Patrol Shift Bid Scheduler

Sprint 4 of 5: 6/28 - 7/11

Wednesday, 07.01.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

  - Review PRs

- Work to do:

  - Emails

- Problems: ❌

Steven Wang, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 0

- Work done:

  - Started research on tokens

  - Started research on enforcing password resets and copy schedule

- Work to do:

  - Understand middleware

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.5
Story Points Assigned:
Story Points Done:

- Work done:

  - Backlogs Done (tests, API etc..)

  - Some work done on planning on this sprint’s logs

- Work to do:

  - Finish planning for this sprint’s logs.

  - Before Friday, I need to have a clear plan on Logic, technical implementation

- Problems: No

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 50
Story Points Done: 0

- Work done:

  - Was done with Positions-CRUD (but I forgot delete)

    - Solved Redirect error (two changes to Positions-Reducers [Modify and getAll]), but would like a second eye when I finish PR since side-effects

  - Finished Docs for Positions-CRUD

- Work to do:

  - Can delete positions

  - Skills-CRUD

- Problems:

  - N/A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 0

- Work done: API

- Work to do: API

- Problems: JS is a pain, but I’m managing...

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 4
Story Points Assigned: 27
Story Points Done: 3

- Work done:

  - Updated docs to reflect the prototype, including renaming pages and replaces images

- Work to do:

  - Login and other pages

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 3
Story Points Assigned: 48
Story Points Done: 5

- Work done: ManageSchedules page

- Work to do: Edit / Create Schedules, Daily Roter, Timeslot related

- Problems: Limited time

Sprint 4 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items