Patrol Shift Bid Scheduler

Sprint 4 of 5: 6/28 - 7/11

Thursday, 07.02.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 0
Story Points Assigned:
Story Points Done:

- Work done: 🤪

- Work to do: Emails

- Problems: 📛

Steven Wang, Senior, Backend Developer
Hours Worked: 4
Story Points Assigned: 26
Story Points Done: 0

- Work done:

  - Planning for enforce password reset implementation

  - Planning for copy schedule implementation

- Work to do:

  - Implementation

- Problems: N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned: 26
Story Points Done:

- Work done: Planning lol

- Work to do: The logic part, task scheduling

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.0
Story Points Assigned: 26
Story Points Done: 0

- Work done: N/A

- Work to do: Complete logic and tech implementation by tomorrow

- Problems: N.A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned: 50
Story Points Done: 2

- Work done:

  - Positions-CRUD completed (no testing)

  - Working on Skills-CRUD

- Work to do:

  - Skills-CRUD

  - Shifts-CRUD

- Problems:

  - Can I merge the pr?

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 0

- Work done: API

- Work to do: API

- Problems: All good

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 4
Story Points Assigned: 27
Story Points Done: 3

- Work done:

  - Worked on Login page

- Work to do:

  - Login, Forgot Password, and Reset Password page

- Problems:

  - Not sure how authentication is supposed to work

  - Don’t know CSS styling works

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 0.5
Story Points Assigned: 48
Story Points Done: 5

- Work done: None

- Work to do: Edit / Create Schedules, Daily Roster, Timeslot related

- Problems: Limited time

Sprint 4 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items