Patrol Shift Bid Scheduler

Sprint 4 of 5: 6/28 - 7/11

Monday, 07.06.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done:

  - Emails

- Work to do:

  - Review PRs

  - Crack whip

- Problems: 🕷

Steven Wang, Senior, Backend Developer
Hours Worked: 5
Story Points Assigned: 26 
Story Points Done: 0

- Work done:

  - Reviewed Laravel Middleware

  - Started working on enforcing password resets

- Work to do:

  - Complete middleware

  - Start on copy s

- Problems:

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done: Logic for Start/End Schedule

- Work to do: Finish

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 4.0
Story Points Assigned:
Story Points Done:

- Work done:

  - Logic, Implementation for sprint logs

  - Some Technical part..?

- Work to do:

  - I need to start writing now:

    - Requests, actual code etc..

    - Create a new branch

- Problems: Last time I had issue with running tests, need to make sure it does not happen

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3 Sat, 2 Mon
Story Points Assigned: 50
Story Points Done: 30

- Work done:

  - Skills-Crud finished (made necessary adjustments such as routing)

  - Manage Shifts & Create Shifts done

    - Note: Need to NPM install React-Color (for color picker) and Material-UI Pickers (for time)

- Work to do:

  - Finish Shifts

- Problems:

  - Can we keep it to 1 table for Shifts?

  - Weekday time is less.

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 13

- Work done: Start setting up for testing the API connection

- Work to do: Test the API connection and update docs

- Problems: Forgot which page I could use for the tests + DB issue

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 1
Story Points Assigned: 27
Story Points Done: 3

- Work done:

  - Worked on Login page and Forgot Password Page

- Work to do:

  - Forgot Password page and Reset password page

- Problems:

  - I don’t know how password reset requests work

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 10
Story Points Assigned: 48
Story Points Done: 5

- Work done: Manager and Create Schedules

- Work to do: Finish Schedules Manage, Create, Edit page

- Problems: None

Sprint 4 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items