Patrol Shift Bid Scheduler

Sprint 4 of 5: 6/28 - 7/11

Tuesday, 07.07.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned: 
Story Points Done:

- Work done:

  - Various fixes and documentation

- Work to do:

  - Slide into your DMs

- Problems: 🅱

Steven Wang, Senior, Backend Developer
Hours Worked: 4
Story Points Assigned: 26
Story Points Done: 0

- Work done:

  - Worked on enforcing password middleware

  - Research on copy schedule logic

- Work to do:

  - Complete middleware

  - Start on schedule logic

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:26
Story Points Done:0

- Work done:  Selection Start

- Work to do: Selection End

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.5
Story Points Assigned: 26
Story Points Done: 0

- Work done: Branches.

- Work to do:

  - Complete SelectionStalled

  - Start the other part.

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 1
Story Points Assigned:
Story Points Done:

- Work done:

  - Debugged Date Picker

- Work to do:

  - Finish Create / Edit Shifts

- Problems:

  - N / A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 13

- Work done: API Testing

- Work to do: API Testing

- Problems: Running the backend...

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 27
Story Points Done: 3

- Work done:

  - Forgot Password page and Reset Password page

- Work to do:

  - Both of the aforementioned pages

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 4
Story Points Assigned: 48
Story Points Done: 5

- Work done: Schedules

- Work to do: Daily Roster, Select Timeslot

- Problems: None

Sprint 4 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items