Patrol Shift Bid Scheduler

Sprint 4 of 5: 6/28 - 7/11

Wednesday, 07.08.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned:
Story Points Done:

- Work done:

  - Reviews

  - Bug fix

- Work to do:

- Problems: the birds work for the bourgeoisie 🐦

Steven Wang, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned: 26
Story Points Done: 0

- Work done:

  - Worked on middleware

- Work to do:

  - Copy Schedule

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked:  1
Story Points Assigned:
Story Points Done:

- Work done: Changed parts of the schedule start/end logic and how it will send email

- Work to do: Make sure it doesn’t sent duplicate emails daily, that would be awful haha

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.0
Story Points Assigned: 26
Story Points Done:

- Work done: some work on selection stalled branch

- Work to do: Leftover work, and “is it my turn yet”, previous issues

- Problems:

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned: 50
Story Points Done: 30

- Work done:

  - Finish Create Shifts

  - Need to test Edit (and remove unnecessary npms)

- Work to do:

  - Finish Edit and make PR

- Problems:

  - N / A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 13

- Work done: Find Backend Bugs

- Work to do: Find more Backend Bugs

- Problems: Too many backend bugs. #BlameJustin <3

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 27
Story Points Done: 11

- Work done:

  - Forgot password and reset password pages

- Work to do:

  - Pages

- Problems:

  - Need a change password action for Reset Password page

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 4
Story Points Assigned: 48
Story Points Done: 21

- Work done: Schedules

- Work to do: Daily Roster, Select Timeslot

- Problems: None

Sprint 4 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items