Patrol Shift Bid Scheduler

Sprint 4 of 5: 6/28 - 7/11

Monday, 07.09.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done:

  - Coding with Jer

  - Bug smashing

- Work to do:

  - Some docs

- Problems: 🤪

Steven Wang, Senior, Backend Developer
Hours Worked: 4
Story Points Assigned: 26
Story Points Done: 0

- Work done:

  - Worked on enforcing password reset’

  - Started working on copy schedule

- Work to do:

  - Start testing for both

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done: Worked with Justin on the logic, tests

- Work to do: Flags, tests

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done: Mostly done with selection stalled, I haven’t published work yet though. Looking for errors and stuff

- Work to do: “Is my turn yet”

- Problems:

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned: 45
Story Points Done: 45

- Work done:

  - Worked with Victor to solve merge issues

  - Finish Edit Shifts

- Work to do:

  - Clean up code, match prototype to proper styles

- Problems:

  - N/A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 13

- Work done: Testing, findin’ bugs

- Work to do: Add missing bits, find more bugs

- Problems: Some things don’t exist in the backend yet.

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 30
Story Points Done: 11

- Work done:

  - Worked on nav bar

- Work to do:

  - More nav bar

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 3
Story Points Assigned: 48
Story Points Done: 21

- Work done: Timeslot create / edit / Daily Roster

- Work to do: Timeslot select / view

- Problems: None

Sprint 4 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items