Patrol Shift Bid Scheduler

Sprint 4 of 5: 6/28 - 7/11

Friday, 07.10.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done:

  - Skills

  - Stalled Queues

- Work to do:

  - Is it my turn endpoint

- Problems: 💀

Steven Wang, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned: 26
Story Points Done: 0

- Work done:

  - Worked on password reset tests

- Work to do:

  - Copy schedule controller/tests

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done:  Design tests, other small changes

- Work to do: Implement the flag, run tests

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned: 50
Story Points Done: 50

- Work done:

  - Finished Create / Edit Users [Template Versions]

- Work to do:

  - Clean up Users code (It’s ugly)

- Problems:

  - N / A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 13

- Work done: API Tests

- Work to do: API Tests

- Problems: Good, for now

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 30
Story Points Done: 11

- Work done:

  - Navbar

- Work to do:

  - Navbar

- Problems:

  - I have no idea how to get redirect to work

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 1
Story Points Assigned:
Story Points Done:

- Work done: Did some PRs

- Work to do: Select timeslot

- Problems: No

Sprint 4 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

# New Business

- Standup

- Points Review

- Setup User API

# Notes

Action Items

# Next Meeting Agenda Items