Patrol Shift Bid Scheduler

Sprint 5 of 5: 7/12 - 7/25

Monday, 07.13.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done:

  - Frontend dev proxy

  - Frontend axios client

- Work to do:

  - Is it my turn endpoint

- Problems: 🅱

Steven Wang, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned: 26
Story Points Done: 0

- Work done:

  - Worked on enforce Password Test

- Work to do:

  - Copy Schedule Controller and Tests

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done: Added flag and testing! :D

- Work to do:

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Shanna Sit, Capstone 1, Frontend
Hours Worked: 0
Story Points Assigned: 
Story Points Done:

- Work done: N / A

- Work to do:

  - Create template

  - Style Login Page

  - Style Shifts/Positions/Skills

- Problems:

  - Got occupied during the weekend, will catch up work this week

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 26
Story Points Done: 13

- Work done: API fixin’

- Work to do: API testin’

- Problems:

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 30
Story Points Done: 11

- Work done: Navbar

- Work to do: Give me something

- Problems: None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 10
Story Points Assigned: 48
Story Points Done: 40

- Work done:

- Work to do:

- Problems:

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

- Needs work:

  - Daily Roster

    - Needs shifts

  - Time Slot Details

  - Select Time Slot

    - Needs to be completed

  - Manage Schedules

    - Manage/Create/Edit/Copy need to be wired to the API

  - Create Timeslot

    - Remove unit, vehicle, and radio

    - Remove shift

  - Edit Time Slot

    - Remove unit, vehicle, radio, and shift

  - Manage Skills

    - Loading animation

  - Manage Positions

    - Loading animation

    - Loading animation on submit

  - Edit Positions

    - Submit error

  - Refreshing logs out (it shouldn’t)

  - Manage Shifts

    - Loading animation

  - Edit Shifts

    - Invert buttons and make ‘return’ red

    - Submit error (similar to Edit Positions error)

  - Create Shifts

    - Undefined props.shifts error

  - Manage Users

    - Needs position and unassigned columns

  - Edit Users

    - Turn skills into chip list

    - Skills need to be skill ID arrays

    - Add Delete button for user

    - Add Reset Password button for user

    - Add Reset Password checkbox

  - Create Users

    - Get rid of position

    - Keep skills field with chips

    - Connect API

Action Items

# Next Meeting Agenda Items