Patrol Shift Bid Scheduler

Sprint 5 of 5: 7/12 - 7/25

Tuesday, 07.14.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done:

  - User Management page (no styles)

  - Axios csrf interceptor

  - Axios 401 interceptor

  - Client now remembers if you’re logged in or not

- Work to do:

  - Get positions from redux (how?)

- Problems: 🅱et

Steven Wang, Senior, Backend Developer
Hours Worked: 5
Story Points Assigned: 26
Story Points Done: 13

- Work done:

  - Completed Enforce Password Reset Middleware

  - Worked on copy schedule

- Work to do:

  - Push Middleware for PR

  - Continue on copy schedule

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done: Fixing and testing

- Work to do: Fixing and testing

- Problems: won’t send mail

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.0
Story Points Assigned: 26
Story Points Done:

- Work done: N/A

- Work to do: Working on TurnCheck

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 21
Story Points Done: 0

- Work done:

  - LoginPage

- Work to do:

  - LoginPage

- Problems:

  - Material-UI custom styling is a cluster mess.

  - Can you try typing something on Email on your end? - Login Field

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 42
Story Points Done: 0

- Work done: Saw PR on reload, working on Daily

- Work to do: Do daily

- Problems: None yet

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned: 34
Story Points Done: 0

- Work done:

  - Working on Time Slot Details Page

- Work to do:

  - Time Slot Details and User Profile page

- Problems:

  - None so far

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 1
Story Points Assigned: 44
Story Points Done: 0

- Work done: WIP SelectTimeSlot

- Work to do: Scheduleing / Users related

- Problems: None

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items