Patrol Shift Bid Scheduler

Sprint 5 of 5: 7/12 - 7/25

Wednesday, 07.15.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done:

  - Await thunk actions

  - Global positions in UserManagementPage

- Work to do:

  - Find something else to implement

- Problems: 🔃

Steven Wang, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned: 26
Story Points Done: 13

- Work done:

  - Worked on copy schedule controller

- Work to do:

  - Continue on copy schedule and start tests

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned:
Story Points Done:

- Work done: trying to figure out that mail, also a test needed changes so I did that

- Work to do:

- Problems: time

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.0
Story Points Assigned:
Story Points Done:

- Work done: One test for turncheck

- Work to do: More tests and finalize everything by morning for review.

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned: 21
Story Points Done: 0

- Work done:

  - LoginPage

  - Positions Page

- Work to do:

  - Positions / Skills / Shifts

- Problems:

  - N / A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: ???
Story Points Done: 0

- Work done: TimeSlot stuff

- Work to do: Daily Roster stuff

- Problems: ???

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 34
Story Points Done: 0

- Work done:

  - Worked on Time Slot Details Page

- Work to do:

  - Time Slot Details Page and User Profile Page

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 1
Story Points Assigned: 44
Story Points Done: 0

- Work done: None

- Work to do: Scheduling and User related

- Problems: None

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Merge PRs

- Review App

Breakout Meetings

- Backend:

- Frontend:

# Notes

- Needs work:

  - Daily Roster

    - Needs shifts (Victor Suarez)

    - Header alignment

    - Time slot styling

  - Time Slot Details (Nathan Pabon)

    - Needs to be completed

  - Select Time Slot (Mauricio)

    - Needs to be completed

  - Confirm Time Slot Page (Mauricio)

    - Needs to be completed

  - Manage Schedules (Mauricio)

    - Manage/Create/Edit/Copy schedule need to be wired to the API

    - Tile styling

    - Copy time slots (Steven)

  - Edit Schedule (Mauricio)

    - Add time slot with add bar

  - Create Timeslot (Mauricio)

    - Remove unit, vehicle, and radio

    - Remove shift

  - Edit Time Slot (Mauricio)

    - Remove unit, vehicle, radio, and shift

  - Manage Skills (Mauricio)

    - Loading animation

    - Remove name from Edit and Create skills

    - Implement Victor Hack™

  - Manage Positions (Mauricio)

    - Loading animation

    - Loading animation on submit

    - Nav to page throws error

  - Edit Positions (Mauricio)

    - Submit error

  - Refreshing logs out (it shouldn’t)

  - Manage Shifts (Mauricio)

    - Loading animation

    - Add padding to hours

  - Edit Shifts (Mauricio)

    - Invert buttons and make ‘return’ red

    - Submit error (similar to Edit Positions error)

    - End Time formatting may be wrong

  - Create Shifts (Mauricio)

    - Undefined props.shifts error

  - Manage Users (Justin)

    - Needs position and unassigned columns

    - Add circular loader

    - TypeError: user is underfined Usercolumn.tsx line 21

      - To reproduce: while dragging users

  - Edit Users (Justin)

    - Turn skills into chip list

    - Skills need to be skill ID arrays

    - Add Delete button for user

    - Add Reset Password button for user

    - Add Reset Password checkbox

  - Create Users (Justin)

    - Get rid of position

    - Keep skills field with chips

    - Connect API

Action Items

# Next Meeting Agenda Items