Patrol Shift Bid Scheduler

Sprint 5 of 5: 7/12 - 7/25

Thursday, 07.16.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Steven Wang, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned: 42
Story Points Done: 13

- Work done:

  - Worked on controllers for copy schedule

  - Started writing tests

- Work to do:

  - Continue to write test cases

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done:  bug smashing

- Work to do:

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.5
Story Points Assigned: 26
Story Points Done:

- Work done: More tests, fixed a few things before I push.

- Work to do: Finish user story.

- Problems:

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done:

  - Fixed Docker with Justin’s help (again xD, sorry Justin)

  - Everything in Positions

- Work to do:

  - Quick fix with 100vh vs. 100%

  - Daily Roster is next, the layout bothers me.

- Problems:

  - Firefox: 419 CRF Mismatch Token

  - 401 Unauthorized when clicking the login btn

  - (I think this was written, but refreshing on any Edit page gives you an error)

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: ????
Story Points Done:

- Work done: Daily TimeSlots

- Work to do: Shifts for our Daily TimeSlot

- Problems: ????

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 34
Story Points Done: 0

- Work done:

  - Time Slot Details page

- Work to do:

  - Time Slot Details page and User profile page

- Problems:

  - Getting 500 internal server error when logging in (can’t seem to find a solution to this)

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 6
Story Points Assigned: 42
Story Points Done:

- Work done: Updated Edit/Create User

- Work to do: Scheduling related

- Problems: None

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items