Patrol Shift Bid Scheduler

Sprint 5 of 5: 7/12 - 7/25

Friday, 07.17.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done: Manage Schedules

- Work to do: Create/Edit/Copy Schedules

- Problems: 💀

Steven Wang, Senior, Backend Developer
Hours Worked: 9
Story Points Assigned: 26
Story Points Done: 13

- Work done:

  - Worked on tests for copy schedule

- Work to do:

  - Continue with copy schedule tests

- Problems:

  - Some testing issues

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 4
Story Points Assigned: 26
Story Points Done: 13

- Work done:  Done with start schedule

- Work to do: Fixes with end schedule

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned: 26
Story Points Done:

- Work done: N/A

- Work to do: Finish TurnCheck

- Problems: N/A

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done:

  - Daily Roster

  - Fix validateDomNesting error

- Work to do:

  - Skills

  - Shifts

  - Add Shifts to Daily Roster styling

- Problems:

  - Firefox doesn’t work

  - Slayed by PantherHacks

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: ???
Story Points Done: 0

- Work done: Ninja User Password into dev

- Work to do: Support API & ensure daily is done & do User Help

- Problems: ???

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 4
Story Points Assigned: 34
Story Points Done: 0

- Work done:

  - Time Slot Details page

- Work to do:

  - Time Slot Details page and User Help page

- Problems:

  - I clearly don’t know how to use the API, I’m gonna need some help on that

  - Pain

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 4
Story Points Assigned: 34
Story Points Done: 0

- Work done: Create users displays data to user, Create& Edit Users hand Skills correctly

- Work to do: Add Remove, Reset Password to Edit User

- Problems: Frontend API not sending password when user created

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

- Needs work:

  - Daily Roster

    - Needs shifts (Victor Suarez)

    - Header alignment

    - Time slot styling

  - Time Slot Details (Nathan Pabon)

    - Needs to be completed

  - Select Time Slot (Mauricio)

    - Needs to be completed

  - Confirm Time Slot Page (Mauricio)

    - Needs to be completed

  - Manage Schedules (Mauricio)

    - Manage/Create/Edit/Copy schedule need to be wired to the API

    - Tile styling

    - Copy time slots (Steven)

  - Edit Schedule (Mauricio)

    - Add time slot with add bar

  - Create Timeslot (Mauricio)

    - Remove unit, vehicle, and radio

    - Remove shift

  - Edit Time Slot (Mauricio)

    - Remove unit, vehicle, radio, and shift

  - Manage Skills (Mauricio)

    - Loading animation

    - Remove name from Edit and Create skills

    - Implement Victor Hack™

  - Manage Positions (Mauricio)

    - Loading animation

    - Loading animation on submit

    - Nav to page throws error

  - Edit Positions (Mauricio)

    - Submit error

  - Refreshing logs out (it shouldn’t)

  - Manage Shifts (Mauricio)

    - Loading animation

    - Add padding to hours

  - Edit Shifts (Mauricio)

    - Invert buttons and make ‘return’ red

    - Submit error (similar to Edit Positions error)

    - End Time formatting may be wrong

  - Create Shifts (Mauricio)

    - Undefined props.shifts error

  - Manage Users (Justin)

    - Needs position and unassigned columns

    - Add circular loader

    - TypeError: user is undefined Usercolumn.tsx line 21

      - To reproduce: while dragging users

  - Edit Users (Justin)

    - Turn skills into chip list

    - Skills need to be skill ID arrays

    - Add Delete button for user

    - Add Reset Password button for user

    - Add Reset Password checkbox

    - Start date time zone problem (Victor)

  - Create Users (Justin)

    - Get rid of position

    - Keep skills field with chips

    - Connect API

- API:

  - Edit Shifts

    - Name conflict problem

Action Items

# Next Meeting Agenda Items