Patrol Shift Bid Scheduler

Sprint 5 of 5: 7/12 - 7/25

Monday, 07.20.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Steven Wang, Senior, Backend Developer
Hours Worked: 9
Story Points Assigned: 26
Story Points Done:13

- Work done:

  - Fixed errors/fails on copy schedule test

- Work to do:

  - Write edge cases for copy schedule

  - Make docs for copy schedule

- Problems:

  - N/A

Jeremiah Mirander, Senior, Backend Developer
Hours Worked:  5
Story Points Assigned: 26
Story Points Done: 26

- Work done:  Start Schedule and End Schedule are both done and in PR

- Work to do: Idk

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 2.0
Story Points Assigned: 26
Story Points Done: 13

- Work done: Done with TurnCheck.

- Work to do: Run, get it checked and then put a fullstop on the user story

- Problems: X

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 21
Story Points Done: 0

- Work done:

  - Style shifts, skills and fixed daily roster

- Work to do:

  - Style Users

- Problems:

  - Is there anything we need to turn in to the prof this week?

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: ???
Story Points Done: 0?

- Work done: Checking in on Daily, API support

- Work to do: User Help, close out Daily

- Problems: ???

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 1
Story Points Assigned: 34
Story Points Done: 0

- Work done:

  - “Worked” on Time Slot Details page (more like looked at the code to figure out what to do exactly)

- Work to do:

  - Time Slot Details and User Setting page

- Problems:

  - I realize that there are no actions specific for time slots. For the Manage Skills and Manage Positions page there are, but for time slots there aren’t any. I think this might be the reason why I’m having difficulty determining how to retrieve a particular time slot.

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 1
Story Points Assigned: 34
Story Points Done: 0

- Work done: EditUsers Remove/ResetPassword

- Work to do: Positions / Skills / Shifts

- Problems: None

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

- Needs work:

  - Navbar Styling

  - General:

    - Table Sorting (Shanna)

  - Reset PW Page & Forgot PW Page

    - Need Actions

  - Daily Roster

    - Shift Adjustment with TS sharing two shift slots (Victor Suarez)

  - Time Slot Details (Nathan Pabon)

    - Needs to be completed

  - Select Time Slot (Mauricio)

    - Needs to be completed

  - Confirm Time Slot Page (Mauricio)

    - Needs to be completed

  - Manage Schedules (Mauricio)

    - Manage/Create/Edit/Copy schedule need to be wired to the API

    - Tile styling

    - Copy time slots (Steven)

  - Edit Schedule (Mauricio)

    - Add time slot with add bar

  - Create Timeslot (Mauricio)

    - Remove unit, vehicle, and radio

    - Remove shift

  - Edit Time Slot (Mauricio)

    - Remove unit, vehicle, radio, and shift

  - Manage Skills (Mauricio)

    - Loading animation

    - There's no manual refresh when add/edit

    - Implement Victor Hack™

  - Manage Positions (Mauricio)

    - Loading animation

    - There's no manual refresh when add/edit

    - Loading animation on submit

    - Nav to page throws error

  - Edit Positions (Mauricio)

    - Submit error

  - Refreshing logs out (it shouldn’t)

  - Manage Shifts (Mauricio)

    - Loading animation

    - There's no manual refresh when add/edit

    - Time Management on Shifts(Victor)

  - Edit Shifts (Mauricio)

    - Invert buttons and make ‘return’ red

    - Submit error (similar to Edit Positions error)

    - End Time formatting may be wrong

  - Create Shifts (Mauricio)

    - Undefined props.shifts error

  - Manage Users (Justin)

    - STYLING (SHANNA)

    - TypeError: user is undefined Usercolumn.tsx line 21

      - To reproduce: while dragging users

  - Edit Users (Justin)

    - Turn skills into chip list

    - Skills need to be skill ID arrays

    - Add Delete button for user

    - Add Reset Password button for user

    - Add Reset Password checkbox

    - Start date time zone problem (Victor)

  - Create Users

    - STYLING (SHANNA)

    - Modal Styling (WEEEEEEEEEEEEEEEEEEEEEEEEEEE)

- API:

  - Edit Shifts

    - Name conflict problem

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

Action Items

# Next Meeting Agenda Items