Patrol Shift Bid Scheduler

Sprint 5 of 5: 7/12 - 7/25

Wednesday, 07.22.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do: Select Timeslot

- Problems: tempus fugit

Steven Wang, Senior, Backend Developer
Hours Worked: 7
Story Points Assigned: 26
Story Points Done:13

- Work done:

- Work to do:

  - Continue writing edge case tests for copy schedule

  - Documentation

- Problems:

  - Debug

Jeremiah Mirander, Senior, Backend Developer
Hours Worked:  2
Story Points Assigned:
Story Points Done:

- Work done:  Created requirements document and put all meetings minutes in documents directory

- Work to do:

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.0
Story Points Assigned: 26
Story Points Done: 13

- Work done: -

- Work to do: Doc n stuff

- Problems:no

Shanna Sit, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned: 21
Story Points Done: 0

- Work done:

  - Justin’s random CSS file has destroyed me

  - Schedules CRUD

- Work to do:

  - Schedules CRUD

- Problems:

  - Due to work ramping up, I will need to halt my pace for Thursday and Friday. I’ll get what needs to be done Saturday – Sunday.

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: ???
Story Points Done: 0?

- Work done: Bug squashin’

- Work to do: User Help

- Problems: ???

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 34
Story Points Done: 16

- Work done:

  - Time Slot Details page (Figuring out how to properly access and display the data)

- Work to do:

  - User Settings page (Don’t know if I’ll get to this)

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 2
Story Points Assigned: 34
Story Points Done: 5

- Work done: Create user

- Work to do: Edit user password reset / Positions / Shifts / Skills

- Problems: reset password API

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

- Needs work:

  - Navbar Styling

    - Close menu when clicking on the menu

  - General:

    - Table Sorting (Shanna)

  - Reset PW Page & Forgot PW Page

    - Need Actions

  - Daily Roster

    - Spacing between title bar and nav

  - Time Slot Details (Nathan Pabon)

    - Needs to be completed

  - Select Time Slot (Mauricio)

    - Needs to be completed

  - Confirm Time Slot Page (Mauricio)

    - Needs to be completed

  - Manage Schedules (Mauricio)

    - Copy time slots (Steven)

    - Title not persisting

    - Needs delete button

  - Edit Schedule (Mauricio)

    - Add time slot with add bar

    - Clear row distinctions

    - Needs loading animation

    - Change Active button to Enabled

  - Create Timeslot (Mauricio)

    - Remove unit, vehicle, and radio

    - Remove shift

    - Update time picker

      - Time picker needs to be 24 hour format

  - Edit Time Slot (Mauricio)

    - Remove unit, vehicle, radio, and shift

    - Title not persisting

    - Needs delete button

  - Manage Skills (Victor)

    - Loading animation

    - There's no manual refresh when add/edit

    - Get all shifts after create/edit/delete with loading animation

  - Manage Positions (Victor)

    - Loading animation

    - There's no manual refresh when add/edit

    - Loading animation on submit

    - Nav to page throws error

  - Edit Positions (Victor)

  - Manage Shifts (Victor)

    - Loading animation

    - There's no manual refresh when add/edit

  - Edit Shifts (Victor)

    - Invert buttons and make ‘return’ red

  - Create Shifts (Victor)

  - Manage Users (Justin)

    - STYLING (SHANNA)

    - TypeError: user is undefined Usercolumn.tsx line 21

      - To reproduce: while dragging users

  - Edit Users (Justin)

    - Turn skills into chip list

    - Skills need to be skill ID arrays

    - Add Delete button for user

    - Add Reset Password button for user

    - Add Reset Password checkbox

    - Start date time zone problem (Victor)

  - Create Users

    - STYLING (SHANNA)

    - Modal Styling (WEEEEEEEEEEEEEEEEEEEEEEEEEEE)

- API:

  - Edit Shifts

    - Name conflict problem

  - Forgot pass not working!