Patrol Shift Bid Scheduler

Sprint 5 of 5: 7/12 - 7/25

Thursday, 07.23.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done:

  - Select Timeslot

- Work to do:

  - Error Response handling

- Problems: life is pain

Steven Wang, Senior, Backend Developer
Hours Worked:  8
Story Points Assigned: 26
Story Points Done: 13

- Work done:

- Work to do:

  - Copy Schedule Test

- Problems:

  - Everything

Jeremiah Mirander, Senior, Backend Developer
Hours Worked: 1
Story Points Assigned:
Story Points Done:

- Work done: Reviewed templates, added basic info to them

- Work to do: Probably going to start filling out documents

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 1.5
Story Points Assigned:26
Story Points Done:13

- Work done:

- Work to do: PR. And Diagrams,

- Problems:

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 21
Story Points Done: 0

- Work done:

  - I give up on TimeSlotModalForm.

  - Going to push changes for manage / create / edit schedules tonight.

- Work to do:

  - Users CSS

- Problems:

  - Time is an issue for this week ; _ ;

  - For story points, can I just get 13 for the things I’ve done so far... I don’t know if I’ll finish Users before the EOD Friday?

Victor Suarez, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 71
Story Points Done: 37

- Work done: Squashin’ bugs

- Work to do: More bug squashin’ or User help

- Problems: ???

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned: 34
Story Points Done: 16

- Work done:

  - Worked on User Settings page

- Work to do:

  - User Settings page

- Problems:

  - None

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 1
Story Points Assigned: 15
Story Points Done: 5

- Work done: SyncState Action, ResetPassword wip

- Work to do:  EditUser reset password

- Problems: Reset Password API not done

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

## Last Meeting Follow-up

New Business

- Standup

- Points Review

Breakout Meetings

- Backend:

- Frontend:

# Notes

- Needs work:

  - DB

    - Better SEEDS! (Justin)

  - Login Page (Shanna)

    - Must Fix the Styling error

  - General:

    - Table Sorting (Shanna)

  - Reset PW Page & Forgot PW Page

    - Need Styling (Shanna)

  - Daily Roster (Shanna)

    - Spacing between title bar and nav

  - Select Time Slot

    - Needs Styling (Shanna?)

  - Confirm Time Slot Modal

    - Needs close icon (Shanna?)

    - Add Position

  - Manage Schedules (Justin)

    - Copy time slots (Steven)

    - Lineup delete button

    - Fixup weird grid

  - Edit Schedule (Justin)

    - Clear row distinctions

  - Manage Users (Justin)

  - STYLING (SHANNA)

  - Create Users

    - STYLING (SHANNA)

    - Modal Styling (WEEEEEEEEEEEEEEEEEEEEEEEEEEE)

- API:

  - Forgot pass not working!

- V2

  - Notes

  - Time Slot Details (Nathan Pabon)

    - Needs to be completed