Patrol Shift Bid Scheduler

Sprint 6 of 6: 7/26 - 8/2

Tuesday, 07.28.2020 (MM/DD/YYYY)

─

# Attendees

Justin Alfonso, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Steven Wang, Senior, Backend Developer
Hours Worked: 2
Story Points Assigned: 0
Story Points Done: 0

- Work done:

  - Reviewed what we had to do for documentation

- Work to do:

- Problems:

Jeremiah Mirander, Senior, Backend Developer
Hours Worked:  3
Story Points Assigned:
Story Points Done:

- Work done:  Poster

- Work to do:

- Problems:

Sohail Monga, Senior, Backend Developer
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Shanna Sit, Capstone 1, Frontend
Hours Worked: 3
Story Points Assigned:
Story Points Done:

- Work done:

  - Poster (50% finished)

    - Missing:

      - Screenshots

      - Object Design

      - System Design

      - Tech Stack Pictures

- Work to do:

  - Poster

  - PPT

- Problems:

  - N/A

Victor Suarez, Capstone 1, Frontend
Hours Worked: 
Story Points Assigned: 71
Story Points Done: 37

- Work done: Fixed User Card edit link issue

- Work to do: Finish User Help Page

- Problems: ???

Nathan Pabon, Capstone 1, Frontend
Hours Worked: 2
Story Points Assigned:
Story Points Done:

- Work done:

  - Got positions retrieval to work on User Settings but I figure we don’t merge this for the demo considering it’s not styled

- Work to do:

- Problems:

Mauricio Santos-Hoyos, Capstone 1, Frontend, Project Manager
Hours Worked: 
Story Points Assigned:
Story Points Done:

- Work done:

- Work to do:

- Problems:

Sprint 5 log

Tracking Resources

Points Form:

- https://docs.google.com/forms/d/e/1FAIpQLSfu4kKVe6YXF5BYh8qdi3rsBQ7Z6hWSIqcePWjVcZBJDvgaqg/viewform

- --> Please check submission for today’s date. Do not double fill the form. <--

Form Results:

- https://docs.google.com/spreadsheets/d/1OSKfh19UQsJOLa_DOlH0Dl7PxSJBcETQySmvrYM-HhQ/edit#gid=443882187

Chart Calculator:

- https://docs.google.com/spreadsheets/d/1QVEtHbcAD34JNi2gtDdf5CXR-1Iev-RkCFCINWawH6E/edit#gid=2101679454

Burndown Charts

# Reminders

- Relate PR to Issue. Relate Issue to Epic and link it

- Small, concise branches related to a PR

# Agenda

Demo

Final Deliverable

Final Zip File Name: (SP20-ProjectName)
If more than one person submits, you may receive an incomplete. So, do make sure that only one team member submits on behalf of the whole team.

- Code

  - README.txt -> Victor

  - Database directory --> Justin

  - Installation Guide --> Justin

  - Configuration Instruction --> Justin

  - User Manual --> Mauricio

- Documents

  - Meeting Notes (Done)

  - User Manual --> Mauricio

  - Shortcomings / Wishlist (V2) --> Shanna

  - Final Deliverable Documentation (Template) --> Jeremiah / Nathan / Steven

- Posters

  - Poster = Shanna c: c: c: => Everyone else (Template is done)

- Presentation Slides

  - Presentation file --> Shanna c:

- Videos

Select your video resolution to be 720p HD or 1080p HD.

Create a playlist for your team and the first video that you upload for your playlist must be the IntroVideo.

  - Intro --> Mauricio

  - User Guide --> Mauricio

  - Install / Maintenance --> Justin

  - Shortcomings --> Victor

  - HTML video Index --> Victor

Notes

- Needs work:

  - Manage Schedules (Justin)

    - Copy SCHEDULE (Steven)

    - Lineup delete button

    - Fixup weird grid

  - Edit Schedule (Justin)

  - Manage Users (Justin)

- STYLING (SHANNA)V2

  - Filtering

  - Frontend testing (Karma / Cypress)

  - Searching

  - Calendar View

  - Notes

  - Backup Solution

  - Time Slot Details (Nathan Pabon)

    - Needs to be completed