Patrol Shift Bid Scheduler

Sprint 6 of 6: 7/26 - 8/2

Thursday, 07.30.2020 (MM/DD/YYYY)

─

# Agenda

Final Deliverable

Final Zip File Name: (SP20-ProjectName)
If more than one person submits, you may receive an incomplete. So, do make sure that only one team member submits on behalf of the whole team.

Final Submission Link: https://fiudit.sharepoint.com/:f:/s/Summer2020-SeniorProject/EoCIeZXjv0dGnyezE3otwTUBC9M6cMIZM6OIin9ZAQ1TRw?e=9RwnOQ

Sprint Points Left: 111

Sprint Points Complete: 81

- Code

  - [8] README.txt -> Victor [7/30/20]

  - [21] Database directory --> Justin [8/1/2020]

  - [8] Installation Guide --> Justin [8/1/2020]

  - [8] Configuration Instruction --> Justin [8/1/2020]

  - [8] User Manual --> Mauricio [7/30/2020]

- Documents

  - Meeting Notes (IP)

  - [8] User Manual --> Mauricio [7/30/2020]

  - [5] Shortcomings / Wishlist (V2) --> Shanna

    - ^ May need a second eye to see if missing stuff

  - [34] Final Deliverable Documentation (Template) --> Jeremiah / Nathan / Steven [8/1/2020]

- Posters

  - [13] Poster = Shanna c: c: c: => Everyone else (Template is done) [8/1/2020]

    - 48x36 (Vertical Poster)

- Presentation Slides

  - [21] Presentation file --> Shanna c:

    - Templa

- Videos

Select your video resolution to be 720p HD or 1080p HD.

Create a playlist for your team and the first video that you upload for your playlist must be the IntroVideo. [Mauricio]

  - [5] Intro --> Mauricio [8/1/2020]

  - [13] User Guide --> Mauricio [8/1/2020]

  - [21] Install / Maintenance --> Justin

  - [13] Shortcomings --> Victor [08/02/20]

  - [6] HTML video Index --> Victor [08/02/20, for my vid and basic setup, idk when for the rest, probs monday]

- Per Team Member Diagrams

  - Progress

    - Justin (Timeslot Spot Edits)

      - Poster

      - user story

      - use case diagram

      - class diagram

      - sequence diagram

    - Jeremiah (Alert System) 7/31/20

      - Poster

      - user story

      - use case diagram

      - class diagram

      - sequence diagram

    - Steven (Copy Schedule) [7/31/2020]

      - Poster

      - user story

      - use case diagram

      - class diagram

      - sequence diagram

    - Sohail (Create a User)

      - Poster

      - user story

      - use case diagram

      - class diagram

      - sequence diagram

    - Shanna (Create Skill) [8/1/2020]

      - Poster

      - user story

      - use case diagram

      - class diagram

      - sequence diagram

    - Nathan (Create Position) [8/1/2020]

      - Poster

      - user story

      - use case diagram

      - class diagram

      - sequence diagram

    - [3] Victor (Login) [08/02/20]

      - Poster

      - user story (Login)

      - use case diagram

      - class diagram

      - sequence diagram

    - [13] Mauricio (Forgot Password) [8/1/2020]

      - Poster

      - user story

      - use case diagram

      - class diagram

      - sequence diagram

Notes

- Needs work:

  - Manage Schedules (Justin)

    - Copy SCHEDULE (Steven)

    - Lineup delete button

    - Fixup weird grid

  - Edit Schedule (Justin)

  - Manage Users (Justin)

- STYLING (SHANNA)V2

  - DailyRoster

    - Selectable date to show Timeslots, default to today

    - Weekly View

    - Calendar View

  - Filtering

  - Users

    - Show Position number on User card

  - Frontend testing (Karma / Cypress)

  - Better Frontend Error Handling

    - Select Time Slot

      - Handle not being able to Sign Up

  - Better Input Validation based on API needs

    - Example: New Schedule Name must be at least 3 characters.

  - Upload User Image

  - Searching

  - Notes

  - Backup Solution

  - Time Slot Details (Nathan Pabon)

    - Needs to be completed