Patrol Shift Bid Scheduler

Project Shortcomings & Wishlist

# Team

Senior Project Team: Justin Alfonso, Jeremiah Mirander, Sohail Monga, Steven Wang

Capstone I Team: Nathan Pabon, Mauricio Santos-Hoyos, Shanna Sit, Victor Suarez

# Shortcomings

Issue #1: Backend Optimization

- The server for our project requires optimization to perform better. Some functions can be replaced with faster solutions and there are a few instances of redundant code that could be cut.

- More error-handling could be added to ensure that all use cases are covered.

- Alternatively: Switch to a more modern, secure language such as Rust.

Issue #2: CSS Optimization

- Current solution is a quick band-aid fix that uses numerous bad practices (vh/vw vs rem) to make the project look “right”. This could lead to unintended side-effects.

  - Mobile is a bit wonky due to overflow.

- Contains a lot of unnecessary, inline styling. Instead, convert these to a CSS class that can be reused.

- While most of the styles are done in Material-UI's tsx structure, there are a few miscellaneous CSS files. These needs to be adapted to tsx.

- Testing for multiple browsers and screen sizes was not done.

Issue #3: Frontend Optimization

- Even though we’re using TSX, the code for the frontend side (not API) is not utilizing Types to their full advantage.

- Though we have CI integration setup in our project, there was not enough time to implement frontend unit testing. The frontend needs to be tested with code coverage to catch all bugs.

  - Use Cypress / Karma for the front-end test runners

  - Integrate testing with the current CI system

Issue #4: Systems Testing / Acceptance Testing (Q/A)

- Missing integration tests due to time constraints and lack of experience

- Missing System testing due to time constraints and lack of experience

- Did not consider Acceptance Testing / QA when making the project schedule to ensure deployment could be tested with the PO

# Wishlist

Wish #1: Notes

- Any user can see any note written on a given time slot. This user should also be able to create additional notes or edit their own notes. Admins should be able to CRUD notes.

Wish #2: Weekly & Calendar Views

- When given a schedule or time slot, users and admins should be given an option to view their information in a calendar. This calendar would be extremely like the one on Google Calendars.

  - Admins can edit the displayed information on the calendar.

Wish #3: Filtering, Searching & Sorting

- On any table or grid view, the user or admin should be able to filter, search and sort these items according to what they want.

  - Tables can be sorted, but it cannot be sorted by all values displayed on the table. This needs to be done.