Florida International University

School of Computing and Information Sciences

DAILY SCRUM MEETING MINUTES

Pediatric Emergency Medicine APP

Summer 2020

Team Members:

Yeilys Fundora, Abel Gonzalez, Dianet Cruz, Santiago De Irala Mut, Brayan Alfonso, Muddasir Riaz, Dianaliz Jardines, Hassan Ali

Table of Contents

SPRINT 1:	3

SPRINT 2:	10

SPRINT 3:	28

SPRINT 4:	45

SPRINT 5:	62

SPRINT 6:	79

# SPRINT 1:

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 05/25/2020 (Monday) Memorial Day -> No meeting

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 05/26/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 pm

End time: 7:45 pm

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Getting to know the team and setting our priorities in order.

- What is planned to be done until the next scrum meeting?

  - Review all the video tutorials for installing the necessary tools to run the app.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Today was our first scrum meeting for the week since the day before was 05/25/2020 (Monday) Memorial Day.

- What is planned to be done until the next scrum meeting?

  - Review all the complementary material provided. Including documents, powerpoint and video presentations, and guidelines for the project.

- What are the hurdles?

  - No hurdles at the time.

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Since today was our first scrum meeting, nothing has been done since the last scrum meeting.

- What is planned to be done until the next scrum meeting?

  - Read the documents on the senior design project based on our project.

- What are the hurdles?

  - There are no hurdles.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Nothing, as today was the first scrum meeting.

- What is planned to be done until the next scrum meeting?

  - Install and set up the environment as well as the rest of the stack.

- What are the hurdles?

  - No hurdles.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Nothing yet, this is our first scrum meeting.

- What is planned to be done until the next scrum meeting?

  - Getting familiar with the project and the technology we are using

- What are the hurdles?

  - None yet :)

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - First meeting, so nothing has been started yet.

- What is planned to be done until the next scrum meeting?

  - Review documents, watch the videos regarding project.

- What are the hurdles?

  - so far so good!

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Nothing was done because this is our first scrum meeting

- What is planned to be done until the next scrum meeting?

  - Review the material and documents that were provided

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Read the project documents and watched the videos.

- What is planned to be done until the next scrum meeting?

  - Install all the necessary tools and set up the project environment

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 05/27/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 pm

End time: 7:23 pm

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Follow the user guide video and set up the development environments.

- What is planned to be done until the next scrum meeting?

  - Getting familiar with the code and understanding how everything works.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Follow video and guideline documentations. Installed and set up required programs to develop application. Including visual Studio Code, React-native and Expo libraries, Firebase account, and simulator for android devices.

- What is planned to be done until the next scrum meeting?

  - Familiarize with the application, understand the systems used and check if everything is in order according to the functionalities presented in the documented  videos

- What are the hurdles?

  - The simulator program recommended(GennyMotion) is having issues with my computer system.

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Start the setup for the environment based on the installation video.

- What is planned to be done until the next scrum meeting?

  - To go through the provided videos and write down notes on all the information for this project.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Environment setup was started, I am still missing some parts such as the android emulator.

- What is planned to be done until the next scrum meeting?

  - Finish environment setup by installing the android emulator.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Installing all the required softwares and technologies.

- What is planned to be done until the next scrum meeting?

  - Getting familiar with the application and its functionality

- What are the hurdles?

  - I have not been able to run it on my phone yet

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Followed the videos provided.

- What is planned to be done until the next scrum meeting?

  - Familiarizing with the application.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Follow the video and install all required softwares

- What is planned to be done until the next scrum meeting?

  - Getting familiar with the application

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Project Environment was set up

- What is planned to be done until the next scrum meeting?

  - Run the app and test it to make sure everything works

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 05/28/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 pm

End time: 7:22 pm

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Reviewing the code and managing Firebase to access the data.

- What is planned to be done until the next scrum meeting?

  - Research React Native and learn more about Firebase.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Fixed issue with simulator, I had to install an alternative SDK manager in my computer. However, I chose to install another simulator(Android Studio) which is more efficient and faster. Reviewed application’s code and connected Firebase database to be able to access data within the application.

- What is planned to be done until the next scrum meeting?

  - Grab a good understanding of the technologies by doing research and studying the programs used in the application such as React-Native, React, Redux and FireBase.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have written all the necessary information from all the videos I have watched for this project and organized the teams choice of roles and how we can split up the work.

- What is planned to be done until the next scrum meeting?

  - Make sure to confirm meeting with product owners and have any questions for them written down.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Finished installing and preparing all the environment, it is all finished now and ready to go.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with Firebase and also work on understanding the expectations for the scrum documents each sprint.

- What are the hurdles?

  - No hurdles.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Installed and ran the app on my phone, and gathered information about the project.

- What is planned to be done until the next scrum meeting?

  - Watching tutorials and practicing the new technology.

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Run the application to see how everything works.

- What is planned to be done until the next scrum meeting?

  - Watching the videos on the app provided.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Gather information and run the app to check what is working

- What is planned to be done until the next scrum meeting?

  - Familiarize with the code

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Run the app and test it to make sure everything works

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with reactnative and firebase

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 05/29/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:30 pm

End time: 9:02 pm

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Getting all the scrum documents ready to be filled by each member.

- What is planned to be done until the next scrum meeting?

  - Be prepared to start contributing to the project.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Grabbed basic knowledge of the framework being worked with. Watched several tutorials on react-native and Firebase.

- What is planned to be done until the next scrum meeting?

  - Keep going with the understanding of the technologies and prepared myself to start working on the actual application

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Installation and scrum documents were completed.

- What is planned to be done until the next scrum meeting?

  - Do my research for my contribution in the project and understand how to make it work.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Worked on scrum documents and familiarized myself with Firebase

- What is planned to be done until the next scrum meeting?

  - Continue working on scrum docs, as well as understand the users stories assigned to me for the next sprint.

- What are the hurdles?

  - No hurdles.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Scrum documents and learning of new technology

- What is planned to be done until the next scrum meeting?

  - Continue learning the new technology and the project requirements.

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Watching videos on the app that were provided.

- What is planned to be done until the next scrum meeting?

  - Working on the documents and learning about the project.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Familiarize with all the scrum documents and keep learning the new technology

- What is planned to be done until the next scrum meeting?

  - Continue to work on scrum documents and review project requirements

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Familiarized myself with reactnative and firebase

- What is planned to be done until the next scrum meeting?

  - Fill out SCRUM documents

- What are the hurdles?

  - None

# SPRINT 2:

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/1/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:00 PM

End time: 8:38 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - The scrum documents for the previous sprint were completed.

- What is planned to be done until the next scrum meeting?

  - Working on the assigned user stories.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - scrum documents were completed and submitted

- What is planned to be done until the next scrum meeting?

  - Going to start working on restructuring and modifying the application’s infrastructure so we can handle the categories’ information.

- What are the hurdles?

  - It is time consuming the restructuring of the application

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - The Scrum documents were completed by each team member and submitted for Sprint 2.

- What is planned to be done until the next scrum meeting?

  - Sprint review which includes everyone receives user stories and works on them.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - I worked with the group to complete the Scrum docs.

- What is planned to be done until the next scrum meeting?

  - Work with the group to complete the sprint review documents

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Since last scrum meeting we have been working on completing and submitting the sprint documents.

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - None yet

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Scrum documents were filled.

- What is planned to be done until the next scrum meeting?

  - Sprint 2 review

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Filling of scrum documents

- What is planned to be done until the next scrum meeting?

  - Working on user stories

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Scrum documents were filled

- What is planned to be done until the next scrum meeting?

  - Sprint review

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/2/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 PM

End time: 7:15 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Started to implement the assigned feature in the project.

- What is planned to be done until the next scrum meeting?

  - Making progress on the application.

- What are the hurdles?

  - Working on version 2 of a project can be challenging, as the project is already designed in a certain way that might not seem to be the most effective, and we have to work over that.

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Models were re-structure to accommodate information handling for categories

- What is planned to be done until the next scrum meeting?

  - Create store with reducers and actions to handle Update, Remove and Delete using react-redux

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I began working on one of my User Stories assigned.

- What is planned to be done until the next scrum meeting?

  - Continue working on my assigned feature.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Completed all remaining scrum docs as well as some work on my assigned user stories.

- What is planned to be done until the next scrum meeting?

  - Keep working on the user stories assigned to me.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Gathering information on how we can improve our part of the app

- What is planned to be done until the next scrum meeting?

  - Start working on the feature assigned

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Reviewing user story

- What is planned to be done until the next scrum meeting?

  - Researching on the feature assigned

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Worked on my assigned stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on my assigned stories

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - I began looking into my assigned user story

- What is planned to be done until the next scrum meeting?

  - Do more research about assigned user story

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/3/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 9:00 PM

End time: 9:19 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Made minor modifications to the code to make it more functional.

- What is planned to be done until the next scrum meeting?

  - Work on the layout of the application to make it look more presentable.

- What are the hurdles?

  - Time consumed in optimizing code instead of adding new features.

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Store class with reducers and actions were created, In addition, update, delete and adding functions were implemented within the store.

- What is planned to be done until the next scrum meeting?

  - Modify and re-structure code in CategoriesScreen class, SubCategoryScreen class, Search class, so it works with the new implemented redux store.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Code Reviewed other teammates work to merge to master

- What is planned to be done until the next scrum meeting?

  - Start working on Wireframes for signup page

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - More work on the chat feature

- What is planned to be done until the next scrum meeting?

  - Keep working on my assigned user stories.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Started working on the assigned feature.

- What is planned to be done until the next scrum meeting?

  - Continue working on the assigned feature.

- What are the hurdles?

  - I have no previous experience with the language and I am not familiar with how it works.

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Did further research on user story

- What is planned to be done until the next scrum meeting?

  - Organize capstone 1 group to discuss our assigned feature

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Keep working on my assigned stories

- What is planned to be done until the next scrum meeting?

  - Optimizing my work

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - did research on my assigned user story

- What is planned to be done until the next scrum meeting?

  - Complete the sprint performance evaluation surveys.

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/4/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 9:00 PM

End time: 9:45 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Completed the sprint performance evaluation surveys.

- What is planned to be done until the next scrum meeting?

  - Have a meeting with the product owners.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Modify and re-structure code in CategoriesScreen class, SubCategoryScreen class, Search class, so it works with the new implemented redux store. (Created method for selection of categories to simplify code, instead of having it all in the same function.)

- What is planned to be done until the next scrum meeting?

  - Create a Drawer Navigator to navigate through different screens. Also, an Admin Panel Screen, EditCatContent screen, and Custom Header Button class component. Have a discussion with the product owner.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Successfully finished filling out sprint Performance surveys.

- What is planned to be done until the next scrum meeting?

  - Organize teammates discussions with Product Owners and make sure everyone understands what will be mentioned and the topics that will be discussed.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Code reviews for other teammates GitHub pull requests.

- What is planned to be done until the next scrum meeting?

  - Prepare for the next meeting with the POs.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Watched tutorials and youtube videos to understand the language and gather ideas.

- What is planned to be done until the next scrum meeting?

  - Continue developing my feature.

- What are the hurdles?

  - Still, not very familiar with the language.

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Get in touch with team to plan.

- What is planned to be done until the next scrum meeting?

  - Prepare for PO meeting

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Completed the sprint performance evaluation surveys.

- What is planned to be done until the next scrum meeting?

  - Meet with the product owners

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Completed the sprint performance evaluation surveys.

- What is planned to be done until the next scrum meeting?

  - Meet with the product owners

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/5/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 3:30 PM

End time: 4:00 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Completed the sprint performance evaluation surveys.

- What is planned to be done until the next scrum meeting?

  - Finishing some user stories.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Create a Drawer Navigator to navigate through different screens. Also, an Admin Panel Screen, EditCatContent screen, and Custom Header Button class component. Have a discussion with the product owner.

- What is planned to be done until the next scrum meeting?

  - Working on Admin navigation, using the functionalities of  adding, removing and editing categories’ information to handle admin components.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Finished working on Wireframes for Signup page and preparing them to share them with the team and Product Owners.

- What is planned to be done until the next scrum meeting?

  - Continue to work on User Stories.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Had a meeting with the POs and worked on my feature.

- What is planned to be done until the next scrum meeting?

  - Keep working on my features.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Continue working on user stories

- What is planned to be done until the next scrum meeting?

  - continue working on user stories.

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Working on user story

- What is planned to be done until the next scrum meeting?

  - Continue working on user story

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Finishing mu assigned user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on user stories

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Worked on my assigned user story

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned user story

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/8/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 PM

End time: 7:30 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Added tabs and drawers for easier navigation in the app

- What is planned to be done until the next scrum meeting?

  - Keep working on the navigation of the app

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Worked on Admin navigation, using the functionalities of  adding, removing and editing categories’ information to handle admin components.

- What is planned to be done until the next scrum meeting?

  - Create three new screens components(AdminCategoriesScreen, AdminSubCategoriesScreen and EditCatContentScreen)  for information handling in administration mode.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Meeting was successful with Product Owners, Organized tons of meetings based on everyone's schedule, approved roles, and approved user stories for this sprint.

- What is planned to be done until the next scrum meeting?

  - Continue working on User Stories.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Since the last scrum meeting, I’ve been working on my feature but I have hit a roadblock

- What is planned to be done until the next scrum meeting?

  - Work on the roadblock to keep working on

- What are the hurdles?

  - Roadblock and lack of time due to work.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Meeting with PO and discussion of the features.

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - PO meeting

- What is planned to be done until the next scrum meeting?

  - Working on user stories.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Meat with product owners and work on user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on user stories

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Had a meeting with the product owners today

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned user story

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/9/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:30 PM

End time: 7:47 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Started it implementing a profile screen for the user.

- What is planned to be done until the next scrum meeting?

  - Add new functionality to the profile.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Created three new screens components(AdminCategoriesScreen, AdminSubCategoriesScreen and EditCatContentScreen)

- What is planned to be done until the next scrum meeting?

  - Implemented the screens components

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Started implementing a mobile field in sign up page in order to get a verification code.

- What is planned to be done until the next scrum meeting?

  - Continue to work on User Stories.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Not much unfortunately, as I had a lot of work due today.

- What is planned to be done until the next scrum meeting?

  - Keep working on my feature at the pace I had before.

- What are the hurdles?

  - None as far as I know.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Continue working on user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories.

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Work on user story

- What is planned to be done until the next scrum meeting?

  - Continued working on user story

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Continued to work on user stories

- What is planned to be done until the next scrum meeting?

  - Study the new implementations added to the app

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Continued to work on user story

- What is planned to be done until the next scrum meeting?

  - Have a look at the new implementations made by team members

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/10/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 PM

End time: 7:32 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Continue working on the profile

- What is planned to be done until the next scrum meeting?

  - Complete some user stories and start working on new ones

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Implemented the screens components

- What is planned to be done until the next scrum meeting?

  - Use Dispatch function to access Update, Delete and Edit Categories Content in editCatContentScreen Component and implement the admin interface visual

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Continue to work on mobile verification

- What is planned to be done until the next scrum meeting?

  - I will review user stories assigned to me and see which ones have been completed already for this sprint.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - More work on my feature, now that most of my work obligations are completed.

- What is planned to be done until the next scrum meeting?

  - Same thing again, keep working on the chat feature, mostly on implementing it with the profile features.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Catching up with the changes made from other members

- What is planned to be done until the next scrum meeting?

  - Supporting senior project students with their stories.

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Reviewing team member changes towards the application

- What is planned to be done until the next scrum meeting?

  - Continue working on user story

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Continue to study the new implementations added to the app

- What is planned to be done until the next scrum meeting?

  - Keep studying the new implementations added and finish user stories

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Went over the new implementations to the app

- What is planned to be done until the next scrum meeting?

  - Continue working on user story

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/11/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 6:50 PM

End time: 7:11 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Added some new screens for  favorites and for displaying multiple chats.

- What is planned to be done until the next scrum meeting?

  - Work on displaying the Login screen as a default screen instead of Chatroom and CME categories.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Used Dispatch function to access Update, Delete and Edit Categories Content in editCatContentScreen Component and implement the admin interface visual

- What is planned to be done until the next scrum meeting?

  - Keep working on the admin interface and Create an AdminSubCatGrid component for styling subcategories in the administrator panel screen

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I am still working on adding mobile verification

- What is planned to be done until the next scrum meeting?

  - Continue working on making sure the user receives a message on there phone

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - More work on the chat.

- What is planned to be done until the next scrum meeting?

  - More work on the chat part of the app, and prepare for next week’s meeting with the POs again.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Helped another student with his stories.

- What is planned to be done until the next scrum meeting?

  - Continue working on my stories

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Continue working on user story

- What is planned to be done until the next scrum meeting?

  - Continue working on user story

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Kept studying the code added with the new implementations

- What is planned to be done until the next scrum meeting?

  - Continue to review and study the new code

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Continued working on user story

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned user story

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 6/12/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 PM

End time: 7:29 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Fix bugs in the app

- What is planned to be done until the next scrum meeting?

  - To commit and push all the changes done to my GitHub branch and merge to master.

- What are the hurdles?

  - Handling errors when merging

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Admin interface is currently functional

- What is planned to be done until the next scrum meeting?

  - Continue working AdminSubCatGrid component for styling subcategories in the administrator panel screen.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Continue to try and find problems mobile verification is having with received that notification on the phone

- What is planned to be done until the next scrum meeting?

  - Push all changes to my branch to get it reviewed

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Started working, together with the rest of the group, all of this sprint’s scrum docs

- What is planned to be done until the next scrum meeting?

  - Complete scrum docs.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Continue working on my stories

- What is planned to be done until the next scrum meeting?

  - Reviewing changes added by other members

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked on user story.

- What is planned to be done until the next scrum meeting?

  - Review changes made to application

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Finish assigned user stories and reviewing the new code

- What is planned to be done until the next scrum meeting?

  - Complete all documentation for the end of the sprint

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Worked on assigned user story

- What is planned to be done until the next scrum meeting?

  - Review the changes made to the branch

- What are the hurdles?

  - None

# SPRINT 3:

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/15/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 1:30 PM

End time: 1:57 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Completing the scrum documents for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Get rid of unnecessary categories in the app such as Search, Chat and CME and move them to their own screens, accessible in the drawer, headers and tabs.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Senior Project survey documentation was filled

- What is planned to be done until the next scrum meeting?

  - I want to be able to copy and paste information from different sources to the administrator panel which handles the adding and editing of data within the application

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Since the last scrum meeting, I have been finishing documents from the last sprint.

- What is planned to be done until the next scrum meeting?

  - I want to be able to login with a phone number.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Since the last meeting, I’ve been working on my feature.

- What is planned to be done until the next scrum meeting?

  - Until the next meeting I plan on working on my part of the project.

- What are the hurdles?

  - No hurdles.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Since last scrum meeting I have worked doing the survey documentation.

- What is planned to be done until the next scrum meeting?

  - Look for new ideas to preset to the team for a better user friendly app

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked on the documents from last sprint.

- What is planned to be done until the next scrum meeting?

  - Fill out the survey.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Completed scrum documents from last spring

- What is planned to be done until the next scrum meeting?

  - Fill out the survey and work on getting the app more user friendly.

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Completed the scrum documents for last sprint

- What is planned to be done until the next scrum meeting?

  - Fill out the survey and continue working on my part of the project.

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/16/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 PM

End time: 7:22 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Organize the contents of the app and improve the UI.

- What is planned to be done until the next scrum meeting?

  - Make the signout function accessible from any part of the project without repeating code.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Started working on the copy and paste functionality

- What is planned to be done until the next scrum meeting?

  - Keep working in the copy and paste of information feature

- What are the hurdles?

  - Tried different ways of implementing the feature, none of them worked because of a react-native navigation bug.

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have begun working on phone number login.

- What is planned to be done until the next scrum meeting?

  - I will continue to work on features.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - I’ve been working on my part as well as participating in the daily meetings with my group and the POs.

- What is planned to be done until the next scrum meeting?

  - Continue work and have some focus on integrating the different parts of the project together.

- What are the hurdles?

  - No hurdles.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Participation in the meetings and gathering ideas to present to the team.

- What is planned to be done until the next scrum meeting?

  - Contributing to the team meetings and helping with the ideas

- What are the hurdles?

  - Nonce

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Fill out surveys.

- What is planned to be done until the next scrum meeting?

  - Working on user story

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Fill out the survey and work on my part of the project

- What is planned to be done until the next scrum meeting?

  - Keep working on my part and participating on the team meetings

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Worked on my assigned user story

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned user story

- What are the hurdles?

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/17/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:06 PM

End time: 7:30 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Improving the signout and signin screens

- What is planned to be done until the next scrum meeting?

  - Apply functionality to the Edit profile screen and save the changes to the profile.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Copy and paste feature was implemented

- What is planned to be done until the next scrum meeting?

  - Implement Attach Image functionality for the categories using expo image picker

- What are the hurdles?

  - I have to remodel the redux-store to add this new feature to the application.

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have been working on fixing the Login Screen.

- What is planned to be done until the next scrum meeting?

  - I will apply the phone number functionality.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - A bunch of work has been done on the chat side of the app, recently Yeilys has done a lot of work on the profile side and I am hoping to integrate that into the chat.

- What is planned to be done until the next scrum meeting?

  - Work on integrating the profile side hopefully with the chat.

- What are the hurdles?

  - Might be a little difficult to integrate, but won’t be impossible.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Finishing gathering new ideas for my part

- What is planned to be done until the next scrum meeting?

  - Start working on developing the improvements for a better user friendly experience.

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked on my assignment with Cap1 students.

- What is planned to be done until the next scrum meeting?

  - Work with Cap1 students on our part.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Worked on my part of the project

- What is planned to be done until the next scrum meeting?

  - Work on ideas to help the team

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Made some changes to CME screen

- What is planned to be done until the next scrum meeting?

  - Add some more feature to CME screen

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/18/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:07 PM

End time: 7:30 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Use redux to handle the profile and the edit screen.

- What is planned to be done until the next scrum meeting?

  - Update the changes of the profile screen to firebase.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Updated redux store and models to manage(save,extract) images in EditCatContent

- What is planned to be done until the next scrum meeting?

  - Work in the layout and implementation of adding an image in EditCatContent functional component

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have added the phone number functionality.

- What is planned to be done until the next scrum meeting?

  - Continue to test it and make sure it works.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - I’ve been trying to integrate the profile picture as a small bubble into the chat part, right next to the name of the person writing, but I am having some trouble.

- What is planned to be done until the next scrum meeting?

  - Try to figure out what the issue is and how to fix it.

- What are the hurdles?

  - The fact that I have no idea what the issue is.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Working on my part

- What is planned to be done until the next scrum meeting?

  - Continue developing my part

- What are the hurdles?

  - None yet

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Got together with Cap1 students to work on our feature.

- What is planned to be done until the next scrum meeting?

  - Work on our feature.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Looking for ideas to help the team

- What is planned to be done until the next scrum meeting?

  - Work on my part and participate on the team meetings

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Changed CME Screen

- What is planned to be done until the next scrum meeting?

  - Add a Scrollable date picker option, so that users won’t have to type date anymore.

- What are the hurdles?

  - Some bugs in the code

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/19/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:25 PM

End time: 7:40 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Creating a profile for the user once sign up

- What is planned to be done until the next scrum meeting?

  - Saving all the user information in firebase

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Amin-users are now able to upload images in the admin panel and display it in the categories panel.

- What is planned to be done until the next scrum meeting?

  - Start working in the connections to a real-time database for using as storage to upload and extract all the information related to categories of the application

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Fixing the phone number functionality for the login.

- What is planned to be done until the next scrum meeting?

  - I will begin trying to add functionality to login with Gmail.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - I’m still working on the issue with the profile.

- What is planned to be done until the next scrum meeting?

  - Until the next meeting I hope to be working on the issue at hand. I’ve also started a new job which will reduce the time I can work on the project.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Developing my stories

- What is planned to be done until the next scrum meeting?

  - Help my teammates

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Working on user story.

- What is planned to be done until the next scrum meeting?

  - Help Cap1 students with our assigned feature.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Working on my part and participating on the team meetings

- What is planned to be done until the next scrum meeting?

  - Keep helping the team

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Fixed some bugs in my code

- What is planned to be done until the next scrum meeting?

  - test the feature that I implemented and make sure it works fine

- What are the hurdles?

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/22/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 PM

End time: 7:23 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Improving the profile UI

- What is planned to be done until the next scrum meeting?

  - Handling errors and improving the app’s performance

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Admin-users are now able to upload images in the admin panel and display it in the categories panel.

- What is planned to be done until the next scrum meeting?

  - Start working in the connections to a real-time database for using as storage to upload and extract all the information related to categories of the application

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have done several research on how to add the gmail as a login.

- What is planned to be done until the next scrum meeting?

  - Add the login for Gmail.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - I’ve ran into a second problem, for some reason I am unable to test the app as it fails to connect to the internet.

- What is planned to be done until the next scrum meeting?

  - Fix both problems.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Helping my teamates

- What is planned to be done until the next scrum meeting?

  - Continue helping my teammates

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Got together with Cap1 students to test our feature.

- What is planned to be done until the next scrum meeting?

  - Do research on more ideas

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Keep helping the team with ideas

- What is planned to be done until the next scrum meeting?

  - Keep working in my part and helping the tem

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - tested the feature that I implemented

- What is planned to be done until the next scrum meeting?

  - Look into more features that could be added to CME screen.

- What are the hurdles?

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/23/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:00 PM

End time: 8:25 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Learn and implement redux-thunk

- What is planned to be done until the next scrum meeting?

  - Do more research on redux-thunk

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Installed redux-thunk to handle asynchronous events within the redux store to be able to use post and get requests to add categories data to the database.

- What is planned to be done until the next scrum meeting?

  - Keep Working on the http requests

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have been working on adding gmail through Firebase.

- What is planned to be done until the next scrum meeting?

  - I will continue to do research on adding the login functionality with Gmail.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Since the last meeting, I’ve been able to fix the most important issue which was the lack of ability to test changes made in the app.

- What is planned to be done until the next scrum meeting?

  - Keep working on the app, and if I see myself being unable to get the profile integration working I will try to focus on other things to make sure user stories are being delivered on a timely basis.

- What are the hurdles?

  - none

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Helping my friends

- What is planned to be done until the next scrum meeting?

  - Integrate all the new changes into my branch and make sure it works in mine

- What are the hurdles?

  - There were some conflict when merging that took me time to solve

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Researched on the ideas for our feature.

- What is planned to be done until the next scrum meeting?

  - Test the new code.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Keep working on my part of the project

- What is planned to be done until the next scrum meeting?

  - keep helping the team

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Reviewed the recent commit to github repo

- What is planned to be done until the next scrum meeting?

  - Test the new code

- What are the hurdles?

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/24/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:10 PM

End time: 7:34 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Pushing the changes to Github and merging with master.

- What is planned to be done until the next scrum meeting?

  - Getting everybody to have the latest changes in Github and run it without errors in their own devices.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Connections to the database were implemented, http requests of edit, add and remove of categories.

- What is planned to be done until the next scrum meeting?

  - Check Yeilys’ new push to master and fix some minor bugs for change of color of the online button within the profile and increasing the top margin for the drawer tabs  for android devices.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Pushed changes to Github of phone number login to Github.

- What is planned to be done until the next scrum meeting?

  - Code review other teammates code and merge to master.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Kept working on my part of the project, the chat.

- What is planned to be done until the next scrum meeting?

  - Keep working on the chat.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Testing the new code and integrating into my branch

- What is planned to be done until the next scrum meeting?

  - Fixing some conflicts I am having with the integration

- What are the hurdles?

  - Conflicts with integration

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Test the new code with teammates.

- What is planned to be done until the next scrum meeting?

  - Troubleshooting new code.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Studying and testing the new code

- What is planned to be done until the next scrum meeting?

  - Keep studying the new code and helping the team

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Tested the new features implemented by my team

- What is planned to be done until the next scrum meeting?

  - See if you could find any errors in the new features

- What are the hurdles?

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/25/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:25 PM

End time: 7:50 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Fixing UI for ios and android device

- What is planned to be done until the next scrum meeting?

  - Continue working on the profile

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Minor bugs in android device were fixed and created the CatContentLayout component and styled the categories content.

- What is planned to be done until the next scrum meeting?

  - Keek working in modifying the Categories Screen.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have continued to configure firebase to be able to login through Gmail.

- What is planned to be done until the next scrum meeting?

  - Continue to test code.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Some work has been done on the chat feature, but I have also started working on the end of sprint paper work as well as keeping the excel sheet with all the daily meeting minutes up to date.

- What is planned to be done until the next scrum meeting?

  - End of sprint paperwork as well as more work on my feature, getting it ready for Monday’s meeting with the PO.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Finished solving all the conflicts.

- What is planned to be done until the next scrum meeting?

  - Test all the new functions and see if I something can be improved

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Finished troubleshooting with Cap1 students.

- What is planned to be done until the next scrum meeting?

  - Work on Sprint 3 documents.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Studying the code and seeing if something can be improved

- What is planned to be done until the next scrum meeting?

  - Keep testing the new code and helping the team

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Tried to find errors in the new features

- What is planned to be done until the next scrum meeting?

  - start filling out sprint 3 documents

- What are the hurdles?

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/26/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 9:04 PM

End time: 9:23 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Keep working on the functionality of the profile

- What is planned to be done until the next scrum meeting?

  - Handle errors

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Modified the aspect of the categories screen

- What is planned to be done until the next scrum meeting?

  - Start working in handling user input and errors

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have set up a meeting with Product Owners to showcase our app and the improvements we have made and completed user stories.

- What is planned to be done until the next scrum meeting.

  - Continue working on functionality of login for application.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Since the last meeting, I’ve been working on my part getting it ready for the PO meeting on Monday.

- What is planned to be done until the next scrum meeting?

  - Not much, it’s the weekend and I need to focus on work as I have been focusing a lot more on this class’ work rather than my actual work.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Testing the new code and features and looking for thing that can be improved

- What is planned to be done until the next scrum meeting?

  - Offer help to my teammates

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked on Sprint 3 documents.

- What is planned to be done until the next scrum meeting?

  - Work on the documents and finish them

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Testing the code and helping the team

- What is planned to be done until the next scrum meeting?

  - Keep helping the team

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - started filling out sprint 3 documents

- What is planned to be done until the next scrum meeting?

  - Start implementing Edit Certification feature

- What are the hurdles?

  - None

# SPRINT 4:

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/29/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 12:00 PM

End time: 12:33 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Completing the scrum documents for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Work on the performance evaluation forms.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Completing the scrum documents for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Work on the performance evaluation forms

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Since the last scrum meeting, I have been finishing the scrum documents from the last sprint.

- What is planned to be done until the next scrum meeting?

  - Complete the performance evaluation forms.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Been working on the chat, the current focus is getting it to look similar to whatsapp and other messaging apps.

- What is planned to be done until the next scrum meeting?

  - Continue work.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Completed the sprint documents for Sprint 3

- What is planned to be done until the next scrum meeting?

  - Work on the performance evaluation forms

- What are the hurdles?

  - NONE

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Completed sprint 3 scrum documentation

- What is planned to be done until the next scrum meeting?

  - Finish the performance evaluation forms

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Completed sprint documents

- What is planned to be done until the next scrum meeting?

  - Work on the evaluation forms

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Completed Sprint 3  scrum documents

- What is planned to be done until the next scrum meeting?

  - Fill out performance evaluation forms

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 06/30/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:34 PM

End time: 7:56 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Writing new user stories for the sprint and working on them

- What is planned to be done until the next scrum meeting?

  - Get all the changes done in the last days to GitHub

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Started writing new user stories for sprint 4 and work on perform evaluation forms

- What is planned to be done until the next scrum meeting?

  - Merge recent changes in master and check new pull requests, give feedback and review them to be able to safely pull it to my branch

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Begin working on finishing touches for application which included writing all the new user stories for Sprint 4

- What is planned to be done until the next scrum meeting?

  - Start working on new user stories

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Kept working on making the chats look like whatsapp

- What is planned to be done until the next scrum meeting?

  - Hopefully finish by the end of the week so that I can work on something else.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Completed evaluation forms

- What is planned to be done until the next scrum meeting?

  - Merge branches and get all the new changes

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Completed performance evaluation surveys

- What is planned to be done until the next scrum meeting?

  - Review changes made

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Completed all evaluation forms

- What is planned to be done until the next scrum meeting?

  - Review all the new code

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Completed performance evaluation surveys

- What is planned to be done until the next scrum meeting?

  - Review and give feedback on new pull requests

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/01/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:31 PM

End time: 9:00 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Modified Signup component to automatically create a user profile in firebase realtime database instead of firestore.

- What is planned to be done until the next scrum meeting?

  - Include new features to the profile like active status for showing when the user is active or busy.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Reviewed recent pull request changes and successfully accepted them.

- What is planned to be done until the next scrum meeting?

  - Start implementing remove image functionality

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Code review to push to master and started designing the new splash screen for the application.

- What is planned to be done until the next scrum meeting?

  - I will be configuring the code to add the splash screen.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Have been working on making the chats look like whatsapp, should be able to finish today or tomorrow morning.

- What is planned to be done until the next scrum meeting?

  - Work on the same feature.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Merged my branch with master and pulled the changes

- What is planned to be done until the next scrum meeting?

  - Support my teammates with their code

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Reviewed changes with team

- What is planned to be done until the next scrum meeting?

  - Help Capstone 2 team members with feature

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Reviewed all the new code

- What is planned to be done until the next scrum meeting?

  - Keep reviewing the new code

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Change the layout of CME screen

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/02/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:30 PM

End time: 7:46 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Users can now change their status in their profile to show as busy or active.

- What is planned to be done until the next scrum meeting?

  - Display certs for users and save in firebase

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Started implementing the remove image functionality in the admin panel

- What is planned to be done until the next scrum meeting?

  - Keep working in the remove image functionality

- What are the hurdles?

  - The feature gives me an error when trying to delete the image by setting the image value to an empty string.

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Adding the splash screen to the application and trying different types of designs that match the application

- What is planned to be done until the next scrum meeting?

  - Start working on Google sign up/log in works

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Finished making the chats look like whatsapp.

- What is planned to be done until the next scrum meeting?

  - I will talk with Yeilys, since she is in charge of the profile part of the application, I want to be able to integrate both so that you can look at someone’s profile straight from the chat.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Supported my teammates with their code

- What is planned to be done until the next scrum meeting?

  - Continue offering support to my teammates

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Helped capstone 2 team with our feature

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned feature

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Reviewed the new code

- What is planned to be done until the next scrum meeting?

  - Offer help to the team members

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Made a few changes to CME screen

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned user story

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/03/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:00 PM

End time: 8:15 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Every time a certification is added it would be saved to the user profile in firebase.

- What is planned to be done until the next scrum meeting?

  - Handling errors and UI improvements

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Find out how to successfully remove the image by setting the value to null, error dissapeared

- What is planned to be done until the next scrum meeting?

  - Start working on the layout for the remove button

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Create new button to login to be able to log in/sign up with google

- What is planned to be done until the next scrum meeting?

  - Configuring the button to work and have the ability to log in/sign up

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Yeilys is working on making the profiles available for public viewing, so I will focus on another part for the chat, not sure what yet.

- What is planned to be done until the next scrum meeting?

  - Figure out what I need to start working on for the weekend and what parts

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Supported my teammates with their code

- What is planned to be done until the next scrum meeting?

  - Prepare to work on my assigned user story

- What are the hurdles?

  - none

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Helped team with assigned feature

- What is planned to be done until the next scrum meeting?

  - Work on assigned user story

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Offered help to the team members

- What is planned to be done until the next scrum meeting?

  - Work on assigned user stories

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Worked on my user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/06/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:31 PM

End time: 7:55 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Adding a new feature to the profile, displaying a calendar screen

- What is planned to be done until the next scrum meeting?

  - Work on the functionality to add and remove events from the calendar

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Worked on the layout, remove button added

- What is planned to be done until the next scrum meeting?

  - Connecting the remove feature to the database to delete the images from the server

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Fixed some bugs for the state management for the login screen components

- What is planned to be done until the next scrum meeting?

  - I will be modifying the firebase file so you only need to change the config example without having to modify the code in the back end.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Started working on making the last message visible

- What is planned to be done until the next scrum meeting?

  - I plan on continuing to work on this part until I finish it or I have figured out a way to connect to the profile part.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Watched tutorial to to perform my user story

- What is planned to be done until the next scrum meeting?

  - Start working on my assigned user story

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked on my user story

- What is planned to be done until the next scrum meeting?

  - Work with Mudasir on CME screen

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

Do some research regarding in order to work on my user stories

- What is planned to be done until the next scrum meeting?

Work on user stories

- What are the hurdles?

None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Worked on my user stories

- What is planned to be done until the next scrum meeting?

  - Replace Flatlist with a scrollview in CME screen

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/07/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:05 PM

End time: 8:30 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Saving the events created by the user in firebase

- What is planned to be done until the next scrum meeting?

  - Updating firebase when a user deletes an event from the calendar

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Feature is connected to the server, image is saved as null when remove within the application, the image does not longer displays in the form

- What is planned to be done until the next scrum meeting?

  - Merge recent changes from Yeily’s branch and reviewed them

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have modified the firebase file  in order to make changes to the config example without the modification of the backend code.

- What is planned to be done until the next scrum meeting?

  - Fix outdated files

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Have worked on the last message being shown, but there are some bugs that I need to iron out because it is not at all reliable right now.

- What is planned to be done until the next scrum meeting?

  - Iron out the bugs.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Started working on my assigned user story

- What is planned to be done until the next scrum meeting?

  - Continue working on my assigned user story

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked with Mudasir on CME screen

- What is planned to be done until the next scrum meeting?

  - Continue working on CME with Mudasir

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Worked on assigned user stories

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned user stories

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Replaced Flatlist with a scrollview in CME screen.

- What is planned to be done until the next scrum meeting?

  - Scrollview wasn’t working so continue to work on it.

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/08/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:56 PM

End time: 8:22 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Worked on the UI of the application

- What is planned to be done until the next scrum meeting?

  - Continue improving the application’s appearance.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Merged recent changes, noticed some errors for android devices

- What is planned to be done until the next scrum meeting?

  - Fix the drawer profile tab so it can have a padding of 10% for every device

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I got the colors file that was outdated and the hex colors were being put into the code, standardized all colors by creating primary,secondary, and names for the different colors of the categories so they are easily imported and used throughout the code to facilitate the maintenance of the code.

- What is planned to be done until the next scrum meeting?

  - Update the whole firebase with all new colors.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Been working on ironing out the bugs.

- What is planned to be done until the next scrum meeting?

  - I think I am going to stop trying to make the messages show up, as it is taking away a lot of my time from being productive.

- What are the hurdles?

  - none.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Completed my assigned user story

- What is planned to be done until the next scrum meeting?

  - Offer support to my teammates if they need help

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked with Mudasir on CME

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned feature

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on user stories

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Fixed bugs in my code

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/09/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:01 PM

End time: 8:35 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Worked on handling errors when running the application in an android device.

- What is planned to be done until the next scrum meeting?

  - Configuring each feature in the application to be compatible with both android and ios.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Padding was implemented by 10%, now the drawer profile tab looks correct in every device

- What is planned to be done until the next scrum meeting?

  - Handle some input validation and some minor errors within the admin panel feature

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Fixed all colors in the database and code.

- What is planned to be done until the next scrum meeting?

  - Fix Categories, sub category, & evaluation page.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - I have been finishing up the last few things I wanted to change in the code that already worked.

- What is planned to be done until the next scrum meeting?

  - Add comments to all the parts I worked on explaining how they work and what work I intend to do on them, so that the next people working on it wont have to start from scratch like I did.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Offered to support to my teammates

- What is planned to be done until the next scrum meeting?

  - Analyzing the project to find thing that can be improved

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Continued working on assigned feature

- What is planned to be done until the next scrum meeting?

  - Review changes made with team

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Worked on assigned stories

- What is planned to be done until the next scrum meeting?

  - Review the new code added

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Finished the assigned tasks

- What is planned to be done until the next scrum meeting?

  - Catch up with my teams progress

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/10/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:20 PM

End time: 8:50 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Configured the application to be compatible with both android and ios.

- What is planned to be done until the next scrum meeting?

  - Continue improving the application’s performance.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Some minor errors were fixed, found some other errors for IOS in the remove image feature

- What is planned to be done until the next scrum meeting?

  - Fix the image bug for IOS

- What are the hurdles?

  - None for now

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Changed the entire category, sub category and evaluation page with new colors, layouts, and new design. Also, I added another screen when logging in that gives the users the ability to either log in or sign up and be redirected to that page.

- What is planned to be done until the next scrum meeting?

  - Fix any bugs I’ve encountered.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Been adding comments to the parts of the code that I have worked on.

- What is planned to be done until the next scrum meeting?

  - Continue and hopefully finish all the comments and submit the final pull request.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Analyzed the  project to find things that can be improved

- What is planned to be done until the next scrum meeting?

  - Work on improving what is done.

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Review changes made

- What is planned to be done until the next scrum meeting?

  - Fix potential issues

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Reviewed the new code added

- What is planned to be done until the next scrum meeting?

  - Complete assigned tasks

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Reviewed my teams progress

- What is planned to be done until the next scrum meeting?

  - Fix all the bugs in CME screen and make sure that all the functionalities work properly

- What are the hurdles?

  - None

# SPRINT 5:

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/13/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 6:37 PM

End time: 7:19 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Completing the scrum documents for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Work on the performance evaluation forms.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Completed the scrum documents for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Work on the performance evaluation forms.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have completed the previous scrum documents from last sprint,

- What is planned to be done until the next scrum meeting?

  - I will be working on the performance evaluation forms.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Completed scrum docs from last sprint.

- What is planned to be done until the next scrum meeting?

  - Mostly work on performance evaluation forms, with some small bug fixing

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Completing the scrum documents for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Work on performance evaluation for sprint

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Completed scrum docs from last sprint.

- What is planned to be done until the next scrum meeting?

  - Fill out performance evaluation forms

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Finish completing scrum documents

- What is planned to be done until the next scrum meeting?

  - Complete the performance evaluation forms

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Completed scrum documents from last sprint

- What is planned to be done until the next scrum meeting?

  - fill out performance evaluation forms

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/14/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 8:05 PM

End time: 8:25 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Fixing bugs in the application, such as the user profile taking too long to load the user data.

- What is planned to be done until the next scrum meeting?

  - Fixing errors in the CME screen and some icons not showing in the app.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Documentation was completed and successfully turned in.

- What is planned to be done until the next scrum meeting?

  - Check recent changes to master an pull requests from teammates

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - The performance evaluation forms were completed and submitted.

- What is planned to be done until the next scrum meeting?

  - Make sure everyone has their last push to the master and go over everyones assigned duties.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Finished the performance evaluation forms for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Continue doing small fixes and QoL updates for the remainder of the week.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Work on performance evaluation for sprint

- What is planned to be done until the next scrum meeting?

  - Offer help and keep in touch with final changes

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Filled out performance evaluation forms

- What is planned to be done until the next scrum meeting?

  - Check recent updates

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Finished the performance evaluation forms

- What is planned to be done until the next scrum meeting?

  - Check the fixes done

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Performance evaluation forms were completed

- What is planned to be done until the next scrum meeting?

  - Check recent pull requests

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/15/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 3:35 PM

End time: 4:00 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Improving the performance of the CME screen and  fixing the date not showing in CME date picker.  Also, changing the appearance of the screen to be more appropriate.

- What is planned to be done until the next scrum meeting?

  - Add new icons that fit the app better and are visible in both android and ios, and change the colors of the buttons to match the app’s colors.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Merged with master, fixed some bugs that occurred after merged was completed

- What is planned to be done until the next scrum meeting?

  - Fix Admin Panel bug, edit mode does not edit a category, instead it creates one with a hard coded id.

- What are the hurdles?

  - This bug was non-existent before the merge, so I have to investigate how it happened.

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have checked teammates' changes and helped fix bugs on application.

- What is planned to be done until the next scrum meeting?

  - Fix any bugs with my feature.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Commenting all the code that I have added or modified so that the people in Capstone 1 will have a clear understanding of what I did exactly.

- What is planned to be done until the next scrum meeting?

  - Continue small fixes and comments. Should be done soon as the end of the development time is at the end of the week.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Offer help and keep in touch with final changes

- What is planned to be done until the next scrum meeting?

  - Meet with POs

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Checked recent updates by team.

- What is planned to be done until the next scrum meeting?

  - Meet the POs

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Check the new fixes made

- What is planned to be done until the next scrum meeting?

  - Meet with the POs

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Check the new features added by teammates and make sure they don’t have any errs

- What is planned to be done until the next scrum meeting?

  - Have a meeting with POs

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/16/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 3:30 PM

End time: 4:10 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - The final presentation with the POs, showing all work and improvements done to the application by our team members.

- What is planned to be done until the next scrum meeting?

  - Working on a suggestion by POs which refers to having the calendar save events directly to the user device’s calendar.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Admin Panel Bug was fixed, presentation with POs was successful.

- What is planned to be done until the next scrum meeting?

  - Keep working in other minor bugs in the admin panel.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Since last scrum meeting, I have attended the meeting with the PO’s and teammates showing final Application and answering any questions or concerns they have.

- What is planned to be done until the next scrum meeting?

  - Working on documentation to send to PO’s for installation of the application on iOS and android devices.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Had the final presentation with the PO, so any major changes are done.

- What is planned to be done until the next scrum meeting?

  - Continue fixing small things and adding tiny features until the professor releases more info on the final docs.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Meeting with POs

- What is planned to be done until the next scrum meeting?

  - Continue supporting my team

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Meeting with the POs

- What is planned to be done until the next scrum meeting?

  - Helped fellow team members with changes

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Meeting with the POs

- What is planned to be done until the next scrum meeting?

  - Offer help to the team members

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Had the final presentation with the POs

- What is planned to be done until the next scrum meeting?

  - fix small bugs or report those bugs to Senior Project students.

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/17/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:15 PM

End time: 7:32 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Working on the calendar to allow users to write event title, event notes, start date and end date using a date time picker modal.

- What is planned to be done until the next scrum meeting?

  - Pushing all the latest changes to master and getting new updates from other team members.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Remove picture feature in admin panel bug is fixed. It currently works in IOS and Android.

- What is planned to be done until the next scrum meeting?

  - Start working in input validation for categories editing.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Worked on any bugs with Google login.

- What is planned to be done until the next scrum meeting?

  - Make sure to accept pull requests from other team members and check code.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Pushed last changes to GitHub.

- What is planned to be done until the next scrum meeting?

  - Going to focus on work as I have spent a lot of time this week on classwork and somewhat neglected my job, at least until the professor releases info on the end of semester docs.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Continue supporting my team

- What is planned to be done until the next scrum meeting?

  - Review final deliverables with team

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Review recent changes

- What is planned to be done until the next scrum meeting?

  - Review on final deliverables

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Review the new code added

- What is planned to be done until the next scrum meeting?

  - Wait for final instructions to start working on them

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Review the pull requests

- What is planned to be done until the next scrum meeting?

  - Wait till the final deliverable instructions are released and then start working on it.

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/20/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 9:00 PM

End time: 9:20 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Review the instructions for the final deliverables

- What is planned to be done until the next scrum meeting?

  - Discuss the responsibilities of each team member and go over the project documentation requirements.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Review all the instruction for the final deliveries sent by the professor

- What is planned to be done until the next scrum meeting?

  - Discuss with the team the instructions and review the documentation needed.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Go over the final deliverables needed to turn in.

- What is planned to be done until the next scrum meeting?

  - Have a meeting to go over each team member's responsibilities and what needs to be turned in individually and together as a team.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

Go over final deliverables and organize with the group how we’re going to work on it.

- What is planned to be done until the next scrum meeting?

Start working on the final deliverables, more specifically the UML diagrams and the poster.

- What are the hurdles?

None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Reviewed final deliverables with team

- What is planned to be done until the next scrum meeting?

  - Support team with final deliverables

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Reviewed the final deliverable instructions

- What is planned to be done until the next scrum meeting?

  - Split final deliverable with teammates.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Review the final instructions

- What is planned to be done until the next scrum meeting?

  - Work on the final instructions

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Review the final deliverable instructions

- What is planned to be done until the next scrum meeting?

  - Discuss each team members responsibilities for the final deliverables

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/21/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:30 PM

End time: 7:51 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Followed the directory structure for the final project documentation to create and start setting up the following directories; the Code, Documents, Posters, Presentation slides, and Videos; in the google drive.

- What is planned to be done until the next scrum meeting?

  - Start documenting my contribution to the project.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - We had a meeting with the team where we discussed the documentation and requirements.

- What is planned to be done until the next scrum meeting?

  - Start planning and create a schedule to successfully submit all the necessary documentation.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Since the last Scrum meeting, We have had a meeting to begin documentation this week.

- What is planned to be done until the next scrum meeting?

  - Begin working on my poster based on my feature.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

Did most of the poster, just need to add the UML diagrams when I finish them.

- What is planned to be done until the next scrum meeting?

Finish the UML diagrams.

- What are the hurdles?

None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Offered Support team with final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue offering support to my team

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Split final deliverables with teammates.

- What is planned to be done until the next scrum meeting?

  - Fulfill our responsibilities as capstone 1 students

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Work on the final instructions

- What is planned to be done until the next scrum meeting?

  - Investigate what are documents we need to turn in

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - discussed each team members responsibilities for the final deliverables

- What is planned to be done until the next scrum meeting?

  - find out what documents are needed for capstone 1 students

- What are the hurdles?

  - none

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/22/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 4:00 PM

End time: 4:30 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Focused on explaining my contribution to the project in the documentation.

- What is planned to be done until the next scrum meeting?

  - Have a meeting with the POs, to help them install the required programs and be able to run the app on their own phones.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Schedule with the assigned tasks was completed.

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverables.

- What are the hurdles?

  - A lot of documentation is required.

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I began working on my diagrams for the final deliverables.

- What is planned to be done until the next scrum meeting?

  - Continue to work on final deliverables.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

Finished the Use Case and the Class diagram.

- What is planned to be done until the next scrum meeting?

Finish the sequence diagram and the poster.

- What are the hurdles?

Lots of work to do.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Continue offering support to my team

- What is planned to be done until the next scrum meeting?

  - Keep in touch with teammates to help with final documentation

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked on final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Working on final instructions

- What is planned to be done until the next scrum meeting?

  - Continue working on final instructions and offer help to teammates

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Worked on the final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/23/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:40 PM

End time: 8:00 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Sent a detailed file with instructions for the POs to follow if they want to run the app again or allow their coworkers to test the app.

- What is planned to be done until the next scrum meeting?

  - Keep working on the needed project documentation.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Started working on the UML diagrams

- What is planned to be done until the next scrum meeting?

  - Keep working on the UML diagrams of my feature.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I have finished all necessary diagrams.

- What is planned to be done until the next scrum meeting?

  - Work on Final Poster.

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

Finished diagrams and the poster.

- What is planned to be done until the next scrum meeting?

Start working on the presentation, which I will also use for the introductory video.

- What are the hurdles?

None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Keep in touch with teammates to help with final documentation

- What is planned to be done until the next scrum meeting?

  - Continue supporting my team

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Worked on final deliverables.

- What is planned to be done until the next scrum meeting?

  - Finish deliverables

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Woking on final instructions

- What is planned to be done until the next scrum meeting?

  - Continue working on final instructions

- What are the hurdles?

  - None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Worked on final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/24/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:05 PM

End time: 7:42 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Planned how to create the diagrams needed for the project.

- What is planned to be done until the next scrum meeting?

  - Start developing the UML diagrams for my user stories/features.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Watched several videos on how to create UML diagrams.

- What is planned to be done until the next scrum meeting?

  - Fixed some details in the design of the UML diagrams

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Finished working on Poster

- What is planned to be done until the next scrum meeting?

  - Work on User Guide Manual

- What are the hurdles?

  - None

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

Started working on the presentation.

- What is planned to be done until the next scrum meeting?

Continue working on the presentation as well as write the README.txt for the code folder of the submission.

- What are the hurdles?

None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Continue supporting my team

- What is planned to be done until the next scrum meeting?

  - Complete sprint documentation

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Finish deliverables

- What is planned to be done until the next scrum meeting?

  - Complete Sprint 5 documents.

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

  - Working on final instructions

- What is planned to be done until the next scrum meeting?

  - Complete scrum documents

- What are the hurdles?

  - none

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - worked on final deliverables

- What is planned to be done until the next scrum meeting?

  - complete the scrum documents for sprint 5

- What are the hurdles?

  - none

# SPRINT 6:

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/27/2020 (Monday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:05 PM

End time: 8:10 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Completing the scrum documents for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Complete UML diagrams for the project.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Completing the scrum documents for the previous sprint.

- What is planned to be done until the next scrum meeting?

  - Complete class UML diagrams for the project.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - I completed all the scrum documents from the last sprint.

- What is planned to be done until the next scrum meeting?

  - Finished creating my UML diagrams.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Started working on the final docs.

- What is planned to be done until the next scrum meeting?

  - Continue working on the final docs.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Completed Scrum documents from the previous sprint

- What is planned to be done until the next scrum meeting?

  - fill out performance evaluation forms

- What are the hurdles?

  - none

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Finished scrum documents from last sprint

- What is planned to be done until the next scrum meeting?

  - Complete the performance evaluation forms

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

Completed scrum document from last sprint

- What is planned to be done until the next scrum meeting?

Complete the performance evaluations forms

- What are the hurdles?

None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Completed scrum documents from the last sprint

- What is planned to be done until the next scrum meeting?

  - Fill out performance evaluation forms

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/28/2020 (Tuesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:15 PM

End time: 7:30 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Worked on the class diagram for the whole project.

- What is planned to be done until the next scrum meeting?

  - Work on the final powerpoint presentation.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Completed class UML diagrams for the project.

- What is planned to be done until the next scrum meeting?

  - Completed sequence UML diagram for the project.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Started working on the final deliverables.

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverables.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Since the last meeting, I’ve been finishing my diagrams, and started work on the presentation.

- What is planned to be done until the next scrum meeting?

  - Continue working on the presentation.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Completed performance evaluation forms

- What is planned to be done until the next scrum meeting?

  - Start working on final documents

- What are the hurdles?

  - none

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Completed performance evaluation forms

- What is planned to be done until the next scrum meeting?

  - Start on the final documents

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

Complete performance evaluation forms

- What is planned to be done until the next scrum meeting?

Work on final document

- What are the hurdles?

None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - completed performance evaluation forms

- What is planned to be done until the next scrum meeting?

  - Start working on final deliverables

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/29/2020 (Wednesday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:00 PM

End time: 7:22 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Continued working on the presentation slides, adding the user stories and features’s description.

- What is planned to be done until the next scrum meeting?

  - Work on the final documentation word file.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Completed sequence UML diagrams for the project.

- What is planned to be done until the next scrum meeting?

  - Complete use case UML diagram for my part and the whole project.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Completing the final deliverables.

- What is planned to be done until the next scrum meeting?

  - Finish working on Powerpoint.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Kept working on the presentation.

- What is planned to be done until the next scrum meeting?

  - Hopefully finish the presentation and start working on the video and doc.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Started working on the final documents

- What is planned to be done until the next scrum meeting?

  - Continue to work on the final documents

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Started working on final documents

- What is planned to be done until the next scrum meeting?

  - Start UML diagrams

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

Work on final document

- What is planned to be done until the next scrum meeting?

Keep working on final documents

- What are the hurdles?

None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Started working on final deliverables

- What is planned to be done until the next scrum meeting?

  - Look into UML diagrams

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/30/2020 (Thursday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:30 PM

End time: 7:51 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Continued working on the necessary documentation.

- What is planned to be done until the next scrum meeting?

  - Work on the poster for my feature.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Completed use case UML diagram for my part and the whole project.

- What is planned to be done until the next scrum meeting?

  - Complete System diagram for the whole project

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Continue working on final deliverables and powerpoint.

- What is planned to be done until the next scrum meeting?

  - Begin working on video

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Continue work on the presentation, just missing some parts from a couple of my teammates but they’ll be done today most likely.

- What is planned to be done until the next scrum meeting?

  - Finish off the presentation and start the video.

- What are the hurdles?

  - None

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Worked on the final documents

- What is planned to be done until the next scrum meeting?

  - Continue working on the final documents

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Looked into UML diagrams

- What is planned to be done until the next scrum meeting?

  - Continue working on the final documents alongside senior students

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

Worked on final document

- What is planned to be done until the next scrum meeting?

Continue working on final documents

- What are the hurdles?

None

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Looked into UML diagrams

- What is planned to be done until the next scrum meeting?

  - Continue shadowing senior project students

- What are the hurdles?

  - None

Project: PEDIATRIC EMERGENCY MEDICINE APP

Date: 07/31/2020 (Friday)

Attendees: Yeilys, Abel, Dianet, Santiago, Brayan, Hassan, Dianaliz, Muddasir

Start time: 7:40 PM

End time: 8:10 PM

Student1: Yeilys Fundora

- What was done since the last scrum meeting?

  - Kept working on my poster to add to the google drive group folder.

- What is planned to be done until the next scrum meeting?

  - Follow video guidelines and complete shortcomings video.

- What are the hurdles?

  - None

Student2: Abel Gonzalez

- What was done since the last scrum meeting?

  - Completed System diagram for the whole project

- What is planned to be done until the next scrum meeting?

  - Record installation video tutorial for the application and work on the final documentation.

- What are the hurdles?

  - None

Student3: Dianet Cruz

- What was done since the last scrum meeting?

  - Almost finished the final deliverable and finished working on powerpoint.

- What is planned to be done until the next scrum meeting?

  - Finish the video and upload it.

- What are the hurdles?

  - None.

Student4: Santiago De Irala Mut

- What was done since the last scrum meeting?

  - Started working on the doc, as a lot of things I need for the video and presentation are also found there.

- What is planned to be done until the next scrum meeting?

  - Keep working on the doc.

- What are the hurdles?

  - None.

Student5: Brayan Alfonso Barroso

- What was done since the last scrum meeting?

  - Worked on final documents

- What is planned to be done until the next scrum meeting?

  - Fill out the  documents for this sprint

- What are the hurdles?

  - None

Student6: Hassan Ali

- What was done since the last scrum meeting?

  - Working on final documents

- What is planned to be done until the next scrum meeting?

  - Start filling out the final sprint documents

- What are the hurdles?

  - None

Student7: Dianaliz Jardines

- What was done since the last scrum meeting?

Work on final documents

- What is planned to be done until the next scrum meeting?

Fill out scrum documents for this sprint

- What are the hurdles?

Student8: Muddasir Riaz

- What was done since the last scrum meeting?

  - Shadowed Senior Project students

- What is planned to be done until the next scrum meeting?

  - Fill out Scrum documents for this sprint

- What are the hurdles?

  - None