Daily Scrum Meeting Minutes

Sprint 1:

5/18 6:00PM-6:15PM - Daily Scrum

Only Thalia, Steven and Carlos have an android phone

Everyone has some familiarity with java and php, web languages

Has some knowledge of databases, not really familiar with SQLite

Meeting tomorrow with PO, May 19th (Tuesday)

Providers - Azure, AWS, Google, FireBase (look into it)

Determined everyone needs to get familiar with the app

5/20 6:00PM-6:15PM - Daily Scrum

Talk to Yasmani:

Change the code of the app to not need skillcourt hot-spot (would this be possible)

Capstone 1 team work on front end

Python test scripts

MSSQL, the database we will be using

Capstone 1 will take a look at the backlog and user stories

Steven will be creating a DB server that everyone will have access to

Thalia came up with a design for the DB, to be placed in draw.io for everyone to see

For future reference, look into Docker to containerize the webpage and DB...some of the members have some knowledge of it

5/21 - 6:00PM to 6:15PM

Attendees: Thalia, Steven, Carlos, Drew, Daniel, Luis

Caros and Drew are setting up user stories according to Sprint Planning meeting

They need more stories, more information

Will be adding more, as far as the use of the website

Lack of Androids is currently a hurdle for most members

Luis is doing research as far as technologies to use

Steven set up a database server, has passed along the log-in information needed to access it

Thalia finished the database design, it has been approved by the PO and Yasmani

Needs to finish adding the new tables to the SkillCourt database

5/22 - 6:10PM to 6:17PM

Attendees: Thalia, Drew, Daniel, Carlos, Luis, Steven

Luis:

Worked on: Tutorials with PHP

To be done: More tutorials

Hurdles: Not well acquainted with the language

Carlos:

Worked on: Set up environment to connect with MSSQL Server

To be done: Successfully connect to database server already created

Hurdles: N/A

Drew:

Worked on: Research if he can emulate a hotspot since he does not have android to use app, wrote user stories

To be done: Research more on emulating a hotspot

Hurdle: Android restriction on the app, lack of android phone

Daniel:

Worked on: User stories, watched tutorials on Laravel and connecting to a DB server

To be done: Watch more tutorials on PHP to increase familiarity

Hurdle: Uses azure to view server, may limit functionality

Steven:

Worked on: Set up environment for website for testing code, possible stored procedures

To  be done: Finish environment set up

Hurdles: N/A

Thalia:

Worked on: Finished tables to DB server, watched Laravel tutorials

To be done: Stored procedures, install Laravel and watch more tutorials

Hurdles: Lack of familiarity with Laravel

5/26 - 6:00PM to 6:08PM

Attendees: Thalia, Drew, Daniel, Carlos, Luis, Steven

Carlos:

Was able to connect to SkillCourt DB server

Reading through PHP tutorial

Needs to set up environment

Hurdle: Knowing which version of the software is needed

Luis:

PHP tutorial, getting used to the syntax

SQL tutorials to get familiar

Hurdle: Dealing with new languages

Steven:

Working on docker container to set up webpage with Laravel

Hurdle: Transition parent webpage to Laravel

Drew:

Connecting to DB server

Getting familiar with the webpage

Hurdle: Working with someone else's code

Daniel:

PHP tutorials, connecting with the DB

Look into Laravel

Setting up environment

Thalia:

Stored procedures that could be needed

Looking into what needs to be done to the app to make it possible

Finnish preparing environment

Hurdle: Windows machine, to use Docker (Use Docker Toolbox)

5/27 - 6:00PM to 6:11PM

Attendees: Thalia, Drew, Daniel, Carlos, Luis, Steven

Luis:

Set up Laravel locally

Hurdles: Docker set-up

More SQL server tutorials

Carlos:

Docker set up

How to run partial script in the repo

Hurdle: finding error in script

Daniel:

Laravel tutorials

MVC methods tutorials

Needs to set-up local Laravel environment

Hurdle: Getting docker set up

Drew:

Laravel documentation

PHP tutorials

Setting up environment using repo

Hurdle: error when setting up

Steven:

Refactored website to Laravel

Put the material for the webpage on a github repo

Hurdle: Making it work for everyone

Thalia:

Cloned the repo, currently trying to run the set up scripts

Got Docker up and running

Keep looking into the database on the app and see what else needs to be changed and how

Hurdle: Adjusting settings on computer to run scripts

5/28 - 6:00PM to 6:13PM

Attendees: Luis, Drew, Carlos, Daniel, Steven, Thalia

Luis:

SQL server tutorials

How to retrieve data

Hurdles: Research lacking on android app

Drew:

Looking at how the routing works in the Laravel app

Looked into dashboard templates, found some easy to use ones

Try one of the dashboards to see if it will work

Hurdle: Learning Laravel

Carlos:

PHP tutorials and how Laravel works

Learning how to query data to the webpage

More PHP tutorials

Hurdle: Not familiar with PHP

Daniel:

Looking at Laravel tutorials

Looked into dashboards on Laravel

Will go over the android code

Hurdles: Not familiar with PHP or Laravel

Steven:

Setting up a database connection from the app to our db server

Hurdle: Opening class diagram (uses .suml extension)

Thalia:

Tutorials on SQLite database

Hurdles: Getting familiar with SQLite

5/29 - 6:00PM to 6:11PM

Attendees: Thalia, Luis, CArlos, Drew, Daniel

Luis:

Tutorials (connecting MSSQL to android app)

Cannot open UML files in skill court file

Carlos:

Tutotial to connect the MSSQL to Android app

Hurdle: Not familiar to MSSQL Management studio

Daniel:

Viewed DatabaseHelper class

Got familiar with the app code

Laravel tutorials (free code camp), specifically the mailing feature

Will watch tutorials to connect to the MSSQL database to the app

Drew:

Setting up a Laravel dashboard on how local machine, has a default log-in page

Will continue to try to resolve database issue

Thalia:

Laravel and how to connect the database to the app

Building the class diagram for the app, done using an Android Studio plug-in (will send it to everyone once it’s organized and easily viewable)

Overall:

Having the retrospective meeting  on Sunday afternoon (time TBA, any issues should be mentioned ASAP so we can work with everyone's schedule), then the review and planning for the next sprint will be on Monday with Gummi and Yasmani

Sprint 2:

6/1- Started: 6:00 PM to 6:14 PM

Attendees: Daniel, Drew, Thalia, Luis, Carlos, and Steven.

Carlos:

What was done since the last scrum meeting?

did some laravel tutorials and php tutorials.

What is planned to be done until the next scrum meeting?

Want to finish doing a tutorial on connecting the android app to the MS SQL Database.

Luis :

What was done since the last scrum meeting?

Looking at the uml diagram. Understanding each of the functions in the android code.

What is planned to be done until the next scrum meeting?

Looking at what data we can push to the database.

Daniel:

What was done since the last scrum meeting?

Trying to figure out how to do the app connection to the database through the app. Finding certain TCP/IP addresses is difficult to do in mac. Looking at documentation for the SQLite open helper.

What is planned to be done until the next scrum meeting?

Wants to ask Gummi or Yasmani to specify the hardware they use for the pads, so we can find documentation to how to control the LEDs. Could be something the capstone 1 group could be doing.

Drew:

What was done since the last scrum meeting?

Working on the laravel dashboard. Worked on fixing the database issue caused by the database being empty, looked into how laravel uses the databases.

What is planned to be done until the next scrum meeting?

Going forward: Try to get the database to work with the dashboard.

What are the hurdles?

There was no autoconnection for an MS SQL server.

Steven:

What was done since the last scrum meeting?

installed some drivers into the new image. Think about embedding the connections into the application, but it is not a good idea security wise. Decided that the app should allow User user to make an HTTP request(using postman) to upload to the website. He made some commits to the git implementing the structure for this.

What is planned to be done until the next scrum meeting?

Needs to set that up on the android side of the HTTP request concept.

What are the hurdles?

Possible conflicts between unique session ids considering multiple users playing at the same time.

Thalia:

What was done since the last scrum meeting?

Created new repo for the android app.

What is planned to be done until the next scrum meeting?

Wants to make changes to SQLite helper in the app.

What are the hurdles?

Creating a login page on the application so it is easier to upload the information directly into the database.

6/2- Started: 6:00 PM to 6:13 PM

Attendees: Daniel, Drew, Thalia, Luis, Carlos, and Steven.

Carlos:

Reviewed how to make SQL Stored Procedures.

Drew:

Worked on user stories. Worked on building the new docker image from the github.

Tried to implement the dashboard for the new image.

Daniel:

Looked through the database helper code. Getting familiar with the queries that

Needs to build the new docker image. Wants to work on the stored procedures.

Luis:

Getting the github repos downloaded and setup. Built the new docker image. Doing laravel tutorial. Successfully connected java to sql server.

Hurdles: not much, but connecting the android app through sql server, but has not been successful.

Steven:

Will make the list of stored procedures that would like to be added to the database.

Thalia:

Trying to change the design of the android database. Wants to make a list of changes to the android app database. Going through all the classes in the app to see what of those access the database. Most of column are text only so there needs to be functions to convert data types for the website database.

6/3 - Started: 6:00 PM to 6:14 PM

Attendees: Daniel, Drew, Thalia, Luis, Carlos, and Steven.

Carlos: Built the github repo thalia posted and is working on writing the code for the table declarations for android database. Need to find out how to declare key constraints for foreign keys within the declarations.

Daniel: Took time to build the new docker image, built the new github repo Thalia posted. Looked into how to do the database connection.

Drew: Finished setting up the dashboard with the MS SQL DB successfully. Will look into fetching data from the db to the dashboard.

Steven: Trying to figure out how to sync the mobile app to the db. We need to discuss with Gummi about where the player data will be set up.

Thalia: Created a draft of the schema for the android db that would work best when connecting with the MS SQL DB. Went through the android code and identified where the data was generated from.

Luis: Worked with Postman, and did some laravel tutorials. Will try to download the repo drew will post to see what changes he made to learn about that process.

6/4 - Started: 6:00 PM to 6:25 PM

Attendees: Daniel, Drew, Thalia, Luis, Carlos, and Steven.

Carlos:Downloaded the new repo with the updated android database. Built the new docker image Steven posted. Looked at the Postman overview. Will check to see if the database on the android app stores and displays data.

Luis: Started doing Postman tutorials to get familiar. Created a new git branch. Started messing around with Laravel dashboard themes.

Daniel: Looked through Postman tutorials. Spent time looking through app code and compared it with Thalia’s code she has changed thus far, Will look into setting up a registration page for players.

Drew: Looked into how to make docker file download the php extensions for the Laravel dashboards to work so it would automatically be built with the image. Looked into editing the dashboard to our specifications. Will continue to look into docker.

Thalia: Updated the android app with all the new tables. Will go on to check if the data that is stored can be displayed.

Steven: Brainstormed and tried to nail down the specifics about how the players and games will be handled based on what the PO mentioned. Will continue to think about the best ways we can progress.

6/5 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Worked on testing the new insert methods for the Android DatabaseHelper class.

What will you do tomorrow? Will create a branch with the test methods so everyone can have access to testing the DB without the pads

Hurdles: A couple crashes when calling some of the methods. Dependencies for the insert methods in the other classes.

Drew:

What did you do today?

Wrote a README file for the team to be able to install Laravel dashboard. Built the new repo image. Played around with the dashboard code to see how to edit the charts for our specialized data.

What will you do tomorrow?

Continue to experiment with the dashboard charts and maybe try pulling data from the database to populate charts.

Hurdles: Difficult to find where the dashboard files were being kept. Files were duplicated elsewhere, and was editing the files in the wrong area. Issue resolved by finding the duplicate file location.

Luis:

What did you do today?

Worked on getting the Laravel dashboard working with drivers. Tried different options that could work for mac.

What will you do tomorrow?

Will try to finish the registration page.

Hurdles:

Migrate error when creating the dashboard.

Daniel:

What did you do today?

Went through Drew’s README to install Laravel dashboard. Tried to experiment editing with the user table. Troubleshooted a lot of errors.

What will you do tomorrow?

Didn’t fix the issue so still working on getting that up and running.

Hurdles:

Couldn’t get php drivers easily since he’s on mac.

Steven:

What did you do today?

Set up a new docker image using Drew’s README. Worked on the UI for the android app, figured out how to create pages. Created a draft.

What will you do tomorrow?

Will update bash script for mac/linux building of the docker image.

Hurdles:

Had issues with packages that didn’t automatically get installed in the docker container.

Thalia:

What did you do today?

Making sure that the data can be displayed on the app.

What will you do tomorrow?

Upload these changes to the repo, work on the player area of the database when Steven pushes his changes.

Hurdles:

Getting used to different classes within the Android App.

6/8 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Finished creating test methods for SQLite insert methods in the Database Helper fragment and uploaded changes to a branch on git repo.

What will you do tomorrow?

Look into the discrepancies between the data types in the database, hopefully spot and correct any errors.

Hurdles:

Came across bugs with session id (same problem as Thalia)

Drew:

What did you do today?

Made changes to the sprint planning document, adding a section that details who is working on which user story. Experimenting with chart.js that will make changes to the charts on the dashboard page.

What will you do tomorrow?

Edit more of the dashboard charts to be in line with the data we want to show on the user dashboard. Start looking into how to pull real data.

Hurdles:

Trying to look through the long dashboard code to find what needs to be changed.

Luis:

What did you do today?

Working to work with Daniel on the SQL Server Driver issue.

What will you do tomorrow?

Fixing errors with the setup.

Hurdles:

Tried starting from the docker images from scratch and was not able to run PHP migrations to add tables.

Daniel:

What did you do today?

Making adjustments to the existing registration form fields. Added validation to the fields. Did testing to make sure the fields work.

What will you do tomorrow?

Will continue working on making changes to the registration page.

Hurdles:

Issues adding columns to the tables. Edits to existing tables happen through migrations which cause errors. Issues with MS SQL Drivers

Steven:

What did you do today?

Worked on the app interface, added tab for registration and created a registration page. Created a template layout for list of players.

What will you do tomorrow?

Make buttons on registration page work. Implement player items on the player list.

Hurdles:

Figuring out where to start on working with the Android UI tools.

Thalia:

What did you do today?

Running the app and investigating the causes of some of the bugs. Found the source of many and now knows what needs to be fixed.

What will you do tomorrow?

Working on fixing more errors caused with data type mismatches in the android db.

Hurdles:

6/9 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Tried to setup the pad_emulator. Ran into an issue with some of the python modules it used and spent a lot of time trying to fix that.

What will you do tomorrow?

Try to see if he can find a way to implement the player lighting user story.

Hurdles:

Python module giving errors when initiating contact with the database.

Drew:

What did you do today?

Worked on the charts for the dashboard. Worked on fetching the data from the SQL database. Is able to get all the email addresses and outputs it to a page.

What will you do tomorrow?

Post a link of possible dashboards that could be options if the team likes one better than the current template. Continue working on fetching db info into a webpage, limiting the data to be data only relevant to the logged in user.

Hurdles:

Working with laravel and php.

Luis:

What did you do today?

Set up the homepage on the website, got the SQL Drivers to work.

What will you do tomorrow?

Continue working on improvement on the registration page.

Hurdles:

Messy microsoft documentation

Daniel:

What did you do today?

Sorted out problems with the SQL server drivers, enabled him to further work on the registration page. Learned how to edit the controllers and views to make changes in the database. Verified a working registration page, along with the input validations.

What will you do tomorrow?

Creating and proposing improvements on the registration page.

Hurdles:

None.

Steven:

What did you do today?

Working on UI for admin page on android app. Designed the separate tiles for the players

What will you do tomorrow?

Implement it to work with the database.

Hurdles:

None.

Thalia:

What did you do today?

Working with the adapter so that they can work with the new database format.

What will you do tomorrow?

Continue working with the DatabaseHelper fragment to fix the queries.

Hurdles:

Ran into UI issues.

6/10 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Set up the pads that he received and looked into how they work. Tried to find out what code we would have to change to add the led color change user story.

What will you do tomorrow?

Try to get a list of errors with the new repo.

Hurdles:

None so far.

Drew:

What did you do today?

Continued working on getting the data into the main dashboard page. Set up the home controller to pull the user id, grab all the info for the user, and send that into the view.

What will you do tomorrow?

Populate sample game data and get it to display.

Hurdles:

Working with Laravel, specifically finding out what each controller and middleware does.

Luis:

What did you do today?

Worked on the registration page. Fixed an issue where page reload would delete all user input on the registration page.

What will you do tomorrow?

Continue working on the registration page.

Hurdles:

None.

Daniel:

What did you do today?

Worked on the improvements for the registration page. Data retention and validation errors. Made fixes for fields in the registration page. Played around with custom validation messages in place of the default ones.

What will you do tomorrow?

Look into adding forms on the User Profile page for updating the added form fields on the registration..

Hurdles:

Finalizing which dashboard will be used.

Steven:

What did you do today?

Finished the list of players, and populated data from the database.

What will you do tomorrow?

Creating a registration form in the app.

Hurdles:

Crash when clicking the submit button.

Thalia:

What did you do today?

Creatingplayer methods and made adjustments to the UI to see session data. Fixed some of the Session Data table methods. Looked into using a camera to determine the station presets.

What will you do tomorrow?

Work on presentation of the station menu.

Hurdles:

Some errors with the session data table methods.

6/11 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Messed around with pads and saw the configurations on the screen weren’t lighting up correctly, fixed this issue and other issues that were posted on the github.

What will you do tomorrow?

Test the new changes made to GameOverFragment.

Hurdles:

Issue saving random game data.

Drew:

What did you do today?

Worked on getting the data to communicate into the js file that makes changes to the charts. Made tables for some tests.

What will you do tomorrow?

Will populate the database to run further tests.

Hurdles:

Some errors when fetching data from certain databases.

Luis:

What did you do today?

Looking through the code for the registration page to get an understanding of it.

What will you do tomorrow?

Will work with Daniel to plan to make more modifications to the registration page.

Hurdles:

New to PHP, not familiar with syntax.

Daniel:

What did you do today?

Made adjustments to the user profile page. Edited forms on the page. Ran some tests to verify changes were visible in the database.

What will you do tomorrow?

Plan out what else we can modify for the registration and user pages, and try to finalize dashboard picks.

Hurdles:

File structure is confusing.

Steven:

What did you do today?

Finished the registration tab for the player. Player section of the administration page is finished.

What will you do tomorrow?

Being able to upload the data to the website from the android app.

Hurdles:

None.

Thalia:

What did you do today?

Figured out and fixed the error when saving games. Started finishing up the issue when displaying game data.

What will you do tomorrow?

Continue working on bug fixes for saving info to the database.

Hurdles:

Finding out what was causing the errors, lots of troubleshooting.

6/12 - Started: 6:00 PM to 6:13 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Ran some tests with changes made to the session list tab on the Android App.

What will you do tomorrow?

Figure out a way to change colors on the pad configuration area.

Hurdles:

Issues with his phone that didn’t let him connect.

Drew:

What did you do today?

Put sample data into the test table in the SQL database. Made the website use this data as the data displayed in charts instead of it being hard coded js.

What will you do tomorrow?

Decide on what other charts we want to show, consider other data we need to be pulling from the database.

Hurdles:

None today.

Luis:

What did you do today?

Worked on the registration page focusing on the phone number field. Noticed that it wasn’t validated correctly. Has been trying to fix that issue.

What will you do tomorrow?

Work on the phone number in registration to be working completely.

Hurdles:

Getting to know php a bit better. Confused with some of the language.

Daniel:

What did you do today?

Testing the page with dummy data. Spotted an issue where the phone number field takes in letters(validation issue). Created a separate view that allows him to test the forms.

What will you do tomorrow?

Continue trying to solve that issue with Luis.

Hurdles:

Issues with the profile page Validation errors.

Steven:

What did you do today?

Working on a class to make a connection with the database.

What will you do tomorrow?

Continue to work on the class to make the connection with the database.

Hurdles:

Thalia:

What did you do today?

Working on the stats view on the application. Made changes to store time information. Spotted in issue with the notes that do not display correctly.

What will you do tomorrow?

Work on getting the stats view

Hurdles:

The time information sometimes shows up sometimes does not. Pad Emulator was not connecting with the phone(Waiting for connection). Took a long time to get that working again.

Sprint 3:

6/15 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Took video of the

What will you do tomorrow?

Download the most recent git repo.

Hurdles:

Drew:

What did you do today?

Working with the UI of the main dashboard page. Changed the line chart to a group bar chart because it better reflects the data. Small fixes to the dashboard UI. Fixed tooltips.

What will you do tomorrow?

Continue working on the UI of the dashboard.

Hurdles:

None.

Luis:

What did you do today?

Worked on the phone number field of the registration page.

What will you do tomorrow?

Add auto separation of phone number field to add to the user experience.

Hurdles:

No hurdles.

Daniel:

What did you do today?

Looked into tutorials for dynamic forms, so that admins can add multiple records for whatever groups they’re leading.

What will you do tomorrow?

Move forward and continue with this, play around with the form submissions and witness them in the database. Understand intended functionality of the page first (discuss with Gummi).

Hurdles:

Unsure of what the admin would do on that page.

Steven:

What did you do today?

Had to touch up the registration form in the Android app.

What will you do tomorrow?

Set up the Network socket.

Hurdles:

Issue with scrolling the registration page.

Thalia:

What did you do today?

Fixed the issue that wasn’t letting the time be displayed. Came up with some ideas for how the UI for stations should look.

What will you do tomorrow?

Will work on getting an idea of how the stations will work.

Hurdles:

Getting familiar with all the UI tools. Issue with the time not displaying(resolved).

6/16 - Started: 6:00 PM to 6:13 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Connected to pads via SCP and downloaded the firmware files.

What will you do tomorrow?

Try to edit firmware to be able to light the pads with different colors.

Hurdles:

None today.

Drew:

What did you do today?

Wrote up the user stories discussed yesterday. Customizing the dashboard further to make the theme look better, Fixed bugs that existed in the template. Realized bar charts could be a good way of representing the data of hits/misses, and will try to set that up for the dashboard.

What will you do tomorrow?

Continue fixing bugs that came with the template. Implement the bar charts for hit/miss data.

Hurdles:

Bugs on the dashboard template.

Luis:

What did you do today?

Been working on registration page fixing validation bugs.

What will you do tomorrow?

See what to improve on the registration page.

Hurdles:

Validation on registration page giving errors.

Daniel:

What did you do today?

Worked with Luis to touch up the input of the phone number in order to achieve the desired format. Managed to get the functionality of the field correct, but validation was not working properly.

What will you do tomorrow?

Continue making improvements to the registration page.

Hurdles:

Validation on the registration page will still have issues.

Steven:

What did you do today?

Set up a class that does the SCP connection.

What will you do tomorrow?

Write the request for creating a player. Will continue on creating the rest of the requests during the rest of the week.

Hurdles:

None so far.

Thalia:

What did you do today?

Working on getting the UI for the station setup view.

What will you do tomorrow?

Finish the station setup UI.

Hurdles:

None.

6/17 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Wrote code for firmware to light up different colors

What will you do tomorrow?

Write functions in the app to send the signals for those colors.

Hurdles:

None.

Drew:

What did you do today?

Converted the main chart to the stack chart. Does a better job reflecting the data, using percentages.

What will you do tomorrow?

The Y-Axis of the chart has issues.

Hurdles:

Division with strings.

Luis:

What did you do today?

Finished phone validation, 10 digits work, more or less won’t. Attempted branch merge with master.

What will you do tomorrow?

Implement more features into the registration/user page.

Hurdles:

Using javascript with laravel, causing trouble with

Daniel:

What did you do today?

Working on having phone numbers automatically be separated by parentheses and dashes when typing in. Looked into how to add profile picture settings to the user page, as well as the ability to update the profile picture.

What will you do tomorrow?

Add a few more features to the registration/user page, add profile picture feature. Look into setting a default image for first-time users, and making sure the added profile images are stored in the database.

Hurdles:

Javascript issues with phone number feature.

Steven:

What did you do today?

Finished creating singleton class to send data to the database.

What will you do tomorrow?

Implement a log in page for credential validation. Authentication.

Hurdles:

None.

Thalia:

What did you do today?

Worked on creating and setting up UI for station pages

What will you do tomorrow?

Work on UI page colors and then start working on the programming of the page

Hurdles:

Options were limited to only one station.

6/18 - Started: 6:00 PM to 6:13 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Tried to implement changes on firmware, but ended up causing even bigger problems (whoopsies). Tried to fix these problems.

What will you do tomorrow?

Try to fix the new problem, contact Yasmani for assistance.

Hurdles:

Drew:

What did you do today?

Scoured the web for a fix for the tooltip and y-axis issues for far too long, finally found what was wrong when googling a different issue. Customized big chart a little.

What will you do tomorrow?

Continue customizing the big chart, come up with other data we want to display on the main dashboard page.

Hurdles:

Using Brave browser was creating issues that shouldn’t have been there.

Luis:

What did you do today?

Worked on registration and login patch. Started sketching some changes to make it feel like the official SkillCourt website.

What will you do tomorrow?

Keep working on improving login and registration, help Daniel with profile picture user story.

Hurdles:

None.

Daniel:

What did you do today?

Spent the day going through documentation for image upload. Able to set up a form under the user profile page. Added a column to the table.

What will you do tomorrow?

Work on the profile picture issue.

Hurdles:

Trouble getting images to show up on the icon on the side.

Steven:

What did you do today?

Finished creating the login fragment.

What will you do tomorrow?

Write the functions.

Hurdles: None.

Thalia:

What did you do today?

Finished the UI for the station.

What will you do tomorrow?

Make buttons to get to navigate to the station UI.

Hurdles:

None.

6/19 - Started: 6:00 PM to 6:12 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Fixed problem from yesterday. Figured out how to change color when it’s someone’s turn.

What will you do tomorrow?

Come up with an idea of how to make a new game mode, and work on UI for that.

Hurdles:

One of the pads loses connections which makes it hard to work with.

Drew:

What did you do today?

Continued working on the big chart’s formatting. Fixed axes completely. Created area on top of dashboard page for summary information.

What will you do tomorrow?

Continue working on a summary area to place in the stats we want to track.

Hurdles:

Axes and tooltips are created automatically making it difficult to customize the charts

Luis:

What did you do today? Worked on the registration page allows it to go back to the skillcourt homepage instead of redirecting to the same page.

What will you do tomorrow?

Work with Daniel on his problem.

Hurdles:

Trying to implement the profile picture but it is not going as expected.

Daniel:

What did you do today?

Tried different approaches to uploading the picture. Attempted to follow a couple other tutorials for uploading images on Laravel but ran into issues with the controllers used and the way the file upload is handled.

What will you do tomorrow?

Continue working on fixing the upload picture user story. Find more resources for implementing file uploads, as ones I’ve tried have caused issues.

Hurdles:

Troubleshooting the profile image issue. Logging out causes root error. Working with the template’s controllers.

Steven:

What did you do today?

Kept working on the UI for the user login and finished it.

What will you do tomorrow?

Working on actions and validation for user logins.

Hurdles:

Error that can’t seem to figure out.

Thalia:

What did you do today?

Started working on the code to access the station pages.

What will you do tomorrow?

Start working on making sure that whatever is put in the station page gets saved/

Hurdles:

None.

6/22 - Started: 6:00 PM to 6:20 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Sketched what the UI would look like, needs to verify with Gummi. Started adding stuff to the pad sequence code, making sure it has a value for color.

What will you do tomorrow?

Try to continue with the UI thing he has planned out.

Hurdles:

Unfamiliar working with XML for UI stuff.

Drew:

What did you do today?

Worked on the box that shows user information. Username loads correctly now. New fields have been added. Making the chart look better.

What will you do tomorrow?

Continue working on that box with the user information.

Hurdles:

None.

Luis:

What did you do today?

Working with Daniel to get the profile picture to upload. Added the basic functionality to it.

What will you do tomorrow?

Keep working with Daniel to add more features to login/registration.

Hurdles:

Adding features complicates things. Learning curve with laravel

Daniel:

What did you do today?

Worked with Luis on the registration page: specifically fixing some bugs that showed up. Reloading the profile page disappeared the profile image. Made profile images show up on each page of the site & navbar. Added better styling.

What will you do tomorrow?

Keep working with Luis to add more features to login/registration. Go forward from tonight's discussion with Gummi about other changes or directions for the website. Also, work on Stevens request for inputting a club name on the registration form.

Hurdles:

Bugs with profile picture(resolved). Laravel learning the controller is difficult. Conceptualizing potential additions.

Steven:

What did you do today?

Finished up login page for android app, authenticates through website. Handles errors in account creation.

What will you do tomorrow?

Make relations with game data.

Hurdles:

None.

Thalia:

What did you do today?

Working on the station pages.

What will you do tomorrow?

Redo the changes she had to scrap.

Hurdles:

Was working with AndroidX accidentally and had to scrap a lot of changes.

6/23 - Started: 6:00 PM to 6:20 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Tested changes for Thalia and relayed the information back. Started working on UI layout for the multiple players game mode.

What will you do tomorrow?

Continue working on the UI, try to get all the displays done but not functionality by Sunday.

Hurdles:

Android studio using AndroidX.

Drew:

What did you do today?

Created a basic version of the club page. Added route to direct to this page for testing purposes.

What will you do tomorrow?

Continue working on the design of the club page.

Hurdles:

Working with views.

Luis:

What did you do today?

Working on the user profile page. Users are now able to edit the profile picture with a new popup window.

What will you do tomorrow?

Discuss with Daniel on next steps for the project. Make more changes to the dashboard to make it more like the skillcourt homepage theme.

Hurdles:

None.

Daniel:

What did you do today?

Worked on having a club name field in registration. Added field to edit club name on profile page.

What will you do tomorrow?

Customizing login/registration page

Hurdles:

None.

Steven:

What did you do today?

Worked on fixing an error that happened in the demo. Switched from connecting to a website to create a player, to now creating locally.

What will you do tomorrow?

Writing stored procedures for the database.

Hurdles:

Debugging what was causing the demo error.

Thalia:

What did you do today?

Finishing working on the stations. Hopefully fixed multispinner issue.

What will you do tomorrow?

See about making it so that we can link a specific player to a specific station and then have that linked with the database.

Hurdles:

Multispinner bug.

6/24 - Started: 6:00 PM to 6:13 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Finished 1 out of 5 UI pages he wanted to ask.

What will you do tomorrow?

Finish some of the rest of the UI pages.

Hurdles:

None really.

Drew:

What did you do today?

Continued working on the club page. Repurposed the main dashboard for the club page that looks similar. Changing stuff to fit the new page. Created a controller for testing purposes, but will eventually load in club data.

What will you do tomorrow?

Get the controller working, and then get the player data to populate the player tables on the club page.

Hurdles:

None.

Luis:

What did you do today?

Working with Daniel on mostly design, the functionality of the pages seem to be done. Designing a login and will compare with Daniel’s implementation

What will you do tomorrow?

Continue working on the login design to then compare with Daniel’s version to see which one would be better.

Hurdles:

A bug with the login page.

Daniel:

What did you do today?

Worked on design of registration page. Moved placeholder text, made forms simpler. Changed background to a faded soccer image.

What will you do tomorrow?

Work out whatever bugs pop up with the design. Make a decision for the best design.

Hurdles:

Working with the file structure of the template.

Steven:

What did you do today?

Continued working on uploading players to the database and stored procedures to keep the data synced.

What will you do tomorrow?

Finish working on the stored procedure.

Hurdles:

Registration form validation works but validation for email will catch the regex but it won’t show an error.

Thalia:

What did you do today?

Got the spinner working for the station list adapter. Working on displaying all the station details when selected on the station fragment.

What will you do tomorrow?

Keep working on displaying station details..

Hurdles: 
Pad emulator issues.

6/25 - Started: 6:05 PM to 6:20 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Watched guides on how to get tab layouts working in Android studio.

What will you do tomorrow?

Get tab layout set up for the game creation screen, 3 different tabs.

Hurdles:

None.

Drew:

What did you do today?

Mainly working on the club controller, which is going to use the owner login and then gets the club information with that owner id. That club id will then allow to fetch all the players for the club, and send it to the view.

What will you do tomorrow?

Finish controller so that player list is populated based off of the owner’s id and player list of that club id.

Hurdles:

Player list is giving trouble when trying to send to the view because it is a different object.

Luis:

What did you do today?

Working on building the design for the login page.

What will you do tomorrow?

Finish building the background design. Finish doing design work for login and registration.

Hurdles:

There is a bug in the design that makes the site crash

Daniel:

What did you do today?

Built up on the design for the registration page. Changed colors to be more uniform with skill court home page.

What will you do tomorrow?

Continue customization to be more like the main skill court page.

Hurdles:

Working with the elements that are in the CSS file. Knowing which ones to fix or touch up.

Steven:

What did you do today?

Kept working on the player upload. Wrote the logic for retrieving all the information and sending it to the website.

What will you do tomorrow?

Work on controllers and middleware on the website side to handle the player upload.

Hurdles:

none

Thalia:

What did you do today?

Got stations to save properly in the database. Working on fixing the no station has been an added bug, the list isn’t getting populated even though stuff is there.

What will you do tomorrow?

Try to fix the bug and begin working on adding group and club tables to the local app database.

Hurdles:

None.

6/26 - Started: 6:00 PM to 6:20 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Set up tab layout for games

What will you do tomorrow?

Fix Play Game crash, add color pickers and player selector

Hurdles:

Dependency error, had to replace some stuff.

Drew:

What did you do today?

Changed the default page after login to bring up the club page. Shows the single club in the DB. Now shows actual player data associated with the club.

What will you do tomorrow?

Have the club show up that corresponds to the owner’s login info.

Hurdles:

Trouble getting player data from controller to html since it wasn’t being sent as a proper json object.

Luis:

What did you do today?

Finished with design. Started working with stored procedures, watching tutorials.

What will you do tomorrow?

Learn more and get started with stored procedures.

Hurdles:

None.

Daniel:

What did you do today?

Looked at how players are being created. Added first name/last name columns to user tables. Updated registration page and user profile page with form fields for the added columns.

What will you do tomorrow?

Work with Luis on stored procedures. Work on changing name to first name last name on the website.

Hurdles:

Issues understanding what the laravel controller does and the stored procedures.

Steven:

What did you do today?

Finished stored procedure to upload a player.

What will you do tomorrow?

Working on a stored procedure to upload session data.

Hurdles:

none.

Thalia:

What did you do today?

Added trace statements to the linking station tracking page to try to figure out what’s wrong.

What will you do tomorrow?

Keep working on the station's menu, try to fix the bugs that exist.

Hurdles:

Wasn’t able to test if fixes were working because the emulator wasn’t running.

Sprint 4:

6/29 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Finished draft of layout for 2 player game screen.

What will you do tomorrow?

Get feedback from Gummi and Yasmani, do whatever they suggest.

Hurdles:

Using Android design view. Constraint layout being a pain.

Drew:

What did you do today?

Created a club controller to get club information from the database to the website. Created player stats pages for each player in the club list. Gets player information related to the club id and prints it to the dashboard

What will you do tomorrow?

See what else to add to the club page.

Hurdles:

Getting players to populate, due to JSON formatting issues

Luis:

What did you do today?

Working on fixing a bug on the user profile. Updating username, wouldn't update the database information

What will you do tomorrow?

Keep working with Daniel, and see what else Gummi and Yasmani suggest.

Hurdles:

None.

Daniel:

What did you do today?

Spent time on the stored procedure for new user registration and to feed that information into the club table. Fixed duplicate columns existing in the database.

What will you do tomorrow?

Figure out and change how to get a club name now that database design is a little different.

Hurdles:

Working with laravel and controllers and having to learn how to approach the issue.

Steven:

What did you do today?

Pushed android app changes to the github. Finished player registration on the android application.

What will you do tomorrow?

Sending information to the database.

Hurdles:

None.

Thalia:

What did you do today?

Got station stuff to save properly through the database.

What will you do tomorrow?

Adding a spinner to select which station

Hurdles:

Pads were saving as -1 incorrectly throwing everything off.

6/30 - Started: 6:05 PM to 6:20 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Created new branch for all the changes he’s been working on and pushed

What will you do tomorrow?

Add functionality to the trio fragment. Test master branch.

Hurdles:

Drew:

What did you do today?

Revised some documents in the drive to make things consistent

What will you do tomorrow?

Work on the club page and add new summary information.

Hurdles:

None.

Luis:

What did you do today?

Fixed bugs on the user profile page. Club name was not being returned since the database has changed.

What will you do tomorrow?

Work with Drew to find out how he solved a similar problem and implement it.

Hurdles:

Trying to solve this problem.

Daniel:

What did you do today?

Research on stored procedures and how they work. Working handling updates to the user profile page.

What will you do tomorrow?

Improvements that could be made on the user profiles

Hurdles:

Internet down

Steven:

What did you do today?

n/a

What will you do tomorrow?

n/a

Hurdles:

n/a

Thalia:

What did you do today?

Working on making that selecting a station can only assign pads that haven’t been assigned yet. Finished station id getting saved to the game table.

What will you do tomorrow?

Make it so when you select a sequence for a game you can only select from the pads that are assigned to that station.

Hurdles:

Couldn’t test her own code, needs someone else to.

7/01 - Started: 6:00 PM to 6:16 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Tested the branch Thalia had requested to see. Made a new fragment to select players(put elements in a separate fragment). Layout would be too messy. Pushed updates to corresponding github.

What will you do tomorrow?

Start learning how to get spinners working. Switch the layouts so all the spinners are on top of each other.

Hurdles:

Not much.

Drew:

What did you do today?

Finished the documentation fixes, so that everything is consistent. Added percentile column to be calculated and displayed on the club page based on all players.

What will you do tomorrow?

Work with Daniel and replicate the same things over to the player dashboard.

Hurdles:

Figuring out proper percentile formula to use.

Luis:

What did you do today?

Working with controllers, particularly dealing with displaying the club name in user profile View.

What will you do tomorrow?

Look over Drew’s code to see if he can fix club name code, keep working with Daniel on improvements.

Hurdles:

Getting the club name to show in the user profile page.

Daniel:

What did you do today?

Catching up with changes  Luis has made to the repo. Attempting to emulate Drew’s snippets of how he retrieved and displayed

What will you do tomorrow?

Work with Luis and Drew with solving how to retrieve the club name and have it displayed on the user profile view.

Hurdles:

Random error trying to access array. No internet for half the day.

Steven:

What did you do today?

Merged UI Testing branch with Master branch for the android app. Working on deleting a player, and having a notification of action.

What will you do tomorrow?

Keep working with Carlos on game setups.

Hurdles:

None

Thalia:

What did you do today?

Putting in trace statements to find issues with getting null values.

What will you do tomorrow?

More testing on the issue.

Hurdles:

None

7/02 - Started: 6:00 PM to 6:17 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Added item list to color spinners. Edited layouts so there’s more space between spinners.

What will you do tomorrow?

Try to get players to display on spinners.

Hurdles:

None.

Drew:

What did you do today?

Cleared database of users that didn’t have clubs associated with them. Created a new helper file so that the player find percentile function can be used inside multiple controllers without duplicating code. Made the player's rank percentile show on the profile page.

What will you do tomorrow?

Look into time series graphs.

Hurdles:

Figuring out how to create a file that can be used by all controllers.

Luis:

What did you do today?

Registration page and user profile is finished.

What will you do tomorrow?

Working depending on what is discussed

Hurdles:

None

Daniel:

What did you do today?

Finished retrieving club name from user profile page. Tested the create new password link, and updated the styles for that page. Edited styles within the profile page to make it neat.

What will you do tomorrow?

Go on to help Drew with any additional dashboard changes.

Hurdles:

JSON encoding issue (no type).

Steven:

What did you do today?

Worked on app fragments, figured out how to switch between fragments. Fixed missing buttons with registration in android app.

What will you do tomorrow?

Figure out how to pass data between fragments.

Hurdles:

Figuring out how to pass data between fragments.

Thalia:

What did you do today?

Worked on the fixes for solving the null values.

What will you do tomorrow?

Try out Stevens suggestion of toggling offline mode on android studio to fix the error. Help out Steven when he looks over the code of bundled data.

Hurdles:

Haven’t been able to test fix on null values. Errors when pulling from master, with android studio.

7/03 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Added functionality to color spinner so it changed playerOne’s color.

What will you do tomorrow?

Add the functionality to the other color spinners

Hurdles:

None

Drew:

What did you do today?

Added club link on player profiles. Changed club urls to include /club/id so that they can be accessed by id similar to players.

What will you do tomorrow?

Find more data we can display on player/club dashboards. Maybe chat with Daniel/Luis to figure out.

Hurdles:

Laravel routing with parameters.

Luis:

What did you do today?

Looked through Drew’s graph, looked into Stevens graph that he mentioned previously.

What will you do tomorrow?

Start implementation of graphs.

Hurdles:

none

Daniel:

What did you do today?

Began taking a look into Drew’s development with the dashboard. Started looking through the documentation of the chart.js library for information on the charts. Researched time series graph for possible future implementation.

What will you do tomorrow?

Keep playing around with the graphs and their options to get more used to how they work. Try testing with sample data for a time series graph.

Hurdles:

Working with the graphs.

Steven:

What did you do today?

Layouts to select solo, trio, duo. Worked on fragments handling gamemode.

What will you do tomorrow?

Start implementing final details of connections from android app to sql server. Creating controller on website.

Hurdles:

None.

Thalia:

What did you do today?

Finishing details for stations with pads.

What will you do tomorrow?

Take care of club information and any extra information that needs to be sent to the sql server..

Hurdles:

Weird errors. Technical difficulties when running the app.

7/06 - Started: 6:00 PM to 6:23 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Sorted out some bugs in the station creation page. Added functionality to color spinners for SelectDuo and SelectTrio

What will you do tomorrow?

Start doing player list of spinner selection

Hurdles:

None.

Drew:

What did you do today?

Started adding a drop down button to the player dashboard to select from a list of game types to view data from. Fixed incorrect css after adding player club to info section.

What will you do tomorrow?

Continue working on the drop down list and and if enough time try to start pulling data by game type selected.

Hurdles:

Figuring out which elements to use from bootstrap.

Luis:

What did you do today?

Worked on hanging the sidebar, and icons. Got rid of useless links in navbar.

What will you do tomorrow?

Start creating dummy data for the player list. Helping Drew and Daniel with the dashboard.

Hurdles:

None.

Daniel:

What did you do today?

Followed along a tutorial, using the chart library being used in the dashboard. Tested out different chart configurations for showing a time series graph. Tested some charts with dummy, hardcoded data.

What will you do tomorrow?

Insert dummy data into db, and test out retrieving that data to show in the chart.

Hurdles:

None.

Steven:

What did you do today?

Worked on a class for Data syncing between app and website.

What will you do tomorrow?

Dialogs for confirmation/notifications.

Hurdles:

None.

Thalia:

What did you do today?

Finishing up stuff for the station. Worked on sequence selection of available pads. Worked on getting better image quality for pad arrangement, through Gallery. Club registration through android app.

What will you do tomorrow?

Mess around with constraints/styles in the android app to fix bug of accidentally hidden data.

Hurdles:

None.

7/07 - Started: 6:00 PM to 6:21 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Added functionality to player spinners so they grab the player id, first name, last name, and birthday of each player in the DB and display it.

What will you do tomorrow?

Pass arguments from those spinner selections to the StartGameFragment

Hurdles:

none.

Drew:

What did you do today?

Made it so the player dashboard game dropdown now loads the games the player has played and can be selected from the list, no data yet.

What will you do tomorrow?

Make it so the game you select from the dropdown list is the data that will populate the main graph.

Hurdles:

Trouble with ‘select’ of dropdown list.

Luis:

What did you do today?

Added stuff in the sidebar. Brainstorming with Daniel on a player response time graph using dummy data. Need to discuss adding timing between hits and misses.

What will you do tomorrow?

Keep working on the graphs and dummy data.

Hurdles:

None.

Daniel:

What did you do today?

Created a new dummy session table and added dummy data to assign to players in order to demonstrate visualizing a time-series graph of performance over time. Worked with Drew’s controller to handle retrieving the data from DB.

What will you do tomorrow?

Brainstorming on how to measure performance on hits and timing.

Hurdles:

None

Steven:

What did you do today?

Fixed failure or success alerts for inputs. Stored procedure to sync data.

What will you do tomorrow?

Finish up stored procedure to begin testing.

Hurdles:

None.

Thalia:

What did you do today?

Finished setting up the group page, so it has foreign key for the club.

What will you do tomorrow?

Setting up spinners to select club and group id. Look into setting up the gallery for image handling.

Hurdles:

None.

7/08 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Steven, and Thalia.

Carlos:

What did you do today?

Finished passing arguments to start the game fragment.

What will you do tomorrow?

Verify I can save player game stats now that we have a player id for each game. Then begin creating the duo and trio game modes in the app

Hurdles:

none.

Drew:

What did you do today?

Added item to navbar that is a dropdown list that let’s an owner select a club from the list of clubs they own and view its page instead of only showing the first club the owner created.

What will you do tomorrow?

Have the new navbar item not break the player dashboards.

Hurdles:

Working with inherited layouts.

Luis: Unable to attend

What did you do today?

Went over the Android app to look for the time data in the games, also played around and tested graphs separately.

What will you do tomorrow?

Go over ways to store the data efficiently of the time in the misses

Hurdles:

none

Daniel:

What did you do today?

Cleaned up additions and changes made to the player controller, and the js file for displaying the new time-series graph.

What will you do tomorrow?

Continue discussions regarding analytics of performance that differ from measuring hits and misses.

Hurdles:

None.

Steven:

What did you do today?

Finished two stored procedures for updating/syncing players and clubs.

What will you do tomorrow?

Work on syncing player data. Implement change in android app for switching clubs.

Hurdles:

None.

Thalia:

What did you do today?

Adding spinner to registration page.

What will you do tomorrow?

Keep working on gallery to handle images.

Hurdles:

Error on registration page, string out of bounds.

7/09 - Started: 6:00 PM to 6:10 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today

Looking through android app code to see if back to back games can be used to implement the duo and trio game modes.

What will you do tomorrow?

Continue researching why only last game data is saved.

Hurdles:

Not really understanding how the games function in the app

Drew:

What did you do today?

Fixed player dashboard crashing bug introduced yesterday. Completely restructured the club controller to be much more organized and easier to understand in the future.

What will you do tomorrow?

Resolve conflicts with master then go back to working on the drop down list for player games, show actual data.

Hurdles:

None.

Luis:

What did you do today?

Worked on fixing a bug that had been unaddressed previously.

What will you do tomorrow?

Keep working on the dashboard, help Drew and Daniel.

Hurdles:

Fixing bug.

Daniel:

What did you do today?

Implemented a view and a corresponding controller to handle adding, editing and deleting the additional clubs that an owner might be related with.

What will you do tomorrow?

Continue working on functionality for an owner’s related clubs, in particular the updating/editing of them. Unknown?.

Hurdles:

None.

Steven:

What did you do today?

Finished up stored procedures for syncing data.

What will you do tomorrow?

Work on the mobile controller for the website.

Hurdles:

None

Thalia:

What did you do today?

Got spinners in place, in the registration. Put in club and club membership tables in the app.

What will you do tomorrow?

Continue working on the registration.

Hurdles:

None.

7/10 - Started: 6:00 PM to 6:09 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Try to get Back-to back games to save all sessions, instead of the latest one.

What will you do tomorrow?

Continue working on the back-to-back games. Then implement a solution using b2b games to work for duo and trio modes.

Hurdles:

Came across errors.

Drew:

What did you do today?

Resolved all conflicts in code between Daniel and Drew’s code to be able to merge with master. Broke club page and game drop down list in the process and worked on getting it fixed.

What will you do tomorrow?

Fix club page and game drop down list, then get drop down to populate charts finally.

Hurdles:

Trying to figure out why the drop down list broke.

Luis:

What did you do today?

Fixed side-bar bug. Merged branch into master.

What will you do tomorrow?

Look into helping Drew and Daniel with any more additions to the dashboard.

Hurdles:

None.

Daniel:

What did you do today?

Worked on adding functionality to the dashboard’s search bar.

What will you do tomorrow?

Continue to improve search functionality. Make it relevant to the club owner.

Hurdles:w

Working with controllers.

Steven:

What did you do today?

Finished up mobile controller for syncing data.

What will you do tomorrow?

Work on syncing data from the android app.

Hurdles:

None

Thalia:

What did you do today?

Trying to get spinners for choosing a group, once a club is selected.

What will you do tomorrow?

Finish last details for registration, and spinners.

Hurdles:

None.

7/13 - Started: 6:00 PM to 6:13 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Fixed bug that wouldn’t save back to back games and only most recent games. Finished implementing group play modes

What will you do tomorrow?

See what else needs to be done today at the sprint planning meeting.

Hurdles:

The way back to back games work in the app was confusing.

Drew:

What did you do today?

Fully consolidated code with Daniel so all pages work correctly. Implemented drop down game menu to work correctly, now displays games only for the game selected.

What will you do tomorrow?

Create sample game data for players to showcase drop down game choice functionality, clean up player controller/theme.js.

Hurdles:

None.

Luis:

What did you do today?

Work on testing the dashboard, getting up to date with the master branch on github

What will you do tomorrow?

Look into Gummi suggestions for notes in the dashboard from the app.

Hurdles:

None

Daniel:

What did you do today?

Added additional functionality to the search bar, such as only displaying the players relevant to the logged in owner’s club. Also, made it so that the players in search results redirect to their respective player pages when clicked.

What will you do tomorrow?

Continue working on any final touches of the dashboard.

Hurdles:

Working with controllers.

Steven:

What did you do today?

Worked on the functions in the Data Syncher class to sync non-updated clubs, groups, and players

What will you do tomorrow?

Syncing data on upload.

Hurdles:

None.

Thalia:

What did you do today?

Worked on selecting groups after selecting clubs, but ran into trouble when selecting multiple clubs.

What will you do tomorrow?

Troubleshooting the issues when selecting multiple clubs.

Hurdles:

Issues when selecting multiple clubs.

Sprint 5:

7/14 - Started: 6:00 PM to 6:17 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Spotted a bug with by-hits games. Trying to resolve it.

What will you do tomorrow?

Have to fix when pressing back button so that elements don’t stay, and fix the byHits saving bug.

Hurdles:

None

Drew:

What did you do today?

Populated test session table with sample game types so drop down list can be demoed properly. Added default option to game drop down of “All games” that shows data across all games without any filters.

What will you do tomorrow?

See how we’ll handle session notes being displayed on the website.

Hurdles:

None.

Luis:

What did you do today?

Started to look into possible bugs that the Dashboard might have, Daniel brought up some bugs so I looked into that. Also made a list of changes to make in the dashboard to clean up.

What will you do tomorrow?

Work on debugging and start implementing final implementations for the Dashboard

Hurdles:

None.

Daniel:

What did you do today?

Created a new branch to begin debugging the master branch. Added the search bar functionality to the branch and the respective view displaying the search results. Fixed issue with undefined variable in views accessed through the sidebar and profile drop down.

What will you do tomorrow?

Continue working on fixing issues with the dashboard.

Hurdles:

Initial issues with undefined variable across views on master(solved).

Steven:

What did you do today?

Worked on the final touches for data syncing

What will you do tomorrow?

Continue to finalize the data syncing.

Hurdles:

Small bugs with data syncing.

Thalia:

What did you do today?

Worked with Carlos on getting the graph of session data within the app. Making sure that all buttons function correctly.

What will you do tomorrow?

Keep working on solving the issue with the data on the app.

Hurdles:

Issues with cache? Clearing data in order to display correct data.

7/15 - Started: 6:00 PM to 6:20 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Fixing bug with by-hits games being saved.

What will you do tomorrow?

Continue working on fixing bug with by-hits games being saved.

Hurdles:

Struggles to fix by-hits games being saved.

Drew:

What did you do today?

Migrated unfinished stories from sprint 4 over to sprint 5s sprint plan and reorganized sprint plan. Looked into moving data from test tables over to real tables but ran into some foreign key issues that make it difficult to migrate sample data.

What will you do tomorrow?

See if he can resolve data dependency issues or just keep working with test tables on game notes.

Hurdles:

Getting around data dependencies.

Luis:

What did you do today?

Working sidebar and minor improvements in the dashboard. Ran some test and looked over to see if there were any bugs

What will you do tomorrow?

Keep working on finalizing the dashboard.

Hurdles:

None.

Daniel:

What did you do today?

Worked with Luis on certain improvements/fixes that he identified on the dashboard. These included touching up empty hyperlinks, fixing duplicate success alert messages(in user profile), and removing unnecessary features in the dash (settings icon, links, notifications in nav).

What will you do tomorrow?

See what else needs to be done for the dashboard, or the code itself - cleaning up.

Hurdles:

None.

Steven:

What did you do today?

Finished syncing all clubs, players, and groups.

What will you do tomorrow?

Merge the new branch with the master. Need to resolve conflicts with the master branch.

Hurdles:

No internet.

Thalia:

What did you do today?

Working on fixing graph bug.

What will you do tomorrow?

Working on getting some buttons on the station information page for delete update operations on the station data table.

Hurdles:

None.

7/16 - Started: 7:30 PM to 7:46 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Fixed byHits games not saving. Helped Thalia test fixes for the stats page graph button bug.

What will you do tomorrow?

Make it so going back when on a select player page, correctly removes elements from view.

Hurdles:

None.

Drew:

What did you do today?

Went through sql server database making sure it matched with the app database. Messed up part of it on accident and had to remake some tables/constraints. Started adding sample data into the “official” tables.

What will you do tomorrow?

Finish adding data to official tables, change the website to use official tables.

Hurdles:

Having to fix errors created.

Luis:

What did you do today?

Continued cleaning of the dashboard.

What will you do tomorrow?

Keep trying to get everything in place and do more tests.

Hurdles:

Deleting extra charts from the dashboard.

Daniel:

What did you do today?

Helped out Luis with getting rid of the extra charts that had been included in the dashboard, leaving only the time-series chart for the time being. Continued cleaning code. Lastly, made some style changes to the dashboard.

What will you do tomorrow?

Any last minute changes/fixes.

Hurdles:

None.

Steven:

What did you do today?

Found a bug with data syncing (problem with cascading updates) and working to solve it..

What will you do tomorrow?

Continue working on fixing the syncing bug.

Hurdles:

None.

Thalia:

What did you do today?

Worked with Carlos for testing the stats page graph button bug. Finishing up with updates for stations.

What will you do tomorrow?

Continue finishing up with updates for stations.

Hurdles:

None.

7/17 - Started: 6:00 PM to 6:15 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Nothing.

What will you do tomorrow?

Will test some changes Thalia made. Fix back button issue.

Hurdles:

Drew:

What did you do today?

Looked into the web database, found some issues preventing progress that need to be discussed with the team. Cleaned up the club dashboard and started working on splitting up players into their respective club groups rather than them being in one large table.

What will you do tomorrow?

Continue working on player group logic and implementation.

Hurdles:

Database design not being perfect and impeding progress.

Luis:

What did you do today?

Look into the performance of the pages. Need to refresh the page to see if the graph pops up.

What will you do tomorrow?

Fix Issue with graphs.

Hurdles:

None

Daniel:

What did you do today?

Not a lot but Was able to fix the bug with foreign ids in the club table.

What will you do tomorrow?

Continue identifying bugs and fixing issues.

Hurdles:

Found a bug when using stored procedure for clubs, notice that updating club name would cause a foreign key issue.

Steven:

What did you do today?

Starting working on dialog that shows data is being synced. Finished all syncing.

What will you do tomorrow?

Add text fields to show up when clubs, etc. are being added.

Hurdles:

Laravel container not running on docker.

Thalia:

What did you do today?

Finished setting up the delete and update buttons for station information.

What will you do tomorrow?

Fix any new bugs.

Hurdles:

None.

7/20 - Started: 6:00 PM to 6:16 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Added background to select player screens, and fixed the functionality of the new game button on the GameOverFragment.

What will you do tomorrow?

Work on documentation.

Hurdles:

None.

Drew:

What did you do today?

Kept working on groups with a club page. Now the players are divided by groups on the club dashboard page.

What will you do tomorrow?

Create a query so that players not in groups show up on the club page.

Hurdles:

None.

Luis:

What did you do today?

Look into browser performance. Started the documentation. Two files for app and site.

What will you do tomorrow?

Continue the documentation.

Hurdles:

None.

Daniel:

What did you do today?

Finished working on cleaning up code and merged the debug branch into master.

What will you do tomorrow?

Work on documentation.

Hurdles:

None.

Steven:

What did you do today?

Ran into issues when testing variations of data syncing.

What will you do tomorrow?

Finishing up final functions for stored procedures. Read up on requirements for documentation.

Hurdles:

Testing data syncing.

Thalia:

What did you do today?

Finished delete and update. Started reading specifications for the documentation.

What will you do tomorrow?

Continue documenting.

Hurdles:

None

7/22 - Started: 6:00 PM to 6:26 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Helped test the changes Steven uploaded to the master branch.

What will you do tomorrow?

Start writing up some UML diagrams, film some footage of using the pads for the documentation.

Hurdles:

None.

Drew:

What did you do today?

Talked with Steven about getting code in good final state to finish up the semester, and what still isn’t finished that needs to be done immediately next semester. Looked into diagrams to be done.

What will you do tomorrow?

Figure out first diagram to work on and start completing it.

Hurdles:

None.

Luis:

What did you do today?

Organizing the documentation, making it the same fonts/size.

What will you do tomorrow?

Continue

Hurdles:

None

Daniel:

What did you do today?

Add FAQ document for accessibility to the OneDrive.

What will you do tomorrow?

Begin UML Diagrams, discuss requirements with Luis.

Hurdles:

None.

Steven:

What did you do today?

Finalized data syncing. Worked with Carlos to test.

What will you do tomorrow?

Begin documentation for data syncing, administration page, SQL Server and Docker.

Hurdles:

None.

Thalia:

What did you do today?

Read up on documentation requirements.

What will you do tomorrow?

Begin documentation for App DB, Sessions, etc.

Hurdles:

None

7/23 - Started: 6:00 PM to 6:20PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Look at specifications for the diagrams. Looking at previous submissions from last semester’s senior project team.

What will you do tomorrow?

Film examples of using the pads.

Hurdles:

none.

Drew:

What did you do today?

Looked over previous semester’s document for guidance on diagrams for submission. Decided what diagrams I will be working on at first.

What will you do tomorrow?

.Start on sequence/class diagram for club dashboard.

Hurdles:

None.

Luis:

What did you do today?

Looked into a package to generate a class diagram based on source code.

What will you do tomorrow?

Try out the package. Continue with documentation.

Hurdles:

None.

Daniel:

What did you do today?

Added my part to the overview document summarizing what my role was for the semester..

What will you do tomorrow?

Start the UML diagrams based on the discussion today.

Hurdles:

None.

Steven:

What did you do today?

Read through the requirements of what is expected for documentation and started to identify the diagrams to be made.

What will you do tomorrow?

Will work on creating class diagrams for the data synchronizer class and the http service class in the android app.

Hurdles:

None

Thalia:

What did you do today?

Read up on documentation requirements.

What will you do tomorrow?

Begin documentation for App DB, Sessions, etc.

Hurdles:

None

7/24 - Started: 6:00 PM to 6:13 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Got footage for the group settings through the pads; to show all the UI stuff on the app.

What will you do tomorrow?

Bundle UI snapshots for all aspects of the application; for setting up players, stations, etc.

Hurdles:

Drew:

What did you do today?

Worked on sequence diagram for club page functionality, almost complete.

What will you do tomorrow?

.Finish sequence diagram, then work on use case for website.

Hurdles:

Figuring out exactly how sequence diagrams should work.

Luis:

What did you do today?

Looked into a package to generate a class diagram based on source code.

What will you do tomorrow?

Try out the package. Continue with documentation.

Hurdles:

None.

Daniel:

What did you do today?

Created a Sequence and Use Case Diagram for the SkillCourt dashboard site. Uploaded them to the OneDrive. Updated the FAQ Document with recent posts.

What will you do tomorrow?

Look into creating a class diagram for the website?

Hurdles:

None.

Steven:

What did you do today?

Class Diagram of the components created in the android app;  Sequence diagram for logging into skillcourt from android.

What will you do tomorrow?

Work on Sequence Diagram for uploading data. Make a skeleton for website class diagram.

Hurdles:

None

Thalia:

What did you do today?

Started working on a class diagram for her related work.

What will you do tomorrow?

Create use case diagrams for adding a station, add a club, etc,

Hurdles:

None.

Sprint 6:

7/27 - Started: 6:00 PM to 6:20 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Added 7 test cases to the system validation section of the final document.

What will you do tomorrow?

Start working on UML diagrams for the part I worked on.

Hurdles:

None.

Drew:

What did you do today?

Created class diagram for website components worked on.

What will you do tomorrow?

Work on use case diagram for website components.

Hurdles:

None.

Luis:

What did you do today?

Worked on Use Case for side bar and  user profile. Started sketching the views and their relationships for the Class Diagram.

What will you do tomorrow?

Continue on Documentation.

Hurdles:

Daniel:

What did you do today?

Updated the FAQ Document, and added all the functions of the controllers to the Class Diagram for the website.

What will you do tomorrow?

Add Views to the Class diagram.

Hurdles:

None.

Steven:

What did you do today?

Started working on a sequence diagram for data upload and started work on poster.

What will you do tomorrow?

Will finish creating use case diagrams for player creation, login, and data upload.

Hurdles:

None

Thalia:

What did you do today?

Started working on a class diagram for her related work.

What will you do tomorrow?

Create use case diagrams for adding a station, add a club, etc,

Hurdles:

None.

7/28 - Started: 6:00 PM to 6:08 PM

In Attendance: Carlos, Daniel, Drew, Luis, and Thalia.

Carlos:

What did you do today?

Busy with other work.

What will you do tomorrow?

Continue with the UML documentation.

Hurdles:

None.

Drew:

What did you do today?

Planned out and started creating use case diagram for player/group dashboards.

What will you do tomorrow?

.Finish use case listed above.

Hurdles:

None.

Luis:

What did you do today?

Created sequence diagram for user profile and image upload. Looked into class diagram for parts worked on.

What will you do tomorrow?

Keep working on documentation.

Hurdles:

None.

Daniel:

What did you do today?

Contributed to the test cases that Carlos had requested.

What will you do tomorrow?

Create a class diagram for my part on the website that I worked on.

Hurdles:

None

Steven (Unable to attend due to work):

What did you do today?

N/A

What will you do tomorrow?

N/A

Hurdles:

N/A

Thalia:

What did you do today?

Finishing up some use case diagrams. Started working on the poster.

What will you do tomorrow?

Continue working on the poster.

Hurdles:

None.

7/29 - Started: 6:00 PM to 6:12 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Started working on Use Case diagram for Select Duo and Select trio user story

What will you do tomorrow?

Refine the use case diagram. Do sequence and class diagrams.

Hurdles:

None.

Drew:

What did you do today?

Completed use case diagram for website dashboards subsystem and refined previous sequence diagram.

What will you do tomorrow?

Check out main document, see what sections the senior project students need help with completing before submission.

Hurdles:

None.

Luis:

What did you do today?

Worked on a class diagram for his part.

What will you do tomorrow?

Continue working on documentation.

Hurdles:

None.

Daniel:

What did you do today?

Created a class diagram for the website/dashboard, relevant to the parts that I worked on.

What will you do tomorrow?

Work on the main class diagram for the website?

Hurdles:

None.

Steven:

What did you do today?

Finished the sequence diagram for uploading data. Also finished use case diagrams for logging in.

What will you do tomorrow?

Start working on documentation for the deployment for kubernetes.

Hurdles:

None.

Thalia:

What did you do today?

Worked on a sequence diagram for the station and added a group and club. Got started on the poster.

What will you do tomorrow?

Continue working on the poster.

Hurdles:

None.

7/30 - Started: 6:00 PM to 6:08 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Not much, busy with other work.

What will you do tomorrow?

Work on sequence diagrams. Contribute to video editing.

Hurdles:

None.

Drew:

What did you do today?

Touched up sprint planning doc for sprint 5, added new stories that weren’t presently documented for sprint 6. Started working on sequence diagram for player dashboard.

What will you do tomorrow?

Finish player dashboard sequence diagram.

Hurdles:

None.

Luis:

What did you do today?

Added a user story for planning doc.

What will you do tomorrow?

Keep working on documentation.

Hurdles:

None.

Daniel:

What did you do today?

Updated FAQ document.

What will you do tomorrow?

Write up user stories for sprint 6?. Look into adding the views to the main website class diagram?

Hurdles:

None.

Steven:

What did you do today?

Deployment documentation.

What will you do tomorrow?

Continue deployment documentation.

Hurdles:

None.

Thalia:

What did you do today?

Finishing up UML Diagrams, still got the class diagram left.

What will you do tomorrow?

Look into the planning doc, to add user stories.

Hurdles:

None.

7/31 - Started: 6:00 PM to 6:19 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Worked on creating sequence diagram for player selections

What will you do tomorrow?

Finish sequence diagram, and class diagrams. Add user stories to sprint planning document.

Hurdles:

Had to research examples of sequence diagrams.

Drew:

What did you do today?

Completed sequence diagram for player dashboards.

What will you do tomorrow?

See if anything needs to be done for Senior Project students in the final document.

Hurdles:

None.

Luis:

What did you do today?

Added user stories for documentation under sprint 5 and 6.

What will you do tomorrow?

Contribute more to documentation.

Hurdles:

None.

Daniel:

What did you do today?

Added missing user stories for Sprint 5 and 6, regarding documentation.

What will you do tomorrow?

More contributions to documentations? Finalize documentation.

Hurdles:

None.

Steven:

What did you do today?

Continue working on documentation.

What will you do tomorrow?

Finalize documentation.

Hurdles:

None.

Thalia:

What did you do today?

Completed the Class diagrams, finished my poster.

What will you do tomorrow?

Work on the videos and their accompanying presentations.

Hurdles:

None

8/03 - Started: 6:00 PM to 6:19 PM

In Attendance: Carlos, Daniel, Drew, Luis, Steven, and Thalia.

Carlos:

What did you do today?

Sent screenshots of stations and game setup.

What will you do tomorrow?

Edit intro videos together.

Hurdles:

none

Drew:

What did you do today?

Revamped information in the overview document, added test cases dealing with the website to the final document, added a few diagrams that weren’t included in final document.

What will you do tomorrow?

Assist any last minute documentation that needs to be done.

Hurdles:

None.

Luis:

What did you do today?

n/a

What will you do tomorrow?

n/a

Hurdles:

n/a

Daniel:

What did you do today?

n/a

What will you do tomorrow?

Hurdles:

None

Steven:

What did you do today?

Installation video, shortcomings video

What will you do tomorrow?

N/A

Hurdles:

None.

Thalia:

What did you do today?

Finished the User Guide Video for Stations, completed the final document, did the intro Video

What will you do tomorrow?

N/A

Hurdles:

None.