Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

SkillCourt v13.0

Team Members: Steven Valle, Thalia Maidique, Carlos Reyes, Drew Blumenthal, Luis Miranda, Daniel Barbosa

Product Owner(s): Guðmundur Traustason

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

SkillCourt is a mobile application that will guarantee improvement in soccer players athletics skills by enhancing their speed, agilities, reflexes, and coordination. The way that SkillCourt works is by having the application wirelessly connect to physical pads that light up. When these pads light up one at a time, players must quickly hit it with a soccer ball. The application has various game modes. One game mode consists of hitting as many lit up pads as fast as possible in a certain amount of times using a timer functionality. The other game mode is to hit a pre-defined number of lit up pads as quickly as possible. This game mode will have a stopwatch functionality that will record how long a player took to hit those amounts of lit up pads. At the end of each game, players will be able to see the time for each game mode, as well as the amounts of hits and misses for that game. The latest version of SkillCourt saves all of the game setting, from the amount of time used to play to the time taken between the pads lighting up, so as to be able to recreate the same game any number of times in order to determine how the player is improving over time. There is also a representation of the stations where the game is played, stations refer to how the pads are arranged for game play to work on a particular technique or the player’s form. Each game will be linked directly to the player that played it which allows for multiplayer capabilities during game play, allowing for up to 3 players to line up to play any given game. An upload function has also been added in order to be able to view the scores via the web which also aids in the data analysis of a player’s performance overtime, where the player themself or their coach can view their scores at anytime without needing the mobile device to be present.

Table of Contents

Introduction………………………………………………………………………………………..5

Current System	5

Purpose of New System	6

User Stories	7

Project Plan	21

Hardware and Software Resources	21

Sprints Plan	23

System Design	28

Architectural Patterns	28

Client-Server Model	29

System and Subsystem Decomposition	30

Deployment Diagram	31

Design Patterns	31

System Validation	32

Glossary	37

Appendix	39

Appendix A - UML Diagrams	39

Use Case Diagrams	39

Sequence Diagrams	43

Class Diagrams	51

Appendix B - User Interface Design	56

Appendix C - Sprint Review Reports	61

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	66

References	69

# Introduction

SkillCourt is a mobile application that is used by soccer players to improve their skills. This application will wirelessly connect to many different pads that will light up, which players will have to hit with a soccer ball. The application will keep track of the player’s progress by recording the amount of time it took to hit several pads or how many pads did the players hit at a specific time. This application can be used by individuals at home. It can also be used by trainers looking to improve their players skills, and even professional soccer athletes.

## Current System

The current SkillCourt Version 12.0 app allows for the user to play games using the pads. There are two types of games that can be played, either timed or by hits. If played on the timed setting, the user must specify for how long the game will be played, and if played on the by hits setting, then the user needs to specify how many hits are required to consider the game completed. Either type can be played on random or manual mode, which refers to if the user will be selecting the sequence the pads light up or not. The user can then control the settings for the lighting up of the pads, such as delays between when the pads light up and how long they light up for. The user is also able to decide if they want to play multiple games, back to back games, using the same settings.

Once a game has been completed, the user has the option of saving just their score, the game type, and game mode, as well as a note on details of the game. The game settings do not get saved, which limits the user’s ability to recreate the games and does not allow for proper analysis of how players perform over time. In the case of back-to-back games, only the last game’s score gets saved in the database and the rest are discarded. Only on the app can the user access the scores of previously saved sessions, which are organized by session and then further by individual game. A graph can be shown for games that have played on the by hits setting.

There is an accompanying SkillCourt webpage that can be accessed through the app and is hosted on Heroku. It contains details on the service provided by SkillCourt. There is a function to contact the owner via an email API using C-Panel.

## Purpose of New System

The purpose of the new SkillCourt version 13.0 is to introduce the concept of Clubs, Groups, and Players. The user of the application will now be a person that is responsible for either owning or managing a soccer club. This new system will give them the ability to manage and store all of the information related to their club, and ensure that players are uniquely identifiable to allow the collection and analysis of their game data. The primary purpose of the android application being this data collection.

While the android application will be used for primarily collecting training data, additions and changes to the current website have been made to facilitate data exploration. This transition was made by moving from a simple PHP website with some JavaScript,HTML, and PHP to a website built entirely in the Laravel framework which implements a MVC framework.

Building the website on Laravel allowed us to implement two new key features. The first feature provides a dashboard where a club owner may login through the website and view their clubs structure and different types of statistics on groups and players in their clubs. The second feature that Laravel allowed us to implement is a microservice that would act as an HTTP endpoint to synchronize mobile data with online data and also data upload from mobile to the Database.

As mentioned above, the new system also includes a SQL Server 2019 Database that will be used to persist mobile data and be used as the backing store for the new website. This database allows us to take advantage of the T-SQL language and implement stored procedures to easily accomplish complex tasks. It also has the ability to be expanded upon further for data analysis with statistical functions and machine learning capabilities.

The SQL Server and Skillcourt Website will be hosted on the Azure Cloud in docker containers using Kubernetes.

# User Stories

The following section provides the detailed user stories that were implemented in the SkillCourt Version 13.0 project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

Implemented User Stories

- User Story 1: Android Studio setup and Familiarity

As a developer, I want to set up Android Studio to work with SkillCourt and get introduced with the already existing parts of the app, so that I can effectively continue to work on the app.

Acceptance Criteria:

  - Verify each team member can run the app on Android Studio without any issues.

  - Verify each team member reads and watches all documentation on the app.

  - Verify each team member is generally familiar with what each part of the preexisting code does.

- User Story 2: Player Information in Database

As an owner/coach, I want the database to store all my players in a club, so that I can easily see all my player’s stats and games.

Acceptance Criteria:

  - Verify that player stats are represented in the database schema.

  - Verify that player first name and last are represented in the database schema.

  - Verify that each club has a unique id.

  - Verify that each club has a login associated to the owner

  - Verify there is a relationship between club and player entities.

- User Story 3: Game information in database

As a coach, I want the database to store game information, so that it can be used to generate statistics on each participating player.

Acceptance Criteria:

  - Verify that each game is associated with some player(s) in the database.

  - Verify that the number of hits/misses is stored in the database.

  - Verify that game length is recorded.

  - (Optional) Verify that game rules are saved so it can be loaded later on.

- User Story 4: Database Relationships

As a developer, I want there to be existing relationships in the database, between clubs having players, players having games, and games having multiple players, so that the data can be easily traversed and parsed.

Acceptance Criteria:

  - Verify there is a link between clubs and players (clubs have a list of player ids?)

  - Verify there is a link between players and games (players have a list of game ids, or games are just stored right in the player table)

  - Verify there is a link between games and players (games will have list of player ids besides current player the game is found in?)

- User Story 5: Upload data to database from phone

As a user, I want to be able to upload my locally saved data to the cloud so that if something happens to my data (or I just want to access my data online), I can do so.

Acceptance Criteria:

  - Verify the user is able to click a button or have it automatically upload their local save data to the database

  - Verify the database receives the data and stores it properly.

  - Verify the user can view the uploaded data from the online dashboard.

- User Story 7: Website dashboard

As a developer, I  want to implement an intuitive web dashboard from which the coach will be able to study and interpret all the players’ performance.

Acceptance Criteria:

  - Verify that the coach can easily navigate each player’s or club’s stats.

  - Verify that the data can be viewed in varying complexity as needed by the coach(averages, mins, max, hit/miss rates)

- User Story 9: Have multiple stations at the same time.

As a user, I want to have more than one station at the same time working independently so that more players can play at the same time.

Acceptance Criteria:

  - Verify that each station will have its own unique name.

  - Verify that all stations may connect to the same phone or each station connects to a different phone.

- User Story 10: Be able to pause, continue or stop a game.

As a user, I would like to be able to pause, continue or stop a game once I started a game, so I would not have to close the app if I want to restart a game.

Acceptance Criteria:

  - Verify there is a pause button that can pause the game

  - Verify there is a play button that can continue the paused game

  - Verify the user is able to stop a game and bring up the game over fragment.

- User Story 11: Android App Database Implementation

As a developer, I want to be able to pull data from the application and store it in a database on the server.

Acceptance Criteria:

  - Verify that the app can access its local database.

  - Verify the app can send that data (JSON object?) to the web server.

  - Verify the web server can receive the data and publish it to the database.

- User Story 12: Local Database Replication on Server

As a developer, I want the locally saved database to be replicated on the server so that the data can be easily published from the client onto the server with ease.

Acceptance Criteria:

  - Verify that the online database contains all information that is stored locally on the app, and then some.

  - Verify that all relationships from the local app database are also present in the server database.

- User Story 7.1: Website Dashboard Installation with Server

As a developer, I want to install and use a free Laravel dashboard on the web server so that I can easily have a nice looking user dashboard.

Acceptance Criteria:

  - Verify the dashboard allows users to register and login

  - Verify the dashboard shows a template dashboard when logged in

- User Story 15: Database-App Connection

As a developer, I want there to be an option to connect the app to the web server so that the users can upload their locally saved game data whenever they have internet access.

Acceptance Criteria:

  - Verify a button exists on the app for the user to press on when they have internet access.

  - Verify the app successfully attempts to upload the data when the button is pressed.

  - Verify the server receives the data and uploads it to the database.

- User Story 16: Database-Website Connection

As a developer, I want the database to be in constant connection with the website so that app users can view the requested information.

Acceptance Criteria:

  - Verify the website can access data stored in the database when prompted.

  - Verify the website can publish data to the database when prompted.

- User Story 8: Touch to light up pad

As a user, during game setup I want to be able to touch on an onscreen pad and have the physical pad linked with it lights up, so that I’ll know which pad is which.

Acceptance Criteria:

  - Verify there is a screen showing all connected pads.

  - Verify clicking on a pad will cause the linked pad to light up.

  - Verify letting go of a pad button will turn the lights off.

- User Story 17: Stored procedure implementation

As a developer, I need (specific) queries as stored procedures in the database, so that we can simplify interactions with the database.

Acceptance Criteria:

  - Verify that the server can select data from the database.

  - Verify that the server can add rows to the database.

- User Story 18: Test methods for SQLite database

As a developer, I want methods that allow me to test the insert methods without needing to use the pads, so that people without the pads can do tests with the SQLite database.

Acceptance Criteria:

  - Verify that the test methods do not cause crashes.

  - Verify that they do not have dependencies outside of DatabaseHelper fragment.

  - Use them to identify data type discrepancies within the app classes and the SQLite database.

- User Story 19: Customizing Dashboard Registration Page

As a developer, I want to retrieve specific information about the user from their registration page to later be used for identification purposes.

Acceptance Criteria:

  - Verify that the added input fields are validated.

  - Add all fields required for the database.

  - Verify a successful submission by redirecting the user to login.

  - Verify form submission by observing data being inserted into the database.

- User Story 20: Update SQLite Database on the App

As a developer, I want tables named properly and all the required information to be easily located.

Acceptance Criteria:

  - Has required tables and their corresponding attributes

  - Has proper insert, search, update, and delete functions

- User Story 21: Fix Mismatched Data Type Methods

As a developer, I want variables to be represented properly and to have a cohesive passing of parameters.

Acceptance Criteria:

  - Proper data types are being used to query the database

  - Proper data types are representing the corresponding variables (number of hits is an int not a string)

- User Story 22: Add log in link in home page header.

As a developer, I want to add a simple link button in the homepage where a user can access the login and registration page.

Acceptance Criteria:

  - The user can easily navigate to the login page with a single click.

- User Story 23: Correct Session Data UI for Proper Presentation

The game time of the session should be displayed in the proper format. The hits and accuracy of the game should be easily viewable as should the notes.

Acceptance Criteria:

  - Game time is displayed and is in the format MM:SS

  - Notes are shown in a line below the scores of the game

  - Hits and accuracy are in the correct order and show the correct results

- User Story 24: Implementation of User Management View

As a developer, I want to allow the admin user control over various associated groups and clubs pertaining to that user in order for them to classify the organizations they oversee.

Acceptance Criteria:

  - Verify that the input fields are validated.

  - Add all fields required for the database.

  - Verify a successful submission by refreshing the view with updated data.

  - Verify form submission by observing data being inserted into the database.

- User Story 6: LEDs correspond to players

As a player, I want the LEDs to change color, so that they can indicate who’s turn it is to kick.

Acceptance Criteria:

  - Verify that the app can communicate different colors to the pad.

  - Verify that the data is small enough to be transmitted between the pads and the app without too much latency(define max latency allowed?)

- User Story 25: Phone number in user registration

As a developer, I want to fix the validation on the phone number.

Acceptance Criteria:

  - The user can enter a phone number only with 10 digits.

- User Story 26: Add different color options in Pad Firmware

As a developer, I want the pad firmware to allow for multiple color signals, so that it can show different colors in a group game mode.

Acceptance Criteria:

  - Verify that the display can show multiple colors when triggered.

  - Verify that the app can communicate different colors to the pad.

- User Story 27: Create a page to setup a group game

As a player, I want there to be a standalone page where I can select how many players will be playing in the next game.

Acceptance Criteria:

  - Verify a tab exists either during game setup or standalone on the menu.

  - Verify there is an option for a player to select more than a 1 person game.

  - Verify that the app will call another function to handle a multi person game.

- User Story 29: Club Page Functionality

As a club owner I want there to be a club dashboard page specifically for my club that has real data pertaining to my club so that I can see this data online.

Acceptance Criteria:

  - Verify the club dashboard info section can fill in with data from each club.

  - Verify the player list is populated based on that club.

  - Verify each player can be clicked and link to that player’s page.

  - Verify the club page is automatically loaded on owner sign in.

- User Story 31: Image Upload For Profile Picture

As a developer, I want to allow a new user to customize their profile by being able to upload their own profile image to be used throughout their usage of the site.

Acceptance Criteria:

  - Verify that the Profile Image is visible on the User Profile Page.

  - Verify that the user’s profile image name is logged into the database.

  - Verify form submission by observing data being inserted into the database.

  - Verify uniformity on the site (same image displayed on profile page and navbar)

- User Story 32: Club Name in Registration

As a developer, I want to allow a new user to enter their corresponding Club Name on the registration page..

Acceptance Criteria:

  - Verify that the club name is visible on the User Profile Page.

  - Verify that the club name is logged into the database.

  - Verify form submission by observing data being inserted into the database.

- User Story 33: Log-in/Registration Redesign

As a developer, I want the user to have a coherent experience with the design of the website by making the dashboard look similar to the SkillCourt Home page.

Acceptance Criteria:

  - Change the overall theme of black dashboard to soccer.

  - Change color themes to blue.

- User Story 34: Create Station Object/Representation in the App

I want to have pad stations represented in such a way that lots of games can be played by multiple players at any one station, and that multiple stations can be in the same club.

Acceptance Criteria:

  - Multiple stations can be played at and exist in the same club

  - Multiple games can be played at a station

  - Can be named and store the arrangement of the pads

- User Story 35: Store Pad Arrangement as an Image

I want to be able to accurately store how the pads are arranged at each station.

Acceptance Criteria:

  - Can be stored in the database with other station details

  - Once stored, can be pulled from the database and display the image

- User Story 36: Club Assignment Stored Procedure

As a developer, I want to create a stored procedure that handles assigning a club to a user at registration in order to create the association between the two objects.

Acceptance Criteria:

  - Verify that the stored procedure takes in the right parameters needed to the insert command.

  - Verify that creating a new user inserts their club information into the Club Table

  - Verify that the correct association is made after execution of stored procedure (i.e. the club name corresponds to the appropriate owner.)

- User Story 37: Station, Group, and Club Tables in the Database

As a developer, I want to have easily accessible and usable tables where I can store and query information related to Stations, clubs, and groups

Acceptance Criteria:

  - Have attributes of each object that accurately depict the object

  - Have methods to insert information to each tables

  - Have methods to query the information stored in the database

- User Story 38: Maintaining Consistency with naming convention

As a developer, I want to have the user’s name to be split into the first & last name naming convention in order to maintain consistency across database tables.

Acceptance Criteria:

  - Delete/Update the necessary columns to implement the desired change.

  - Update the according model, views and controllers.

  - Verify that the correct columns are being filled upon user registration and/or update.

- User Story 39: Club Name Update

As a developer, I want the user/admin to be able to update their Club Name directly from the User Profile Page.

Acceptance Criteria:

  - Verify that stored procedure functions properly/update stored procedure.

  - Verify that data in request is processed correctly.

  - Verify that changes are visible in the Database.

- User Story 40: Edit SideBar in Dashboard

As a developer, I want to edit the sidebar navigation in the dashboard so that the user doesn’t have irrelevant pages in the site.

Acceptance Criteria:

  - The user only has the essential pages available to them.

  - Icons are changed to match the theme of the dashboard.

- User Story 42: Game Dropdown Select on Profile

As a player, I want to be able to choose which game data the graph is showing from a list of game types I’ve played so that I control what and how much data is being displayed to me.

Acceptance Criteria:

  - Verify there is a drop down list that gets populated by actual game names from that player in the database.

  - Verify clicking on one of the games in the drop down will filter the chart data to show only games relating to that name.

- User Story 43: Create guest player for downtime play

As a developer, I want to add a guest player so that inactive players can have fun while waiting for the group to finish.

Acceptance Criteria:

  - Verify that it is simple to set up.

  - Verify that no data is saved for guest player games.

- User Story 44: Create Time Series Graph for Player Game Data

As a player, I want my game data to be displayed as a time series graph so that I can see my performance across time more easily.

Acceptance Criteria:

  - Verify that when navigating to a player’s dashboard, the main chart displays their time series graph.

  - Verify that the graph displays the legend, and that data lines can be switched on or off.

  - Verify that the correct labels are displayed(dates, percentages, etc.)

- User Story 45: Fix bug when user clicks ‘Progress’ on Sidebar

As a developer, I want to fix the error when a user click the progress button in the sidebar, currently the page crashes.

Acceptance Criteria:

  - Users can browse freely and with ease in the dashboard without the app crashing when going to the main page of the dashboard.

- User Story 46: Fix bug to save all back to back games

As a user, I want all games played in a back to back fashion to be saved, so that I can have a complete set of data on my performance.

Acceptance Criteria:

  - Verify that all back to back games data is saved to the SQLite DB.

  - Verify that the data does not simply duplicate the most recent game data.

- User Story 47: Add duo and trio game functionality

As a product owner, I want players to be able to play in a group of at most 3 people taking turns, so that the group can go from station to station.

Acceptance Criteria:

  - Verify that the game data is able to be saved at the end.

  - Verify that each color corresponds to the player’s selection.

  - Verify that a player should get at least one turn, and as many turns as back to back games.

- User Story 48: Add player selection screen before each game setup

As a product owner, I want players to be selected before creating a game, so that their game data can be saved and used to monitor performance.

Acceptance Criteria:

  - Verify that spinners show all the players registered on the phone.

  - Verify that each player can also select their color

  - Verify that the player data is saved corresponding to that player’s id.

- User Story 49: Add navbar menu that shows all owners clubs

As an owner of multiple clubs, I want a way to quickly see all my clubs and be able to navigate to their page so that I can quickly and easily get information I need.

Acceptance Criteria:

  - Verify that there is a UI element visible on all dashboard pages to hold the owner’s clubs.

  - Verify that the UI menu is populated with all associated owner’s clubs.

  - Verify that when an owner clicks on one of the clubs in the menu it takes the owner to the according club page.

- User Story 50: Search bar Functionality

As an owner of multiple clubs, I want a quick way to be able to search for any of my players through the nav bar and to be able to navigate to their player pages easily.

Acceptance Criteria:

  - Verify that the search results only in players corresponding to the correct club.

  - Verify that search works with first and last names, and or player ids.

  - Verify that the player’s name in the resulting view redirect to their corresponding player pages when clicked.

- User Story 51: Only Unassigned Pads Can Be Added to a Station

As a developer, I should ensure that a station may only be made up of pads that have not been assigned to another station to avoid conflict of resources while a user plays a game.

Acceptance Criteria:

  - Only unassigned pads, pads that have not been added to a station, are available to be added to the station

  - As new stations get created, pads no longer appear on the list

  - Multiple pads may be selected, there is no limit of pads that may be added to the station at this moment

- User Story 52: Select a Station to Play At

As a developer, I should ensure that a game is played at a specific station and that the sequence that makes up the game is composed of pads from the selected station

Acceptance Criteria:

  - All stations names appear with their stationID and stationName to make them easily recognizable

  - Sequence is composed of pads assigned to the selected station

  - The stationID can be saved along with the game data for future reference

- User Story 53: Create Club and Group Registration

Users are able to easily create clubs and groups on the app.

Acceptance Criteria:

  - Clubs can be created via an easy to use form

  - Groups can be created via an easy to use form

  - Creation date of the group and club can be chosen

  - Group must be linked to pre-existing clubs

- User Story 54: Add Club and Group Drop Down

Players must be able to be associated with a club and group.

Acceptance Criteria:

  - At least one club must be selected, no limit to max number of chose clubs

  - Any number of groups can be selected (even none), they must only belong to selected clubs

- User Story 55: Create Club and Group Membership Tables in the Database

A way to allow players to join multiple clubs and multiple groups.

Acceptance Criteria:

  - Easy to associate a player to any number of clubs

  - Easy to associate a player to any number of groups

- User Story 56: Synchronize clubs from the android app and the online SQL server

Acceptance Criteria:

  - Give the ability to load clubs from the online SQL server

  - Give the ability to push clubs to the online SQL server from the android app

- User Story 57: Synchronize groups from the android app and the online SQL server

Acceptance criteria:

  - Give the ability to load groups from the online SQL server

  - Give the ability to push groups to the online SQL server from the android app

- User Story 58: Synchronize players from the android app and the online SQL server

Acceptance criteria:

  - Give the ability to load players from the online SQL server

  - Give the ability to push players to the online SQL server from the android app

- User Story 62: Add all games button to drop down menu

As a player, I want to see my progress across all my games by removing any filters applied to them so that I can see if I’m improving across the board.

Acceptance Criteria:

  - Verify that the view all games button exists

  - Verify that it shows all games with no filters on chart when clicked

- User Story 63: Divide players into their respective groups on club pages

As a club owner, I want all my players to be divided into the groups they are registered for on the club dashboard so I can easily find players and get information about specific groups.

Acceptance Criteria:

  - Verify that the dashboard is populated with all groups that the club has created

  - Verify that the groups are populated with those players that are associated with the group

- User Story 59: Fix Game Stats Graph

As a player I would like to easily see my scores (hits over misses) in a graph.

Acceptance Criteria:

  - Values on the x and y axis are appropriate

  - Clean and easy to read graph

  - Will work regardless of the type of game played

- User Story 60: Update Station Values

As an owner I would like to be able to change the name and description of pre-existing stations as needed.

Acceptance Criteria:

  - Either the name or description or both may be updating, the user will be able to make the decision on the same form

  - Will automatically update the Station Details Page as well as the Station List

- User Story 61: Delete Stations

As an owner I would like to be able to delete stations from the app as needed.

Acceptance Criteria:

  - Since the StationID is foreign key, the station may not be deleted directly from the database

  - Since available pads are determined by checking which ones are stored in the database, pads from a deleted station must not continue to be stored

  - Deleted station must not appear in the station list or the station selection spinner in the game mode page

Pending User Stories

- User Story 13: Website Dashboard (Customized Appearance)

As a player/club owner, I want the dashboard to be customized/divided up into different stat sections so that I can see my most recent game stats, averages vs my club, and my top games of all time in neatly formatted and nice to look at graphs and lists.

Acceptance Criteria:

  - Verify the dashboard shows all sections mentioned in the user story

  - Verify the sample data populates all charts/graphs in the dashboard

- User Story 14: Website Dashboard (Customized Functionality)

As a player/club owner, I want the online website dashboard to populate with my actual personal stats/the stats of all of the players and examine them in more detail if I please.

Acceptance Criteria:

  - Verify the dashboard shows data relative to that user

  - Verify the data is received and parsed correctly from the database

- User Story 28: Club Page Design

As a club owner I want there to be a dashboard page to view a club’s information and players so that I can explore a club online.

Acceptance Criteria:

  - Verify the club dashboard has an area to display club information such as club name, club owner, club division.

  - Verify the club dashboard has an area to display players.

- User Story 30: YouTube Video Embed

As an owner, I want there to be buttons on the club dashboard that open youtube links to tutorials embedded in the dashboard, so I can learn how to use the app/dashboard without leaving the site.

Acceptance Criteria:

  - Verify that there is a list of videos on the dashboard

  - Verify that when clicked an embedded video will load on the page

- User Story 38: Stations Picture on Dashboard

As a developer, I want to have the user’s name to be split into the first & last name naming convention in order to maintain consistency across database tables.

Acceptance Criteria:

  - Delete/Update the necessary columns to implement the desired change.

  - Update the according model, views and controllers.

  - Verify that the correct columns are being filled upon user registration and/or update.

- User Story 41: Create options for average hit time on graphs

As a user, on games where applicable, I want to see average hit time rather than hits vs misses so that I can see a more accurate representation of my performance.

Acceptance Criteria:

  - Verify the chart chooses what type of data to display when applicable

  - Verify there is different chart settings for average hit time

- User Story 56: Show notes on graph games

As a player, I want to see the notes taken (if applicable) for each one of my sessions, so I can see what was going on in those games and better analyze them.

Acceptance Criteria:

  - Verify that the main chart shows notes on tooltip of each game

  - Verify that the notes are pulled from the actual data of each game

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Hardware

- Raspberry Pi 3 Model B

- MEAS (Piezo vibration sensor)

- Samsung Galaxy 10 plus

- Xiaomi Redmy Note 7

- Motorola Droid

- WS2812B LED strips

Software and Other Resources

- Android Studio 3.6.1

- Bootstrap

- CPanel

- Java

- XML

- Python

- HTML

- SQLite

- CSS

- JQuery

- Chart.js

- Putty

- Php

- Powershell

- Docker

- Github

- Visual Studio Code

- FileZilla

- JavaScript

- PHP/Laravel

- SQL Server Management Studio

- Azure Kubernetes Service

- T-SQL

- Kubernetes

## Sprints Plan

Sprint 1

Attendees: Thalia Maidique, Steven Valle, Daniel Barbosa, Drew Blumenthal, Luis Miranda, Carlos Reyes, Guðmundur Traustason (PO)

Date: 05/18/20 at 9:15PM

After discussion, the velocity of the team was estimated to be: 40 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1: Android Studio setup and Familiarity

User Story 2: Player Information in Database

User Story 3: Game information in database

User Story 4: Database Relationships

User Story 5: Upload data to database from phone

User Story 6: LEDs correspond to players

User Story 7: Website dashboard

User Story 8: Touch to light up pad

User Story 9: Have multiple stations at the same time.

User Story 10: Be able to pause, continue or stop a game.

Sprint 2

Attendees: Thalia Maidique, Steven Valle, Daniel Barbosa, Drew Blumenthal, Luis Miranda, Carlos Reyes, Guðmundur Traustason (PO)

Date: 06/01/20 at 9:15pm

After discussion, the velocity of the team was estimated to be: 40 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 11: Android App Database Implementation

User Story 12: Local Database Replication on Server

User Story 7: Website Dashboard Installation with Server

User Story 13: Website Dashboard (Customized Appearance)

User Story 14: Website Dashboard (Customized Functionality)

User Story 15: Database-App Connection

User Story 16: Database-Website Connection

User Story 8: Touch to light up pad

User Story 17: Stored procedure implementation

User Story 18: Test methods for SQLite database

User Story 19: Customizing Dashboard Registration Page

User Story 20: Update SQLite Database on the App

User Story 21: Fix Mismatched Data Type Methods

User Story 22: Add log in link in home page header.

User Story 23: Correct Session Data UI for Proper Presentation

User Story 24: Implementation of User Management View

User Story 6: LEDs correspond to players

User Story 25: Phone number in user registration

Sprint 3

Attendees: Thalia Maidique, Steven Valle, Daniel Barbosa, Drew Blumenthal, Luis Miranda, Carlos Reyes, Guðmundur Traustason (PO)

Date: 06/15/20 at 10:00pm

After discussion, the velocity of the team was estimated to be: 40 story points. The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 12: Local Database Replication on Server

User Story 13: Website Dashboard (Customized Appearance)

User Story 14: Website Dashboard (Customized Functionality)

User Story 17: Stored procedure implementation

User Story 26: Add different color options in Pad Firmware

User Story 6: LEDs correspond to players

User Story 27: Create a page to setup a group game

User Story 28: Club Page Design

User Story 29: Club Page Functionality

User Story 30: YouTube Video Embed

User Story 31: Image Upload For Profile Picture

User Story 32: Club Name in Registration

User Story 33: Log-in/Registration Redesign

User Story 34: Create Station Object/Representation in the App

User Story 35: Store Pad Arrangement as an Image

User Story 36: Club Assignment Stored Procedure

User Story 37: Station, Group, and Club Tables in the Database

User Story 38: Maintaining Consistency with naming convention

Sprint 4

Attendees: Thalia Maidique, Steven Valle, Daniel Barbosa, Drew Blumenthal, Luis Miranda, Carlos Reyes, Guðmundur Traustason (PO)

Date: 06/29/20 at 9:50pm

After discussion, the velocity of the team was estimated to be: 40 story points. The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 13: Website Dashboard (Customized Appearance)

User Story 14: Website Dashboard (Customized Functionality)

User Story 26: Add different color options in Pad Firmware

User Story 6: LEDs correspond to players

User Story 27: Create a page to setup a group game

User Story 28: Club Page Design

User Story 30: YouTube Video Embed

User Story 38: Stations Picture on Dashboard

User Story 39: Club Name Update

User Story 40: Edit SideBar in Dashboard

User Story 41: Create options for average hit time on graphs

User Story 42: Game Dropdown Select on Profile

User Story 43: Create guest player for downtime play

User Story 44: Create Time Series Graph for Player Game Data

User Story 45: Fix bug when user clicks ‘Progress’ on Sidebar

User Story 46: Fix bug to save all back to back games

User Story 47: Add duo and trio game functionality

User Story 48: Add player selection screen before each game setup

User Story 49: Add navbar menu that shows all owners clubs

User Story 50: Search bar Functionality

User Story 51: Only Unassigned Pads Can Be Added to a Station

User Story 52: Select a Station to Play At

User Story 53: Create Club and Group Registration

User Story 54: Add Club and Group Drop Down

User Story 55: Create Club and Group Membership Tables in the Database

User Story 56: Synchronize clubs from the android app and the online SQL server

User Story 57: Synchronize groups from the android app and the online SQL server

User Story 58: Synchronize players from the android app and the online SQL server

Sprint 5

Attendees: Thalia Maidique, Steven Valle, Daniel Barbosa, Drew Blumenthal, Luis Miranda, Carlos Reyes, Guðmundur Traustason (PO)

Date: 07/13/20 at 9:40pm

After discussion, the velocity of the team was estimated to be: 40 story points. The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 13: Website Dashboard (Customized Appearance)

User Story 14: Website Dashboard (Customized Functionality)

User Story 28: Club Page Design

User Story 30: YouTube Video Embed

User Story 38: Stations Picture on Dashboard

User Story 39: Club Name Update

User Story 40: Edit SideBar in Dashboard

User Story 41: Create options for average hit time on graphs

User Story 46: Fix bug to save all back to back games

User Story 56: Show notes on graph games

User Story 57: Add all games button to drop down menu

User Story 58: Divide players into their respective groups on club pages

User Story 59: Fix Game Stats Graph

User Story 60: Update Station Values

User Story 61: Delete Stations

User Story 62: Offline Data Synchronization

User Story 63: Data upload

User Story 64: Dashboard Cleanup

User Story 65: Club Dashboard Sequence Diagram

User Story 66: Website Dashboards Class Diagram

User Story 67: Sidebar Class Diagrams

User Story 68:  Registration, Login and Profile Update Sequence Diagram

User Story 79: Use Case Diagram for Stations, Groups, and Club

User Story 80: Class Diagram for Stations, Groups, and Clubs

Sprint 6

Attendees: Thalia Maidique, Steven Valle, Daniel Barbosa, Drew Blumenthal, Luis Miranda, Carlos Reyes, Guðmundur Traustason (PO)

Date: 07/27/20 at 9:15 pm

This last sprint is a week long and will be used to finish up documentation of what we have contributed as a team to the project.

User Story 69: User Profile Use case/Sequence Diagrams

User Story 70: Website Dashboards Use Case Diagram

User Story 71: Player Dashboard Sequence Diagram

User Story 72:  User/Profile Management Use Case Diagram

User Story 73:  Website User/Profile Management Class Diagram

User Story 74:  Sequence Diagram for Group play

User Story 75:  Use Case Diagram for Group play

User Story 76: Presentation and Video for Station User Guide

User Story 77: Presentation for Shortcomings

User Story 78: Work on Final Document

User Story 81: Complete Poster

User Story 82: Sequence Diagrams for Station, Group, and Club Creation

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

MVC (Model View Controller)

## Client-Server Model

Microservice Based architecture in Azure Cloud

## System and Subsystem Decomposition

## Deployment Diagram

## Design Patterns

- Singleton: Main Activity, Game and Pad connection service, HTTP service and Data Syncher

- Iterators: Pad, Player, Group, and Club Classes

- Event-based asynchronous: Hardware send Async messages to Conncetion service

- Thread Pool: Connection service created different Socket threads to handle multiple communications concurrently

- API: Pad Class provides an interface to communicate with Hardware Pads; DataSyncher singleton provides an interface to communicate with the Skillcourt Database in SQL Server through an endpoint on the Skillcourt Website in Laravel

# System Validation

Test Case 1: Verify that session data is associated to a specific player.

Purpose: Ensure that the Session Data is saved with the respective player.

Precondition: A game has already been started and finished after selecting a player on the selection screen and user is on Game Over screen.

Expected Outcome: AndroidStudio log should print out message with the playerID being saved. This playerID corresponds to the playerID selected in player selection,

Actual Outcome: AndroidStudio log should print out message with the playerID being saved. This playerID corresponds to the playerID selected in player selection,

Status: Success

Test Case 2: Adding a player on the administration screen creates a new player in the android database.

Purpose: Ensure that new player information is saved locally on the device for use in games and uploading to website later.

Precondition: A club and group have already been created.

Expected Outcome:

Actual Outcome:

Test Case 3: Check if added clubs and groups can be used on player creation.

Purpose: Ensure that club and group information is stored for player creation.

Precondition: A club and group have already been created.

Expected Outcome: Once user presses add club or add group, the group or club shows up on the list in the club and group page.

Actual Outcome: Once user presses add club or add group, the group or club shows up on the list in the club and group page.

Test Case 4: Verify logging in with a user account downloads all player, group. and club data for that user.

Purpose: Ensure that the android app is able to request a JSON of the SQL Server database and add the information to local SQLite database on the app.

Precondition: There already exists data on the SQL Server, and the user has logged in on the home screen.

Expected Outcome: Administration page of android app will show all players, clubs, and groups associated with  that user account.

Actual Outcome: Administration page of android app will show all players, clubs, and groups associated with  that user account.

Test Case 5: Clicking upload button on administration page successfully uploads players and session data to the website database.

Purpose: Ensure that the android app is able to upload the data to the SQL Server that is used on the website.

Precondition: User has logged into the account, and new player and/or session data has been added to the application.

Expected Outcome: New players and/or session data is be inserted into the appropriate tables in the SQL Server.

Actual Outcome: New players and/or session data is be inserted into the appropriate tables in the SQL Server.

Test Case 6: Verify creating station only shows pads not in use by other stations

Purpose: Ensure that the station creation doesn't create a station that uses pads already assigned to other stations

Precondition: User has already created at least one station.

Expected Outcome: Only unassigned pads show up for selection.

Actual Outcome: Only unassigned pads show up for selection.

Test Case 7: Verify games are played with the station’s respective pads

Purpose: To ensure that the station feature correctly assigns pads.

Precondition: User has already created at least one station.

Expected Outcome: Only assigned pads are used in the random game or sequence creation fragment.

Actual Outcome: Only assigned pads are used in the random game or sequence creation fragment.

Test Case 8: Verify solo, duo, and trio games are played with the selected player and color for the respective player.

Purpose: To ensure that the player id’s and colors coincide so that players can know when their turn begins.

Precondition: User has set up a game with a player id and color.

Expected Outcome: Each game is played back to back with the corresponding color for that player.

Actual Outcome: Each game is played back to back with the corresponding color for that player.

Test Case 9: Verify the player dashboard page is populated with requested player’s data.

Purpose: To ensure that player dashboard loads data and it loads it for the appropriate player.

Precondition: A request to /player/<id> where id is an existing player id.

Expected Outcome: Player dashboard loads and the top banner is populated with details about the player associated with the player id and the graphs are filled with the player’s game data.

Actual Outcome: Player dashboard loads and the top banner is populated with details about the player associated with the player id and the graphs are filled with the player’s game data.

Test Case 10: Verify the club dashboard page is populated with requested club’s data.

Purpose: To ensure that club dashboard loads data and it loads it for the appropriate club.

Precondition: A request to /club/<id> where id is an existing club id.

Expected Outcome: Club dashboard loads and the top banner is populated with details about the club associated with the club id and the group sections below are split and populated with players in their appropriate club groups.

Actual Outcome: Club dashboard loads and the top banner is populated with details about the club associated with the club id and the group sections below are split and populated with players in their appropriate club groups.

Test Case 11: Verify the game select drop down menu on player dashboards properly filters the games that are shown on the main chart.

Purpose: To ensure that the player is able to filter the vast amount of data properly.

Precondition: A player dashboard that contains data to more than one game type of a player.

Expected Outcome: The large chart on the player dashboard will refresh and only show the game data that was for the type of game that was clicked to be filtered on.

Actual Outcome: The large chart on the player dashboard will refresh and only show the game data that was for the type of game that was clicked to be filtered on.

Test Case 12: Verify the registration of a brand new user, through the registration page.

Purpose: To ensure that validation checks for erroneous input formats and that user credentials are unique.

Precondition: A user with the same email does not already exist.

Expected Outcome: User is redirected to the login page, from which they can then proceed to the dashboard.

Actual Outcome: User is redirected to the login page, from which they can then proceed to the dashboard.

Test Case 13: Updating User credentials on the User Profile page.

Purpose: Ensure that a logged in user is able to update their personal information at any given time.

Precondition:  Logged in user is a valid user, with a complete profile.

Expected Outcome: After submitting one of the update forms, the user is redirected back to the profile page along with the appropriate success/error message. The changes should be visible in the corresponding SQL tables.

Actual Outcome: After submitting one of the update forms, the user is redirected back to the profile page along with the appropriate success/error message. The changes are visible in the corresponding SQL tables.

Test Case 14: Uploading an image/avatar from the user profile page should store the image within the project’s avatars folders; and its file name should be present in the SQL User table.

Purpose: To verify that image upload functions properly and that the image is saved, in order to provide personalization to the user.

Precondition: Logged in user is a brand new user with the default profile avatar.

Expected Outcome: User is redirected back to the user profile page, with a success message. Uploaded image should be present in the profile icon and nav bar icon.

Actual Outcome: User is redirected back to the user profile page, with a success message. Uploaded image is present in the profile icon and nav bar icon.

Test Case 15: Search for a player using their name(first or last) or player id.

Purpose: Check that a logged in user is able to easily locate a player by searching for them through the nav bar’s search feature.

Precondition: User is a club owner, with a club that has various players.

Expected Outcome: User is directed to the results page, where any players that match the criteria give are displayed in a list/table.

Actual Outcome: User is directed to the results page, where any players that matched the criteria give are displayed in a list/table.

Test Case 16: When navigating to a player’s dashboard, the user or club owner is able to view a time-series graph outlining the players’ performance, which can be narrowed further by selecting the game type/session to display.

Purpose: Ensure that the user, or club owner, has a way to analyze a player’s performance on a specific game type/session.

Precondition: Players have plenty of session/game data to display.

Expected Outcome: When on the player dashboard, the user can view a time-series graph representing the percentage of hits/misses for the session(s), which can be selected from the dropdown selection menu.

Actual Outcome: When on the player dashboard, the user can view a time-series graph representing the percentage of hits/misses for the session(s), which is selected from the dropdown selection menu.

# Glossary

API (Application Programming Interface): a software intermediary that allows two applications to talk to each other; a set of functions and procedures allowing the creation of applications that access the features or data of an operating system, application, or other service.

C-Panel: part of a software suite called cPanel & WHM which provides capabilities for administrators, resellers, and end-user website owners to control the various aspects of website and server administration through a standard web browser using a three-tier structure.

PHP (PHP: Hypertext Preprocessor): open-source general-purpose scripting language that is especially suited to web development.

JavaScript: lightweight, interpreted, or just-in-time compiled programming language with first-class functions

HTML (Hypertext Markup Language): the standard markup language for documents designed to be displayed in a web browser, can be assisted by technologies such as Cascading Style Sheets (CSS) and scripting languages such as JavaScript.

Laravel: a free, open-source PHP web framework, created by Taylor Otwell and intended for the development of web applications following the model–view–controller architectural pattern and based on Symfony.

MVC Framework (Model-View-Controller Framework):  a software design pattern commonly used for developing user interfaces that divides the related program logic into three interconnected elements, Model, View, and Controller, this is done to separate internal representations of information from the ways information is presented to and accepted from the user.

Microservice: also known as the microservice architecture, is an architectural style that structures an application as a collection of loosely coupled services.

Database: an organized collection of data, generally stored and accessed electronically from a computer system.

SQL (Structured Query Language): a domain-specific language used in programming and designed for managing data held in a relational database management system, or for stream processing in a relational data stream management system.

SQL Server: a relational database management system developed by Microsoft; as a database server, it is a software product with the primary function of storing and retrieving data as requested by other software applications, which may run either on the same computer or on another computer across a network.

T-SQL (Transact-SQL): a set of programming extensions from Sybase and Microsoft that add several features to the Structured Query Language (SQL), including transaction control, exception and error handling, row processing and declared variables.

Azure Cloud: a cloud computing service created by Microsoft for building, testing, deploying, and managing applications and services through Microsoft-managed data centers.

Docker: a set of platform as a service products that use OS-level virtualization to deliver software in packages called containers.

Container: a standard unit of software that packages up code and all its dependencies so the application runs quickly and reliably from one computing environment to another.

Kubernetes: an open-source container-orchestration system for automating computer application deployment, scaling, and management.

UI (User Interface): the means by which the user and a computer system interact, in particular the use of input devices and software.

# Appendix

## Appendix A - UML Diagrams

## Use Case Diagrams

Stations – Thalia Maidique

Clubs – Thalia Maidique

Groups – Thalia Maidique

Owner Login – Steven Valle

Website – Daniel Barbosa

Saving Duo and Trio Games – Carlos Reyes

Website Dashboards – Drew Blumenthal

### Sequence Diagrams

Club Creation – Thalia Maidique

Group Creation – Thalia Maidique

Station Creation – Thalia Maidique

Data Upload from Android – Steven Valle

Edit Profile – Luis Miranda

Player Dashboard – Drew Blumenthal

Club Dashboard – Drew Blumenthal

Site Registration – Daniel Barbosa

Login from Android – Steven Valle

### Class Diagrams

Stations, Clubs, and Groups – Thalia Maidique

Android Administration – Steven Valle

Mobile Controller (Website) - Steven Valle

Website Dashboards – Drew Blumenthal

Website – Daniel Barbosa

Database Schema – Thalia Maidique

## Appendix B - User Interface Design

App

Webpage/Dashboard

## Appendix C - Sprint Review Reports

Sprint 1

SU20 Team08 Review 06/01/20 9:15 PM - 10:00 PM

Gummi, Yasmani, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

Accepted User Stories:

·       User Story 1: Android Studio setup and Familiarity

·        User Story 2: Player Information in Database

·        User Story 3: Game information in database

·        User Story 4: Database Relationships

User Stories added to backlog/later sprints:

·        User Story 8: Touch to light up pad

·        User Story 7:  Website dashboard

·        User Story 6: LEDs correspond to players

·        User Story 5: Upload data to database from android applicationPage Break

Sprint 2

SU20 Team08 Review 06/15/20 9:15 PM - 10:00 PM

Gummi, Yasmani, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

Accepted User Stories:

·        User Story 11: Android App Database Implementation

·        User Story 7: Website Dashboard Installation with Server

·        User Story 15: Database-App Connection

·        User Story 16: Database-Website Connection

·        User Story 8: User taps on pad to light it up

·        User Story 18: Test methods for SQLite database

·        User Story 19: Customizing Dashboard Registration Page

·        User Story 20: Update SQLite Database on the App

·        User Story 21: Fix Mismatched Data Type Methods

·        User Story 22: Add log in link in home page header.

·        User Story 23: Correct Session Data UI for Proper Presentation

·        User Story 24: Implementation of User Management View

·        User Story 25: Phone number in user registration

User Stories added to backlog/later sprints:

·        User Story 12: Local Database Replication on Server

·        User Story 13: Website Dashboard (Customized Appearance)

·        User Story 14: Website Dashboard (Customized Functionality)

·        User Story 17: Stored procedure implementation

·        User Story 6: LEDs correspond to players

Sprint 3

SU20 Team08 Review 06/29/20 9:15 PM - 9:50 PM

Gummi, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

Accepted User Stories:

·        User Story 12: Local Database Replication on Server - Players and their info are now replicated on the Server

·        User Story 13: Website Dashboard (Customized Appearance) - Partially Finished

·        User Story 17: Stored Procedure implementation - Implement stored procedures to facilitate interacting with the DB

·        User Story 31: Image Upload For Profile Picture.

·        User Story 32: Club Name in Registration Page.

·        User Story 33: Log-In Redesign in mobile app

·        User Story 34: Create Station Object/Representation in the App

·        User Story 35: Store Pad Arrangement as an Image

·        User Story 36: Club Assignment Stored Procedure - Partially Finished

·        User Story 37: Station, Group, and Club Tables in the Database

·        User Story 38: Maintaining Consistency with naming convention

User Stories moved to the backlog/later sprints:

·        User Story 13: Website Dashboard (Customized Appearance)

·        User Story 14: Website Dashboard (Customized Functionality)

·        User Story 26: Add different color options in Pad Firmware

·        User Story 6: LEDs correspond to players

·        User Story 27: Create a page to setup a group game

·        User Story 28: Club Page Design

·        User Story 29: Club Page Functionality

·        User Story 30: YouTube Video Embed

Sprint 4

SU20 Team08 Review 07/13/20  9:15 PM - 9:50 PM

Gummi, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

Accepted User Stories:

·        User Story 27: Create a page to setup a group game

·        User Story 49: Add player selection screen before each game setup

·        User story 6 LED Colors Correspond to player.

·        User Story 43: Guest Player

·        User Story 26: Pad Firmware add colors

·        User Story 27: Create a page to setup a group game

·        User Story 47: Add Duo and Trio Game functionality

·        User Story 48: Add player selection screen before each game setup

·        User Story 42: Game Dropdown Select on Profile

·        User Story 49: Add navbar menu that shows all owners clubs

·        User Story 40: Edit SideBar in Dashboard

·        User Story 45: Fix bug when user clicks ‘Progress’ on Sidebar

·        User Story 50: Search bar Functionality

·        User Story 51: Only Unassigned Pads Can Be Added to a Station

·        User Story 52: Select a Station to Play At

·        User Story 53: Create Club and Group Registration

·        User Story 54: Add Club and Group Drop Down

·        User Story 55: Create Club and Group Membership Tables in the Database

User Stories moved to the backlog/later sprints:

·        User Story 13: Website Dashboard (Customized Appearance)

·        User Story 14: Website Dashboard (Customized Functionality)

·        User Story 28: Club Page Design

·        User Story 30: YouTube Video Embed

·        User Story 38: Stations Picture on Dashboard

·        User Story 39: Club Name Update

·        User Story 41: Create options for average hit time on graphs

·        User Story 46: Fix bug to save all back to back games

Sprint 5

SU20 Team08 Review 07/20/20 9:15 PM - 9:50 PM

Gummi, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

Accepted User Stories:

·        User Story 27: Create a page to setup a group game

·        User Story 49: Add player selection screen before each game setup

·        User story 6 LED Colors Correspond to player.

·        User Story 43: Guest Player

·        User Story 26: Pad Firmware add colors

·        User Story 27: Create a page to setup a group game

·        User Story 47: Add Duo and Trio Game functionality

·        User Story 48: Add player selection screen before each game setup

·        User Story 42: Game Dropdown Select on Profile

·        User Story 49: Add navbar menu that shows all owners clubs

·        User Story 40: Edit SideBar in Dashboard

·        User Story 45: Fix bug when user clicks ‘Progress’ on Sidebar

·        User Story 50: Search bar Functionality

·        User Story 51: Only Unassigned Pads Can Be Added to a Station

·        User Story 52: Select a Station to Play At

·        User Story 53: Create Club and Group Registration

·        User Story 54: Add Club and Group Drop Down

·        User Story 55: Create Club and Group Membership Tables in the Database

User Stories moved to the backlog/later sprints:

·        User Story 13: Website Dashboard (Customized Appearance)

·        User Story 14: Website Dashboard (Customized Functionality)

·        User Story 28: Club Page Design

·        User Story 30: YouTube Video Embed

·        User Story 38: Stations Picture on Dashboard

·        User Story 39: Club Name Update

·        User Story 41: Create options for average hit time on graphs

·        User Story 46: Fix bug to save all back to back games

Sprint [6]
SU20 Team08 Review 08/03/20 9:15 PM - 9:39 PM

Gummi, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

- Discussed the documentation and finishing everything up.

Accepted User Stories:

- User Story 69: User Profile Use case/Sequence Diagrams

- User Story 70:Website Dashboards Use Case Diagram

- User Story 71: Player Dashboard Sequence Diagram

- User Story 72: User/Profile Management Use Case Diagram

- User Story 73: Website User/Profile Management Class Diagram

- User Story 74: Sequence Diagram for Group play

- User Story 75: Use Case Diagram for Group play

- User Story 76: Presentation and Video for Station User Guide

- User Story 77: Presentation for Shortcomings

- User Story 78: Work on Final Document

- User Story 79: Use Case Diagram for Stations, Groups, and Club

- User Story: 80 Class Diagram for Stations, Groups, and Clubs

- User Story 81: Complete Posters

- User Story 82: Sequence Diagrams for Station, Group, and Club Creation

Ongoing User Stories/User Stories carrying over to the fall semester:

- User Story 13: Website Dashboard (Customized Appearance)

- User Story 14: Website Dashboard (Customized Functionality)

- User Story 28: Club Page Design

- User Story 30: YouTube Video Embed

- User Story 38: Stations Picture on Dashboard

- User Story 39: Club Name Update

- User Story 41: Create options for average hit time on graphs

- User Story 46: Fix bug to save all back to back games

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

- Station Capabilities

How to Create a Station:

  - In order to access the station portion of the SkillCourt app, the user must be connected to at least one pad.

  - Select the Pad Settings button once on the main menu.

  - Select the Station button to access the station page fragment. A list of any already existing stations will be displayed upon accessing the page.

  - Select the Add Station button.

  - Fill out the Station Creation page.

    - Select the Pad Arrangement button to take a picture of the pad arrangement using the device’s camera.

    - Select the drop down menu to select the pads that will be assigned to the station being created.

  - Select the Save button to create the station.

**2nd station is being created using steps 4 to 6 to show that once pads have been assigned to a station, they cannot be assigned to another station.

How to Use a Station in a Game:

  - Return to the main menu and select the Play button.

  - Set up players.

  - Select the drop down menu to select the station the game will be played at.

  - Select the game mode, random or manual.

  - Select the sequence the pads will light up, this only occurs if the user selected manual.

**Only pads that have been assigned to the selected station may be added to the sequence.

  - Set up game settings.

**If the game that is played gets saved, the StationID will be saved along with the game settings and scores.

How to Update and Delete a Station:

  - Return to station page.

  - Select any already existing station. This takes the user to the Station Details page.

  - Select the Update button.

    - May leave the boxes empty or fill in the name, description, or both with the new name or description of the station.

  - Select the Delete button.

  - Returns to the station fragment page. The deleted station no longer appears in the list.

  - Repeat steps 4 to 6, the pads from the deleted station may now be selected when creating a new station as they have been made available upon deletion of the station they previously belonged to.

Shortcomings/Wishlist

- To be able to have multiple devices dedicated to a single group each, and have the game play rotate from one station to another. Currently as the system is, a single device is most suited to be dedicated to a single station. This requires that every single player be registered on all of the devices in order for them to be able to play at each station. This stems from a desire to have multiple devices at each club in order to stream line game play.

- To be able to take more clear and detailed images of the pad arrangement at each station. The new system stores the pad arrangement as a thumbnail image within the database of the app, specifically the skillcourt_station table. The image as a result then looks blurred and unclear when enlarged beyond standard thumbnail proportions. It would be preferred to move to a set-up where the image makes use of the gallery found on the device to store the full-sized image and store just the pathway to the image within the database.

- An improved pad emulator is desired. When first working on the new system, the emulator would work after a lot of effort was expended on getting the app to sync with the emulator via USB connection. However, the more changes we made to improve game play, we lost the ability to connect to the emulator and could only use the app in conjunction with the actual pads.

- A dedicated web server is desired for the website. Currently, the development server included with Laravel is being used to serve the website. This will require a web server (nginx, apache) to either be installed in the PHP/Laravel container or in a separate container and serve the website through it.

- Utilizing HTTPS for the website is essential. We are currently hosting the website with HTTP and all of the information going to it and from it is in clear text. This is dangerous because we have user accounts with credentials. In order to add this layer of security an option for this will have to be turned on in the dedicated web server, a certificate of authority will also have to be chosen with the product owners discretion.

- Currently, statistical analysis of game data for players is being done through Laravel. These statistics can and should be calculated through SQL Server to ensure that statistics are accurate across all players in all clubs and groups. This will also alleviate the need for updating player statistics on look-up, they will be updated on insert.

- While transitioning the website to Laravel, the only existing feature that could not be brought over was the contact form in the home page. This was due to the legacy PHP mailer being used that is not compatible with Laravel. Laravel has its own clean, simple API over the popular SwiftMailer that can be used in its stead.

- In its initial deployment the website dashboard is limited in the ways to gain insights from the data. This should be expanded upon with a greater selection of graphs to visualize the data from and the inclusion of game/session notes when viewing data points would be helpful.

# References

- Android Developers. “Take Photos.” Documentation. Last Update: 2020-04-22. Accessed: July 5, 2020. URL: https://developer.android.com/training/camera/photobasics.html#java

- Codepath. “Working with the EditText.” Android_Guides. Last Update: 2019-08-21. Accessed: July 10, 2020. URL: https://guides.codepath.com/android/Working-with-the-EditText

- StackOverflow. “Android Spinner with Multiple Choice.” Last Update: 2016-08-19. Accessed: July 6, 2020. URL: https://stackoverflow.com/questions/5015686/android-spinner-with-multiple-choice/6022474#6022474

- Kubernetes. “Deployment.” Documentation: Controller. Last Update: 2020-07-17. Accessed: July 20, 2020. URL: https://kubernetes.io/docs/concepts/workloads/controllers/deployment/

- Docker Docs. “Docker (Base Command).” Docker Documentation. Last Update: 2020-06-05. Accessed: July 16, 2020. URL: https://docs.docker.com/engine/reference/commandline/docker/

- Microsoft. “Quickstart: Deploy an Azure Kubernetes Service cluster using the Azure CLI.” Azure: Documentation. Last Update: 2020-04-28. Accessed: July 17, 2020. URL: https://docs.microsoft.com/en-us/azure/aks/kubernetes-walkthrough

- FreeCodeCamp.org. “Laravel PHP Framework Tutorial - Full Course for Beginners (2019).” YouTube. Released: 2019-05-07. Accessed: June 16, 2020. URL: https://www.youtube.com/watch?v=ImtZ5yENzgE