Sprint Backlog Grooming Meeting Minutes

Sprint 1

5/27 - 9:15PM to 9:45PM

Attendees: Gummi, Yasmani, Thalia, Steven, Drew, Daniel, Carlos, Luis

User Stories:

USB001 - Set up Android Studio (completed, some people had issues using the app due to lack of android phones)

USB002 - Set up MSSQL Database Server (completed, everyone has access)

USB003 - Create Database schema (completed, approved by Gummi and Yasmani)

USB004 - Create database tables according to schema (completed)

USB005 - Transition current webpage to Laravel (completed)

USB006 - Put webpage files on github and let everyone have access (completed)

High Priority for the rest of the sprint:

Learn how to interact with the app and the database

Get familiar with the values from the app to the database

Increase familiarity

Discussed: (next steps)

Laravel has a mailer we will look to include to the webpage since the C-panel mailer API wasn’t working

Look into having the app connect the website, the app uses SQLite so look into how to have it interact with the MSSQL for the webpage

Looking to potentially add some more columns: date of birth for the player, date and time for the sessions

Player log-in information - potentially have it come from a combination of their name and playerID/userID

Players can play at multiple clubs, look into having this handled in some way so they only need 1 set of credentials but can have their new sessions added to their accounts

Look into having the pads change color based off of who’s turn it is (for Cap 1, for involvement and hands on experience)

Sprint 2

6/08 - 9:15PM to 9:56PM

Attendees: Gummi, Yasmani, Thalia, Steven, Drew, Daniel, Carlos, Luis

Discussion Notes:

- Physical pads to be divided amongst Carlos, Thalia, and Steven.

- Coordinate when to pick up pads from Gummi.

- Plan day to meet up and have Gummi show off the product.

- Multiple clubs using one phone is unlikely

User Stories:

- User Story 7 “Website Dashboard Installation with Server” was reweighted to 3 (Overestimated how long it would take to install and implement a Laravel dashboard)

- User Story 13 “Website Dashboard (Customized Appearance)” was reweighted to 8 (underestimated length it would take to customize a premade dashboard)

- User Story 14 “Website Dashboard (Customized Functionality)” priority was lowered (not too important to be obtaining real data right now since no real data exists just yet)

- User Story 8 “Touch to light up pad” priority was lowered (don’t have pads for now so can’t complete)

- User Story 17 “Stored procedure implementation” was moved to backlog (to be completed in a following sprint)

- All other user stories are currently being worked on and should continue to be as they are highest priority.

Sprint 3

6/22 - 9:15PM to 9:50PM

Attendees: Gummi, Yasmani, Thalia, Steven, Drew, Daniel, Carlos, Luis

Discussion Notes:

- Clarification on how games should end/continue on consecutively.

  - Initially can be start stop start stop etc, but ideally should be seamless with the least amount of user interaction.

- Phones won’t have a connection to the internet 90% of the time.

- Auto-playing game was discussed.

  - Have all players play in 1 round for now. Then move on to the next station.

    - EX:

      - Players input all their names etc

      - Player 1 presses start

      - Player 1 finishes

      - Player 2…

      - Player 3 finishes

      - All players’s data is saved to DB.(wants it more seems)

User Stories:

- User Story 28 “Club Page Design” was added to the backlog

- User Story 29 “Club Page Functionality” was added to the backlog

- User Story 30 “YouTube Video Embed” was added to the backlog

- User Story 14 “Website Dashboard (Customized Functionality)” had its weight changed to 5.

- All other user stories were determined to be in good shape and not in need of change.

Sprint 4

7/06 - 9:15PM to 9:58PM

Attendees: Gummi, Yasmani, Thalia, Drew, Daniel, Carlos, Luis

Discussion Notes:

- New time series graphs seems to be very useful to help motivate players with their progress.

- It may be more relevant to use time between hit data(reaction time).

  - Create games where target lights up for x amount of time. (ex 3 seconds)

  - Maybe store the amount of time per pad as a metric as a means to measure the player’s reaction time.

- What if we have 8 players and we are left with 2 at one station

User Stories:

- User Story 41 “Create options for average hit time on graphs” was added to the backlog

- User Story 42 “Game Dropdown Select on Profile” was added to the backlog

- User Story 43 Add a guest player so that inactive players can have fun while waiting for the group to finish.

- User Story 44 “Create Time Series Graph for Player Game Data” had its weight adjusted to 3.

- All other user stories were determined to be in good shape and not in need of change.

Sprint 5

7/20 - 9:15PM to 10:08PM

Attendees: Gummi, Yasmani, Thalia, Drew, Daniel, Carlos, Luis

Discussion Notes:

- Good meeting over the weekend, showcasing app/hardware in person.

- Everything in good shape.

  - Project owner happy.

- Potential need to meet again? Will discuss more.

- Potential new leaderboard features to be added/discussed during next semester, follow up then.

User Stories:

- User Story 13 “Website Dashboard (Customized Appearance)” was carried over to the backlog (to be completed next semester)

- User Story 14 “Website Dashboard (Customized Functionality)” was carried over to the backlog (to be completed next semester)

- User Story 28 “Club Page Design” was carried over to the backlog (to be completed next semester)

- User Story 30 “YouTube Video Embed” was added to the backlog (to be completed next semester)

- User Story 38 “Stations Picture on Dashboard” was added to the backlog (to be completed next semester)

- User Story 41 “Create options for average hit time on graphs” was added to the backlog (to be completed next semester)

- User Story 56 “Show notes on graph games” was added to the backlog (to be completed next semester)