Sprint Retrospective Meeting Minutes

Sprint 1

6/1 - 6:15 PM to 6:20PM

Attendees: Steven, Daniel, Drew, Luis, Thalia, Carlos

What went right:

- Setup

- Getting organized

- Communication with product owners

What went wrong:

- Not assigning people specific things to do

- Instructions were unclear as to what each person needed to do

- Did not weigh user stories

- Did not set measurable expectations

What to change:

- Improve process

  - Everybody being given individual tasks

  - Clear goals

- Improve product

  - Start implementing the database connections

Sprint 2

6/15 - 6:15 PM to 6:20PM

Attendance: Carlos, Drew, Daniel, Luis, Steven, Thalia.

What went right:

- Everyone had an assigned task.

- Everyone completed the user stories they were assigned.

- Finally got drivers to work for migrations to work

- Steady progress.

- Made progress with the dashboard.

- Fixed issues from previous sprint.

What went wrong:

- Scheduling issues to see the project in action.

What to change:

- Nothing, we were very happy with our performance this sprint.

Sprint 3

6/29 - 6:15pm-6:19pm

Attendance: Carlos, Drew, Daniel, Luis, Steven, Thalia.

What went right:

- Got a lot of progress done.

- Design for websites has seen a lot of progress.

  - Added functionality

  - Better design

What went wrong:

- Getting used to the more detailed tools was difficult.

What to change:

- Good vibes.

Sprint 4

7/13 - 9:05pm-9:10pm

Attendance: Carlos, Drew, Daniel, Luis, Steven, Thalia.

What went right:

- Got a lot of progress done.

- Functionality for the website has seen a lot of progress.

  - Better graphs

  - Multiple clubs for owners

  - Game filter for charts

- Feel like we have a solid understanding of how our sprints should go, how much work we can handle, etc.

What went wrong:

- Backlog is full of more stories than we can most likely get done, and will have to carry over.

What to change:

- Nothing.

Sprint 5

7/20 - 9:05pm-9:10pm

Attendance: Carlos, Drew, Daniel, Luis, Steven, Thalia.

What went right:

- Development arrived at a good point at the end of the semester.

  - Nailed down features in the app.

    - Player & Club registration/creation; Color Selection, Station Setup.

- Functionality for the website has seen a lot of progress.

  - Classification of age groups.

  - Modularity of Statistics (Percentiles & Ranks) shown in cards.

- Product Owner, Gummi, seemed very satisfied with all that was achieved this semester at the in-person demo yesterday.

What went wrong:

- Nothing, other than the last development sprint being cut short.

What to change:

- Nothing.

Sprint 6

7/31 - 6:15pm-6:20pm

What went right:

- Quality documentation.

- Good communication.

What went wrong:

- Confusion in what needs to be turned in for each group.

- Difficulty know who has to do what.

What to change:

- Nothing.