Sprint Review

Sprint [1]

[6/1] - [9:15 PM]

Attending: Gummi, Yasmani, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

[Meeting Minutes]

Accepted User Stories:

- StoryID 1: Android Studio setup and Familiarity

- StoryID 2: Player Information in Database

- StoryID 3: Game information in database

- StoryID 4: Database Relationships

User Stories added to backlog/later sprints:

- StoryID 8: Touch to light up pad

- StoryID 7:  Website dashboard

- StoryID 6: LEDs correspond to players

- StoryID 5: Upload data to database from android application

Sprint [2]

[6/15] - [9:15 PM] - [10:00 PM]

Attending: Gummi, Yasmani, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

[Meeting Minutes]

Accepted User Stories:

- User Story 11: Android App Database Implementation

- User Story 7: Website Dashboard Installation with Server

- User Story 15: Database-App Connection

- User Story 16: Database-Website Connection

- User Story 8: User taps on pad to light it up

- User Story 18: Test methods for SQLite database

- User Story 19: Customizing Dashboard Registration Page

- User Story 20: Update SQLite Database on the App

- User Story 21: Fix Mismatched Data Type Methods

- User Story 22: Add log in link in home page header.

- User Story 23: Correct Session Data UI for Proper Presentation

- User Story 24: Implementation of User Management View

- User Story 25: Phone number in user registration

User Stories added to backlog/later sprints:

- User Story 12: Local Database Replication on Server

- User Story 13: Website Dashboard (Customized Appearance)

- User Story 14: Website Dashboard (Customized Functionality)

- User Story 17: Stored procedure implementation

- User Story 6: LEDs correspond to players

Sprint [3]

[6/29] - [9:15 PM] - [9:50 PM]

Attending: Gummi, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

[Meeting Minutes]

Accepted User Stories:

- User Story 12: Local Database Replication on Server - Players and their info are now replicated on the Server

- User Story 13: Website Dashboard (Customized Appearance) - Partially Finished

- User Story 17: Stored Procedure implementation - Implement stored procedures to facilitate interacting with the DB

- User Story 31: Image Upload For Profile Picture.

- User Story 32: Club Name in Registration Page.

- User Story 33: Log-In Redesign in mobile app

- User Story 34: Create Station Object/Representation in the App

- User Story 35: Store Pad Arrangement as an Image

- User Story 36: Club Assignment Stored Procedure - Partially Finished

- User Story 37: Station, Group, and Club Tables in the Database

- User Story 38: Maintaining Consistency with naming convention

User Stories moved to the backlog/later sprints:

- User Story 13: Website Dashboard (Customized Appearance)

- User Story 14: Website Dashboard (Customized Functionality)

- User Story 26: Add different color options in Pad Firmware

- User Story 6: LEDs correspond to players

- User Story 27: Create a page to setup a group game

- User Story 28: Club Page Design

- User Story 29: Club Page Functionality

- User Story 30: YouTube Video Embed

Sprint [4]

[7/13] - [9:15 PM] - [9:50 PM]

Attending: Gummi, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

[Meeting Minutes]

- Discussion on what remains to be done in the final week of development.

  - Mostly testing on the app side of things.

  - Happy with the current state where we are.

  - Website progress coming along great, few things to finish up.

- In person meeting set for Sunday 2 or 5pm to demo the hardware, app, and website.

Accepted User Stories:

- User Story 27: Create a page to setup a group game

- User Story 49: Add player selection screen before each game setup

- User story 6 LED Colors Correspond to player.

- User Story 43: Guest Player

- User Story 26: Pad Firmware add colors

- User Story 27: Create a page to setup a group game

- User Story 47: Add Duo and Trio Game functionality

- User Story 48: Add player selection screen before each game setup

- User Story 42: Game Dropdown Select on Profile

- User Story 49: Add navbar menu that shows all owners clubs

- User Story 40: Edit SideBar in Dashboard

- User Story 45: Fix bug when user clicks ‘Progress’ on Sidebar

- User Story 50: Search bar Functionality

- User Story 51: Only Unassigned Pads Can Be Added to a Station

- User Story 52: Select a Station to Play At

- User Story 53: Create Club and Group Registration

- User Story 54: Add Club and Group Drop Down

- User Story 55: Create Club and Group Membership Tables in the Database

User Stories moved to the backlog/later sprints:

- User Story 13: Website Dashboard (Customized Appearance)

- User Story 14: Website Dashboard (Customized Functionality)

- User Story 28: Club Page Design

- User Story 30: YouTube Video Embed

- User Story 38: Stations Picture on Dashboard

- User Story 39: Club Name Update

- User Story 41: Create options for average hit time on graphs

- User Story 46: Fix bug to save all back to back games

Sprint [5]

[7/20] - [9:15 PM] - [9:50 PM]

Attending: Gummi, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

[Meeting Minutes]

- Discussion on what remains to be done in the final week of development.

  - Mostly testing on the app side of things.

  - Happy with the current state where we are.

  - Website progress coming along great, few things to finish up.

  - Final fixes for seamless data syncing across app and web databases.

- For next semester, discussion on functionality for the website.

  - Usage of a notification system to monitor player performance

  - Introduction of a ranking system

    - Top 10 Players list

Accepted User Stories:

- User Story 27: Create a page to setup a group game

- User Story 49: Add player selection screen before each game setup

- User story 6 LED Colors Correspond to player.

- User Story 43: Guest Player

- User Story 26: Pad Firmware add colors

- User Story 27: Create a page to setup a group game

- User Story 47: Add Duo and Trio Game functionality

- User Story 48: Add player selection screen before each game setup

- User Story 42: Game Dropdown Select on Profile

- User Story 49: Add navbar menu that shows all owners clubs

- User Story 40: Edit SideBar in Dashboard

- User Story 45: Fix bug when user clicks ‘Progress’ on Sidebar

- User Story 50: Search bar Functionality

- User Story 51: Only Unassigned Pads Can Be Added to a Station

- User Story 52: Select a Station to Play At

- User Story 53: Create Club and Group Registration

- User Story 54: Add Club and Group Drop Down

- User Story 55: Create Club and Group Membership Tables in the Database

User Stories moved to the backlog/later sprints:

- User Story 13: Website Dashboard (Customized Appearance)

- User Story 14: Website Dashboard (Customized Functionality)

- User Story 28: Club Page Design

- User Story 30: YouTube Video Embed

- User Story 38: Stations Picture on Dashboard

- User Story 39: Club Name Update

- User Story 41: Create options for average hit time on graphs

- User Story 46: Fix bug to save all back to back games

Sprint [6]

[8/03] - [9:15 PM] - [9:XX PM]

Attending: Gummi, Thalia, Steven, Drew, Daniel, Luis, and Carlos.

[Meeting Minutes]

- Discussed the documentation and finishing everything up.

Accepted User Stories:

- User Story 69: User Profile Use case/Sequence Diagrams

- User Story 70:Website Dashboards Use Case Diagram

- User Story 71: Player Dashboard Sequence Diagram

- User Story 72: User/Profile Management Use Case Diagram

- User Story 73: Website User/Profile Management Class Diagram

- User Story 74: Sequence Diagram for Group play

- User Story 75: Use Case Diagram for Group play

- User Story 76: Presentation and Video for Station User Guide

- User Story 77: Presentation for Shortcomings

- User Story 78: Work on Final Document

- User Story: 80 Class Diagram for Stations, Groups, and Clubs

- User Story 81: Complete Posters

- User Story 82: Sequence Diagrams for Station, Group, and Club Creation

Ongoing User Stories/User Stories carrying over to the fall semester:

- User Story 13: Website Dashboard (Customized Appearance)

- User Story 14: Website Dashboard (Customized Functionality)

- User Story 28: Club Page Design

- User Story 30: YouTube Video Embed

- User Story 38: Stations Picture on Dashboard

- User Story 39: Club Name Update

- User Story 41: Create options for average hit time on graphs

- User Story 46: Fix bug to save all back to back games