Senior Project SP20-Team 35 Meeting Minutes

Sprint 1 (1/24/2020-2/05/2020):

SP20 Team35 Standup 1/24/2020 10:00-10:15pm

- Yesterday (worked 0 hours):

  - (nothing)

- Today (worked 2 hours) :

  - Install and work on familiarizing self with Cytoscape and related technologies

- Tomorrow (planning for 2 hours):

  - Continue familiarizing self with Cytoscape and finish project setup procedure

- Hurdles:

  - None

SP20 Team35 Standup 1/27/2020 10:00-10:15pm

- Yesterday (3 hours worked)

  - Finish installing Cytoscape.

  - Build the Cyfinder addon from the source code using Maven.

  - Install the addon into Cytoscape

- Tomorrow (3 hours planned)

  - Have meeting with PO.

  - Begin figuring out how to code the k-partite graphs task.

- Hurdles:

  - Personal schedule makes working on it hard sometimes

SP20 Team35 Standup 1/28/2020 10:00-10:15pm

- Yesterday (0 hours worked)

  - Nothing in particular

- Tomorrow (2 hours planned)

  - Create slides to begin documenting Cytoscape installation

- Hurdles:

  - None

SP20-Team35 Standup 1/29/2020 10:15pm-10:30pm

- Yesterday (3 hours worked)

  - Have meeting with PO.

  - Begin figuring out how to code the k-partite graphs task.

- Today (1 hour worked)

  - Create slides to document full process of installing CytoScape to better understand the process.

- Tomorrow (Planning for 2 hours)

  - Read through CyFinder code and document how the procedure in the slide is done.

- Hurdles:

  - None

SP20 Team35 Standup 1/30/2020 10:00pm 10:15pm

- Today (worked 2 hours):

  - Read code and figure out algorithm used for breadth and depth first search.

- Tomorrow (planning for 2 hours):

  - Continue reading code

  - Figure out how CyFinder interfaces with the Cytoscape GUI as well as what does and does not work

- Hurdles:

  - Code turns out to be a bit hard to understand

SP20 Team35 Standup 1/31/2019 10pm 11:15pm

- Yesterday (worked 2 hours):

  - Studied the BFS and DFS graph traversal algorithms and how they are implemented by CyFinder.

- Today (worked 2 hours):

  - Study the rest of the app structure and how the CyFinder app interfaces with Cytoscape

- Monday (planning for 2 hours):

  - Study the code for argument processing (e.g. how exactly a graph that is inputted is subjected to the algorithm).

  - Create (not implement) an algorithm for creating a k-partite graph from a bi-partite graph.

- Hurdles:

  - Code turns out to be a bit hard to understand

SP20-Team35 Standup 02/03/2020 12:30pm-12:45pm

- Friday (2 hours)

  - Studied the code for the CyFinder plugin and how it interacted with Cytoscape.

- Today (2 hours)

  - Study the code for argument processing (e.g. how exactly a graph that is inputted is subjected to the algorithm).

  - Create (not implement) an algorithm for creating a k-partite graph from a bi-partite graph.

- Tomorrow (Planning for 3 hours)

  - Backlog grooming meeting, also need to figure out exactly how argument processing works to start writing code to modify it.

- Hurdles:

  - Due to uncertainty about the general chain of control of the app (which needs to be resolved soon), am not sure where to put the algorithm. Also unsure if any other issues exist.

SP20-Team35 Standup 02/04/2020 12:00pm-12:15pm

- Yesterday (worked 2 hours)

  - Create preliminary algorithm for binary partite to k-partite graphs.

- Today (worked 5 hours)

  - Backlog grooming meeting.

  - Implement algorithm for binary partite, and create table/group attributes in the subgraph finder project.

- Tomorrow (Planning for 3 hours)

  - Verify and fix some things about the algorithm.

- List of hurdles, if any?

  - None

Sprint 2 (2/5/2020 – 2/18/2020)

SP20 Team35 Standup 2/5/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (worked 4 hours):

  - Held backlog grooming meeting

  - Implemented algorithm for binary partite graphs

  - Created table/group attributes for project

- Today (worked 2 hours):

  - Set up private GitHub repository for project

- Tomorrow (planning for 3 hours):

  - Attempt to set up GUI to add in the ability to pick a k for k-partite graphs

- Hurdles:

  - None

SP20 Team35 Standup 2/6/2020 10:45pm - 11:00pm

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Setup private GitHub repository for project

- Today (Worked 2 hours)

  - Look at logging utility

  - Start planning how to modify GUI

- Tomorrow (Planning for 3 hours)

  - Modify GUI to accomodate k-partite box

- Hurdles

  - None

SP20 Team35 Standup 2/7/2020 10:00pm – 10:15pm

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Look at logging utility

  - Start planning how to modify GUI

- Today (Worked 2 hours)

  - Work on modifying GUI to add k-partite text box

- Monday (Planning for 3 hours)

  - Finish modifying GUI to add k-partite text box

- Hurdles

  - None

SP20 Team35 Standup 2/10/2020 10:00pm 10:15pm

- Kyle Pulido

- Friday (worked 2 hours):

  - Work on modifying GUI to add k-partite text box

- Today (worked 2 hours):

  - Finished implementing gui dialog for displaying graphs as k-partite graphs

  - Fixed .gitignore mess in github repository

- Tomorrow (planning for 3 hours):

  - Sprint closing meeting + start new sprint

- Hurdles

  - None

SP20 Team35 Standup 2/11/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Finish implementing k-partite box in gui

  - Fix .gitignore mess in github reposoitory

- Today (worked 2 hours):

  - Sprint closing meeting + finalize sprint documentation

- Tomorrow (planning for 2 hours):

  - Work on new k-partite algorithm according to new specifications

- Hurdles

  - None

SP20 Team35 Standup 2/12/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Held sprint closing meeting

  - Worked on final sprint documentation

- Today (worked 2 hours):

  - Work on new k-partite algorithm

- Tomorrow (planning for 2 hours):

  - Work further on k-partite algorithm

- Hurdles

  - None

SP20 Team35 Standup 2/13/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (2 hours):

  - Start work on new k-partite algorithm

- Today (2 hours):

  - Fix and test the k-partite algorithm to PO's new specifications

- Tomorrow (planning for 2 hours):

  - Fix GUI warnings and the like

- Hurdles:

  - Building the project and launching the program takes a while

SP20 Team35 Standup 2/14/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (2 hours):

  - Fix and test the k-partite algorithm to PO’s new specifications

- Today (2 hour)

  - Work on the GUI as well as figuring out how to deal with broken scenarios

  - Read thesis for CyFinder

- Monday (planning for 2 hours):

  - Read thesis further and prepare for backlog meetings

- Hurdles:

  - Schedule has been a bit cramped recently

SP20 Team35 Standup 02/17/2020 10:00pm - 10:15pm

- Kyle Pulido

- Friday (2 hours):

  - Read thesis statement on edge preservation

- Today (2 hours worked):

  - Continue reading thesis statement on edge preservation

  - Plan for PO backlog meeting tomorrow

- Tomorrow (3 hours planned):

  - Hold PO backlog grooming meeting

- Hurdles

  - None

SP20 Team35 Standup 2/18/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (2 hours)

  - Continue reading thesis statement on edge preservation

  - Plan for backlog grooming

- Today (3 hours):

  - Hold backlog grooming meeting

  - Establish future user stories to deal with

  - Begin work on documentation

- Tomorrow (planning for 2 hours):

  - Continue to work on documentation

  - Look into new user stories

- Hurdles:

  - The entire project has been relatively vague thus far

Sprint 3 (2/19/2020 – 3/04/2020)

SP20 Team35 Standup 2/19/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (3 hours)

  - Hold backlog grooming meeting

  - Establish future user stories to deal with

  - Begin work on documentation

- Today (2 hours)

  - Worked on creating report to detail changes

  - Reviewed project backlog and related sprint documents

- Tomorrow (planning for 3 hours):

  - Begin analyzing extra user stories

- Hurdles:

  - None

SP20-Team35 Standup 02/20/2020 10:00PM 10:15PM

- Yesterday (2 hours)

  - Worked on creating report to detail changes

  - Reviewed project backlog and related sprint documents

- Today (0 hours)

  - Didn't work on project due to coursework + study for midterms

- Tomorrow (3 hours planned):

  - Continue working on report

- Hurdles:

  - see above

SP20 Team35 Standup 2/21/2020 10:00-10:15pm

- Yesterday (worked 0 hours):

  - Didn't work on project due to coursework + study for midterms

- Today (worked 2 hours):

  - Worked on sorting algorithm for the new user story

- Monday (planning for 3 hours):

  - Continue work on sorting algorithm

- Hurdles:

  - None, although I couldn't get it to work for some reason

<Spring Break from 2/22/2020 to 3/01/2020>

SP20 Team35 Standup 03/02/2019 10:00-10:15PM

- Kyle Pulido

- Yesterday (2 hours):

  - Worked on sorting algorithm for the new user story.

- Today (worked 3 hours):

  - Completed user story (sort subgraphs by node count in ascending order)

- Tomorrow (planning for 3 hours):

  - Hold retrospective

  - Work on other changes to improve code quality

- Hurdles:

  - Code is a bit messy and not too well documented

SP20 Team35 Standup 3/3/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (3 hours) :

  - Completed subgraph node count sorting story

- Today (3 hours):

  - Held retrospective

  - Made some QoL code changes

- Tomorrow (planning for 2 hours):

  - Continue work on sorting GUI

- Hurdles:

  - None

Sprint 3 (3/4/2020 – 3/17/2020)

SP20 Team35 Standup 3/4/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (3 hours)

  - Held retrospective

  - Made some QoL code changes

- Today (0 hours):

  - (nothing)

- Tomorrow (planning for 2 hours):

  - Work on sorting GUI

- Hurdles:

  - Schedule was mildly busy

SP20 Team35 Standup 3/5/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (0 hours)

  - (nothing)

- Today (3 hours):

  - Work on resolving issue with sorting GUI

- Tomorrow (planning for 3 hours):

  - Continue work on sorting GUI

- Hurdles:

  - None

SP20 Team35 Standup 3/6/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (3 hours)

  - Worked on resolving issue with sorting GUI

- Today (3 hours):

  - Finalized sorting GUI change

- Monday (planning for 3 hours)

  - ???

- Hurdles:

  - None

SP20 Team35 Standup 3/9/2020 10:00pm 10:15pm

- Kyle Pulido

- Friday (3 hours)

  - Finished modifying sorting GUI

- Today (2 hours):

  - Added extra sorting options (descending, option to not sort)

- Tomorrow (planning for 3 hours)

  - Begin work on extra sorting option

- Hurdles:

  - None

SP20 Team35 Standup 3/10/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (3 hours)

  - Added extra sorting options (descending, option to not sort)

- Today (2 hours):

  - Work on creating average edge weight comparator

- Tomorrow (planning for 3 hours)

  - Continue work on average edge weight comaprator

- Hurdles:

  - None

SP20 Team35 Standup 3/11/2020 10:00pm 10:15pm

- Kyle Pulido

- Yesterday (2 hours)

  - Work on creating average edge weight comparator

- Today (3 hours):

  - Continue work on creating average weight comparators

- Tomorrow (planning for 3 hours)

  - Fix bug with average weight comparators

- Hurdles:

  - Program throws a null pointer exception for some reason when attempting to compare using average edge weight

SP20 Team35 Standup 3/12/2020 10:00-10:15pm

- Kyle Pulido

- Yesterday (worked 3 hours):

  - Work on creating average weight comparators

- Today (worked 3 hours):

  - Work on fixing the bug with average weight comparators

- Hurdles:

  - Code is kind of weird, it is very hard to test where exactly the edges are and why NPEs are being thrown

<leaves off here for now>

SP20 Team35 Standup 3/16/2020 10:00-10:15pm

- Kyle Pulido

- Today (5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans' side, general cleanup

- Tomorrow (planning for 4 hours):

  - Hold retrospective/backlog, work on report further.

- Hurdles:

  - None

SP20 Team35 Standup 3/17/2020 10:00-10:15pm

- Kyle Pulido

- Yesterday (5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans' side, general cleanup

- Today (4 hours):

  - Hold retrospective/backlog, work on report further.

- Tomorrow (planning for 2 hours):

  - Continue on documentation

- Hurdles:

  - None

Sprint 5 (3/18/2020 – 3/31/2020)

SP20 Team35 Standup 3/18/2020 10:00-10:15pm

- Kyle Pulido

- Yesterday (4 hours)

  - Hold retrospective/backlog, work on report further.

- Today (2 hours):

  - Continue on documentation

- Tomorrow (planning for 5 hours):

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Hurdles:

  - None

SP20 Team35 Standup 3/19/2020 10:00-10:15pm

- Kyle Pulido

- Yesterday (2 hours)

  - Continue on documentation

- Today (5 hours):

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Tomorrow (planning for 4 hours):

  - Worked on sorting out issue with average weight and crashing

- Hurdles:

  - Average weight comparator crashes for some reason

SP20 Team35 Standup 3/20/2020 10:00pm 10:15pm

Kyle Pulido

- Yesterday (worked 5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Today (worked 4 hours)

  - Worked on sorting out issue with average weight and crashing (fixed)

  - Fix issues with github repo/inconsistency between branches

- Monday (planning for 3 hours)

  - Work on edge preservation error

- Hurdles

  - None

SP20 Team35 Standup 3/23/2020 10:00pm 10:15pm

- Friday (worked 4 hours)

  - Worked on sorting out issue with average weight and crashing (fixed)

  - Fix issues with github repo/inconsistency between branches

- Today (worked 3 hours)

  - Work on edge preservation error

- Tomorrow (planning for 2 hours)

  - Look at other errors and see if anything can be done about them

- Hurdles

  - None

SP20 Team35 Standup 3/24/2020 10:00pm 10:15pm

- Yesterday (worked 3 hours)

  - Work on edge preservation error

- Today (worked 3 hours)

  - Look at other errors and see if anything can be done about them

- Tomorrow (planning for 2 hours)

  - Begin work on analyzing graphing algorithm

- Hurdles

  - None

SP20 Team35 Standup 3/25/2020 10:00pm 10:15pm

- Yesterday (worked 3 hours)

  - Look at other errors and see if anything can be done about them

- Today (worked 0 hours)

  - Nothing

- Tomorrow (planning for 2 hours)

  - Begin work on analyzing graphing algorithm

- Hurdles

  - Personal schedule

SP20 Team35 Standup 3/26/20 10:00-10:15pm

- Kyle Pulido

- Yesterday (0 Hours):

  - Nothing

- Today (2 hours):

  - Begin work on analyzing graphing algorithm

- Tomorrow (planning for 2 hours):

  - Work further on graphing algorithm

- Hurdles:

  - Personal schedule, algorithm seems complex

SP20 Team35 Standup 3/27/20 10:00-10:15pm

- Kyle Pulido

- Today (2 hours):

  - Work more on largest complete bipartite subgraph algorithm

- Hurdles:

  - Personal schedule, algorithm seems complex

SP20 Team35 Standup 3/30/2020 10:00pm-10:15pm

- Kyle Pulido

- Today (worked 2 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

- Tomorrow (planning on 3 hours)

  - Continue working on said algorithm

  - Hold retrospective meeting and figure out what to do for final sprint

SP20 Team35 Standup 3/31/2020 10:00pm-10:15pm

- Yesterday (worked 2 hours)

  - Worked on researching graph algorithm for finding largest complete bipartite subgraph

- Today (worked 4 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

  - Held retrospective meeting

- Tomorrow (planning on 2 hours)

  - Continue working on said algorithm

Sprint 6 (4/1/2020 – 4/14/2020)

SP20 Team35 Standup 4/1/2020 10:00pm-10:15pm

- Yesterday (worked 2 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

  - Held retrospective meeting

- Today (worked 2 hours)

  - Continue working on said algorithm

  - Test algorithm

- Tomorrow (planning on 3 hours)

  - Continue working on said algorithm

  - When finished, begin implementing it into project

SP20 Team35 April 2,2020 10:00 PM - 10:15 PM

- Yesterday (4 hours)

  - Continue working on said algorithm

  - Begin testing it

- Today (3 hours)

  - Complete clique-locating algorithm outside of project

  - Begin implementing it inside project

- Tomorrow (planning for 3 hours)

  - Continue work on implementation

- Hurdles

  - None right now, besides difficulty of testing

SP20 Team35 April 3,2020 10:00 PM - 10:15 PM

- Yesterday (3 hours)

  - Complete clique-locating algotirhm

  - Begin implementing it inside project

- Today (3 hours)

  - Continue work on implementing clique-locating algorithm

- Monday (planning for 3 hours)

  - Continue work on implementing clique-locating algorithm

  - Start looking into options for binary-partite graph location

- Hurdles

  - Difficulty of testing

SP20 Team35 April 6,2020 10:00 PM - 10:15 PM

- Yesterday (3 hours)

  - Continue work on implementing clique-locating algorithm

- Today (3 hours)

  - Continue work on implementing clique-locating algorithm

  - Start looking into options for binary-partite graph location

- Tomorrow (planning for 2 hours)

  - Start implementing binary-partite graph location

- Hurdles

  - Difficulty of testing

SP20 Team35 April 7,2020 10:00 PM - 10:15 PM

- Yesterday (3 hours)

  - Start implementing binary-partite graph location algorithm

- Today (3 hours)

  - Continue work on bipartite graph algorithm

- Tomorrow (planning for 3 hours)

  - Continue work on bipartite graph algorithm

- Hurdles

  - Difficulty of testing

SP20 Team35 April 8,2020 10:00 PM - 10:15 PM

- Yesterday (3 hours)

  - Continue work on bipartite graph algorithm

- Today (3 hours)

  - Finish implementing bipartite graph algorithm

- Tomorrow (planning for 3 hours)

  - Attempt to find ways to test

- Hurdles

  - Difficulty of testing

SP20 Team35 April 9,2020 10:00 PM - 10:15 PM

- Yesterday (3 hours)

  - Finish implementing bipartite graph algorithm

- Today (3 hours)

  - Attempt to find ways to test bipartite graph algorithm

- Tomorrow (planning for 2 hours)

  - Attempt to fix bugs with bipartite graph algorithm

- Hurdles

  - Difficulty of testing

  - Attempting to write the extra graph causes exceptions

  - Unsure of any bugs that may have existed prior to usage of this algorithm

SP20 Team35 April 10,2020 10:00 PM - 10:15 PM

- Yesterday (3 hours)

  - Attempt to test bipartite graph algorithm

- Today (2 hours)

  - Modify bipartite graph algorithm to work better

- Monday (planning for 2 hours)

  - Retest bipartite graph algorithm

- Hurdles

  - Difficulty of testing

SP20 Team35 April 13,2020 10:00 PM - 10:15 PM

- Yesterday (2 hours)

  - Modify bipartite graph algorithm to get it to not crash when used

- Today (2 hours)

  - Retest bipartite graph algorithm

  - Leave it unfinished for next team

- Tomorrow (planning for 2 hours)

  - Hold sprint retrospective

  - Begin work on documentation

- Hurdles

  - Difficulty of testing

  - The bipartite graph algorithm turns out to have a few issues that are too hard to deal with due to difficulty of testing, as well as a complexity issue that makes it not work as well with larger graphs. A better solution may be required.