Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Analyzing Biological Networks

Team Members: Rolans Apinis, Kyle Pulido

Product Owner(s): Ananda Mondal

Mentor(s): Ananda Mondal, Raihanul Bari Tanvir

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the functionality and work done in on the Cytoscape plug-in or app called CyFinder. The main purpose of the CyFinder is to process biological networks that are imported in the form of graphs where each node represents a protein or gene and each edge represents the interactivity of the objects.

Table of Contents

Introduction	6

Current System	6

Purpose of New System	7

User Stories	8

Implemented User Stories	8

Pending User Stories	9

User Story Log	10

Project Plan	18

Hardware and Software Resources	18

Sprints Plan	19

Sprint 1	19

Sprint 2	20

Sprint 3	21

Sprint 4	22

Sprint 5	23

Sprint 6	24

Sprint 7	25

System Design	26

Architectural Patterns	26

System and Subsystem Decomposition	27

Design Patterns	30

System Validation	31

Initial Testing For Functioning Search features (Table 1.1)	31

Final Testing For Functioning Search features(table 1.2)	32

Implemented functionality	34

Glossary	36

Appendix	37

Appendix A – Diagrams	37

Class Diagram	37

SubgraphFinder UML diagram:	38

Simplified Class Diagram	39

39

Sequence Diagram	40

Use Case Diagrams	41

Appendix B - User Interface Design	42

Appendix C - Sprint Review Reports	44

Sprint 1	44

Sprint 2	45

Sprint 3	46

Sprint 4	47

Sprint 5	48

Sprint 6	49

Sprint 7	50

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	51

CyFinder Developer Guide	51

CyFinder User Guide	64

Wishlist	76

Meeting Minutes	77

References	116

# Introduction

Cytoscape is the open source base application, that is used to visualize molecular interaction networks and it integrates with gene expression profiles. One of the major advantages of Cytoscape is that additional features are available through available plugins, where features related to analyzing networks and nodes, new layouts and other options can be added. CyFinder, the application that is explored in this project, is a plugin for Cytoscape that allows the user to convert directed graphs into undirected graphs and then perform a search of subgraphs that match certain criteria.

## Current System

The current system allows the user to convert directed graphs to undirected graphs using two approaches: additive, which involves the adding another edge between any two connected nodes, or transformative, which changes the given edge object into an object cyfinder can work with. It also allows user to specify the search conditions (bi-partite, clique or directed clique), select the search algorithm they want to use (Breath or Depth First Search), if they want the graphs to be ordered (based on edge weight and SUID) and how they want to save the generated subgraphs (add truth table, generate separate subgraphs).

Image 1 Old UI Design (Schultz II, 2016)

Schultz II, C. A. (2016). SAR: AN ALGORITHM FOR A STRUCTURAL ANALYSIS OF PROTEIN INTERACTION. Orangeburg.

a) Configure Subgraph Finder Window

b) Ordering Configuration Window

c) Save to File Directory Selection Window (Initially not working)

## Purpose of New System

The purpose of the new system is twofold, first it is to attempt and resolve the existing issues that cause Cytoscape to crash or results in errors and secondly to implement new features, such as sorting the graphs based on node count, visualizing a specific k-partite graph based on the users input and updating the GUI. This will present the users with improved flow for the software as well as offer them new features.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the …. project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

The user stories we were able to get approved during this project:

- User Story 1 - As a developer, I need to know how to install and run the software needed for the project.

- User Story 2 - As a developer, I would like to have a better understanding understand how Cytoscape works, so that I am familiar with the software.

- User Story 3 - As a developer, I would like to know and document the limitations of the system, so that I know what is valid in the system and what needs improvement.

- User Story 4 - As a user, I want to be able to see the intermittent k-partite graphs when creating a bi-partite graph from an undirected graph.

- User Story 5 - As a user, I want to know when a feature is unimplemented or does not/will not work properly.

- User Story 6 - As a developer, I would like to have a guide/help option that shows what the CyFinder software is able to do and how to interact with it, so that others could use the software easily.

- User Story 7 - As a user, I would like for the “Bi-partite + BFTS + no edge preservation” option to not go into an infinite loop while working on an undirected graph created using transformative method, so that the Cytoscape application doesn’t crash.

- User Story 8 - As a user, I would like for the “Bi-partite + BFTS + no edge preservation” option to not go into an infinite loop while working on an undirected graph created using additive method, so that the Cytoscape application doesn’t crash.

- User Story 9 - As a user, I would like for the “Clique + BFTS + no edge preservation” to not result in an error, so that the flow of the program is not interrupted.

- User Story 10 - As a user, I would like for the “Clique + DFTS + no edge preservation” to not result in an error, so that the flow of the program is not interrupted.

- User Story 11 - As a user, I would like to be able to save subgraphs generated by subgraph finder to a file, so that I can later export the graphs without errors.

- User Story 12 - As a user, I would like to be able to sort the bipartite graph into a tree, for easier visibility.

- User Story 13 - As a developer, I want the GUI to warn the user before they select invalid criteria for processing, so the user experience is more streamlined.

- User Story 14 - As a developer, I want to organize subgraphs in descending order, so that the output is more organized.

- User Story 15 - As a developer, I want to organize subgraphs in by its average weight, so that the output is more organize.

- User Story 17 - As a user, I would like for the “Clique + BFTS + no edge preservation” to not cause an error when the graph is made undirected using the additive method, so that the flow is preserved.

- User Story 18 - As a user, I would like for the “Clique + DFTS + no edge preservation” to not cause an error when the graph is made undirected using the additive method, so that the flow is preserved.

- User story 19 - As a user, I would like for the “Transformative + Bi-partite + BFTS + Edge Preservation” option to not go into an infinite loop while working on an undirected graph created using additive method, so that the Cytoscape application doesn’t crash.

- User Story 21 - As a developer, I want to organize subgraphs in ascending order, so that the output is more organized.

- User Story 22 - As a developer, I want to be able to create a largest complete subgraph algorithm for any pre-made graph, so that finding the larges is easier.

- User Story 24 - As a user, I want to be able to know more information about the given options inside the Subgraph Finder, so that I have an easier time making my selection.

## Pending User Stories

- User Story 16 - As a user, I want to be able to view the largest complete graph within a bipartite subgraph, so that I do not have to search for it manually.

- User Story 20 - As a user, I would like for the “Additive + Clique + BFTS/DFS + no edge preservation” to not result in empty files, so that the generated graphs could be seen.

- User Story 23 - As a user, I want to be able to find the largest complete subgraph of any graph within Cyfinder.

## User Story Log

User Story 1✅

- (15 point) As a developer, I need to know how to install and run the software needed for the project, so that I can work with it.

- Acceptance Criteria:

  - Install and Run Project on personal machines

o   User Story 2 ✅

▪         (15 points) As a developer, I would like to have a better understanding understand how Cytoscape works, so that I am familiar with the software.

- Acceptance Criteria:

  - Run exhaustive test on available option and record results

o   User Story 3✅

- (15 points) As a developer, I would like to know and document the limitations of the system, so that I know what is valid in the system and what needs improvement.

- Acceptance Criteria:

  - Document results of testing

o   User Story 4✅

- (15 points) As a user, I want to be able to see the intermittent k-partite graphs when creating a bi-partite graph from an undirected graph.

- Acceptance criteria:

  - Show nodes relative position regarding root node

  - Have a visual representation in graph view on Cytoscape

o   User Story 5✅

▪         (10 points) As a user, I want to know when a feature is unimplemented or does not/will not work properly.

- Acceptance criteria:

  - Provide table of the tested features and the outcomes they generated

o   User Story 6✅

▪         (5 points) As a developer, I would like to have a guide/ help option that shows what the CyFinder software is able to do and how to interact with it, so that others could use the software easily.

- Acceptance criteria:

  - Show the functions that are working and explain the usage of each of the features

o   User Story 7✅

▪         (15 points) As a user, I would like for the “Bi-partite + BFTS + no edge preservation” option to not go into an infinite loop while working on an undirected graph, so that the Cytoscape application doesn’t crash.

- Acceptance criteria:

  - When using the Bi-partite search condition, BTFS search algorithm and no edge preservation and the graph is made undirected using the transformative method, the program should not get stuck in an infinite loop

o   User Story 8✅

▪         (15 points) As a user, I would like for the “Bi-partite + BFTS + no edge preservation” option to not go into an infinite loop while working on an undirected graph created using additive method, so that the Cytoscape application doesn’t crash.

- Acceptance criteria:

  - When using the Bi-partite search condition, BTFS search algorithm and no edge preservation and the graph is made undirected using the additive method, the program should not get stuck in an infinite loop

o   User Story 9✅

▪         (10 points) As a user, I would like for the “Clique + BFTS + no edge preservation” to not result in an error, so that the flow of the program is not interrupted

- Acceptance criteria:

  - When using the Clique search condition, BTFS search algorithm and no edge preservation, the program should not produce an error

o   User Story 10✅

▪         (10 points) As a user, I would like for the “Clique + DFTS + no edge preservation” to not result in an error, so that the flow of the program is not interrupted

- Acceptance criteria:

  - When using the Clique search condition, DTFS search algorithm and no edge preservation, the program should not produce an error

o   User Story 11✅

▪         (15 points) As a user, I would like to be able to save subgraphs generated by subgraph finder to a file, so that I can later export the graphs without errors

- Acceptance criteria:

  - Save generated subgraphs to text file

  - Naming scheme for the generated file must include the algorithm used, root node and source graph name

  - Format of edges in file must have a specific format that can be later imported, example:

    - “SourceNode	DestinationNode	Weight”

o   User Story 12✅

▪          (15 points) As a user, I would like to be able to sort the bipartite graph into a tree, for easier visibility

- Acceptance criteria:

  - Display a tree structure based on the distance of nodes from the root node

  - Group the nodes based on height from root

o   User Story 13✅

▪         (15 points) As a developer, I want the GUI to warn the user before they select invalid criteria for processing, so the user experience is more streamlined

- Acceptance criteria:

  - Show warning message before an invalid criterion is run

o   User Story 14✅

▪         (15 points) As a developer, I want to organize subgraphs in descending order, so that the output is more organized.

- Acceptance criteria:

  - The ordering of generated subgraphs will go form largest number of nodes to smallest

  - Does not take edge weight into consideration

o   User Story 15✅

▪         (15 points) As a developer, I want to organize subgraphs by the average weight of edges in order, so that the output is more organize.

- Acceptance criteria:

  - Organized in ascending or descending order

  - Specified which order is used if both is not an option

  - Ordering is visible in Cytoscape

o   User Story 16

▪         (15 points) As a user, I want to be able to view the largest complete graph within a bipartite subgraph, so that I do not have to search for it manually.

- Acceptance criteria:

  - Find largest complete graph from a given random graph

  - Found subgraph is visible in Cystoscape

  - Found subgraph can be saved to file

- Relate to User Story 11

o   User Story 17✅

▪         (5 points) As a user, I would like for the “Clique + BFTS + no edge preservation” to not cause an error when the graph is made undirected using the additive method, so that the flow is preserved.

- Acceptance criteria:

  - Graph is undirected using additive method

  - Using the clique condition

  - BFTS search algorithms must be used

  - Must not error

▪         Related to User Story 9

o   User Story 18✅

▪         (5 points) As a user, I would like for the “Clique + DFTS + no edge preservation” to warn me that it might cause an error when the graph is made undirected using the additive method, so that I can know in advance

- Acceptance criteria:

  - Graph is undirected using additive method

  - Using the clique condition

  - DFTS search algorithms must be used

  - Warn user before they select the option and run it

▪         Related to User Story 10

o   User Story 19✅

▪         (15 points) As a user, I would like for the “Transformative + Bi-partite + BFTS + Edge Preservation” option to not go into an infinite loop while working on an undirected graph created using additive method, so that the Cytoscape application doesn’t crash.

- Acceptance criteria:

  - Graph is undirected using transformative method

  - Using the clique condition

  - BFTS search algorithms must function

  - Output shows all cliques within the given random graph

▪         Related to User Story 7

o   User Story 20

▪         (20 points) As a user, I would like for the “Additive + Clique + BFTS/DFS + no edge preservation” to not result in empty files, so that the generated graphs could be seen.

- Acceptance criteria:

  - Graph is undirected using additive method

  - Using the clique condition

  - Both BFTS and DTFS search algorithms must function

  - Output shows all cliques within the given random graph

▪         Related to User Story 8

o   User Story 21✅

▪          (15 points) As a developer, I want to organize subgraphs in ascending order.

- Acceptance criteria:

  - The ordering of generated subgraphs will go form smallest number of nodes to largest

  - Does not take edge weight into consideration

▪         Related to User Story 14

o   User Story 22✅

▪         (15 points) As a developer, I want to be able to create/find a largest complete subgraph algorithm for any pre-made graph, so that finding the larges is easier.

- Acceptance criteria:

  - The algorithm must find the largest complete subgraph based on node count

  - Display only the largest or specify which is the largest subgraph

▪         Related to User Story 16

o   User Story 23

- (20 points) As a user, I want to be able to find the largest complete subgraph of any graph within Cyfinder.

- Acceptance criteria:

  - Given a random graph, find the largest complete subgraph

  - Implement algorithm for finding largest subgraph with CyFinder and Cytoscape

  - Be able to save results

▪         Related to User Story 22

o   User Story 24✅

- (15 points) As a user, I want to be able to know more information about the given options inside the Subgraph Finder, so that I have an easier time making my selection.

- Acceptance criteria:

  - Add descriptions that allows user to use software without referencing guide

  - Show description of option in each section

- Related to User Story 13

- User Story 25✅

  - (15 points) As a developer, I need to implement an algorithm for finding the largest complete graph within a bipartite subgraph, so that I can test it outside of Cyfinder before integration.

  - Acceptance criteria:

    - Translate algorithm to java

    - Algorithm passes testing

  - Related to User Story 16 and 23

- User Story 26 ✅

  - (15 points) As the student, I must prepare all necessary documentation for the final deliverable, so that I can successfully hand off the project.

  - Acceptance criteria:

    - Finish project deliverable document

    - Finish videos

    - Finish posters

    - Finish final presentation

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Hardware:

- No specific hardware was used during the development of the application.

Software:

- Java 8.0

- Main language used to create CyFinder.

- Maven

- Combined the logic with the GUI to generate JAR.

- Apache Ant

- Responsible for building the project that contains the logic of CyFinder.

- Cytoscape API

- Necessary tools needed to implement Cytoscape features for CyFinder.

- Eclipse Oxygen 3.0A

- IDE used for development.

- Version Control

- GitHub (http://www.github.com).

- Cytoscape 3.7.2

- Core Software for which the plugin is made

## Sprints Plan

### Sprint 1

January 21 – January 28

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 1/21/2020 12pm-1pm

Sprint Goals:

- Keep refining CyFinder features which deal with organizing and sorting biological networks shown as graphs

- Add a feature that will allow the user to see intermittent steps of creating a bi partite graph from an undirected graph

Rolans Apinis Assigned Stories:

- User Story 1- As a developer, I need to know how to install and run the software needed for the project, so that I can work with it.

Kyle Pulido Assigned Stories:

- User Story 1- As a developer, I need to know how to install and run the software needed for the project, so that I can work with it.

Stories Accepted:

- User Story 1

Stories Declined:

- None

### Sprint 2

January 28 – February 12

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 1/28/2020 1pm 1:15pm

Sprint Goals:

  - Gain a better understanding of the Cytoscape and CyFinder software

  - Investigate the current limitations of the system

  - Produce a presentation for how to use the current CyFinder software

  - Start working on the solution for showing k-partite graphs when creating a bi-partite graph

Rolans Apinis Assigned Stories:

- User Story 2 – As a developer, I would like to understand how Cytoscape works, so that I am familiar with the software.

- User Story 3 – As a developer, I would like to know and document the limitations of the system, so that I know what is valid in the system and what needs improvement.

- User Story 5 – As a user, I want to know when a particular feature is unimplemented or does not/will not work properly.

- User Story 6 – As a developer, I would like to have a guide that shows what the CyFinder software is able to do and how to interact with it, so that others could use the software easily.

Kyle Pulido Assigned Stories:

- User Story 2 – As a developer, I would like to understand how Cytoscape works, so that I am familiar with the software.

- User Story 3 – As a developer, I would like to know and document the limitations of the system, so that I know what is valid in the system and what needs improvement.

- User Story 4 – As a user, I want to be able to see the intermittent k-partite graphs when creating a bi-partite graph from an undirected graph.

- User Story 12 - As a user, I would like to be able to sort the bipartite graph into a tree, for easier visibility

Stories Accepted:

- User Story 2

- User Story 3

- User Story 4

- User Story 5

- User Story 6

- User Story 12

Stories Declined:

- None

### Sprint 3

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal (Product Owner), Raihanul Bari Tanvir

Time: 2/11/2020 12:30pm 1pm

Sprint Goals:

  - Continue to gain a better understanding of the Cytoscape and CyFinder software

  - Implement solutions for the infinite loop issue

  - Implement solutions for the clique condition subgraph error issue

  - Sort the bipartite subgraph into a tree

Rolans Apinis Assigned Stories:

- User Story 17 – As a user, I would like for the “Clique + BFTS + no edge preservation” to not cause an error when the graph is made undirected using the additive method, so that the flow is preserved.

- User Story 18 – As a user, I would like for the “Clique + DFTS + no edge preservation” to warn me that it might cause an error when the graph is made undirected using the additive method, so that I can know in advance.

- User Story 19 – As a user, I would like for the “Transformative + Bi-partite + BFTS + Edge Preservation” option to not go into an infinite loop while working on an undirected graph created using additive method, so that the Cytoscape application doesn’t crash.

Kyle Pulido Assigned Stories:

- User Story 14 – As a developer, I want to organize subgraphs in descending order, so that the output is more organized.

Stories Accepted:

- User Story 14

- User Story 17

- User Story 18

- User Story 19

Stories Declined:

- None

### Sprint 4

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 3/3/2020 12:30pm-1pm

Sprint Goals:

  - Continue to gain a better understanding of the Cytoscape and CyFinder software

  - Work on fixing issue with saving subgraphs to file

  - Work on issue with sorting for generated subgraphs

Rolans Apinis Assigned Stories:

- User Story 20 – As a user, I would like for the “Additive + Clique + BFTS/DFS + no edge preservation” to not result in empty files, so that the generated graphs could be seen.

- User Story 11 – As a user, I would like to be able to save subgraphs generated by subgraph finder to a file, so that I can later export the graphs.

Kyle Pulido Assigned Stories:

- User Story 21- As a developer, I want to organize subgraphs in ascending order, so that the output is more organized.

Stories Accepted:

- User Story 11

- User Story 21

Stories Declined:

- User Story 20

### Sprint 5

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal (Product Owner), Raihanul Bari Tanvir

Time: 3/17/2020 12:30pm 1pm

Sprint Goals:

- Keep refining CyFinder features which deal with organizing and sorting biological networks shown as graphs

- Add a feature that will allow the user to see intermittent steps of creating a bi partite graph from an undirected graph

Rolans Apinis Assigned Stories:

- User Story 8 – As a user, I would like for the “Bi-partite + BFTS + no edge preservation” option to not go into an infinite loop while working on an undirected graph created using additive method, so that the Cytoscape application doesn’t crash.

- User Story 9 – As a user, I would like for the “Clique + BFTS + no edge preservation” to not result in an error, so that the flow of the program is not interrupted.

- User Story 10 – As a user, I would like for the “Clique + DFTS + no edge preservation” to not result in an error, so that the flow of the program is not interrupted

- User Story 20 -  As a user, I would like for the “Additive + Clique + BFTS/DFS + no edge preservation” to not result in empty files, so that the generated graphs could be seen.

Kyle Pulido Assigned Stories:

- User Story 15 – As a developer, I want to organize subgraphs in by its average weight, , so that the output is more organize.

- User Story 22 – As a developer, I want to be able to create/find a largest complete subgraph algorithm for any pre-made graph, so that finding the larges is easier.

Stories Accepted:

- User Story 8

- User Story 10

- User Story 15

- User Story 22

Stories Declined:

- User Story 9

- User Story 20

### Sprint 6

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 3/31/2020 12:30pm-1pm

Sprint Goals:

- Finish Fixing the errors in the system

- Finish Implementing new features

- Update GUI for user experience

Rolans Apinis Assigned Stories:

- User Story 9 – As a user, I would like for the “clique + BFTS + no edge preservation” to not result in an error when graph is undirected using the additive method, so that the flow of the program is not interrupted

- User Story 24 – As a user, I want to be able to know more information about the given options inside the Subgraph Finder, so that I have an easier time making my selection.

Kyle Pulido Assigned Stories:

- User Story 16 – As a user, I want to be able to view the largest complete graph within a bipartite subgraph.

- User Story 25 – As a developer, I need to understand and implement an algorithm for finding the largest complete graph within a bipartite subgraph, so that I can test it outside of Cyfinder before integration.

Stories Accepted:

- User Story 9

- User Story 24

- User Story 25

Stories Declined:

- User Story 16

### Sprint 7

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 4/14/2020 12:30pm 1pm

Sprint Goals:

- Work on final deliverable

Rolans Apinis Assigned Stories:

- User Story 26 – As the student, I must prepare all necessary documentation for the final deliverable, so that I can successfully hand off the project.

Kyle Pulido Assigned Stories:

- User Story 26 – As the student, I must prepare all necessary documentation for the final deliverable, so that I can successfully hand off the project.

Stories Accepted:

- User Story 26

Stories Declined:

- None

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

Software is a plugin that communicates with a core application (Cytoscape 3.7.2).

Image 2 Plugin-based Software Architecture

## System and Subsystem Decomposition

Project system overview:

Image 3 Project System Overview

Image 4 Subgraph Finder General Process (Schultz II, 2016)

Image 5 Constructive (Search-Based) Algorithm Process (Schultz II, 2016)

## Design Patterns

Image 6 Simplified System Design

The system utilizes a plugin architecture.​

CyFinder is installed within Cytoscape and communicates with it to obtain the data to process. It then sends this data to the Subgraph Finder module which processes it and sends it back to CyFinder and Cytoscape.

Subgraph Finder can optionally write to files on its own.​

# System Validation

Due to the nature of the project testing was mostly done manually.

## Initial Testing For Functioning Search features (Table 1.1)

| Test Criterion | Expected Results | Observed Results |
| --- | --- | --- |
| Transformative Undirected Graph |  |  |
| Bipartite + BFS + edge preservation on | Prints bipartite subgraphs | Prints bipartite subgraphs |
| Bipartite + BFS + edge preservation off | Prints bipartite subgraphs that contains all original nodes | Infinite Loop |
| Bipartite + DFS + edge preservation on | Prints bipartite subgraphs | Prints bipartite subgraphs |
| Bipartite + DFS + edge preservation off | Prints bipartite subgraphs that contain all original nodes | Prints bipartite subgraphs that contain all original nodes |
| Clique + BFS + edge preservation on | Prints clique subgraphs | Prints clique subgraphs |
| Clique + BFS + edge preservation off | Prints clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Clique + DFS + edge preservation on | Prints clique subgraphs | Prints clique subgraphs |
| Clique + DFS + edge preservation off | Prints clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Directed Clique + BFS + edge preservation on | Prints directed clique subgraphs | Prints directed clique subgraphs |
| Directed Clique + BFS + edge preservation off | Prints directed clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Directed Clique + DFS + edge preservation on | Prints directed clique subgraphs | Prints directed clique subgraphs |
| Directed Clique + DFS + edge preservation off | Prints directed clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Additive Undirected Graph |  |  |
| Bipartite + BFS + edge preservation on | Prints bipartite subgraphs | Prints bipartite subgraphs |
| Bipartite + BFS + edge preservation off | Prints bipartite subgraphs that contains all original nodes | Infinite Loop |
| Bipartite + DFS + edge preservation on | Prints bipartite subgraphs | Prints bipartite subgraphs |
| Bipartite + DFS + edge preservation off | Prints bipartite subgraphs that contain all original nodes | Prints bipartite subgraph with all original node, took a long time (>10 min with 82 nodes) |
| Clique + BFS + edge preservation on | Prints clique subgraphs | Prints subgraphs consisting of a pair of nodes |
| Clique + BFS + edge preservation off | Prints clique subgraphs that contain all original nodes | Error - ArrayOutOfBoundsException |
| Clique + DFS + edge preservation on | Prints clique subgraphs | Prints subgraphs consisting of a pair of nodes |
| Clique + DFS + edge preservation off | Prints clique subgraphs that contain all original nodes | Error - ArrayOutOfBoundsException |
| Directed Clique + BFS + edge preservation on | Prints directed clique subgraphs | Prints directed clique subgraphs |
| Directed Clique + BFS + edge preservation off | Prints directed clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Directed Clique + DFS + edge preservation on | Prints directed clique subgraphs | Prints directed clique subgraphs |
| Directed Clique + DFS + edge preservation off | Prints directed clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |

## Final Testing For Functioning Search features(table 1.2)

| Test Criterion | Expected Results | Observed Results |
| --- | --- | --- |
| Transformative Undirected Graph |  |  |
| Bipartite + BFS + edge preservation on | Prints bipartite subgraphs | Prints bipartite subgraphs |
| Bipartite + BFS + edge preservation off | Prints bipartite subgraphs that contains all original nodes | Prints bipartite subgraphs that contain all original nodes |
| Bipartite + DFS + edge preservation on | Prints bipartite subgraphs | Prints bipartite subgraphs |
| Bipartite + DFS + edge preservation off | Prints bipartite subgraphs that contain all original nodes | Prints bipartite subgraphs that contain all original nodes |
| Clique + BFS + edge preservation on | Prints clique subgraphs | Prints clique subgraphs |
| Clique + BFS + edge preservation off | Prints clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Clique + DFS + edge preservation on | Prints clique subgraphs | Prints clique subgraphs |
| Clique + DFS + edge preservation off | Prints clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Directed Clique + BFS + edge preservation on | Prints directed clique subgraphs | Prints directed clique subgraphs |
| Directed Clique + BFS + edge preservation off | Prints directed clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Directed Clique + DFS + edge preservation on | Prints directed clique subgraphs | Prints directed clique subgraphs |
| Directed Clique + DFS + edge preservation off | Prints directed clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Additive Undirected Graph |  |  |
| Bipartite + BFS + edge preservation on | Prints bipartite subgraphs | Prints bipartite subgraphs |
| Bipartite + BFS + edge preservation off | Prints bipartite subgraphs that contains all original nodes | Prints bipartite subgraph with all original node |
| Bipartite + DFS + edge preservation on | Prints bipartite subgraphs | Prints bipartite subgraphs |
| Bipartite + DFS + edge preservation off | Prints bipartite subgraphs that contain all original nodes | Prints bipartite subgraph with all original node |
| Clique + BFS + edge preservation on | Prints clique subgraphs | Prints subgraphs consisting of a pair of nodes |
| Clique + BFS + edge preservation off | Prints clique subgraphs that contain all original nodes | Produces empty files as output for each node in the given graph, does not throw error (included warning) |
| Clique + DFS + edge preservation on | Prints clique subgraphs | Prints subgraphs consisting of a pair of nodes |
| Clique + DFS + edge preservation off | Prints clique subgraphs that contain all original nodes | Produces empty files as output for each node in the given graph, does not throw error (included warning) |
| Directed Clique + BFS + edge preservation on | Prints directed clique subgraphs | Prints directed clique subgraphs |
| Directed Clique + BFS + edge preservation off | Prints directed clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |
| Directed Clique + DFS + edge preservation on | Prints directed clique subgraphs | Prints directed clique subgraphs |
| Directed Clique + DFS + edge preservation off | Prints directed clique subgraphs that contain all original nodes | Prints subgraphs consisting of a pair of nodes |

## Implemented functionality

- Saving to File - Passed

Originally, the feature to save generated subgraphs to file resulted in an error, and the output would only show the first file, which was always empty.

  - The original error

  - Test Case

    - Purposue: Test if the use can save generated subgraphs to files

    - Steps:

      - Import test_1.txt graph and make it undirected

      - Select search criteria “Bipartie + BFS + edge preservation on”

      - Run the serach after selecting save to file and specifying the directory and selecting generate New Child Graphs

      - Verify if all of the subgraphs that are shown in Cytoscape are also found in the generated files

    - Expected Results

      - The graphs will mach on Cytoscape and the generated files

    - Observed Results

      - The graphs matched on Cytoscape and the generated files

    - Notes

      - Any search criteria can be used, should not influence the output

- Organize subgraphs in ascending/descending order based on node count - Passed

  - Implemented the ability to organize the newly generated graphs based on node count

  - Test Case

    - Purpose: test to see if the subgraph output will be organized

    - Steps:

      - Import Lung_cancer.txt graph and make it undirected

      - Select search criteria “Bipartie + BFS + edge preservation on”

      - Run the serach after selecting save to file and specifying the directory and selecting generate New Child Graphs and ascending order

      - Verify if all of the subgraphs that are generated in ascending order based on node count

      - Repeat same actions with descending order

    - Expected Result

      - Graphs will be in ascending order first and then descending

    - Observed Results

      - Graphs are in ascending order first and then descending

- K-partite graph - Passed

  - Generates a graph where the user specifies the k value

  - Test Case

    - Purpose: Test if the graph generated has the same partition number as specified by user

    - Steps”

      - Import Lung_cancer.txt graph and make it undirected

      - Select search criteria “Bipartie + BFS + edge preservation on”

      - Run the serach after selecting New Child Graphs and typing “4” into to the k-partiet field

      - Verify if all of the subgraphs that are generated has max partition numer as 4 by grouping based on partition number

    - Expected Results

      - Will show a graph with 4 distinct groupings of nodes and the max group number will be 4

    - Observed Results

      - Shows a graph with 4 distinct groupings of nodes and the max group number will be 4

# Glossary

UI – User Interface

GUI – Graphical User Interface

BFTS/BFS – Breath First Traversal Search

DFTS/DFS – Depth First Traversal Search

# Appendix

## Appendix A – Diagrams

### Class Diagram

CyFinder – SubgraphFinderTask and related:

### SubgraphFinder UML diagram:

All UML markup is in Assets/UML because there is too much UML to include in this document.

### Simplified Class Diagram

### Sequence Diagram

Rolans:

Kyle:

### Use Case Diagrams

## Appendix B - User Interface Design

Redesigned the UI interface to add new functionality when configuring the Subgraph Finder.

Breakdown of New UI for Subgraph Finder (Image 1)

- Search Condition

  - Bipartite

  - Clique

  - Directed Clique

- Search Algorithm

  - Breath First Traversal Search

  - Depth First Traversal Search

- Ordering based on edges

  - Edge Weight Comparator

- Edge Preservation

- Select how to store the generated results

  - In-Place Annotation

  - New Child Graph

    - Can select ordering based on nodes

  - Save found subgraphs to file

- K-partite number

- Need Help

Added descriptions to provided option for user convenience. If user positions mouse cursor over the “?*” string next to a section title/label it will show a popup tooltip that has a brief description for each option available in that section. (Example image 2)

Image 2 Tooltip Example for Search Condition Selection

## Appendix C - Sprint Review Reports

### Sprint 1

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 1/28/2020 12:30pm 12:45pm

- Team Performance:

  - Rolans

    - What went right?

      - Was able to install and run Cytoscape and it’s plug-in app CyFinder

    - What went wrong?

      - Had difficulty finding a time to meet up with PO and other teammate on campus due to different schedules

      - Sprint documentation is simplistic due to having the Kickoff meeting during second week of Sprint 1

  - Kyle

    - What went right?

      - Was able to install and run Cytoscape and it’s plug-in app CyFinder

    - What went wrong?

      - Had difficulty finding a time to meet up with PO and other teammate on campus due to different schedules

      - Sprint documentation is simplistic due to having the Kickoff meeting during second week of Sprint 1

- Product Evaluation:

  - Rolans

    - What was created right?

      - User Story 1 was accepted

    - What was created wrong?

      - None

### Sprint 2

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal (Product Owner), Raihanul Bari Tanvir (Product Owner’s Student)

Time: 2/11/2020 12:15pm 12:30pm

- Team Performance:

  - Rolans

    - What went right?

      - Tested the system to understand which features are currently implemented and in working condition

      - Found the feature that need improvements or are not functioning

      - Created a guide for how to use the CyFinder and Subgraph Finder

      - Combined information into a slide

      - Started to implement changes to GUI to reduce risk of incorrect user input

    - What went wrong?

      - Further work is required to understand whole scope of program and its implementation

  - Kyle

    - What went right?

      - Inspected code and was able to understand the majority of what was necessary to make edits

      - Coded algorithm for k-partite graphs

      - Modified GUI in order to include a text field to enter in a k for the aforementioned graphs

    - What went wrong?

      - Algorithm is a little off

      - Was not communicated clearly before, but the preferred setup is a tree and not an arbitrary k-partite graphs

- Product Evaluation:

  - What was created right?

    - User Story 2, 3, 4, 5 and 6 were accepted

  - What was created wrong?

    - None

### Sprint 3

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal (Product Owner), Raihanul Bari Tanvir (Product Owner’s Student)

Time: 3/3/2020 12:15pm 12:30pm

- Team Performance:

  - Rolans

    - What went right?

      - Changed program flow in case use selects feature that is not supported currently

      - Prevented users from crashing program due to selected options

    - What went wrong?

      - Need to fix one of the printed warnings

  - Kyle

    - What went right?

      - Was able to implement sorting method in order to sort graphs by ascending order

      - Began work on creating report to detail changes made

      - Worked on GUI for graph sorting

    - What went wrong?

      - Should improve implementation of graph sorting to give users choices. May be difficult due to how the sorting is implemented

- Product Evaluation:

  - What was created right?

    - User Story 14, 17, 18, 19 were accepted

  - What was created wrong?

    - None

### Sprint 4

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal (Product Owner), Raihanul Bari Tanvir (Product Owner’s Student)

Time: 3/17/2020 12:15pm 12:30pm

- Team Performance:

  - Rolans

    - What went right?

      - Fixed the issue with saving subgraphs to file with edge weight data

    - What went wrong?

      - Lack of documentation for current implementation and cytoscape

  - Kyle

    - What went right?

      - Created and fixed sorting by average weight

      - Fixed code for dealing with sorting

      - Modified GUI to accommodate this

    - What went wrong?

      - Lack of documentation in general

- Product Evaluation:

  - What was created right?

    - User Story 11, 20, 21 were accepted

  - What was created wrong?

    - None

### Sprint 5

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 3/31/2020 12:15pm 12:30pm

- Team Performance:

  - Rolans

    - What went right?

      - Fixed issues with Bi-partite + BFTS + no edge preservation

      - Fixed issues with Clique + DFTS + no edge preservation

    - What went wrong?

      - Lack of documentation for current implementation and cytoscape makes resolving issues takes a long  time

  - Kyle

    - What went right?

      - Was able to work on creating algorithm for finding the largest clique subgraph within a graph

    - What went wrong?

      - Lack of documentation as above, also graph algorithms are purely theory and are somewhat complex

- Product Evaluation:

  - What was created right?

    - User Story 8, 10, 15, 22 were accepted

  - What was created wrong?

    - User Story 9 – still not done, moved to next sprint

### Sprint 6

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 4/14/2020 12:15pm 12:30pm

- Team Performance:

  - Rolans

    - What went right?

      - Was able to remove the error that happened when using “clique + BFTS + no edge preservation” when graph is undirected using the additive method

      - Updated the GUI for CyFinder by changing the layout and adding descriptions of each feature implemented to make it easier to use application

    - What went wrong?

      - Was not able to completely resolve the issue with the output when using “clique + BFTS + no edge preservation” when graph is undirected using the additive method

  - Kyle

    - What went right?

      - Was able to work on creating algorithm for finding the largest clique subgraph within a graph

    - What went wrong?

      - Lack of documentation as above, also graph algorithms are purely theory and are somewhat complex

- Product Evaluation:

  - What was created right?

    - User Story 9, 24, 25 were accepted

  - What was created wrong?

    - User Story 16 – not integrated with Cytoscape

### Sprint 7

Attendees: Rolans Apinis, Kyle Pulido, Ananda Mondal

Time: 4/27/2020 12:15pm 12:30pm

- Team Performance:

  - Rolans

    - What went right?

      - Was able to complete all the necessary documentation

    - What went wrong?

      - None

  - Kyle

    - What went right?

      - Was able to complete all the necessary documentation

    - What went wrong?

      - None

- Product Evaluation:

  - What was created right?

    - User Story 26 were accepted

  - What was created wrong?

    - None

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

### CyFinder Developer Guide

Written by Kyle Pulido & Rolans Apinis

Based off of original document by Ariel Sari & Evyatar Saias

Cytoscape 3.7.2 and the Eclipse IDE

CyFinder Developer Guide

This is a slightly modified version of the original Developer Guide by the previous group working on this project in Fall 2019. We elected to use it as a base because the installation and building processes have not changed, however there have been some text/organization changes and most of the images have been updated to cleaner/better quality versions.

How to install CyFinder:

The CyFinder plugin is made up of two different modules, the “CyFinder” module and the “Subgraph Finder” module. Both modules should be treated as two separate projects.

The CyFinder module is responsible for the GUI of the plugin on Cytoscape while the Subgraph Finder module is responsible for the logic of the plugin.

This plugin works by having the Subgraph Finder module as a jar file inside the CyFinder jar, which is generated from the CyFinder project using Maven. Basically, it is a jar inside a jar. This may be a bit confusing, but hopefully the following images and step by step explanation will help.

How to develop:

First download the CyFinder and Subgraph Finder projects from the Google Drive folder that should be shared with you by your product owner and import them as two individual projects into your favorite IDE. All the following steps shown in this tutorial will be done in the Eclipse IDE but it should work with any IDE.

Importing Subgraph Finder:

We will first import the “Subgraph Finder” project into Eclipse.

Step 1: Select file in the toolbar and choose the New -> Java Project option from the dropdown.

Step 2: Uncheck the box “Use default location” and click the “Browse…” button. Then choose the directory of the Subgraph Finder project after you download and extract it from the shared Google Drive folder and click Finish.

Building Subgraph Finder:

We will now build the Subgraph Finder jar so that CyFinder can use it later.

Step 3: Right click on the “build.xml” file in the Subgraph Finder project and choose Run As -> Ant Build

A successful Ant build will show “BUILD SUCCESSFUL” at the end.

Step 4: After a successful Ant Build, the jar file that was generated called “SubgraphFinder.jar” should be found in the “dist” folder in your “Subgraph Finder” project.

NOTE: Every time you make changes to anything in the “SubgraphFinder” project which will usually be logical changes you will have to generate a new jar file in this manner. This jar file is then used as a dependency for the CyFinder project.

Importing and Building CyFinder:

We will now import the CyFinder project. This is a Maven project and should be imported as such with the following steps:

Note: If Maven is not already installed as part of your IDE package follow the link below for instructions on how to install and run Maven https://maven.apache.org/index.html

Step 5: Select file in the toolbar and choose the Import option from the dropdown.

Step 6: Select Maven and then choose the option “Existing Maven Projects”

Step 7: Click the “Browse…” button and then choose the directory of the CyFinder project after you download and extract it from the Google Drive shared folder and click “Finish”.

After importing the “CyFinder” project you will notice an error in the “pom.xml” file that has to do with the dependency “edu.claflin:finder:jar:3.0”.

This error is basically stating that this particular dependency can’t be found by Maven and should be installed manually for CyFinder to work. This dependency is actually the jar file called “SubgraphFinder.jar” that we created in the previous steps using the Subgraph Finder project. As mentioned earlier, this jar can be found in the “dist” folder in the Subgraph finder project if you followed the previous steps correctly.

Step 8: In order to use this jar file as a Maven dependency for the CyFinder project you must first rename the jar from “SubgraphFinder.jar” to “finder-3.0” and then place the jar file into the following directory:

C:\Users\<YourUserNameHere>\.m2\repository\edu\claflin\finder\3.0

Now you should notice that error regarding the dependency “edu.claflin:finder:jar:3.0” in the CyFinder project from before has been cleared and you should have no other errors.

Now to test that everything works we will generate a jar file from the CyFinder project using Maven that we will then import into Cytoscape.

Step 9: Right click the CyFinder project and choose the options Run As -> Maven install from the dropdown menu

If done correctly the output below should be displayed in the console.

A successful Maven install should generate a target folder in your project’s directory. This folder will contain two jar files, the one that we will use for Cytoscape is the “CyFinder-1.0.jar” file.

Note: Everytime you do a Maven install the old target folder will be deleted and a new one will be generated.

Loading CyFinder into Cytoscape:

We will now import the “CyFinder-1.0.jar” file that we generated into Cytoscape.

Step 10: Open Cytoscape and select Apps from the toolbar then click on “App Manager”

Step 11: Click on the “Install from File…” button on the bottom left of the window. Then navigate to the location of the “CyFinder-1.0.jar” which should still be inside your target folder.

Step 12: If no errors have occurred you should see the following window after selecting your jar file. The indication of success is if the word under Status says “Installed”. You can now close this window.

Step 13: Lastly, confirm that you now have access to CyFinder. You should be able to see the CyFinder option from the Apps toolbar dropdown menu.

IMPORTANT NOTES:

- For testing changes made to the CyFinder Project (GUI): You will have to only generate a new CyFinder jar using maven and then import it to Cytoscape.

- For testing changes made to the Subgraph Finder Project (Logic): you will have to go through all the steps of generating both jar files and then ensuring that you replace the old jar generated by Subgraph finder with the new, renaming it each time. Then importing the new CyFinder jar generated with Maven into Cytoscape to test your code.

- If any errors regarding the JavaDocs occur from either the CyFinder project or Subgraph Finder project, you can simply comment out any reference to the JavaDocs from the project giving you the errors.

- Developer information for Cytoscape available at this link https://cytoscape.org/documentation_developers.html and the Cytoscape API JavaDocs can be found here http://chianti.ucsd.edu/cytoscape-3.6.0/API/

### CyFinder User Guide

Written by Kyle Pulido & Rolans Apinis
Based off of the original by Ariel Sari & Evyatar Saias

Cytoscape 3.7.2

CyFinder User Guide

This is a modified version of the original User Guide by the previous group that worked on this project during Fall 2019. It has been significantly been more modified than the Developer Guide was as most of the screenshots and much of the text have been replaced and reorganized.

About

CyFinder is a Cytoscape app used for finding clique (complete) and bipartite subgraphs within a given network, which are then displayed in a visually meaningful way.

Getting Started

Step 1:

To get started we need to install the CyFinder app first. Instructions on building and installing the jar can be found in the Developer Guide. The installation steps are listed here for convenience.

Step 1a. Open Cytoscape and select Apps from the toolbar then click on “App Manager”

Step 1b: Click on the “Install from File…” button on the bottom left of the window. Then navigate to the location of the “CyFinder-1.0.jar” file.

Step 1c: If no errors have occurred you should see the following window after selecting your jar file. The indication of success is if the word under Status says “Installed”. You can now close this window.

Step 1d: Lastly, confirm that you now have access to CyFinder. You should be able to see the CyFinder option from the Apps toolbar dropdown menu.

Step 2:

Now that we have CyFinder installed we are ready to import a network.

To import a network, click on the “Import Network from File System” button as shown below and navigate to the location of your network file then select it.

Step 3:

After selecting your network file from the previous step, a window like this should appear. For this example, we are using the “Lung_Cancer.txt” graph that is included with the source, which has 82 nodes and 1062 edges.

Make sure all your data has been processed successfully by Cytoscape and press “Ok” to import your network.

Step 4:

Your network should now look similar to the graph below.

Now that you have your network imported into Cytoscape, we are ready to explore the options that the CyFinder app has to offer.

First, in order to find subgraphs within your network using the CyFinder app you will have to make your network undirected. CyFinder provides two different options of doing this, the additive method and transformative method.

The additive method makes the network undirected by making a copy of every edge and reversing its source-target relationship.

The transformative method makes the network undirected by altering the existing edges and replacing them with exact duplicates except they have the internal Cytoscape flag for directed-ness of edges set to false.

In this tutorial, we will be using the Transformative Method.

Click Apps -> CyFinder -> Make Undirected -> Transformative Method or Additive Method

Step 5:

Now that our network is in an undirected state, we are ready to find meaningful subgraphs within this network. To do this, open the Subgraph Finder GUI.

Click on Apps -> CyFinder -> Subgraph Finder

Step 6:

After performing the previous step, the following window should appear:

We are now ready to find Clique and Bipartite subgraphs.

It should be noted that any item marked with an asterisk can be hovered over to display a tooltip that tells you more about the item’s functionality.

Step 7:

As you can see CyFinder provides three search conditions to choose from, the bipartite condition, clique condition, and directed clique condition.

In this tutorial we will be showing the bipartite condition which is used to find bipartite subgraphs within the network, however the steps of using the clique condition and directed clique condition will be identical.

Select the bipartite condition by clicking on it.

Step 8:

Now that we have specified which type of subgraphs should be searched for, we need to specify which search algorithm should be used to find them.

CyFinder provides us with two options to choose from, breadth first traversal search, and depth first traversal search.

In this tutorial we will be using the breadth first traversal search algorithm, however the steps of using the depth first traversal search algorithm will be identical.

Select the breadth first traversal search algorithm by clicking on it.

Step 9:

Now that we have chosen our search condition and search algorithm, make sure the “Edge Preservative” checkbox is checked in order to preserve our edges.

Check the “Edge Preservative” checkbox by clicking on it. It is recommended that you keep this enabled, as disabling it may lead to some unexpected results.

Notice that there is a dropdown box for “Ordering” that we haven’t discussed yet that is currently is set to void. We will leave it as void for the purposes of this tutorial since we are not interested in any particular ordering of our subgraphs.

Step 10:

Now it is time to tell CyFinder how we want our results to be given to us. CyFinder provides us with three different options for how we would like to receive/display our results.

The three options are “In-Place annotation of source graph”, “New Child Graph beneath source graph”, and “Save found subgraph to file”, which we will now discuss.

In this tutorial we will be using the second option. Check the “New Child Graph beneath source graph” checkbox by clicking on it.

Step 11:

There is a drop down box marked “Save Order” that is only applicable for “New Child Graph beneath source graph.” When used it changes the order in which Cytoscape lists the graphs. There are currently four options:

- None: Do nothing. Displays graphs using the arbitrary traversal order.

- Ascending: Displays graphs from smallest to largest (node count).

- Descending: Displays graphs from largest to smallest (node count).

- Average Weight: Displays graphs from smallest to largest (average edge weight). There is currently no descending edge weight option.

For this tutorial we will be using the Ascending option. Select that from the combo box.

Step 12:

At the bottom of the GUI is a blank text field marked “k-partite number.” This field allows you to input any integer k (k > 2) to partition the graph into k partitions if it is possible to do so. A k-partite graph has k partitions, and a partition is a set of nodes that has no intra-set edges (that is, there is no edge between any two nodes in the same set).

However, if this is NOT selected, CyFinder will automatically assign partition numbers anyway. The difference is that these automatic partition numbers are assigned naturally through traversing. Partition 1 will consist of the arbitrary root vertex, partition 2 will consist of anything adjacent to partition 1 vertices that have not been visited yet, and so forth until all vertices are visited. As a result, the k value for the graph will vary by graph.

In order to show this functionality, we will leave the text field blank for now.

At this point, your window should look like this:

Select Done to find and display the subgraphs.

Step 13:

After you click on the “Done” button a new window will appear on left side of your Cytoscape window that will contain our results, as shown in the figure below.

The results are all the subgraphs that were found given the conditions that we specified.

In our case, all the subgraphs that were found are bipartite graphs using the breadth first search algorithm. They are also sorted by node count in ascending order, with the smallest graph at the top and the largest graph at the bottom.

If you get an exception/error, make sure that you followed the instructions above. In particular, make sure that you transformed the graph into an undirected one.

Click the “Create View” button for any subgraph to display the graph, like in the screenshot below.

Step 14:

The algorithm has created two extra values for each node: group and partition number. These are used to display the graphs as bipartite and k-partite graphs, respectively. The idea is that any node with group A is in set A. Similar logic applies to partition numbers, except there are likely to be more than two sets.

Cytoscape has a way to neatly display nodes in groups by group number.

Click Layout -> Group Attribute Layout -> group

Step 15:

After performing the previous step correctly your bipartite subgraph should now be displayed in a similar format to the one in the figure below.

Note that each set lacks intra-set edges. That is, no two nodes in the same set are connected.

Step 16: A similar procedure can be followed with the partition number attribute, which displays the graph as described in Step 12. Go to Layout -> Group Attributes Layout -> Partition Number and the displayed graph should look like this.

Note that again, the graph is divided neatly into sets, and each set lacks multiple edges. In this case, the traversal produced a 5-partite graph, as the furthest vertex from the arbitrary root was five edges away.

### Wishlist

- Be able to find the largest complete bipartite subgraph given any graph in a reasonable amount of time for a graph with ~80 node and several hundred edges

- Fix any potential errors with graph class/troubleshoot it to ensure that it all works fine before building

- Find a better way to test project

- For the search criteria “Additive + Clique + BFTS/DFS + no edge preservation” to not result in empty files

### Meeting Minutes

Sprint 1

SP20 Team35 Standup 1/13/2020 10:00pm 10:15pm

- Rolans Apinis

- Tomorrow (planning for 1 hours):

  - Will work on contacting PO about meeting

- Hurdles:

  - None

SP20 Team35 Standup 1/14/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (1 hours)

  - Looked at Scrum Ceremonies

- Tomorrow (planning for 1 hours):

  - Will contact PO for further clarification on times that we could hold kickoff meeting due to schedule differences

- Hurdles:

  - Difficulty finding times to meet up with teammate

SP20 Team35 Standup 1/15/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (1 hours)

  - Contacted PO about kickoff meeting

- Tomorrow (planning for 1 hours):

  - Due to schedule issues with PO and another teammate, if issue cannot be resolved today, will partner with PO and professor to look for alternative solutions

- Hurdles:

  - Difficulty finding times to meet up with teammate and PO at the same time

SP20 Team35 Standup 1/22/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (1 hours)

  - Had first meeting with PO where we discussed the software that serves as the base for the project

  - Talked about what previous teams did for the CyFinder app

- Tomorrow (planning for 1 hours):

  - Will work on documentation for sprints and kickoff meeting

  - Look into getting the Cytoscape program installed and try to understand how the software works

- Hurdles:

  - Exact stories were not discussed during first meeting

SP20 Team35 Standup 1/23/2020 10:00pm 10:10pm

- Rolans Apinis

- Yesterday (1 hours)

  - Partnered with team mate to update the kickoff meeting document draft

  - Installed Cytoscape

- Tomorrow (planning for 6 hours):

  - Set up Cyfinder to the version given by PO from previous team

  - Run some simulations based on given data to familiarize myself with the software

  - Set up IDE environment for development

- Hurdles:

  - None

SP20 Team35 Standup 1/24/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (6 hours)

  - Set up Cyfinder

  - Set up IDE environment for developing the project

  - Familiarized myself with how to run the Cyfinder

- Tomorrow (planning for 6 hours):

  - Continue familiarize myself with the project code

- Hurdles:

  - None

SP20 Team35 Standup 1/27/2020 10:00-10:15pm

- Yesterday (3 hours worked)

  - Finish installing Cytoscape.

  - Build the Cyfinder addon from the source code using Maven.

  - Install the addon into Cytoscape

- Tomorrow (3 hours planned)

  - Have meeting with PO.

  - Begin figuring out how to code the k-partite graphs task.

- Hurdles:

  - Personal schedule makes working on it hard sometimes

Sprint 2

SP20 Team35 Standup 1/28/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (0 hours)

  - N/a

- Tomorrow (planning for 5 hours):

  - Update the documentation for Sprint 1

  - Update documentation for current sprint

- Hurdles:

  - None

- Kyle P

- Yesterday (0 hours worked)

  - Nothing in particular

- Tomorrow (2 hours planned)

  - Create slides to begin documenting Cytoscape installation

- Hurdles:

  - None

SP20 Team35 Standup 1/29/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (5 hours)

  - Update the documentation for Sprint 1

  - Update documentation for current sprint

- Tomorrow (planning for 4 hours):

  - Work on creating a presentation that show CyFinder functionality

  - Work on creating a presentation that shows what a bi-partate and a clique is

- Hurdles:

  - Limited time to work due to personal reasons

- Kyle P

- Yesterday (3 hours worked)

  - Have meeting with PO.

  - Begin figuring out how to code the k-partite graphs task.

- Today (1 hour worked)

  - Create slides to document full process of installing CytoScape to better understand the process.

- Tomorrow (Planning for 2 hours)

  - Read through CyFinder code and document how the procedure in the slide is done.

- Hurdles:

  - None

SP20 Team35 Standup 1/30/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Created a presentation that show CyFinder functionality

- Tomorrow (planning for 6 hours):

  - Work on adding the current issues of CyFinder to presentation

  - Work on adding information on differences of creating an undirected network with CyFinder

- Hurdles:

  - None

- Kyle P

- Today (worked 2 hours):

  - Read code and figure out algorithm used for breadth and depth first search.

- Tomorrow (planning for 2 hours):

  - Continue reading code

  - Figure out how CyFinder interfaces with the Cytoscape GUI as well as what does and does not work

- Hurdles:

  - Code turns out to be a bit hard to understand

SP20 Team35 Standup 1/31/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Ran simulations and observed the functionality of the software

  - Work on adding the current issues of CyFinder to presentation

- Tomorrow (planning for 2 hours):

  - Work on adding information on differences of creating an undirected network with CyFinder

  - Continue running simulations and observed the functionality of the software

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 2 hours):

  - Studied the BFS and DFS graph traversal algorithms and how they are implemented by CyFinder.

- Today (worked 2 hours):

  - Study the rest of the app structure and how the CyFinder app interfaces with Cytoscape

- Monday (planning for 2 hours):

  - Study the code for argument processing (e.g. how exactly a graph that is inputted is subjected to the algorithm).

  - Create (not implement) an algorithm for creating a k-partite graph from a bi-partite graph.

- Hurdles:

  - Code turns out to be a bit hard to understand

SP20 Team35 Standup 2/3/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Added information about graphs to presentation

  - Ran simulations for SubGraph Finder and documented results

- Tomorrow (planning for 4 hours):

  - Finish presentation for CyFinder

  - Look into source code of Subgraph finder

  - Preparing for grooming meeting with PO

- Hurdles:

  - None

- Kyle P

- Friday (2 hours)

  - Studied the code for the CyFinder plugin and how it interacted with Cytoscape.

- Today (2 hours)

  - Study the code for argument processing (e.g. how exactly a graph that is inputted is subjected to the algorithm).

  - Create (not implement) an algorithm for creating a k-partite graph from a bi-partite graph.

- Tomorrow (Planning for 3 hours)

  - Backlog grooming meeting, also need to figure out exactly how argument processing works to start writing code to modify it.

- Hurdles:

  - Due to uncertainty about the general chain of control of the app (which needs to be resolved soon), am not sure where to put the algorithm. Also unsure if any other issues exist.

SP20 Team35 Standup 2/4/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Finish presentation for CyFinder

  - Looked into source code of Subgraph finder

  - Prepared for grooming meeting with PO

- Tomorrow (planning for 4 hours):

  - Continue to look at source code

  - Grooming meeting with PO

- Hurdles:

  - PO was not able to attend grooming meeting today, worked with their PhD student

- Kyle P

- Yesterday (worked 2 hours)

  - Create preliminary algorithm for binary partite to k-partite graphs.

- Today (worked 5 hours)

  - Backlog grooming meeting.

  - Implement algorithm for binary partite, and create table/group attributes in the subgraph finder project.

- Tomorrow (Planning for 3 hours)

  - Verify and fix some things about the algorithm.

- List of hurdles, if any?

  - None

SP20 Team35 Standup 2/5/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Continue to look at source code

  - Grooming meeting with PO

- Tomorrow (planning for 2 hours):

  - Continue to look at source code

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 4 hours):

  - Held backlog grooming meeting

  - Implemented algorithm for binary partite graphs

  - Created table/group attributes for project

- Today (worked 2 hours):

  - Set up private GitHub repository for project

- Tomorrow (planning for 3 hours):

  - Attempt to set up GUI to add in the ability to pick a k for k-partite graphs

- Hurdles:

  - None

SP20 Team35 Standup 2/6/2020 10:45pm 11pm

- Rolans Apinis

- Yesterday (2 hours)

  - Looked at source code

- Tomorrow (planning for 8 hours):

  - Continue to look at source code

  - Set up local repository for Git

  - Attempt to resolve issues when Edge Preservation option is not selected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Setup private GitHub repository for project

- Today (Worked 2 hours)

  - Look at logging utility

  - Start planning how to modify GUI

- Tomorrow (Planning for 3 hours)

  - Modify GUI to accommodate k-partite box

- Hurdles

  - None

SP20 Team35 Standup 2/7/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Continue to look at source code

  - Set up local repository for Git

  - Attempt to resolve issues when Edge Preservation option is not selected

- Tomorrow (planning for 5 hours):

  - Further work on understanding for the source code

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Look at logging utility

  - Start planning how to modify GUI

- Today (Worked 2 hours)

  - Work on modifying GUI to add k-partite text box

- Monday (Planning for 3 hours)

  - Finish modifying GUI to add k-partite text box

- Hurdles

  - None

SP20 Team35 Standup 2/10/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Further work on understanding for the source code

- Tomorrow (planning for 3 hours):

  - Further work on understanding for the source code

  - Run tests on k-partite condition

  - Prepare for closing sprint 2 and starting sprint 3

  - Prepare for PO meeting

- Hurdles:

  - None

- Kyle Pulido

- Friday (worked 2 hours):

  - Work on modifying GUI to add k-partite text box

- Today (worked 2 hours):

  - Finished implementing gui dialog for displaying graphs as k-partite graphs

  - Fixed .gitignore mess in github repository

- Tomorrow (planning for 3 hours):

  - Sprint closing meeting + start new sprint

- Hurdles

  - None

Sprint 3

SP20 Team35 Standup 2/11/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Further worked on understanding for the source code

  - Ran tests on k-partite condition

  - Updated documents for sprint 2

  - Prepared demo for PO meeting

- Tomorrow (planning for 2 hours):

  - Prepare documentation for Sprint 3

  - Groom backlog

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Finish implementing k-partite box in gui

  - Fix .gitignore mess in github reposoitory

- Today (worked 2 hours):

  - Sprint closing meeting + finalize sprint documentation

- Tomorrow (planning for 2 hours):

  - Work on new k-partite algorithm according to new specifications

- Hurdles

  - None

SP20 Team35 Standup 2/12/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared documentation for Sprint 3

  - Groomed backlog

- Tomorrow (planning for 4 hours):

  - Update presentation with updated GUI interface image

  - Change the flow of the UI when using Subgraph Finder

  - Work on addressing errors in software

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Held sprint closing meeting

  - Worked on final sprint documentation

- Today (worked 2 hours):

  - Work on new k-partite algorithm

- Tomorrow (planning for 2 hours):

  - Work further on k-partite algorithm

- Hurdles

  - None

SP20 Team35 Standup 2/13/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Updated presentation with updated GUI interface image

  - Changed the flow of the UI when using Subgraph Finder

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation

- Hurdles:

  - Waiting for some additional documentation before can start working on resolving “Edge Preservation” errors

- Kyle Pulido

- Yesterday (2 hours):

  - Start work on new k-partite algorithm

- Today (2 hours):

  - Fix and test the k-partite algorithm to PO's new specifications

- Tomorrow (planning for 2 hours):

  - Fix GUI warnings and the like

- Hurdles:

  - Building the project and launching the program takes a while

SP20 Team35 Standup 2/14/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation” flow

- Tomorrow (planning for 5 hours):

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation

  - Read thesis for CyFinder

- Hurdles:

  - Will have to try put in some hours during weekend due to not being able to do as much as planed

- Kyle Pulido

- Yesterday (2 hours):

  - Fix and test the k-partite algorithm to PO’s new specifications

- Today (2 hour)

  - Work on the GUI as well as figuring out how to deal with broken scenarios

  - Read thesis for CyFinder

- Monday (planning for 2 hours):

  - Read thesis further and prepare for backlog meetings

- Hurdles:

  - Schedule has been a bit cramped recently

SP20 Team35 Standup 2/17/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation

  - Read thesis for CyFinder

- Tomorrow (planning for 2 hours):

  - Prepare for grooming meeting

  - Preparing questions for resolving  issue with “bipartite + BFS + no Edge Preservation”

- Hurdles:

  - None

- Kyle Pulido

- Friday (2 hours):

  - Read thesis statement on edge preservation

- Today (2 hours worked):

  - Continue reading thesis statement on edge preservation

  - Plan for PO backlog meeting tomorrow

- Tomorrow (3 hours planned):

  - Hold PO backlog grooming meeting

- Hurdles

  - None

SP20 Team35 Standup 2/18/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared for grooming meeting

  - Prepared questions for resolving  issue with “bipartite + BFS + no Edge Preservation”

- Tomorrow (planning for 2 hours):

  - Work on backlog document grooming

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Continue reading thesis statement on edge preservation

  - Plan for backlog grooming

- Today (3 hours):

  - Hold backlog grooming meeting

  - Establish future user stories to deal with

  - Begin work on documentation

- Tomorrow (planning for 2 hours):

  - Continue to work on documentation

  - Look into new user stories

- Hurdles:

  - The entire project has been relatively vague thus far

SP20 Team35 Standup 2/19/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on backlog document grooming

  - Worked on resolving issue with “bipartite + BFS + no Edge Preservation

- Tomorrow (planning for 8 hours):

  - Work on changing flow of program, to notify user of currently unsupported features and preventing user from unwillingly crashing program

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (3 hours)

  - Hold backlog grooming meeting

  - Establish future user stories to deal with

  - Begin work on documentation

- Today (2 hours)

  - Worked on creating report to detail changes

  - Reviewed project backlog and related sprint documents

- Tomorrow (planning for 3 hours):

  - Begin analyzing extra user stories

- Hurdles:

  - None

SP20 Team35 Standup 2/20/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Worked on changing flow of program, to notify user of currently unsupported features and preventing user from unwillingly crashing program

  - Added warnings in case user selected an unsupported combination of criteria

- Tomorrow (planning for 6 hours):

  - Work on changing flow of program, to notify user of currently unsupported features and preventing user from unwillingly crashing program

- Hurdles:

  - None

- Yesterday (2 hours)

  - Worked on creating report to detail changes

  - Reviewed project backlog and related sprint documents

- Today (0 hours)

  - Didn't work on project due to coursework + study for midterms

- Tomorrow (3 hours planned):

  - Continue working on report

- Hurdles:

  - see above

Sprint 4 - <Spring Break from 2/22/2020 to 3/01/2020>

SP20 Team35 Standup 3/2/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (0 hours)

  - Spring Break

- Tomorrow (planning for 2 hours):

  - Prepare documentation and demo for meeting with product owner

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours):

  - Worked on sorting algorithm for the new user story.

- Today (worked 3 hours):

  - Completed user story (sort subgraphs by node count in ascending order)

- Tomorrow (planning for 3 hours):

  - Hold retrospective

  - Work on other changes to improve code quality

- Hurdles:

  - Code is a bit messy and not too well documented

SP20 Team35 Standup 3/3/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared documentation and demo for meeting with product owner

- Tomorrow (planning for 4 hours):

  - Prepare sprint documentation

  - Update displayed message for User story 20

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (3 hours):

  - Completed subgraph node count sorting story

- Today (3 hours):

  - Held retrospective

  - Made some QoL code changes

- Tomorrow (planning for 2 hours):

  - Continue work on sorting GUI

- Hurdles:

  - None

SP20 Team35 Standup 3/5/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on resolving issue with saving subgraphs to file

- Tomorrow (planning for 8 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (0 hours)

  - (nothing)

- Today (3 hours):

  - Work on resolving issue with sorting GUI

- Tomorrow (planning for 3 hours):

  - Continue work on sorting GUI

- Hurdles:

  - None

SP20 Team35 Standup 3/6/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Worked on resolving issue with saving subgraphs to file

- Tomorrow (planning for 2 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (3 hours)

  - Worked on resolving issue with sorting GUI

- Today (3 hours):

  - Finalized sorting GUI change

- Monday (planning for 3 hours)

  - ???

- Hurdles:

  - None

SP20 Team35 Standup 3/9/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Worked on resolving issue with saving subgraphs to file

- Tomorrow (planning for 2 hours):

  - Prepare for grooming meeting with PO

- Hurdles:

  - None

- Kyle Pulido

- Friday (3 hours)

  - Finished modifying sorting GUI

- Today (2 hours):

  - Added extra sorting options (descending, option to not sort)

- Tomorrow (planning for 3 hours)

  - Begin work on extra sorting option

- Hurdles:

  - None

SP20 Team35 Standup 3/10/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared for grooming meeting

- Tomorrow (planning for 2 hours):

  - Continue work on resolving issue with saving subgraphs to file

  - Meet with PO regarding backlog

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (3 hours)

  - Added extra sorting options (descending, option to not sort)

- Today (2 hours):

  - Work on creating average edge weight comparator

- Tomorrow (planning for 3 hours)

  - Continue work on average edge weight comaprator

- Hurdles:

  - None

SP20 Team35 Standup 3/11/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Continued work on resolving issue with saving subgraphs to file

  - Met with PO regarding backlog

- Tomorrow (planning for 3 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Work on creating average edge weight comparator

- Today (3 hours):

  - Continue work on creating average weight comparators

- Tomorrow (planning for 3 hours)

  - Fix bug with average weight comparators

- Hurdles:

  - Program throws a null pointer exception for some reason when attempting to compare using average edge weight

SP20 Team35 Standup 3/12/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Continued work on resolving issue with saving subgraphs to file

- Tomorrow (planning for 8 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - Hard to work with Cyfinder related functions due to lack of documentation, slowing down progress

- Kyle Pulido

- Yesterday (worked 3 hours):

  - Work on creating average weight comparators

- Today (worked 3 hours):

  - Work on fixing the bug with average weight comparators

- Hurdles:

  - Code is kind of weird, it is very hard to test where exactly the edges are and why NPEs are being thrown

SP20 Team35 Standup 3/13/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Continued work on resolving issue with saving subgraphs to file

- Monday (planning for 2 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - Hard to work with Cyfinder related functions due to lack of documentation, slowing down progress

  Kyle Pulido

  Yesterday (worked 3 hours):

- Work on fixing the bug with average weight comparators

  Today (worked 2 hours):

- Continue working on average edge weight

  Monday (planning for 4 hours):

- Work on average weight scenario

- Merge fixes from Rolans’ side

  Hurdles:

- Code is kind of weird, it is very hard to test where exactly the edges are and why NPEs are being thrown

SP20 Team35 Standup 3/16/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Resolved the issue with saving subgraphs to file

- Tomorrow (planning for 2 hours):

  - Change the name format of the subgraph files

  - Prepare for review meeting

- Hurdles:

  - None

- Kyle Pulido

- Today (5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans' side, general cleanup

- Tomorrow (planning for 4 hours):

  - Hold retrospective/backlog, work on report further.

- Hurdles:

  - None

Sprint 5

SP20 Team35 Standup 3/17/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared for meeting with PO for review and sprint 5

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans' side, general cleanup

- Today (4 hours):

  - Hold retrospective/backlog, work on report further.

- Tomorrow (planning for 2 hours):

  - Continue on documentation

- Hurdles:

  - None

SP20 Team35 Standup 3/18/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with when edge preservation is not selected

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (4 hours)

  - Hold retrospective/backlog, work on report further.

- Today (2 hours):

  - Continue on documentation

- Tomorrow (planning for 5 hours):

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Hurdles:

  - None

SP20 Team35 Standup 3/19/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with when edge preservation is not selected

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Continue on documentation

- Today (5 hours):

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Tomorrow (planning for 4 hours):

  - Worked on sorting out issue with average weight and crashing

- Hurdles:

  - Average weight comparator crashes for some reason

SP20 Team35 Standup 3/20/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with when edge preservation is not selected

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

Kyle Pulido

- Yesterday (worked 5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Today (worked 4 hours)

  - Worked on sorting out issue with average weight and crashing (fixed)

  - Fix issues with github repo/inconsistency between branches

- Monday (planning for 3 hours)

  - Work on edge preservation error

- Hurdles

  - None

SP20 Team35 Standup 3/23/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Worked on resolving issue with when edge preservation is not selected

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

- Kyle P

- Friday (worked 4 hours)

  - Worked on sorting out issue with average weight and crashing (fixed)

  - Fix issues with github repo/inconsistency between branches

- Today (worked 3 hours)

  - Work on edge preservation error

- Tomorrow (planning for 2 hours)

  - Look at other errors and see if anything can be done about them

- Hurdles

  - None

SP20 Team35 Standup 3/24/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Resolved the issue with Bi partite + BFTS + no edge preservation, but only when making the graph undirected using the transitive method

  - Prepared for Grooming meeting

- Tomorrow (planning for 2 hours):

  - Work on resolving the issue with Bi partite + BFTS + no edge preservation when using additive method when making the graph undirected

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 3 hours)

  - Work on edge preservation error

- Today (worked 3 hours)

  - Look at other errors and see if anything can be done about them

- Tomorrow (planning for 2 hours)

  - Begin work on analyzing graphing algorithm

- Hurdles

  - None

SP20 Team35 Standup 3/25/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving the issue with Bi partite + BFTS + no edge preservation when using additive method when making the graph undirected

  - Grooming meeting

- Tomorrow (planning for 2 hours):

  - Work on resolving the issue with Bi partite + BFTS + no edge preservation when using additive method when making the graph undirected

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 3 hours)

  - Look at other errors and see if anything can be done about them

- Today (worked 0 hours)

  - Nothing

- Tomorrow (planning for 2 hours)

  - Begin work on analyzing graphing algorithm

- Hurdles

  - Personal schedule

SP20 Team35 Standup 3/26/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving the issue with Bi partite + BFTS + no edge preservation when using additive method when making the graph undirected

- Tomorrow (planning for 2 hours):

  - Work on resolving the issues when using additive method when making the graph undirected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (0 Hours):

  - Nothing

- Today (2 hours):

  - Begin work on analyzing graphing algorithm

- Tomorrow (planning for 2 hours):

  - Work further on graphing algorithm

- Hurdles:

  - Personal schedule, algorithm seems complex

SP20 Team35 Standup 3/27/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving the issues when using additive method when making the graph undirected

- Tomorrow (planning for 4 hours):

  - Retest software to see which features currently function

  - Work on resolving the issues when using additive method when making the graph undirected

- Hurdles:

  - Some previously running features are not working currently

- Kyle Pulido

- Today (2 hours):

  - Work more on largest complete bipartite subgraph algorithm

- Hurdles:

  - Personal schedule, algorithm seems complex

SP20 Team35 Standup 3/28/2020 10:00pm 10:15pm - Saturday

- Rolans Apinis

- Yesterday (4 hours)

  - Retested software to see which features currently function and found some additional features are having issues that previously worked or the same issues occurring bet sometimes with different errors or outcomes

  - Worked on resolving the issues when using additive method when making the graph undirected

- Tomorrow (planning for 4 hours):

  - Work on resolving the issues when using additive method when making the graph undirected

- Hurdles:

  - Some previously running features are not working currently

SP20 Team35 Standup 3/30/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (6 hours)

  - Worked on resolving the issues when using transformative method to make the graph undirected

  - Worked on resolving the issues when using additive method to make the graph undirected

- Tomorrow (planning for 8 hours):

  - Work on resolving the issues when using additive method when making the graph undirected

  - Work on resolving the issues when using transformative method when making the graph undirected

- Hurdles:

  - Still can’t resolve all issues, falling behind on schedule

  - Hard to track how small changes affect the whole system

- Kyle Pulido

- Today (worked 2 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

- Tomorrow (planning on 3 hours)

  - Continue working on said algorithm

  - Hold retrospective meeting and figure out what to do for final sprint

Sprint 6

SP20 Team35 Standup 3/31/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - wrapped up Sprint 5

- Tomorrow (planning for 2 hours):

  - Have review meeting with PO

  - Have planning meeting for Sprint 6

  - Do documentation

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 2 hours)

  - Worked on researching graph algorithm for finding largest complete bipartite subgraph

- Today (worked 4 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

  - Held retrospective meeting

- Tomorrow (planning on 2 hours)

  - Continue working on said algorithm

SP20 Team35 Standup 4/1/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Had review meeting with PO

  - Had planning meeting for Sprint 6

- Tomorrow (planning for 2 hours):

  - Update documentation

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 2 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

  - Held retrospective meeting

- Today (worked 2 hours)

  - Continue working on said algorithm

  - Test algorithm

- Tomorrow (planning on 3 hours)

  - Continue working on said algorithm

  - When finished, begin implementing it into project

SP20 Team35 Standup 4/2/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Updated documentation

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - None

- Kyle P

- Yesterday (4 hours)

  - Continue working on said algorithm

  - Begin testing it

- Today (3 hours)

  - Complete clique-locating algorithm outside of project

  - Begin implementing it inside project

- Tomorrow (planning for 3 hours)

  - Continue work on implementation

- Hurdles

  - None right now, besides difficulty of testing

SP20 Team35 Standup 4/3/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - None

- Kyle P

- Yesterday (3 hours)

  - Complete clique-locating algotirhm

  - Begin implementing it inside project

- Today (3 hours)

  - Continue work on implementing clique-locating algorithm

- Monday (planning for 3 hours)

  - Continue work on implementing clique-locating algorithm

  - Start looking into options for binary-partite graph location

- Hurdles

  - Difficulty of testing

SP20 Team35 Standup 4/6/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (4 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

  - Grooming meeting

- Hurdles:

  - The bug is hard to find due to the structure of the program and no effective way of testing

- Kyle P

- Yesterday (3 hours)

  - Continue work on implementing clique-locating algorithm

- Today (3 hours)

  - Continue work on implementing clique-locating algorithm

  - Start looking into options for binary-partite graph location

- Tomorrow (planning for 2 hours)

  - Start implementing binary-partite graph location

- Hurdles

  - Difficulty of testing

SP20 Team35 Standup 4/7/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

  - Had grooming meeting

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

  - Take a look at the issues teammate is having

- Hurdles:

  - The bug is hard to find due to the structure of the program and no effective way of testing

- Kyle P

- Yesterday (3 hours)

  - Start implementing binary-partite graph location algorithm

- Today (3 hours)

  - Continue work on bipartite graph algorithm

- Tomorrow (planning for 3 hours)

  - Continue work on bipartite graph algorithm

- Hurdles

  - Difficulty of testing

SP20 Team35 Standup 4/8/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

  - Work with teammate on Bron Kerbosch algorithm implementation

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - The Bron Kerbosch algorithm issue is not related to the saving feature worked on by me

- Kyle P

- Yesterday (3 hours)

  - Continue work on bipartite graph algorithm

- Today (3 hours)

  - Finish implementing bipartite graph algorithm

- Tomorrow (planning for 3 hours)

  - Attempt to find ways to test

- Hurdles

  - Difficulty of testing

  - Implementing algorithm

SP20 Team35 Standup 4/9/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - Still haven’t made any real progress resolving the issue with additive issue, cant find why data is not passed correctly

- Kyle P

- Yesterday (3 hours)

  - Finish implementing bipartite graph algorithm

- Today (3 hours)

  - Attempt to find ways to test bipartite graph algorithm

- Tomorrow (planning for 2 hours)

  - Attempt to fix bugs with bipartite graph algorithm

- Hurdles

  - Difficulty of testing

  - Attempting to write the extra graph causes exceptions

  - Unsure of any bugs that may have existed prior to usage of this algorithm

SP20 Team35 Standup 4/10/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 8 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - Still haven’t made any real progress resolving the issue with additive issue, can’t find why data is not passed correctly

- Kyle P

- Yesterday (3 hours)

  - Attempt to test bipartite graph algorithm

- Today (2 hours)

  - Modify bipartite graph algorithm to work better

- Monday (planning for 2 hours)

  - Retest bipartite graph algorithm

- Hurdles

  - Difficulty of testing

SP20 Team35 Standup 4/11/2020 10:00pm 10:15pm - Saturday

- Rolans Apinis

- Yesterday (8 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Monday (planning for 8 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - Still haven’t made any real progress resolving the issue with additive issue, can’t find why data is not passed correctly

SP20 Team35 Standup 4/13/2020 10:00pm 10:15pm

- Rolans Apinis

- Saturday (6 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 6 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - Was not able to resolve issue with clique + BFTS + no edge preservation when using additive undirected graph, still results in empty graphs

- Kyle P

- Yesterday (2 hours)

  - Modify bipartite graph algorithm to get it to not crash when used

- Today (2 hours)

  - Retest bipartite graph algorithm

  - Leave it unfinished for next team

- Tomorrow (planning for 2 hours)

  - Hold sprint retrospective

  - Begin work on documentation

- Hurdles

  - Difficulty of testing

  - The bipartite graph algorithm turns out to have a few issues that are too hard to deal with due to difficulty of testing, as well as a complexity issue that makes it not work as well with larger graphs. A better solution may be required.

Sprint 7

Kyle’s meeting minutes were missing until 4/23 due to a combination of not knowing to take meeting minutes until then and having other final projects/exams.

SP20 Team35 Standup 4/14/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (6 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 2 hours):

  - Work on documentation for Sprint 6

  - Work on documentation for Sprint 7

- Hurdles:

  - Was not able to resolve issue with clique + BFTS + no edge preservation when using additive undirected graph

SP20 Team35 Standup 4/15/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on documentation for Sprint 6

  - Worked on documentation for Sprint 7

- Tomorrow (planning for 2 hours):

  - Work on final deliverable

- Hurdles:

  - None

SP20 Team35 Standup 4/16/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on the layout of the document

- Tomorrow (planning for 2 hours):

  - Work on final deliverable

- Hurdles:

  - None

SP20 Team35 Standup 4/17/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on final deliverable

  - Referenced the some of the provided Final Deliverables for inspiration on format

- Tomorrow (planning for 0 hours):

  - None

- Hurdles:

  - Need to work on other project for a different class

SP20 Team35 Standup 4/20/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (0 hours)

  - Another project for a different class

- Tomorrow (planning for 2 hours):

  - Work on Introduction and describe current system

- Hurdles:

SP20 Team35 Standup 4/21/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on Introduction and describe current system

- Tomorrow (planning for 4 hours):

  - Work on adding Sprint information

  - Work on adding accepted stories and backlog

- Hurdles:

  - None

SP20 Team35 Standup 4/22/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Added most Sprint information

  - Added most accepted stories and backlog

- Tomorrow (planning for 4 hours):

  - Work on adding System decomposition

- Hurdles:

  - None

SP20 Team35 Standup 4/23/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Added diagrams/images for system decomposition

- Tomorrow (planning for 4 hours):

  - Work on Appendix B – User Interface Design

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Work on documentation

- Today (2 hours)

  - Work on documentation

- Tomorrow (planning for 2 hours)

  - Work on documentation

  - Begin organizing meeting minutes

SP20 Team35 Standup 4/24/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Added images and descriptions to Appendix B

- Tomorrow (planning for 4 hours):

  - Work on Sprint Review Reports

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Work on documentation

- Today (2 hours)

  - Organize meeting minutes

  - Work on documentation

- Tomorrow (planning for 2 hours)

  - Organize meeting minutes

  - Work on documentation

SP20 Team35 Standup 4/25/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Added info to Sprint Review Reports

  - Updated the images in Appendix B

- Tomorrow (planning for 8 hours):

  - Work on Appendix D

  - Work on UML diagrams

  - Work on adding use case diagrams

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Organize meeting minutes

  - Work on documentation

- Today (2 hours)

  - Organize meeting minutes

  - Work on documentation

- Tomorrow (planning for 6 hours)

  - Finish recording videos and creating poster

SP20 Team35 Standup 4/26/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (7 hours)

  - Worked on Appendix D

  - Worked on UML diagrams

- Tomorrow (planning for 8 hours):

  - Work on finishing the deliverable document

  - Create a poster based on documentation

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Organize meeting minutes

  - Work on documentation

- Today (8 hours)

  - Created poster

  - Recorded videos

  - Rewrote developer guide

  - Rewrote user guide

  - Worked on presentation

- Tomorrow (planning for 5 hours)

  - Finalize presentation

  - Submit project

SP20 Team35 Standup 4/27/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (7 hours)

  - Worked on Appendix D

  - Worked on UML diagams

- Tomorrow (planning for 6 hours):

  - Meet with PO for final deliverable overview

  - Submit project

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (8 hours)

  - Recorded videos

  - Rewrote developer guide

  - Rewrote user guide

  - Worked on presentation

- Today (6 hours)

  - Finalize presentation

  - Finalize meeting minute organization

  - Submit project

# References

Schultz II, C. A. (2016). SAR: AN ALGORITHM FOR A STRUCTURAL ANALYSIS OF PROTEIN INTERACTION. Orangeburg.