Meeting minutes

Sprint 1

SP20 Team35 Standup 1/13/2020 10:00pm 10:15pm

- Rolans Apinis

- Tomorrow (planning for 1 hours):

  - Will work on contacting PO about meeting

- Hurdles:

  - None

SP20 Team35 Standup 1/14/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (1 hours)

  - Looked at Scrum Ceremonies

- Tomorrow (planning for 1 hours):

  - Will contact PO for further clarification on times that we could hold kickoff meeting due to schedule differences

- Hurdles:

  - Difficulty finding times to meet up with teammate

SP20 Team35 Standup 1/15/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (1 hours)

  - Contacted PO about kickoff meeting

- Tomorrow (planning for 1 hours):

  - Due to schedule issues with PO and another teammate, if issue cannot be resolved today, will partner with PO and professor to look for alternative solutions

- Hurdles:

  - Difficulty finding times to meet up with teammate and PO at the same time

SP20 Team35 Standup 1/22/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (1 hours)

  - Had first meeting with PO where we discussed the software that serves as the base for the project

  - Talked about what previous teams did for the CyFinder app

- Tomorrow (planning for 1 hours):

  - Will work on documentation for sprints and kickoff meeting

  - Look into getting the Cytoscape program installed and try to understand how the software works

- Hurdles:

  - Exact stories were not discussed during first meeting

SP20 Team35 Standup 1/23/2020 10:00pm 10:10pm

- Rolans Apinis

- Yesterday (1 hours)

  - Partnered with team mate to update the kickoff meeting document draft

  - Installed Cytoscape

- Tomorrow (planning for 6 hours):

  - Set up Cyfinder to the version given by PO from previous team

  - Run some simulations based on given data to familiarize myself with the software

  - Set up IDE environment for development

- Hurdles:

  - None

SP20 Team35 Standup 1/24/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (6 hours)

  - Set up Cyfinder

  - Set up IDE environment for developing the project

  - Familiarized myself with how to run the Cyfinder

- Tomorrow (planning for 6 hours):

  - Continue familiarize myself with the project code

- Hurdles:

  - None

SP20 Team35 Standup 1/27/2020 10:00-10:15pm

- Yesterday (3 hours worked)

  - Finish installing Cytoscape.

  - Build the Cyfinder addon from the source code using Maven.

  - Install the addon into Cytoscape

- Tomorrow (3 hours planned)

  - Have meeting with PO.

  - Begin figuring out how to code the k-partite graphs task.

- Hurdles:

  - Personal schedule makes working on it hard sometimes

Sprint 2

SP20 Team35 Standup 1/28/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (0 hours)

  - N/a

- Tomorrow (planning for 5 hours):

  - Update the documentation for Sprint 1

  - Update documentation for current sprint

- Hurdles:

  - None

- Kyle P

- Yesterday (0 hours worked)

  - Nothing in particular

- Tomorrow (2 hours planned)

  - Create slides to begin documenting Cytoscape installation

- Hurdles:

  - None

SP20 Team35 Standup 1/29/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (5 hours)

  - Update the documentation for Sprint 1

  - Update documentation for current sprint

- Tomorrow (planning for 4 hours):

  - Work on creating a presentation that show CyFinder functionality

  - Work on creating a presentation that shows what a bi-partate and a clique is

- Hurdles:

  - Limited time to work due to personal reasons

- Kyle P

- Yesterday (3 hours worked)

  - Have meeting with PO.

  - Begin figuring out how to code the k-partite graphs task.

- Today (1 hour worked)

  - Create slides to document full process of installing CytoScape to better understand the process.

- Tomorrow (Planning for 2 hours)

  - Read through CyFinder code and document how the procedure in the slide is done.

- Hurdles:

  - None

SP20 Team35 Standup 1/30/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Created a presentation that show CyFinder functionality

- Tomorrow (planning for 6 hours):

  - Work on adding the current issues of CyFinder to presentation

  - Work on adding information on differences of creating an undirected network with CyFinder

- Hurdles:

  - None

- Kyle P

- Today (worked 2 hours):

  - Read code and figure out algorithm used for breadth and depth first search.

- Tomorrow (planning for 2 hours):

  - Continue reading code

  - Figure out how CyFinder interfaces with the Cytoscape GUI as well as what does and does not work

- Hurdles:

  - Code turns out to be a bit hard to understand

SP20 Team35 Standup 1/31/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Ran simulations and observed the functionality of the software

  - Work on adding the current issues of CyFinder to presentation

- Tomorrow (planning for 2 hours):

  - Work on adding information on differences of creating an undirected network with CyFinder

  - Continue running simulations and observed the functionality of the software

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 2 hours):

  - Studied the BFS and DFS graph traversal algorithms and how they are implemented by CyFinder.

- Today (worked 2 hours):

  - Study the rest of the app structure and how the CyFinder app interfaces with Cytoscape

- Monday (planning for 2 hours):

  - Study the code for argument processing (e.g. how exactly a graph that is inputted is subjected to the algorithm).

  - Create (not implement) an algorithm for creating a k-partite graph from a bi-partite graph.

- Hurdles:

  - Code turns out to be a bit hard to understand

SP20 Team35 Standup 2/3/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Added information about graphs to presentation

  - Ran simulations for SubGraph Finder and documented results

- Tomorrow (planning for 4 hours):

  - Finish presentation for CyFinder

  - Look into source code of Subgraph finder

  - Preparing for grooming meeting with PO

- Hurdles:

  - None

- Kyle P

- Friday (2 hours)

  - Studied the code for the CyFinder plugin and how it interacted with Cytoscape.

- Today (2 hours)

  - Study the code for argument processing (e.g. how exactly a graph that is inputted is subjected to the algorithm).

  - Create (not implement) an algorithm for creating a k-partite graph from a bi-partite graph.

- Tomorrow (Planning for 3 hours)

  - Backlog grooming meeting, also need to figure out exactly how argument processing works to start writing code to modify it.

- Hurdles:

  - Due to uncertainty about the general chain of control of the app (which needs to be resolved soon), am not sure where to put the algorithm. Also unsure if any other issues exist.

SP20 Team35 Standup 2/4/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Finish presentation for CyFinder

  - Looked into source code of Subgraph finder

  - Prepared for grooming meeting with PO

- Tomorrow (planning for 4 hours):

  - Continue to look at source code

  - Grooming meeting with PO

- Hurdles:

  - PO was not able to attend grooming meeting today, worked with their PhD student

- Kyle P

- Yesterday (worked 2 hours)

  - Create preliminary algorithm for binary partite to k-partite graphs.

- Today (worked 5 hours)

  - Backlog grooming meeting.

  - Implement algorithm for binary partite, and create table/group attributes in the subgraph finder project.

- Tomorrow (Planning for 3 hours)

  - Verify and fix some things about the algorithm.

- List of hurdles, if any?

  - None

SP20 Team35 Standup 2/5/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Continue to look at source code

  - Grooming meeting with PO

- Tomorrow (planning for 2 hours):

  - Continue to look at source code

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 4 hours):

  - Held backlog grooming meeting

  - Implemented algorithm for binary partite graphs

  - Created table/group attributes for project

- Today (worked 2 hours):

  - Set up private GitHub repository for project

- Tomorrow (planning for 3 hours):

  - Attempt to set up GUI to add in the ability to pick a k for k-partite graphs

- Hurdles:

  - None

SP20 Team35 Standup 2/6/2020 10:45pm 11pm

- Rolans Apinis

- Yesterday (2 hours)

  - Looked at source code

- Tomorrow (planning for 8 hours):

  - Continue to look at source code

  - Set up local repository for Git

  - Attempt to resolve issues when Edge Preservation option is not selected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Setup private GitHub repository for project

- Today (Worked 2 hours)

  - Look at logging utility

  - Start planning how to modify GUI

- Tomorrow (Planning for 3 hours)

  - Modify GUI to accommodate k-partite box

- Hurdles

  - None

SP20 Team35 Standup 2/7/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Continue to look at source code

  - Set up local repository for Git

  - Attempt to resolve issues when Edge Preservation option is not selected

- Tomorrow (planning for 5 hours):

  - Further work on understanding for the source code

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Look at logging utility

  - Start planning how to modify GUI

- Today (Worked 2 hours)

  - Work on modifying GUI to add k-partite text box

- Monday (Planning for 3 hours)

  - Finish modifying GUI to add k-partite text box

- Hurdles

  - None

SP20 Team35 Standup 2/10/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Further work on understanding for the source code

- Tomorrow (planning for 3 hours):

  - Further work on understanding for the source code

  - Run tests on k-partite condition

  - Prepare for closing sprint 2 and starting sprint 3

  - Prepare for PO meeting

- Hurdles:

  - None

- Kyle Pulido

- Friday (worked 2 hours):

  - Work on modifying GUI to add k-partite text box

- Today (worked 2 hours):

  - Finished implementing gui dialog for displaying graphs as k-partite graphs

  - Fixed .gitignore mess in github repository

- Tomorrow (planning for 3 hours):

  - Sprint closing meeting + start new sprint

- Hurdles

  - None

Sprint 3

SP20 Team35 Standup 2/11/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Further worked on understanding for the source code

  - Ran tests on k-partite condition

  - Updated documents for sprint 2

  - Prepared demo for PO meeting

- Tomorrow (planning for 2 hours):

  - Prepare documentation for Sprint 3

  - Groom backlog

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Finish implementing k-partite box in gui

  - Fix .gitignore mess in github reposoitory

- Today (worked 2 hours):

  - Sprint closing meeting + finalize sprint documentation

- Tomorrow (planning for 2 hours):

  - Work on new k-partite algorithm according to new specifications

- Hurdles

  - None

SP20 Team35 Standup 2/12/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared documentation for Sprint 3

  - Groomed backlog

- Tomorrow (planning for 4 hours):

  - Update presentation with updated GUI interface image

  - Change the flow of the UI when using Subgraph Finder

  - Work on addressing errors in software

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (worked 2 hours):

  - Held sprint closing meeting

  - Worked on final sprint documentation

- Today (worked 2 hours):

  - Work on new k-partite algorithm

- Tomorrow (planning for 2 hours):

  - Work further on k-partite algorithm

- Hurdles

  - None

SP20 Team35 Standup 2/13/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Updated presentation with updated GUI interface image

  - Changed the flow of the UI when using Subgraph Finder

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation

- Hurdles:

  - Waiting for some additional documentation before can start working on resolving “Edge Preservation” errors

- Kyle Pulido

- Yesterday (2 hours):

  - Start work on new k-partite algorithm

- Today (2 hours):

  - Fix and test the k-partite algorithm to PO's new specifications

- Tomorrow (planning for 2 hours):

  - Fix GUI warnings and the like

- Hurdles:

  - Building the project and launching the program takes a while

SP20 Team35 Standup 2/14/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation” flow

- Tomorrow (planning for 5 hours):

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation

  - Read thesis for CyFinder

- Hurdles:

  - Will have to try put in some hours during weekend due to not being able to do as much as planed

- Kyle Pulido

- Yesterday (2 hours):

  - Fix and test the k-partite algorithm to PO’s new specifications

- Today (2 hour)

  - Work on the GUI as well as figuring out how to deal with broken scenarios

  - Read thesis for CyFinder

- Monday (planning for 2 hours):

  - Read thesis further and prepare for backlog meetings

- Hurdles:

  - Schedule has been a bit cramped recently

SP20 Team35 Standup 2/17/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation

  - Read thesis for CyFinder

- Tomorrow (planning for 2 hours):

  - Prepare for grooming meeting

  - Preparing questions for resolving  issue with “bipartite + BFS + no Edge Preservation”

- Hurdles:

  - None

- Kyle Pulido

- Friday (2 hours):

  - Read thesis statement on edge preservation

- Today (2 hours worked):

  - Continue reading thesis statement on edge preservation

  - Plan for PO backlog meeting tomorrow

- Tomorrow (3 hours planned):

  - Hold PO backlog grooming meeting

- Hurdles

  - None

SP20 Team35 Standup 2/18/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared for grooming meeting

  - Prepared questions for resolving  issue with “bipartite + BFS + no Edge Preservation”

- Tomorrow (planning for 2 hours):

  - Work on backlog document grooming

  - Work on resolving issue with “bipartite + BFS + no Edge Preservation

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Continue reading thesis statement on edge preservation

  - Plan for backlog grooming

- Today (3 hours):

  - Hold backlog grooming meeting

  - Establish future user stories to deal with

  - Begin work on documentation

- Tomorrow (planning for 2 hours):

  - Continue to work on documentation

  - Look into new user stories

- Hurdles:

  - The entire project has been relatively vague thus far

SP20 Team35 Standup 2/19/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on backlog document grooming

  - Worked on resolving issue with “bipartite + BFS + no Edge Preservation

- Tomorrow (planning for 8 hours):

  - Work on changing flow of program, to notify user of currently unsupported features and preventing user from unwillingly crashing program

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (3 hours)

  - Hold backlog grooming meeting

  - Establish future user stories to deal with

  - Begin work on documentation

- Today (2 hours)

  - Worked on creating report to detail changes

  - Reviewed project backlog and related sprint documents

- Tomorrow (planning for 3 hours):

  - Begin analyzing extra user stories

- Hurdles:

  - None

SP20 Team35 Standup 2/20/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Worked on changing flow of program, to notify user of currently unsupported features and preventing user from unwillingly crashing program

  - Added warnings in case user selected an unsupported combination of criteria

- Tomorrow (planning for 6 hours):

  - Work on changing flow of program, to notify user of currently unsupported features and preventing user from unwillingly crashing program

- Hurdles:

  - None

- Yesterday (2 hours)

  - Worked on creating report to detail changes

  - Reviewed project backlog and related sprint documents

- Today (0 hours)

  - Didn't work on project due to coursework + study for midterms

- Tomorrow (3 hours planned):

  - Continue working on report

- Hurdles:

  - see above

Sprint 4 - <Spring Break from 2/22/2020 to 3/01/2020>

SP20 Team35 Standup 3/2/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (0 hours)

  - Spring Break

- Tomorrow (planning for 2 hours):

  - Prepare documentation and demo for meeting with product owner

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours):

  - Worked on sorting algorithm for the new user story.

- Today (worked 3 hours):

  - Completed user story (sort subgraphs by node count in ascending order)

- Tomorrow (planning for 3 hours):

  - Hold retrospective

  - Work on other changes to improve code quality

- Hurdles:

  - Code is a bit messy and not too well documented

SP20 Team35 Standup 3/3/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared documentation and demo for meeting with product owner

- Tomorrow (planning for 4 hours):

  - Prepare sprint documentation

  - Update displayed message for User story 20

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (3 hours):

  - Completed subgraph node count sorting story

- Today (3 hours):

  - Held retrospective

  - Made some QoL code changes

- Tomorrow (planning for 2 hours):

  - Continue work on sorting GUI

- Hurdles:

  - None

SP20 Team35 Standup 3/5/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on resolving issue with saving subgraphs to file

- Tomorrow (planning for 8 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (0 hours)

  - (nothing)

- Today (3 hours):

  - Work on resolving issue with sorting GUI

- Tomorrow (planning for 3 hours):

  - Continue work on sorting GUI

- Hurdles:

  - None

SP20 Team35 Standup 3/6/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Worked on resolving issue with saving subgraphs to file

- Tomorrow (planning for 2 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (3 hours)

  - Worked on resolving issue with sorting GUI

- Today (3 hours):

  - Finalized sorting GUI change

- Monday (planning for 3 hours)

  - ???

- Hurdles:

  - None

SP20 Team35 Standup 3/9/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Worked on resolving issue with saving subgraphs to file

- Tomorrow (planning for 2 hours):

  - Prepare for grooming meeting with PO

- Hurdles:

  - None

- Kyle Pulido

- Friday (3 hours)

  - Finished modifying sorting GUI

- Today (2 hours):

  - Added extra sorting options (descending, option to not sort)

- Tomorrow (planning for 3 hours)

  - Begin work on extra sorting option

- Hurdles:

  - None

SP20 Team35 Standup 3/10/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared for grooming meeting

- Tomorrow (planning for 2 hours):

  - Continue work on resolving issue with saving subgraphs to file

  - Meet with PO regarding backlog

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (3 hours)

  - Added extra sorting options (descending, option to not sort)

- Today (2 hours):

  - Work on creating average edge weight comparator

- Tomorrow (planning for 3 hours)

  - Continue work on average edge weight comaprator

- Hurdles:

  - None

SP20 Team35 Standup 3/11/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Continued work on resolving issue with saving subgraphs to file

  - Met with PO regarding backlog

- Tomorrow (planning for 3 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Work on creating average edge weight comparator

- Today (3 hours):

  - Continue work on creating average weight comparators

- Tomorrow (planning for 3 hours)

  - Fix bug with average weight comparators

- Hurdles:

  - Program throws a null pointer exception for some reason when attempting to compare using average edge weight

SP20 Team35 Standup 3/12/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (3 hours)

  - Continued work on resolving issue with saving subgraphs to file

- Tomorrow (planning for 8 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - Hard to work with Cyfinder related functions due to lack of documentation, slowing down progress

- Kyle Pulido

- Yesterday (worked 3 hours):

  - Work on creating average weight comparators

- Today (worked 3 hours):

  - Work on fixing the bug with average weight comparators

- Hurdles:

  - Code is kind of weird, it is very hard to test where exactly the edges are and why NPEs are being thrown

SP20 Team35 Standup 3/13/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - Continued work on resolving issue with saving subgraphs to file

- Monday (planning for 2 hours):

  - Continue work on resolving issue with saving subgraphs to file

- Hurdles:

  - Hard to work with Cyfinder related functions due to lack of documentation, slowing down progress

  Kyle Pulido

  Yesterday (worked 3 hours):

- Work on fixing the bug with average weight comparators

  Today (worked 2 hours):

- Continue working on average edge weight

  Monday (planning for 4 hours):

- Work on average weight scenario

- Merge fixes from Rolans’ side

  Hurdles:

- Code is kind of weird, it is very hard to test where exactly the edges are and why NPEs are being thrown

SP20 Team35 Standup 3/16/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Resolved the issue with saving subgraphs to file

- Tomorrow (planning for 2 hours):

  - Change the name format of the subgraph files

  - Prepare for review meeting

- Hurdles:

  - None

- Kyle Pulido

- Today (5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans' side, general cleanup

- Tomorrow (planning for 4 hours):

  - Hold retrospective/backlog, work on report further.

- Hurdles:

  - None

Sprint 5

SP20 Team35 Standup 3/17/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Prepared for meeting with PO for review and sprint 5

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans' side, general cleanup

- Today (4 hours):

  - Hold retrospective/backlog, work on report further.

- Tomorrow (planning for 2 hours):

  - Continue on documentation

- Hurdles:

  - None

SP20 Team35 Standup 3/18/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with when edge preservation is not selected

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (4 hours)

  - Hold retrospective/backlog, work on report further.

- Today (2 hours):

  - Continue on documentation

- Tomorrow (planning for 5 hours):

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Hurdles:

  - None

SP20 Team35 Standup 3/19/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with when edge preservation is not selected

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Continue on documentation

- Today (5 hours):

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Tomorrow (planning for 4 hours):

  - Worked on sorting out issue with average weight and crashing

- Hurdles:

  - Average weight comparator crashes for some reason

SP20 Team35 Standup 3/20/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with when edge preservation is not selected

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

Kyle Pulido

- Yesterday (worked 5 hours)

  - Work on average weight scenario

  - Merge fixes from Rolans’ side, general cleanup

- Today (worked 4 hours)

  - Worked on sorting out issue with average weight and crashing (fixed)

  - Fix issues with github repo/inconsistency between branches

- Monday (planning for 3 hours)

  - Work on edge preservation error

- Hurdles

  - None

SP20 Team35 Standup 3/23/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (2 hours)

  - Worked on resolving issue with when edge preservation is not selected

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with when edge preservation is not selected

- Hurdles:

  - None

- Kyle P

- Friday (worked 4 hours)

  - Worked on sorting out issue with average weight and crashing (fixed)

  - Fix issues with github repo/inconsistency between branches

- Today (worked 3 hours)

  - Work on edge preservation error

- Tomorrow (planning for 2 hours)

  - Look at other errors and see if anything can be done about them

- Hurdles

  - None

SP20 Team35 Standup 3/24/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Resolved the issue with Bi partite + BFTS + no edge preservation, but only when making the graph undirected using the transitive method

  - Prepared for Grooming meeting

- Tomorrow (planning for 2 hours):

  - Work on resolving the issue with Bi partite + BFTS + no edge preservation when using additive method when making the graph undirected

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 3 hours)

  - Work on edge preservation error

- Today (worked 3 hours)

  - Look at other errors and see if anything can be done about them

- Tomorrow (planning for 2 hours)

  - Begin work on analyzing graphing algorithm

- Hurdles

  - None

SP20 Team35 Standup 3/25/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving the issue with Bi partite + BFTS + no edge preservation when using additive method when making the graph undirected

  - Grooming meeting

- Tomorrow (planning for 2 hours):

  - Work on resolving the issue with Bi partite + BFTS + no edge preservation when using additive method when making the graph undirected

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 3 hours)

  - Look at other errors and see if anything can be done about them

- Today (worked 0 hours)

  - Nothing

- Tomorrow (planning for 2 hours)

  - Begin work on analyzing graphing algorithm

- Hurdles

  - Personal schedule

SP20 Team35 Standup 3/26/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving the issue with Bi partite + BFTS + no edge preservation when using additive method when making the graph undirected

- Tomorrow (planning for 2 hours):

  - Work on resolving the issues when using additive method when making the graph undirected

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (0 Hours):

  - Nothing

- Today (2 hours):

  - Begin work on analyzing graphing algorithm

- Tomorrow (planning for 2 hours):

  - Work further on graphing algorithm

- Hurdles:

  - Personal schedule, algorithm seems complex

SP20 Team35 Standup 3/27/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving the issues when using additive method when making the graph undirected

- Tomorrow (planning for 4 hours):

  - Retest software to see which features currently function

  - Work on resolving the issues when using additive method when making the graph undirected

- Hurdles:

  - Some previously running features are not working currently

- Kyle Pulido

- Today (2 hours):

  - Work more on largest complete bipartite subgraph algorithm

- Hurdles:

  - Personal schedule, algorithm seems complex

SP20 Team35 Standup 3/28/2020 10:00pm 10:15pm - Saturday

- Rolans Apinis

- Yesterday (4 hours)

  - Retested software to see which features currently function and found some additional features are having issues that previously worked or the same issues occurring bet sometimes with different errors or outcomes

  - Worked on resolving the issues when using additive method when making the graph undirected

- Tomorrow (planning for 4 hours):

  - Work on resolving the issues when using additive method when making the graph undirected

- Hurdles:

  - Some previously running features are not working currently

SP20 Team35 Standup 3/30/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (6 hours)

  - Worked on resolving the issues when using transformative method to make the graph undirected

  - Worked on resolving the issues when using additive method to make the graph undirected

- Tomorrow (planning for 8 hours):

  - Work on resolving the issues when using additive method when making the graph undirected

  - Work on resolving the issues when using transformative method when making the graph undirected

- Hurdles:

  - Still can’t resolve all issues, falling behind on schedule

  - Hard to track how small changes affect the whole system

- Kyle Pulido

- Today (worked 2 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

- Tomorrow (planning on 3 hours)

  - Continue working on said algorithm

  - Hold retrospective meeting and figure out what to do for final sprint

Sprint 6

SP20 Team35 Standup 3/31/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (8 hours)

  - wrapped up Sprint 5

- Tomorrow (planning for 2 hours):

  - Have review meeting with PO

  - Have planning meeting for Sprint 6

  - Do documentation

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 2 hours)

  - Worked on researching graph algorithm for finding largest complete bipartite subgraph

- Today (worked 4 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

  - Held retrospective meeting

- Tomorrow (planning on 2 hours)

  - Continue working on said algorithm

SP20 Team35 Standup 4/1/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Had review meeting with PO

  - Had planning meeting for Sprint 6

- Tomorrow (planning for 2 hours):

  - Update documentation

- Hurdles:

  - None

- Kyle P

- Yesterday (worked 2 hours)

  - Worked on graph algorithm for finding largest complete bipartite subgraph

  - Held retrospective meeting

- Today (worked 2 hours)

  - Continue working on said algorithm

  - Test algorithm

- Tomorrow (planning on 3 hours)

  - Continue working on said algorithm

  - When finished, begin implementing it into project

SP20 Team35 Standup 4/2/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Updated documentation

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - None

- Kyle P

- Yesterday (4 hours)

  - Continue working on said algorithm

  - Begin testing it

- Today (3 hours)

  - Complete clique-locating algorithm outside of project

  - Begin implementing it inside project

- Tomorrow (planning for 3 hours)

  - Continue work on implementation

- Hurdles

  - None right now, besides difficulty of testing

SP20 Team35 Standup 4/3/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - None

- Kyle P

- Yesterday (3 hours)

  - Complete clique-locating algotirhm

  - Begin implementing it inside project

- Today (3 hours)

  - Continue work on implementing clique-locating algorithm

- Monday (planning for 3 hours)

  - Continue work on implementing clique-locating algorithm

  - Start looking into options for binary-partite graph location

- Hurdles

  - Difficulty of testing

SP20 Team35 Standup 4/6/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (4 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

  - Grooming meeting

- Hurdles:

  - The bug is hard to find due to the structure of the program and no effective way of testing

- Kyle P

- Yesterday (3 hours)

  - Continue work on implementing clique-locating algorithm

- Today (3 hours)

  - Continue work on implementing clique-locating algorithm

  - Start looking into options for binary-partite graph location

- Tomorrow (planning for 2 hours)

  - Start implementing binary-partite graph location

- Hurdles

  - Difficulty of testing

SP20 Team35 Standup 4/7/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

  - Had grooming meeting

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

  - Take a look at the issues teammate is having

- Hurdles:

  - The bug is hard to find due to the structure of the program and no effective way of testing

- Kyle P

- Yesterday (3 hours)

  - Start implementing binary-partite graph location algorithm

- Today (3 hours)

  - Continue work on bipartite graph algorithm

- Tomorrow (planning for 3 hours)

  - Continue work on bipartite graph algorithm

- Hurdles

  - Difficulty of testing

SP20 Team35 Standup 4/8/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

  - Work with teammate on Bron Kerbosch algorithm implementation

- Tomorrow (planning for 2 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - The Bron Kerbosch algorithm issue is not related to the saving feature worked on by me

- Kyle P

- Yesterday (3 hours)

  - Continue work on bipartite graph algorithm

- Today (3 hours)

  - Finish implementing bipartite graph algorithm

- Tomorrow (planning for 3 hours)

  - Attempt to find ways to test

- Hurdles

  - Difficulty of testing

  - Implementing algorithm

SP20 Team35 Standup 4/9/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 4 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - Still haven’t made any real progress resolving the issue with additive issue, cant find why data is not passed correctly

- Kyle P

- Yesterday (3 hours)

  - Finish implementing bipartite graph algorithm

- Today (3 hours)

  - Attempt to find ways to test bipartite graph algorithm

- Tomorrow (planning for 2 hours)

  - Attempt to fix bugs with bipartite graph algorithm

- Hurdles

  - Difficulty of testing

  - Attempting to write the extra graph causes exceptions

  - Unsure of any bugs that may have existed prior to usage of this algorithm

SP20 Team35 Standup 4/10/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 8 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - Still haven’t made any real progress resolving the issue with additive issue, can’t find why data is not passed correctly

- Kyle P

- Yesterday (3 hours)

  - Attempt to test bipartite graph algorithm

- Today (2 hours)

  - Modify bipartite graph algorithm to work better

- Monday (planning for 2 hours)

  - Retest bipartite graph algorithm

- Hurdles

  - Difficulty of testing

SP20 Team35 Standup 4/11/2020 10:00pm 10:15pm - Saturday

- Rolans Apinis

- Yesterday (8 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Monday (planning for 8 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - Still haven’t made any real progress resolving the issue with additive issue, can’t find why data is not passed correctly

SP20 Team35 Standup 4/13/2020 10:00pm 10:15pm

- Rolans Apinis

- Saturday (6 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 6 hours):

  - Work on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Hurdles:

  - Was not able to resolve issue with clique + BFTS + no edge preservation when using additive undirected graph, still results in empty graphs

- Kyle P

- Yesterday (2 hours)

  - Modify bipartite graph algorithm to get it to not crash when used

- Today (2 hours)

  - Retest bipartite graph algorithm

  - Leave it unfinished for next team

- Tomorrow (planning for 2 hours)

  - Hold sprint retrospective

  - Begin work on documentation

- Hurdles

  - Difficulty of testing

  - The bipartite graph algorithm turns out to have a few issues that are too hard to deal with due to difficulty of testing, as well as a complexity issue that makes it not work as well with larger graphs. A better solution may be required.

Sprint 7

Kyle’s meeting minutes were missing until 4/23 due to a combination of not knowing to take meeting minutes until then and having other final projects/exams.

SP20 Team35 Standup 4/14/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (6 hours)

  - Worked on resolving issue with clique + BFTS + no edge preservation when using additive undirected graph

- Tomorrow (planning for 2 hours):

  - Work on documentation for Sprint 6

  - Work on documentation for Sprint 7

- Hurdles:

  - Was not able to resolve issue with clique + BFTS + no edge preservation when using additive undirected graph

SP20 Team35 Standup 4/15/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on documentation for Sprint 6

  - Worked on documentation for Sprint 7

- Tomorrow (planning for 2 hours):

  - Work on final deliverable

- Hurdles:

  - None

SP20 Team35 Standup 4/16/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on the layout of the document

- Tomorrow (planning for 2 hours):

  - Work on final deliverable

- Hurdles:

  - None

SP20 Team35 Standup 4/17/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Worked on final deliverable

  - Referenced the some of the provided Final Deliverables for inspiration on format

- Tomorrow (planning for 0 hours):

  - None

- Hurdles:

  - Need to work on other project for a different class

SP20 Team35 Standup 4/20/2020 10:00pm 10:15pm

- Rolans Apinis

- Friday (0 hours)

  - Another project for a different class

- Tomorrow (planning for 2 hours):

  - Work on Introduction and describe current system

- Hurdles:

SP20 Team35 Standup 4/21/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (2 hours)

  - Worked on Introduction and describe current system

- Tomorrow (planning for 4 hours):

  - Work on adding Sprint information

  - Work on adding accepted stories and backlog

- Hurdles:

  - None

SP20 Team35 Standup 4/22/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Added most Sprint information

  - Added most accepted stories and backlog

- Tomorrow (planning for 4 hours):

  - Work on adding System decomposition

- Hurdles:

  - None

SP20 Team35 Standup 4/23/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Added diagrams/images for system decomposition

- Tomorrow (planning for 4 hours):

  - Work on Appendix B – User Interface Design

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Work on documentation

- Today (2 hours)

  - Work on documentation

- Tomorrow (planning for 2 hours)

  - Work on documentation

  - Begin organizing meeting minutes

SP20 Team35 Standup 4/24/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Added images and descriptions to Appendix B

- Tomorrow (planning for 4 hours):

  - Work on Sprint Review Reports

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Work on documentation

- Today (2 hours)

  - Organize meeting minutes

  - Work on documentation

- Tomorrow (planning for 2 hours)

  - Organize meeting minutes

  - Work on documentation

SP20 Team35 Standup 4/25/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (4 hours)

  - Added info to Sprint Review Reports

  - Updated the images in Appendix B

- Tomorrow (planning for 8 hours):

  - Work on Appendix D

  - Work on UML diagrams

  - Work on adding use case diagrams

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Organize meeting minutes

  - Work on documentation

- Today (2 hours)

  - Organize meeting minutes

  - Work on documentation

- Tomorrow (planning for 6 hours)

  - Finish recording videos and creating poster

SP20 Team35 Standup 4/26/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (7 hours)

  - Worked on Appendix D

  - Worked on UML diagrams

- Tomorrow (planning for 8 hours):

  - Work on finishing the deliverable document

  - Create a poster based on documentation

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (2 hours)

  - Organize meeting minutes

  - Work on documentation

- Today (8 hours)

  - Created poster

  - Recorded videos

  - Rewrote developer guide

  - Rewrote user guide

  - Worked on presentation

- Tomorrow (planning for 5 hours)

  - Finalize presentation

  - Submit project

SP20 Team35 Standup 4/27/2020 10:00pm 10:15pm

- Rolans Apinis

- Yesterday (7 hours)

  - Worked on Appendix D

  - Worked on UML diagams

- Tomorrow (planning for 6 hours):

  - Meet with PO for final deliverable overview

  - Submit project

- Hurdles:

  - None

- Kyle Pulido

- Yesterday (8 hours)

  - Recorded videos

  - Rewrote developer guide

  - Rewrote user guide

  - Worked on presentation

- Today (6 hours)

  - Finalize presentation

  - Finalize meeting minute organization

  - Submit project