## Sprint 1

# Stand up Meeting Minutes for sprint 1

SP20 Team15 Standup 1/15/2020 3:00pm - 3:15pm

- Alex Collantes

- Yesterday (3 hours worked):

  - Met up with project owner and his team to discuss project ideas and goals

  - Expecting email from PO

- Today (3 hours worked):

  - Watched videos about Arduino

  - Learned about programming Arduino

  - Installed Arduino IDE

  - Set up Arduino environment

- Tomorrow (3 hours planned):

  - Continue learning about Arduino through videos and reading online.

  - Get the kickoff document started

- Hurdles

  - Still waiting for email from PO

SP20 Team15 Standup 1/15/2020 3:00 pm - 3:15 pm

Stephanie Cliett

- Yesterday (3 hours worked):

  - Met with the PO and his team to discuss goals for the project this semester

  - Set up Arduino environment

- Today (3 hours)

  - Expecting email from PO to give a list of goals b/c there was a lot of ideas discussed

  - Look over Arduino documentation

SP20 Team15 Standup 1/16/2020 3:00pm - 3:15pm

- Alex Collantes

- Yesterday (3 hours worked):

  - Watched videos about Arduino

  - Learned about programming Arduino

  - Installed Arduino IDE

  - Set up Arduino environment

- Today (3 hours worked):

  - Watched more videos about Arduino and Raspberry Pi

  - Practiced coding using the Arduino IDE

  - Completed kickoff document

- Tomorrow (4 hours planned):

  - Read documents sent by PO about the spherification device

  - Start researching about Arduino sensors

  - Learn how to wire Arduino components

- Hurdles

  - None

SP20 Team15 Standup 1/16/2020 3:00 pm - 3:15 pm

Stephanie Cliett

- Yesterday (3 hours worked):

  - Looked over Arduino documentation

- Today (3 hours)

  - Look over Arduino documentation

  - Look over Raspberry Pi

  - Get Kickoff meeting doc started

- Hurdles:

  - Just received email this morning

  - Still have questions to ask team

  - Concerned with transitioning from Arduino to Raspberry Pi with the work that is already done with Arduino

SP20 Team15 Standup 1/17/2020 3:00pm - 3:15pm

- Alex Collantes

- Yesterday (3 hours worked):

  - Watched more videos about Arduino and Raspberry Pi

  - Practiced coding using the Arduino IDE

  - Completed kickoff document

- Today (4 hours worked):

  - Read documents sent by PO about the spherification device

  - Researched about Arduino sensors

  - Learned how to wire Arduino components

  - Decided to continue using Arduino only (left for us to decide by PO)

  - Agreed on a set schedule for future meetings with team starting next week

- Hurdles

  - Have not been able to meet up with Juan, the engineer that made the spherification device.

SP20 Team15 Standup 1/17/2020 3:00pm - 3:15pm

Stephanie Cliett

- Yesterday (3 hours worked):

  - Watched more videos about Arduino and Raspberry Pi

  - Completed kickoff document

- Today (4 hours worked):

  - Read documents sent by PO about the spherification device

  - Researched about Arduino sensors

  - Edited Kickoff Doc

  - Decided to continue using Arduino only (left for us to decide by PO)

  - Agreed on a set schedule for future meetings with team starting next week

  - Try to see if PO and his team can attend Stand-up meetings

- Hurdles

  - Have not been able to meet up with Juan, the engineer that made the spherification device.

  - Have questions on when and where we will have access to hardware in order to test code.

SP20 Team15 Standup 1/21/2020 1:00pm - 1:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Read documents sent by PO about the spherification device

  - Researched about Arduino sensors

  - Learned how to wire Arduino components

  - Decided to continue using Arduino only (left for us to decide by PO)

  - Agreed on a set schedule for future meetings with team starting next week

- Today (4 hours planned):

  - Meet up with Hadi to discuss future meetings to work on project

  - Continue learning about programming with Arduino

  - Continue learning about Arduino sensors (pH sensor)

  - Review coding in C/C++

  - Email PO about meeting with Juan and looking at the device in detail

- Hurdles

  - Have not been able to meet up with Juan, the engineer that made the spherification device.

  - Have not been able to take a closer look at the hardware/software they are using.

SP20 Team15 Standup 1/21/2019 1:00 - 1:15p

- Stephanie Cliett

- Yesterday (Friday) (worked 4 hours):

  - Finished reading docs sent by PO on spherification device

  - Submitted edited Kickoff Meeting

  - Worked on studying the Arduino Uno diagram of different components

  - Reviewed C++

  - Worked on reading over tutorials for Arduino

  - Emailed PO and team about meeting Juan, the engineer. Waiting on response.

- Today (planning for 5 hours):

  - Will work on studying different types of pH sensors

  - Meet up with Research Associate in-person

  - Review more C/C++

  - Read through more tutorials on Arduino

- Hurdles:

  - Have not met up with Juan yet

  - Do not know what Arduino device they are using

  - Do not know if the pH sensor is available/not

SP20 Team15 Standup 1/22/2020 6:15pm - 6:30pm

- Alex Collantes

- Yesterday (5 hours worked):

  - Met up with Research Associate and discussed future meetings, working locations, meeting with engineer/designer, hardware needed, and project ideas.

  - Continued learning about programming with Arduino

  - Continued learning about Arduino sensors (pH sensor)

  - Reviewed coding in C/C++

  - Took a closer look at the hardware inside the device

- Today (4 hours planned):

  - Meet up with Research Associate to work on project

  - Make a list of parts needed to improve the current design

  - Finish up and post the backlog meeting details

  - Identify unnecessary parts in the current design

  - Identify possible improvements to the device

- Hurdles

  - Have not been able to meet up with engineer/designer.

  - Have not been able to take a closer look at the software.

  - Need additional hardware to test out project ideas

SP20 Team15 Standup 1/22/2019 6:15p - 6:30p

- Stephanie Cliett

- Yesterday (worked 5 hours):

  - Worked on studying the different types of pH sensors that are compatible with the Arduino board

  - Worked on studying which pH sensor would be more suitable for the space available in device

  - Gave the research Associate a surprise visit in order to make clear expectations, requirements, and agreed on schedules to meet up in order to work on enhancing device on campus

  - Worked on looking at device to see what components are present and understand their purpose

  - Worked on marking up questions to email the engineer to explain the reason for certain components are present

  - Worked on identifying unnecessary components that can be removed in order to preserve space

  - Worked on narrowing down what enhancements can be done on components in order to preserve functionality

  - Worked on an agreement for sprint meetings since me and my team member’s schedules changed.

- Today (planning for 4 hours):

  - Will work on emailing the Research Associate the list of parts to be ordered

  - Will work on setting up the Grooming Backlog Meeting

  - Will continue narrowing down what enhancements can be done on components in order to preserve space

  - Will continue identifying unnecessary components that can be removed on components in order to preserve space

  - Will email Research Associate questions we have on the reason for components to understand purpose in order to narrow down what to remove and enhance. He will forward this email to engineer

  - Review more C/C++

  - Read through more tutorials on Arduino

- Hurdles:

  - Research Associate tried calling Engineer but no answer. Seems he was used to build current prototype just as we are this semester

  - Have not been able to look at software

  - Need additional hardware

  - No power cord to turn on machine

SP20 Team15 Standup 1/23/2020 2:30pm - 2:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met up with Research Associate to work on project

  - Made a list of parts needed to improve the current design

  - Finished up and posted the backlog meeting details

  - Identified unnecessary parts in the current design

  - Identified possible improvements to the device

  - Contacted the engineer, now waiting to meet up

  - Made a list of questions to ask the engineer

- Today (4 hours planned):

  - Research some more about pH sensors

  - Select a suitable sensor for the project

  - Finish up list of parts needed for the project

  - Plan the sprint review meeting with PO and Research Associate

  - Plan the retrospective meeting with team member

- Hurdles

  - Have not been able to meet up with engineer/designer.

  - Have not been able to take a closer look at the software.

  - Need additional hardware to test out project ideas

SP20 Team15 Standup 1/23/2019 2:30p - 2:45p

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Emailed the Research Associate the list of parts to be ordered

  - Had Grooming Backlog Meeting and submitted Backlog Meeting in Teams

  - Worked on studying components of device

  - Worked on narrowing down what enhancements can be done on components in order to preserve space

  - Worked on identifying unnecessary components that can be removed on components in order to preserve space

  - Worked on questions we have on the reason for components to understand purpose in order to narrow down what to remove and enhance.

  - Got in touch with Engineer, working on a day to meet

  - Review more C/C++

  - Read through more tutorials on Arduino

- Today (planned 4 hours):

  - Review more C/C++

  - Read through more tutorials on Arduino

  - Waiting on response of engineer for a day to meet for him to answer questions we have on the reason for certain components that seem unnecessary in device

  - Planning on meeting with a student that used pH sensor before to find out if components we found in kit is all needed

  - May have to add more parts to order

  - Plan on meeting up for the Review Meeting Minutes

  - Plan on meeting with my team member for Retrospect meeting

- Hurdles:

  - Have not been able to look at software

  - Need additional hardware

  - No power cord to turn on machine

SP20 Team15 Standup 1/24/2020 12:20pm - 12:35pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Researched some more about pH sensors

  - Selected a suitable pH sensor for the project

  - Finished up list of parts needed for the project

  - Planned the sprint review meeting with PO and Research Associate

  - Planned the retrospective meeting with team member, PO and Research Associate

- Today (4 hours planned):

  - Waiting for response from engineer/designer to meet next week

  - Plan on meeting up for the sprint review meeting

  - Plan on meeting up for the retrospective meeting

  - Continue reviewing about Arduino architecture

  - Continue reviewing about Arduino shields

  - Continue reviewing about Arduino wiring

  - Continue reviewing about Arduino programming

  - Review electronic circuits

- Hurdles

  - Have not been able to meet up with engineer/designer.

  - Have not been able to take a closer look at the software.

  - Need additional hardware to test out project ideas

SP20 Team 15 Standup 1/24/2019 12:20p - 12:35p

- Stephanie Cliett

- Yesterday (worked 4 hours)

  - Reviewed more C/C++

  - Read through more tutorials on Arduino

  - Waiting on response of engineer for a day to meet for him to answer questions we have on the reason for certain components that seem unnecessary in device

  - Met with a student that used pH sensor before to find out if components we found in kit is all needed

  - Selected suitable pH sensor for Arduino

  - May have to add more parts to order

  - Asked team when we can meet for Review Meeting

  - Asked team when we can meet for Retrospect Meeting

- Today (planned 4 hours)

  - Waiting on response of engineer for a day to meet for him to answer questions we have on the reason for certain components that seem unnecessary in device

  - Plan on reminding engineer about when to meet

  - May have to add more parts to order, which will be determined after the meeting with engineer

  - Plan on meeting up for the Review Meeting Minutes

  - Plan on response for meeting with my team for Retrospect meeting

  - Review more C/C++

  - Read through more tutorials on Arduino

  - Review electronic circuits

- Hurdles:

  - Have not been able to look at software

  - Need additional hardware

  - No power cord to turn on machine

# Sprint 2

# Daily Standup Meetings for Sprint 2

SP20 Team15 Standup 1/27/2020 8:00pm - 8:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Made plans to meet with engineer/designer this week

  - Met up for the sprint review meeting

  - Met up for the retrospective meeting

  - Continue reviewing about Arduino architecture

- Today (4 hours planned):

  - Continue reviewing about Arduino shields

  - Continue reviewing about Arduino wiring

  - Continue reviewing about Arduino programming

  - Review electronic circuits

  - Continue reviewing C / C++

- Hurdles

  - Have not been able to meet up with engineer/designer.

  - Have not been able to take a closer look at the software.

  - Waiting for hardware to arrive (ordered)

SP20 Team15 Standup 1/27/2019 8:00 pm - 8:15pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Met with team for the Review Meeting

  - Met with team for Retrospect Meeting

  - Reviewed more C/C++

  - Read through more tutorials on Arduino

  - Reviewed electronic circuits

- Today (planning for 4 hours):

  - Reviewed more C/C++

  - Read through more tutorials on Arduino

  - Review more on Arduino programming

- Hurdles:

  - Have not been able to meet up with engineer/designer

  - Have not been able to take a closer look at the software

  - Waiting for hardware to arrive

  - No power cord to turn on machine

SP20 Team15 Standup 1/28/2020 4:05pm - 4:20pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued reviewing about Arduino shields

  - Continued reviewing about Arduino wiring

  - Continued reviewing about Arduino programming

  - Reviewed electronic circuits

  - Continued reviewing C / C++

- Today (4 hours planned):

  - Plan on meeting with engineer/designer tonight

  - Plan on getting some hands-on experience with Arduino

  - Try out simple programs for Arduino

  - Try out simple circuits using Arduino

- Hurdles

  - Have not been able to take a closer look at the software.

  - Waiting for hardware to arrive (ordered)

SP20 Team15 Standup 1/28/2019 4:05 pm - 4:20 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Reviewed more C/C++

  - Read through more tutorials on Arduino

  - Review more on Arduino programming

- Today (planning for 4 hours):

  - Reviewed more C/C++

  - Read through more tutorials on Arduino

  - Gain access to an Arduino Uno device in robotics lab in order to practice programming and interact with it until we receive parts

  - Meet with engineer tonight to understand components used on previous prototype and agree on pH sensor to order

- Hurdles:

  - Have not been able to meet up with engineer/designer

  - Have not been able to take a closer look at the software

  - Waiting for hardware to arrive

  - No power cord to turn on machine

SP20 Team15 Standup 1/29/2020 7:00pm - 7:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met up with engineer/designer

  - Discussed the current prototype and possible improvements with engineer

  - Tried out simple programs for Arduino

  - Tried out simple circuits using Arduino

- Today (4 hours planned):

  - Meet up with Research Associate to discuss project plans

  - Continue trying out simple programs for Arduino

  - Continue trying out simple circuits using Arduino

  - Continue reviewing C/C++

- Hurdles

  - Have not been able to take a closer look at the software.

  - Waiting for hardware to arrive (ordered)

SP20 Team15 Standup 1/29/2019 7:00 pm - 7:15 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Reviewed more C/C++

  - Read through more tutorials on Arduino

  - Gained access to an Arduino Mega device in order to practice programming and interact with it until we receive parts

  - Met with engineer to understand components used on previous prototype and agreed on pH sensor to order

- Today (planning for 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Ardruino Mega

- Hurdles:

  - Have not been able to take a closer look at the software (may have disappeared)

  - Waiting for hardware to arrive

  - No power cord to turn on machine

SP20 Team15 Standup 1/30/2020 6:30pm - 6:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met up with Research Associate to discuss project plans

  - Continued trying out simple programs for Arduino

  - Continued trying out simple circuits using Arduino

  - Continued reviewing C/C++

- Today (4 hours planned):

  - Start restoring the original electrical connections of the prototype

  - Start restoring the liquid mixer (stomach) of the prototype

  - Start reorganizing parts inside prototype

- Hurdles

  - Have not been able to take a closer look at the software.

  - Have not been able to power up prototype due to missing power supply.

SP20 Team15 Standup 1/30/2019 6:30 pm - 6:45 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Reviewed more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Met up for the Sprint Planning Meeting

- Today (planning for 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Ardruino Mega

  - Start re-establishing the connections of pipes

- Hurdles:

  - Have not been able to take a closer look at the software

  - Waiting for power supply in order to watch machine work in order to make decisions on enhancements

SP20 Team15 Standup 1/31/2020 6:00pm - 6:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Started restoring the original electrical connections of the prototype

  - Started restoring the liquid mixer (stomach) of the prototype

  - Started reorganizing parts inside prototype

- Today (4 hours planned):

  - Continue restoring the original electrical connections of the prototype

  - Finished restoring the liquid mixer (stomach) of the prototype

  - Continue reorganizing parts inside prototype

- Hurdles

  - Have not been able to take a closer look at the software.

  - Waiting to power up prototype with power supply once it arrives.

  - Missing tools to work on the prototype

SP20 Team15 Standup 1/31/2020 6:00 pm - 6:15 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Reviewed more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Started re-establishing the connections of pipes

- Today (planning for 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Ardruino Mega

  - Continue re-establishing the connections of pipes

- Hurdles:

  - Have not been able to take a closer look at the software

  - Waiting for power supply in order to watch machine work in order to make decisions on enhancements

  - Missing tools

SP20 Team15 Standup 02/03/2020 7:00pm - 7:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued restoring the original electrical connections of the prototype

  - Finished restoring the liquid mixer (stomach) of the prototype

  - Continued reorganizing parts inside prototype

- Today (4 hours planned):

  - Finish restoring the original electrical connections of the prototype

  - Continue reorganizing parts inside prototype

  - Plan on testing the machine once the power supply arrives

- Hurdles

  - Have not been able to take a closer look at the software.

  - Waiting to power up prototype with power supply once it arrives.

SP20 Team15 Stand Up 2/03/2020 7:00 pm - 7:15 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Reviewed more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Continued re-establishing the connections of pipes

- Today (planning for 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Arduino Mega

  - finish re-establishing the connections of pipes

- Hurdles:

  - Have not been able to take a closer look at the software

  - Waiting for power supply in order to watch machine work in order to make decisions on enhancements

SP20 Team15 Standup 02/04/2020 6:30pm - 6:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished restoring the original electrical connections of the prototype

  - Finished reorganizing parts inside old prototype

  - Could not test the machine, still missing power supply

- Today (4 hours planned):

  - Met up with Research Associate:

    - Showed him the improvements made to the old prototype

    - Talked about needed parts for new prototype

    - Discussed backlog meeting user stories

  - Started putting together new prototype

- Hurdles

  - Have not been able to take a closer look at the software.

  - Waiting to power up prototype with power supply once it arrives.

SP20 Team15 Stand Up 2/04/2020 7:00 pm - 7:15 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Reviewed more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Finish re-establishing the connections of pipes

- Today (planning for 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Ardruino Mega

  - Meet for backlog grooming meeting

  - Start putting together new prototype

- Hurdles:

  - Have not been able to take a closer look at the software

  - Waiting for power supply in order to watch machine work and to make decisions on enhancements

SP20 Team15 Standup 02/05/2020 5:30pm - 5:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met up with Research Associate:

    - Showed him the improvements made to the old prototype

    - Talked about needed parts for new prototype

    - Discussed backlog meeting user stories

  - Started putting together new prototype

- Today (5 hours planned):

  - Plan on testing the machine with power supply

  - Plan on making sure the old prototype can properly perform the desired chemical reaction

  - Plan on taking notes about everything that should be fixed / improved for new prototype

  - Plan on meeting up with Xavier, the PO:

    - Discuss the current state of the prototype

    - Discuss changes/improvements to new prototype

    - Discuss parts needed to continue working on new prototype

- Hurdles

  - Have not been able to take a closer look at the software.

SP20 Team15 Stand Up 2/05/2020 5:30 pm - 5:45 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Reviewed more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Started putting together new prototype

  - Had Backlog Grooming meeting

- Today (planning for 5 hours):

  - Review more C/C++

  - Practice programming and interacting with the Ardruino Mega

  - Plan on meeting with PO and plug in the machine with power supply in order to see and understand how it works

  - Plan on discussing/noting what improvements need to be done for new prototype with PO

  - Discuss the next anticipated order list

- Hurdles:

  - Have not been able to take a closer look at the software

SP20 Team15 Standup 02/06/2020 6:30pm - 6:45pm

- Alex Collantes

- Yesterday (5 hours worked):

  - Tested the machine with power supply

  - Found out the old prototype is not performing the desired chemical reaction

  - Took notes about everything that should be fixed / improved for new prototype

  - Met up with Xavier, the PO:

    - Discussed the current state of the prototype

    - Discussed changes/improvements to new prototype

    - Discussed parts needed to continue working on new prototype

- Today (4 hours planned):

  - Fix issue with step motor not working

  - Take a closer look at the code to try understanding how the machine works

  - Figure out how the step motor driver works

- Hurdles

  - None

SP20 Team15 Stand Up 2/06/2020 6:40 pm - 6:55 pm

- Stephanie Cliett

- Yesterday (worked 5 hours):

  - Reviewed more C/C++

  - Practiced programming and interacting with the Arduino Mega

  - Planned on meeting with PO and plug in the machine with power supply in order to see and understand how it works

  - Planned on discussing/noting what improvements need to be done for new prototype with PO

  - Discussed the next anticipated order list

  - Gained access to code

- Today (planning for 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Troubleshoot step motor b/c it did not turn on last night when machine was turned on

  - Plan to take a closer look at the code

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/07/2020 5:45pm - 6:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Fixed issue with step motor not working

  - Took a closer look at the code to try understanding how the machine works

  - Figured out how the step motor driver works

- Today (4 hours planned):

  - Make a list of parts needed to improve the old prototype

  - Make improvements to the code and add comments

  - Make arrangements to meet tomorrow with engineer

- Hurdles

  - Code received is outdated and needs improvement

SP20 Team15 Stand Up 2/07/2020 5:45 pm - 6:00 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Solved the problem of the step motor not turning on in old prototype

  - Took a closer look at one of older versions of code which is missing a number of implemented features on old machine

- Today (planning for 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Plan to take a look at the spaghetti code and understand the functionality

  - Improve spaghetti code

  - Plan to meet with the engineer for him to give insight on timing and speed properties

- Hurdles:

  - No documentation

  - Do not have access to code on machine, so this sets me back from making additional features

# Sprint 3

# Daily Stand Up Meeting Minutes for Sprint 3

SP20 Team15 Standup 02/10/2020 8:00pm - 8:15pm

- Alex Collantes

- Yesterday (5 hours worked):

  - Made a list of parts needed to improve the old prototype

  - Started taking a closer look at the code to identify improvements

  - Met up with engineer to better understand the code

- Today (4 hours planned):

  - Complete Review meeting document

  - Complete Retrospective meeting document

  - Complete teammate and PO evaluations

  - Start making improvements to the code

  - Start adding comments to the code

  - Start documenting the code

- Hurdles

  - None

SP20 Team15 Stand Up 2/10/2020 8:00 pm - 8:15 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Ardruino Mega

  - Looked at the spaghetti code and understand the functionality

  - Started making improvements to code

- Today (planning for 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Ardruino Mega

  - Plan to make documentation for code

  - Plan to make more improvements to the code

  - Plan to do the Review, Retrospect

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/11/2020 6:00pm - 6:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Completed Review meeting document

  - Completed Retrospective meeting document

  - Completed teammate and PO evaluations

  - Started cleaning up the code

  - Started making improvements to the code

  - Started adding comments to the code

- Today (4 hours planned):

  - Complete the planning meeting with PO

  - Continue making improvements to the code

  - Continue adding comments to the code

  - Continue documenting the code

- Hurdles

  - None

SP20 Team15 Stand Up 2/11/2020 6:00 pm - 6:15 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Review more C/C++

  - Practice programming and interacting with the Arduino Mega

  - Started to make more improvements to the code

  - Had the Review, Retrospect meetings

- Today (planning for 4 hours):

  - Plan to attend sprint planning meeting

  - Plan to make more improvements to the code

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/12/2020 8:00pm - 8:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Completed the planning meeting with PO

  - Continued making improvements to the code

  - Continued adding comments to the code

- Today (4 hours planned):

  - Start redesigning the layout of parts inside the machine

  - Continue making improvements to the code

  - Continue adding comments to the code

- Hurdles

  - None

SP20 Team15 Stand Up 2/12/2020 6:00 pm - 6:15 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Attended sprint planning meeting

  - Made more improvements to the code

- Today (planning for 4 hours):

  - Practice Arduino coding, best practices

  - Plan to make more improvements to the code

  - Started cleaning the code from unused libraries

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/13/2020 5:45pm - 6:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Started redesigning the layout of parts inside the machine

  - Continued making improvements to the code

  - Continued adding comments to the code

- Today (4 hours planned):

  - Continue making improvements to the code

  - Continue adding comments to the code

- Hurdles

  - None

SP20 Team15 Stand Up 2/13/2020 5:45 pm - 6:00 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Practice Arduino coding, best practices

  - Plan to make more improvements to the code

  - Started cleaning the code from unused libraries

- Today (planning for 4 hours):

  - Practice Arduino coding, best practices

  - Plan to make more improvements to the code

  - Plan to continue to clean the code from unused libraries

  - Plan to add comments to the code

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/14/2020 5:30pm - 5:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Sent list of additional parts needed to PO

  - Continued making improvements to the code

  - Continued adding comments to the code

- Today (4 hours planned):

  - Continue making improvements to the code

  - Continue adding comments to the code

  - Plan to meet with PO for backlog meeting on Monday

- Hurdles

  - None

SP20 Team15 Stand Up 2/14/2020 5:30 pm - 5:45 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Practice Arduino coding, best practices

  - Plan to make more improvements to the code

  - Finished cleaning the code from unused libraries

  - Plan to add comments to the code

- Today (planning for 4 hours):

  - Practice Arduino coding, best practices

  - Plan to work on tutorials on DC motors to understand coding in order to make improvements

  - Plan to make more improvements to the code

  - Continue to add comments to the code

  - Plan backlog meeting

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/17/2020 7:30pm - 7:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued making improvements to the code

  - Continued adding comments to the code

  - Planned to meet with PO for backlog meeting on Monday

- Today (4 hours planned):

  - Continue making improvements to the code

  - Continue adding comments to the code

  - Plan to meet with PO for backlog meeting today

- Hurdles

  - None

SP20 Team15 Stand Up 2/17/2020 7:30 pm - 7:45 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Practice Arduino coding, best practices

  - Worked on tutorials on DC motors to understand coding in order to make improvements

  - Made more improvements to the code

  - Continued to add comments to the code

  - Scheduled backlog meeting for Monday

- Today (planning for 4 hours):

  - Practice Arduino coding, best practices

  - Plan to work more on tutorials on DC motors to understand coding in order to make improvements

  - Plan to make more improvements to the code

  - Continue to add comments to the code

  - Plan to have backlog meeting

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/18/2020 5:45pm - 6:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued making improvements to the code

  - Continued adding comments to the code

  - Met with PO for backlog meeting

  - Added new use cases during backlog meeting

- Today (4 hours planned):

  - Start researching food grade flow sensors

  - Continue making improvements to the code

  - Continue adding comments to the code

- Hurdles

  - None

SP20 Team15 Stand Up 2/18/2020 5:45 pm - 6:00 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Practiced Arduino coding, best practices

  - Worked on more on tutorials on DC motors to understand coding in order to make improvements

  - Continued to make more improvements to the code

  - Continued to add comments to the code

  - Had backlog meeting

- Today (planning for 4 hours):

  - Practice more on Arduino coding, best practices

  - Plan to work on tutorials on the LCD to understand coding in order to make improvements

  - Plan to make more improvements to the code

  - Continue to add comments to the code

  - Started to research on flow sensors

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/19/2020 8:00pm - 8:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Started researching food grade flow sensors

  - Continued making improvements to the code

  - Continued adding comments to the code

- Today (4 hours planned):

  - Continue improving the layout of parts inside the machine

  - Continue making improvements to the code

  - Continue adding comments to the code

- Hurdles

  - None

SP20 Team15 Stand Up 2/19/2020 8:00 pm - 8:15 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Practiced more on Arduino coding, best practices

  - Worked on tutorials on the LCD to understand coding in order to make improvements

  - Made more improvements to the code

  - Continued to add comments to the code

  - Started to research on flow sensors

- Today (planning for 4 hours):

  - Practice more on Arduino coding, best practices

  - Plan to work on tutorials on the LCD to understand coding in order to make improvements

  - Plan to make more improvements to the code

  - Continue to add comments to the code

  - Continue to research on flow sensors

- Hurdles:

  - No documentation

SP20 Team15 Standup 02/20/2020 6:45pm - 7:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued improving the layout of parts inside the machine

  - Continued making improvements to the code

  - Continued adding comments to the code

- Today (4 hours planned):

  - Upload the latest version of the code

  - Test that the updated code still works as intended

  - Reconnect pumps to perform a quick functionality test

  - Continue making improvements to the code

  - Continue adding comments to the code

- Hurdles

  - None

SP20 Team15 Stand Up 2/20/2020 6:45 pm - 7:00 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Practiced more on Arduino coding, best practices

  - Finished working on tutorials on the LCD to understand coding in order to make improvements

  - Made more improvements to the code

  - Continued to add comments to the code

  - Continued to research on flow sensors

- Today (planning for 4 hours):

  - Practice more on Arduino coding, best practices

  - Plan to make more improvements to the code

  - Continue to add comments to the code

  - Plan to upload last version of code and test functionality

  - Asked for the team for assistance on finding a flow sensor to fit tubing

- Hurdles:

  - Could not find a flow sensor that would fit the size tubing on machine

  - One of the motors does not work as it should with the code that is supposed to be completely working.

SP20 Team15 Standup 02/21/2020 4:30pm - 4:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Uploaded the latest version of the code

  - Tested that the updated code still works as intended

  - Reconnected pumps to perform a quick functionality test

  - Continued making improvements to the code

  - Continued adding comments to the code

- Today (4 hours planned):

  - Meet up with PO for Review and Retrospective meeting

  - Complete the Review and Retrospective meeting documents

  - Continue making improvements to the code

  - Continue adding comments to the code

- Hurdles

  - Stepping motor is not working properly with the timings in the code

SP20 Team15 Stand Up 2/21/2020 4:30 pm - 4:45 pm

- Stephanie Cliett

- Yesterday (worked 4 hours):

  - Practice more on Arduino coding, best practices

  - Made more improvements to the code

  - Continued to add comments to the code

  - Tested last version of code and functionality

  - Asked for the team for assistance on finding a flow sensor to fit tubing

- Today (planning for 4 hours):

  - Practice more on Arduino coding, best practices

  - Plan to finish last feature of the code

  - Plan to finish adding comments to this code feature

  - Plan to upload last version of code and test functionality

  - Plan to meet with PO for the Review and Retrospective meetings

  - Plan to complete Review and Retrospective meeting documents

- Hurdles:

  - None

# Sprint 4

# Daily Scrum Meeting Minutes for Sprint 4

SP20 Team15 Standup 03/02/2020 9:00pm - 9:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met up with PO for Review and Retrospective meeting

  - Completed the Review and Retrospective meeting documents

  - Continued making improvements to the code

  - Continued adding comments to the code

- Today (4 hours planned):

  - Meet up with PO for planning meeting

  - Improve motor timings to make it work again

  - Debug the code to make LCD buttons work again

  - Install new blender (stomach)

- Hurdles

  - None

SP20 Team15 Standup 03/02/2020 9:00pm - 9:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Practiced more on Arduino coding, best practices

  - Almost finished cleaning up last feature of the code

  - Almost finished adding comments to this code

  - Plan to meet with PO for the Review and Retrospective meetings

  - Plan to complete Review and Retrospective meeting documents

- Today (4 hours planned):

  - Plan to finish cleaning the last feature of the code

  - Plan to finish adding comments to this code

  - Plan to upload code to Arduino

  - Plan to debug code if needed

  - Plan to meet up with PO for planning meeting

  - Plan to fix the step motor to rotate properly

- Hurdles

  - None

SP20 Team15 Standup 03/03/2020 5:45pm - 6:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met up with PO for planning meeting

  - Improved stepper motor timings to make it work again

  - Debugged the code to make LCD buttons work again

  - Installed new blender (stomach)

- Today (4 hours planned):

  - Research about compatible railing systems to mount pumps

  - Meet with Research Associate to examine railing systems currently available at the lab

  - Select the most appropriate railing system for this machine

  - Draw a rough diagram for the placement of pumps and other components

- Hurdles

  - None

SP20 Team15 Standup 03/03/2020 5:45pm - 6:00pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Finished cleaning the last feature of the code

  - Finished adding comments to this code

  - Uploaded code to Arduino

  - Debugged code

  - Met up with PO for planning meeting

  - Fixed the issue with step motor not rotating properly

- Today (4 hours planned):

  - Plan to research about compatible railing systems to mount pumps

  - Plan to update managing tool to reflect planned user stories for this sprint

  - Plan to meet with PO to validate timing

  - Plan to start working on use case diagram

- Hurdles

  - None

SP20 Team15 Standup 03/04/2020 7:15pm - 7:30pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Researched about compatible railing systems to mount pumps

  - Met with Research Associate to examine railing systems currently available at the lab

  - Selected the most appropriate railing system for this machine

  - Drew a rough diagram for the placement of pumps and other components

- Today (4 hours planned):

  - Meet up with Research Associate to:

    - Discuss railing system selection for the machine

    - Discuss possible railing system placement locations

    - Design custom 3D-printed mounts for pumps that attach to railing system

    - Design custom 3D-printed parts to secure railing system inside machine

  - Research about parts needed for organizing/securing wires and tubing inside machine

- Hurdles

  - None

SP20 Team15 Standup 03/04/2020 7pm - 7:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Researched about compatible railing systems to mount pumps

  - Updated managing tool to reflect planned user stories for this sprint

  - Planned to meet with PO on Thursday

  - Started working on use case diagram

- Today (4 hours planned):

  - Plan to finish initial draft of use case diagram

  - Plan to get PO's approval of initial draft of use case diagram

- Hurdles

  - None

SP20 Team15 Standup 03/05/2020 6:30pm - 6:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met up with Research Associate to:

    - Discuss railing system selection for the machine

    - Discuss possible railing system placement locations

    - Design custom 3D-printed mounts for pumps that attach to railing system

    - Design custom 3D-printed parts to secure railing system inside machine

  - Researched about parts needed for organizing/securing wires and tubing inside machine

- Today (4 hours planned):

  - Start mounting railing system inside machine

  - Start mounting pumps onto railing system

  - Start routing wires from Arduino to pumps

  - Start routing tubing from pumps to cartridges

- Hurdles

  - Waiting for some of the parts to be 3D printed

SP20 Team15 Standup 03/05/2020 6:30pm - 6:45pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Finished initial draft of use case diagram

  - Shared diagram with PO for approval

- Today (4 hours planned):

  - Plan to start installing the railing system

  - Plan to start mounting the pump’s associated components to the railing system

- Hurdles

  - Waiting for some of the parts to be 3D printed

SP20 Team15 Standup 03/06/2020 7:00pm - 7:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Started mounting railing system inside machine

  - Started mounting pumps onto railing system

  - Started routing wires from Arduino to pumps

  - Started routing tubing from pumps to cartridges

- Today (4 hours planned):

  - Continue mounting railing system inside machine

  - Continue mounting pumps onto railing system

  - Continue routing wires from Arduino to pumps

  - Continue routing tubing from pumps to cartridges

- Hurdles

  - Waiting for some of the parts to be 3D printed

SP20 Team15 Standup 03/06/2020 7:00pm - 7:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Started installing the railing system

  - Started mounting the pump’s associated components to the railing system

- Today (4 hours planned):

  - Continue installing the railing system

  - Continue mounting the pump’s associated components to the railing system

- Hurdles

  - Waiting for some of the parts to be 3D printed

SP20 Team15 Standup 03/09/2020 8:45pm - 9:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued mounting railing system inside machine

  - Continued mounting pumps onto railing system

  - Continued routing wires from Arduino to pumps

  - Continued routing tubing from pumps to cartridges

- Today (4 hours planned):

  - Finish mounting railing system inside machine

  - Continue mounting pumps onto railing system

  - Continue routing wires from Arduino to pumps

  - Continue routing tubing from pumps to cartridges

- Hurdles

  - Waiting for new USB cable to program Arduino

SP20 Team15 Standup 03/09/2020 8:45pm - 9:00pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Continue installing the railing system

  - Continue mounting the pump’s associated components to the railing system

- Today (4 hours planned):

  - Plan to finish installing the railing system

  - Plan to continue mounting the pump’s associated components to the railing system

- Hurdles

  - Waiting for upgraded usb cable

SP20 Team15 Standup 3/10/2020 6:45pm - 7:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished mounting railing system inside machine

  - Continued mounting pumps onto railing system

  - Continued routing wires from Arduino to pumps

  - Continued routing tubing from pumps to cartridges

- Today (4 hours planned):

  - Finish mounting pumps onto railing system

  - Continue routing wires from Arduino to pumps

  - Continue routing tubing from pumps to cartridges

- Hurdles

  - Waiting for new USB cable to program Arduino

SP20 Team15 Standup 03/10/2020 6:45pm - 7:00pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Finished installing the railing system

- Today (4 hours planned):

  - Plan to ask for supplies in order to install the pump’s components

  - Plan to continue mounting the pump’s associated components to the railing system

  - Plan to have backlog meeting

  - Plan to post meeting minutes

- Hurdles

  - Waiting for upgraded usb cable

  - Waiting on supplies

SP20 Team15 Standup 3/11/2020 8:45pm - 9:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished mounting railing system inside machine

  - Finished mounting pumps onto railing system

  - Continued routing wires from Arduino to pumps

  - Continued routing tubing from pumps to cartridges

- Today (4 hours planned):

  - Finish routing wires from Arduino to pumps

  - Continue routing tubing from pumps to cartridges

  - Start debugging code to fix software bugs

- Hurdles

  - Waiting for tubing supplies

SP20 Team15 Standup 03/11/2020 8:45pm - 9:00pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Asked for supplies in order to install the pump’s components

  - Added more edits to code

- Today (4 hours planned):

  - Plan to continue mounting the pump’s associated components to the railing system

  - Plan to test machine with code edits

- Hurdles

  - Waiting on supplies

SP20 Team15 Standup 3/12/2020 5:45pm - 6:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished routing wires from Arduino to pumps

  - Continued routing tubing from pumps to cartridges

  - Started debugging code to fix software bugs

- Today (4 hours planned):

  - Finish routing tubing from pumps to cartridges

  - Continue debugging code to fix software bugs

  - Start fixing the timing of stepping motor

  - Meet with PO for retrospect and review meetings

- Hurdles

  - Waiting for tubing supplies

SP20 Team15 Standup 03/12/2020 5:45pm - 6:00pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Finished mounting the pump’s associated components to the railing system

  - Tested machine with code edits

- Today (4 hours planned):

  - Met up with PO for retrospect/review meetings

  - Tested machine with liquids prepared by PO

  - Adjusted frequency of stepper motor

- Hurdles

  - Waiting on supplies

SP20 Team15 Standup 3/13/2020 7:00pm - 7:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished routing tubing from pumps to cartridges

  - Continued debugging code to fix software bugs

  - Started fixing the timing of stepping motor

  - Met with PO for retrospect and review meetings

- Today (4 hours planned):

  - Continue debugging code to fix software bugs

  - Continue fixing the timing of stepping motor

- Hurdles

  - Waiting for tubing supplies

  - Coronavirus lockdown

SP20 Team15 Standup 03/13/2020 7:00pm - 7:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Met up with PO for retrospect/review meetings

  - Tested machine with liquids prepared by PO

  - Adjusted frequency of stepper motor

- Today (2 hours planned):

  - Plan to start working on sequence diagram

  - Plan to update management Tool with the User stories created during backlog meeting

- Hurdles

  - Waiting on supplies

  - Corona Virus hinders us to work with machine and have 3D printed parts

  - Waiting for response for PO about the hinders

# Sprint 5

# Daily Scrum Meeting Minutes for Sprint 5

SP20 Team15 Standup 3/16/2020 9:00pm - 9:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued debugging code to fix software bugs

  - Continued fixing the timing of stepping motor

- Today (4 hours planned):

  - Continue debugging code to fix software bugs

  - Continue fixing the timing of stepping motor

  - Discuss changes to work planned for current sprint due to coronavirus lockdown with PO

- Hurdles

  - Waiting for tubing supplies

  - Coronavirus lockdown

SP20 Team15 Standup 03/16/2020 9:25pm - 9:40pm

Stephanie Cliett

- Yesterday (2 hours worked):

  - Finished working on sequence diagram

  - Finished updating management tool with the user stories created during the backlog meeting

- Today (1 hours planned):

  - Plan to have meeting with PO on what tasks are to be planned for remote learning

  - Plan to re-due user stories to reflect remote learning only due to FIU's latest update

  - Plan to write professor our situation

- Hurdles

  - Waiting on supplies

  - Corona Virus hinders us to work with machine and have 3D printed parts

SP20 Team15 Standup 3/17/2020 9:25pm - 9:40pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued debugging code to fix software bugs

  - Continued fixing the timing of stepping motor

  - Discussed changes to work planned for current sprint due to coronavirus lockdown with PO

- Today (4 hours planned):

  - Continue debugging code to fix software bugs

  - Continue fixing the timing of stepping motor

  - Start fixing the timings of other pumps

  - Meet with PO for Sprint Planning Meeting

- Hurdles

  - Waiting for tubing supplies

  - Coronavirus lockdown

SP20 Team15 Standup 03/17/2020 9:25pm - 9:40pm

Stephanie Cliett

- Yesterday (2 hours worked):

  - Notified PO about adjusting user stories to adhere to the remote learning requirement due to Corona Virus

  - Notified professor about our situation

  - Made some updates to the sequence diagram

- Today (4 hours planned):

  - Plan to research on reasons for stepping motor not operating correctly

  - Plan to update the managing tool to reflect the remote user stories given to do

  - Plan to document the research in order to use as a reference to troubleshoot motor after the Corona Virus quarantine stage

  - Plan to meet with PO for Sprint Planning

- Hurdles

  - Waiting on supplies

  - Corona Virus hinders us to work with machine and have 3D printed parts

SP20 Team15 Standup 3/18/2020 7:30pm - 7:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued debugging code to fix software bugs

  - Continued fixing the timing of stepping motor

  - Started fixing the timings of other pumps

  - Met with PO for Sprint Planning Meeting

- Today (4 hours planned):

  - Continue debugging code to fix software bugs

  - Continue fixing the timing of stepping motor

  - Continue fixing the timings of other pumps

  - Meet with PO to discuss project changes for working remotely

  - Sent PO list of parts for purchase

- Hurdles

  - Waiting for tubing supplies

  - Coronavirus lockdown

SP20 Team15 Standup 03/18/2020 7:30m - 7:45pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Researched on reasons for stepping motor not operating correctly

  - Documented research done on stepping motor

  - Met up with PO to discuss adjustments to User stories to reflect remote learning

  - Submitted Sprint Planning meeting minutes

  - Updated managing tool to reflect the remote user stories given to do

  - Made some updates to the sequence diagram

- Today (4 hours planned):

  - Plan to research on reasons for stepping motor not operating correctly

  - Plan to document the research in order to use as a reference for the person with machine to troubleshoot motor

  - Plan to meet with PO to discuss remote learning tools and practices, and to adjust user stories again.

- Hurdles

  - Waiting on supplies

  - Corona Virus hinders us to work with machine and have 3D printed parts

SP20 Team15 Standup 03/19/2020 7:15m - 7:30pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued debugging code to fix software bugs

  - Continued fixing the timing of stepping motor

  - Continued fixing the timings of other pumps

  - Met with PO to discuss project changes for working remotely

  - Sent PO list of parts for purchase

- Today (4 hours planned):

  - Continue debugging code to fix software bugs

  - Continue fixing the timing of stepping motor

  - Continue fixing the timings of other pumps

  - Message engineer to meet on Saturday

- Hurdles

  - Waiting for tubing supplies

  - Coronavirus lockdown

SP20 Team15 Standup 03/19/2020 7:15m - 7:30pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Continued to research on reasons for stepping motor not operating correctly

  - Continued to document the research in order to use as a reference for the person with machine to troubleshoot motor

  - Met up with PO to discuss remote learning tools and practices, and to adjust user stories again

  - Edited Use Case diagram

  - Started working on sequence diagram on next use case

- Today (4 hours planned):

  - FInish researching on reasons for stepping motor not operating correctly

  - Finish documenting the reasons for stepping motor not operating correctly

  - Start researching on troubleshooting the step motor

  - Start documenting on troubleshooting the step motor

  - Continue working on sequence diagram on next use case

- Hurdles

  - Waiting on supplies

  - Corona Virus hinders us to work with machine and have 3D parts printed

SP20 Team15 Standup 03/20/2020 7:00pm - 7:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued debugging code to fix software bugs

  - Continued fixing the timing of stepping motor

  - Continued fixing the timings of other pumps

  - Messaged engineer to meet on Saturday

- Today (4 hours planned):

  - Continue debugging code to fix software bugs

  - Continue fixing the timing of stepping motor

  - Continue fixing the timings of other pumps

  - Plan to pick up machine and tubing on Saturday

  - Plan to meet with engineer remotely on Saturday

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Standup 03/20/2020 7:00pm - 7:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - FInished researching on reasons for stepping motor not operating correctly

  - Finished documenting the reasons for stepping motor not operating correctly

  - Started researching on troubleshooting the step motor

  - Started documenting on troubleshooting the step motor

  - Continued working on sequence diagram on next use case

- Today (4 hours planned):

  - Continue researching on troubleshooting the step motor

  - Continue documenting on troubleshooting the step motor

  - Finish working on sequence diagram on next use case

- Hurdles

  - Waiting on supplies

  - Corona Virus hinders us to work with machine and have 3D parts printed

SP20 Team15 Standup 3/23/2020 8:00pm - 8:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued debugging code to fix software bugs

  - Continued fixing the timing of stepping motor

  - Continued fixing the timings of other pumps

  - Picked up machine and tubing on Saturday

  - Met with engineer remotely on Saturday

- Today (4 hours planned):

  - Continue debugging code to fix software bugs

  - Continue fixing the timing of stepping motor

  - Replace old tubing

  - Clean stepping motor

  - Apply food grade silicone to reduce friction

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Standup 03/23/2020 8:00pm - 8:15pm

Stephanie Cliett

- Yesterday (6 hours worked):

  - Finish researching on troubleshooting the step motor

  - Finish documenting on troubleshooting the step motor

  - Finish working on sequence diagram on next use case

  - Start working on sequence diagram on next use case

- Today (6 hours planned):

  - Finish working on sequence diagram on next use case

  - Meet with PO for backlog meeting

  - Continue debugging code from where I left off before Corona

- Hurdles

  - Waiting on supplies

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 03/24/2020 8:35pm - 8:50pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued debugging code to fix software bugs

  - Continued fixing the timing of stepping motor

  - Replaced old tubing

  - Cleaned stepping motor

  - Applied food grade silicone to reduce friction

- Today (4 hours planned):

  - Continue debugging code to fix software bugs

  - Continue fixing the timing of stepping motor

  - Run stepping motor and check for improvements

  - Move stepping motor code into a method

  - Make variables available at the start of the code for PO to use

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Standup 03/24/2020 8:35pm - 8:50pm

Stephanie Cliett

- Yesterday (6 hours worked):

  - Finish working on sequence diagram on next use case

  - Meet with PO for backlog meeting

  - Continue debugging code from where I left off before Corona

- Today (4 hours planned):

  - Continue debugging code from where I left off before Corona

  - Have Alex run the machine to identify behavior that is not expected in order to identify bugs in the code.

  - Check if compiler is giving a message of memory running out

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 03/25/2020 6:30pm - 6:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued debugging code to fix software bugs

  - Continued fixing the timing of stepping motor

  - Ran stepping motor and check for improvements

  - Moved stepping motor code into a method

  - Made variables available at the start of the code for PO to use

- Today (4 hours planned):

  - Finish debugging code to fix software bugs

  - Finish fixing the timing of stepping motor

  - Fix percentage count problem

  - Fix machine freezing problem

  - Run machine and check for improvements

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Standup 03/25/2020 6:30pm - 6:45pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Continue debugging code from where I left off before Corona

  - Have Alex run the machine to identify behavior that is not expected in order to identify bugs in the code.

  - Check if compiler is giving a message of memory running out

- Today (4 hours planned):

  - Make updates to the code

  - Finish debugging code from where I left off before Corona

  - Fixed bugs from previous version of code and add to current working code

  - Have Alex run the machine to identify behavior that is not expected in order to identify bugs in the code.

  - Check if compiler is giving a message of memory running out

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 03/26/2020 4:00pm - 4:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished debugging code to fix software bugs

  - Finished fixing the timing of stepping motor

  - Fixed percentage count problem

  - Fixed machine freezing problem

  - Ran machine and checked for improvements

- Today (4 hours planned):

  - Create user-friendly way to changes variables

  - Isolate variables that affect geometry of pearls

  - Make variables that affect geometry of pearls easy to modify

  - Run machine to check that everything still works

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Standup 03/26/2020 4:00pm - 4:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Made updates to the code

  - Finished debugging code from where I left off before Corona

  - Fixed bugs from previous version of code and add to current working code

  - Had Alex run the machine to identify behavior that is not expected in order to identify bugs in the code.

  - Checked if compiler is giving a message of memory running out

- Today (4 hours planned):

  - Make updates to the code

  - Implement user friendly way to change variables

  - debug code from where I left off before Corona

  - Fixed bugs, if any

  - Have Alex run the machine to identify behavior that is not expected in order to identify bugs in the code.

  - Check if compiler is giving a message of memory running out

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 03/27/2020 6:45pm - 7:00pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Created user-friendly way to changes variables

  - Isolated variables that affect geometry of pearls

  - Made variables that affect geometry of pearls easy to modify

  - Ran machine to check that everything still works

- Today (4 hours planned):

  - Meet with PO for Review and Retrospective meetings

  - Train PO on modifying machine timings

  - Make improvements to the user-friendly interface

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Standup 03/27/2020 6:45pm - 7:00pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Make updates to the code

  - Implement user friendly way to change variables

  - debug code from where I left off before Corona

  - Fixed bugs, if any

  - Have Alex run the machine to identify behavior that is not expected in order to identify bugs in the code.

  - Check if compiler is giving a message of memory running out

- Today (4 hours planned):

  - Plan to meet with PO for Review/Retrospect

  - Trained PO on modifying machine timings for him to test machine fully with his secret liquids in order to make the pearls

  - Made improvements to the user-friendly way to change variables

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

Sprint 6

# Daily Standup Meeting Minutes for Sprint 6

SP20 Team15 Standup 03/30/2020 7:30pm - 7:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met with PO for Review and Retrospective meetings

  - Trained PO on modifying machine timings

  - Made improvements to the user-friendly interface

- Today (4 hours planned):

  - Meet with PO for Planning meeting

  - Make labels to indicate if tubes are for input or output

  - Run the machine and note which tubes are for input or output

  - Label tubing accordingly

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Standup 03/30/2020 7:30pm - 7:45pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Plan to meet with PO for Review/Retrospect

  - Trained PO on modifying machine timings for him to test machine fully with his secret liquids in order to make the pearls

  - Made improvements to the user-friendly way to change variables

- Today (4 hours planned):

  - Research on how to design a schematic diagram

  - Start working on designing schematic diagram

  - Meet with PO for the Sprint Planning

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 03/31/2020 6:30pm - 6:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met with PO for Planning meeting

  - Made labels to indicate if tubes are for input or output

  - Ran the machine and note which tubes are for input or output

  - Started labeling tubing accordingly

- Today (4 hours planned):

  - Finish labeling tubing

  - Measure tubing to drill necessary holes on blender's lid

  - Start drilling necessary holes on blender's lid

- Hurdles

  - Coronavirus lockdown

  - Lack hardware to hold tubing in place

SP20 Team15 Standup 03/31/2020 6:30pm - 6:45pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Researched on what/how to design a schematic diagram

  - Researched and found the Computer Hardware diagram is closest to what the PO wants

  - Met with PO for the Sprint Planning

- Today (4 hours planned):

  - Work on designing a custom diagram representing the layout of the hardware instead of schematic design b/c PO does not expect an electrical component diagram

  - Add description of each component so that the next team understands the flow of how the machine works

  - Work with Alex to confirm the layout I designed in the diagram so far is correct with machine.

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 04/01/2020 7:15pm - 7:30pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished labeling tubing

  - Measured tubing to drill necessary holes on blender's lid

  - Started drilling necessary holes on blender's lid

- Today (4 hours planned):

  - Continue drilling necessary holes on blender's lid

  - Hold tubing in place temporarily using duct tape

  - Plan the routing of tubing inside machine

- Hurdles

  - Coronavirus lockdown

  - Lack hardware to hold tubing in place

SP20 Team15 Stand Up 04/01/2020 7:15pm - 7:30pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Work on designing a custom diagram representing the layout of the hardware instead of schematic design b/c PO does not expect an electrical component diagram

  - Add description of each component so that the next team understands the flow of how the machine works

  - Work with Alex to confirm the layout I designed in the diagram so far is correct with machine.

- Today (4 hours planned):

  - Plan to ask for feedback from PO on custom diagram

  - Work on edits PO requires on diagram

  - Make final touches to the diagram

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 04/02/2020 3:00pm - 3:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued drilling necessary holes on blender's lid

  - Held tubing in place temporarily using duct tape

  - Planned the routing of tubing inside machine

- Today (4 hours planned):

  - Finish drilling necessary holes on blender's lid

  - Use holders with zip ties to keep tubing permanently in place

  - Route tubing inside machine

- Hurdles

  - Coronavirus lockdown

  - Lack hardware to hold tubing in place

SP20 Team15 Stand Up 04/02/2020 3:00pm - 3:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Finished designing a custom diagram representing the layout of the hardware instead of schematic design b/c PO does not expect an electrical component diagram

  - Finished adding description of each component so that the next team understands the flow of how the machine works

  - Asked for feedback from PO on custom diagram

  - Worked on edits PO requires on diagram

- Today (4 hours planned):

  - Plan to finish diagram

  - Start on class diagram

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 04/03/2020 6:15pm - 6:30pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished drilling necessary holes on blender's lid

  - Started installing holders with zip ties to keep tubing permanently in place

  - Started routing tubing inside machine

- Today (4 hours planned):

  - Continued installing holders with zip ties to keep tubing permanently in place

  - Continued routing tubing inside machine

- Hurdles

  - Coronavirus lockdown

  - Lack hardware to hold tubing in place

SP20 Team15 Stand Up 04/03/2020 6:15pm - 6:30pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Finished diagram

  - Started on class diagram

- Today (4 hours planned):

  - Continue working on class diagram

  - Plan to have a meeting with PO on giving back machine in order to fully test machine and see if the pearls form properly

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 04/06/2020 8:30pm - 8:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued installing holders with zip ties to keep tubing permanently in place

  - Continued routing tubing inside machine

- Today (4 hours planned):

  - Finish installing holders with zip ties to keep tubing permanently in place

  - Finish routing tubing inside machine

  - Meet with PO for backlog grooming meeting

  - Add more user-friendly variables to the code

  - Update code inside machine

  - Run machine to test everything works OK

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/06/2020 8:30pm - 8:45pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Continue working on class diagram

- Today (4 hours planned):

  - Add user-friendly variables to the code to easily change start time

  - Debug code

  - Test machine and ensure timing is correct

  - Meet for the backlog meeting

  - Discussed with PO about picking up the machine

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

SP20 Team15 Standup 04/07/2020 5:00pm - 5:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished installing holders with zip ties to keep tubing permanently in place

  - Finished routing tubing inside machine

  - Met with PO for backlog grooming meeting

  - Added more user-friendly variables to the code

  - Updated code inside machine

  - Ran machine to test everything works OK

- Today (4 hours planned):

  - Start working on the class diagram

  - Clean machine for PO to pick up

  - Waiting for PO to pick up machine

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/07/2020 5:00pm - 5:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Add user-friendly variables to the code to easily change start time

  - Debug code

  - Test machine and ensure timing is correct

  - Meet for the backlog meeting

  - Discussed with PO about picking up the machine

- Today (4 hours planned):

  - Continue working on class diagram

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

  - Waiting for PO to pick up machine in order to fully test the machine with secret liquids (if there is any adjustments needed on code, that is our next step)

SP20 Team15 Standup 04/08/2020 6:15pm - 6:30pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Started working on the class diagram

  - Cleaned machine for PO to pick up

  - Waiting for PO to pick up machine

- Today (4 hours planned):

  - Update code to make it more future proof

  - Update class diagram to reflect changes to code

  - Waiting for PO to pick up machine tomorrow

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/08/2020 6:15pm - 6:30pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Continue working on class diagram

- Today (4 hours planned):

  - Make improvements on diagrams

  - Updated more code

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

  - Waiting for PO to pick up machine in order to fully test the machine with secret liquids (if there is any adjustments needed on code, that is our next step)

SP20 Team15 Standup 04/09/2020 7:15pm - 7:30pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Updated code to make it more future proof

  - Updated class diagram to reflect changes to code

  - Waited for PO to pick up machine tomorrow

- Today (4 hours planned):

  - Met with PO to deliver machine

  - Showed PO changes to machine

  - Waiting for PO to contact us for help setting up the machine for testing

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/09/2020 7:15pm - 7:30pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Make improvements on diagrams

  - Updated more code

- Today (4 hours planned):

  - Waiting for PO to contact us for further testing and code improvements

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - I do not have the machine on hand, so I cannot work on hardware modifications/installations

  - Waiting for PO to pick up machine in order to fully test the machine with secret liquids(if there is any adjustments needed on code, that is our next step)

SP20 Team15 Standup 04/10/2020 6:30pm - 6:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Met with PO to deliver machine

  - Showed PO changes to machine

  - Waiting for PO to contact us for help setting up the machine for testing

- Today (4 hours planned):

  - Start helping PO set up the machine

  - Start helping PO set up Arduino IDE

  - Start making changes to code to improve the geometry of pearls

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/10/2020 6:30pm - 6:45pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Waiting for PO to contact us for further testing and code improvements

  - PO picked up machine yesterday

- Today (4 hours planned):

  - Take another look at diagrams and code to see if anything is missed

  - Make updates for missing functions to diagrams and code

  - Assist PO with setting up environment

- Hurdles

  - Corona Virus hinders us to have 3D parts printed

  - Waiting for PO to formulate liquids in order to fully test the machine (if there is any adjustments needed on code, that is our next step)

## Sprint 7

# Daily Scrum Meeting Minutes for Sprint 7

SP20 Team15 Standup 04/13/2020 7:45pm - 8:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Started helping PO set up the machine

  - Started helping PO set up Arduino IDE

  - Started making changes to code to improve the geometry of pearls

- Today (4 hours planned):

  - Finish helping PO set up the machine

  - Finish helping PO set up Arduino IDE

  - Finish making changes to code to improve the geometry of pearls

  - Meet with PO for planning meeting

  - Complete planning meeting document

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/13/2020 7:45pm - 8:45pm

- Stephanie Cliett

- Yesterday (4 hours worked):

  - Take another look at diagrams and code to see if anything is missed

  - Make updates for missing functions to diagrams and code

  - Assist PO with setting up environment

- Today (4 hours planned):

  - Start working on poster

  - Start working on README file

  - Meet for Sprint Planning

- Hurdles

SP20 Team15 Standup 04/14/2020 3:00pm - 3:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished helping PO set up the machine

  - Finished helping PO set up Arduino IDE

  - Finished making changes to code to improve the geometry of pearls

  - Met with PO for planning meeting

  - Completed planning meeting document

- Today (4 hours planned):

  - Work on the Installation/Maintenance Guide

  - Start making Daily Scrum Meeting file

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/14/2020 3:00pm - 3:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Started working on poster

  - Finished working on README file

  - Met for Sprint Planning

- Today (4 hours planned):

  - Work on user manual

  - Get PO’s approval

  - Start working on Daily Scrum Meeting file

- Hurdles

SP20 Team15 Standup 04/15/2020 7:50pm - 8:05pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Worked on the Installation/Maintenance Guide

  - Started making Daily Scrum Meeting file

- Today (4 hours planned):

  - Finish the Installation/Maintenance Guide

  - Finish making Daily Scrum Meeting file

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/15/2020 7:50pm - 8:05pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Work on user manual

  - Get PO’s approval

  - Start working on Daily Scrum Meeting file

- Today (4 hours planned):

  - Continue working on Daily Scrum Meeting file

  - Update user stories to include Acceptance Criteria

  - Add Sprint Planning meeting minutes to Final Doc

- Hurdles

SP20 Team15 Standup 04/16/2020 5:00pm - 5:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished the Installation/Maintenance Guide

  - Finished making Daily Scrum Meeting file

- Today (4 hours planned):

  - Create the Shortcomings / Wishlist document

  - Start working on the project poster

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/16/2020 5:00pm - 5:15pm

Stephanie Cliett

- Yesterday (4 hours worked):

  - Continue working on Daily Scrum Meeting file

  - Update user stories to include Acceptance Criteria

  - Add Sprint Planning meeting minutes to Final Doc

- Today (10 hours planned):

  - Continue working on Daily Scrum Meeting file

  - Continue updating user stories with Acceptance Criteria

  - Edit user stories be continuously numbered instead of reverting back to 1 every sprint

- Hurdles

  - Internet connection disconnecting randomly

SP20 Team15 Standup 04/17/2020 6:00pm - 6:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Created the Shortcomings / Wishlist document

  - Started working on the project poster

- Today (4 hours planned):

  - Finish the Shortcomings / Wishlist document

  - Continue working on the project poster

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/17/2020 6:00pm - 6:15pm

Stephanie Cliett

- Yesterday (10 hours worked):

  - Continue working on Daily Scrum Meeting file

  - Continue updating user stories with Acceptance Criteria

  - Edit user stories be continuously numbered instead of reverting back to 1 every sprint

- Today (10 hours planned):

  - Continue working on Daily Scrum Meeting file

  - Continue updating user stories with Acceptance Criteria

  - Continue working on updating user stories to be continuously numbered instead of reverting back to 1 every sprint

- Hurdles

  - Internet connection disconnecting randomly

SP20 Team15 Standup 04/20/2020 8:00pm - 8:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Finished the Shortcomings / Wishlist document

  - Continued working on the project poster

- Today (4 hours planned):

  - Continue working on the project poster

  - Work on Daily Scrum Minutes document

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/20/2020 8:00pm - 8:15pm

Stephanie Cliett

- Yesterday (10 hours worked):

  - Finish working on Daily Scrum Meeting file

  - Finish updating user stories with Acceptance Criteria

  - Finish working on updating user stories to be continuously numbered instead of reverting back to 1 every sprint

- Today (6 hours planned):

  - Work on separating the Daily Scrum, Planning, Backlog, and Review/Retrospect meetings into their own files

  - Add a general description comment to class files of code, since PO has a patent

  - Add implemented user stories to final document and presentation slides

  - Work on introduction

- Hurdles

  - Internet connection disconnecting randomly

SP20 Team15 Standup 04/21/2020 7:00pm - 7:30pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued working on the project poster

  - Worked on Daily Scrum Minutes document

- Today (4 hours planned):

  - Add Version Control section

  - Add General Debugging section

  - Create Gantt chart

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/21/2020 7:00pm - 7:30pm

Stephanie Cliett

- Yesterday (6 hours worked):

  - Work on separating the Daily Scrum, Planning, Backlog, and Review/Retrospect meetings into their own files

  - Add implemented user stories to final document and presentation slides

  - Work on introduction

- Today (4 hours planned):

  - Place introduction on slides

  - Made edits to use case diagram

  - Add a general description comment to class files of code, since PO has a patent

  - Work on Gantt chart

  - Start working on test cases for user stories placed in final document

- Hurdles

  - Internet connection disconnecting randomly

SP20 Team15 Standup 04/22/2020 5:00pm - 5:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Added Version Control section

  - Added General Debugging section

  - Created Gantt chart

- Today (4 hours planned):

  - Work on Final Project documentation

  - Complete test cases

  - Work on use case, sequence, and class diagrams

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/22/2020 5:00pm - 5:15pm

Stephanie Cliett

- Yesterday (6 hours worked):

  - Place introduction on slides

  - Made edits to use case diagram to exclude unimplemented feature

  - Add a general description comment to class files of code, since PO has a patent

  - Work on Gantt chart

  - Start working on test cases for user stories placed in final document

- Today (6 hours planned):

  - Added the list of Sprint 7 tasks in Gantt chart

  - Update completed dates for sprint 7 on Gantt chart

  - Transfer cleaning instructions into User Manual

  - Work on implemented solution on slides and final document

  - Continue adding test cases for implementation solution

  - Continue working on adding planning meetings in final document

  - Add daily scrum to daily scrum file

- Hurdles

  - Internet connection disconnecting randomly

SP20 Team15 Standup 04/23/2020 8:00pm - 8:15pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Worked on Final Project documentation

  - Completed test cases

  - Worked on use case, sequence, and class diagrams

- Today (4 hours planned):

  - Continue working on use case, sequence, and class diagrams

  - Make Installation/Maintenance Guide video

  - Make Shortcomings/Wishlist video

  - Start index.html videos page

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/23/2020 8:00 pm - 8:15 pm

Stephanie Cliett

- Yesterday (6 hours worked):

  - Work on implemented solution on slides and final document

  - Continue adding test cases for implementation solution

  - Continue working on adding planning meetings in final document

  - Add daily scrum to daily scrum file

- Today (6 hours planned):

  - Continue working on implemented solution on slides and final document

  - Continue adding test cases for implementation solution

  - Modify sequence diagram and add to slides and final document

  - Finish working on adding planning meetings in final document

  - Add daily scrum to daily scrum file

- Hurdles

  - Internet connection disconnecting randomly

SP20 Team15 Standup 04/24/2020 7:30pm - 7:45pm

- Alex Collantes

- Yesterday (4 hours worked):

  - Continued working on use case, sequence, and class diagrams

  - Made Installation/Maintenance Guide video

  - Made Shortcomings/Wishlist video

  - Started index.html videos page

- Today (4 hours planned):

  - Continue working on sequence diagrams

  - Upload videos to Youtube

  - Finish index.html videos page

- Hurdles

  - Coronavirus lockdown

SP20 Team15 Stand Up 04/24/2020 7:30 pm - 7:45 pm

Stephanie Cliett

- Yesterday (6 hours worked):

  - Continue working on implemented solution on slides and final document

  - Finish adding test cases for implementation solution

  - Modify sequence diagram and add to slides and final document

  - Finish working on adding planning meetings in final document

  - Add daily scrum to daily scrum file

- Today (6 hours planned):

  - Start working on adding pending stories in final document

  - Add daily scrum to daily scrum file

  - Make introduction video and publish on professor’s account

  - Add YouTube link to index.html

  - Add hardware and software resources to final document

  - Add terms to glossary

- Hurdles

  - Internet connection disconnecting randomly