## Sprint 1:

# Sprint Planning Meeting Minutes for Sprint 1

SP20 Team15 Kickoff Meeting January 14, 2020 12:00 PM - 3:00 PM

- Stephanie Cliett, Alex Collantes, Xavier González, Hadi Alhaffar, Argelio Maldonado

- Project Goals:

    - Develop a more user-friendly UI/UX

    - Expand on the current functionality of the device

    - Improve the current design of the device

- Project Scope:

    - Transitioning current microprocessor from Arduino to Raspberry Pi

    - Adding an additional “stomach” to minimize cross-contamination between different beverages

    - Adding additional sensors such as pH and volume flow sensors

    - Adding additional pump to remove calcium bath solution

    - Adding cleansing process of all tubing and pumps

    - Upgrade the current display to a more human-readable one.

- Sprint 1 User Stories:

    - User Story 1:

      - As a developer, I need to meet up with the engineer that designed and programmed the spherification devices, so that can understand how each component on the machine works since there is no power cord.

      - Acceptance Criteria:

        - Learn more about the purpose of the machine

        - Learn more about the hardware used

        - Learn more about the software/code run by the Arduino UNO

      - Initially assigned to Alex and Stephanie

    - User Story 2:

      - As a developer, I need to learn how to wire Arduino hardware so that I can connect additional components to the existing circuit properly without damaging.

      - Acceptance Criteria:

        - Follow beginners' tutorials/videos on how to connect LEDs to the breadboard and Arduino board properly

      - Initially assigned to Alex and Stephanie

    - User Story 3:

      - As a developer, I need to learn how to program Arduino microcontrollers so that I can control new components connected to the Arduino board

      - Acceptance Criteria:

        - Follow beginners' tutorials/videos on programming LEDs to turn on/off

        - Follow beginners' tutorials/videos on programming practices

        - Learn methods needed for running a motor

      - Initially assigned to Alex and Stephanie

    - User Story 4:

      - As a developer, I need to learn about pH sensors that can be used with Arduino in order to detect and measure pH levels.

      - Acceptance Criteria:

        - Do research to see which pH sensor is compatible with the Arduino board

        - Do research to see which pH sensor is compatible to fit the device.

      - Initially assigned to Alex and Stephanie

    - User Story 5:

      - As a user, I'd like the device to be able to detect the pH levels of different liquids so that each liquid has the correct amount of pH.

      - Acceptance Criteria:

        - The pH level is automatically detected by pH sensor

        - Ensure that the level PO requires is detected for a particular liquid

      - Initially Assigned to Alex

    - User Story 6:

      - As a user, I'd like the device to calculate the appropriate amount of substances needed for spherification using the pH levels of a wide variety of drinks, sauces, liquid medicine, etc.

      - Acceptance Criteria:

        - Run the machine to see if the pH is detected properly for the particular liquid poured in

      - Initially assigned to Stephanie

## Sprint 2

# Sprint Planning Meeting Minutes for Sprint 2

SP20 Team15 Planning 1/29/2020 6:45PM - 7:00PM

- Alex Collantes, Stephanie Cliett, Hadi Alhaffar

- Sprint Goals:

  - Goal 1: Fixing the current prototype to make it work again

  - Goal 2: Reorganize parts inside the case of prototype

- Sprint User Stories:

  - User Story 12 - Medium

    - As a developer, I would like to restore the original electrical connections of the prototype, so that the Arduino is able to control the pumps

    - Acceptance Criteria:

      - When connecting each component, validate which pin to connect to by using past pictures

      - Validate where to orient each component from past pictures

    - Initially assigned to Alex Collantes

  - User Story 13 – Large

    - As a developer, I would like to restore the original pipe connections of the prototype, so that the pumps can move the liquids to perform the chemical reaction

    - Acceptance Criteria:

      - Validate where each pipe goes by referring to the past pictures

      - Ensure the pipes are connected properly to there are no leaks

    - Initially assigned to Stephanie Cliett

  - User Story 14 - Small

    - As a developer, I would like to restore the liquid mixer (stomach), which mixes the liquids to perform the chemical reaction

    - Acceptance Criteria:

      - Connect wire to correct pin

      - Orient the mixer to the correct position

      - Route appropriate pipes into the mixer

    - Initially assigned to Alex Collantes

  - User Story 15 – Small

    - As a developer, I would like to turn on the machine with the provided power cord for the current prototype, so that I can make sure everything works the way it was intended

    - Acceptance Criteria:

      - Check to see the LCD is on

      - Navigate through menu to Run the machine and check that the components each turn on

      - Navigate through the menu to prime each pump

    - Initially assigned to Stephanie Cliett

  - User Story 9-Small (User Story 1 refined)

    - As a developer, I will meet up with the engineer in order to get an understanding of how the device works

    - Acceptance Criteria:

      - Learn more about the purpose of the machine

      - Learn more about the hardware used

      - Learn more about the software/code run by the Arduino UNO

    - Initially assigned to Alex

  - User Story 10-Small

    - As a developer, I will meet up with the engineer in order to understand why certain components were used on the device

    - Acceptance Criteria:

      - Identify what to eliminate that is not necessary

    - Initially assigned to Stephanie

  - User Story 11-Small

    - As a developer, I will meet up with the engineer to in order to review the software written for the device, so that I can add the pH sensor functionality

    - Acceptance Criteria:

      - Identify where in spaghetti code to add code for pH

    - Initially assigned to Alex

·       Summary of other stuff discussed:

Discussed changes to the current design of the machine, and possible improvements to the current prototype. PO wants the components of machine to be placed back together first before continuing other tasks.

## Sprint 3

# Sprint Planning Meeting Minutes for Sprint 3

SP20 Team15 Planning 2/11/2020 5:30pm - 6:00pm

- Xavier Gonzalez, Alex Collantes, Stephanie Cliett

- Sprint Goals:

  - Clean up, organize, and comment old prototype code.

- Sprint User Stories:

  - User Story 18 - Large

    - As a developer, I would like to clean up the code, so that unused libraries and variables, and recycled code.

    - Acceptance Criteria:

      - Code compiles

      - Recycled code turned into variables

      - when running machine, behavior is the same as before these code changes

    - Initially assigned to Stephanie.

  - User Story 19 - Large

    - As a developer, I would like to convert the gigantic method into smaller methods, so that the code will be readable for the next software developing team

    - Acceptance Criteria:

      - Code compiles

      - when running machine, the behavior is the same as before these code changes

    - Initially assigned to Alex and Stephanie.

  - User Story 20 - Medium

    - As a developer, I would like to add comments to every method and every line of code that requires it, so that the next development team has an easier time understanding what each method does and why.

    - Acceptance Criteria:

      - Description is added for purpose

    - Initially assigned to Alex and Stephanie.

Summary of other stuff discussed: Prioritize making improvements to the code and making it easy to read and understand. Then work on integrating volume sensors, so that the Arduino can measure how much liquid is put in by the user. Finally, work on removing the Calcium solution from the external container after the pearls have had enough time to form. This is the plan for the following sprints.

## Sprint 4

# Sprint Planning Meeting Minutes for Sprint 4

SP20 Team15 Planning 03/02/2020 8:11pm - 8:41pm

- Alex Collantes, Stephanie Cliett, Xavier Gonzalez

- Sprint Goals:

  - Goal 1

    - Get step motor to work with streamline code

  - Goal 2

    - Validate timing of step motor

  - Goal 3

    - Install railing system for electronic components

  - Goal 4

    - Start working on use case diagram

  - Goal 5

    - Install stomach and ensure behavior is as expected

- Sprint User Stories:

  - User Story 30-Small

    - As a developer, I would like to examine the step motor so that I can see if there is an obstruction that is preventing it from working properly.

    - Acceptance Criteria:

      - Area surrounding rotor should be clean

      - No residue be present near rotor

    - Initially assigned to Stephanie

  - User Story 31 Medium

    - As a developer, I would like to adjust the timing of the step motor so that, it would turn on

    - Acceptance Criteria:

      - Pearls form properly

    - Initially assigned to Alex

  - User Story 19- Medium

    - As a developer, I would like to make a class to reflect functionality of the LCD menu so that, the original code is readable

    - Acceptance Criteria:

      - Code compiles (passed)

      - Behavior is the same as before these code changes

    - Initially assigned to Stephanie

  - User Story 32-Medium

    - As a developer, I would like to debug the code so that I can find the bug as to why the step motor is not working.

    - Acceptance Criteria:

      - Step motor turns on

    - Initially Alex

  - User Story 33 Small

    - As a developer, I would like to research on a suitable railing system so that, the pumps can be mounted properly

    - Acceptance Criteria:

      - Suitable for this machine

      - Suitable for environment (ln case liquids splashes)

    - Initially assigned to Alex

  - User Story 34 Small

    - As a developer, I would like to install the railing system so that the electronic components can be mounted properly

    - Acceptance Criteria:

      - Rail that has a sliding mechanism

      - Neatly position pumps to make more space in machine for future added hardware

    - Initially assigned to Stephanie

  - User Story 35 Small

    - As a developer, I would like to mount all pumps to the railing system so that, it is secured

    - Acceptance Criteria:

      - Pumps should fit snuggly into 3D printed parts so there is no wobble movement when operating

      - 3D parts should be able to slide into railing system

    - Initially assigned to Alex

  - User Story 36 Small

    - As a developer, I would like to mount the pump’s associated components to the railing system so that it is properly secured.

    - Acceptance Criteria:

      - Ensure all tubing is connected

      - Ensure pump parts are connected properly

    - Initially assigned to Stephanie

  - User Story 37 Small

    - As a developer, I would like to replace the current stomach to the new upgraded version so that, this will allow more liquid to be mixed

    - Acceptance Criteria:

      - Blender should turn on at 5 seconds when machine is running the spherification process

      - Blender should be oriented in same place original blender was

    - Initially assigned to Alex

  - User Story 38 Medium

    - As a developer, I would like to adjust the speed of the stomach so that, it will match the specs

    - Acceptance Criteria:

      - Speed seemed to high with this new blender, so lowered the speed

    - Initially assigned to Stephanie

  - User Story 39 Large

    - As a developer, I would like to adjust the code so that, the pearls will form properly with the new stomach

    - Acceptance Criteria:

      - Pearls should form approximately round

    - Initially assigned to Stephanie

  - User Story 27 Small

    - As a developer, I would like to start working on the use case diagram so that the user has a high-level idea of the interaction between him/herself and the machine

    - Acceptance Criteria:

      - Displays the different functions of machine

      - Displays the actors

  - Initially assigned to Stephanie

·         Summary:

Discussed priorities and meeting up with PO and research associate in order to do research on the railing and improve the timing of the pumps

## Sprint 5

# Sprint Planning Meetings Minutes for Sprint 5

SP20 Team15 Planning 3/17/2020 8:30pm - 9:00pm

- Alex Collantes, Stephanie Cliett, Xavier Gonzalez

- Sprint Goals:

  - Goal 1

    - Troubleshooting the step motor

  - Goal 2

    - Improve the geometry of pearls

- Sprint User Stories:

  - User Story 44 Large

    - As a developer, I would like to do research on the main issues for a step motor for not operating correctly, so that step motor can be fixed.

    - Acceptance Criteria:

      - Step by step instructions

      - Research what may be causes of “jump”

    - Initially assigned to Stephanie.

  - User Story 45 Large

    - As a developer, I would like to do research on the physical components of the step motor, so that I can identify if there is damage and ask for a replacement if necessary.

    - Acceptance Criteria:

      - Document resources for identifying damage

      - Video chat with the damaged motor

    - Initially assigned to Alex.

  - User Story 46 Large

    - As a developer, I would like to meet with the engineer that designed the machine and use his advice to fix the timings of the pumps and make the necessary adjustments (software and hardware), so that we can improve the shape (geometry) of the pearls produced.

    - Acceptance Criteria:

      - Learn about expected behavior of pumps

      - Learn about expected behavior of stepping motor

      - Learn about expected shape of pearls

      - Learn about physical factors that affect the shape of pearls

    - Initially assigned to Alex and Stephanie.

  - User Story 31 Medium

    - As a developer, I would like to adjust the timing of the step motor so that, the pearls have the proper shape

    - Acceptance Criteria:

      - Pearls form approximately round

    - Initially assigned to Alex

  - User Story 19b Medium

    - As a developer, I would like to test the methods I created in the LCD class so that, I can validate the machine's behavior is what is expected

    - Acceptance Criteria:

      - Code compiles

      - Ensure behavior is the same as before code improvements

    - Initially assigned to Stephanie

Summary: We have to shift original user stories to accommodate for the latest Corona Virus update from FIU. The machine is left at school. All user stories have to be remotely done due to the lock-down. We will add user stories as the ideas come because right now, there are only a few that come to mind

## Sprint 6

# Sprint Planning Meeting Minutes for Sprint 6

SP20 Team15 Planning 3/30/2020 7:00pm - 7:30pm

- Alex Collantes, Stephanie Cliett, Xavier Gonzalez

- Sprint Goals:

    - Goal 1:

      - Finish last touches to the hardware layout upgrade

    - Goal 2:

      - Configure the timing and frequency of components so that the pearls form properly

    - Goal 3:

      - Create a diagram representing the different components of machine to demonstrate their purpose

- Sprint User Stories:

  - User Story 58 - Small

    - As a developer, I would like to label the tubing of the pumps, so that the next team would understand the inflow/outflow.

    - Acceptance Criteria:

      - Label tubing “in” or “out”

    - Assigned to Alex

  - User Story 59 - Medium

    - As a developer, I would like to design the lid for the stomach, so that each tubing will be channeled properly in stomach

    - Acceptance Criteria:

      - Channel the appropriate tubing in the stomach

      - Ensure tubing is not in the way of the blade

      - Ensure tubing is secured in place

    - Initially assigned to Alex

  - User Story 60 - Medium

    - As a developer, I would like to design a diagram to show the layout of components, so that the next team can get an understanding of the machine workings (private doc).

    - Acceptance Criteria:

      - Give descriptions of the purpose of each component

    - Initially assigned to Stephanie

  - User Story 61-Medium

    - As a developer, I would like to install hardware to route the tubing, so that the layout design is neat

    - Acceptance Criteria:

      - Braces that hold tubing are properly attached to the machine body

      - Braces are correctly placed to help improve the layout of the machine

    - Initially assigned to Alex

  - User Story 31 - Large

    - As a developer, I would like to validate the timing of the stepping motor so that the pearls are formed properly

    - Acceptance Criteria:

      - Code compiles (passed)

      - Behavior is the same as before these code changes

    - Assigned to Alex and Stephanie

  - User Story 62- Large

    - As a developer, I would like to adjust frequency of step motor, so that the pearls form properly

    - Acceptance Criteria:

      - Pearls are approximately round

    - Initially assigned to Stephanie

  - User Story 56- Medium

    - As a developer, I would like to configure the timing of each component of system, so that I can ensure desired results of pearls

    - Acceptance Criteria:

      - Ensure the timing of each component starts and finishes at time given by PO

      - Pearls should form approximately round

    - Assigned to Alex

  - User Story 39 - Medium

    - As a developer, I would like to adjust the code so that, the pearls will form properly with the new stomach

    - Acceptance Criteria:

      - Pearls should form approximately round

    - Assigned to Stephanie

  - User Story 57- Large

    - As a developer, I would like to create a class diagram so that the programming team has a high-level understanding of the interaction with the machine’s functions. (documentation)

    - Acceptance Criteria:

      - Each class its attributes and methods are displayed

      - Show Connections between the classes

    - Assigned to Alex

Summary of discussion:

The plan is to have the machine back and running the way it did in the past with the lost code. We are to finish up the final touches to code and hardware, and return the machine to the PO, so he can give us feedback after fully testing the machine with the chemicals, this will allow us to finish up fixing the timings. We have to be creative making improvements to the hardware without having to order any new supplies or being able to 3D print new parts.

## Sprint 7

# Sprint Planning Meeting Minutes for Sprint 7

SP20 Team15 Planning 04/13/2020 7:00pm - 7:30pm

- Alex Collantes, Stephanie Cliett, Xavier Gonzalez

- Sprint Goals:

  - Goal 1

    - Complete the code and readme file for final deliverable

  - Goal 2

    - Complete the documents for final deliverable

  - Goal 3

    - Complete posters for final deliverable

  - Goal 4

    - Complete presentation slides for final deliverable

  - Goal 5

    - Complete the videos for final deliverable

- Sprint User Stories:

  - User Story 64 - Small

    - As a developer, I would like to finish up any final touches to the code, so it is ready for the deliverable.

    - Acceptance Criteria:

      - Code is well commented

      - Code is well explained and organized

    - Initially assigned to Alex.

  - User Story 65 - Medium

    - As a developer, I would like to create a README.txt file so that the directory structure of the code is explained for the deliverable.

    - Acceptance Criteria:

      - Use most common representation for directory structure, including how folders and files are represented

      - Ensure Code folder is represented

      - Ensure folders and files of code is included

      - Add comments

    - Initially assigned to Stephanie.

  - User Story 66 - Medium

    - As a developer, I would like to create an Installation/Maintenance Guide so that I provide step by step instructions with screenshots showing how the project should be installed.

    - Acceptance Criteria:

      - Guide has detailed instructions for:

        - Installation:

          - Downloading source code files

          - Extracting source code files

          - Downloading and Installing the Arduino IDE

          - Configuring the Arduino IDE

          - Uploading code to the Arduino Uno board

        - Maintenance

          - Wipe the machine clean

          - Run the machine with warm/hot water

          - Check for full functionality

    - Initially assigned to Alex.

  - User Story 67 - Medium

    - As a user, I would like to have access to a User Manual document so that I can follow the instructions on how to use the machine.

    - Acceptance Criteria:

      - Include how to plug in the machine

      - How to turn on the machine

      - Add a picture diagram to represent the buttons on the LCD and label each button with its function

      - Include the steps taken to navigate through the menu system in order to start the machine’s spherical process

      - Include how to cancel a run

      - Include the steps taken to navigate through the menu system in order to prime a pump of user’s choice

      - Include how to stop the prime pump process

    - Initially assigned to Stephanie

  - User Story 68 - Medium

    - As a developer, I would like to create a Daily Scrum Meeting file that includes all the daily scrum meetings, so that the next team can follow tasks done.

    - Acceptance Criteria:

    - Ensure to include all scrum meetings recorded throughout the semester

    - Initially assigned to Stephanie

  - User Story 69 - Medium

    - As a developer, I would like to create a Daily Scrum Meeting file that includes all the daily scrum meetings, so that the next team can follow tasks done.

    - Acceptance Criteria:

      - For each daily scrum meeting date, time, and sprint needs to be made clear

      - Each team members name needs to be assigned to the below:

      - For each member of the team, make clear how many hours was worked

      - For each member of the team, make clear what was done since the last meeting

      - For each member of the team, make clear what is being planned until the next meeting

      - For each member of the team, make clear of any hurdles

    - Initially assigned to Alex

  - User Story 70 - Medium

    - As a developer, I would like to create a Shortcomings/Wishlist document, so that the next team has an idea of the ideas that are intended for the future.

    - Acceptance Criteria:

      - Include all user stories in the backlog for future teams

      - Include possible additional improvements to the machine

    - Initially assigned to Alex

  - User Story 71- Small

    - As a developer, I would like to create a Documents directory, so that it will include the Project Documentation, and all the other related documents (e.g., User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents, if not already included as appendices in the Project Documentation file).

    - Acceptance Criteria:

      - Include files below:

      - Final Document included

      - User Manual

      - Installation/Maintenance

      - Shortcomings/Wishlist Document

    - Initially assigned to Stephanie

  - User Story 72 - Medium

    - As a developer, I would like to create a poster so that I can summarize the project problem, solution, and implementation of said solution.

    - Initially assigned to Alex.

    - Acceptance Criteria:

      - Poster is filled out

      - Information on poster is clear and organized

    - Initially assigned to Alex

  - User Story 73 - Medium

    - As a developer, I would like to see a poster that summarizes the project, so that I can decide if I am interested in continuing the project.

    - Acceptance Criteria:

      - Present problem

      - Present solution

      - Screenshots of implementation of solution

    - Initially assigned to Stephanie.

  - User Story 74 - Large

    - As a developer, I would like to create presentation slides so that I can show the accomplishments made working on the project during this semester.

    - Acceptance Criteria:

      - Include:

      - Introduction

      - Implemented User Stories

      - Diagrams

      - System design

    - Assigned to Alex and Stephanie

  - User Story 75- Medium

    - As a developer, I would like to create a video that introduces the software solution to the problem at hand, so that the next team understands the concept of the project.

    - Acceptance Criteria:

      - The software solution is explained

      - The video provides a walkthrough of the code

    - Initially assigned to Alex

  - User Story 76- Medium

    - As a developer, I would like to create a video on how to use the software solution for each actor, so that the next team understands the flow of the project.

    - Acceptance Criteria:

      - Explain the steps each actor has to take to operate the machine

    - Initially assigned to Stephanie

  - User story 77 - Medium

    - As a developer, I would like to create a video that shows how to install, maintain, and how to start on the next revision

    - Acceptance Criteria:

      - Installation process is explained

      - Maintenance process is explained

      - How to get started on the next revision is explained

    - Initially assigned to Alex

  - User Story 78 - Medium

    - As a developer, I would like to create a video that shows what are the shortcomings of the current software and what features are missing, so that the next team knows what to work on next.

    - Acceptance Criteria:

      - Ensure to explain what is intended for next team to work on

      - Show pictures

    - Initially assigned to Stephanie

  - User Story 79 - Small

    - As a developer, I would like to add the videos to the professor’s account, so that I get a grade for the videos (access and upload to the account as soon as possible to avoid problems b/c of high traffic)

    - Acceptance Criteria:

      - Video 720p HD

      - Post on professor’s account: FIUSCISSeniorProject@gmail.com

      - Password: Students2020!

    - Initially assigned to Alex

  - User Story 80 - Medium

    - As a developer, I would like to create an index.html, so that it contains the link to the four videos published in YouTube.

    - Acceptance Criteria:

      - When URL to index.html page is typed in browser, the browser takes the user to the index.html page

      - Links to videos are listed in blue

      - When a link is clicked, redirected to YouTube to view video in a separate tab

      - When the user comes back to the index.html page, the link changes color to show user it was visited

    - Initially assigned to Alex

  - User Story 81 – Large

    - As a developer, I would like to create a final documentation file, so that the next team can read the report, and have an understanding of what the project is about

    - Acceptance Criteria:

      - Include:

      - Introduction (including abstract)

      - Uster stories (implemented and pending)

      - Project Plan

      - System Design

      - System validation

      - Glossary

      - Appendix(UML diagrams, User interface design, sprint review reports, Use manual, installation guide, shortcomings/wishlist)

      - references

    - Initially assigned to Stephanie and Alex

·         Summary of other stuff discussed.

PO will stay in touch with us, so we can assist him in making changes to the code when necessary as he runs tests on the machine.