Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Basic LMS in Facebook V4

Team Members: Nicolas Arevalo, James Watson III

Product Owner(s): Alejandro Arrieta

Mentor(s):

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Basic LMS (Learning Management System) in Facebook. Dr. Alejandro Arrieta wanted an app that would function as an education tool similar to Canvas, that could be accessed via Facebook. This way, those in developing countries can access the app without data costs. This document describes this web application solution in detail, including the system design, UML diagrams, and Agile Ceremonies.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..6

Pending User Stories  …………………………………………………………………...………………………………..….. 16

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 17

Sprints Plan  ……………………………………………………………..………………………………………………………. 18

Sprint 1  …………………………………………………………………………………………………………………………... 18

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 19

Sprint 4  …………………………………………………………………………………………………………………………... 20

Sprint 5  …………………………………………………………………………………………………………………………... 21

Sprint 6  …………………………………………………………………………………………………………………………... 22

Sprint 7  …………………………………………………………………………………………………………………………... 23

System Design

Architectural Patterns  …………………………………………………………………………………………………..……......23

System and Subsystem Decomposition  …………………………………………………………………………….…………….	25

Deployment Diagram  …………………………………………………………………………………………………….…...	26

Design Patterns  ………………………………………………………………………………………………………….…....	27

System Validation  …………………………………………………………………………………………………………………….	27

Glossary  ………………………………………………………………………………………………………………………………….	28

Appendix

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	29

Use Case Diagrams  …………………………………………………………………………………………………………...29

Sequence Diagrams  ……………………………………………………………………………………………………….	32

Class Diagrams  ……………………………………………………………………………………………………….	34

Appendix B - User Interface Design  …………………………………………………………………………….…...	39

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	42

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	50

References ……………………………………………………………………………………………………………………...………...	52

# Introduction

In today’s age of technology, getting an education online via online courses has never been easier. However, people from underdeveloped countries are often cut off from accessing these courses due to limitations on their internet data. Facebook allows underdeveloped regions to access their application for free with no data charges. The purpose of the application we have developed is to provide a Learning Management System that is accessible entirely through Facebook, allowing students from anywhere in the world to come and take online courses with no data charges.

## Current System

A single page application website that is integrated into Facebook.

## Purpose of New System

Create a manageable system using the MEAN (MySQL, Express, Angular, NodeJS) full-stack which can run on Facebook. The system is a Learning Management System which was created for underdeveloped regions to access through Facebook with no data charges.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the …. project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

| Sprint#.Story# | 1.1 |
| --- | --- |
| Assigned to | James Watson III and Nicolas Arevalo |
| User Story | As a developer, I want to know if it would be better to create a Facebook game or an app to achieve the goals of this project so that we choose the best option for doing so. |
| Acceptance Criteria | - Research viable options in both avenues - Bring forward suggestion to PO |

| Sprint#.Story# | 1.2 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a developer, I want to get the Firebase database filled with dummy data so that I can see how the current project’s implementation looks like to study and analyze it for further improvement. |
| Acceptance Criteria | - Launch a Firebase DB - Populate DB w/ dummy data - Create mock data based on previous group’s app |

| Sprint#.Story# | 2.4 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a student, I want to see the courses I am enrolled in so that I can access them. |
| Acceptance Criteria | - Set up DB tables for student, courses, and student_courses - Create view in app to display student_courses for a given student id |

| Sprint#.Story# | 2.5 |
| --- | --- |
| Assigned to | James Watson III |
| User Story | As a developer, I want to research and develop login with facebook using passportjs so that users can use their facebook credentials to log in to our app. |
| Acceptance Criteria | - Research PassportJS Facebook - Implement Facebook Login authorized w/ Passport |

| Sprint#.Story# | 2.6 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a developer, I want to implement pagination of courses so that the loading time is reduced when browsing courses per page. |
| Acceptance Criteria | - Implement pagination on course library page - Consistent number per page - Render accurate amount of page numbers in page selector |

| Sprint#.Story# | 3.1 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As an admin, I want to be able to login and add/edit courses |
| Acceptance Criteria | - Implement add/edit course functionality - Allow user login via database authentication (Temporarily while we develop Facebook login separately) |

| Sprint#.Story# | 3.2 |
| --- | --- |
| Assigned to | James Watson III |
| User Story | As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way. |
| Acceptance Criteria | - Create Leaderboard that displays points per user in course - Display user name & id next to points |

| Sprint#.Story# | 3.3-2 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a developer, I want to implement a basic content management system for video players (such as YouTube videos) so that students can see them. |
| Acceptance Criteria | - Users (Admins) can add video (YouTube) links to modules - Videos play in a window within the app (do not link externally) |

| Sprint#.Story# | 3.4 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a developer, I want to finish the local strategy authentication and authorization so that users can log in and see protected routes. |
| Acceptance Criteria | - Users can log in with preset credentials - Logging in as admin allows access to admin tab, and does not for student login |

| Sprint#.Story# | 3.5 |
| --- | --- |
| Assigned to | James Watson III |
| User Story | As a student, I want to see a sidebar in the my dashboard that will help navigate me to things like modules, leaderboard, etc |
| Acceptance Criteria | - Sidebar successfully routes to other pages within course - Sidebar is able to be opened and closed w/ button |

| Sprint#.Story# | 3.6 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As an instructor I want to be able to create, update, delete modules so that I can manage them. |
| Acceptance Criteria | - Delete module functionality - Create module functionality - Update module functionality |

| Sprint#.Story# | 3.7 |
| --- | --- |
| Assigned to | James Watson III |
| User Story | As a developer, I want to be able to access the app via Facebook, so that I can verify the final product will work on the site. |
| Acceptance Criteria | - Heroku app renders successfully in Facebook via a Facebook Tab |

| Sprint#.Story# | 4.2 |
| --- | --- |
| Assigned to | James Watson III |
| User Story | As a user, I want to be able to navigate to the app from the FIU website , so that I have a simple and direct way to access the app. |
| Acceptance Criteria | - Edit PO’s WordPress website to include a direct link to the app on the Facebook Tab |

| Sprint#.Story# | 4.3 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a developer, I want to implement a scoring system using a progress bar so that students gain points by doing course activities. |
| Acceptance Criteria | - Implement a progress bar at the top of the modules view that shows current user’s points |

| Sprint#.Story# | 4.4 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a developer, I want to implement the interface to the Qualtrics survey so that students can take quizzes. |
| Acceptance Criteria | - Qualtrics survey renders in a window in the app - User is redirected to an app page that shows their performance in the survey |

| Sprint#.Story# | 4.5 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a developer, I want to add user roles for admins/ instructors/ students and authenticate/authorize routes based on the roles so that they have certain permissions within the app. |
| Acceptance Criteria | - Only admins can access admin page - Only instructors can add course content - Only logged in users (any role) can access the Dashboard |

| Sprint#.Story# | 5.1 |
| --- | --- |
| Assigned to | James Watson III |
| User Story | As a developer, I want to implement Facebook login using data sent to app within Facebook tab, so that users can login with Facebook credentials |
| Acceptance Criteria | - Verify receipt of user data upon accessing app - Use that data to check against the DB - If the user exists, update their info - Else, add new student w/ user data - Log in w/ user data |

| Sprint#.Story# | 5.2 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As an instructor, I want a course details page so that students are informed on what the course entails. |
| Acceptance Criteria | - Create new page in course that displays course name and course details - Course details are editable by instructors and admins |

| Sprint#.Story# | 5.3 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a student, I want to be able to see how I am progressing through the course compared to other students so that I have an idea of how well I am doing. |
| Acceptance Criteria | - Implement secondary progress bar that displays the average points of all OTHER students (does not include current student) |

| Sprint#.Story# | 5.4 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As an instructor, I want to send announcements to my students so that they are informed on what I have to announce. |
| Acceptance Criteria | - Create announcements section in course page - User (instructor of course) can add new announcement - Announcements page shows log of past announcements |

| Sprint#.Story# | 5.6 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a student, I want to have a discussion board so that I can discuss a course topic with my peers. |
| Acceptance Criteria | - User can add comment to a module - User can see log of other comments made on a module |

| Sprint#.Story# | 5.7 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a developer, I want to update the form validators so that admins and instructors know what is required as input fields for the form data. |
| Acceptance Criteria | - Form will not submit unless all required input fields are filled - User is notified which fields are required |

| Sprint#.Story# | 6.1 |
| --- | --- |
| Assigned to | James Watson III |
| User Story | As an admin, I want to promote other users in the app so that they can also be admins or instructors. |
| Acceptance Criteria | - Admin can view all users, sorted by role - Each user can be set to any role (admin/instructor/student) |

| Sprint#.Story# | 6.2 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As a student, I want my points to increase based on my Qualtrics quiz grade, so that I am rewarded for my performance. |
| Acceptance Criteria | - Retrieve quiz score from Qualtrics - Increase the points of current student by the score they received on quiz |

| Sprint#.Story# | 6.3 |
| --- | --- |
| Assigned to | James Watson III |
| User Story | As a student, I want to be notified (via email, FB notification, or other) that my request for enrollment was accepted, so that I can be made aware that I can access the course. |
| Acceptance Criteria | - Upon accepting a student into a course (via the pending enrollments page), that student is sent an email notifying them of their acceptance - Email includes student name and the name of the course they were accepted into |

| Sprint#.Story# | 6.4 |
| --- | --- |
| Assigned to | Nicolas Arevalo |
| User Story | As an admin, I want to add a course and assign an instructor to it so that they can instruct the course. |
| Acceptance Criteria | - In the create course (and edit course) page , implement a dropdown with all instructors available for selection - On accept, DB is updated with new course instructor |

## Pending User Stories

None

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

OS: Windows 10

Environment: VSCode

Package Manager: Node/NPM

Code repositories: Github

Deployment: Heroku

Database: MySQL Workbench

Scrum organization: Azure Devops, Google docs

Other Tools: Facebook Application

Technologies: MEAN (MySQL, Express, Angular, NodeJS) stack

## Sprint Plans

### Sprint 1

| 1/16/20 | Start: 1:00 PM End: 1:30 PM | Goal: Research best courses for app implementation, create skeleton for app |
| --- | --- | --- |

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As a developer, I want to know if it would be better to create a Facebook game or an app to achieve the goals of this project so that we choose the best option for doing so. | James Watson III & Nicolas Arevalo | 7 |
| 2 | As a developer, I want to get the Firebase database filled with dummy data so that I can see how the current project’s implementation looks like to study and analyze it for further improvement. | Nicolas Arevalo | 5 |
| 3 | As a developer, I want to prototype a quiz game with a leaderboard to implement to the website with webGL. | Nicolas Arevalo | 5 |

### Velocity Estimate: 17

### Sprint 2

| 1/27/20 | Start: 4:00 PM End: 4:30 PM | Goal: Highest priority is logging in via Facebook, but in the meantime we are building functionality and improving visual design |
| --- | --- | --- |

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app. | James Watson III | 8 |
| 2 | As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way. | Nicolas Arevalo | 5 |
| 3 | As a developer, I want to implement a basic content management system so that instructors can upload course content such as pdf files, youtube links, and quizzes/exams. | Nicolas Arevalo | 5 |
| 4 | As a student, I want to see the courses I am enrolled in so that I can access them. | Nicolas Arevalo | 5 |

### Velocity Estimate: 23

### Sprint 3

| 2/11/20 | Start: 5:00 PM End: 5:20 PM | Goal: Finish leftover stories from sprint 2, then implement content management systems (PDF, YouTube, etc) |
| --- | --- | --- |

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app. (We converted this part of the story to User story 7) | James Watson III | 8 |
| 2 | As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way. | James Watson III | 5 |
| 3.1* | As a developer, I want to implement a basic content management system for file uploads (such as PDFs) so that students can see them. | Nicolas Arevalo | 5 |
| 3.2* | As a developer, I want to implement a basic content management system for video players (such as YouTube videos) so that students can see them. | Nicolas Arevalo | 5 |
| 3.3* | As a developer, I want to implement a basic content management system for quizzes/exams so that students can take them. | Nicolas Arevalo | 5 |
| 4 | As a developer, I want to finish the local strategy authentication and authorization so that users can log in and see protected routes. | Nicolas Arevalo | 5 |
| 5 | As a student, I want to see a sidebar in the my dashboard that will help navigate me to things like modules, leaderboard, etc | James Watson III | 5 |
| 6 | As an instructor I want to be able to create, update, delete modules so that I can manage them. | Nicolas Arevalo | 5 |
| 7 | As a developer, I want to be able to access the app via Facebook, so that I can verify the final product will work on the site. | James Watson III | 5 |

*These stories come from User story 3 from sprint 2. We decided that User story 3 was more of an epic, so we split it into smaller parts so we can track our progress more effectively.

Velocity Estimate: 48

### Sprint 4

| 3/2/20 | Start: 4:30 PM End: 5:00 PM | Goal: Complete FB login, add link to app to PO’s website, progress bars, Qualtrics quizzes |
| --- | --- | --- |

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As a developer, I want to implement Facebook login using data sent to app within Facebook tab, so that users can login with Facebook credentials | James Watson III | 7 |
| 2 | As a user, I want to be able to navigate to the app from the FIU website , so that I have a simple and direct way to access the app. | James Watson III | 3 |
| 3 | As a developer, I want to implement a scoring system using a progress bar so that students gain points by doing course activities. | Nicolas Arevalo | 5 |
| 4 | As a developer, I want to implement the interface to the Qualtrics survey so that students can take quizzes. | Nicolas Arevalo | 5 |

### Velocity Estimate: 20

### Sprint 5

| 3/17/20 | Start: 4:15 PM End: 4:30 PM | Goal: Complete Facebook Login, secondary progress bar, announcements functionality, additional misc functionalities |
| --- | --- | --- |

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As a developer, I want to implement Facebook login using data sent to app within Facebook tab, so that users can login with Facebook credentials | James Watson III | 8 |
| 2 | As an instructor, I want a course details page so that students are informed on what the course entails. | Nicolas Arevalo | 5 |
| 3 | As a student, I want to be able to see how I am progressing through the course compared to other students so that I have an idea of how well I am doing. | Nicolas Arevalo | 5 |
| 4 | As an instructor, I want to send announcements to my students so that they are informed on what I have to announce. | Nicolas Arevalo | 5 |
| 5 | As a developer, I want to prepare some instructional guides for future developers to work on the project so that they can work on it more easily. | Nicolas Arevalo & James Watson III | 8 |
| 6 | As a student, I want to have a discussion board so that I can discuss a course topic with my peers. | Nicolas Arevalo | 7 |
| 7 | As a developer, I want to update the form validators so that admins and instructors know what is required as input fields for the form data. | Nicolas Arevalo | 7 |

### Velocity Estimate: 45

### Sprint 6

| 3/31/20 | Start: 5:00 PM End: 5:50 PM | Goal: Points functionality, user role management, email notifications. |
| --- | --- | --- |

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As an admin, I want to promote other users in the app so that they can also be admins or instructors. | James Watson III | 7 |
| 2 | As a student, I want my points to increase based on my Qualtrics quiz grade, so that I am rewarded for my performance. | Nicolas Arevalo | 7 |
| 3 | As a student, I want to be notified (via email, FB notification, or other) that my request for enrollment was accepted, so that I can be made aware that I can access the course. | James Watson III | 5 |
| 4 | As an admin, I want to add a course and assign an instructor to it so that they can instruct the course | Nicolas Arevalo | 5 |

### Velocity Estimate: 24

### Sprint 7

| 4/13/20 | Start: 5:00 PM End: 5:50 PM | Goal: Final deliverables, bug fixes (time permitting) |
| --- | --- | --- |

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | Compile code, README, & other necessary supplements into directory | Nicolas Arevalo | 3 |
| 2 | Compile scrum meeting documentation, user manuals, installation/maintenance, & wishlist into directory | James Watson III | 3 |
| 3 | Create Poster - James | James Watson III | 5 |
| 4 | Create Poster - Nicolas | Nicolas Arevalo | 5 |
| 5 | Create Presentation Slides | James Watson III & Nicolas Arevalo | 7 |
| 6 | Create Videos | James Watson III & Nicolas Arevalo | 7 |
| 7 | Create Final Documentation | James Watson III & Nicolas Arevalo | 8 |
| 8 | As a user, I don’t want to be prompted by facebook every time I refresh the page, so that I can have an uninterrupted app experience. | James Watson III | 5 |

### Velocity Estimate: 43

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The three tier architecture pattern was used for the project. It consists of a presentation layer (Front-end), an application layer (Back-end), and a data layer (DBMS) [1]. The three tiers/layers communicate via API calls from one layer to another. For our project, Angular (Front-end) makes HTTP requests to our RESTful NodeJS/Express Back-end API, which also makes API calls to our MySQL DB Server.

The following diagram depicts the communication between the three tiers; client (front-end), server (back-end), and MySQL DB server.

For the front-end layer, the MVC architecture is used with Angular. Models are used to fetch/send data (from/to the DB), Views are used to present data in HTML templates, and Controllers are used to bridge the Model data with the Views (contain business logic).

The back-end architectural pattern used was a RESTful API created on NodeJS w/Express. This architecture is frequently used for serving data via url end-points that the front-end can access through the HTTP protocol.

## System and Subsystem Decomposition

The following package diagram displays the system and subsystem decomposition of our three-tier architecture project:

As displayed in the package diagram, the subsystems inside the Angular package named Course, Home, and Admin have further subsystems that depend on them. ModulesManagement, for example, has subsystems ContentManagement and DiscussionManagement which depend on it, which in turn depend on the Course. The Course thereafter depends on CourseServices to make API calls to the NodeJS API Back-end Package. Then, the NodeJS API makes API calls to the MySQL DB Server package to retrieve the necessary data. To clarify, the packages and subsystems form a dependency tree.

## Deployment Diagram

## Design Patterns

A main design pattern that is used in our Angular front-end is the Observer design pattern [2]. Observers are used in Service classes to fetch/send data to the back-end. The observers objects are subscribed to in order to let the controller know when the observer fetched/sent data to the back-end and got back a response. In a sense, this allows for our controllers to make asynchronous calls to our back-end NodeJS api.

Another main design pattern used in our Angular front-end is the Dependency Injection design pattern. It is used on our Angular components to inject services and their methods for our components to use. This allows for the Injector to instantiate necessary objects for our client component to use through an interface [3]. Although we only use it for method calls from the Injector, it allows for future development to have a more loosely coupled code base.

# System Validation

Testing was mostly done via log output debugging. However, our PO also reached out to a few student assistants to manually test the app - one as an admin, one as a student. This allowed us to verify functionality and accessibility to first-time users.

# Glossary

MVC: Model view controller

Angular: Front-end web framework

NodeJS: Back-end RESTful framework.

Express: NodeJS middleware (easy RESTful api development).

Heroku: Platform as a service (hosting).

Github: Git repository online.

# Appendix

## Appendix A - UML Diagrams

Use Case Diagrams

By: Nicolas Arevalo

By James Watson III:

Sequence Diagrams

By Nicolas Arevalo

By James Watson III

Facebook Login

Class Diagrams

By Nicolas Arevalo

Home Announcement

Course Browser

Module Component P1

Module Component P2

## By James Watson III

Facebook Login

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

| Sprint 1 | 1/27/20 | Start: 4:00 PM End: 4:30 PM |
| --- | --- | --- |

Approved

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As a developer, I want to know if it would be better to create a Facebook game or an app to achieve the goals of this project so that we choose the best option for doing so. | James Watson III & Nicolas Arevalo | 7 |

Rejected

| ID | Story | Assigned To | Reason for rejection | Estimate |
| --- | --- | --- | --- | --- |
| 2 | As a developer, I want to get the Firebase database filled with dummy data so that I can see how the current project’s implementation looks like to study and analyze it for further improvement. | Nicolas Arevalo | Completed, but we ended up switching databases | 5 |
| 3 | As a developer, I want to prototype a quiz game with a leaderboard to implement to the website with webGL. | Nicolas Arevalo | Idea scrapped | 5 |
| 4 | As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app. (Added in backlog meeting) | N/A | Story made in backlog due to rapid progress on stories 1-3. This story was not expected to be finished this sprint. | 8 |
| 5 | As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way. (Added in backlog meeting) | N/A | Story made in backlog due to rapid progress on stories 1-3. This story was not expected to be finished this sprint. | 5 |
| 6 | As a developer, I want to implement a basic content management system so that instructors can upload course content such as pdf files, youtube links, and quizzes/exams.(Added in backlog meeting) | N/A | Story made in backlog due to rapid progress on stories 1-3. This story was not expected to be finished this sprint. | 5 |

| Sprint 2 | 2/7/20 | Start: 4:00 PM End: 4:15 PM |
| --- | --- | --- |

Approved

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 4 | As a student, I want to see the courses I am enrolled in so that I can access them. | Nicolas Arevalo | 5 |
| 5 | As a developer, I want to research and develop login with facebook using passportjs so that users can use their facebook credentials to log in to our app. (Added in backlog meeting) | James Watson III | 8 |
| 6 | As a developer, I want to implement pagination of courses so that the loading time is reduced when browsing courses per page. (Added in backlog meeting) | Nicolas Arevalo | 5 |

Rejected

| ID | Story | Assigned To | Reason for rejection | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app. | James Watson III | The website is live and can be accessed by the admin, but login functionality is not working | 8 |
| 2 | As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way. | Nicolas Arevalo | Module view is working, but progress within is not yet visible | 5 |
| 3 | As a developer, I want to implement a basic content management system so that instructors can upload course content such as pdf files, youtube links, and quizzes/exams.. | Nicolas Arevalo | Incomplete | 5 |

| Sprint 3 | 2/21/20 | Start: 4:00 PM End: 4:50 PM |
| --- | --- | --- |

Approved

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As an admin, I want to be able to login and add/edit courses | Nicolas Arevalo | 8 |
| 2 | As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way. | James Watson III | 5 |
| 3.2 | As a developer, I want to implement a basic content management system for video players (such as YouTube videos) so that students can see them. | Nicolas Arevalo | 5 |
| 4 | As a developer, I want to finish the local strategy authentication and authorization so that users can log in and see protected routes. | Nicolas Arevalo | 5 |
| 5 | As a student, I want to see a sidebar in the my dashboard that will help navigate me to things like modules, leaderboard, etc | James Watson III | 5 |
| 6 | As an instructor I want to be able to create, update, delete modules so that I can manage them. | Nicolas Arevalo | 5 |
| 7 | As a developer, I want to be able to access the app via Facebook, so that I can verify the final product will work on the site. | James Watson III | 5 |

Rejected

| ID | Story | Assigned To | Reason for rejection | Estimate |
| --- | --- | --- | --- | --- |
| 3.1 | As a developer, I want to implement a basic content management system for file uploads (such as PDFs) so that students can see them. | Nicolas Arevalo | Incomplete | 5 |
| 3.3 | As a developer, I want to implement a basic content management system for quizzes/exams so that students can take them. | Nicolas Arevalo | Not started | 5 |

| Sprint 4 | 3/13/20 | Start: 4:00 PM End: 4:50 PM |
| --- | --- | --- |

Approved

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 2 | As a user, I want to be able to navigate to the app from the FIU website , so that I have a simple and direct way to access the app. | James Watson III | 5 |
| 3 | As a developer, I want to implement a scoring system using a progress bar so that students gain points by doing course activities. | Nicolas Arevalo | 5 |
| 4 | As a developer, I want to implement the interface to the Qualtrics survey so that students can take quizzes. | Nicolas Arevalo | 5 |
| 5 | As a developer, I want to add user roles for admins/ instructors/ students and authenticate/authorize routes based on the roles so that they have certain permissions within the app. | Nicolas Arevalo | 8 |

Rejected

| ID | Story | Assigned To | Reason for rejection | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a developer, I want to implement Facebook login using data sent to app within Facebook tab, so that users can login with Facebook credentials | James Watson III | Not fully implemented, mainly due to waiting on responses from PO. We have the user data, but it is not set up to automatically sign them in yet. | 8 |

| Sprint 5 | 3/31/20 | Start: 5:00 PM End: 5:50 PM |
| --- | --- | --- |

Approved

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As a developer, I want to implement Facebook login using data sent to app within Facebook tab, so that users can login with Facebook credentials | James Watson III | 8 |
| 2 | As an instructor, I want a course details page so that students are informed on what the course entails. | Nicolas Arevalo | 5 |
| 3 | As a student, I want to be able to see how I am progressing through the course compared to other students so that I have an idea of how well I am doing. | Nicolas Arevalo | 5 |
| 4 | As an instructor, I want to send announcements to my students so that they are informed on what I have to announce. | Nicolas Arevalo | 5 |
| 6 | As a student, I want to have a discussion board so that I can discuss a course topic with my peers. | Nicolas Arevalo | 5 |
| 7 | As a developer, I want to update the form validators so that admins and instructors know what is required as input fields for the form data. | Nicolas Arevalo | 7 |

Rejected

| ID | Story | Assigned To | Reason for rejection | Estimate |
| --- | --- | --- | --- | --- |
| 5 | As a developer, I want to prepare some instructional guides for future developers to work on the project so that they can work on it more easily. | Nicolas Arevalo & James Watson III | Not started | 8 |

| Sprint 6 | 4/10/20 | Start: 4:00 PM End: 5:00 PM |
| --- | --- | --- |

Approved

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | As an admin, I want to promote other users in the app so that they can also be admins or instructors. | James Watson III | 7 |
| 2 | As a student, I want my points to increase based on my Qualtrics quiz grade, so that I am rewarded for my performance. | Nicolas Arevalo | 7 |
| 3 | As a student, I want to be notified (via email, FB notification, or other) that my request for enrollment was accepted, so that I can be made aware that I can access the course. | James Watson III | 5 |
| 4 | As an admin, I want to add a course and assign an instructor to it so that they can instruct the course. | Nicolas Arevalo | 5 |

Rejected

None

| Sprint 7 | 4/25/20 | Start: 5:00 PM End: 5:15 PM |
| --- | --- | --- |

Approved

| ID | Story | Assigned To | Estimate |
| --- | --- | --- | --- |
| 1 | Compile code, README, & other necessary supplements into directory | Nicolas Arevalo | 3 |
| 2 | Compile scrum meeting documentation, user manuals, installation/maintenance, & wishlist into directory | James Watson III | 3 |
| 3 | Create Poster - James | James Watson III | 5 |
| 4 | Create Poster - Nicolas | Nicolas Arevalo | 5 |
| 5 | Create Presentation Slides | James Watson III & Nicolas Arevalo | 7 |
| 6 | Create Videos | James Watson III & Nicolas Arevalo | 7 |
| 7 | Create Final Documentation | James Watson III & Nicolas Arevalo | 8 |

Rejected

| ID | Story | Assigned To | Reason for rejection | Estimate |
| --- | --- | --- | --- | --- |
| 8 | As a user, I don’t want to be prompted by facebook every time I refresh the page, so that I can have an uninterrupted app experience. | James Watson III | Did not have time to complete | 5 |

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Installation guide:

- Development Environment

  - Windows 10 (Licenses can be obtained from Azure Student with FIU account)

  - Visual Studio Code (https://code.visualstudio.com/)

  - NodeJs LTS (https://nodejs.org/en/)

  - npm (should come with NodeJs LTS)

  - Angular CLI (Global requirement) ($ npm install -g @angular/cli)

  - Generate SSL key and certificate and replace them (ssl folder in both repos. Note that this is for local testing purposes) (https://devcenter.heroku.com/articles/ssl-certificate-self)

- Access to Project Source Code

  - A zip file containing the source code will be provided

  - Extract the Project folder into the development environment

- Get Project Dependencies

  - In both , the backend and client root folders, run ‘npm install’

- Heroku App Access

  - Create two GitHub repositories for frontend/backend

  - Create two new apps with Heroku (https://www.heroku.com/)

  - In the backend app, install the “ClearDB MySQL” add-on

  - In both apps, create a “web” dyno with command “npm start”

  - In the source code file ‘environment.prod.ts’, update the frontend / API urls with your frontend and backend Heroku app urls, respectively.

- Database Access

  - Install MySQL Workbench (https://www.mysql.com/products/workbench/)

  - Connect to your ClearDB database made in step 4 (https://devcenter.heroku.com/articles/cleardb)

- Facebook App Access

  - Set up a Facebook app at (https://developers.facebook.com)

  - In settings > basic, your App Domains should include:

    - (yourHerokuFrontendAppName).herokuapp.com

    - (yourHerokuBackendAppName).herokuapp.com

    - localhost (for development environment)

  - At the bottom of settings, click “add platform” > “Page Tab” > enter (yourHerokuFrontendURL) in “Secure Page Tab URL”

  - Note: Your Facebook does not need to add the “Facebook Login” product. Login functionality is done through npm packages on the client-side app.

  - Copy the ‘APP ID’ and replace the old one in app.component.ts (frontend repo)

- Run Project

  - Frontend: Before running either for development or production, the http listener must be configured correctly. See the comments at the bottom of the server.js file and just comment out the listener you are not using.

    - Development: ng serve

    - Production: Runs on Heroku

  - Backend:

    - Development: npm run dev

    - Production: Runs on Heroku

Wishlist:

- Main goal: visual design & gamification

- Leaderboard should show your name (as a student)

- Leaderboard should show student names/emails (as an admin)

- See what percent of video was watched

- External link for live sessions, including assigned date/time

- Students should unlock content as they progress

- Live updating content on other pages (user manager, announcements, etc), similar to modules

- Checkmarks for module progress

- Inbox

# References

[1] https://www.jinfonet.com/resources/bi-defined/3-tier-architecture-complete-overview/

[2] https://en.wikipedia.org/wiki/Observer_pattern

[3] https://en.wikipedia.org/wiki/Dependency_injection