Sprint 1

Day 1

SP20 Team12 Standup 1/13/2020 4:30pm 4:52pm

- James Watson III

- Yesterday (preliminary setup)

  - Reached out to project owner to set up kickoff meeting

  - Set up GitHub project

- Tomorrow (planning for 4 hours)

  - Set up Google docs for various scrum forms

  - Study project notes from previous students

  - Study Angular tutorials

- Hurdles

  - Waiting on response from project owner to set up kickoff meeting

SP20 Team12 Standup 1/13/2020 4:30pm-4:52pm

- Nicolas Arevalo

- Yesterday (preliminary research):

  - Obtained the project and started studying its current state

  - Starting learning the tech stack to be leveraged (FEAN). Firebase Express Angular Nodejs

- Tomorrow (planning for 5 hours):

  - Continue studying the FEAN tech stack

  - Understand the previous team’s code better.

  - Set up meeting with Prof. Arrieta

- Hurdles

  - Awaiting for project kickoff meeting with Prof. Arrieta.

Sprint 1

Day 2

SP20 Team12 Standup 1/14/2020 1:45pm 2:00pm

- James Watson III

- Yesterday (4 hours worked)

  - Set up google docs

  - Started learning Angular

  - Continued studying previous project

  - Set up kickoff meeting w/ PO

- Tomorrow (4 hours planned)

  - Finish Angular fundamentals

  - Continue studying previous student project

- Hurdles

  - Work is limited until kickoff meeting on 1/15 or 1/16. Just preparing as much as possible until then.

SP20 Team12 Standup 1/14/2020 1:45pm 2:00pm

- Nicolas Arevalo

- Yesterday(4 hours worked):

  - Studied AngularJS tutorials

  - Read the previous team’s code

- Tomorrow (4 hours):

  - Continue studying FEAN stack, prioritize server-side.

  - Continue studying previous team’s code.

- Hurdles

  - Preparing by studying the technologies before leveraging them in the main project. Meeting established 16th or 17th of January.

Sprint 1

Day 3

SP20 Team12 Standup 1/15/20 1:50pm 2:10pm

- James Watson III

- Yesterday (3 hours worked)

  - Continued studying Angular

  - Confirmed kickoff meeting with PO

- Tomorrow (4 hours planned)

  - Continue studying Angular

  - Look into cloud-based databases

  - Prepare for / attend kickoff meeting

- Hurdles

  - None at the moment

SP20 Team12 Standup 1/15/20 1:50pm 2:10pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Continue studying the FEAN tech stack.

  - Understand the previous team’s code better.

  - Set up meeting with Prof. Arrieta.

- Tomorrow (4 hours planned):

  - Continue studying server side, Nodejs, Express and the packages used in the given project.

  - Prepare for kickoff meeting.

  - Start user stories assigned in kickoff meeting.

- Hurdles

  - None at the moment.

Project Kickoff Meeting

SP20 Team12 Kickoff 1/16/20 11:00am 11:27 am

- James Watson III, Nicolas Arevalo, Alejandro Arrieta (PO)

- Project Goals

  - Design an online class navigation app (similar to Canvas) that works with short (two week) courses and is accessible via Facebook. The purpose of the app is to provide education to underdeveloped countries with limits on their data usage.

  - Implement app into Facebook either as a game or an app with gamification elements.

  - Heavily update visual design to be more appealing.

- Project Scope

  - Registration - Add payment confirmation. Only users that paid should be able to enter the course.

  - Visual Design - Implement a timeline-style dashboard that shows previous and upcoming assignments within a short window (roughly two weeks) that scrolls day to day.

  - Access through FIU website - In addition to accessing from Facebook, Admin-level users should be able to access and edit courses through FIU.

- Sprint 1 User Stories

  - User Story 1

    - As a developer, I want to know if it would be better to create a Facebook game or an app to achieve the goals of this project so that we choose the best option for doing so.

    - Initially assigned to James and Nicolas.

  - User Story 2

    - As a developer, I want to get the Firebase database filled with dummy data so that I can see how the current project’s implementation looks like to study and analyze it for further improvement.

    - Initially assigned to James and Nicolas

  - User Story 3

    - As a developer, I want to prototype a quiz game with a leaderboard to implement to the website with webGL.

    - Initially assigned to Nicolas

- Summary: The goal of this sprint is to determine the best approach for this project - either a Facebook app (the previous group took this approach) or a Facebook game (We are using Facebook to minimize data consumption). We are going to do research to decide which way we would prefer to handle this. Regardless of the route, we will likely have more goals/features once we have a clear course.

Sprint 1

Day 4

SP20 Team12 Standup 1/16/20 12:06pm 12:21pm

- James Watson III

- Yesterday (4 hours worked)

  - Continued studying Angular

  - Had Project Kickoff

- Tomorrow (4 hours planned)

  - Study Facebook apps / games, see what is available and what is viable

  - Get project running on local machine

  - Set up project on git and Azure

- Hurdles

  - None at the moment

SP20 Team12 Standup 1/16/20 12:06pm 12:21pm

- Nicolas Arevalo

- Yesterday (4 hours):

  - Continue studying server side, Nodejs, Express and the packages used in the given project.

  - Prepare for kickoff meeting.

  - Start user stories assigned in kickoff meeting.

- Tomorrow (4 hours):

  - Start working on the user stories assigned to me. (Study FB apps/games).

  - Get the project working on my local machine with dummy data in DB.

- Hurdles

  - N/a

Sprint 1

Day 5

SP20 Team12 Standup 1/17/20 2:40pm 3:17pm

- James Watson III

- Yesterday (2 hours worked)

  - Set up project on git, started setting up on Azure, but had problems

  - Did some brief research on Facebook development and what the differences are between app & game development

- Tomorrow/Saturday/Sunday (6 hours planned)

  - Get project running

  - Play around with Firebase

  - Contact PO for backlog meeting

  - Contact previous students for database file

- Hurdles

  - Having issues running previous project

SP20 Team12 Standup 1/17/20 2:40pm 3:17pm

- Nicolas Arevalo

- Yesterday (3 hours worked):

  - Tried to get firebase working.

  - Researched about how firebase db works.

- Tomorrow (4 hours worked):

  - Try to fill in more data in firebase, to get stuff working.

- Hurdles

  - Issues with previous project, database data problems.

Sprint 1

Day 6

SP20 Team12 Standup 1/20/20 2:05 2:20pm

- James Watson III

- Friday/Saturday/Sunday (6 hours worked)

  - Got project running

  - Contacted PO for backlog meeting

  - Contacted previous students for database file, got response and forwarded to teammate

- Tomorrow (4 hours planned)

  - Try to get access to admin account.

  - Play around with Firebase/MEAN tutorials (substituting MongoDB with Firebase)

  - Create ER diagram for proposed database structure changes (SQL), then compare w/ teammate

- Hurdles

  - We have the project running but do not have full access until we create an admin account. The previous students left tutorials on this, but we are still having trouble and may need to reach out.

SP20 Team12 Standup 1/20/20 2:05pm 2:20pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Researched the technologies more in depth.

  - Created a simple CRUD application using a tutorial for practice using the MEAN stack.

- Tomorrow (4 hours planned):

  - Plan more user stories for the backlog meeting.

  - Create ER diagram for proposed SQL db. (compare with teammate).

- Hurdles

  - The previous project was left in an inconsistent state, still looking into how to fix it.

Sprint 1 Backlog Grooming Meeting

SP20 Team12 Grooming 1/21/20 1:00pm 1:30pm

- James Watson III, Nicolas Arevalo, Alejandro Arrieta

- Product Backlog

  - User Story 4

    - As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app.

    - Initially assigned to James and Nicolas.

  - User Story 5

    - As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way.

    - Initially assigned to James and Nicolas.

  - User Story 6

    - As a developer, I want to implement a basic content management system so that instructors can upload course content such as pdf files, youtube links, and quizzes/exams.

    - Initially assigned to James and Nicolas.

  - User Story 1

    - As a developer, I want to know if it would be better to create a Facebook game or an app to achieve the goals of this project so that we choose the best option for doing so.

    - Initially assigned to James and Nicolas.

  - User Story 2

    - As a developer, I want to get the Firebase database filled with dummy data so that I can see how the current project’s implementation looks like to study and analyze it for further improvement.

    - Initially assigned to James and Nicolas.

  - User Story 3

    - As a developer, I want to prototype a quiz game with a leaderboard to implement to the website with webGL.

    - Initially assigned to Nicolas

  - Epic 1

    - As a developer, I want to start implementing the redesign of the web app with gamification elements so that students can be more engaged in the process of learning the course.

    - Initially assigned to James and Nicolas.

- Summary: We decided to develop an app with gamification elements, rather than a game. We showed the PO DuoLingo as an example of what the courses could look like - Progress tracking, leaderboard, etc, and he liked it. In addition to visual design, our other goals are getting him access to the app so he can add/edit courses. We think eventually he will just be able to log in through Facebook using his admin credentials, but until the app is live on Facebook, we may just set up the app on an FIU VM and he can access that way.

Sprint 1

Day 7

SP20 Team12 Standup 1/21/20 2:15pm 2:24pm

- James Watson III

- Yesterday (4 hours worked)

  - Tried to get admin access to previous student’s app - no luck

  - Created ERD for database proposal

  - Had backlog meeting w/ PO, planned user stories for next meeting

- Tomorrow (4 hours planned)

  - Design mockup for website wireframe (Login,Courses,Modules,Content)

- Hurdles

  - N/A

SP20 Team12 Standup 1/21/20 2:15pm 2:24pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished a MEAN (MySQL) stack tutorial to learn the back end and front end technologies.

  - Created an ER diagram for a SQL database to compare with teammate.

- Tomorrow (4 hours planned):

  - Start working on the design of the web app.

  - Start the git repository for the redesign, with the folder structures in tact.

  - Start the skeleton of the app.

- Hurdles

  - N/A

Sprint 1

Day 8

SP20 Team12 Standup 1/22/20 6:00pm 6:14pm

- James Watson III

- Yesterday (4 hours worked)

  - Designed mockups for website wireframe (Login,Courses,Modules,Content)

- Tomorrow (4 hours planned)

  - Test skeleton project made by teammate

  - Set up database locally

  - Play around with bootstrap

- Hurdles

  - N/A

SP20 Team12 Standup 1/22/20 6:00pm 6:14pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Set up the skeleton of the project.

  - Set up the git repository.

- Tomorrow (4 hours worked):

  - Work on connecting front-end courses library with back-end.

  - Work on the design of the courses page.

- Hurdles

  - N/A

Sprint 1

Day 9

SP20 Team12 Standup 1/23/20 2:00pm 2:21pm

- James Watson III

- Yesterday (2 hours worked)

  - Set up project locally, connected to DB

- Tomorrow (4 hours planned)

  - Play around with Bootstrap, routing, etc

  - Start working on student registration

  - Prep for Sprint Review

- Hurdles

  - N/A

SP20 Team12 Standup 1/23/20 2:00pm 2:21pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - I worked on displaying the courses in the front-end.

- Tomorrow (4 hours planned):

  - I’m going to work on the admin page being able to add, delete, modify courses.

- Hurdles

  - N/A

Sprint 1

Day 10

SP20 Team12 Standup 1/24/20 4:30 pm 4:40 pm

- James Watson III

- Yesterday (4 hours worked)

  - Set up registration component, working on routing it

  - Prepared docs for Sprint review / retrospective

- Tomorrow/Saturday/Sunday (6 hours planned)

  - Set up registration form + add to database functionality

  - Touch up design with bootstrap

- Hurdles

  - PO did not show up for Sprint review meeting, will need to reschedule

SP20 Team12 Standup  1/24/20 4:30 pm 4:45 pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Implemented functionality for admin to add/edit courses and delete them.

  - Fixed error-handling code in back-end.

  - Used bootstrap as a main design for the front-end.

- Tomorrow (4 hours planned):

  - Add functionality to click into courses and see the modules so that the students can learn the course material.

  - Add enrollment functionality.

- Hurdles

  - PO didn’t show up for sprint review and retrospective, waiting for reschedule.

Sprint 1 - Review Meeting

SP20 Team12 Review 1/27/20 4:00pm 4:30pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <List of approved User Stories>

  - User Story 1

    - As a developer, I want to know if it would be better to create a Facebook game or an app to achieve the goals of this project so that we choose the best option for doing so.

- <List of rejected User Stories>

  - User Story 2

    - As a developer, I want to get the Firebase database filled with dummy data so that I can see how the current project’s implementation looks like to study and analyze it for further improvement.

      - Completed, but we ended up switching databases

  - User Story 3

    - As a developer, I want to prototype a quiz game with a leaderboard to implement to the website with webGL.

      - Idea scrapped

  - User Story 4*

    - As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app.

      - Partially completed

  - User Story 5*

    - As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way.

      - To do

  - User Story 6*

    - As a developer, I want to implement a basic content management system so that instructors can upload course content such as pdf files, youtube links, and quizzes/exams.

      - To do

*These stories were created in the backlog meeting for sprint 2. We finished sprint 1’s stories early so we made some progress on these, despite the rejection. They were not expected to be completed this sprint.

Sprint 1 - Retrospective Meeting

SP20 Team12 Retrospective 1/27/20 4:00pm 4:30pm

- Nicolas Arevalo, James Watson III,  Prof. Alejandro Arrieta

- <Team Performance>

  - James Watson III

    - What went right?

      - Our goals were completed quickly, so we made progress on sprint 2 goals.

      - Despite our ambitious decision to rebuild the project, Nicolas’ new structure enabled us to catch up quickly.

    - What went wrong?

      - Not much room for things to go wrong yet. Our goal for this sprint was simply to make a design choice, which we did after researching our options.

  - Nicolas Arevalo

    - What went right?

      - Rapidly set up a skeleton application after backlog meeting.

      - MEAN tech stack tutorial helped to get accustomed to the technologies to start implementing features.

      - Team communication was good.

    - What went wrong?

      - Not much, studying the MEAN tech stack and previous team’s code went fine. Along with the design choice.

- <Product Evaluation>

  - PO

    - What was created right?

      - Everything went well so far, rapid development and ideas.

    - What was created wrong?

      - N/A