Sprint 2 Planning Meeting

SP20 Team12 Planning 1/27/20 4:00pm 4:30pm

- Nicolas Arevalo, James Watson III, Alejandro Arrieta

- <Sprint Goals>

  - User story 1 is the highest priority. We want the admin to be able to login and edit courses.

- <Sprint User Stories>

  - User Story 1

    - As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app.

    - Initially assigned to James and Nicolas.

  - User Story 2

    - As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way.

    - Initially assigned to James and Nicolas.

  - User Story 3

    - As a developer, I want to implement a basic content management system so that instructors can upload course content such as pdf files, youtube links, and quizzes/exams.

    - Initially assigned to James and Nicolas.

  - User Story 4

    - As a student, I want to see the courses I am enrolled in so that I can access them.

    - Initially assigned to Nicolas.

- <Summary>

  - With our direction decided, our primary goals are catching up to the functionality of the previous using our simpler file structure, and then implementing administrative login and privileges. In addition to allowing admins to log in and edit courses, we want students to be able to access their courses. We also want to make progress on our visual design overhaul.

Sprint 2

Day 1

SP20 Team12 Standup 1/27/20 5:13pm 5:25pm

- James Watson III

- Friday/Saturday/Sunday (6 hours worked)

  - Sprint 1 review, retrospective meetings. Sprint 2 planning meeting.

  - Set up route to login page, attempted to set up facebook login

- Tomorrow (4 hours planned)

  - Continue working on facebook login

  - E-mail PO regarding roles and privileges.

- Hurdles

  - Facebook login has authorization issues. Can potentially be solved with passport or with a certificate

SP20 Team12 Standup 1/27/20 5:13pm 5:25pm

- Nicolas Arevalo

- Yesterday (2 hours worked):

  - Sprint 1 review and retrospective meetings. Sprint 2 planning meeting.

- Tomorrow (4 hours planned):

  - Start implementing student enrollment.

- Hurdles

  - n/a

Sprint 2

Day 2

SP20 Team12 Standup 1/28/20 2:00pm 2:15pm

- James Watson III

- Yesterday (1 hour worked)

  - Started implementing login (alternative login component)

  - Completed evaluation forms

- Tomorrow (4 hours planned)

  - Fully implement some form of login system

  - Research certificate generation for authentication purposes

  - Look into local storage so we can access login info elsewhere in the app

- Hurdles

  - N/A

SP20 Team12 Standup 1/28/20 2:00pm 2:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Started implementing enrollment functionality.

- Tomorrow (4 hours planned):

  - Finish implementing enrollment functionality.

  - Start implementing student dashboard.

- Hurdles

  - N/A

Sprint 2

Day 3

SP20 Team12 Standup 1/29/20 2:00pm 2:25pm

- James Watson III

- Yesterday (4 hours worked)

  - Implemented Facebook Login.

  - Merged branch w/ master

- Tomorrow (4 hours planned)

  - Update login so a student is automatically added to DB when they log in (if they are not already in our system)

  - Verify that stored user data is maintained & accessible throughout app

- Hurdles

  - N/A

SP20 Team12 Standup 1/29/2020 2:00pm 2:25pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Improved enrollment functionality.

- Tomorrow (4 hours planned):

  - Add pagination to the course library so the page load time is reduced.

  - Start implementing student courses dashboard.

- Hurdles

  - N/A

Sprint 2

Day 4

SP20 Team12 Standup 1/30/20 2:05pm 2:20pm

- James Watson III

- Yesterday (4 hours worked)

  - Connected to VM

  - Played around with login/profile page

  - Started implementing db write when student logs in

- Tomorrow (4 hours planned)

  - Verify that stored user data is maintained & accessible throughout app

  - Verify certificate and key are working.

  - Set up VM to host app.

  - Try setting up authentication w/ passport

- Hurdles

  - Nicolas cannot sign out, but I can. Trying to isolate issue.

SP20 Team12 Standup 1/30/20 2:05pm 2:20pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Student Enrollment

  - Course Pagination

  - Student Dashboard

- Tomorrow (4 hours planned):

  - Implement Course search

- Hurdles

  - N/A

Sprint 2

Day 5

SP20 Team12 Standup 1/31/20 8:08pm 8:18pm

- James Watson III

- Yesterday (4 hours worked)

  - Tested sessionStorage/localStorage data.

  - Played with user authentication -  passport, angular-social-login, etc. Ran into some difficulty, asked Nicolas for help

- Tomorrow (6 hours worked)

  - See if I can set up the VM to run the app remotely, and have a common domain name for easy access. (Alternative - find a way to publish it to Facebook)

- Hurdles

  - Difficulty setting up passport. Will work on it with Nicolas.

SP20 Team12 Standup 1/31/20 8:08pm 8:18pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Started implementing course search.

  - Started implementing modules in courses.

- Tomorrow (4 hours planned):

  - Continue implementing search.

  - Continue implementing modules in courses (CRUD functionality).

- Hurdles

  - Help James setup passport authentication, authorization.

Sprint 2 Backlog Grooming Meeting

SP20 Team12 Grooming 2/3/20 4:00pm 4:15pm

- James Watson III, Nicolas Arevalo, Alejandro Arrieta (PO)

- Product Backlog

  - User Story 1

    - As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app.

    - Initially assigned to James and Nicolas.

  - User Story 2

    - As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way.

    - Initially assigned to James and Nicolas.

  - User Story 3

    - As a developer, I want to implement a basic content management system so that instructors can upload course content such as pdf files, youtube links, and quizzes/exams.

    - Initially assigned to James and Nicolas.

  - User Story 4

    - As a student, I want to see the courses I am enrolled in so that I can access them.

    - Initially assigned to Nicolas.

- Summary: Briefly demonstrated new features, such as logging in and accessing modules through the dashboard. Verified that our current priority list was still accurate. Planned sprint review meeting.

Sprint 2

Day 6

SP20 Team12 Standup 2/3/20 4:30pm 4:45pm

- James Watson III

- Friday/Saturday/Sunday (6 hours worked)

  - Researched methods of running app on a remote server, so that PO can access it without having to run it locally

  - Worked with Nicolas to set up passport

- Tomorrow (4 hours planned)

  - Continue research/tutorials for emote server (with Heroku and Netlife)

  - Refresh on Angular services

- Hurdles

  - Need to find a reliable way to deploy our app so it is accessible remotely.

SP20 Team12 Standup 2/3/20 4:30pm 4:45pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Started implementing a course home for student dashboard.

  - Continued implementing modules functionality.

  - Helped James get accustomed to the code base.

- Tomorrow (4 hours planned):

  - Finish modules functionality.

  - Refine the course search functionality.

- Hurdles

  - Help James setup passport authentication, authorization.

Sprint 2

Day 7

SP20 Team12 Standup 2/4/20 3:00pm 3:15pm

- James Watson III

- Yesterday (4 hours worked)

  - Worked with Nicolas to set up Passport. We can now log in through the backend with passport authentication.

- Tomorrow (4 hours planned)

  - Finish passport tutorial (creating a cookie, user data storage)

  - Researched methods of running app on a remote server, so that PO can access it without having to run it locally

  - Continue research/tutorials for emote server (with Heroku and Netlife)

  - Refresh on Angular services

- Hurdles

  - Need to find a reliable way to deploy our app so it is accessible remotely.

SP20 Team12 Standup 2/4/20 3:00pm 3:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Started implementing authorization (login, logout) using passport.

- Tomorrow (4 hours planned):

  - Continue researching and implementing authorization, authentication.

  - Store user data in a cookie session.

- Hurdles

  - Placed more importance on authentication, authorization. Other tasks are on standby.

Sprint 2

Day 8

SP20 Team12 Standup 2/5/20 2:00pm 2:15pm

- James Watson III

- Yesterday (4 hours worked)

  - Worked with Nicolas to set up Passport authorization. Logged-in users are now stored in a cookie for use later in the app.

- Tomorrow (4 hours planned)

  - Continue research/tutorials for remote server (with Heroku and Netlife)

- Hurdles

  - Need to find a reliable way to deploy our app so it is accessible remotely.

SP20 Team12 Standup 2/5/20 2:00pm 2:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Implemented login, logout functionality with facebook using passportJS.

- Tomorrow (4 hours planned):

  - Research and implement authorization with cookie session.

- Hurdles

  - N/A

Sprint 2

Day 9

SP20 Team12 Standup 2/6/20 3:00pm 3:15pm

- James Watson III

- Yesterday (4 hours worked)

  - Worked on “Continuously Deploy MEAN Stack App to Heroku and Netlify with Travis-CI” tutorial.

- Tomorrow (4 hours planned)

  - Continue research/tutorials for remote server, either with Travis-CI or some other method.

- Hurdles

  - Need to find a reliable way to deploy our app so it is accessible remotely.

SP20 Team12 Standup 2/6/20 3:00pm 3:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Researched authorization using passport and jwt.

- Tomorrow (4 hours planned):

  - Continue research on passport, jwt for authorization of routes.

- Hurdles

  - Authorization, authentication is taking longer than expected as we are new to it using the MEAN stack.

Sprint 2 - Review Meeting

SP20 Team12 Review 2/7/20 4:00pm 4:15pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <List of approved User Stories>

  - User Story 5

    - As a developer, I want to research and develop login with facebook using passportjs so that users can use their facebook credentials to log in to our app.

  - User Story 6

    - As a developer, I want to implement pagination of courses so that the loading time is reduced when browsing courses per page.

  - User Story 4

    - As a student, I want to see the courses I am enrolled in so that I can access them.

- <List of rejected User Stories>

  - User Story 1

    - As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app.

      - The website is live and can be accessed by the admin, but login functionality is not working

  - User Story 2

    - As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way.

      - Module view is working, but progress within is not yet visible

  - User Story 3

    - As a developer, I want to implement a basic content management system so that instructors can upload course content such as pdf files, youtube links, and quizzes/exams.

      - Incompleted

Sprint 2 - Retrospective Meeting

SP20 Team12 Retrospective 2/7/20 4:00pm 4:15pm

- Nicolas Arevalo, James Watson III,  Prof. Alejandro Arrieta

- <Team Performance>

  - James Watson III

    - What went right?

      - Passport authentication worked, and we were able to deploy our app to a remote server (via Heroku).

    - What went wrong?

      - Spent too much time on Passport authentication. We got it to work, but it wasn’t a user story and didn’t need as much priority as we gave it.

  - Nicolas Arevalo

    - What went right?

      - Able to login with facebook using passportjs authentication.

      - Deployed the web app to heroku by dividing front-end and back-end repositories.

    - What went wrong?

      - Spent too much time on passport and deployment, wasn’t able to get many main features implemented to the web app.

- <Product Evaluation>

  - PO

    - What was created right?

      - The deployment works and I can access the site

    - What was created wrong?

      - N/A

      - I still want to be able to use FIU’s resources to see the website.

Sprint 2

Day 10

SP20 Team12 Standup 2/7/20 4:20pm 4:35pm

- James Watson III

- Yesterday (5 hours worked)

  - Worked w/ Nicolas to deploy app. Ended up splitting app into to repositories, then deploying them individually on Heroku.

  - Sprint Review/Retrospective meeting

- Tomorrow/Saturday/Sunday (4 hours planned)

  - Connect login to front-end.

  - See if we can authenticate FB login w/out requiring a payment plan.

  - Begin dialogue with FIU to see if we can host app on their servers.

- Hurdles

  - N/A

SP20 Team12 Standup 2/7/20 4:20pm 4:35pm

- Nicolas Arevalo

- Yesterday (5 hours worked):

  - Worked w/ James to deploy our app to heroku. Split the repositories for client and server.

- Tomorrow (4 hours planned):

  - Work on instructors being able to create modules, update, delete.

- Hurdles

  - N/A