Sprint 3

Day 1

SP20 Team12 Standup 2/10/20 4:25pm 4:35pm

- James Watson III

- Friday/Saturday/Sunday (4 hours worked)

  - Did research on deploying to Facebook.

  - Started connecting Facebook login to frontend (locally for now)

- Tomorrow (4 hours planned)

  - Work on student dashboard, left sidebar

- Hurdles

  - PO missed Sprint Planning meeting, will need to reschedule

SP20 Team12 Standup 2/10/20 4:25pm 4:35pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Sprint review, sprint retrospective.

- Tomorrow (4 hours planned):

  - Try to get a local strategy working with passport and using jwt for temporary login.

- Hurdles

  - N/A

Sprint 3 Planning Meeting

SP20 Team12 Planning 2/11/20 5:00pm 5:20pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <Sprint Goals>

  - We have leftover stories from sprint 2 - those are the highest priority (stories 1 & 2 especially).

- <Sprint User Stories>

  - User Story 1

    - As an admin, I want to be able to login and add/edit courses, either through the app itself on Facebook, or through an FIU Virtual Machine running the app. (We converted this part of the story to User story 7)

    - Initially assigned to James and Nicolas.

  - User Story 2

    - As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way.

    - Initially assigned to James and Nicolas.

  - User Story 3.1*

    - As a developer, I want to implement a basic content management system for file uploads (such as PDFs) so that students can see them.

    - Initially assigned to James and Nicolas.

  - User Story 3.2*

    - As a developer, I want to implement a basic content management system for video players (such as YouTube videos) so that students can see them.

    - Initially assigned to James and Nicolas.

  - User Story 3.3*

    - As a developer, I want to implement a basic content management system for quizzes/exams so that students can take them.

    - Initially assigned to James and Nicolas.

  - User Story 4

    - As a developer, I want to finish the local strategy authentication and authorization so that users can log in and see protected routes.

    - Initially assigned to Nicolas.

  - User Story 5

    - As a student, I want to see a sidebar in the my dashboard that will help navigate me to things like modules, leaderboard, etc

    - Initially assigned to James

  - User Story 6

    - As an instructor I want to be able to create, update, delete modules so that I can manage them.

    - Initially assigned to Nicolas.

  - User Story 7

    - As a developer, I want to be able to access the app via Facebook, so that I can verify the final product will work on the site.

    - Initially assigned to James.

- <Summary>

  - Discussed plans for sprint 3. Since we have some stories remaining from sprint 2, those are still the priority. The PO would like those to be completed before adding too many additional stories. We talked about opening a dialog with FIU to potentially have them host our app, and also about getting admin rights to the PO’s facebook page, so we can add the access to the app there.

Sprint 3

Day 2

SP20 Team12 Standup 2/11/20 5:45pm 6:00pm

- James Watson III

- Yesterday (2 hours worked)

  - Started implementing sidebar on student dashboard

- Tomorrow (4 hours planned)

  - Continue implementing sidebar

  - Open dialogue with FIU rep to potentially set up app hosting

  - Test app implementation via Facebook

- Hurdles

  - Need to get admin access to PO’s FaceBook page to test app on FaceBook.

SP20 Team12 Standup 2/11/20 5:45pm 6:00pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Implemented local strategy login with passport js back-end and front-end using JWT.

  - Protected some routes to only logged in users.

- Tomorrow (4 hours planned):

  - Further polish authentication and authorization.

  - Start working where I left off in modules create, edit, delete for instructors (for students to see their modules for the course).

- Hurdles

  - N/A

Sprint 3

Day 3

SP20 Team12 Standup 2/12/20 2:05pm 2:15pm

- James Watson III

- Yesterday (2 hours worked)

  - Worked on implementing sidebar

  - Opened dialogue with FIU rep to potentially set up app hosting

  - Tested app implementation via Facebook.

- Tomorrow (4 hours planned)

  - Continue implementing sidebar

  - Try to get app working in facebook tab

- Hurdles

  - Waiting to hear back from FIU rep

SP20 Team12 Standup 2/12/20 2:05pm 2:20pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Implemented profile view with jwt.

  - Fixed search bar.

- Tomorrow (4 hours planned):

  - Same, Further polish authentication and authorization.

  - Keep working where I left off in modules create, edit, delete for instructors (for students to see their modules for the course).

- Hurdles

  - N/A

Sprint 3

Day 4

SP20 Team12 Standup 2/13/20 2:05pm 2:20pm

- James Watson III

- Yesterday (4 hours worked)

  - Implemented sidebar on 1 page

- Tomorrow (4 hours planned)

  - Continue implementing sidebar (functionality on multiple pages)

  - Try to get app working in facebook tab

- Hurdles

  - Waiting to hear back from FIU rep

SP20 Team12 Standup 2/13/20 2:05pm 2:20pm

- Nicolas Arevalo

- Yesterday (6 hours worked):

  - Implemented modules create, edit, delete. (User Story 6)

  - Modules can only be modified when logged in.

- Tomorrow (4 hours planned):

  - Work on placing youtube videos in modules.

- Hurdles

  - N/A

Sprint 3

Day 5

SP20 Team12 Standup 2/14/20 2:00pm 2:20pm

- James Watson III

- Yesterday (4 hours worked)

  - Changed sidebar implementation so it can be applied easily to any page

- Tomorrow/Saturday/Sunday (4 hours planned)

  - Set up routing into individual modules.

  - Try to get app working in facebook tab

- Hurdles

  - Facebook tab has errors displaying app. Need to determine if it is an issue on our end or Facebook’s.

SP20 Team12 Standup 2/14/20 2:05pm 2:20pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Researched Videojs and iframe for youtube videos.

  - Did some maintenance by fixing UI to login logout and display user’s full name on nav bar.

- Tomorrow (4 hours planned):

  - Continue work on placing youtube videos in modules (Mainly css and sending links to back end DB).

- Hurdles

  - N/A

Sprint 3 Backlog Grooming Meeting

SP20 Team12 Grooming 2/17/20 4:10pm 4:20pm

- James Watson III, Nicolas Arevalo, Alejandro Arrieta (PO)

- Product Backlog

  - User Story 1

    - As an admin, I want to be able to login and add/edit courses

    - Initially assigned to James and Nicolas.

  - User Story 7

    - As a developer, I want to be able to access the app via Facebook, so that I can verify the final product will work on the site.

    - Initially assigned to James.

  - User Story 2

    - As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way.

    - Initially assigned to James and Nicolas.

  - User Story 3.1*

    - As a developer, I want to implement a basic content management system for file uploads (such as PDFs) so that students can see them.

    - Initially assigned to James and Nicolas.

  - User Story 3.2*

    - As a developer, I want to implement a basic content management system for video players (such as YouTube videos) so that students can see them.

    - Initially assigned to James and Nicolas.

  - User Story 3.3*

    - As a developer, I want to implement a basic content management system for quizzes/exams so that students can take them.

    - Initially assigned to James and Nicolas.

  - User Story 4

    - As a developer, I want to finish the local strategy authentication and authorization so that users can log in and see protected routes.

    - Initially assigned to Nicolas.

  - User Story 5

    - As a student, I want to see a sidebar in the my dashboard that will help navigate me to things like modules, leaderboard, etc

    - Initially assigned to James

  - User Story 6

    - As an instructor I want to be able to create, update, delete modules so that I can manage them.

    - Initially assigned to Nicolas.

- Summary: Showcased module content page, discussed priority of current user stories. PO like where our priorities are at the moment, except for story #7, which we moved to a higher priority.

Sprint 3

Day 6

SP20 Team12 Standup 2/17/20 4:20pm 4:35pm

- James Watson III

- Friday/Saturday/Sunday (4 hours worked)

  - Set up routing to leaderboard

  - Began designing leaderboard page

- Tomorrow (4 hours planned)

  - Search for fixes for Facebook implementation - high priority

- Hurdles

  - Facebook tab has errors displaying app. Need to determine if it is an issue on our end or Facebook’s.

SP20 Team12 Standup 2/17/20 4:20pm 4:35pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Implemented css styling for module content (youtube videos, pdfs, quizzes).

  - General maintenance of the app.

- Tomorrow (4 hours planned):

  - Work on allowing instructors to post videos into modules.

  - Do more general maintenance of the app’s already implemented features.

- Hurdles

  - N/A

Sprint 3

Day 7

SP20 Team12 Standup 2/18/20 3:00pm 3:15pm

- James Watson III

- Yesterday (4 hours worked)

  - Backlog meeting w/ PO

  - Looked into fixing Facebook tab display errors

  - Dialogue w/ FIU rep regarding hosting app.

- Tomorrow (4 hours planned)

  - Continue search for fixes for Facebook implementation - high priority

  - Continue dialogue w/ FIU rep - figure out how much it will cost, if the PO is okay with that, and if not, what our alternative options are.

- Hurdles

SP20 Team12 Standup 2/18/20 3:00pm 3:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Implemented creating and watching videos in course modules feature.

  - General maintenance of the app.

- Tomorrow (4 hours planned):

  - Work on editing video links and deleting them from modules.

  - Move credentials to a more secure file using dotenv.

  - Do maintenance if necessary.

- Hurdles

  - N/A

Sprint 3

Day 8

SP20 Team12 Standup 2/19/20 2:45pm 3:00pm

- James Watson III

- Yesterday (6 hours worked)

  - Worked w/ Nick on pushing and merging our commits, resolving conflicts

  - Worked on implementing the app on Facebook, isolated issue.

- Tomorrow (4 hours planned)

  - Continue dialogue w/ FIU rep - figure out how much it will cost, if the PO is okay with that, and if not, what our alternative options are. (still waiting to hear back)

  - Continue Leaderboard implementation

- Hurdles

SP20 Team12 Standup 2/19/20 2:45pm 3:00pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Implemented editing video links and deleting them from modules.

  - Fixed an error with video display on modules.

  - Navbar css updates.

- Tomorrow (4 hours planned):

  - Research and implement pdf download in modules.

  - Do maintenance if necessary.

- Hurdles

  - N/A

Sprint 3

Day 9

SP20 Team12 Standup 2/20/20 2:20pm 2:35pm

- James Watson III

- Yesterday (3 hours worked)

  - Continued working on leaderboard implementation

- Tomorrow (4 hours planned)

  - Continue dialogue w/ FIU rep - figure out how much it will cost, if the PO is okay with that, and if not, what our alternative options are. (still waiting to hear back)

  - Continue Leaderboard implementation

- Hurdles

  - N/A

SP20 Team12 Standup 2/20/20 2:20pm 2:35pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Researched pdfs and started testing the implementation.

- Tomorrow (4 hours planned):

  - Start implementing pdf creation and viewing in modules.

  - Do maintenance if necessary.

- Hurdles

  - N/A

Sprint 3 - Review Meeting

SP20 Team12 Review 2/21/20 4:00pm 4:50pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <List of approved User Stories>

  - User Story 1

    - As an admin, I want to be able to login and add/edit courses

      - Done by Nicolas

  - User Story 7

    - As a developer, I want to be able to access the app via Facebook, so that I can verify the final product will work on the site.

      - Done by James

  - User Story 2

    - As an instructor, I want to be able to track progress within the course modules, so that I can see how the students are doing in a simple and visually appealing way.

      - Done by James

  - User Story 3.2*

    - As a developer, I want to implement a basic content management system for video players (such as YouTube videos) so that students can see them.

      - Done by Nicolas

  - User Story 4

    - As a developer, I want to finish the local strategy authentication and authorization so that users can log in and see protected routes.

      - Done by Nicolas

  - User Story 5

    - As a student, I want to see a sidebar in the my dashboard that will help navigate me to things like modules, leaderboard, etc

      - Done by James

  - User Story 6

    - As an instructor I want to be able to create, update, delete modules so that I can manage them.

      - Done by Nicolas

- <List of rejected User Stories>

  - User Story 3.1*

    - As a developer, I want to implement a basic content management system for file uploads (such as PDFs) so that students can see them.

      - Reason: Incomplete

  - User Story 3.3*

    - As a developer, I want to implement a basic content management system for quizzes/exams so that students can take them.

      - Reason: Not started

Sprint 3 - Retrospective Meeting

SP20 Team12 Retrospective 2/21/20 4:00pm 4:50pm

- Nicolas Arevalo, James Watson III,  Prof. Alejandro Arrieta

- <Team Performance>

  - James Watson III

    - What went right?

      - Our biggest milestone this sprint is getting the app running on a Facebook page. From here, we can bring our focus to implementing app features and design overhauls. Thanks to our communication and coordination, we were able to implement several features despite my hangup with the Facebook page.

    - What went wrong?

      - Not much. Implementing the app on Facebook took most of my time - we didn’t get it working until late in the sprint.

  - Nicolas Arevalo

    - What went right?

      - Progress went smoothly as features were being implemented (for course modules and content). Also, the app was uploaded to FB page. Communication was great between us coordinating tasks.

    - What went wrong?

      - Not much on my end, a couple of setbacks due to having to learn new technologies, but everything went by smoothly.

- <Product Evaluation>

  - PO

    - What was created right?

      - The app is live on Facebook and works properly.

    - What was created wrong?

      - On the Facebook page, the app is confined to a smaller window, so the features don’t display properly.

      - The app is not visible on mobile devices.

Sprint 3

Day 10

SP20 Team12 Standup 2/21/20 4:50pm 5:05pm

- James Watson III

- Yesterday (6 hours worked)

  - Finished leaderboard implementation

- Tomorrow (4 hours planned)

  - End dialogue w/ FIU rep - Spoke with PO and we just need a link on his website that directs to the Facebook page.

  - Look into connecting to PO’s website and using WordPress to add a link to the FB page.

  - Start quiz/test implementation.

- Hurdles

  - N/A

SP20 Team12 Standup 2/21/20 4:50pm 5:05pm

- Nicolas Arevalo

- Yesterday (5 hours worked):

  - Implemented ability to upload PDFs to the database.

  - Started researching and implementing viewing the pdfs in the page.

- Tomorrow (4 hours planned):

  - Continue researching and implementing pdf viewing in course modules.

  - Do maintenance if necessary.

- Hurdles

  - N/A