Sprint 4 Planning Meeting

SP20 Team12 Planning 3/2/20 4:30pm 5:00pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <Sprint Goals>

  - Sprint Goal 1 - Facebook login

  - Sprint Goal 2 - Link from website

  - Sprint Goal 3 - Progress bars in modules

  - Sprint Goal 4 - Quiz implementation (link to Qualtrics survey)

- <Sprint User Stories>

  - <User Story 1>

    - As a developer, I want to implement Facebook login using data sent  to app within Facebook tab, so that users can login with Facebook credentials

    - Initially assigned to James

  - <User Story 2>

    - As a user, I want to be able to navigate to the app from the FIU website , so that I have a simple and direct way to access the app.

    - Initially assigned to James

  - <User Story 3>

    - As a developer, I want to implement a scoring system using a progress bar so that students gain points by doing course activities.

    - Initially assigned to Nicolas

  - <User Story 4>

    - As a developer, I want to implement the interface to the Qualtrics survey so that students can take quizzes.

    - Initially assigned to Nicolas

- Summary: Since we just had a break, we reviewed the progress of the app so far. We then discussed goals for the new sprint, and verified the priority order.

Sprint 4

Day 1

SP20 Team12 Standup 3/2/20 5:05pm 5:15pm

- James Watson III

- Yesterday/Spring break (4 hours worked)

  - Looked into connecting to PO’s website and using WordPress to add a link to the FB page.

  - Researched accessing the Facebook tab on mobile, found out it is not supported yet.

- Tomorrow (4 hours planned)

  - Begin learning to use the Facebook Graph API to retrieve the user data when they access the app

  - Begin learning WordPress to edit the PO’s website and add a link to the app.

- Hurdles

  - N/A

SP20 Team12 Standup 3/2/20 5:05pm 5:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Continue researching and implementing pdf viewing in course modules.

  - Did css styling updates

  - Fixed the search component for courses

- Tomorrow (4 hours planned):

  - Finish the pdf CRUD functionality.

  - Start implementing progress bar.

- Hurdles

  - N/A

Sprint 4

Day 2

SP20 Team12 Standup 3/3/20 4:05pm 4:15pm

- James Watson III

- Yesterday (2 hours worked)

  - Began learning to use the Facebook Graph API to retrieve the user data when they access the app

  - Began learning WordPress to edit the PO’s website and add a link to the app.

  - Sprint 4 Planning meeting, work delegation, azure

- Tomorrow (4 hours planned)

  - Continue working on Facebook login

  - Continue working on FIU website navigation

- Hurdles

  - N/A

SP20 Team12 Standup 3/3/20 4:05pm 4:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished PDF CRUD functionality.

  - Fixed some issues.

  - Implemented basic progress bar.

  - Worked on authentication roles.

- Tomorrow (4 hours planned):

  - Finish working on authentication roles.

  - Start implementing a scoring system.

- Hurdles

  - Don’t know how to implement quizzes yet using the software our PO uses.

Sprint 4

Day 3

SP20 Team12 Standup 3/4/20 2:10pm 2:25pm

- James Watson III

- Yesterday (4 hours worked)

  - Continued learning to use the Facebook Graph API to retrieve the user data when they access the app

  - Continued learning WordPress to edit the PO’s website and add a link to the app. PO’s credentials were not working, so I reached out to him for verification.

- Tomorrow (4 hours planned)

  - Continue working on Facebook login

  - Wait for response from PO regarding credentials

- Hurdles

  - PO’s provided credentials are not working, waiting for response so I can proceed with editing his website

SP20 Team12 Standup 3/4/20 2:10pm 2:25pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Continued work on authentication service.

- Tomorrow (4 hours planned):

  - Continue polishing the authentication service.

  - Start implementing a scoring system.

- Hurdles

  - Figuring out what I need from PO for quiz implementation.

Sprint 4

Day 4

SP20 Team12 Standup 3/5/20 2:02pm 2:17pm

- James Watson III

- Yesterday (4 hours worked)

  - Continued learning to use the Facebook Graph API to retrieve the user data when they access the app

- Tomorrow (4 hours planned)

  - Continue working on Facebook login

  - Received response from PO regarding credentials - re-attempt to edit his website

  - Send email to professor requesting Qualtrics API Key and a survey ID

- Hurdles

  - N/A

SP20 Team12 Standup 3/5/20 2:02pm 2:17pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Continued polishing on authentication service.

  - Did work on authorization for routes.

  - Updated search functionality.

  - Added notifications for pending enrollments.

- Tomorrow (4 hours planned):

  - Continue doing maintenance.

  - Start implementing a scoring system.

- Hurdles

  - Awaiting professor for api key for quizzes.

Sprint 4

Day 5

SP20 Team12 Standup 3/6/20 2:00pm 2:15pm

- James Watson III

- Yesterday (4 hours worked)

  - Continued learning to use the Facebook Graph API to retrieve the user data when they access the app

  - Used new credentials from PO, but I still cannot access WordPress dashboard. Reached out for help.

  - Sent email to professor requesting Qualtrics API Key and a survey ID

- Tomorrow (4 hours planned)

  - Continue working on Facebook login

- Hurdles

  - Waiting to hear back from PO regarding WordPress dashboard access

SP20 Team12 Standup  3/6/20 2:00pm 2:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Continued maintaining the app.

  - Added locked modules functionality to courses.

- Tomorrow (4 hours planned):

  - Do more maintenance

  - Seats increment, decrement based on student enrollment/drop course.

- Hurdles

  - Awaiting professor for api key for quizzes.

Sprint 4

Day 6

SP20 Team12 Standup 3/9/20 4:55pm 5:10pm

- James Watson III

- Yesterday (4 hours worked)

  - Continued learning to use the Facebook Graph API to retrieve the user data when they access the app

- Tomorrow (4 hours planned)

  - Continue working on Facebook login

- Hurdles

  - Waiting to hear back from PO regarding WordPress dashboard access

  - PO missed backlog meeting, waiting to hear back for reschedule

SP20 Team12 Standup 3/9/20 4:55pm 5:10pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Added seats update based on student enrollment to course.

  - Changed the footer.

- Tomorrow (4 hours planned):

  - Continue maintenance.

  - Help James on FB Login.

- Hurdles

  - Awaiting PO for api key for quizzes / awaiting backlog meeting with PO.

Sprint 4 Backlog Grooming Meeting

SP20 Team12 Grooming 3/10/20 7:30pm  8:00pm

- James Watson III, Nicolas Arevalo, Alejandro Arrieta (PO)

- Product Backlog

  - <User Story 1>

    - As a developer, I want to implement Facebook login using data sent  to app within Facebook tab, so that users can login with Facebook credentials

    - Initially assigned to James

    - Estimate: Large

  - <User Story 2>

    - As a user, I want to be able to navigate to the app from the FIU website , so that I have a simple and direct way to access the app.

    - Initially assigned to James

    - Estimate: Medium

  - <User Story 3>

    - As a developer, I want to implement a scoring system using a progress bar so that students gain points by doing course activities.

    - Initially assigned to Nicolas

    - Estimate: Medium

  - <User Story 4>

    - As a developer, I want to implement the interface to the Qualtrics survey so that students can take quizzes.

    - Initially assigned to Nicolas

    - Estimate: Medium

  - <User Story 5>

    - As a developer, I want to add user roles for admins/ instructors/ students and authenticate/authorize routes based on the roles so that they have certain permissions within the app.

    - Initially assigned to Nicolas

    - Estimate: Large

- Summary

  - Went over the priority list and reported progress on each story. Got access to WordPress dashboard (for story 2) and Qualtrics API Key (for story 4). PO requested that we find a way for users to use Facebook login on mobile. Added User Story 5 for making roles (admin/instructor/student) and role permissions.

Sprint 4

Day 7

SP20 Team12 Standup 3/10/20 8:05pm 8:20pm

- James Watson III

- Yesterday (4 hours worked)

  - Worked w/ Nick to retrieve user data from the signed_request

  - Continued learning to use the Facebook Graph API to retrieve the user data when they access the app

  - Got access to WordPress site

  - Backlog grooming meeting

- Tomorrow (4 hours planned)

  - Continue working on Facebook login & Graph API

  - Add link to Facebook tab on Wordpress site.

- Hurdles

  - N/A

SP20 Team12 Standup 3/10/20 8:05pm 8:20pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Helped James on FB Login to obtain email, full name, etc from the user.

- Tomorrow (4 hours planned):

  - Continue maintenance.

  - Implement qualtrics quiz.

- Hurdles

  - N/A.

Sprint 4

Day 8

SP20 Team12 Standup 3/11/20 2:05pm 2:15pm

- James Watson III

- Yesterday (2 hours worked)

  - Continue working on Facebook login & Graph API

  - Researched implementing Facebook login on WordPress website

- Tomorrow (5 hours planned)

  - Continue working on Facebook login & Graph API

  - Add link to Facebook tab on Wordpress site.

- Hurdles

  - N/A

SP20 Team12 Standup 3/11/20 2:05pm 2:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Started implementing quiz feature with qualtrics (back-end work).

- Tomorrow (4 hours planned):

  - Continue implementing quiz with qualtrics (front-end work).

- Hurdles

  - N/A.

Sprint 4

Day 9

SP20 Team12 Standup 3/12/20 5:40pm 5:50pm

- James Watson III

- Yesterday (3 hours worked)

  - Continue working on Facebook login & Graph API

  - Researched implementing Facebook login on WordPress website

  - Started implementing FB login on WordPress site, but I need higher privileges in order to use the plugins. Requested access from PO

- Tomorrow (6 hours planned)

  - Add link to Facebook tab on Wordpress site.

  - Add FB login to WordPress site.

  - Make personal WordPress site to test functionality before implementing on PO’s website

- Hurdles

  - Need higher privileges on PO’s WordPress site

SP20 Team12 Standup 3/12/20 5:40pm 5:50pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished implementing quizzes with qualtrics.

  - Started working on Course home page editing for instructors to give details about the course to their students.

- Tomorrow (4 hours planned):

  - Continue working on course home page editing.

  - Do more maintenance if necessary.

- Hurdles

  - N/A.

Sprint 4 - Review Meeting

SP20 Team12 Review 3/13/20 4:00pm 4:50pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <List of approved User Stories>

  - <User Story 2>

    - As a user, I want to be able to navigate to the app from the FIU website , so that I have a simple and direct way to access the app.

    - Initially assigned to James

    - Estimate: Medium

  - <User Story 3>

    - As a developer, I want to implement a scoring system using a progress bar so that students gain points by doing course activities.

    - Initially assigned to Nicolas

    - Estimate: Medium

  - <User Story 4>

    - As a developer, I want to implement the interface to the Qualtrics survey so that students can take quizzes.

    - Initially assigned to Nicolas

    - Estimate: Medium

  - <User Story 5>

    - As a developer, I want to add user roles for admins/ instructors/ students and authenticate/authorize routes based on the roles so that they have certain permissions within the app.

    - Initially assigned to Nicolas

    - Estimate: Large

- <List of rejected User Stories>

  - <User Story 1>

    - As a developer, I want to implement Facebook login using data sent  to app within Facebook tab, so that users can login with Facebook credentials

    - Initially assigned to James

    - Estimate: Large

    - Reason for rejection: Not fully implemented, mainly due to waiting on responses from PO. We have the user data, but it is not set up to automatically sign them in yet.

- Summary: We presented our progress made in this sprint. We also discussed options for implementing FB login, and the PO had no preference. Then the PO brought forward some ideas for future sprints, such as a progress bar that shows the average progress of all other students, a way to send announcements to students in a  course or all students in all courses, and preparing the project for hand-off to the next group.

Sprint 4 - Retrospective Meeting

SP20 Team12 Retrospective 3/13/20 4:00pm 4:50pm

- Nicolas Arevalo, James Watson III,  Prof. Alejandro Arrieta

- <Team Performance>

  - James Watson III

    - What went right?

      - Our app successfully retrieves the user data, which we can use to automatically log them in. I also have access to the WordPress site so I can implement features there.

    - What went wrong?

      - A lot of time was lost due to waiting on access to the WordPress site from the PO. In the future, we should be very proactive in finding what we will need access to, so we can request it earlier.

  - Nicolas Arevalo

    - What went right?

      - Implemented quiz from qualtrics to the website, did some small fixes to the app, added progress bar. Helped James a bit with login.

    - What went wrong?

      - Some delay for accessing qualtrics. Didn’t know how to access it until contacting PO.

- <Product Evaluation>

  - PO

    - What was created right?

      - Progress bar and Qualtrics quiz implementation have a good start.

    - What was created wrong?

      - N/A

Sprint 4

Day 10

SP20 Team12 Standup 3/13/20 4:20pm 5:05pm

- James Watson III

- Yesterday (6 hours worked)

  - Continue working on Facebook login & Graph API

  - Review & Retrospective meeting

  - Made personal WordPress site to test functionality before implementing on PO’s website

  - Got admin access to WordPress website

- Tomorrow/Saturday/Sunday (5 hours planned)

  - Add link to Facebook tab on Wordpress site.

  - Try login solution 1: Add FB login to WordPress site.

  - Try login solution 2: Email confirmation code

- Hurdles

  - N/A

SP20 Team12 Standup 3/13/20 4:50pm 5:05pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Continued work on course home page editing.

- Tomorrow (4 hours planned):

  - Finish and upload project with course home page editing (Course details).

  - Do more maintenance if necessary.

- Hurdles

  - N/A.