Sprint 5

Day 1

SP20 Team12 Standup 3/16/20 4:20pm 4:35pm

- James Watson III

- Yesterday/Saturday/Friday (4 hours worked)

  - Started login solution 1: Add FB login to WordPress site.

  - Started login solution 2: Email confirmation code

- Tomorrow (4 hours planned)

  - Continue working on login solutions

  - Reschedule planning meeting w/ PO

- Hurdles

  - PO did not show up for planning meeting, need to reschedule

SP20 Team12 Standup 3/16/20 4:20pm 4:35pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished course home page editing (Course Details).

- Tomorrow (4 hours planned):

  - Work on progress bar - user progress vs progress of other students.

- Hurdles

  - N/A.

Sprint 5 Planning Meeting

SP20 Team12 Planning 3/17/20 4:15pm 4:30pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <Sprint Goals>

  - Sprint Goal 1 - Facebook login

  - Sprint Goal 2 - User progress vs progress of other students

  - Sprint Goal 3 - Announcements

  - Sprint Goal 4 - Project hand-off

- <Sprint User Stories>

  - <User Story 1>

    - As a developer, I want to implement Facebook login using data sent  to app within Facebook tab, so that users can login with Facebook credentials

    - Initially assigned to James

  - <User Story 3>

    - As a student, I want to be able to see how I am progressing through the course compared to other students so that I have an idea of how well I am doing.

    - Initially assigned to Nicolas.

  - <User Story 6>

    - As a student, I want to have a discussion board so that I can discuss a course topic with my peers.

    - Initially assigned to Nicolas.

  - <User Story 4>

    - As an instructor, I want to send announcements to my students so that they are informed on what I have to announce.

    - Initially assigned to Nicolas.

  - <User Story 2>

    - As an instructor, I want a course details page so that students are informed on what the course entails.

    - Initially assigned to Nicolas.

  - <User Story 5>

    - As a developer, I want to prepare some instructional guides for future developers to work on the project so that they can work on it more easily.

    - Initially assigned to Nicolas and James.

  - <User Story 7>

    - As a developer, I want to update the form validators so that admins and instructors know what is required as input fields for the form data.

    - Initially assigned to Nicolas.

  - Summary:  We spoke about most of our goals for this sprint at the last review meeting, so this meeting was fairly brief. We just verified the priority order of the stories. We also offered some ideas for new features, like discussion boards. He liked it and suggested we move it farther up on the priority list.

Sprint 5

Day 2

SP20 Team12 Standup 3/17/20 4:45pm 4:55pm

- James Watson III

- Yesterday(2 hours worked)

  - Continued working on login solutions

  - Rescheduled planning meeting w/ PO

  - Sprint Review Meeting

- Tomorrow (4 hours planned)

  - Continue working on login solutions

- Hurdles

  - N/A

SP20 Team12 Standup 3/17/20 4:45pm 4:55pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished implementing progress bar - user progress vs progress of other students.

  - Started working on form validation updates.

- Tomorrow (4 hours planned):

  - Continue working on form validation updates.

- Hurdles

  - N/A.

Sprint 5

Day 3

SP20 Team12 Standup 3/18/20 3:20pm 3:35pm

- James Watson III

- Yesterday(5 hours worked)

  - Continued working on login solutions

- Tomorrow (4 hours planned)

  - Continue working on login solutions with Nick’s help

- Hurdles

  - N/A

SP20 Team12 Standup 3/18/20 3:20pm 3:35pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Continued progress with form validation updates on course modules.

- Tomorrow (4 hours planned):

  - Continue more work on form validation.

  - Help out James with login solutions.

- Hurdles

  - N/A.

Sprint 5

Day 4

SP20 Team12 Standup 3/19/20 2:40pm 2:50pm

- James Watson III

- Yesterday(4 hours worked)

  - Continue working on login solutions with Nick’s help. User data is now successfully sent to frontend when accessing the FB tab.

- Tomorrow (4 hours planned)

  - Start implementing email permission request

  - Start implementing email search for login

  - Start implementing email confirmation code

- Hurdles

  - N/A

SP20 Team12 Standup 3/19/20 2:40pm 2:50pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Helped out James with FB login solutions.

  - Updated more form validations.

- Tomorrow (4 hours planned):

  - Migrate to new Angular version.

  - Keep working on form validations.

- Hurdles

  - N/A.

Sprint 5

Day 5

SP20 Team12 Standup 3/20/20 2:00pm 2:15pm

- James Watson III

- Yesterday(4 hours worked)

  - Started implementing email permission request, but it required facebook login. Took another crack at getting that to work, and it appears to be working, which means we don’t need email search or confirmation codes.

- Tomorrow (4 hours planned)

  - Verify FB login is working

  - Update database w/ user info when they login.

- Hurdles

  - N/A

SP20 Team12 Standup 3/20/20 2:00pm 2:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Did more work on form validations.

- Tomorrow (4 hours planned):

  - Start implementing discussions in each module.

- Hurdles

  - N/A.

Sprint 5 Backlog Grooming Meeting

SP20 Team12 Grooming 3/23/20 4:00pm 4:25pm

- James Watson III, Nicolas Arevalo, Alejandro Arrieta (PO)

- Product Backlog

  - <User Story 1>

    - As a developer, I want to implement Facebook login using data sent  to app within Facebook tab, so that users can login with Facebook credentials

    - Initially assigned to James

    - Estimate: Large

  - <User Story 3>

    - As a student, I want to be able to see how I am progressing through the course compared to other students so that I have an idea of how well I am doing.

    - Initially assigned to Nicolas.

    - Estimate: Medium.

  - <User Story 6>

    - As a student, I want to have a discussion board so that I can discuss a course topic with my peers.

    - Initially assigned to Nicolas.

    - Estimate: Medium-Large.

  - <User Story 4>

    - As an instructor, I want to send announcements to my students so that they are informed on what I have to announce.

    - Initially assigned to Nicolas.

    - Estimate: Medium.

  - <User Story 2>

    - As an instructor, I want a course details page so that students are informed on what the course entails.

    - Initially assigned to Nicolas.

    - Estimate: Medium.

  - <User Story 5>

    - As a developer, I want to prepare some instructional guides for future developers to work on the project so that they can work on it more easily.

    - Initially assigned to Nicolas and James.

    - Estimate: Large

  - <User Story 7>

    - As a developer, I want to update the form validators so that admins and instructors know what is required as input fields for the form data.

    - Initially assigned to Nicolas.

    - Estimate: Medium-Large.

- Summary

  - Went over the priority list and reported progress on each story. PO wants the same priority list. Reported on progress made w/ login, progress bars, discussion boards, etc. Got PO’s FB email so we can grant it admin privileges.

Sprint 5

Day 6

SP20 Team12 Standup 3/23/20 4:25pm 4:35pm

- James Watson III

- Yesterday/Saturday/Friday(4 hours worked)

  - Started database update when user logs in

  - Added link to WordPress site

- Tomorrow (4 hours planned)

  - Database update w/ student info when they log in.

  - Add PO email to admin list

- Hurdles

  - N/A

SP20 Team12 Standup 3/23/20 4:25pm 4:35pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished implementing discussion board per module.

  - Did some more research on qualtrics api.

- Tomorrow (4 hours planned):

  - Start implementing course announcements.

  - Start implementing global announcements.

- Hurdles

  - N/A.

Sprint 5

Day 7

SP20 Team12 Standup 3/24/20 2:45pm 3:00pm

- James Watson III

- Yesterday(2 hours worked)

  - Continued working on database update w/ student info when they log in.

- Tomorrow (4 hours planned)

  - Continue working on database update w/ student info when they log in.

  - Add PO email to admin list

- Hurdles

  - N/A

SP20 Team12 Standup 3/24/20 2:45pm 3:00pm

- Nicolas Arevalo

- Yesterday (5 hours worked):

  - Finished implementing global announcements.

- Tomorrow (4 hours planned):

  - Start implementing course announcements.

- Hurdles

  - N/A.

Sprint 5

Day 8

SP20 Team12 Standup 3/25/20 2:00pm 2:10pm

- James Watson III

- Yesterday(5 hours worked)

  - Fully implemented write to database via FB login.

- Tomorrow (4 hours planned)

  - Add PO email to database and grant admin privileges

  - Test roles with real FB accounts

  - Begin working on user promotion functionality

  - To Do: Remove names from leaderboard

  - To Do: Lock Sidebar open

- Hurdles

  - N/A

SP20 Team12 Standup 3/25/20 2:00pm 2:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Started working on course announcements.

- Tomorrow (4 hours planned):

  - Keep working on course announcements.

  - To do: Admin courses add instructor and category fields.

- Hurdles

  - N/A.

Sprint 5

Day 9

SP20 Team12 Standup 3/26/20 3:00pm 3:15pm

- James Watson III

- Yesterday(4 hours worked)

  - Began working on user promotion functionality

- Tomorrow (4 hours planned)

  - Add PO email to database and grant admin privileges

  - Test roles with real FB accounts

  - To Do: Remove names from leaderboard

  - To Do: Lock Sidebar open

- Hurdles

  - N/A

SP20 Team12 Standup 3/26/20 3:00pm 3:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Made more progress on course announcements.

- Tomorrow (4 hours planned):

  - Finish the course announcements management feature.

  - To Do: Admin create course with instructors, category.

- Hurdles

  - N/A.

Sprint 5

Day 10

SP20 Team12 Standup 3/27/20 4:15pm 4:25pm

- James Watson III

- Yesterday(4 hours worked)

  - Modified FB login to check w/ email rather than user ID

  - Tested roles with real FB accounts

  - Removed names from leaderboard

  - Locked Sidebar open

- Tomorrow/Saturday/Sunday (6 hours planned)

  - Add PO email to database and grant admin privileges

  - Email PO to reschedule sprint review/retrospective

  - Work with Nicolas to set up auto-login on homepage

  - Rebuild role privileges with FB login info

- Hurdles

  - PO did not show up for review/retrospective meeting, need to reschedule

SP20 Team12 Standup 3/27/20 4:15pm 4:25pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished the course announcements feature.

- Tomorrow (4 hours planned):

  - Admin create course with instructors, category.

  - Help James with FB auto-login on home page.

- Hurdles

  - PO didn’t show up for our meetings, need to reschedule.

Sprint 5 - Review Meeting

SP20 Team12 Review 3/31/20 5:00pm 5:50pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <List of approved User Stories>

  - <User Story 1>

    - As a developer, I want to implement Facebook login using data sent  to app within Facebook tab, so that users can login with Facebook credentials

    - Initially assigned to James

    - Estimate: Large

  - <User Story 3>

    - As a student, I want to be able to see how I am progressing through the course compared to other students so that I have an idea of how well I am doing.

    - Initially assigned to Nicolas.

    - Estimate: Medium.

  - <User Story 6>

    - As a student, I want to have a discussion board so that I can discuss a course topic with my peers.

    - Initially assigned to Nicolas.

    - Estimate: Medium-Large.

  - <User Story 4>

    - As an instructor, I want to send announcements to my students so that they are informed on what I have to announce.

    - Initially assigned to Nicolas.

    - Estimate: Medium.

  - <User Story 2>

    - As an instructor, I want a course details page so that students are informed on what the course entails.

    - Initially assigned to Nicolas.

    - Estimate: Medium.

  - <User Story 7>

    - As a developer, I want to update the form validators so that admins and instructors know what is required as input fields for the form data.

    - Initially assigned to Nicolas.

    - Estimate: Medium-Large.

- <List of rejected User Stories>

  - <User Story 5>

    - As a developer, I want to prepare some instructional guides for future developers to work on the project so that they can work on it more easily.

    - Initially assigned to Nicolas and James.

    - Estimate: Large

- Summary: Demonstrated new features, almost all of which were completed. Had issues with the live app so we used a local build to demonstrate. Everything presented was accepted, and the PO is having an assistant test the app.

Sprint 5 - Retrospective Meeting

SP20 Team12 Retrospective 3/31/20 5:00pm 5:50pm

- Nicolas Arevalo, James Watson III,  Prof. Alejandro Arrieta

- <Team Performance>

  - James Watson III

    - What went right?

      - Automatic Facebook login now works and is connected to our database.

    - What went wrong?

      - A lot of time was lost to waiting for the app to re-deploy every time a change was committed. It wasn’t until later in the sprint that we found a way to test locally (and quickly).

  - Nicolas Arevalo

    - What went right?

      - All of the features assigned to me were completed on time.

    - What went wrong?

      - Everything was implemented correctly.

- <Product Evaluation>

  - PO

    - What was created right?

      - Almost all features were created on time and accepted.

    - What was created wrong?

      - Though the login worked, it wasn’t fully demonstratable yet. We had to use the console output to show that it was working.