Sprint 6

Day 1

SP20 Team12 Standup 3/30/20 4:15pm 4:25pm

- James Watson III

- Yesterday/Saturday/Friday (6 hours worked)

  - Emailed PO to reschedule sprint review/retrospective

  - Worked with Nicolas to set up auto-login on homepage

  - Rebuilt role privileges with FB login info

  - Emailed PO again for sprint 5 review/retro and sprint 6 planning.

- Tomorrow (4 hours planned)

  - Fix sidebar

  - Fix role registration

- Hurdles

  - PO did not show up for review/retrospective meeting, has not responded to reschedule email. Sent another reschedule request and contacted the course professor. Meetings rescheduled for tomorrow at 5pm.

SP20 Team12 Standup 3/30/20 4:15pm 4:25pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Helped James with FB auto-login on home page.

- Tomorrow (4 hours planned):

  - Keep helping with FB auth.

  - Prepare for sprint 5 review/retrospective, sprint 6 planning.

- Hurdles

  - Rescheduled sprint 5 review/retrospective, sprint 6 planning for tomorrow tuesday at 5pm.

Sprint 6 Planning Meeting

SP20 Team12 Planning 3/31/20 5:00pm 5:50pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <Sprint Goals>

  - Add points functionality (Qualtrics/Quiz implementation using points)

  - User promotion

  - Notify users when they are accepted into course

- <Sprint User Stories>

  - User Story 1:

    - As an admin, I want to promote other users in the app so that they can also be admins or instructors.

      - Initially assigned to James

  - User Story 2:

    - As a student, I want my points to increase based on my Qualtrics quiz grade, so that I am rewarded for my performance.

      - Initially assigned to Nicolas.

  - User Story 3:

    - As a student, I want to be notified (via email, FB notification, or other) that my request for enrollment was accepted, so that I can be made aware that I can access the course.

      - Initially assigned to Nicolas and James.

  - User Story 4:

    - As an admin, I want to add a course and assign an instructor to it so that they can instruct the course.

      - Initially assigned to Nicolas.

- Summary:  Discussed potential features to implement this sprint. The highest priority is the user promotion, since that is the most essential for the functionality of the app. The other features, like points and enrollments notifications, are not as necessary. Other than that, we will make as much progress as possible and likely spend some time cleaning up the code. Next sprint will be all about preparing the project for the next group.

Sprint 6

Day 2

SP20 Team12 Standup 3/31/20 6:00pm 6:15pm

- James Watson III

- Yesterday (4 hours worked)

  - Worked on role registration w/ Nicolas

  - Worked on header fix

- Tomorrow (4 hours planned)

  - Fix sidebar

  - Finish header fix

  - Move login code to parent component, test

- Hurdles

  - N/A

SP20 Team12 Standup 3/31/20 6:00pm 6:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Fixing the auth for FB auth to work with each angular component.

  - Helped James with FB auth.

- Tomorrow (4 hours planned):

  - Create course with instructor.

  - Fix login issue with deployed app (role data is incorrect).

- Hurdles

  - N/A

Sprint 6

Day 3

SP20 Team12 Standup 4/1/20 2:00pm 2:15pm

- James Watson III

- Yesterday (4 hours worked)

  - Fix sidebar

  - Finish header fix

  - Move login code to parent component, test

- Tomorrow (4 hours planned)

  - Begin developing user promotion

  - Work with Nicolas to merge header fixes on client app

- Hurdles

  - N/A

SP20 Team12 Standup 4/1/20 2:00pm 2:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished implementing the admin create course and assigned an instructor to it feature (User Story 4).

  - Fixed an issue with build files merge conflicts, added to gitignore.

  - Fixed header to show username and role.

- Tomorrow (4 hours planned):

  - Work with James to fix client role on heroku.

  - Start working on getting scores from qualtrics.

- Hurdles

  - N/A

Sprint 6

Day 4

SP20 Team12 Standup 4/2/20 2:15pm 2:25pm

- James Watson III

- Yesterday (4 hours worked)

  - Worked with Nicolas to merge header fixes on client app

  - Began developing user promotion

- Tomorrow (4 hours planned)

  - Continue working on user promotion

  - Test Nicolas’s login fixes

- Hurdles

  - N/A

SP20 Team12 Standup 4/2/20 2:15pm 2:25pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Fixed issues in backend for student and student-courses models.

  - Fixed issues in front-end also for student login when not in DB.

  - Worked passing email to qualtrics survey.

  - Looked into receiving score from qualtrics survey (quiz).

- Tomorrow (4 hours planned):

  - Continue working on getting score from a completed qualtrics survey (quiz) and saving to DB.

- Hurdles

  - N/A

Sprint 6

Day 5

SP20 Team12 Standup 4/3/20 3:00pm 3:15pm

- James Watson III

- Yesterday (4 hours worked)

  - Completed user promotion implementation

  - Added sidebar to all admin pages

- Tomorrow (4 hours planned)

  - Merge branch with master

  - Begin preparing final deliverables

  - Look into nodemailer for email notifications

- Hurdles

  - N/A

SP20 Team12 Standup 4/3/20 3:00pm 3:15pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Finished implementing scoring when students take a qualtrics quiz.

  - Made a guide so that instructors know how to make a survey with required data.

- Tomorrow (4 hours planned):

  - Continue working on getting score from a completed qualtrics survey (quiz) and saving to DB.

  - Change query params from matrix to query for pagination.

- Hurdles

  - N/A

Sprint 6 Backlog Grooming Meeting

SP20 Team12 Grooming 4/06/20 4:00pm 4:30pm

- James Watson III, Nicolas Arevalo, Alejandro Arrieta (PO)

- Product Backlog

  - User Story 1:

    - As an admin, I want to promote other users in the app so that they can also be admins or instructors.

      - Initially assigned to James

      - Estimate: Medium-Large

  - User Story 2:

    - As a student, I want my points to increase based on my Qualtrics quiz grade, so that I am rewarded for my performance.

      - Initially assigned to Nicolas.

      - Estimate: Medium-Large

  - User Story 3:

    - As a student, I want to be notified (via email, FB notification, or other) that my request for enrollment was accepted, so that I can be made aware that I can access the course.

      - Initially assigned to Nicolas and James.

      - Estimate: Medium

  - User Story 4:

    - As an admin, I want to add a course and assign an instructor to it so that they can instruct the course.

      - Initially assigned to Nicolas.

      - Estimate: Medium

- Summary: Went over the stories we completed so far, which is all except user story 3. PO gave early approval of completed features, so we will spend the rest of the sprint on user story 3 and general cleanup of the app & code. We are also sending the PO emails with instructions for Qualtrics survey setup.

Sprint 6

Day 6

SP20 Team12 Standup 4/6/20 4:40pm 4:50pm

- James Watson III

- Yesterday (4 hours worked)

  - Merge branch with master

  - Helped PO & student assistance w/ access to app

- Tomorrow (4 hours planned)

  - Send PO email regarding WordPress FTP access

  - Begin working on email notification

  - Fix stuck sidebar display on smaller screens

- Hurdles

  - N/A

SP20 Team12 Standup 4/6/20 4:40pm 4:50pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Changed query params from matrix to query for pagination.

- Tomorrow (4 hours planned):

  - Send PO email with instructions for setting up the qualtrics survey.

  - Do some updates for course browser on enrolled button to change based on status.

  - Start fixing a bug with updating forms with auto-filled dates.

- Hurdles

  - N/A

Sprint 6

Day 7

SP20 Team12 Standup 4/7/20 2:10pm 2:20pm

- James Watson III

- Yesterday (4 hours worked)

  - Sent PO email regarding WordPress FTP access

  - Began working on email notification

- Tomorrow (4 hours planned)

  - Work w/ Nicolas to finish email notification implementation

  - Fix stuck sidebar display on smaller screens

- Hurdles

  - N/A

SP20 Team12 Standup 4/7/20 2:10pm 2:20pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Did updates to the course browser to show if the student is enrolled, pending for enrollment, course is full, or not enrolled yet (status).

- Tomorrow (4 hours planned):

  - Work w/ James for email notifications implementation.

  - Start fixing a bug with updating forms with auto-filled dates.

- Hurdles

  - N/A

Sprint 6

Day 8

SP20 Team12 Standup 4/8/20 2:05pm 2:20pm

- James Watson III

- Yesterday (4 hours worked)

  - Worked w/ Nicolas to finish email notification implementation

  - Changed email notification to include course name, user name

- Tomorrow (4 hours planned)

  - Merge email notification w/ master

  - Code cleanup, bug fixes

- Hurdles

  - Heroku CleanDB cap reached so write functionality is disabled. Cleared some space but will need to discuss plans for upgrades w/ PO.

SP20 Team12 Standup 4/8/20 2:05pm 2:20pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Work w/James for email notifications implementation (bug fix).

  - Fixed a bug with updating forms with auto-filled dates.

- Tomorrow (4 hours planned):

  - Fix the sidebars using flexbox containers for a more reactive sidebar in mobile.

- Hurdles

  - N/A

Sprint 6

Day 9

SP20 Team12 Standup 4/9/20 3:00pm 3:10pm

- James Watson III

- Yesterday (4 hours worked)

  - Merged email notification w/ master

  - Sent PO an FYI email regarding database size

  - Helped PO’s student assistant w/ login issue

- Tomorrow (4 hours planned)

  - Code cleanup, bug fixes

  - Update progress bar to calculate points dynamically w/ number of quizzes in course

- Hurdles

  - Heroku CleanDB cap reached so write functionality is disabled. Cleared some space but will need to discuss plans for upgrades w/ PO. Nicolas is working on an alternative solution.

SP20 Team12 Standup 4/9/20 3:00pm 3:10pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Fixed sidebars using flexbox for more reactive sidebar in mobile.

- Tomorrow (4 hours planned):

  - Look into how to store pdf files more efficiently (maybe using Amazon S3 buckets).

- Hurdles

  - DB has a limit of 5mb. Pdf sizes can vary from kb to mb, so we have to look into options to increase capacity via pricing (let PO know of pricing option

Sprint 6 - Review Meeting

SP20 Team12 Review 4/10/20 4:00pm 5:00pm

- Nicolas Arevalo, James Watson III, Prof. Alejandro Arrieta

- <List of approved User Stories>

  - User Story 1:

    - As an admin, I want to promote other users in the app so that they can also be admins or instructors.

      - Assigned to James

      - Estimate: Medium-Large

  - User Story 2:

    - As a student, I want my points to increase based on my Qualtrics quiz grade, so that I am rewarded for my performance.

      - Assigned to Nicolas.

      - Estimate: Medium-Large

  - User Story 3:

    - As a student, I want to be notified (via email, FB notification, or other) that my request for enrollment was accepted, so that I can be made aware that I can access the course.

      - Assigned to James.

      - Estimate: Medium

  - User Story 4:

    - As an admin, I want to add a course and assign an instructor to it so that they can instruct the course.

      - Assigned to Nicolas.

      - Estimate: Medium

- <List of rejected User Stories>

  - N/A

- Summary: Demonstrated new features not yet shown. PO brought a student assistant who had tested the app and she brought forward some concerns. We then discussed plans for next group and told the PO we would consider which ones are doable over the weekend:

  - PDF change from file upload to links (done)

  - Live updating when adding content (done)

  - Only ask for login once

  - External links (for live sessions)

  - Focus on visual design

Sprint 6 - Retrospective Meeting

SP20 Team12 Retrospective 4/10/20 4:00pm 5:00pm

- Nicolas Arevalo, James Watson III,  Prof. Alejandro Arrieta

- <Team Performance>

  - James Watson III

    - What went right?

      - All app features were approved & we had extra time to begin some bug fixes.

    - What went wrong?

      - Had a hurdle involving database storage capacity, but we began testing possible solutions.

  - Nicolas Arevalo

    - What went right?

      - All user stories completed on time.

    - What went wrong?

      - Some bug fixes took longer than expected, but they were fixed on time regardless. Found other solutions for DB space.

- <Product Evaluation>

  - PO

    - What was created right?

      - Everything was done well.

    - What was created wrong?

      - The pdf files currently don’t fit in the DB, other solutions such as via link to a cloud pdf could be better.

Sprint 6

Day 10

SP20 Team12 Standup 4/10/20 5:00pm 5:10pm

- James Watson III

- Yesterday (4 hours worked)

  - Updated progress bar to calculate points dynamically w/ number of quizzes in course

- Tomorrow (4 hours planned)

  - Code cleanup, bug fixes

  - Begin setup for final deliverables

- Hurdles

  - N/A

SP20 Team12 Standup 4/10/20 5:00pm 5:10pm

- Nicolas Arevalo

- Yesterday (4 hours worked):

  - Looked into storing pdf files more efficiently.

  - Tested Amazon S3 buckets for a cheaper way to store files.

- Tomorrow (4 hours planned):

  - Found out in review/retrospective that PO wants pdfs to be links to his OneDrive Store.

  - Try to set up the app to use pdfs via the links from his OneDrive instead of using MySQL blobs.

- Hurdles

  - N/A