Florida International University

School of Computing and Information Sciences

Software Engineering Focus

# Sprint Meetings

Project Title: BOLO v.14.0

Team Members: Viacheslav Tourachev, Jesse Perez

Product Owner(s): Jason Cohen, Frank Alvarado

Instructor: Dr. Masoud Sadjadi

SPRINT 1

SP20 Team14 Standup 1/13/2019 10:00am 10:15am
Viacheslav Tourachev

Yesterday - (3 hours):

- Watched videos done by former students in an effort to explain the results of their work.

- Arranged a meeting with the product owner.

- Acquired the codebase and began working on getting it running.

Planned for tomorrow - (4 hours):

- Meet with the product owner.

- Establish project goals, scope and stories for the first sprint.

Hurdles:

- Our project remains to be at an undefined stage in terms of goals and scope. We have identified a time scope that adheres to both of our schedules to solve any issues if they arise together.

Jesse Perez

Today & Yesterday - 4 hours worked

- Watched videos done by former students in an effort to explain the results of their work.

- Arranged a meeting with the product owner at their location, set for tomorrow.

- Contacted previous semester project students to get code and assistance with project environment setup.

- Began working on getting the project app running.

Tomorrow - 4 hours planned

- Planned a meeting with the product owners for tomorrow to establish project goals, scope and stories for the first sprint.

- Plan and submit meeting minutes for the kick off and sprint planning after meeting with product owners.

Hurdles:

- Our project remains to be at an undefined stage in terms of goals and scope. We have identified a time scope that adheres to both of our schedules to solve any issues if they arise together.

SP20 Team14 Standup 1/14/2020 10:00am 10:15am
Viacheslav Tourachev

Yesterday (1 hour):

- Familiarize with the technologies used in the project (without actually having access).

Planned for tomorrow (4 hours):

- Finally access current files on the project.

- Familiarize with project files.

- Create a prototype for the front end.

- Assess the extent of overhaul for prototype vs current version.

- Complete the sprint planning.

Hurdles:

- Product owner failed to provide credentials and a tentative list of errors and desired functionality.

Jesse Perez

What Was Done : 4 hours worked

- Completed all videos from previous semester students.

- Met with Product Owners for initial meeting.

- Still waiting on the feature list from the product owner.

- Attended and submitted kickoff meeting minutes.

- Began environment setup.

What is Planned : 4 hours

- Continue to get environment setup

- Begin Familiarization with App

Hurdles :

- Waiting on Product Owner feature list to hold a True Sprint Planning Meeting.

- Waiting on Product Owner for access to App

- Waiting on Product Owner for access to Internal Server

SP20 Team14 Kickoff 01/14/2020 11:30am-12:30pm

Attendees:

- Jesse Perez

- Viacheslav Tourachev

- Jason Cohen

- Frank Alvarado

Project Goals:

- Product Owners goal is to have a testable Beta version of the App for initial testing with select Police Departments as Beta Users.

Project Scope:

- According to Product Owners the App is 80% ~ 85% complete with some features no longer working and other features that need to be created. (Full feature list will be provided by Product Owners by end of week)

- Tentative Feature List:

  - PDF Creation with Data Input

  - Account login security

  - Customized/Combo search function

  - Four Tier user authority system

  - Outgoing Email Alert System

Sprint 1 User Stories:

- 001 - set up local environment for development of app

- 002 - setup police department hosted server environment for testing and deployment

- 003 - Familiarize ourselves with App UI and functionality

- 004 - Familiarize ourselves with the codebase, languages, and development stack

- 005 - Whiteboard ideas of UI mockups and/or feature design to draft documentation of

a "Feature List Document" for project roadmap.

SP20 Team14 Standup 1/15/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Met with the product owners, however, were still missing details on the product.

- Started working on understanding the flow of the application via the product posted online to start the redesign of the application.

- Created a sketch on paper and identified the flaws in the UI/UX.

Planned for tomorrow (4 hours):

- Continued work on the new UI prototype.

- Possibly deliver a ready prototype to the product owner for confirmation.

Hurdles:

- Delays in accessing files on PD server to examine the architecture of the software.

Jesse Perez

What Was Done : 4 hours worked

- Still getting environment setup

- Logged into app and spent time learning the UI

What is Planned : 4 hours

- Continue to get environment setup (need code)

- Continue to learn the App

Hurdles :

- Product Owner Server Hosting went offline for almost two days.This has postponed the access to server/app

- Waiting on Product Owner feature list to hold a True Sprint Planning Meeting.

- Waiting on Product Owner for access to App

- Waiting on Product Owner for access to Internal Server

SP20 Team14 Standup 1/16/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Started and continued working on a UI prototype in Adobe Xd, emphasizing on previous errors and rearranging some things in favor of a less sophisticated design that would retain functionality.

Planned for tomorrow (4 hours):

- Continued work on the new UI prototype.

- Possibly deliver a ready prototype to the product owner for confirmation.

Hurdles:

- Were only able to access files late in the evening.

Jesse Perez

What Was Done : 4 hours worked

- Still getting environment setup

- Now have credentials and access for the host server

- Spent time traversing the host server environment and figuring out the stack of the app.

What is Planned : 4 hours

- Continue to get local environment setup

- Continue to learn the App

Hurdles :

- Waiting on Product Owner feature list to Write rest of User Stories.

- A broken feature is inhibiting product owners from accessing part of the app to provide Feature List.

SP20 Team14 Standup 1/19/2020 10:00am 10:15am

Viacheslav Tourachev

On 01/16 (4 hours):

- Continued working on prototype.

  - All pages are created.

  - More research conducted on possible functionality.

- Resolving issues with connecting to the remote server.

Planned for tomorrow (4 hours):

- Continued work on the new UI prototype.

- Analyze the extent of the UI overhaul.

- Plan the UI overhaul.

Hurdles:

- Slight difficulties in connecting local git repos to GitHub.

Jesse Perez

What Was Done : 4 hours

- Local environment setup put on hold

- App server host needs work before local setup can be started

- Spent time familiarizing myself with app

What is planned : 4 hours

- Continue fixing server host errors

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 1/20/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Continued work on the new UI prototype.

- Was able to create a new repository to be able to access code without connecting to the server, also able to pull and work offline.

- Was able to get an idea of the flow of components and some logic behind the architecture.

Planned for tomorrow (4 hours):

- Continued work on the new UI prototype.

- Start to work on decluttering the mess left by the previous team in the front end.

Hurdles:

- NO documentation what so ever left by the previous team. Spaghetti code and minimal comments create a significant slowdown in analyzing the code.

- The original architecture did not account for the features that were later implemented and the adaptation created unnecessary complexity of the code.

- Prototype taking longer than anticipated.

Jesse Perez

What Was Done : 4 hours

- Spent a while today figuring out how to get the app reconnected after an unexpected loss of power to the server.

- we have git repos connected to the code now (kind of)

What is planned : 4 hours

- Continue fixing server host errors

- continue work on the setup of the local environment now that git repos are up.

Hurdles:

- App is currently not at the production level that it was at during last semester.

- Server Host stopped working, had to fix.

SP20 Team14 Standup 1/21/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Continued work on the new UI prototype.

- Analyzed the extent of the UI overhaul.

- Started reorganizing code left by the previous team.

Planned for tomorrow (4 hours):

- Continued work on the new UI prototype.

- Continued work on the front end code.

- Analyze the problem with authentication.

Hurdles:

- Major issues with authentication on the front end. The application demonstrates odd behavior after user logs out. It seems as if cache is involved and an analysis of how authentication was implemented is necessary. Once again we have to learn from scratch because zero documentation was left by the previous team.

Jesse Perez

What Was Done : 4 hours

- research into fixing the password error was done.

- The local environment has frontend working, I need to figure out the authentication portion for the backend on the local environment.

What is planned : 4 hours

- Continue fixing server host errors

- continue work on the setup of the local environment now that git repos are up.

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 1/22/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Continued work on the new UI prototype.

- Start to work on decluttering the mess left by the previous team in the front end.

- Analyzed the problem with password generation for new users.

Planned for tomorrow (4 hours):

- Continued work on the new UI prototype.

- Continued work on the front end code.

Hurdles:

- Continuous issues dealing with understanding and reasoning code left by the previous team.

Jesse Perez

What Was Done : 4 hours

- more research into fixing the password error was done.

- spent more time learning the code base and architecture of the app

What is planned : 4 hours

- Continue fixing server host errors

- continue work on the setup of the local environment now that git repos are up.

Hurdles:

- App is currently not at the production level that it was at during last semester.

- the product owner's server keeps going down, I need to figure out why and fix.

SP20 Team14 Standup 1/23/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Continued work on the new UI prototype.

- Continued work on the front end code.

- Analyzed the problem with authentication.

Planned for tomorrow (4 hours):

- Continued work on the front end code.

- Continued work on analyzing the authentication issue.

- Sprint conclusion .

Hurdles:

- Attempting to connect dots as to why authentication is buggy on both front and back end. Having some troubles with the server speed.

Jesse Perez

What Was Done : 4 hours

- more research into fixing the failed email issue.

- spent some time working through the authentication errors in local env.

What is planned : 4 hours

- keep debugging through authentication errors until i find a solution.

Hurdles:

- App is currently not at the production level that it was at during last semester.

- product owners server keeps going down.

SP20 Team14 Standup 1/26/2020 10:00am 10:15am

Viacheslav Tourachev

On 01/23/2020 (4 hours):

- Continued work on the new UI prototype.

- Continued work on the front end code.

Planned for next week (4 hours):

- Meet with product owners.

- New Sprint.

- New Stories.

- Continued work on front end as it was not part of the Sprint 1 stories.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- still working through fixing the failed email issue.

- still working through the authentication errors in local env.

What is planned : 4 hours

- keep debugging through authentication errors until i find a solution.

Hurdles:

- App is currently not at the production level that it was at during last semester.

SPRINT 2

SP20 Team14 Grooming 1/29/2020 9am-9:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Product Backlog:

- 005 - As a developer I would like to whiteboard ideas of UI mockups and feature design so that I can draft documentation of a "Feature List Document" for project roadmap.

- Product Owners have given feedback for refinement of the UI Mockup, once we get the thumbs up from them on the next UI draft we can close this story.

SP20 Team14 Review 1/29/2020 9:30am-10am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

List of Approved User Stories:

- 001 - As a developer, I would like to set up a local environment for development of the application, so that I can work on the code locally.

- 002 - As a developer I would like to set up police department hosted server environment so that I can test and deploy and have the App running live.

- 003 - As a developer I would like to familiarize myself with the App UI and functionality so that I can understand the way it works from a user perspective.

- 004 - As a developer I would like to familiarize myself with the codebase, languages, and development stack

List of Rejected User Stories:

- 005 - As a developer I would like to whiteboard ideas of UI mockups and feature design so that I can draft documentation of a "Feature List Document" for project roadmap.

SP20 Team14 Standup 1/29/2020 10:00am 10:15am

Viacheslav Tourachev

On 01/26/2020 (4 hours):

- Finished work on the new UI prototype.

- Continued work on the front end code.

Planned for tomorrow (4 hours):

- Continued work on the front end code.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- still working through fixing the failed email issue.

- fixing functionality of creating a new user account

What is planned : 4 hours

- continue fixing these bugs until done...

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Retrospective 1/29/2020 10:00am-10:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Team Performance:

Viacheslav Tourachev

- What went right? The decision to design a new UI in order to simplify the app and declutter the current code has been met very nicely and the product owner was very happy with the results. As the sprint was finishing the work on the front end was well underway ahead of time.

- What went wrong? It is very noticeable how the application was written by multiple teams over time and as such the code appears to have no apparent structure or follow any convention. No documentation is kept either and rare comments in the code as to what is being done. As such the time to familiarize and understand purpose took (and will continue to take) more time than initially anticipated.

Jesse Perez

- What went right? All assigned user stories have been completed. Local environment up and running, Police Department Server up and running. Product Owner Communication has been great, team communication has been great.

- What went wrong? Delays with scheduling conflicts pushed back some meetings, should all now be resolved. The app is still not functioning at the level it should have been at from last semester, more work still needs to be completed to fix bugs that were fixed previously.

Product Evaluation:

Jason Cohen & Frank Alvarado

- What was created right? Environment and server was set up are functioning correctly for both. Both students seem to understand very well the way the application works from user side and putting effort to understand the back end of it. New UI design looks good. Correctly identified the UI weaknesses, corrected them in a new prototype and started implementation.

- What was created wrong? The UI design was missing some minor elements that will be added after feedback.

SP20 Team14 Planning 1/29/2020 10:30am 11am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Sprint Goals:

- Main Goal for this sprint is to get the Email Server Functions working. Fixing bugs from the previous semester relating to the Email functions are top priority. Secondary goal is to implement the newly designed User Interface.

Sprint User Stories:

- User Story 006

  - As a user I would like to create a new account for another user

  - Initially assigned to Jesse.

- User Story 007

  - As a user I would like to change the password of my account

  - Initially assigned to Jesse.

- User Story 008

  - As a developer, I would like to implement newly designed UI, so that the application is easier to use and the code is less cluttered and more simple.

  - Initially assigned to Slav.

- User Story 009

  - As a developer, I would like to add sorting and filtering functionality to the UI, so that the application is able to do those functions.

Summary of other stuff discussed:

- Product owner is very happy with the direction of the project as problems inherited from previous teams get solved and the application is getting a better interface and a new look.

SP20 Team14 Standup 1/30/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Met with the owners.

- Continued work on the front end code.

Planned for tomorrow (4 hours):

- Continued work on the front end code.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- still working through fixing the failed email issue.

- fixing functionality of creating a new user account

What is planned : 4 hours

- continue fixing these bugs until done...

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 1/31/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Continued work on the front end code.

Planned for tomorrow (4 hours):

- Continued work on the front end code.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- still working through fixing the failed email issue.

- fixing functionality of creating a new user account, made some headway and managed to create a few more accounts through a janky process for testing.

- no major updates today, same as yesterday, still stuck on these.

What is planned : 4 hours

- continue fixing these bugs until done...

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 2/1/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Continued work on the front end code.

Planned for tomorrow (4 hours):

- Continued work on the front end code.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- still working through fixing the failed email issue. made some headway with a specific error.

- fixing functionality of creating a new user account.

- again, no major updates today, same as yesterday, still stuck on these.

What is planned : 4 hours

- continue fixing these bugs until done...

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 02/02/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Continued work on the front end code.

Planned for tomorrow (4 hours):

- Finalizing work on front end.

- Start working on additional front end functionality.

- Deploy new front end.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- errors being caused by previously built API, will need to make some large scale edits to fix some of these errors.

What is planned : 4 hours

- continue fixing these bugs until done...

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 02/03/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Finalizing work on the front end code.

Planned for tomorrow (4 hours):

- Start working on additional front end functionality.

- Deploy new front end.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

- Delays in deploying new front end.

Jesse Perez

What Was Done : 4 hours

- Spent today researching different solutions to this

current API issue.

What is planned : 4 hours

- more research planned for following day.

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Grooming 02/04/2020 9:30am-10:00am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Prioritized Product Backlog

- 005 - (Complete as of this meeting) As a developer I would like to whiteboard ideas of UI mockups and feature design so that I can draft documentation of a "Feature List Document" for project roadmap.

- 007 - As a user I would like to change the password of my account

- 008 - As a developer, I would like to implement newly designed UI, so that the application is easier to use and the code is less cluttered and more simple.

Product Owners have given feedback and User story 005 is now complete, Viacheslav has begun work on User Story 008 which is now implementing the mock up UI shown in the sprint-2 planning meeting. Product Owners have reiterated the importance of the completion of the missing authentication features, Research on the API functionality has been prioritized for the last half of this sprint-2.

SP20 Team14 Standup 02/04/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Finalized work on the front end code.

- Preparing for deployment.

Today (4 hours):

- Deployed front end.

- Found issues left from version 13 related to accessing different pages

Planned for tomorrow (4 hours):

- Correcting authorization issues.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

- The more we look in the code the more issues we discovered that were not mentioned by the students and not discovered by product owners.

Jesse Perez

What Was Done : 4 hours

- have rewritten some of the API, still do not have authentication feature working without bugs.

What is planned : 4 hours

- more research planned for following day.

- implement and test idea for a fix.

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 02/05/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Deployed front end.

- Found issues left from version 13 related to accessing different pages

Today (4 hours):

- Created separation of rights for users.

- Corrected authorization issues.

- My account now pulls data.

Planned for tomorrow (4 hours):

- Filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

- The more we look in the code the more issues we discovered that were not mentioned by the students and not discovered by product owners.

Jesse Perez

What Was Done : 4 hours

- have rewritten some of the API, still do not have authentication feature working without bugs.

- yesterday's idea for a fix did not work. need to figure something else out.

What is planned : 4 hours

- more research planned for following day.

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 02/06/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Created separation of rights for users.

- Corrected authorization issues.

- Fixed “My account” to display data.

Today (4 hours):

- Correcting minor styling issues in the front end.

Planned for tomorrow (4 hours):

- Filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

- Discovery of some minor styling issues pushed the work on filtering and sorting.

Jesse Perez

What Was Done : 4 hours

- have rewritten some of the API, still do not have authentication feature working without bugs.

- Fixed one of the bugs that has been bugging me for a while. part of email notifications work.

What is planned : 4 hours

- more research planned for following day to fix the other persistent bug.

Hurdles:

- App is currently not at the production level that it was at during last semester.

SP20 Team14 Standup 02/07/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Correcting minor styling issues in the front end.

Today (4 hours):

- Filtering and sorting functions.

Planned for tomorrow (4 hours):

- Filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult..

Jesse Perez

What Was Done : 4 hours

- have rewritten some of the API, still do not have authentication feature working without bugs.

- Fixed one of the bugs that has been bugging me for a while. part of email notifications work.

What is planned : 4 hours

- more research planned for following day to fix the other persistent bug.

Hurdles:

- App is currently not at the production level that it was at during last semester.

SPRINT 3

SP20 Team14 Review 02/11/2020 9:30am-10am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

List of Approved User Stories:

- 005 - As a developer I would like to whiteboard ideas of UI mockups and feature design so that I can draft documentation of a "Feature List Document" for project roadmap.

- 006 - As a user (root tier) I would like to create a new account for another user.

- 012 - As a developer I would like to rewrite the portion of the API so that the API can handle proper email notifications on creation of a new user account

- 008 - As a developer, I would like to implement a newly designed UI, so that the application is easier to use and the code is less cluttered and more simple.

- 014 - As a developer, I would like to create authorization and user separation of rights for data security.

List of Rejected User Stories:

- N/A

SP20 Team14 Retrospective 2/11/2020 10:00am-10:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Team Performance:

Viacheslav Tourachev

- What went right? The front end was completed and deployed successfully. The groundwork was laid for the filtering and sorting function. Authorization and separation of rights was fixed and works as intended by product owners.

- What went wrong? Filtering and sorting was not completed due to time constraints caused by the discovery of the fact that no authorization or separation of rights was implemented whatsoever. Deeming to be a priority task this was done instead of the filtering and sorting, thus new user story was created and completed.

Jesse Perez

- What went right? Managed to finally fix a bug/feature that has been present since last semester’s group according to the product owners. Communication with product owners was great this sprint and we have brainstormed some ideas for features the product owners would like to see.

- What went wrong? To fix the bug required re-writing of some of the API code and took MUCH longer than expected. Extra time had to be allocated and ended up spending more than 20 hours per week this sprint.

Product Evaluation:

Jason Cohen & Frank Alvarado

- What was created right? The new look of the website is much better than the previous design, very sleek. Fixes to the back end now working with email notifications is great news.

- What was created wrong? It has been brought to my attention that there were some security flaws from the previous semesters, Slav & Jesse are working to fix if they have time for the next sprint.

SP20 Team14 Planning 2/11/2020 10:30am 11am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Sprint Goals:

- Main Goal for this sprint:

  - Back End:  Get the Email Server Functions transferred to the Police Department Exchange Server & finish the rest of the email functions that still contain bugs.

  - Front End:

Sprint User Stories:

- User Story 007

  - As a user I would like to change the password of my account

  - Initially assigned to Jesse.

- User Story 013

  - As a developer I would like to transfer all email functions to the Product Owners Exchange Server, this is for security reasons & to fall in line with specific standards

  - Initially assigned to Jesse.

- User Story 011

  - As a user I would like to change the status of a flyer I can edit to a completed status of Located or Recovered or Arrested or Canceled

  - Initially assigned to Slav and Jesse.

- User Story 009

  - As a developer, I would like to add sorting and filtering functionality to the UI, so that the application is able to do those functions.

  - Initially assigned to Slav.

Summary of other stuff discussed.

- Product Owners are satisfied with the new look of the application and how it functions now that it is deployed. New user stories were discussed for the upcoming and the following sprints. The General direction of development is falling in line with the final vision for the App. Showcase for the MDCACP is taking place towards the end of the semester and provides a stage for demoing the major features of the App to potential Beta Testers.

SP20 Team14 Standup 02/11/2020 12:00pm 12:15pm

Viacheslav Tourachev

Yesterday (4 hours):

- N/A

Today (4 hours):

- Meeting with the product owners. Review and planning.

- Working on filtering and sorting functions.

Planned for tomorrow (4 hours):

- Filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Spent the weekend and monday going over Spring Boot API information to research ways for re-writing the problematic parts of the API

What is planned : 4 hours

- Start working on the new sprints stories

Hurdles:

- N/A

SP20 Team14 Standup 02/12/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Meeting with the product owners. Review and planning.

- Working on filtering and sorting functions.

Today (4 hours):

- Working on filtering and sorting functions.

Planned for tomorrow (4 hours):

- Filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult..

Jesse Perez

What Was Done : 4 hours

- Research was put into how to get the Police Departments Exchange Server connected to the API

- Some tests were done but it's still not working

What is planned : 4 hours

- Get the Exchange Server connected, fix bugs, test all email features to make sure nothing broke

Hurdles:

- N/A

SP20 Team14 Standup 02/13/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Working on filtering and sorting functions.

Today (4 hours):

- Working on filtering and sorting functions.

Planned for tomorrow (4 hours):

- Working on filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult...

- Having a hard time passing the values to the script using forms.

Jesse Perez

What Was Done : 4 hours

- No major updates for today, same work done as yesterday. still trying exchange server fix.

- Research was put into how to get the Police Departments Exchange Server connected to the API

- Some tests were done but it's still not working

What is planned : 4 hours

- Get the Exchange Server connected, fix bugs, test all email features to make sure nothing broke

Hurdles:

- N/A

SP20 Team14 Standup 02/14/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Working on filtering and sorting functions.

Today (4 hours):

- Working on filtering and sorting functions.

Planned for tomorrow (4 hours):

- Working on filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult..

Jesse Perez

What Was Done : 4 hours

- No major updates for today, same work done as yesterday. still trying exchange server fix.

- Research was put into how to get the Police Departments Exchange Server connected to the API

- Some tests were done but it's still not working

What is planned : 4 hours

- Get the Exchange Server connected, fix bugs, test all email features to make sure nothing broke

Hurdles:

- N/A

SP20 Team14 Standup 02/15/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Working on filtering and sorting functions.

Today (4 hours):

- Working on filtering and sorting functions.

Planned for tomorrow (4 hours):

- Working on filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult..

Jesse Perez

What Was Done : 4 hours

- Made edits to try and get the Exchange Server connected, this brought the App

server down so i reverted the changes.

What is planned : 4 hours

- Get the Exchange Server connected, fix bugs, test all email features to make sure nothing broke

Hurdles:

- N/A

SP20 Team14 Standup 02/17/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Working on filtering and sorting functions.

Today (4 hours):

- Working on filtering and sorting functions.

Planned for tomorrow (4 hours):

- Working on filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult..

- Awfully structured back end and poorly chosen data structures are making it more difficult than it should be.

Jesse Perez

What Was Done : 4 hours

- Worked on API changes for authentication issues

- couldn't get exchange server working

What is planned : 4 hours

- Get the Exchange Server connected, fix bugs, test all email features to make sure nothing broke

Hurdles:

- N/A

SP20 Team14 Standup 02/18/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Working on filtering and sorting functions.

Today (4 hours):

- Working on filtering and sorting functions.

Planned for tomorrow (4 hours):

- Working on filtering and sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult..

- Awfully structured back end and poorly chosen data structures are making it more difficult than it should be.

Jesse Perez

What Was Done : 4 hours

- Ready for the Exchange server swap, waiting on credentials from Product Owners

What is planned : 4 hours

- Get the Exchange Server connected, fix bugs, test all email features to make sure nothing broke

Hurdles:

- N/A

SP20 Team14 Standup 02/19/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Working on filtering and sorting functions.

Today (4 hours):

- Working on sorting functions.

Planned for tomorrow (4 hours):

- Working on sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

- Found a giant data type error. App has to be corrected…

Jesse Perez

What Was Done : 4 hours

- Product owners have requested an exchange server token, waiting for credentials from that

- Back to messing with this API to try and get the rest of the requested features working

What is planned : 4 hours

- work on exchange server once i get credentials for that

Hurdles:

- N/A

SP20 Team14 Standup 02/21/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Working on sorting functions.

Today (4 hours):

- Working on sorting functions.

Planned for tomorrow (4 hours):

- Working on sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

- Struggling with correcting old mismatch with datatypes.

Jesse Perez

What Was Done : 4 hours

- Product owners have requested an exchange server token, waiting for credentials from that

- Back to messing with this API to try and get the rest of the requested features working

What is planned : 4 hours

- work on exchange server once i get credentials for that

Hurdles:

- N/A

SP20 Team14 Standup 02/22/2020 10:00am 10:15am

Viacheslav Tourachev

Yesterday (4 hours):

- Working on sorting functions.

Today (4 hours):

- Working on sorting functions.

Planned for tomorrow (4 hours):

- Working on sorting functions.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

- Struggling with correcting old mismatch with datatypes.

Jesse Perez

What Was Done : 4 hours

- got the exchange server info, tried to apply it but it did not work, think it's an authentication issue, need to see what other info i need.

- Back to messing with this API to try and get the rest of the requested features working

What is planned : 4 hours

- work on exchange server once i get credentials for that

Hurdles:

- N/A

SP20 Team14 Grooming 02/25/2020 9:15am-9:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Prioritized Product Backlog

- 007 - As a user I would like to change the password of my account

- 010 - As a user I would like to get an email when a new bolo is created that I am subscribed to

- 011 - As a user I would like to change the status of a flyer I can edit to a completed status of Located or Recovered or Arrested or Canceled

Product Owners have given feed back and want website features finalized for this upcoming sprint. No major issues with current features.

SP20 Team14 Review 02/25/2020 9:30am-10am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

List of Approved User Stories:

- 013 - As a developer I would like to transfer all email functions to the Product Owners Exchange Server, this is for security reasons & to fall in line with specific standards

- 014 - As a developer I would like to create authorization and separation of rights for data security.

- 009 - As a developer, I would like to add sorting and filtering functionality to the UI, so that the application is able to do those functions.

List of Rejected User Stories:

- N/A

SP20 Team14 Retrospective 2/25/2020 10:00am-10:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Team Performance:

Viacheslav Tourachev

- What went right? The filtering and sorting was completed on time. Some groundwork was laid for the status story.

- What went wrong? Filtering and sorting took a lot longer to complete due to impossibly difficult backend architecture that was horribly developed year after year without any proper documentation. Status story was delayed due to time constraints caused by the filtering and sorting story.

Jesse Perez

- What went right? Swapped over the email features to the product owners exchange server. A lot of work

- What went wrong? A lot more work was required than I expected. Still working on certain API features for back end functions.

Product Evaluation:

Jason Cohen & Frank Alvarado

- What was created right? Features are starting to come together and the App is looking nice. Search functions are working and Email notifications are coming from the correct place now.

- What was created wrong? Still some features that need to get finished. No major issues.

SPRINT 4

SP20 Team14 Planning 2/25/2020 10:30am-11am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Sprint Goals:

- Main Goal for this sprint: Finalize the last few features needed. This will get the product to a Beta Testable phase.

Sprint User Stories:

- User Story 007

  - As a user I would like to change the password of my account

  - Initially assigned to Jesse.

- User Story 011

  - As a user I would like to change the status of a flyer I can edit to a completed status of Located or Recovered or Arrested or Canceled

  - Initially assigned to Slav and Jesse.

- User Story 010

  - As a user I would like to get an email when a new bolo is created that I am subscribed to.

  - Initially assigned to Slav and Jesse.

Summary of other stuff discussed.

- Jesse and Slav will be working through Spring Break to allow for a 3-week Sprint 4.

- Product Owners are happy with sustained progress displayed over the course of three sprints. If this persists the product will get to beta testing at the end of sprint 4.

SP20 Team14 Standup 03/02/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on status feature.

Planned for tomorrow (4 hours):

- Working on status feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Starting Sprint working on User Story 007

- No Impediments so far

What is planned : 4 hours

- keep working on User Story 007 until complete

Hurdles:

- N/A

SP20 Team14 Standup 03/03/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on status feature.

Planned for tomorrow (4 hours):

- Working on status feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- previous bug came back up, not sure why. been debugging today.

What is planned : 4 hours

- squash bug, then get back to working on user stories

Hurdles:

- previous bug came back, not sure why…

SP20 Team14 Standup 03/04/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on status feature.

Planned for tomorrow (4 hours):

- Working on status feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- spent all of today trying to track down intermittent bug, though I had it fixed but it's still here.

What is planned : 4 hours

- squash bug, then get back to working on user stories

Hurdles:

- previous bug came back, not sure why...

SP20 Team14 Standup 03/08/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on status feature.

Planned for tomorrow (4 hours):

- Working on subscription feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 8 hours

- I think I've fixed a bug with the exchange server, that should be back up and running

- made edits to some of the back end API to try and get the last features functional.

- went through a lot of documentation for the springboot stack

What is planned : 4 hours

- work on last two user stories

Hurdles:

- N/A

SP20 Team14 Standup 03/09/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on subscription feature.

Planned for tomorrow (4 hours):

- Working on subscription feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Work has started again on User Story 007 and User Story 010
Because both rely heavily on a specific API function they should both be done relatively at the same time.

What is planned : 4 hours

- work on last two user stories

Hurdles:

- N/A

SP20 Team14 Standup 03/10/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on subscription feature.

Planned for tomorrow (4 hours):

- Working on subscription feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Email Communication with Product Owner has shifted priority for this sprint

- worked on missing feature requested by product owner

What is planned : 4 hours

- focus on getting demo for the upcoming meeting

Hurdles:

- priorities changed as per product owner

SP20 Team14 Standup 03/11/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on subscription feature.

Planned for tomorrow (4 hours):

- Working on subscription feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Email Communication with Product Owner has shifted priority for this sprint

- worked on missing feature requested by product owner

What is planned : 4 hours

- focus on getting demo for the upcoming meeting

Hurdles:

- priorities changed as per product owner

SP20 Team14 Standup 03/12/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on subscription feature.

Planned for tomorrow (4 hours):

- Working on subscription feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Email Communication with Product Owner has shifted priority for this sprint

- worked on missing feature requested by product owner

What is planned : 4 hours

- focus on getting demo for the upcoming meeting

Hurdles:

- priorities changed as per product owner

SP20 Team14 Standup 03/14/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on subscription feature.

Planned for tomorrow (4 hours):

- Working on subscription feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- API edits were made, still working on the new feature

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- priorities changed as per product owner

Sprint 5
SP20 Team14 Grooming 3/17/2020 9:15am-9:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Prioritized Product Backlog

- 007 - As a user I would like to change the password of my account

- 011 - As a user I would like to change the status of a flyer I can edit to a completed status of Located or Recovered or Arrested or Canceled

Product Owners have given feedback and want website features finalized for this upcoming sprint. User Story 13 has encountered issues with Exchange Server authentication. Rolled back changes.

SP20 Team14 Review 3/17/2020 9:30am-10am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

List of Approved User Stories:

- 011 - As a user I would like to change the status of a flyer I can edit to a completed status of Located or Recovered or Arrested or Canceled

List of Rejected User Stories:

- 013 - As a developer I would like to transfer all email functions to the Product Owners Exchange Server, this is for security reasons & to fall in line with specific standards

- Rolled back to previous email solution as there were issues with the Exchange Server.

SP20 Team14 Retrospective 3/17/2020 10:00am-10:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Team Performance:

Viacheslav Tourachev

- What went right? The status works correctly now. Everything is being set up for final testing on a small scale.

- What went wrong? The leftover backend is creating hurdles in developing final functionality.before beta testing,

Jesse Perez

- What went right? Edits made to the API now allow for email alerts based on updates/subscriptions of Bolo Flyers.

- What went wrong? Exchange Server Issues caused me to roll back a previously completed user story.

Product Evaluation:

Jason Cohen & Frank Alvarado

- What was created right? The status was implemented the way it was desired. We see some progress in getting the final functionality settled,

- What was created wrong? Still some features that need to get finished. No major issues.

SP20 Team14 Planning 3/17/2020 10:30am-11:00am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Sprint Goals:

- Main Goal for this sprint: Test the product for successful beta release.

Sprint User Stories:

- User Story 007

  - As a user I would like to change the password of my account

  - Initially assigned to Jesse.

- User Story 013

  - As a developer I would like to transfer all email functions to the Product Owners Exchange Server, this is for security reasons & to fall in line with specific standards

  - Initially assigned to Jesse.

Summary of other stuff discussed.

- Product Owners are satisfied with the progress tendency that was developed resulting in a product that is almost complete. The goal is to have a beta testable software through the end of this sprint.

SP20 Team14 Standup 03/17/2020 11:00am 11:15am

Viacheslav Tourachev

Today (8 hours):

- Working on subscription feature.

Planned for tomorrow (8 hours):

- Working on subscription feature.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 8 hours

- Rolled back user story 13

- Completed API edits needed for the email alert system

What is planned : 8 hours

- Continue working on API functionality for current user story

Hurdles:

- Issues with user story 13 required me to roll back to the previous email solution.

SP20 Team14 Standup 03/23/2020 10:00am 10:15am

Viacheslav Tourachev

Today (8 hours):

- Working on cache issue.

Planned for tomorrow (4 hours):

- Working on cache issue.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 8 hours

- User story 13 still rolled back

- Completed more API edits needed for the email alert system

What is planned : 8 hours

- Continue working on API functionality for current user story

Hurdles:

- Issues with user story 13 required me to roll back to the previous email solution.

SP20 Team14 Standup 03/24/2020 10:00am 10:15am

Viacheslav Tourachev

Today (8 hours):

- Working on cache issue.

Planned for tomorrow (8 hours):

- Working on cache issue.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 8 hours

- Completed more API edits needed for the email alert system

What is planned : 8 hours

- Continue working on API functionality for current user story

Hurdles:

- Issues with user story 13 required me to roll back to the previous email solution.

SP20 Team14 Standup 03/25/2020 10:00am 10:15am

Viacheslav Tourachev

Today (8 hours):

- Working on cache issue.

Planned for tomorrow (8 hours):

- Working on cache issue.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 8 hours

- Completed more API edits needed for the email alert system

What is planned : 8 hours

- Continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 03/26/2020 10:00am 10:15am

Viacheslav Tourachev

Today (8 hours):

- Working on cache issue.

Planned for tomorrow (8 hours):

- Working on cosmetic corrections.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 8 hours

- Completed more API edits needed for the email alert system

What is planned : 8 hours

- Continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 03/26/2020 10:00am 10:15am

Viacheslav Tourachev

Today (8 hours):

- Working on cache issue.

Planned for tomorrow (8 hours):

- Working on cosmetic corrections.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 8 hours

- Product Owner gave me updated credentials to fix User Story 13 again, spent all day redoing the changes to allow for it.

What is planned : 8 hours

- Continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 03/27/2020 10:00am 10:15am

Viacheslav Tourachev

Today (8 hours):

- Working on cosmetic corrections.

Planned for tomorrow (4 hours):

- Working on cosmetic corrections.

- Working on Sprint Documents

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 8 hours

- Rolled back User Story 13 again. it broke.

What is planned : 8 hours

- Continue working on API functionality for current user story

Hurdles:

- Product Owners Exchange Server needs to be fixed.

SPRINT 6

SP20 Team14 Grooming 3/30/2020 9:15am-9:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Prioritized Product Backlog

- 007 - As a user I would like to change the password of my account

Product Owners have given feedback and want the last website feature finalized for this upcoming sprint.

This will allow for Beta Testing after this Sprint.

SP20 Team14 Review 3/30/2020 9:30am-10am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

List of Approved User Stories:

- 010 - As a user I would like to get an email when a new bolo is created that I am subscribed to

List of Rejected User Stories:

- 007 - As a user I would like to change the password of my account

- Last User story required for completion of project.

SP20 Team14 Retrospective 3/30/2020 10:00am-10:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Team Performance:

Viacheslav Tourachev

- What went right? The cache problem is corrected. Cosmetic changes are minimal and the product is on a finish straight to beta testing.

- What went wrong? Nothing went wrong.

Jesse Perez

- -and modifications were made to allow for an easier implementation of the final user story.

- What went wrong? N/A

Product Evaluation:

Jason Cohen & Frank Alvarado

- What was created right? The cache issue was corrected. Cosmetically the app is becoming more concise.

- What was created wrong? No major issues.

SP20 Team14 Planning 3/30/2020 10:30am 11am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Sprint Goals:

- Main Goal for this sprint:

  - Test the product for successful beta release.

Sprint User Stories:

- User Story 007

  - As a user I would like to change the password of my account

  - Initially assigned to Jesse.

- User Story 015

  - As a developer I would like to have a concise User Interface across the board in the application.

  - Initially assigned to Slav.

Summary of other stuff discussed.

- Product Owners are satisfied with the progress tendency that was developed resulting in a product that is almost complete. The product will undergo final minor adjustments and be put through testing.

SP20 Team14 Standup 03/30/2020 11:00am 11:15am

Viacheslav Tourachev

Today (4 hours):

- Working on cosmetic corrections.

Planned for tomorrow (4 hours):

- Working on cosmetic corrections.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Tested update for User Story 007; not working, will fix tomorrow

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 03/31/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on correcting UI inconsistencies.

Planned for tomorrow (4 hours):

- Testing product

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Continuing tests for User Story 007

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 04/01/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Testing product

Planned for tomorrow (4 hours):

- Testing product

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- No major updates today, still testing

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 04/02/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Testing product

Planned for tomorrow (4 hours):

- Fixing Minor Issues

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- changes didn't work, will research ways to fix

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 04/03/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Fixing Minor Issues

Planned for tomorrow (4 hours):

- More testing.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- spent time researching a possible solution

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 04/06/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Reviewing the product

- Testing the product

Planned for tomorrow (4 hours):

- Testing the product

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- testing new solution for User Story 007

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 04/07/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Testing the product

Planned for tomorrow (4 hours):

- Testing the product

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- Continuing tests for User Story 007

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 04/08/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Testing the product

Planned for tomorrow (4 hours):

- Testing the product

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- rewrote part of the API functions required for this feature, will test again tomorrow

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Standup 04/12/2020 10:00am 10:15am

Viacheslav Tourachev

Today (8 hours):

- Testing the product.

- Finalizing work.

Hurdles:

- Absence of documentation makes plowing through spaghetti code incredibly difficult.

Jesse Perez

What Was Done : 4 hours

- rewrote part of the API functions required for this feature, will test again tomorrow

What is planned : 4 hours

- continue working on API functionality for current user story

Hurdles:

- N/A

SP20 Team14 Grooming 04/13/2020 9:15am-9:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Prioritized Product Backlog

- 007 - As a user I would like to change the password of my account

Product Owners are satisfied with the results achieved over the course of the semester despite the last feature not being fixed.

SP20 Team14 Review 04/13/2020 9:30am-10am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

List of Approved User Stories:

- 015 - As a developer I would like to have a concise User Interface across the board in the application.

List of Rejected User Stories:

- 007 - As a user I would like to change the password of my account

- Last User story required for completion of project.

SP20 Team14 Retrospective 4/13/2020 10:00am-10:30am

Viacheslav Tourachev, Jesse Perez, Jason Cohen, Frank Alvarado

Team Performance:

Viacheslav Tourachev

- What went right? Testing was completed with minimal hurdles.

- What went wrong? Nothing went wrong.

Jesse Perez

- What went right? More work went into development of the API to allow for future features.

- What went wrong? Ran out of time to finalize the last User Story.

Product Evaluation:

Jason Cohen & Frank Alvarado

- What was created right? The product appears to be in much better shape than it was at the beginning of the semester.

- What was created wrong? No major issues. Last Feature unfinished.

SP20 Team14 Planning 4/13/2020 10:30am 11am

Viacheslav Tourachev, Jesse Perez

Sprint Goals:

- Main Goal for this sprint is to complete all the documentation, videos, posters, final presentation and any other adjacent deliverables.

Sprint User Stories:

- User Story 016

  - As a student I would like to create the final documentation for the project.

- User Story 017

  - As a student I would like to create the final videos for the project.

- User Story 018

  - As a student I would like to create the final poster for the project.

- User Story 019

  - As a student I would like to create the final presentation for the project.

- User Story 020

  - As a student I would like to get the final code in order according to the assignment.

SP20 Team14 Standup 04/13/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on final deliverable.

Jesse Perez

What Was Done : 4 hours

- Work on final deliverable.

What is planned : 4 hours

- Further work on final deliverable.

SP20 Team14 Standup 04/14/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on final deliverable.

Jesse Perez

What Was Done : 4 hours

- Work on final deliverable.

What is planned : 4 hours

- Further work on final deliverable.

SP20 Team14 Standup 04/15/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on final deliverable.

Jesse Perez

What Was Done : 4 hours

- Work on final deliverable.

What is planned : 4 hours

- Work on poster.

SP20 Team14 Standup 04/16/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on poster.

Jesse Perez

What Was Done : 4 hours

- Work on poster.

What is planned : 4 hours

- Work on sprint document.

SP20 Team14 Standup 04/17/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on Sprint Document.

Jesse Perez

What Was Done : 4 hours

- Working on Sprint Document.

What is planned : 4 hours

- Work on final presentation.

SP20 Team14 Standup 04/20/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on Final Presentation

Jesse Perez

What Was Done : 4 hours

- Work on final presentation.

What is planned : 4 hours

- Work on final presentation.

SP20 Team14 Standup 04/21/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Working on Final Presentation

Jesse Perez

What Was Done : 4 hours

- Working on final presentation

What is planned : 4 hours

- Work on getting code in order.

SP20 Team14 Standup 04/22/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Getting code in order.

Jesse Perez

What Was Done : 4 hours

- Getting code in order.

What is planned : 4 hours

- Work on videos

SP20 Team14 Standup 04/23/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Work on videos.

Jesse Perez

What Was Done : 4 hours

- Work on videos

What is planned : 4 hours

- Work on videos.

SP20 Team14 Standup 04/24/2020 10:00am 10:15am

Viacheslav Tourachev

Today (4 hours):

- Work on videos.

Jesse Perez

What Was Done : 4 hours

- Work on videos

What is planned : 4 hours

- Work on videos.

SP20 Team14 Grooming 04/24/2020 9:15am-9:30am

Viacheslav Tourachev, Jesse Perez

Prioritized Product Backlog

- 007 - As a user I would like to change the password of my account

SP20 Team14 Review 04/23/2020 9:30am-10am

Viacheslav Tourachev, Jesse Perez

List of Approved User Stories:

- User Story 016

  - As a student I would like to create the final documentation for the project.

- User Story 017

  - As a student I would like to create the final videos for the project.

- User Story 018

  - As a student I would like to create the final poster for the project.

- User Story 019

  - As a student I would like to create the final presentation for the project.

- User Story 020

  - As a student I would like to get the final code in order according to the assignment.

SP20 Team14 Retrospective 4/24/2020 10:00am-10:30am

Viacheslav Tourachev, Jesse Perez

Team Performance:

Viacheslav Tourachev

- What went right? All deliverables completed on time.

- What went wrong? Issues with recording on Mac, thus video quality was dropped to 720p.

Jesse Perez

- What went right? All deliverables were completed on time.

- What went wrong? N/A