Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

ComboCounter Heavy Bag Ver. 2.0

Team Members: Gabriel Guijarro, Isaac Smith

Product Owner(s): Michael H. Bucar

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of how the implementation, testing and design was done in the following project; ComboCounter Heavy Bag. This document also highlights the steps needed to achieve a full production software. In addition,  shortcomings and features not currently functioning will be elaborated on for the betterment of this software, as well as a deep look at the diagrams and algorithms used for said design.

Table of Contents

Introduction ……………………………………………………………………………………………………………………….......5

Current System ……….…………………………………………………………………………………………………………….5

Purpose of New System  …………………………………………………..…………………………………………………….. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………………………………...7

Pending User Stories  …………………………………………………………………...………………………………..….. ...13

Project Plan

Hardware and Software Resources  ……………………………………………………………………………………….… 14

Sprints Plan  ……………………………………………………………..………………………………………………………. 14

Sprint 1  ………………………………………………………………………………………………………………………. 15

Sprint 2  ………………………………………………………………………………………………………………………. 17

Sprint 3  ………………………………………………………………………………………………………………………. 19

Sprint 4  ………………………………………………………………………………………………………………………. 21

Sprint 5  …………………………………………………………………………………………………………………….....23

Sprint 6  ………………………………………………………………………………………………………………………..25

Sprint 7  ………………………………………………………………………………………………………………………. 27

System Design

Architectural Patterns  ……………………………………………………………………………………………………… 25

System and Subsystem Decomposition  …………………………………………………………………………….…….	26

Deployment Diagram  …………………………………………………………………………………………………….…….	27

Design Patterns  ………………………………………………………………………………………………………….…......	28

System Validation  …………………………………………………………………………………………………………………..	30

Glossary  ……………………………………………………………………………………………………………………………….	34

Appendix  ………………………………………………………………………………………………………………………………..	35

Appendix A - UML Diagrams  …………………………………………………………………………………………………..	35

Static UML Diagrams  ……………………………………………………………………………………………………….	35

Dynamic UML Diagrams  ……………………………………………………………………………………………….....	35

Appendix B - User Interface Design  …………………………………………………………………………….…..........	38

Appendix C - Sprint Review Reports  …………………………………………………………………………...…………	52

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	80

References ……………………………………………………………………………………………………………………...………...	85

# Introduction

There aren’t many ways in which the act of exercising could be made more entertaining for both the professional and the avid home user. This application strives to be able to turn a more mundane exercising activity into a competitive and fun one

## Current System ( Ver. 1.0)

In the system prior to my group modifying it, the heavy bag sensor was capable of reading information and showing the force has been integrated at a basic level only on the backend. The database has been established and a user account system was introduced that gave more attention to the front end. User controls, user comparisons, and functions regarding the user’s history of hitting the heavy bag were integrated to give a more fulfilling and insightful experience for the user.

## Purpose of New System (Ver 2.0)

To add more customization and simplify using this application. The user interface was tweaked to give a sleek look and emphasize what the user would want to focus on. Additionally, with more modes and ways to compete with others, there are far more ways to enjoy one’s exercising experience. Inspiration was taken from the initial rough drafts accompanied by our design ideas to bring about a great user experience with audio and visual cues and detailed information.

User Stories

The following section provides the detailed user stories that were implemented in this iteration of the ComboCounter Heavy Bag project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

| Name | User Story | Description |
| --- | --- | --- |
| ComboCounter Heavy Bag 4 (Gabriel Guijarro) | As a user, I want to be able to have a quickstart mode that would quickly allow me to use the program | Acceptance Criteria: - Mode must have presets that do not need to customized - Must be easily accessed after logging into the application |
| ComboCounter Heavy Bag 5 (Gabriel Guijarro) | As a developer, I want to update the uncustomized Combo Tracker mode to be more modernized | Acceptance Criteria: - Subjective based upon Product Owner’s preferences - Must still present all information clearly |
| ComboCounter Heavy Bag 6 (Isaac Smith) | As a developer, I want to add a confirmation window that is launched before exiting out of the application. | Acceptance Criteria: - Mode must have presets that do not need to customized |
| ComboCounter Heavy Bag 7 (Gabriel Guijarro) | As a developer, I want to create a targeted total of accrued force mode which will time how long it takes a user to achieve a certain amount of force | Acceptance Criteria: - Mode must have a timer - Must have functionality that when the Force Goal is reached, the mode stops |
| ComboCounter Heavy Bag 8 (Isaac Smith) | As a developer, I want to create a targeted total of time mode which will measure how much force can be accrued in a limited amount of time | Acceptance Criteria: - Mode must have a countdown timer - Must have functionality that when the time left is zero, the mode ends |
| ComboCounter Heavy Bag 9 (Gabriel Guijarro) | As a developer, I want to create more refined registration page that is easy for users to understand | Acceptance Criteria: - Mode must still display all information of current registration page |
| ComboCounter Heavy Bag 10 (Isaac Smith) | As a developer, I want to create a more refined profile page | Acceptance Criteria: - Mode must still display all information of current profile page |
| ComboCounter Heavy Bag 11 (Gabriel Guijarro) | As a developer, I want to create a comboscore competition mode which will allow two users to see both of their combo points in real time in the style of the older application. | Acceptance Criteria: - Must emulate the structure of the previous iteration of the mode - Must be able to perform functionality for both users |
| ComboCounter Heavy Bag 12 (Gabriel Guijarro) | As a developer, I want to create a more user friendly main mode which also serves as a hub for the different modes | Acceptance Criteria: - Must display all modes available - Must be easy to understand what all buttons do |
| ComboCounter Heavy Bag 13 (Isaac Smith) | As a developer, I want to create a punch count mode which will only qualify hits that are above a certain force and count those qualifying punches | Acceptance Criteria: - Must have color cues that signal whether a hit qualified or not - Must have a counter that only counts qualifying punches |
| ComboCounter Heavy Bag 14 (Isaac Smith) | As a developer, I want to create a punch challenge mode which will count the number of punches that are hit and displays the total force of all of the punches up to a certain limit. | Acceptance Criteria: - Must have functionality that if the punch number is equal to the challenge limit, the mode ends |
| ComboCounter Heavy Bag 15 (Isaac Smith) | As a developer, I want to create a more refined and clear history mode that will accurately display details of all of the data on the application | Acceptance Criteria: - Mode must still display all information of the current history page - Must be clear and concise to read the previous force readings |
| ComboCounter Heavy Bag 16 (Gabriel Guijarro) | As a developer, I want to create a more efficient database and add to it the new features of our project. | Acceptance Criteria: - Must prohibit users from entering their own ID - Organize the current database |
| ComboCounter Heavy Bag 17 (Gabriel Guijarro) | As a Product manager, I would like to have a similar user interface like the previous engineering project. | Acceptance Criteria: - Must adhere to product owner’s vision of interface |
| ComboCounter Heavy Bag 18 (Isaac Smith) | As a developer, I want to add all of the events and logic functionality to all modes | Acceptance Criteria: - All buttons must function and must not cause problems for others - Ensure there are no syntax errors nor issues that would cuase the program to break |
| ComboCounter Heavy Bag 19 (Isaac Smith) | As a developer, I would like to ensure that the flow of the program is meaningful by connecting the pages together. | Acceptance Criteria: - All modes and pages must be accessible without issue - Ensure that there aren’t any insignificant items that would divert the flow of attention |
| ComboCounter Heavy Bag 20 (Isaac Smith) | As a developer, I would like to test that the application works without the use of the sensor | Acceptance Criteria: - Mode must still display all information of the current history page |
| ComboCounter Heavy Bag 21 (Gabriel Guijarro) | As a developer, I want to develop the benchmarks system and assign sound cues whether the benchmark is fulfilled or not when hitting the heavy bag. | Acceptance Criteria: - Must have sound cue for nonqualifying, average, and qualifying punch. - Must also work in tandem with the color cues |

## Pending User Stories

| Name | User Story | Description |
| --- | --- | --- |
| CombCounter Heavy Bag 21 | As a developer, I want to be able to connect to the heavy bag sensor and ensure that the application is reading hits on the heavy bag accurately. | The heavy bag sensor was not working as intended and thus measures were taken to make sure that the application would still function without the heavy bag. |

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Requirements

| CPU | At least I3 |
| --- | --- |
| RAM | 8 GB (Recommended) |
| Storage | 5 GB |
| OS | Windows 10 |
| Utilization Stack | - Visual Studio - MySQL - C++ - C# - Arduino IDE |

## Sprints Plan

Sprint 1

SP20 Team27 Kickoff  6:05pm 8:10pm

- Michael Buscar, Isaac Smith, Gabriel Guijarro

- Project Goals:

  - Update the rudimentary display that was initially created

  - Setting benchmarks as well as having visual representations of fulfilling those benchmarks or failing them.

  - Possible scale on whether speed or power is emphasized with rankings

  - Options for different measurements

  - Implement and display calories burned while punching the bag

- Project Scope (subject to change)

  - Epic/Feature 1: Update the interface of the application to have a more modern style that can be chosen

  - Epic/Feature 2: Give more detailed information relating to benchmarks and style of hitting the heavy bag

- Sprint 1 User Stories:

  - User Story 1:

    - As a developer, I want to create the MySQL database and set up the ComboCounter application with full functionality

  - User Story 2:

    - As a user, I want to be able to change the look of the application to my liking.

  - User Story 3:

    - As a user, I want to be able to switch to different forms of measurements for the points and weight calculations.

  - User Story 4:

    - As a developer, I want to develop the benchmarks system and assign sound cues whether the benchmark is fulfilled or not when hitting the heavy bag.

  - User Story 5:

    - As a user, I want to be able to have a scale that will score points based on either speed or power with rankings for each specification separately.

  - User Story 6:

    - As a user, I want to be able to see how many calories are being burnt relative to my activity with the heavy bag

Sprint 2

Sprint 2 SP20 Team 27 Planning 1/27/2020 9pm 9:30pm

- Isaac Smith, Gabriel Guijarro ,Michael Bucar

- Sprint Goals:

- Goal 1

    - Connect the heavy bag sensor to the application and test the benchmarks to make sure they are accurately being read and executed

- Goal 2

    - Add more details to the combo counter page to be more descriptive

- Sprint User Stories:

  - User Story 1:

    - As a developer, I want to be able to switch to different forms of measurements for the points and weight calculations.

- User Story 2:

    - As a developer, I want to develop the benchmarks system and assign sound cues whether the benchmark is fulfilled or not when hitting the heavy bag.

- User Story 3:

    - As a user, I want to be able to see a rough estimate of how many calories are being burnt relative to my activity with the heavy bag.

- User Story 4:

    - As a user, I want to be able to have a scale that will score points based on either speed or power with rankings for each specification separately.

- User Story 5

    - As a developer, I want to be able to connect to the heavy bag sensor and ensure that the application is reading hits on the heavy bag accurately.

- Summary of other stuff discussed.

  - Future possible user stories and adjusting workload to a fair amount relative to our progress in sprint 1

Sprint 3

Sprint 3 SP20 Team 27 Planning 2/13/2020 3pm 3:30pm

- Isaac Smith, Gabriel Guijarro ,Michael Bucar

- Sprint Goals:

- Goal 1

    - Connect the heavy bag sensor to the application and test the benchmarks to make sure they are accurately being read and executed

- Goal 2

    - Add more details to the combo counter page to be more descriptive

- Sprint User Stories:

  - User Story 1:

    - As a developer, I want to create a comboscore competition page which will allow two users to see both of their combo points in real time.

- User Story 2:

    - As a developer, I want to create a more user friendly main page

- User Story 3:

    - As a  developer, I want to create a targeted total of accrued force page which will time how long it takes a user to achieve a certain amount of force

- User Story 4:

    - As a developer, I want to create a targeted total of time page which will measure how much force can be accrued in a limited amount of time

- User Story 5:

    - As a developer, I want to create more refined registration page that is easy for users to understand

- User Story 6:

    - As a developer, I want to create a more refined  profile page

- Summary of other stuff discussed.

  - None

Sprint 4

Sprint 3 SP20 Team 27 Planning 3/3/2020 6pm 6:30pm

- Isaac Smith, Gabriel Guijarro ,Michael Bucar

- Sprint Goals:

- Goal 1

    - Change the look and feel of the application with the more recent visual representation.

- Goal 2

    - Connect the heavy bag sensor to the application and test the benchmarks to make sure they are accurately being read and executed

- Sprint User Stories:

  - User Story 1:

    - As a developer, I want to create a comboscore competition page which will allow two users to see both of their combo points in real time in the style of the older application.

- User Story 2:

    - As a developer, I want to create a more user friendly main page which also serves as a hub for the different modes

- User Story 3:

    - As a  developer, I want to create a punch count page which will only qualify hits that are above a certain force and count those qualifying punches

- User Story 4:

    - As a developer, I want to create a consecutive punch challenge page which will count the number of punches that are hit and displays the total force of all of the punches up to a certain limit.

- User Story 5:

    - As a developer, I want to create a more refined and clear history page that will accurately display details of all of the data on the application

- User Story 6:

    - As a developer, I want to be able to connect the sensor to the application to be able to read the amount of force exerted on the bag when it is hit.

- User Story 7:

    - As a developer, I want to be able to add color cues and sound cues to the application so that a user may be able to understand the data better.

- Summary of other stuff discussed.

  - None

Sprint 5

Sprint 3 SP20 Team 27 Planning 3/17/2020 9:30pm 10:00pm

- Isaac Smith, Gabriel Guijarro ,Michael Bucar

- Sprint Goals:

- Goal 1

    - Alter the database to be up to date with the newer features that were implemented

- Goal 2

    - Ensure all events are programmed and make small adjustments to previous changes

- Goal 3

    - Connect the heavy bag sensor to the application and test the benchmarks to make sure they are accurately being read and executed

- Sprint User Stories:

  - User Story 1:

    - As a developer, I want to create a more efficient database and add to it the new features of our project.

- User Story 2:

    - As a Product manager, I would like to have a similar user interface like the previous engineering project.

- User Story 3:

    - As a user, I would like to have a more appealing  user profile.

- User Story 4:

    - As a developer, I want to add all of the events for the buttons and labels in our project

- User Story 5:

    - As a developer, I want to create small improvements to the interface of the project that is preferred by the Product Owner.

- User Story 6:

    - As a developer, I would like to ensure that the flow of the program is meaningful by connecting the pages together.

- User Story  7:

    - As a developer, I would like to research different ways of being able to test the application without using the sensor

- User Story 8:

    - As a developer, I want to be able to connect the sensor to the application to be able to read the amount of force exerted on the bag when it is hit.

- User Story 9:

    - As a developer, I want to be able to add color cues and sound cues to the application so that a user may be able to understand the data better.

- Summary of other stuff discussed.

  - None

Sprint 6

Sprint 3 SP20 Team 27 Planning 3/17/2020 9:30pm 10:00pm

- Isaac Smith, Gabriel Guijarro ,Michael Bucar

- Sprint Goals:

- Goal 1

    - Ensure all events are programmed and make small adjustments to previous changes

- Goal 2

    - Test our program, make sure everything is working properly

- Sprint User Stories:

  - Sprint User Stories:

    - User Story 1:

    - As a developer, I would like to test our database.

- User Story 2:

    - As a Product manager, I would like to have a similar user interface like the previous engineering project.  .

- User Story 3:

    - As a developer, I want to add all of the events for the buttons and labels in our project

- User Story 4:

    - As a developer, I would like to test that the flow of the program is meaningful and that the competition pages are functioning.

- User Story  5:

    - As a developer, I would like to test the application without using the sensor

- User Story 6:

    - As a developer, I would like to make finishing touches to the program and ensure that the program is working correctly.

- Summary of other stuff discussed.

  - None

### Sprint 7

Sprint 3 SP20 Team 27 Planning 3/17/2020 9:30pm 10:00pm

- Isaac Smith, Gabriel Guijarro ,Michael Bucar

- Sprint Goals:

- Goal 1

    - Finish the final deliverables and make last minutes tips to the project

- Sprint User Stories:

  - Sprint User Stories:

- User Story 1:

  - As a developer, I would like to create a README text file to explain our code’s structure.

- User Story 2:

  - As a developer, I would like to have a final documentation file with all of the details that would encompass the project and also allow the future teams to add onto the previous work.

- User Story 3:

  - As a developer, I would like to have all the directories necessary for the final deliverables.

- User Story 4:

  - As a developer, I’d like to have an easy-to-follow installation guide and video so that the next group will be able to start developing easily.

- Summary of other stuff discussed.

  - None

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## System and Subsystem Decomposition

Deployment Diagram

## Design Patterns

Observer Design Pattern

Strategy Design Pattern

Composite Design Pattern

# System Validation

ID: SysTest-ISCU-01-UserLogin-01-Sunny01

Purpose: Testing the process user (Isaac Smith) successfully login.

Test setup:

1.      User (Isaac Smith) must be at the login page.

2.      User (Isaac Smith) must have a valid username & Password.

3.      username = gxg24 & password = 6587 for this account.

Input:

1.      User (Isaac Smith) enters username: gxg24

2.      User (Isaac Smith) enters Password: 6587.

3.      User (Isaac Smith) clicks on “Login”.

Expected output:

1.      The main menu should be displayed.

ID: SysTest-ISCU-02-UserLogin-02-Rainy01

Purpose: Testing the process of a failed attempt when trying to log.

Test setup:

1.      User (Isaac Smith) must be at the login page.

2.      Username = gxg24 & password = 6587 for this account.

Input:

4.      User (Isaac Smith) enters username: gxg28

5.      User (Isaac Smith) enters Password: 6587.

6.      User (Isaac Smith) clicks on “Login”.

Expected output:

2.      An error message should be displayed “Wrong password or username, please try again or register”.

ID: SysTest-ISCU-3-SoundTrack-01-Sunny01

Purpose: To test that a bell sound will play at the end of the process.

Test setup:

1.      User (Gabriel Guijarro) must be at the combo score mode.

Input:

1.      User (Gabriel Guijarro) clicks on “Start” button.

2.      User (Gabriel Guijarro) waits 14s for data to be displayed.

Expected output:

1.      14s after clicking the start button, a bell sound should be played.

ID: SysTest-ISCU-4-TestReset-01-Sunny02

Purpose: To test the process of displaying the correct data in the screen after resetting  it.

Test setup:

2.      User (Gabriel Guijarro) must be at the combo score mode.

Input:

3.      User (Gabriel Guijarro) clicks on “Start” button.

4.      User (Gabriel Guijarro) waits for data to be displayed.

5.      User (Gabriel Guijarro) clicks on “Reset” button

Expected output:

2.      Combo Score and time should be set to “N/A”, the hit force should go back to being “hit#” and time should go back to blank

| TEST CASE ID | RESULT |
| --- | --- |
| SysTest-ISCU-01-UserLogin-01-Sunny01 | Pass |
| SysTest-ISCU-02-UserLogin-02-Rainy01 | Pass |
| SysTest-ISCU-3-SoundTrack-01-Sunny01 | Pass |
| SysTest-ISCU-4-TestReset-01-Sunny02 | Pass |

# Glossary

agile software development

calls for keeping code simple, testing often, and delivering small, functional bits of the application as soon as they're ready. The focus is to build a succession of parts, rather than delivering one large application at the end of the project.

API (application programming interface)

a specific method prescribed by a computer operating system or by an application program by which a programmer writing an application program can make requests of the operating system or another application

bug

a coding error in a computer program.

build

a version of a program, usually pre-release, and identified by a build number, rather than by a release number. As a verb, to build can mean either to write code or to put individual coded components of a program together.

debugging

the process of locating and fixing or bypassing bugs (errors) in computer program code or the engineering of a hardware device

design pattern

a written document that describes a general solution to a design problem that recurs repeatedly in many projects.

development environment

the set of processes and programming tools used to create the program or software product.

development process

a set of tasks performed for a given purpose in a software development project.

driver

a program that interacts with a particular device or special kind of software. The driver contains special knowledge of the device or special software interface that programs using the driver do not.

entity-relationship diagram

a data modeling technique that creates a graphical representation of the entities, and the relationships between entities, within an information system.

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

Registration Window

Login Page

Main Hub

Combo Score View

Combo Score Competition Mode

Targeted Total of Force Mode

Targeted Total of Force Competition Mode

Targeted Total of Time Competition

Punch Challenge Mode

Punch Challenge Competition Mode

Punch  Count Mode

Punch  Count Competition Mode

Histogram  Mode

Confirmation Exit Window

## Appendix C - Sprint Review Reports

Sprint 1

SP20 Team27 Grooming 1/20/2020 1pm 1:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Prioritized Backlog:

  - User Story 3:

    - As a user, I want to be able to switch to different forms of measurements for the points and weight calculations.

  - User Story 4:

    - As a developer, I want to develop the benchmarks system and assign sound cues whether the benchmark is fulfilled or not when hitting the heavy bag.

  - User Story 6:

    - As a user, I want to be able to see a rough estimate of how many calories are being burnt relative to my activity with the heavy bag.

  - User Story 5:

    - As a user, I want to be able to have a scale that will score points based on either speed or power with rankings for each specification separately.

  - User Story 9

    - As a developer, I would like to establish a wired connection to the heavy bag and have it register the amount of force that is being exerted on it in pounds.

    - Initially assigned to Isaac

  - User Story 1 (Refined):

    - As a developer, I want to create the MySQL database and set up the ComboCounter application.

    - Initially assigned to Isaac

  - User Story 2 (Refined):

    - As a developer, I would like to implement color presets for the user to choose in regards to the visual interface.

    - Initially assigned to Gabriel.

  - User Story 7

- As a user, I would like to be able to register into the combo counter application and have my information saved in the database

- Initially assigned to Isaac

  - User Story 8

    - As a user, I would like to be able to customize the interface of the combo counter application

    - Initially assigned to Gabriel

- Epic/Feature 1: Update the interface of the application to have a more modern style that can be chosen

- Epic/Feature 2: Ensure that the database is reading the user credentials and saving it into the database, while only allowing one person to be logged in at a time

- Summary of other stuff discussed:

  - Currently, the heavy bag is measuring the force exerted on it in Newtons. Try to use an algorithm that will yield an acute estimation for the amount of pounds that a force exerted on the heavy bag would produce taking into consideration the user’s build, speed of the hit, and other variables.

  - After gauging the amount of work that was done in the first half of the sprint, decided to move some user stories to the product backlog. Focusing on the registration/visual elements initially and then moving forward to performance and benchmark options. (user stories 3-6 moved to the backlog for later sprints)

SP20 Team27 Review 1/26/2020 1:30pm 2pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- List of Approved User Stories:

  - User Story 1:

    - As a developer, I want to create a MySQL database and set up the ComboCounter application

  - User Story 2:

    - As a developer, I would like to implement color presets for the user to choose in regards to the visual interface.

  - User Story 7:

    - As a user, I would like to be able to register into the combo counter application and have my information saved in the database

- List of Rejected User Stories:

- User Story 8: As a user, I would like to be able to customize the interface of the combo counter application

- The reason for rejection is that while the developer is able to modify this, the user was not able to complete this task. Moved to the product backlog.

SP20 Team40 Retrospective 1/27/2020 2pm 2:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Team Performance:

- Isaac

      - Scheduled times for meetings and lead the discussion for moving forward and giving direction.

      - Able to run the ComboCounter application, as well as set up the registration which saved the information to the MySQL database.

    - What went wrong?

      - Overestimated how long some user stories would take.

- Gabriel

      - Able to change the visuals of the ComboCounter application

- What went wrong?

      - The application doesn’t work on MAC, so an alternative had to be found to progress

- Product Evaluation:

- Michael

- What was created right? Gabriel, Isaac and I had a very productive meeting in PG6 which laid the groundwork for the scope of the project in terms of the core aspects I’d like to see accomplished. We also developed a good sense of the nature of secondary enhancements to the main priorities, which would allow them some flexibility developing their work schedules.

- What was created wrong? Nothing wrong at this point! On the subject of incorporating programming that would allow the end user to customize the data display in various ways to their own preferences, I was delighted that they even suggested it as a possibility within the scope of their work. Likewise, they also mentioned that getting the actual sensor to communicate with the yet-to-be-developed software was a possibility. I mention this because I’m delighted that they’re being proactive about “filling their plate” rather than planning to do the minimum… Isaac and Gabriel certainly have a better sense of what they can accomplish within the time-frame that they’ve been allotted than I… With this in mind, I’m aware that certain aspects of the development may go faster than others, and unforeseen problems may arise as well. Bottom line - I’m very comfortable in having them adjust their “sprints” along the way to either expand or contract the scope of the project, as needed, with me being personally secure in the feeling that they’re making a sincere effort to do the best possible job they can for my product. I hope any deviations in the scope from their initial game plan, either positively or negatively, will not be viewed as a source of criticism of them. This is a fairly complex project and it’s only right they be given some latitude in grappling with it!

Sprint 2

SP20 Team27 Grooming 2/10/2020 9pm 9:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 1:

    - As a user, I want to be able to have a quickstart mode that would allow me to start using the program after 3 secs

  - User Story 2:

    - As a developer, I want to update the uncustomized Combo Tracker page to be more modernized.

  - User Story 3:

    - As a developer, I want to add a confirmation window for exiting out of the app.

  - User Story 4:

    - As a developer, I want to be able to switch to different forms of measurements for the points and weight calculations.

  - User Story 5:

    - As a developer, I want to develop the benchmarks system and assign sound cues whether the benchmark is fulfilled or not when hitting the heavy bag.

  - User Story 6:

    - As a user, I want to be able to see a rough estimate of how many calories are being burnt relative to my activity with the heavy bag.

  - User Story 7:

    - As a user, I want to be able to have a scale that will score points based on either speed or power with rankings for each specification separately.

  - User Story 8

    - As a developer, I want to be able to connect to the heavy bag sensor and ensure that the application is reading hits on the heavy bag accurately.

- Epic/Feature 1: Update the front-end of the combo counter application

- Summary of other stuff discussed:

  - Heavy bag sensor seemed to not be functioning correctly, so work will definitely shift to improving the front end and then manipulating it after. In the scope of this project, trying to get the sensor to work is secondary to just improving the layout and interface of the application.

SP20 Team27 Review 2/10/2020 9:30pm 10pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- List of Approved User Stories:

  - User Story 1:

    - As a user, I want to be able to have a quickstart mode that would allow me to start using the program after 3 secs

  - User Story 2:

    - As a developer, I want to update the uncustomized Combo Tracker page to be more modernized.

  - User Story 3:

    - As a developer, I want to add a confirmation window for exiting out of the app.

- List of Rejected User Stories:

- User Story 5:

  - As a developer, I want to develop the benchmarks system and assign sound cues whether the benchmark is fulfilled or not when hitting the heavy bag.

- User Story 8

  - As a developer, I want to be able to connect to the heavy bag sensor and ensure that the application is reading hits on the heavy bag accurately.

- The reason for rejection is that the heavy bag sensor was not working as expected. However, it is not necessary for the scope of the project so more front-end work will be done from now on.

SP20 Team40 Retrospective 2/10/2020 10pm 10:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Team Performance:

- Isaac

      - Able to create an exit confirmation window to pop up for users who are exiting out of the application

    - What went wrong?

      - The sensor was not functioning as intended which caused me to quickly switch to other stories to work on to stay ahead.

- Gabriel

      - Able to change the visuals of the ComboCounter application

- What went wrong?

      - The way the program is coded would not allow me to make the desired user interface, I need to do some research to find a way around it.

- Michael

- What was created right? Gabriel and Isaac, even with the shortcomings, were able to make some small quality of life changes that are making the Combo Counter application even better. The combo counting screen was similar to what was sought out from previous teams.

- What was created wrong? The last time that the sensor was used the previous team was able to receive data from it that was measured in Newtons. Now, the sensor seems to not be functioning which is an obstacle that can be taken on later when the hardware team takes a look at it.

Sprint 3

SP20 Team27 Grooming 3/2/2020 9pm 9:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 1:

    - As a developer, I want to create a comboscore competition page which will allow two users to see both of their combo points in real time.

- User Story 2:

    - As a developer, I want to create a more user friendly main page

- User Story 3:

    - As a  developer, I want to create a targeted total of accrued force page which will time how long it takes a user to achieve a certain amount of force

- User Story 4:

    - As a developer, I want to create a targeted total of time page which will measure how much force can be accrued in a limited amount of time

- User Story 5:

    - As a developer, I want to create more refined registration page that is easy for users to understand

- User Story 6:

    - As a developer, I want to create a more refined  profile page

- Epic/Feature 1: Update the front-end of the combo counter application

- Summary of other stuff discussed:

  - Heavy bag sensor seemed to not be functioning correctly, so work will definitely shift to improving the front end and then manipulating it after. In the scope of this project, trying to get the sensor to work is secondary to just improving the layout and interface of the application.

SP20 Team27 Review 3/2/2020 9:30pm 10pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- List of Approved User Stories:

  - User Story 3:

      - As a  developer, I want to create a targeted total of accrued force page which will time how long it takes a user to achieve a certain amount of force

  - User Story 4:

      - As a developer, I want to create a targeted total of time page which will measure how much force can be accrued in a limited amount of time

  - User Story 5:

      - As a developer, I want to create more refined registration page that is easy for users to understand

  - User Story 6:

      - As a developer, I want to create a more refined  profile page

- List of Rejected User Stories:

- User Story 1:

    - As a developer, I want to create a comboscore competition page which will allow two users to see both of their combo points in real time.

      - The reason for rejection is that the comboscore competition page was supposed to emulate the original style of the first iteration of the application

- User Story 2:

    - As a developer, I want to create a more user friendly main page

      - Another Idea was requested for the main page which deviated from the work that was already done.

SP20 Team40 Retrospective 2/10/2020 10pm 10:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Team Performance:

- Isaac

      - Able to create the Targeted Total of Time and profile page with the style of the updated application

    - What went wrong?

      - Some of the work had to be redone because of an unforseen crash.

- Gabriel

      - Able to change the visuals of the ComboCounter application

- What went wrong?

      - PO wants the Combo page  to look more like the original application  .

- Michael

- What was created right? The registration and specific forms for Accrued force in a certain amount of time and total force were fantastic. Small quality of life changes were also admired.

- What was created wrong? The Combo score solo page and competition page we’re done in a way which was not requested. There may have been a slight miscommunication in articulating how it is supposed to look, but it will need to be corrected.

Sprint 4

SP20 Team27 Grooming 3/18/2020 8pm 8:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 1:

  - As a developer, I want to create a comboscore competition page which will allow two users to see both of their combo points in real time in the style of the older application.

- User Story 2:

  - As a developer, I want to create a more user friendly main page which also serves as a hub for the different modes

- User Story 3:

  - As a  developer, I want to create a punch count page which will only qualify hits that are above a certain force and count those qualifying punches

- User Story 4:

  - As a developer, I want to create a consecutive punch challenge page which will count the number of punches that are hit and displays the total force of all of the punches up to a certain limit.

- User Story 5:

  - As a developer, I want to create a more refined and clear history page that will accurately display details of all of the data on the application

- User Story 6:

  - As a developer, I want to be able to connect the sensor to the application to be able to read the amount of force exerted on the bag when it is hit.

- User Story 7:

  - As a developer, I want to be able to add color cues and sound cues to the application so that a user may be able to understand the data better.

- Epic/Feature 1: Update the front-end of the combo counter application

- Summary of other stuff discussed:

  - Heavy bag sensor has continued to not function despite  our group’s  best efforts to fix it.

SP20 Team27 Review 3/17/2020 9:30pm 10pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- List of Approved User Stories:

  - User Story 1:

    - As a developer, I want to create a comboscore competition page which will allow two users to see both of their combo points in real time in the style of the older application.

- User Story 2:

    - As a developer, I want to create a more user friendly main page which also serves as a hub for the different modes

- User Story 3:

    - As a  developer, I want to create a punch count page which will only qualify hits that are above a certain force and count those qualifying punches

- User Story 4:

    - As a developer, I want to create a punch challenge page which will count the number of punches that are hit and displays the total force of all of the punches up to a certain limit.

- User Story 5:

    - As a developer, I want to create a more refined and clear history page that will accurately display details of all of the data on the application

- List of Rejected User Stories:

- User Story 6:

    - As a developer, I want to be able to connect the sensor to the application to be able to read the amount of force exerted on the bag when it is hit.

      - The sensor is still not operational

- User Story 7:

    - As a developer, I want to be able to add color cues and sound cues to the application so that a user may be able to understand the data better.

      - The sensor is still not operational so the color & sound cue functionality is pushed back.

SP20 Team40 Retrospective 3/17/2020 8:30pm 9:00pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Team Performance:

- Isaac

      - Able to redesign the history page and also add the consecutive punch challenge and punch count page.

    - What went wrong?

      - N/A

- Gabriel

      - Able to create a more friendly user and more appealing main page

- What went wrong?

      - N/A

- Michael

- What was created right? The new pages were basic in design, but very effective in getting the point across and being very clear to the user. The new main page was very appealing and could be expanded upon if every mode is to have a competitive feature.

- What was created wrong? N/A

Sprint 5

SP20 Team27 Grooming 3/18/2020 8pm 8:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 1:

    - As a developer, I want to create a more efficient database and add to it the new features of our project.

- User Story 2:

    - As a Product manager, I would like to have a similar user interface like the previous engineering project.

- User Story 3:

    - As a user, I would like to have a more appealing  user profile.

- User Story 4:

    - As a developer, I want to add all of the events for the buttons and labels in our project

- User Story 5:

    - As a developer, I want to create small improvements to the interface of the project that is preferred by the Product Owner.

- User Story 6:

    - As a developer, I would like to ensure that the flow of the program is meaningful by connecting the pages together.

- User Story  7:

    - As a developer, I would like to research different ways of being able to test the application without using the sensor

- User Story 8:

    - As a developer, I want to be able to connect the sensor to the application to be able to read the amount of force exerted on the bag when it is hit.

- User Story 9:

    - As a developer, I want to be able to add color cues and sound cues to the application so that a user may be able to understand the data better.

- Epic/Feature 1: Update the front-end of the combo counter application

- Summary of other stuff discussed:

  - Heavy bag sensor has continued to not function despite our group’s best efforts to fix it.

SP20 Team27 Review 3/17/2020 9:30pm 10pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- List of Approved User Stories:

  - User Story 1:

    - As a developer, I want to create a more efficient database and add to it the new features of our project.

- User Story 2:

    - As a Product manager, I would like to have a similar user interface like the previous engineering project.

- User Story 3:

    - As a user, I would like to have a more appealing  user profile.

- User Story 4:

    - As a developer, I want to add all of the events for the buttons and labels in our project

- User Story 5:

    - As a developer, I want to create small improvements to the interface of the project that is preferred by the Product Owner.

- User Story 6:

    - As a developer, I would like to ensure that the flow of the program is meaningful by connecting the pages together.

- User Story  7:

    - As a developer, I would like to research different ways of being able to test the application without using the sensor

- List of Rejected User Stories:

- N/A

SP20 Team40 Retrospective 3/17/2020 8:30pm 9:00pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Team Performance:

- Isaac

      - Started combining the work all together and improving the flow of the program so that it is seamless and isn’t clunky. Conversed with and finalized a way to simulate data going into the application with a partner.

    - What went wrong?

      - In light of recents, I was not able to meet with my partner to be able to attempt to fix the sensor; However, other alternatives we’re found to be able to simulate data going into the application.

- Gabriel

      - Added a new schema to our database.

- What went wrong?

      - N/A

- Michael

- What was created right? The basic, yet sophisticated design is very nice and it doesn’t look clunky. They’re going to see if they can add a competition for every mode, if its possible.

- What was created wrong? Not all of the titles we’re put on the main tiles.

Sprint 6

SP20 Team27 Grooming 4/16/2020 7:30pm - 8pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 1:

    - As a developer, I would like to test our database.

- User Story 2:

    - As a Product manager, I would like to have a similar user interface like the previous engineering project.  .

- User Story 3:

    - As a developer, I want to add all of the events for the buttons and labels in our project

- User Story 4:

    - As a developer, I would like to test that the flow of the program is meaningful and that the competition pages are functioning.

- User Story  5:

    - As a developer, I would like to test the application without using the sensor

- User Story 6:

    - As a developer, I would like to make finishing touches to the program and ensure that the program is working correctly.

- Summary of other stuff discussed:

  - N/A

SP20 Team27 Review 4/16/2020 8pm 8:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- List of Approved User Stories:

    - User Story 1:

  - As a developer, I would like to test our database.

- User Story 2:

  - As a Product manager, I would like to have a similar user interface like the previous engineering project.  .

- User Story 3:

  - As a developer, I want to add all of the events for the buttons and labels in our project

- User Story 4:

  - As a developer, I would like to test that the flow of the program is meaningful and that the competition pages are functioning.

- User Story  5:

  - As a developer, I would like to test the application without using the sensor

- User Story 6:

  - As a developer, I would like to make finishing touches to the program and ensure that the program is working correctly.

- List of Rejected User Stories:

- N/A

SP20 Team40 Retrospective 3/17/2020 8:30pm 9:00pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Team Performance:

- Isaac

      - Added in all of the events to make the buttons work and not run into any problems. Created the multiplayer forms and added in the code for those as well.

    - What went wrong?

      - No problems were encountered, except for the heavy load of work to be completed.

- Gabriel

      - Integrated both codes mine  and Isaacs and made some minimal      adjustments to the logic of the code and the way it was  implemented.

- What went wrong?

      - Did not encounter any problems in this sprint. Just got a little over loaded between work and push for the final code.

- Michael

- What was created right? The design for all of the pages look sleek and are strictly directed to highlighting the important information whether that be the timer, the amount of force being done, or other variables. The design changes were very welcome and everything seems to be coming together.

- What was created wrong? Nothing, besides a couple grammar mistakes and personal touches that are to be modified.

Sprint 7

SP20 Team27 Grooming 4/25/2020 7pm - 7:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Prioritized Backlog:

- Sprint User Stories:

  - User Story 1:

    - As a developer, I would like to create a README text file to explain our code’s structure.

  - User Story 2:

    - As a developer, I would like to have a final documentation file with all of the details that would encompass the project and also allow the future teams to add onto the previous work.

  - User Story 3:

    - As a developer, I would like to have all the directories necessary for the final deliverables.

  - User Story 4:

    - As a developer, I’d like to have an easy-to-follow installation guide and video so that the next group will be able to start developing easily.

- Summary of other stuff discussed:

  - N/A

SP20 Team27 Review 4/16/2020 8pm 8:30pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- List of Approved User Stories:

    - User Story 1:

      - As a developer, I would like to create a README text file to explain our code’s structure.

    - User Story 2:

      - As a developer, I would like to have a final documentation file with all of the details that would encompass the project and also allow the future teams to add onto the previous work.

    - User Story 3:

      - As a developer, I would like to have all the directories necessary for the final deliverables.

    - User Story 4:

      - As a developer, I’d like to have an easy-to-follow installation guide and video so that the next group will be able to start developing easily.

- List of Rejected User Stories:

- N/A

SP20 Team40 Retrospective 3/17/2020 8:30pm 9:00pm

- Michael Bucar, Isaac Smith, Gabriel Guijarro

- Team Performance:

- Isaac

      - Finished up last revisions to the application and all documents, videos, and powerpoints are in order.

    - What went wrong?

      - N/A

- Gabriel

      - Able to get all of the final deliverables done on time.

- What went wrong?

      - N/A

- Michael

- What was created right? Everything about the application is great, and it is in an amazing spot for the next team to take it and go even further. Truly amazing at how far it has come.

- What was created wrong? N/A

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

USER MANUAL

Disclaimer: Current Version of the system (V1.0) is not optimal for user release yet. Thus, the following manual will be an indication as to how to use for improvement.

INSTALLATION/MAINTENANCE

Database: - Download and install MySQL database and create a database server

Download and install MySQL Visual Studios Connector

Create a database server using MySQL

Point connector to created server

Visual Studios – Download and install Visual Studios IDE

Download and install visual studios extension for Arduino

Developers: User Arduino extension to maintain Arduino code/adjust sensitivity

MySQL Installation Guide

(A Data Export file is inside of the directory which should install the schema and tables automatically; However, if there is any problems then this guide is made available to you)

- Click on MySQL icon

- Click Next On All Options

  - Setup Type : Developer Default

  - Set Root Password to "root"

- Continue Clicking "Next" or "Execute" until the program is installed and you see an icon on the Desktop

  - If you don't see an icon on the Desktop after you installed it :

    - Press Windows key and 's' key at the same time and type "MySQL" and click on MySQL WorkBench

    - Open Start menu by pressing Windows key or click Windows Icon on the lower left corner then search for MySQL and click on MySQL WorkBench

- Login in using username 'root' and password 'root'

- On the top toolbar click on 'Server' then 'Startup/Shutdown'

  - If the server is 'stopped' click on 'Start Server'

  - If the server is 'started' don't do anything

- On the left there are two tabs 'Administration' and 'Schemas'

  - Click on 'Schemas' then click on the top left on the forth icon from left to right

    - Name the Schema 'project'

    - Right click schema and click add table

  - Name the Table 'users'

  - Click on the grid below, this is going to be the columns for the database

  - Add username, password, fname, lname, age,sex,class, height, weight,id as name for columns and all but id will be varchar (id will be integer)

  - Id will automatically be primary key

  - Click save

- Now go back and create another table the same way you did before

  - The table name will be 'history'

  - This time the columns will be id, hardest_hit, average_hit, date but click on id and take off the primary key that is checked

  - Then go to the bottom and click foregin key

  - Type in a new foregin key called "FK_one". Select the "id" and in the column to the right of it also select the id but from the Users table.

  - Click Save

- Again go back and create another table the same way you did before

  - The table name will be 'history2'

  - This time the columns will be id, fastest_hit, date but click on id an take off the primary key that is checked

  - Then go to the bottom and click foregin key

  - Type in a new foregin key called "FK_two" and select the "id" and in the column to the right of it also select the id but from the Users table

  - Click Save

- Done!

- Once the MySQL database has been set up, run your preferred IDE and open the ComboCounter Heavy Bag  files.

- Run the program and register for the initial login.

- Enter the necessary information into the Textboxes and click  sign up.

- Now, with the user created login to the application.

- At the main hub, you can begin any of the modes using the default  version which will give a quick starting version of the mode that can be started immediately

- Using the customize button, one can choose to add time to their timer, change a threshold force, or a force goal for the modes to which they respectively belong to.

- The histogram will show the latest data from that date, but can also be used to go to previous dates and getting data from that specified date.

- The user profile will display the information that was entered into the registration by the user

SHORTCOMMINGS/WISHLIST

-	Chart analysis of historical data

-	Non-local database server

-	Non-local User vs. User mode

# References

https://www.draw.io/

https://logomakr.com/