Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

Heavy Hanging Punching Bag (PBAG)

Team Members: Ariel Arbona

Product Owner(s): Michael H. Bucar

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of how the design, implementation and testing was done in the following project; Heavy Hanging Punching Bag. This document also points out the next steps to be taken in the path to a full production software as well as unfulfilled features or issues not currently working. It also offers a deep look at the diagram used for said design, a deep look at the algorithms used and tested for the purpose of improving the software.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

User Stories to be Revised ………………………………………….…………………………………..11

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	22

System Validation  …………………………………………………………………………………………………………………….	23

Glossary  ………………………………………………………………………………………………………………………………….	37

Appendix  ………………………………………………………………………………………………………………………………….	38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	38

Static UML Diagrams  ……………………………………………………………………………………………………….	38

Dynamic UML Diagrams  …………………………………………………………………………………………………..	40

Appendix B - User Interface Design  …………………………………………………………………………….…...	45

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	48

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	52

References ……………………………………………………………………………………………………………………...………...	54

# Introduction

The need for a sensor which records the force (lbs.) and time which is applied upon a hanging punching bag is a specific niche market. However, this software aims to bring such workout experience into the mainstream

## Current System (Ver 0)

The established system is composed of an Arduino sensor connected to Accelerometers which reads data based on positioning as a result of movement applied by the force given to it. The raw data then is then displayed using the Arduino IDE Monitor/Plotter that reads straight from the sensor. The ability to adjust the sensitivity is embedded in a variable which is inaccessible to an end user since once the program is uploaded into the Arduino it cannot be modified.

## Purpose of New System (Ver. 1.0)

Give user full control over data & sensor: The previous way the system was implemented, it was only possible to access it from the back end. Therefore, an interface, data translation, display, and user control are needed. To bring more appeal to the user, such purpose must be implemented and features such as; user vs user, user historical, user comparison, user customization, user sensor control, etc..

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Heavy Hanging Punching Bag project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

| NAME | USER STORY | DESCRIPTION |
| --- | --- | --- |
| PBAG-4 | As a user, I want the software to keep track of the time intervals between hits so that I can see how fast I am punching the Heavy Bag | Acceptance Criteria : - Time must be in milliseconds - Time intervals must be captured exactly at hit time - Time intervals must stop after 3 seconds of no hits |
| PBAG-5 | As a user, I want the software to keep track of the force I exert on the heavy bag so that i can compare the force between my hits | Acceptance Criteria: - Must be measured in Pound Force - Must be accurate - Must use integrated sensor code - Force of Hits must be linked to time interval and the correct force must be associated with the corresponding time capture |
| PBAG-6 | As a user, I want the software to display both my time intervals and the force exerted so that i can have a clear interface to work with | Acceptance Criteria: - Interface Must display all required features (present) - Interface must be easily manage for future feature integration - Interface must be clean and use correct measurements (such as milliseconds, pounds, etc.) - Interface may have animations |
| PBAG-7 | As a user, I want the software to convert back and forth between Newton / Pound / Kilogram force so that i can display whatever measurements i want | Acceptance Criteria : - Newtons to Pound or Kilograms - Kilograms to Pound or Newtons - Pound to Kilogram or Newtons - Must integrate easily into the interface and be accessible to the user |
| PBAG-8 | As a user, I want the software to calculate a hit combo algorithm so that i can compare my hits with another user | Acceptance Criteria: - Must have a combination of speed and force - Must be interactive - Must be give correct results |
| PBAG-9 | As a user, I want a customizable interface so that i can display my name, information and software data | Acceptance Criteria: - Clean, friendly and attractive interface - Quick and responsive - User customizable |
| PBAG-10 | As a user, I want a histogram with charts so that i can compare older data of my hits and combos as well as look at my hardest hit, average hit and fastest time | Acceptance Criteria: - Must include charts - Must include outstanding data such as hardest hit or fastest time - Must be easily accessible to the user |
| PBAG-14 | As a user, to scale the sensor in the bag so that i can have an easier time getting a hit reading on the bag | Acceptance Criteria: - Must have classification, age, weight and height - Must be user customizable - Must be accurate and consistent with the net calibration |
| PBAG-15 | As a user, I want to have a head to head comparison between me and another person so that i can see my ability as a reference from another user. | Acceptance Criteria: - Must have pound for pound comparison - Must include standard single user stats - Must be an even score comparison |
| PBAG-16 | As a user, I want to have an even comparison between me and my opponent so that i can compete with someone who is more physically stronger than me | Acceptance Criteria: - Must have some sort of functional proof - Must include all stats - Must adjust real time |
| PBAG-17 | As a user, I want to have more visual feedback in my application so that I can have more options when analyzing the data. | Acceptance Criteria: - Must have graphs - Must be user specific |

## Pending User Stories

None At the moment (More are being developed )

## User Stories to be Revised / Code Review

PBAG – 7

PBAG-17

PBAG-16

PBAG-15

PBAG-14

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint planning’s are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

Requirements

| CPU | RAM (GB) | STORAGE(GB) |
| --- | --- | --- |
| I3, I5, I7 | 4, 8 | 5 |

| OS | DEVELOPED USING |
| --- | --- |
| Windows 10 | Visual Studio, MySQL, C++, Arduino IDE |

## Sprints Plan

### Sprint 1

Meeting Date : 18 Jan 2019

Start Time : 7:00 PM

End Time : 9:30 PM

Location : Starbucks

Meeting Attendees : Ariel Arbona  → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

| ID | Item | Status | Estimated Velocity |
| --- | --- | --- | --- |
| PBAG-1 | As a software developer, I want study previous documentation of the product so that i can understand what and where the previous team left behind and how to continue on from that point | DONE | 4d |
| PBAG-2 | As a software developer, I want to test and diagnose the sensor created by the previous team so that the code that will be written can effectively run using the sensor | DONE | 3d |
| PBAG-3 | As a software developer, I want to create a simple test software so that i can run the sensor in a controlled environment and see how it behaves and determine further changes or user stories to be added | DONE | 2d |

Estimated Total Team Velocity : 40 Hours

## Story Details

Story ID: PBAG - 1

Title

As a software developer, I want study previous documentation of the
product so that i can understand what and where the previous team left behind and how to continue on from that point

Acceptance Criteria:

- Understand all documentation and video done by previous team

- Come up with a short personal summary on the work done by the previous team

- Give notice to any possible issues that may arise in the future from the evaluated data

Estimate: 16 hours

Story ID: PBAG - 2

Title

As a software developer, I want to test and diagnose the sensor created by the previous team so that the code that will be written can effectively run using the sensor

Acceptance Criteria:

- Sensor must pick up hits like it did with the previous team

- Code for the sensor must me analyze and give notice to any issue that can be presented in the future

- Arduino code must be understood to proceed with the product

Estimate: 12 hours

Story ID: PBAG - 3

Title

As a software developer, I want to create a simple test software so that i can run the sensor in a controlled environment and see how it behaves and determine further changes or user stories to be added

Acceptance Criteria:

- Test Software must run with Arduino code and use sensor

- Test Software must be simple with no user interface, only show desired returns (hit or no hit)

- Test Software results must be accurate

Estimate: 8 hours

### Sprint 2

Meeting Date : 04 Feb 2019

Start Time : 3:00 PM

End Time : 5:00 PM

Location : Skype Chat

Meeting Attendees : Ariel Arbona  → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

| ID | Item | Status | Estimated Velocity |
| --- | --- | --- | --- |
| PBAG-4 | As a user, I want the software to keep track of the time intervals between hits so that I can see how fast I am punching the Heavy Bag | DONE | 3d |
| PBAG-5 | As a user, I want the software to keep track of the force I exert on the heavy bag so that i can compare the force between my hits | DONE | 3d |
| PBAG-6 | As a user, I want the software to display both my time intervals and the force exerted so that i can have a clear interface to work with | DONE | 4d |

Estimated Total Team Velocity : 40 Hours

## Story Details

Story ID: PBAG - 4

Title

As a user, I want the software to keep track of the time intervals between hits so that I can see how fast I am punching the Heavy Bag

Acceptance Criteria:

- Time must be in milliseconds

- Time intervals must be captured exactly at hit time

- Time intervals must stop after 3 seconds of no hits

Estimate: 12 hours

Story ID: PBAG - 5

Title

As a user, I want the software to keep track of the force I exert on the heavy bag so that i cancompare the force between my hits

Acceptance Criteria:

- Must be measured in Pound Force

- Must be accurate

- Must use integrated sensor code

- Force of Hits must be linked to time interval and the correct force must be associated with the corresponding time capture

Estimate: 12 hours

Story ID: PBAG - 6

Title

As a user, I want the software to display both my time intervals and the force exerted so that i can have a clear interface to work with

Acceptance Criteria:

- Interface Must display all required features (present)

- Interface must be easily manage for future feature integration

- Interface must be clean and use correct measurements (such as milliseconds, pounds, etc.)

- Interface may have animations

Estimate: 16 hours

### Sprint 3

Meeting Date : 18 Feb 2019

Start Time : 3:00 PM

End Time : 5:00 PM

Location : Skype Chat

Meeting Attendees : Ariel Arbona  → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

| ID | Item | Status | Estimated Velocity |
| --- | --- | --- | --- |
| PBAG-7 | As a user, I want the software to convert back and forth between Newton / Pound / Kilogram force so that i can display whatever measurements i want | DONE | 2d |
| PBAG-8 | As a user, I want the software to calculate a hit combo algorithm so that i can compare my hits with another user | DONE | 3d |
| PBAG-9 | As a user, I want a customizable interface so that i can display my name and information | DONE | 5d |

Estimated Total Team Velocity : 40 Hours

## Story Details

Story ID: PBAG-7

Title

As a user, I want the software to convert back and forth between Newton / Pound / Kilogram force so that i can display whatever measurements i want

Acceptance Criteria:

- Newtons to Pound or Kilograms

- Kilograms to Pound or Newtons

- Pound to Kilogram or Newtons

- Must integrate easily into the interface and be accessible to the user

Estimate: 6 hours

Story ID: PBAG-8

Title

As a user, I want the software to calculate a hit combo algorithm so that i can compare my hits with another user

Acceptance Criteria:

- Must have a combination of speed and force

- Must be interactive

- Must be give correct results

Estimate: 12 hours

Story ID: PBAG-9

Title

As a user, I want a customizable interface so that i can display my name and information

Acceptance Criteria:

- Clean, friendly and attractive interface

- Quick and responsive

- User customizable

Estimate: 20 hours

### Sprint 4

Meeting Date : 04 Mar 2019

Start Time : 3:00 PM

End Time : 5:00 PM

Location : Skype Chat

Meeting Attendees : Ariel Arbona  → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

| ID | Item | Status | Estimated Velocity |
| --- | --- | --- | --- |
| PBAG-14 | As a user, to scale the sensor in the bag so that i can have an easier time getting a hit reading on the bag | DONE | 5d |
| PBAG-10 | As a user, I want a histogram with charts so that i can compare and contrast older data of my hits and combos as well as look at my hardest hit, average hit and fastest time | DONE | 5d |

Estimated Total Team Velocity : 40 Hours

## Story Details

Story ID: PBAG-14

Title

As a user, to scale the sensor in the bag so that i can have an easier time getting a hit reading on the bag

Acceptance Criteria:

- Must have classification, age, weight and height

- Must be user customizable

- Must be accurate and consistent with the net calibration

Estimate: 20 hours

Story ID: PBAG-10

Title

As a user, I want a histogram with charts so that i can compare and contrast older data of my hits and combos as well as look at my hardest hit, average hit and fastest time

Acceptance Criteria:

- Must include charts

- Must include outstanding data such as hardest hit or fastest time

- Must be easily accessible to the user

Estimate: 20 hours

### Sprint 5

Meeting Date : 18 Mar 2019

Start Time : 3:00 PM

End Time : 5:00 PM

Location : Skype Chat

Meeting Attendees : Ariel Arbona  → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

| ID | Item | Status | Estimated Velocity |
| --- | --- | --- | --- |
| PBAG-15 | As a user, I want to have a head to head comparison between me and another person so that i can see my ability as a reference from another user. | DONE | 5d |
| PBAG-10 | As a user, I want a histogram with charts so that i can compare and contrast older data of my hits and combos as well as look at my hardest hit, average hit and fastest time | DONE | 5d |

Estimated Total Team Velocity : 40 Hours

## Story Details

Story ID: PBAG-15

Title

As a user, I want to have a head to head comparison between me and another person so that i can see my ability as a reference from another user.

Acceptance Criteria:

- Must have pound for pound comparison

- Must include standard single user stats

- Must be an even score comparison

Estimate: 20 hours

Story ID: PBAG-10

Title

As a user, I want a histogram with charts so that i can compare and contrast older data of my hits and combos as well as look at my hardest hit, average hit and fastest time

Acceptance Criteria:

- Must include charts

- Must include outstanding data such as hardest hit or fastest time

- Must be easily accessible to the user

Estimate: 20 hours

### Sprint 6

| ID | Item | Status | Estimated Velocity |
| --- | --- | --- | --- |
| PBAG-16 | As a user, I want to have an even comparison between me and my opponent so that i can compete with someone who is more physically stronger than me. | DONE | 5d |
| PBAG-17 | As a user, I want have more visual feedback in my application so that I can have more options when analyzing the data. | DONE | 5d |

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## System and Subsystem Decomposition

## Deployment Diagram

## Design Patterns

# System Validation

# Glossary

API (application programming interface)

a specific method prescribed by a computer operating system or by an application program by which a programmer writing an application program can make requests of the operating system or another application

agile software development

calls for keeping code simple, testing often, and delivering small, functional bits of the application as soon as they're ready. The focus is to build a succession of parts, rather than delivering one large application at the end of the project.

build

a version of a program, usually pre-release, and identified by a build number, rather than by a release number. As a verb, to build can mean either to write code or to put individual coded components of a program together.

bug

a coding error in a computer program.

debugging

the process of locating and fixing or bypassing bugs (errors) in computer program code or the engineering of a hardware device

design pattern

a written document that describes a general solution to a design problem that recurs repeatedly in many projects.

development environment

the set of processes and programming tools used to create the program or software product.

development process

a set of tasks performed for a given purpose in a software development project.

driver

a program that interacts with a particular device or special kind of software. The driver contains special knowledge of the device or special software interface that programs using the driver do not.

entity-relationship diagram

a data modeling technique that creates a graphical representation of the entities, and the relationships between entities, within an information system.

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

INTERFACE DESGIN FLOW

REGISTER <- LOGIN -> USER HOME

REGISTER -> LOGIN

USER HOME

COMBO SCORE VIEW

VS MODE VIEW

HISTOGRAM VIEW

USER INFO VIEW

## Appendix C - Sprint Review Reports

Sprint 1

Meeting Date: 17 Jan 2019

Start Time : 04: 00 PM

End Time : 06:00 PM

Location : Skype Online

Meeting Attendees : Ariel Arbona → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

What was Discussed :

@ Michael H. Bucar : Explained all the goals for the project and the progressed made by the previous engineering team.

Prioritize user stories in accordance with the goals of the project (product backlog).

Selected certain user stories out of the backlog to be put forth on the first sprint (See Sprint Planning)

What was Reported Done :

Ariel Arbona : First Meeting -> No User Stories reported done, incomplete, re-prioritized or pushed back into the product backlog.

Sprint 2

Meeting Date: 04 Feb 2019

Start Time : 02: 00 PM

End Time : 03::00 PM

Location : Skype Online

Meeting Attendees : Ariel Arbona → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

What was Discussed :

@ Michael H. Bucar : Re-enforced project goals and gave ideas on how to implement them. Helped solve the issue with sensor reading ghost hits. Offered to get in contact with previous team that worked with the sensor. Offered new punching bag as another variable to compare results.

What was Reported Done :

Ariel Arbona : PBAG-1, PBAG-2 → There were issues with PBAG-3 but were resolved at the last minute. Told product owner about further issues that may be present in the development process such as punch bag integration; each punching bag has different qualities (size, content weight) that may affect the way the code runs in regards to a specific bag. Calibration solution were proposed. Showed demos of the test application as well as pound adjustments from newtons. Gave example on how to improve the accuracy from the software, for example give an extra % to the lower part of the bag which is where it is most dense and sensor is will not capture hits as easily.

Sprint 3

Meeting Date: 18 Feb 2019

Start Time : 02: 00 PM

End Time : 03::00 PM

Location : Skype Online

Meeting Attendees : Ariel Arbona → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

What was Discussed :

@ Michael H. Bucar : Discussed the scope of the user interface in regards to the output of data. Focused on accuracy of sensor in terms of code. Re-iterated that functionality is more important than design for the near future, insisted on better data performance feature.

What was Reported Done :

Ariel Arbona : All features were done. No problems this time. All the features work as intended and follow the acceptance criteria.

Sprint 4

Meeting Date: 18 Feb 2019

Start Time : 02: 00 PM

End Time : 03::00 PM

Location : Skype Online

Meeting Attendees : Ariel Arbona → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

What was Discussed :

@ Michael H. Bucar : Discussed mainly the functionality of the application. Product owner was impressed with the interface. Discussed the usability of the current combo score algorithm, specifically the algorithm accuracy when producing a score is not ideal. Must look for more algorithms and an issue will be created for the next sprint. Wanted to add more user controllable functions such as user controlled time input and net force.

What was Reported Done :

Ariel Arbona : All features were done. No problems this time. All the features work as intended and follow the acceptance criteria.

Sprint 5

Meeting Date: 18 Mar 2019

Start Time : 02: 00 PM

End Time : 03::00 PM

Location : Skype Online

Meeting Attendees : Ariel Arbona → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

What was Discussed :

@ Michael H. Bucar : Created PBAG-15. Suggested solutions for database management such as separate databases and database creator and deletion every time the user discards data.  Gave tips on how to improve the interface to better appeal to users.

What was Reported Done :

Ariel Arbona : Explained why PBAG-10 was not able to be complete, and gave a in depth description of what is gonna take to fix this issue and the timeline moving forward now that the project is almost in its final state and most of the core features are done.

Sprint 6

Meeting Date: 01 Apr 2019

Start Time : 02: 00 PM

End Time : 03::00 PM

Location : Skype Online

Meeting Attendees : Ariel Arbona → Scrum Master / Scrum Team Member

: @Michael H. Bucar → Product Owner

What was Discussed :

@ Michael H. Bucar : Suggested more features to manipulate the user data such as PBAG-16, in which the data is compared between users and added some handicaps so users with different body-weight-strength can compete. Expressed the need for better look and feel of the application to improve user experience.

What was Reported Done :

Ariel Arbona : Reported all user stories done and application almost to the final version. No other issues were reported. A demo was shown.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

USER MANUAL

Disclaimer: Current Version of the system (V1.0) is not optimal for user release yet. Thus, the following manual will be an indication as to how to use for improvement.

Register: Click the shortcut and click Register. Enter information and click Sign Up

Login: Click the shortcut and enter a username and password, then click Login.

Vs. Mode: Click Vs. Mode and enter either target time or pounds then click start on each appropriate button. Hit the Bag.

Free Mode: Click on free mode and start hitting the bag. Click on save session when done. Click on add player to add player.

Histogram: Click on histogram and select desired date.

INSTALLATION/MAINTENANCE

Database: - Download and install MySQL database and create a database server

Download and install MySQL Visual Studios Connector

Create a database server using MySQL

Point connector to created server

Visual Studios – Download and install Visual Studios IDE

Download and install visual studios extension for Arduino

Developers: User Arduino extension to maintain Arduino code/adjust sensitivity

SHORTCOMMINGS/WISHLIST

- Chart analysis of historical data

- Non-local database server

- Non-local User vs. User mode

# References

https://www.draw.io/

https://logomakr.com/