# Daily Scrum Meeting Minutes

# Andrew Vigueras

### SP20 Team34 Standup 1/13/2020 12:00pm 1:00pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

Sprint had not started

Tomorrow (planning for 4 hours):

Will work on setting up the environment with given documents/code.

Hurdles:

Have not been able to get into contact with project PO. Will continue to try to set up a meeting.

### SP20 Team34 Standup 1/14/2020 11:00am 11:30am

#### Andrew Vigueras

Yesterday (worked 4 hours):

Reading available project documentation and files.

Got in contact with the project manager and scheduled the sprint planning and kickoff meeting.

Tomorrow (planning for 4 hours):

Continue setting up a tech stack for the project.

Set up connection to repository to project code.

Hurdles:

Had some issues with project repository and unity working.

Meeting with the project owner is not until Friday 1/17. Will continue to do as much as I can with current knowledge of the project but this might slow down sprint 1 a bit.

### SP20 Team34 Standup 1/15/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Set up a repository for the project on my home computer.

Set up a tech stack on my home computer.

Tried to figure out how to have github and unity repositories working in conjunction.

Tomorrow (planning for 1 hours):

Will try to contact last semester's team for info on repository help and any new helpful info on the project.

Hurdles:

Unity and git trouble still persists.

Will try to find a solution by Friday so I can meet with PO with a working build.

### SP20 Team34 Standup 1/18/2020 4:00pm 4:15pm

#### Andrew Vigueras

Yesterday (worked 0 hour):

Had to go to work instead.

Today (planning for 6 hours):

Will research the flow of graduation ceremonies from various institutions.

Understand the topics discussed and acts taken during a university ceremony.

Read the Unity API for ideas on what to use for the project.

Tomorrow (planning for 4 hours):

Continue researching  graduation ceremonies.

Work on getting a working build of an existing project.

Hurdles:

Some bugs/issues exist in the current version of the project from the previous semester.

These bugs will need to be fixed first to begin work.

### SP20 Team34, Standup 1/19/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 6 hour):

Will research the flow of graduation ceremonies from various institutions.

Understand the topics discussed and acts taken during a university ceremony.

Today (planning for 4 hours):

Continued reading unity api.

Continue researching  graduation ceremonies.

Tomorrow (planning for 0 hours):

Holiday

Hurdles:

Existing bugs in the project still exist.

### SP20 Team34, Standup 1/21/2020 7:10pm 7:25pm

#### Andrew Vigueras

Yesterday (worked 0 hour):

holiday

Today (planning for 4 hours):

Research other university graduation ceremonies.

Get familiar with Adobe Fuse and 3d model creation.

Tomorrow (planning for 5 hours):

Continue getting familiar with adobe fuse and model creation.

Get familiar with animation creating and model rigging.

Download and use mixamo.

Hurdles:

Existing bugs in projects are still a hurdle. Waiting for a reply from students from last semester for information regarding bugs.

### SP20 Team34, Standup 1/22/2020 7:00pm 7:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Researched other university graduation ceremonies.

Got familiar with Adobe Fuse and 3d model creation.

Today (planning for 5 hours):

Continue getting familiar with adobe fuse and model creation.

Get familiar with animation creating and model rigging via mixamo.

Tomorrow (planning for 3 hours):

Continue familiarizing myself with mixamo and unity engine.

Look into existing bugs.

Hurdles:

Existing bugs in projects are still a hurdle.

### SP20 Team34, Standup 1/23/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 5 hours):

Continue getting familiar with adobe fuse and model creation.

Get familiar with animation creating and model rigging via mixamo.

Today (planning for 4 hours):

Continue familiarizing myself with mixamo and unity engine.

Look into existing bugs in the project.

Tomorrow (planning for 4 hours):

Continue reading up on unity API and how unity’s monobehaviour framework works.

Continue trying to fix existing bugs.

Continue looking at 3D model and animation creation.

Hurdles:

Existing bugs in projects are still a hurdle.

I don't have enough knowledge of unity currently to fix these bugs but I am hoping I can fix them soon.

### SP20 Team34 Standup 1/24/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue familiarizing myself with mixamo and unity engine.

Look into existing bugs in the project.

Today (planning for 4 hours):

Continue reading up on unity API and how unity’s monobehaviour framework works.

Continue trying to fix existing bugs.

Continue looking at 3D model and animation creation via mixamo.

Tomorrow (planning for 1 hours):

Will be pretty busy tomorrow but If I have time I will look into the Unity API more.

Hurdles:

Existing bugs in projects are still a hurdle.

I don't have enough knowledge of unity currently to fix these bugs but I am hoping I can fix them soon.

### SP20 Team34 Standup 1/26/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 1 hours):

Read some more unity API.

Today (planning for 4 hours):

Fix current bugs

Read more unity documentation.

Tomorrow (planning for 4 hours):

Continue fixing bugs.

Hurdles:

Bugs persist in the original project. Team from last semester does not know how to fix them.

## SPRINT 2:

### SP20 Team34, Standup 1/27/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Read some more unity API.

Looked into code and found out bug was a problem in architecture.

Today (planning for 4 hours):

Figure out exactly how the bug is functioning and what to do to fix it.

Watch some unity tutorials.

Tomorrow (planning for 4 hours):

Continue fixing bugs.

Have sprint meetings.

Hurdles:

Bugs persist in the original project. Team from last semester does not know how to fix them .

### SP20 Team34, Standup 1/28/2020 4:15pm 4:30pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Figured out exactly how the bug is functioning .

Watched some unity tutorials.

Today (planning for 4 hours):

Have sprint meetings.

Research on unity lighting techniques for optimization.

Watch more unity tutorials to get a sense of development.

Tomorrow (planning for 4 hours):

Continue looking into unity light rendering.

Research on new character models and textures/materials for better visuals.

Hurdles:

None.

### SP20 Team34, Standup 1/29/2020 1:15pm 1:30pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Had sprint meetings.

Researched on unity lighting techniques for optimization.

Watched more unity tutorials in order to get a sense of development.

Today (planning for 4 hours):

Continue looking into unity light rendering.

Research on new character models and textures/materials for better visuals.

Tomorrow (planning for 4 hours):

Search for new lighting techniques in unity.

Start setting up a new scene with prototype models.

Hurdles:

None.

### SP20 Team34, Standup 1/30/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continued looking into unity light rendering.

Researched on new character models and textures/materials for better visuals.

Today (planning for 4 hours):

Search for new lighting techniques in unity.

Start setting up a new scene with prototype models.

Tomorrow (planning for 0 hours):

Hurdles:

None.

### SP20 Team34, Standup 2/3/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

None

Today (planning for 5 hours):

Continue building new scenes for the stage.

Try to implement a new baked lighting method.

Tomorrow (planning for 5 hours):

Continue building new scenes for the stage.

Continue trying to implement new lighting.

Hurdles:

Building an entirely new  stage scene is a bigger ask than assumed. Might need to split into multiple user stories/ sprints.

### SP20 Team34, Standup 2/4/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 5 hours):

Continued building new scenes for the stage.

Tried to implement a new baked lighting method.

Today (planning for 5 hours):

Continue building new scenes for the stage.

Continue trying to implement new lighting.

Tomorrow (planning for 4 hours):

Perhaps trying to refactor the current scene if creating an entirely new one is too difficult.

Continue creating new scenes.

Hurdles:

Building an entirely new  stage scene is a bigger ask than assumed. Might need to split into multiple user stories/ sprints.

### SP20 Team34, Standup 2/5/2020 1:30pm 1:45pm

#### Andrew Vigueras

Yesterday (worked 5 hours):

Continued building new scene for the stage.

Continued trying to implement new lighting.

Switched to revising old stages instead of creating completely new one.

Today (planning for 5 hours):

Implement a new lighting system into the original scene for the ceremony.

Add banners for the university logo on the podium.

Add Video of speech playing to the ceremony and make video players emit light.

Tomorrow (planning for 4  hours):

Continue implementing new post processing effects in the original scene.

Continue implementing new lighting in the scene.

Hurdles:

None

### SP20 Team34, Standup 2/6/2020 1:30pm 1:45pm

#### Andrew Vigueras

Yesterday (worked 5 hours):

Kept implementing a new lighting system.

Add banners for the university logo on the podium.

Add Video of speech playing to the ceremony and make video players emit light.

Today (planning for 4 hours):

Continue implementing new post processing effects in the original scene.

Continue implementing new lighting in the scene.

Tomorrow (planning for 4  hours):

Continue Writing post processing script for better visuals in low lighting environments.

Start finding models for the faculty bench.

Hurdles:

None

### SP20 Team34, Standup 2/7/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continued implementing new post processing effects in the original scene.

Continued implementing new lighting in the scene.

Today (planning for 4 hours):

Continue Writing post processing script for better visuals in low lighting environments.

Start finding models for the faculty bench

Have Product backlog grooming meeting with PO

Tomorrow (planning for 0  hours):

None

Hurdles:

none

## SPRINT 3:

### SP20 Team34, Standup 2/11/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

Nothing

Today (planning for 6 hours):

Deep dive into the architecture of existing projects.

Read on unity project architectures.

Tomorrow (planning for 4 hours):

Continue deep dive of architecture.

Continue reading on unity architecture

Hurdles:

None.

### SP20 Team34, Standup 2/12/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 6 hours):

Deep dive into the architecture of existing projects.

Read on unity project architectures.

Today (planning for 4 hours):

Continue deep dive of architecture.

Continue reading on unity architecture

Have sprint planning meeting with PO

Tomorrow (planning for 4 hours):

Plan new Architecture based around scriptable objects.

Work on fixing some imperfections in the existing framework.

Hurdles:

Existing project architecture is not set up in a good way. More akin to a 3D video than a software system which it needs to be. Will discuss with PO on refactoring.

### SP20 Team34, Standup 2/13/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue deep dive of architecture.

Continue reading on unity architecture

Have sprint planning meeting with PO

Today (planning for 4 hours):

Plan new Architecture based around scriptable objects.

Work on fixing some imperfections in the existing framework.

Tomorrow (planning for 4 hours):

Start creating new architecture for the project.

Hurdles:

none

### SP20 Team34, Standup 2/14/2020 4:00pm 4:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Plan new Architecture based around scriptable objects.

Work on fixing some imperfections in the existing framework.

Today (planning for 4 hours):

Start creating new architecture.

Set up multiple new object files for students and faculty.

Tomorrow (planning for 4 hours):

Continue creating new architecture for the project.

Hurdles:

none

### SP20 Team34, Standup 2/15/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Start creating new architecture.

Set up multiple new object files for students and faculty.  .

Today (planning for 4 hours):

Continue creating new architecture for the project.

Tomorrow (planning for 0 hours):

Have work all day.

Hurdles:

none

### SP20 Team34, Standup 2/17/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

none

Today (planning for 4 hours):

Continue working on new architecture.

Research patterns of architecture that fit functionality we’re looking for.

Tomorrow (planning for 4 hours):

Continue working on new architecture.

Research patterns of architecture that fit functionality we’re looking for.

Hurdles:

none

### SP20 Team34, Standup 2/18/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continued working on new architecture.

Researched patterns of architecture that fit functionality we’re looking for.

Today (planning for 4 hours):

Continue working on new architecture.

Research patterns of architecture that fit functionality we’re looking for.

Tomorrow (planning for 4 hours):

Continue implementing architecture. Consider the OOP Factory pattern for different students/ faculty instances.

Hurdles:

none

### SP20 Team34, Standup 2/19/2020 1:20pm 1:35pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continued working on new architecture.

Researched patterns of architecture that fit functionality we’re looking for.

Today (planning for 4 hours):

Continue implementing architecture.

Start implementing a factory pattern for object spawning.

Tomorrow (planning for 4 hours):

Continue implementing project architecture.

Hurdles:

None

### SP20 Team34, Standup 2/20/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue implementing architecture.

Start implementing a factory pattern for object spawning.

Today (planning for 4 hours):

Continue implementing project architecture.

Research optimization of spawning Gameobjects in unity

Tomorrow (planning for 0 hours):

Have work all day

Hurdles:

none

### SP20 Team34, Standup 2/22/2020 4:00pm 4:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

None

Today (planning for 4 hours):

Set Up singleton Speech listener class to control sequence of ceremony using new project architecture.

Tomorrow (planning for 0 hours):

None

Hurdles:

None

## SPRINT 4:

### SP20 Team34, Standup 3/2/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

None

Today (planning for 4 hours):

Continue working on FSM for ceremony sequence manager.

Tomorrow (planning for 4 hours):

Continue finishing up singleton FSM.

Test FSM

Hurdles:

None

### SP20 Team34, Standup 3/3/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue working on FSM for ceremony sequence manager.

Today (planning for 4 hours):

Continue working on FSM for ceremony sequence manager.

Test FSM with scene sequence.

Tomorrow (planning for 4 hours):

Continue finishing up singleton FSM.

Test FSM: build unit tests.

Hurdles:

None

### SP20 Team34, Standup 3/4/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue working on FSM for ceremony sequence manager.

Test FSM with scene sequence.

Today (planning for 4 hours):

Continue finishing up singleton FSM.

Test FSM: build unit tests.

Tomorrow (planning for 4 hours):

Finish up writing unit & integration tests

Hurdles:

None

### SP20 Team34, Standup 3/5/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue finishing up singleton FSM.

Test FSM: build unit tests.

Today (planning for 4 hours):

Finish up writing unit & integration tests

Tomorrow (planning for 4 hours):

Start integration of ceremony sequencer with Unity’s video player API.

Hurdles:

None

### SP20 Team34, Standup 3/6/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Finish up writing unit & integration tests

Today (planning for 4 hours):

Start integration of ceremony sequencer with Unity’s video player API

Tomorrow (planning for 4 hours):

Continue working with unity’s video player API for video speech integration.

Hurdles:

None

### SP20 Team34, Standup 3/10/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

none

Today (planning for 4 hours):

Finish up VideoPlayer for speech manager.

Add support for pure audio files in the speech manager.

Tomorrow (planning for 4 hours):

Continue adding support for audio files.

Hurdles:

None

### SP20 Team34, Standup 3/11/2020 4:00pm 4:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Finish up VideoPlayer for speech manager.

Add support for pure audio files in the speech manager.

Today (planning for 4 hours):

Continue adding support for audio files.

Tomorrow (planning for 4 hours):

Add seamless playback of audio/video speeches.

Add speech info to Speech object data.

Hurdles:

None

### SP20 Team34, Standup 3/12/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue adding support for audio files.

Today (planning for 4 hours):

Add seamless playback of audio/video speeches.

Add speech info to Speech object data.

Tomorrow (planning for 4 hours):

Continue seamless playback.

Hurdles:

None

### SP20 Team34, Standup 3/13/2020 1:45pm 2:00pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Add seamless playback of audio/video speeches.

Add speech info to Speech object data.

Today (planning for 4 hours):

Continue seamless playback.

Integrate playback with speech FSM.

Tomorrow (planning for 4 hours):

Start Speech UI manager script.

Hurdles:

None

### SP20 Team34, Standup 3/14/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue seamless playback.

Integrate playback with speech FSM.

Today (planning for 4 hours):

Start Speech UI manager script.

Tomorrow (planning for 4 hours):

Finish up speech manager UI.

Hurdles:

None

## SPRINT 5:

### SP20 Team34, Standup 3/16/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

Today (planning for 4 hours):

Add functions to the video/audio player (Mute, Fullscreen video).

Clean up project code.

Tomorrow (planning for 4 hours):

Continue cleaning up the project directory.

Hurdles:

None

### SP20 Team34, Standup 3/17/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Add functions to the video/audio player (Mute, Fullscreen video).

Clean up project code.

Today (planning for 4 hours):

Continue cleaning up the project directory.

Finish adding full screen viewing mode.

Tomorrow (planning for 4 hours):

Depends on what is done today.

Hurdles:

None

### SP20 Team34, Standup 3/18/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue cleaning up the project directory.

Finish adding full screen viewing mode.

Today (planning for 4 hours):

Bake unity scene with navmesh.

Set up Navmesh agents for all student objects.

Tomorrow (planning for 4 hours):

Continue setting up navmesh properties.

Hurdles:

None

### SP20 Team34, Standup 3/19/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Bake unity scene with navmesh.

Set up Navmesh agents for all student objects.

Today (planning for 4 hours):

Connect object poolers to navmesh and navmesh agents.

Continue setting up navmesh agents on gameobjects using pathfinding.

Tomorrow (planning for 4 hours):

Create navmesh obstacles for stage line up.

Hurdles:

None

### SP20 Team34 Standup 3/20/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Connect object poolers to navmesh and navmesh agents.

Continue setting up navmesh agents on gameobjects using pathfinding.

Today (planning for 4 hours):

Create navmesh obstacles for stage line up.

Tomorrow (planning for 4 hours):

Integrate navmesh agents with line up scripts.

Integrate navmesh agents with spawners.

Hurdles:

None

### SP20 Team34 Standup 3/23/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked  0 hours):

Today (planning for 4 hours):

Integrate navmesh agents with line up scripts.

Integrate navmesh agents with spawners.

Tomorrow (planning for 4 hours):

Start implementing line up functionality.

Hurdles:

None

### SP20 Team34 Standup 3/24/2020 2:20pm 2:35pm

#### Andrew Vigueras

Yesterday (worked  hours):

Integrate navmesh agents with line up scripts.

Integrate navmesh agents with spawners.

Today (planning for 4 hours):

Start implementing line up functionality.

Tomorrow (planning for 4 hours):

Continue implementing line up functionality.

Hurdles:

None

### SP20 Team34 Standup 3/25/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked  hours):

Started implementing line up functionality.

Today (planning for 4 hours):

Continue implementing student line up.

Tomorrow (planning for 4 hours):

Test functionality of line up and navmesh pathfinding.

Hurdles:

None

### SP20 Team34 Standup 3/26/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked  hours):

Continue implementing student line up.

Today (planning for 4 hours):

Write unit and integration tests for the line up system.

Tomorrow (planning for 4 hours):

Continue writing tests for the system.

Hurdles:

None

### SP20 Team34, Standup 3/27/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked  hours):

Write unit and integration tests for the line up system

Today (planning for 4 hours):

Continue writing tests for the system.

Finish up testing

Tomorrow (planning for 0 hours):

none

Hurdles:

None

## SPRINT 6:

### SP20 Team34, Standup 3/30/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

none

Today (planning for 6 hours):

Implement UI component to student lineup portion of ceremony.

Tomorrow (planning for 4 hours):

Continue implementing line up UI.

Hurdles:

None

### SP20 Team34, Standup 3/31/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 6 hours):

Start Implementing UI components to the student lineup portion of the ceremony.

Today (planning for 4 hours):

Continue implementing line up UI.

Tomorrow (planning for 4 hours):

If not done by today will continue with UI.

Polish UI look and feel.

Hurdles:

None

### SP20 Team34, Standup 4/1/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

If not done by today will continue with UI.

Polish UI look and feel.

Today (planning for 4 hours):

Polish UI

Tomorrow (planning for 4 hours):

Add fade transitions to Line upUI.

Hurdles:

None

### SP20 Team34, Standup 4/2/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue polishing the look and feel of UI.

Today (planning for 4 hours):

Add fade transitions to Line upUI.

Tomorrow (planning for 4 hours):

Start developing file upload forms for administrators.

Hurdles:

None

### SP20 Team34, Standup 4/3/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Add fade transitions to line-up UI.

Today (planning for 4 hours):

Start developing file upload forms for administrators.

Tomorrow (planning for 4 hours):

Continue file upload form development.

Research workarounds for file uploads in unity.

Hurdles:

File uploads in unity proving to be more difficult than previously thought.

Will need

### SP20 Team34, Standup 4/4/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Start admin form development.

Today (planning for 4 hours):

Continue file upload form development.

Research workarounds for file uploads in unity.

Tomorrow (planning for 0 hours):

Hurdles:

File uploads in unity proving to be more difficult than previously thought.

Will need

### SP20 Team34, Standup 4/6/2020 12:00pm 12:15pm

### Andrew Vigueras

Yesterday (worked 0 hours):

None

Today (planning for 4 hours):

Continue figuring out secure file uploads and web requests into unity.

Research web requests via unity.

Tomorrow (planning for 4 hours):

Continue admin form development.

Hurdles:

### SP20 Team34, Standup 4/7/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue figuring out secure file uploads and web requests into unity.

Research web requests via unity.

Today (planning for 4 hours):

Continue admin form development.

Tomorrow (planning for 4 hours):

Continue admin form development.

Hurdles:

Unity engine has issues with in engine file transfers.

Will need to think of an alternative.

### SP20 Team34, Standup 4/8/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue admin form development.

Today (planning for 4 hours):

Continue admin form development.

Research other forms of file transfer in unity

Tomorrow (planning for 4 hours):

Continue admin form development.

Research other forms of file transfer in unity

Hurdles:

Unity engine has issues with in engine file transfers.

Will need to think of an alternative.

### SP20 Team34, Standup 4/9/2020 2:00pm 2:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue admin form development.

Research other forms of file transfer in unity

Today (planning for 4 hours):

Continue admin form development.

Research other forms of file transfer in unity

Tomorrow (planning for 4 hours):

Continue research. May need to leave form for next sprint.

Hurdles:

Unity engine has issues with in engine file transfers.

Will need to think of an alternative

## Sprint 7:

### SP20 Team34, Standup 4/13/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

none

Today (planning for 4 hours):

Fix existing bugs

Tomorrow (planning for 4 hours):

Continue fixing bugs

Hurdles:

none

### SP20 Team34, Standup 4/14/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Fix existing bugs

Today (planning for 4 hours):

Continue fixing existing bugs

Tomorrow (planning for 4 hours):

Continue fixing bugs

Hurdles:

none

### SP20 Team34, Standup 4/15/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Fix existing bugs

Today (planning for 4 hours):

Continue fixing existing bugs

Tomorrow (planning for 4 hours):

Finish up bug fixes

Hurdles:

None

### SP20 Team34, Standup 4/16/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Fix existing bugs

Today (planning for 4 hours):

Continue fixing existing bugs

Tomorrow (planning for 4 hours):

Clean directory and merge branches into master

Hurdles:

none

### SP20 Team34, Standup 4/17/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Fix existing bugs

Today (planning for 4 hours):

Continue Cleaning directory and merge branches into master

Tomorrow (planning for 0 hours):

none

Hurdles:

None

### SP20 Team34, Standup 4/20/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 0 hours):

none

Today (planning for 4 hours):

Continue Cleaning directory and merge branches into master

Tomorrow (planning for 4 hours):

Work on Final Document

Hurdles:

None

### SP20 Team34, Standup 4/21/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Continue Cleaning directory and merge branches into master

Today (planning for 4 hours):

Work on Final Document

Tomorrow (planning for 4 hours):

Continue final document

Hurdles:

none

### SP20 Team34, Standup 4/22/2020 12:00pm 12:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Work on Final Document

Today (planning for 4 hours):

Work on Final Document

Tomorrow (planning for 4 hours):

Continue final document

Hurdles:

None

### SP20 Team34, Standup 4/23/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Work on Final Document

Today (planning for 4 hours):

Work on Final Document

Tomorrow (planning for 4 hours):

Work on poster and presentation

Hurdles:

None

### SP20 Team34, Standup 4/24/2020 1:00pm 1:15pm

#### Andrew Vigueras

Yesterday (worked 4 hours):

Work on Final Document

Today (planning for 4 hours):

Work on poster and presentation

Tomorrow (planning for 4 hours):

Work on poster and presentation

Hurdles:

none

# Justin Danglade

## Sprint 1:

### SP20 Team34, Standup 1/13/2020 12:00pm-1:00pm

#### Justin Danglade

Yesterday (0 Hours)

Nothing, the sprint had not begun.

Today (4 Hours)

Setting up our equipment, given the expectations provided in the project documentation.

Tomorrow (4 Hours)

Continue to ready the equipment and set up a project repository.

Hurdles

Getting in contact with the P.O., will try to arrange a meeting.

### SP20 Team34, Standup 1/14/2020 11:00am-11:30am

#### Justin Danglade

Yesterday (4 Hours)

Read the documentation and example code. Project partner got in contact with the project manager and made a scheduled sprint planning and the kickoff meeting.

Today (4 Hours)

Continue to ready the equipment and set up a project repository.

Tomorrow (4 Hours)

Attempt to get in contact with last semester’s team to get more information on the project.

Hurdles

Had issues with setup up Unity and the project repo. Not enough information to continue with sprint 1 as quickly as expected as the meeting with the P.O. is not scheduled until Friday 1/17.

### SP20 Team34, Standup 1/15/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Set up a local repository and development stack.

Today (1 Hour)

Get in contact with last semester’s team to get more information on the project.

Tomorrow (5 Hours)

Generally read more about graduation ceremonies and the way they are typically performed at many universities. Read about the unity API.

Hurdles

Unity and git are still not working together properly.

### SP20 Team34, Standup 1/18/2020 4:00pm-4:15pm

#### Justin Danglade

Yesterday (0 Hours)

Could not meet with my project partner, both of us had to work.

Today (6 Hours)

Generally read more about graduation ceremonies and the way they are typically performed at many universities. Read about the unity API.

Yesterday (4 Hours)

Continue to set up unity and research graduation ceremonies.

Hurdles

There are bugs in the project from last semester that must be fixed before major work can get done.

### SP20 Team34, Standup 1/19/2020 4:00pm-4:15pm

#### Justin Danglade

Yesterday (6 Hours)

Research graduation ceremonies and install unity.

Today (4 Hours)

Continuing to set up unity and research graduation ceremonies.

Tomorrow (0 Hours)

Martin Luther King Jr. Day: Holiday, nothing planned.

Hurdles

The bugs from the last project.

### SP20 Team34, Standup 1/21/2020 7:10pm-7:25pm

#### Justin Danglade

Yesterday (0 Hours)

Nothing, Holiday (Martin Luther King Jr.)

Today (4 Hours)

Research on graduation ceremonies and Adobe Fuse.

Tomorrow (5 Hours)

Researching more about animation, particularly lighting. Download and learn about Maximo.

Hurdles

Existing bugs in the project

### SP20 Team34, Standup 1/22/2020 7:00pm-7:15pm

#### Justin Danglade

Yesterday (4 Hours)

Research on graduation ceremonies, Adobe Fuse, and Maximo.

Today (5 Hours)

More research on Adobe Fuse and Maximo, specifically animation and model rigging.

Tomorrow (3 Hours)

Fix existing bugs

Hurdle

The existing bugs

### SP20 Team34, Standup 1/23/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (5 Hours)

More reading about animation and modeling along with familiarizing ourselves with Adobe Fuse and Maximo.

Today (4 Hours)

Trying to find solutions to the bug in the project and their possible causes.

Tomorrow (4 Hours)

Research unity documentation.

Hurdles

Fix existing bugs.

### SP20 Team34, Standup 1/24/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

More reading about animation and modeling along with familiarizing ourselves with Adobe Fuse and Maximo.

Today (4 Hours)

Still trying to find solutions to the bugs in the code, considering starting over from scratch.

Tomorrow (1 Hours)

Nothing major is planned tomorrow because of work.

Hurdles

Fixing existing bugs

### SP20 Team34, Standup 1/26/2020 pm-pm

#### Justin Danglade

Yesterday ( Hours)

Did research on the Unity using the official documentation and guide

Today ( Hours)

Continued fixing existing bugs and spent more time researching the documentation.

Tomorrow ( Hours)

Hurdles

## Sprint 2:

### SP20 Team34, Standup 1/27/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Researched the Unity API Documentation, isolated an issue with the architecture of the project

Today (4 Hours)

Bug fixing and researching the Unity API Documentation as well as several online tutorials relating to lighting and camera work.

Tomorrow (4 Hours)

Sprint meetings and more bug fixing.

Hurdles

The bugs that still exist from last semester’s project.

### SP20 Team34, Standup 1/28/2020 4:15pm-4:30pm

#### Justin Danglade

Yesterday (4 Hours)

Researched Unity and isolated a specific bug in last semester’s project.

Today (4 Hours)

Sprint meeting, researched lighting optimization in Unity.

Tomorrow (4 Hours)

More research on lighting in Unity, search for more character models.

Hurdles

N/A

### SP20 Team34, Standup 1/29/2020 1:15pm-1:30pm

#### Justin Danglade

Yesterday (4 Hours)

Sprint meeting, research on lighting in Unity.

Today (4 Hours)

Research on lighting in Unity, searched for more character models.

Tomorrow (4 Hours)

Set up a new scene with prototype models, continue to refine knowledge of lighting in Unity.

Hurdles

N/A

### SP20 Team34, Standup 1/30/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Continue to refine knowledge of lighting in Unity.

Today (4 Hours)

Created a new scene and added prototype models. More research on lighting in Unity.

Tomorrow (0 Hours)

Nothing planned

Hurdles

N/A

### SP20 Team34, Standup 2/3/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A

Today (5 Hours)

Continued to build the new scene and attempt to implement baked lighting in the scene.

Tomorrow (5 Hours)

Continue the to build the scene

Hurdles

The scene is more difficult to implement than expected.

### SP20 Team34, Standup 2/4/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (5 Hours)

Continued to build the new scene and with baked lighting.

Today (5 Hours)

Continued to build the new scene and with baked lighting.

Tomorrow (4 Hours)

Continue to build the new scene and with baked lighting. Consider refactoring last semester’s project if creating the new scene is too time consuming or difficult.

Hurdles

The scene is more difficult to implement than expected.

### SP20 Team34, Standup 2/5/2020 1:30pm-1:45pm

#### Justin Danglade

Yesterday (5 Hours)

Continued to try to build the new scene and with baked lighting. Ended up refactoring last semester’s project.

Today (5 Hours)

Revised last semester’s lighting system. Added a banner in the background with the university logo.

Tomorrow (4 Hours)

Continue to implement the scene and implement post processing effects to the scene.

Hurdles

N/A

### SP20 Team34, Standup 2/6/2020 1:30pm-1:45pm

#### Justin Danglade

Yesterday (5 Hours)

Revised last semester’s lighting system. Added a banner in the background with the university logo.

Today (4 Hours)

Continued to implement post processing effects to the scene and revised within the scene.

Tomorrow (4 Hours)

Continue to write post processing script.

Hurdles

N/A

### SP20 Team34, Standup 2/7/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (4 Hours)

Continued to implement post processing effects to the scene and revised within the scene.

Today (4 Hours)

Continued to implement post processing effects to the scene and revised within the scene. Find models for the faculty bench. Have a backlog grooming meeting with P.O.

Tomorrow (0 Hours)

N/A

Hurdles

N/A

## Sprint 3:

### SP20 Team34, Standup 2/11/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A

Today (6 Hours)

Get familiar with the architecture of last semester’s project. Research the Unity framework.

Tomorrow (4 Hours)

Continue familiarizing ourselves with last semester’s project architecture and the Unity framework

Hurdles

N/A

### SP20 Team34, Standup 2/12/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (6 Hours)

Getting familiar with the architecture of last semester’s project. Researching the Unity framework.

Today (4 Hours)

Continue familiarizing ourselves with last semester’s project architecture and the Unity framework. Have a sprint planning meeting with PO.

Tomorrow (4 Hours)

Plan new system architecture around a scriptable object model.

Hurdles

Last semester’s project does not provide much of an architecture to scaffold code onto. Will discuss refactoring the project with PO.

### SP20 Team34, Standup 2/13/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (4 Hours)

Continued familiarizing ourselves with last semester’s project architecture and the Unity framework. Had a sprint planning meeting with PO.

Today (4 Hours)

Plan a new architecture based around scriptable objects. Try to utilize code from last semester’s project.

Tomorrow (4 Hours)

Continue creating new architecture.

Hurdles

N/A

### SP20 Team34, Standup 2/14/2020 4:00pm-4:15pm

#### Justin Danglade

Yesterday (4 Hours)

Began to plan a new architecture based around scriptable objects. Tried to utilize code from last semester’s project.

Today (4 Hours)

Began to implement the new architecture, set up object files for students and faculty.

Tomorrow (4 Hours)

Continue implementing the new architecture.

Hurdles

NA

### SP20 Team34, Standup 2/15/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Began to implement the new architecture, set up object files for students and faculty.

Today (4 Hours)

Continue to implement the new architecture.

Tomorrow (0 Hours)

Busy at work/school.

Hurdles

N/A

### SP20 Team34, Standup 2/17/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

N/A

Today (4 Hours)

Continue working on project architecture. Research Unity architectural patterns for the project.

Tomorrow (4 Hours)

Continue working on project architecture and researching Unity architectural patterns for the project.

Hurdles

N/A

### SP20 Team34, Standup 2/18/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Continued to work on project architecture. Researched Unity architectural patterns for the project.

Today (4 Hours)

Continue working on project architecture. Research Unity architectural patterns for the project.

Tomorrow (4 Hours)

Continue working on project architecture. Consider to implement OOP Factory pattern for student and faculty instances.

Hurdles

N/A

### SP20 Team34, Standup 2/19/2020 1:20pm-1:35pm

#### Justin Danglade

Yesterday (4 Hours)

Continued to work on project architecture. Researched Unity architectural patterns for the project.

Today (4 Hours)

Continue working on project architecture. Begin implementing factory pattern for object spawning

Tomorrow (4 Hours)

Continue implementing project architecture.

Hurdles

N/A

### SP20 Team34, Standup 2/20/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Continued to work on project architecture. Researched Unity architectural patterns for the project.

Today (4 Hours)

Continue working on project architecture. Begin implementing factory pattern for object spawning

Tomorrow (0 Hours)

Busy at work/school

Hurdles

N/A

### SP20 Team34, Standup 2/22/2020 4:00pm-4:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A - busy at work/school

Today (4 Hours)

Set up singleton Speech Listener class to control sequence of ceremony within the new architecture.

Tomorrow (0 Hours)

N/A

Hurdles

N/A

## Sprint 4:

### SP20 Team34, Standup 3/2/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A

Today (4 Hours)

Researching networking in the Unity API

Tomorrow (4 Hours)

Researching UI tools in Unity

Hurdles

N/A

### SP20 Team34, Standup 3/3/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (4 Hours)

Researching networking in the Unity API

Today (4 Hours)

Researching UI tools in Unity

Tomorrow (4 Hours)

Research OSI model and more networking in Unity

Hurdles

N/A

### SP20 Team34, Standup 3/4/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Researching UI tools in Unity

Today (4 Hours)

Researching OSI model and more networking in Unity

Tomorrow (4 Hours)

Review old python chat app from CNT4713

Hurdles

N/A

### SP20 Team34, Standup 3/5/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Researching OSI model and more networking in Unity

Today (4 Hours)

Try to implement SendBird in current project

Tomorrow (4 Hours)

Continue working to implement SendBird into project

Hurdles

Trying to get SendBird to integrate into current project

### SP20 Team34, Standup 3/6/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Trying to implement SendBird into current project

Today (4 Hours)

Working on implementing SendBird API

Tomorrow (4 Hours)

N/A

Hurdles

Trying to get SendBird to integrate into current project

### SP20 Team34, Standup 3/10/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A

Today (4 Hours)

Read about PubNub API

Tomorrow (4 Hours)

Read more about PubNub

Hurdles

N/A

### SP20 Team34, Standup 3/11/2020 4:00pm-4:15pm

#### Justin Danglade

Yesterday (4 Hours)

Reading about PubNub API

Today (4 Hours)

Try to implement PubNub

Tomorrow (4 Hours)

Continue to implement PubNub and work on GUI.

Hurdles

N/A

### SP20 Team34, Standup 3/12/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Tried to implement PubNub with Unity

Today (4 Hours)

Try to implement PubNub API.

Tomorrow (4 Hours)

Read about Forge Networking API and work on implementing Forge networking in the current project.

Hurdles

PubNub API does not seem to work with the current version of Unity.

### SP20 Team34, Standup 3/13/2020 1:45pm-2:00pm

#### Justin Danglade

Yesterday (4 Hours)

Try to implement PubNub API.

Today (4 Hours)

Read about Forge Networking API and work on implementing Forge networking in the current project.

Tomorrow (4 Hours)

Design simple GUI for chat.

Hurdles

N/A

### SP20 Team34, Standup 3/14/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Read about Forge Networking API and work on implementing Forge networking in the current project.

Today (4 Hours)

Design simple GUI for chat.

Tomorrow (4 Hours)

Continue to research Forge Networking API and networking in Unity.

Hurdles

N/A

## Sprint 5:

### SP20 Team34, Standup 3/16/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A

Today (3 Hours)

Researched Forged Networking API and tried to implement it in the current project.

Tomorrow (4 Hours)

Continue to implement Forge Networking API in Unity.

Hurdles

Implementing Bearded Man Studio’s Forge Networking API proved to be more difficult than expected.

### SP20 Team34, Standup 3/17/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (3 Hours)

Researched Forge Networking API for Unity, began implementing the Networking API.

Today (4 Hours)

Continue to research and implement Forge Networking. Found issues with Forge Networking working with the current version of Unity.

Tomorrow (4 Hours)

Continue researching and implementing Forge Networking.

Hurdles

Forge Networking installation seems to have some issues with Unity.

### SP20 Team34, Standup 3/18/2020 2:00pm-2:15pm

Justin Danglade

Yesterday (4 Hours)

Research and implementation of Forge Networking API in Unity.

Today (4 Hours)

Implementation of Forge Networking in chatApp branch of project.

Tomorrow (4 Hours)

Continue to implement Forge Networking in the chatApp branch.

Hurdles

Forge Networking seems to have issues with the version of Unity that is installed.

### SP20 Team34, Standup 3/19/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (4 Hours)

Worked on implementing the Forge Networking API into the chatApp branch of the project.

Today (3 Hours)

Continue to work on the chatApp branch and integrate the Forge Networking API, today using an older version of Unity (version 2018.4.21).

Tomorrow (4 Hours)

Continue to work on the chatApp branch with Forge Networking and Unity version 2018.4.21.

Hurdles

The Forge Networking API seems to have compatibility issues with the newest version of Unity because Unity’s previous multiplayer solution, UNet, is now deprecated.

### SP20 Team34, Standup 3/20/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (3 Hours)

Worked on the chatApp branch using an older version of Unity (version 2018.4.21).

Today (4 Hours)

Continue to work on the chatApp branch and continue to try to implement the Forge Networking API.

Tomorrow (4 Hours)

Try to implement native Unity networking API.

Hurdles

Still have compatibility issues with the Forge Networking API and Unity.

### SP20 Team34, Standup 3/23/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A

Today (5 Hours)

Researched the OSI model and native Unity Networking components.

Tomorrow (4 Hours)

Research and implement native Unity Networking components in the chatApp branch

Hurdles

Poor understanding of Unity Networking objects. Networking solution in Unity is incomplete but available for use as of March 2020.

### SP20 Team34, Standup 3/24/2020 2:20pm-2:35pm

#### Justin Danglade

Yesterday (5 Hours)

Researched the OSI model and native Unity Networking components.

Today (4 Hours)

Research and try to implement native Unity Networking components in the chatApp branch.

Tomorrow (4 Hours)

Continue to research native Unity Networking components as well as implementing the GUI for the chatApp branch.

Hurdles

N/A

### SP20 Team34, Standup 3/25/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (4 Hours)

Researched and tried to implement native Unity Networking components in the chatApp branch.

Today (4 Hours)

Worked on the GUI of the chatApp branch.

Tomorrow (4 Hours)

Continue to work on the GUI of the chatApp branch.

Hurdles

N/A

### SP20 Team34, Standup 3/26/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (4 Hours)

Work on GUI.

Today (3 Hours)

Continue to work on the GUI of the chatApp branch.

Tomorrow (4 Hours)

Finish GUI functionality.

Hurdles

N/A

### SP20 Team34, Standup 3/27/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (3 Hours)

Worked on the GUI of the chatApp branch.

Today (5 Hours)

Finish GUI and text based functionality of chatApp branch.

Tomorrow (0 Hours)

Busy with work tomorrow.

Hurdles

Still have no working networking component in the chatApp branch.

## Sprint 6:

### SP20 Team34, Standup 3/30/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A

Today (5 Hours)

Researched about the OSI model and read about the Network Manager component of Unity.

Tomorrow (4 Hours)

Implement Network Manager in the chatApp branch.

Hurdles

Network Manager documentation is very complete, but I am inexperienced with networking in C# and Unity.

### SP20 Team34, Standup 3/31/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (5 Hours)

Researched about the OSI model and read about the Network Manager component of Unity.

Today (5 Hours)

Work on implementing Network Manager in the chatApp branch.

Tomorrow (4 Hours)

Continue to work on implementing the Network Manager component in the chatApp branch.

Hurdles

Network Manager and Network Manager HUD are currently not working properly.

### SP20 Team34, Standup 4/1/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (5 Hours)

Worked on implementing the Network Manager component in the chatApp branch.

Today (5 Hours)

Work on implementing Network Manager in the chatApp branch.

Tomorrow (4 Hours)

Continue to work on implementing the Network Manager component in the chatApp branch.

Hurdles

Network Manager is still not working correctly.

### SP20 Team34, Standup 4/2/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (5 Hours)

Worked on the implementation of the Network Manager component in the chatApp branch.

Today (4 Hours)

Work on implementing Network Manager in the chatApp branch. If I cannot complete by today I will remove the Networking components and work on polishing the UI of the chatApp branch.

Tomorrow (4 Hours)

Remove Networking components and polish the UI of the chatApp branch.

Hurdles

The Network Manager component still is not working correctly with the project.

### SP20 Team34, Standup 4/3/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Continued to work on the implementation of the Network Manager component.

Today (4 Hours)

Remove components that are not necessary for the chatApp UI. Start polishing the UI of the chatApp branch.

Tomorrow (4 Hours)

Continue to remove components and polish the UI.

Hurdles

Complex code to remove.

### SP20 Team34, Standup 4/4/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Removed most of the unnecessary components in the chatApp branch. Began to polish the UI.

Today (4 Hours)

Finish removing unnecessary components. Finish UI polish.

Tomorrow (0 Hours)

N/A

Hurdles

N/A

### SP20 Team34, Standup 4/6/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (0 Hours)

N/A

Today (4 Hours)

Merge master branch into chatApp branch and resolve the conflicts that may arise.

Tomorrow (4 Hours)

Finish resolving merge conflicts.

Hurdles

Many conflicts to resolve - over 200 errors.

### SP20 Team34, Standup 4/7/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Merged the master branch into the chatApp branch and tried to resolve as many conflicts that arose.

Today (4 Hours)

Continue to resolve conflicts.

Tomorrow (4 Hours)

Continue to resolve conflicts.

Hurdles

Many conflicts, but are often easy to solve.

### SP20 Team34, Standup 4/8/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Worked on resolving conflicts in the merged chatApp branch.

Today (4 Hours)

Work on resolving conflicts in the project.

Tomorrow (4 Hours)

Finish resolving conflicts and push to gitlab.

Hurdles

Many conflicts to resolve.

### SP20 Team34, Standup 4/9/2020 2:00pm-2:15pm

#### Justin Danglade

Yesterday (4 Hours)

Worked on resolving merge conflicts.

Today (4 Hours)

Finish resolving merge conflicts and push to gitlab.

Tomorrow (0 Hours)

Unavailable for work on the project.

Hurdles

N/A

## Sprint 7:

### SP20 Team34, Standup 4/13/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (0 Hours)

Nothing.

Today (4 Hours)

Fixing bugs in project

Tomorrow (4 Hours)

More Bug Fixes

Hurdles

N/A

### SP20 Team34, Standup 4/14/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Fixing bugs.

Today (4 Hours)

Fixing bugs in project

Tomorrow (4 Hours)

More Bug Fixes

Hurdles

N/A

### SP20 Team34, Standup 4/15/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Fixing bugs.

Today (4 Hours)

Fixing bugs in project

Tomorrow (4 Hours)

More Bug Fixes

Hurdles

N/A

### SP20 Team34, Standup 4/16/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Fixing bugs.

Today (4 Hours)

Fixing bugs in project

Tomorrow (4 Hours)

Merge and solve merge conflicts

Hurdles

N/A

### SP20 Team34, Standup 4/17/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Fixing bugs.

Today (4 Hours)

Merge and solve merge conflicts

Tomorrow (4 Hours)

More Bug Fixes

Hurdles

N/A

### SP20 Team34, Standup 4/20/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (0 Hours)

Nothing.

Today (4 Hours)

Fixing bugs in project, solving more merge conflicts

Tomorrow (4 Hours)

More Bug Fixes

Hurdles

N/A

### SP20 Team34, Standup 4/21/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Bug Fixes, solving merge conflicts.

Today (4 Hours)

Work on final documentation.

Tomorrow (4 Hours)

Continue to work on documentation.

Hurdles

N/A

### SP20 Team34, Standup 4/22/2020 12:00pm-12:15pm

#### Justin Danglade

Yesterday (4 Hours)

Working on final documentation.

Today (4 Hours)

Work on final documentation.

Tomorrow (4 Hours)

Continue to work on documentation.

Hurdles

N/A

### SP20 Team34, Standup 4/23/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Working on final documentation.

Today (4 Hours)

Work on final documentation.

Tomorrow (4 Hours)

Continue to work on documentation.

Hurdles

N/A

### SP20 Team34, Standup 4/24/2020 1:00pm-1:15pm

#### Justin Danglade

Yesterday (4 Hours)

Working on final documentation.

Today (4 Hours)

Work on final documentation.

Tomorrow (4 Hours)

Continue to work on documentation.

Hurdles

N/A