Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Digital Graduations and Reunions

Team Members: Andrew Vigueras, Justin Danglade

Product Owner(s): Dr. Mandayam Thirunarayanan

Mentor(s): Dr. Mandayam Thirunarayanan

Instructor: Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of The Digital Graduation Project, all of its methods and implementations, as well as features and upcoming features.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	22

System Validation  …………………………………………………………………………………………………………………….	23

Glossary  ………………………………………………………………………………………………………………………………….	37

Appendix  ………………………………………………………………………………………………………………………………….	38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	38

Static UML Diagrams  ……………………………………………………………………………………………………….	38

Dynamic UML Diagrams  …………………………………………………………………………………………………..	40

Appendix B - User Interface Design  …………………………………………………………………………….…...	52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	74

References ……………………………………………………………………………………………………………………...………...	80

# Introduction

In the upcoming section a complete overview of the design and purpose of this system is outlined. The scope of the project and its development methods are also reviewed in this section of the document. UML diagrams, use case diagrams, and sequence diagrams for each subsystem in the project are included as visual and developmental aid. SCRUM documentation and user stories are also included in this document to give an overview of the development workflow throughout the semester.

## Current System

An overview of the current system is as follows:

- Full digital graduation ceremony

  - Complete flow of ceremony: Main menu -> Chatroom -> Opening ceremony speeches -> Student line up ceremony -> Ending speeches -> Chatroom -> Quit

- Student Chat Room

  - Students are placed into the chat room before the ceremony starts to socialize with their classmates.

  - 3rd person camera and controller in chatroom.

- Completely configurable ceremony

  - Administrator can configure several aspects of ceremony:

  - Institution : School colors for User interface, School banners for ceremony, Participating departments/ faculty and staff.

  - Students: Students can add a picture of themselves, a quote, Name, degree awarded.

  - Speeches:  Administrator can add Opening and Ending ceremony speeches. Can be as many speeches as needed. Each speech is either a video or audio file.

- Ceremony Manager

  - Dictates sequence of ceremony by running through configured speeches and students for line up.

  - Decides at runtime if speech is audio of video and uses respective players.

- Speeches

  - Each speech contains:

  - an audio or video file of the respective speech.

  - Speech speaker’s name and Title.

  - Photo of speech speaker.

- Object spawner system

  - Spawns student objects (for line up) at runtime and deletes after use to reduce overhead and increase space and time complexity of the main algorithm.

- Post Processing effects and Lighting overhaul

  - Added post processing effect to give scene a more modern look

    - Anti aliasing

    - Bloom

    - Motion blur

    - Ambient occlusion

    - Depth of field

  - Used a more modern lightmap generation algorithm.

    - Reduces overhead by reducing the number of lights in the scene.

    - Using main spot light instead of ambient lighting.

## Purpose of New System

- To give fully online students a chance at experiencing a graduation ceremony from the comfort of their home.

- Allow the use of an official graduation ceremony for fully online programs in universities across the world.

- Create a fully configurable online web program to be easily configured and used over a web browser such as chrome.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Digital graduations project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

User Story #1 - Familiarize with environment

As a developer, I want to get familiar with tech stack: Unity engine, Adobe Fuse, Visual Studio, Mixamo.

Assigned to: All team members

Acceptance Criteria:

1. Project members are familiar with the tech stack of the project which includes:

  - Gitlab repository

  - Unity engine

  - Adobe fuse

  - Mixamo

  - Visual studio 2019

User Story #2 - Research graduation ceremonies

As a developer, I want to research graduation ceremonies and understand the flow of ceremonies.

Assigned to: All team members

Acceptance Criteria:

- Project members will have a better understanding of modern university graduation ceremonies to help with projects.

User Story #3 - Achieve clean build

As a developer, I want to achieve a clean build on unity cloud and run existing versions of the project in a local machine.

Assigned to: All team members

Acceptance Criteria:

- Any bugs from the previous project are fixed.

- Clean build on Unity cloud is achieved.

- Local project running without errors.

User Story #4 - Optimize lightmapping in Scenes

As a developer, I would like to render light settings more efficiently on the scene.

Assigned to: Andrew

Acceptance Criteria:

- Light rendering in scenes uses less processing power than before. Currently using too much.

- Use less lights to achieve the same lighting.

User Story #5 - Better lighting and models

As a User, I would like to see the stage with better lighting and updated models.

Assigned to: Andrew

Acceptance Criteria:

- Lighting is updated visually.

- 3D models are updated visually.

User Story #6 - Set up new scene for ceremony

As a developer, I would like to set up a new scene for the ceremony based on the previous teams’ scene.

Assigned to: Justin

Acceptance Criteria:

1.Previous scene is duplicated and revised.

2.Ceremony scene is set up.

User Story #7 - Set up new scene for chatroom

As a developer, I would like a new scene for the chatroom portion of the ceremony.

Assigned to: Justin

Acceptance Criteria:

- Chat room scene is set up for development.

User Story #8 - Create scaffolding for new architecture

As a developer, I would like a more configurability and modifiability of the current system structure.

Assigned to: Andrew

Acceptance Criteria:

- Skeleton for new architecture is created.

- Configurability is built into the system.

User Story #9 - Allow students to be configured

As an Administrator, I would like to be able to configure the students who are participating in the ceremony  accordingly.

Assigned to: Andrew

Acceptance Criteria:

- Administrators can configure students participating in ceremonies.

- Participating students will be added to the student roster object.

- Student objects are created to house student data.

User Story #10 - Create Speech system

As an admin, I would like to add various speeches/ videos to the ceremony that dictates the flow of the graduation.

Assigned to: Andrew

Acceptance Criteria:

- Speech object type is created to house all speech info.

- Speech info can be configured by the administrator.

User Story #11 - Continue setting up chat scene

As a developer, I would like the new chat scene to contain more features.

Assigned to: Justin

Acceptance Criteria:

- 3rd person camera and controller added to the scene.

- Basic UI functionality.

User Story #12 - Working software architecture

As a developer, I would like a working software architecture for this project.

Assigned to: Andrew

Acceptance Criteria:

- Use Unity ECS architecture.

- Uses a Scriptable object database for students/faculty.

- Uses FSM singleton for ceremony sequence manager.

User Story #13 - Better pathfinding algorithm

As a developer, I would like new pathinding and AI mechanics for students and faculty entities in the scene.

Assigned to: Andrew

Acceptance Criteria:

- Use Unity’s navmesh api to improve pathfinding algorithm.

User Story #14 - Loading into chatroom

As an User, I would like to be placed into a chatroom before and after the ceremony.

Assigned to: Justin

Acceptance Criteria:

- Use Unity’s navmesh api to improve pathfinding algorithm

User Story #15 - Proper line up sequence

As a User, I would like to see the students participating in the graduation ceremony Line up and receive their awards during the line up sequence

Assigned to: Andrew

Acceptance Criteria:

- Configured student data should be reflected in lining up students.

User Story #16 - Set up administrator form

As an administrator, I would like to fill out a form to set the students and speeches for the ceremony.

Assigned to: Andrew

Acceptance Criteria:

- Form should include input for all configurable information

- Native or web based is fine.

User Story #17 - Set up network integration for Chatroom

As an User, I would like to have a networked integrated chatroom scene.

Assigned to: Justin

Acceptance Criteria:

- Basic integration for start.

- UDP

User Story #18 - Object spawning system

As a developer, I would like to reduce processor overhead in scenes by optimizing the gameobject spawning system.

Assigned to: Andrew

Acceptance Criteria:

- Object spawner should spawn at runtime and delete after use.

- Overhead gains should be seen through Unity profiler.

User Story #19 -  Complete flow of Ceremony

As a User, I would like to view the full sequence of the ceremony from the main menu -> Opening Ceremony -> Student line up -> Ending Ceremony.

Assigned to: Andrew

Acceptance Criteria:

- Project should run from start to finish.

- Correct data from admin form should be represented.

User Story #20 -  Basic message networking

As an User, I would like to have a networked integrated chatroom scene that allows messages to be sent over UTP.

Assigned to: Justin

Acceptance Criteria:

- Basic networking functionality for chat messages.

- Send through UTP if possible.

User Story #21 -  Bug fixes and polish

As a Developer, I would like all peristing bugs in the project to be fixed and the code directory to be cleaned.

Assigned to: All team members

Acceptance Criteria:

- All current bugs are fixed

- Clean directory for next team

User Story #22 -  Complete final document

As a Developer, I would like the entirety of the project's documentation to be completed and ready to be handed off to the next team.

Assigned to: All team members

Acceptance Criteria:

- Finish all project deliverables

## Pending User Stories

User Story #23 -  More networking features for the chatroom

As a User, I would like to log on to a chatroom of 2 or more people and seamlessly chat with them.

Assigned to: All team members

Acceptance Criteria:

- Full chat capabilities

- Able to host 2 or more people.

User Story #24 -  Program hosted on web using unity web player

As a User, I would like to be able to access this program over a web browser using unity web player.

Assigned to: All team members

Acceptance Criteria:

- Program can be accessed on a web browser using unity web player.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- Hardware

  - OS: Windows 10 professional 64-bit, OSX Mojave

  - CPU: AMD Ryzen 7 2700X, Intel Core i5-8259U

  - GPU: NVIDIA GTX 1080ti, Intel integrated graphics

- Software

  - Unity Engine 2019

  - Unity Cloud build

  - Visual Studio 2019 with .NET 4.0 framework and UnityEngine API.

  - Adobe fuse

  - Mixamo animations

  - Blender

  - Gimp

  - Gitlab repository with Git LFS

  - Trello

## Sprints Plan

### Sprint 1

SP20 Team34 Kickoff 1/17/2020 4:00pm 5:00pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Project Goals:

- Create a platform for fully online students to be able to attend a graduation ceremony offsite.

- Project Scope:

- Networking features

    - Should be able to be used on a web browser online.

    - Allow users to connect online and support many concurrent users.

- Configuration of the ceremony.

    - Branding, teachers, logo, music, videos.

    - Ceremony must be able to be configured accordingly.

- Chat feature before and after graduation.

    - Configurable chatroom where online users can interact.

- Sprint 1 User Stories:

- As a developer, I want to get familiar with tech stack: Unity engine, Adobe Fuse, Visual Studio

- As a developer, I want to research graduation ceremonies and understand the flow of ceremonies.  Figure out what to add to the project.

- Fix any existing bugs/issues in the current version. Achieve clean build and run of existing versions of the project.

- Summary of other stuff discussed.

  - For Future Sprints:

  - Change animations

  - Check computer requirements and optimize accordingly.

  - Banners for universities and colleges.

  - Line of concession for faculty surrounding students to shake hands.

  - Research graduation ceremonies to mirror and see what needs

### Sprint 2

SP20 Team34 Planning 1/28/2020 3:15pm 4:15pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Sprint Goals:

- Set up new scenes with updated models and lighting.

- Fix line up function and optimize.

- Sprint User Stories:

- User Stories:

- 1: As a developer, I would like to render light setting more efficiently on the scene.

- 2: As a user, I would like to see the stage with better lighting and updated models.

- 3: As a developer I would like the line up to be more efficient  next to the stage.

- 4: As a developer I would like to set up a new scene for the ceremony.

      - Ceremony should have bench for heads of faculty. And audience section. Look for cap and gown.

- 5: As a developer I would like a new scene for the chatroom.

      - Empty for now.

- Summary of other stuff discussed.

  - Pre Existing bug is problem in way line up function is set up. Will just create a different function that does not depend on the incorrect version.

  - Recreating entire scene with new models and textures.

  - Lighting needs to be looked at.

Sprint 3

Meeting minutes Example (one per team, per sprint, per project):

SP20 Team34 Planning 2/12/2020 2:00pm 3:00pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Sprint Goals:

- Create an opening for the Ceremony.

- Refactor students lining up the system for graduation. Make it configurable.

- Refactor core architecture of project: Revolve around a scriptable object architecture.

- Sprint User Stories:

- User Stories:

    - 1: As a developer, I would like a more configurability and modifiability of the current system structure.

      - Structure is built in the fashion of a digital video instead of a configurable online system.

    - 2: As an admin, I would like to be able to configure the students accordingly.

      - Added students will walk during the ceremony.

      - While the current student is on stage, names will show on screens.

    - 3: As an admin, I would like to add various speeches/ videos to the ceremony that dictates the flow of the graduation.

- Summary of other stuff discussed.

  - Which architectural pattern will be used.

    - Considering scriptable object database.

  - Consider future features when making new architecture.

    - Chat room

    - Networking.

# Sprint 4

SP20 Team34 Planning 3/2/2020 2:00pm 3:00pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Sprint Goals:

- Complete new architecture for project.

- Implement new pathfinding and AI mechanics for students/faculty.

- Implement a new chatroom scene before the ceremony.

- Sprint User Stories:

- User Stories:

    - 1: As a developer, I would like a working software architecture for this project.

      - Use Unity ECS architecture.

      - Scriptable object database for students/faculty.

      - FSM singleton for ceremony sequence manager.

    - 2: As a developer, I would like new pathinding and AI mechanics for students and faculty entities in the scene.

      - Use Unity’s Navmesh functionality.

      - Bake scene in navmesh

    - 3: As an User, I would like to be placed into a chatroom before the ceremony begins.

      - New scene for chatroom.

      - 3rd person camera and movement.

      - Navmesh baked movement and pathfinding.

- Summary of other stuff discussed.

  - Which architectural pattern will be used.

    - scriptable object databases.

    - Entity Component system

    - FSM Singleton sequence manager.

  - Consider future features when making new architecture.

    - Networking

Sprint 5

SP20 Team34 Planning 3/18/2020 4:00pm 5:00pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Sprint Goals:

- Opening/Student Line up during the ceremony.

- Administrator Form to set up Ceremony data.

- Networking for Chatroom scene.

- Sprint User Stories:

- User Stories:

    - 1: As a User, I would like to see the students participating in the graduation ceremony Line up and receive their awards during the line up sequence.

    - 2: As a developer, I would like new pathinding and AI mechanics for students and faculty entities in the scene.

      - Finish up navmesh implementation for agents.

    - 3: As an administrator, I would like to fill out a form to set the students and speeches for the ceremony.

      - Upload video/audio files to form.

      - Set Banner images for university.

      - Set students and faculty participating.

    - 4: As an User, I would like to have a networked integrated chatroom scene.

      - Send messages via UDP.

      - UI for Chatroom.

- Summary of other stuff discussed.

  - Perhaps allowing live audio transmission instead of just file uploads.

  - Consider future features when making new architecture.

    - Networking

Sprint 6

SP20 Team34 Planning 4/1/2020 6:00pm 7:00pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Sprint Goals:

- Finish ceremony sequence architecture.

- Administrator Form to set up Ceremony data.

- Integrate networking/charoom with the main scene.

- Sprint User Stories:

- User Stories:

    - 1: As a User, I would like to view the full sequence of the ceremony from the main menu -> Opening Ceremony -> Student line up -> Ending Ceremony.

      - Project should run from start to finish.

      - Correct data from admin form should be represented.

    - 2: As an administrator, I would like to fill out a form to set the students and speeches for the ceremony.

      - Upload video/audio files to form.

      - Set Banner images for university.

      - Set students and faculty participating.

    - 4: As an User, I would like to have a networked integrated chatroom scene.

      - Send messages via UDP.

      - UI for Chatroom.

- Summary of other stuff discussed.

  - Perhaps allowing live audio transmission instead of just file uploads.

  - Consider future features when making new architecture.

    - Networking

Sprint 7

SP20 Team34 Planning 4/14/2020 5:00pm 6:00pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Sprint Goals:

- Finish up polish of the project.

- Fix persisting bugs.

- Set up code for next semester's group.

- Finish project documentation.

- Sprint User Stories:

- User Stories:

    - 1: As a Developer, I would like all peristing bugs in the project to be fixed and the code directory to be cleaned.

      - Set up code for next semester.

    - 2: As a Developer, I would like the entirety of the project's documentation to be completed and ready to be handed off to the next team.

      - Final document

      - Posters

      - Videos

      - Presentation

- Summary of other stuff discussed.

  - None

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

Programming architecture in Unity engine is a bit different than with other software solutions. Instead of creating one big system, the Component based architecture was used to create various sub-systems that worked together via a State-machine driven singleton class called CeremonyManager. Unity’s Scriptable object class was used as the primary runtime database for the project.

## System and Subsystem Decomposition

The program is divided into 3 scenes: Main Menu, Chat Room, and Ceremony that are driven by several subsystems which are all connected by a Finite state machine singleton class. These systems and subsystems are as follows:

CeremonyManager.cs : Finite state machine singleton class that drives the ceremony scene depending on Speech and student data configured.

StudentLineUp.cs: Initialized by CeremonyManager. Controls line up ceremony by spawning student objects from student roster objects.

SpeechManager.cs: iterates through CeremonySpeeches scriptableobject to play speeches during the speech portion of ceremony. Plays video or audio depending on which is used during speech.

ObjectSpawner.cs: Spawns students in the scene at runtime.

Data

Student.cs : Houses data used by LineUpSystem.cs. Contains Name, Photo, degree and quote of student.

StudentRoster.cs: Contains list of students participating and which department students are from.

Speech.cs: Contains data of a single speech. Audio/video, Speech speaker, and title of speech.

CeremonySpeeches.cs: Contains beginning and ending speeches of ceremony.

## Deployment Diagram

## Design Patterns

The design patterns used in this project were based around the usage of Unity’s monobehaviour and scriptable object API’s. The Component based architecture approach was used since it allowed for low coupling and high cohesion when taking advantage of various subsystems.

For the main system CeremonyManager the state machine driven approach was chosen since the ceremony was divided into discrete parts that followed a sequence. Coroutines were used within the various subsystems to take advantage of Unity’s robust Event-driven architecture.

For the chatroom, a client to server architecture was chosen as a networking architecture.

The Program itself is intended to be deployed to a web application using unity’s web player.

# System Validation

The main method of validation in this project was making use of Unity’s continuous integration service Unity cloud build. Unit and integration testing was difficult to accomplish due to the nature of game engine development but using Unity’s cloud build allowed us to make note of any pushes that broke the build and allowed efficient integration of branches.

System tests were done with each new feature by a developer that did not develop the feature. After each feature was approved they would be pushed to Unity cloud build for build checking. Code reviewing was handled through gitlab before any major merges were allowed.

# Glossary

- CeremonyManager.cs : Finite state machine singleton class that drives the ceremony scene depending on Speech and student data configured.

- StudentLineUp.cs: Initialized by CeremonyManager. Controls line up ceremony by spawning student objects from student roster objects.

- SpeechManager.cs: iterates through CeremonySpeeches scriptableobject to play speeches during the speech portion of ceremony. Plays video or audio depending on which is used during speech.

- ObjectSpawner.cs: Spawns students in the scene at runtime.

- Student.cs : Houses data used by LineUpSystem.cs. Contains Name, Photo, degree and quote of student.

- StudentRoster.cs: Contains list of students participating and which department students are from.

- Speech.cs: Contains data of a single speech. Audio/video, Speech speaker, and title of speech.

- CeremonySpeeches.cs: Contains beginning and ending speeches of ceremony.

- Component based architecture: a branch of software engineering that emphasizes the separation of concerns with respect to the wide-ranging functionality available throughout a given software system.

- Event driven architecture: a software architecture paradigm promoting the production, detection, consumption of, and reaction to events.

- Finite State Machine: a mathematical model of computation. It is an abstract machine that can be in exactly one of a finite number of states at any given time.

- Monobehaviour: the base class from which every Unity script derives.

# Appendix

## Appendix A - UML Diagrams

Class Diagrams

Andrew Vigueras’ Class diagram

Justin Danglade’s Class Diagram

Sequence diagrams

Andrew’s Sequence Diagram

Justin’s Sequence diagram

Use case diagrams

Andrew’s use case diagram

Justin’s use case diagram

## Appendix B - User Interface Design

-Main Menu Scene-

-Chatroom Scene-

-Ceremony Starting Scene-

-Student Line Up portion of ceremony-

-Ending speech-

-End UI-

-Web Deployment View- (in progress)

## Appendix C - Sprint Review Reports

### Sprint 1

SP20 Team34 Review 1/28/2020 2:00pm 2:45pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- List of Approved User Stories:

- US-1:As a developer, I want to get familiar with tech stack: Unity engine, Adobe Fuse, Visual Studio

- US-2: As a developer, I want to research graduation ceremonies and understand the flow of ceremonies.  Figure out what to add to project.

- US-3: As a developer, I want to  Achieve clean build and run of existing version of project.

- List of Rejected User Stories:

  - Did not end up fixing bug since we will rewrite whole component instead.

SP20 Team34 Retrospective 1/28/2019 2:45pm 3:15pm

Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Team Performance:

- Andrew

- What went right?

      - Finished all user stories and got a good handle on the tech stack

- What went wrong?

      - Couldn't figure out how to fix pre existing bug in project so will have to rewrite component .

- Justin

- What went right?

      - Got the hang of the whole techstack and Unity’s api.

      - Understand the flow of unity’s monobehaviour class.

- What went wrong?

      - Preexisting bug that plagues project was found to be a functional issue and needs a rewrite.

- Product Evaluation:

- M.O. Thiru

- Full tech stack downloaded and environments set up.

- Students are familiar with flow of graduation ceremonies.

### Sprint 2

SP20 Team34 Review 2/8/2020 3:00pm 3:45pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- List of Approved User Stories:

  - 1: As a developer, I would like to render light setting more efficiently on the scene.

  - 2: As a user, I would like to see the stage with better lighting and updated models.

  - 3: As a developer I would like the line up to be more efficient  next to the stage.

  - 4: As a developer I would like to set up a new scene for the ceremony.

- List of Rejected User Stories:

  - : As a developer I would like a new scene for the chatroom.

    - Decided this was better suited for sprint 3

SP20 Team34 Retrospective 2/8/2019 3:45pm 4:15pm

Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Team Performance:

- Andrew

- What went right?

      - Figured out how to make rendered lighting more visible.

      - Gained a better understanding of Unity’s physics engine and working with Vector3’s.

      - Figured how to add post processing to the main camera entity for better visuals.

- What went wrong?

      - Did not have enough time for the chatroom scene in this sprint. Will do next sprint.

- Justin

- What went right?

      - Got the hang of Unity’s C# scripting.

      - Managed to fix line up functions for student objects during the ceremony.

      - Added new animations to line of function and fixed existing animations.

- What went wrong?

      - Did not have enough time for the chatroom scene in this sprint. Will do next sprint.

- Product Evaluation:

- M.O. Thiru

- Lighting of the ceremony improved now.

- Post processing effects working as intended.

- Visuals of ceremony are much more visible.

### Sprint 3

SP20 Team34 Review 2/27/2020 2:00pm 3:00pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- List of Approved User Stories:

  - 1: As a developer, I would like a more configurability and modifiability of the current system structure.

  - 2: As an admin, I would like to be able to configure the students accordingly.

  - 3: As an admin, I would like to add various speeches/ videos to the ceremony that dictates the flow of the graduation.

  - 4: As a developer I would like a new scene for the chatroom.

- List of Rejected User Stories:

  - None

Meeting minutes Example (one per team, per sprint, per project):

SP20 Team34 Retrospective 2/27/2019 3:00pm 3:30pm

Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Team Performance:

- Andrew

- What went right?

      - Started creating a working architecture for a project.

      - Project is much more modifiable and a lot less coupled now.

      - FSM for Ceremony sequence created to dictate flow of Ceremony.

      - Data for various objects ( Students, Faculty, Audience, Speeches) created through scriptable objects and attached to in-scene avatars now. Data types usable in architecture now.

- What went wrong?

      - I Have not finished complete architecture implementation yet. Will need some of Sprint 4 to complete.

- Justin

- What went right?

      - Learned a lot about Unity’s networking API.

      - Research on networking protocols for chat rooms.

      - Implemented basic chatroom scene.

      - Third person Character + camera movement for chatroom scene.

- What went wrong?

      - Did not have enough time to work with more chat room functionality. Will need sprint 4 for that.

- Product Evaluation:

- M.O. Thiru

- Project Architecture implemented and much better than previous semester implementation (or lack there-of).

- Actual software is tied to project now instead of just Unity Scene Game-objects.

- Sequential Video player added works well.

- Prototype chatroom scene working.

### Sprint 4

SP20 Team34 Review 3/18/2020 3:00pm 3:45pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- List of Approved User Stories:

  - 1: As a developer, I would like a working software architecture for this project.

      - Use Unity ECS architecture.

      - Scriptable object database for students/faculty.

      - FSM singleton for ceremony sequence manager.

    - 2: As a developer, I would like new pathinding and AI mechanics for students and faculty entities in the scene.

      - Use Unity’s Navmesh functionality.

      - Bake scene in navmesh

    - 3: As an User, I would like to be placed into a chatroom before the ceremony begins.

      - New scene for chatroom.

      - 3rd person camera and movement.

      - Navmesh baked movement and pathfinding.

- List of Rejected User Stories:

  - Pathfinding story split into two to continue in sprint 5.

SP20 Team34 Retrospective 3/18/2020 4:00pm 5:00pm

Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Team Performance:

- Andrew

- What went right?

      - Finished up scaffolding of new project architecture.

        - CeremonyManager.cs :

          - Manages complete flow of ceremony and allows for configuration of speeches via audio files or video files.

          - Flow of ceremony currently is: Start -> Starting speeches -> student line up -> Ending speeches -> Celebration -> ending.

          - Calls SpeechManager.cs to play respective video/audio clips and print SpeakerName and speech title on UI screen.

        - Speech.cs:

          - Scriptable object that houses data for individual speeches given. Speaker name, Speech title, What kind of file(audio/video) the speech is.

        - CeremonySpeeches.cs:

          - Scriptable object that houses all speeches in a given ceremony.

          - Contains two Lists: BeginningSpeeches[] and EndingSpeeches[].

        - SpeechManager.cs:

          - File that plays the audio/video clips given by CeremonyManager.cs.

          - Displays speech info as they are playing: Who is speaking, what is the speech title.

        - LineUp.cs:

          - File that handles the student line up portion of the ceremony. Is called by CeremonyManager.cs once beginning speeches are done playing.

          - Uses object pooler script to spawn Student(Contains info on students) objects behind stage depending on which students are in the roster.

- What went wrong?

      - LineUp.cs script is not finished since pathfinding for students needs work. Will use Unity’s Navmesh to add better pathfinding and collisions. Will work on this for sprint 5 as well as iron out other existing problems.

- Justin

- What went right?

      - Set up a skeleton for a chat messaging system for the ceremony chat scene.

      - Upon entering the program user will be placed in the chat scene first then transition to the Ceremony scene.

      - Third Person controller + camera setup for chat scene.

      - Building backend for chat messaging system.

        - Started working with various networking API’s to find a decent one.

      - Set up a working GUI for a simple chat system.

- What went wrong?

      - Didn't find a messaging API worth using. Will continue search and implementation in sprint 5.

- Product Evaluation:

- M.O. Thiru

- Project architecture robust and configurable for various universities.

- Project is a working software solution now.

- Chat room Prototype working well.

### Sprint 5

SP20 Team34 Review 3/31/2020 3:00pm 3:45pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- List of Approved User Stories:

  - User Stories:

    - 1: As a User, I would like to see the students participating in the graduation ceremony Line up and receive their awards during the line up sequence.

    - 2: As a developer, I would like new pathinding and AI mechanics for students and faculty entities in the scene.

      - Finish up navmesh implementation for agents.

    - 4: As an User, I would like to have a networked integrated chatroom scene.

      - Send messages via UDP.

      - UI for Chatroom.

      - Basic LAN networking for now.

- List of Rejected User Stories:

  - 3: As an administrator, I would like to fill out a form to set the students and speeches for the ceremony.

    - Upload video/audio files to form.

    - Set Banner images for university.

    - Set students and faculty participating.

  - Previous implementation did not work as expected due to limitations in the Unity engine itself. Will continue with story for sprint 6.

SP20 Team34 Retrospective 3/31/2020 2:45pm 3:15pm

Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Team Performance:

- Andrew

- What went right?

        - Navmesh and pathfinding AI for students working.

        - Navmesh and pathfinding AI for Faculty working.

        - Lineup function working with student roster.

        - Navmesh bake of existing Scene complete.

        - UI for line up portion of ceremony complete.

      - What went wrong?

        - Unity has difficulty with file uploads so administrative form will have to be rethought. Will use sprint 6 to implement.

- Justin

- What went right?

      - Set up more functionality with chat.

      - Added complete UI to chat system.

        - Messages and alerts.

      - LAN working with chat.

      - Some network functionality.

- What went wrong?

      - UI design needs polish. WIll use sprint 6 to polish.

- Product Evaluation:

- M.O. Thiru

- Students move around the scene well.

- Pathfinding functional.

- Chat UI functional.

### Sprint 6

SP20 Team34 Review 4/10/2020 5:00pm 5:45pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- List of Approved User Stories:

  - User Stories:

    - 1: As a User, I would like to view the full sequence of the ceremony from the main menu -> Opening Ceremony -> Student line up -> Ending Ceremony.

      - Project should run from start to finish.

      - Correct data from admin form should be represented.

    - 2: As an administrator, I would like to fill out a form to set the students and speeches for the ceremony.

      - Upload video/audio files to form.

      - Set Banner images for university.

      - Set students and faculty participating.

    - 3: As an User, I would like to have a networked integrated chatroom scene.

      - Send messages via UDP.

- List of Rejected User Stories:

  - Limitations with networking portion of chat and form.

SP20 Team34 Retrospective 4/10/2020 6:000pm 6:45pm

Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Team Performance:

- Andrew

- What went right?

        - Complete Flow of ceremony is finished.

        - Main menu Can fix settings.

        - Main menu leads to the chatroom which leads to the ceremony.

      - What went wrong?

        - File transfers could not be completed within unity.

        - Some bugs still persist. Will fix in sprint 7

- Justin

- What went right?

      - UI for chat revamped.

      - Chat functional.

- What went wrong?

      - Some bugs persist.

- Product Evaluation:

- M.O. Thiru

- Ceremony works from start to finish.

- Menu screen leads to chatroom, ceremony leads to end.

- For next semester an online web form to push admin info will be needed.

### Sprint 7

SP20 Team34 Review 4/26/2020 5:00pm 5:45pm

- Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- List of Approved User Stories:

  - User Stories:

    - As a Developer, I would like all peristing bugs in the project to be fixed and the code directory to be cleaned.

      - Set up code for next semester.

    - 2: As a Developer, I would like the entirety of the project's documentation to be completed and ready to be handed off to the next team.

      - Final document

      - Posters

      - Videos

    - Presentation

- List of Rejected User Stories:

  - none

SP20 Team34 Retrospective 4/26/2020 6:00pm 6:45pm

Andrew Vigueras, Justin Danglade, M.O. Thirunarayanan

- Team Performance:

- Andrew

- What went right?

        - Completed final documentation

      - What went wrong?

        - nothing

- Justin

- What went right?

      - Completed final documentation

- What went wrong?

      - Couldn't merge chat branch into master.

- Product Evaluation:

- M.O. Thiru

- Good performance for the semester

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

“Get started” Video Playlist:

Link: https://www.youtube.com/watch?v=pHoLy_X-YGo&list=PLJk0BmtMUB8KRT9AEi1kUwwnCL5s96RJG

References

Unity Engine API info: https://docs.unity3d.com/ScriptReference/

Creative commons animations: https://www.mixamo.com/#/

Scriptable object API: https://docs.unity3d.com/Manual/class-ScriptableObject.html

Free 3D Modeling software: https://www.blender.org/

Free Texture and imaging software: https://www.gimp.org/

Familiarize with C# and .NET 4.0 framework: https://docs.microsoft.com/en-us/dotnet/csharp/language-reference/