SP20 Team13 Standup 1/13/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 0 hours):

  - No work done.

- Today (worked 4 hours):

  - Watched the videos on the project sent to us.

  - Finalized a meeting with the PO.

- Tomorrow (planning for 5 hours):

  - Will download the developer tools listed in the user guide to attempt to get the current project's code running.

- Hurdles:

  - Meeting with PO on Friday for our project kickoff and cannot begin the project yet.

SP20 Team13 Standup 1/14/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Watched the videos on the project sent to us.

  - Finalized a meeting with the PO.

- Today (worked 4 hours):

  - Downloaded the developer tools listed in the project's user guide video to attempt to get the current version's code running.

- Tomorrow (planning for 4 hours):

  - Will analyze the code of the current version of the project and try to understand it.

- Hurdles:

  - Since we are working on building an iOS app, and one of the developer tools the current version uses is xcode, will need to run everything on a macOS as xcode cannot work on windows.

SP20 Team13 Standup 1/15/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Downloaded the developer tools listed in the project's user guide video to attempt to get the current version's code running.

- Today (worked 4 hours):

  - Analyzed the code of the current version of the project and try to understand it.

- Tomorrow (planning for 4 hours):

  - Going to continue reviewing the code of the current version of the project.

  - Will continue looking at project videos.

  - Will figure out a way to use xcode.

- Hurdles:

  - Still need to find a suitable environment to use XCode.

  - Still waiting on the project kickoff meeting to start the project.

SP20 Team13 Standup 1/16/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Analyzed the code of the current version of the project and try to understand it.

- Today (worked 4 hours):

  - Going to continue reviewing the code of the current version of the project.

  - Will continue looking at project videos.

  - Went to the on campus computer labs and found that the macs in CASE do have xcode, so I can use that to develop.

- Tomorrow (planning for 4 hours):

  - Will be doing the kickoff meeting with our product owner at 10. Will decide on what our next steps will be after that.

- Hurdles:

  - Attempted to download visual studio code on the campus computers and an error occurred when trying to open. Testing code may get complicated during the long run.

SP20 Team13 Standup 1/17/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued reviewing the code of the current version of the project.

  - Continued looking at project videos.

  - Went to the on campus computer labs and found that the macs in CASE do have xcode, so I can use that to develop.

- Today (worked 4 hours):

  - Did kickoff meeting with product owner at 10 am.

  - Discussed goals of the project and requirements for the project.

  - Decided on regularly scheduled meetings.

- Monday (planning for 4 hours):

  - Will Review the design of the current version of the app.

  - Will work on creating mock-up designs for the app to show our product owner.

  - Will set up firebase and cocoapods for the current app's database.

- Hurdles:

  - Need to find mock-up software

SP20 Team13 Standup 1/20/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Did kickoff meeting with product owner at 10 am.

  - Discussed goals of the project and requirements for the project.

  - Decided on regularly scheduled meetings.

- Today (worked 4 hours):

  - Compiled previous application.

  - Attempted to install cocoapods to machine.

- Tomorrow (planning for 4 hours):

  - Will work on suitable mock-ups for the P.O.

  - Will learn how to use xcode.

  - Will learn how to use swift.

- Hurdles:

  - Previous project is missing way too much functionality.

  - Must consult with P.O.

  - Since I do not have a mac of my own and need to use the computer lab's mac, I cannot install cocoapods.

SP20 Team13 Standup 1/22/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Compiled previous application.

  - Attempted to install cocoapods to machine.

- Today (worked 4 hours):

  - Attempted to work on suitable mock-up for the P.O.

- Tomorrow (planning for 4 hours):

  - Will work on finding and doing a tutorial on how to use xcode and swift.

- Hurdles:

  - Tried to use mockflow to write a mock-up app but was having trouble understanding how to use it.

SP20 Team13 Standup 1/23/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Attempted to work on suitable mock-up for the P.O.

- Today (worked 4 hours):

  - Continued to work on suitable mock-up for the P.O.

  - Searched for a tutorial on xcode and swift.

- Tomorrow (planning for 4 hours):

  - Will continue using the tutorial on how to use xcode and swift.

- Hurdles:

  - None.

SP20 Team13 Standup 1/24/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued to work on suitable mock-up for the P.O.

  - Searched for a tutorial on xcode and swift.

- Today (worked 4 hours)

  - Finished working on mock-up design of app for the P.O.

  - Continued looking at tutorial on xcode and swift.

- Tomorrow (planning for 4 hours):

  - Will continue looking at the tutorial on how to use xcode and swift.

- Hurdles:

  - None.

SP20 Team13 Standup 1/24/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Finished working on mock-up design of app for the P.O.

  - Continued looking at tutorial on xcode and swift.

- Today (worked 4 hours)

  - Continued looking at tutorial on xcode and swift.

- Tomorrow (planning for 4 hours):

  - Will continue looking at the tutorial on how to use xcode and swift.

- Hurdles:

  - None.

SP20 Team13 Standup 1/25/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Finished working on mock-up design of app for the P.O.

  - Continued looking at tutorial on xcode and swift.

- Today (worked 4 hours)

  - Continued looking at tutorial on xcode and swift.

- Tomorrow (planning for 4 hours):

  - Will continue looking at the tutorial on how to use xcode and swift.

- Hurdles:

  - Need approval from PO to continue.

SP20 Team13 Standup 1/27/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Finished working on mock-up design of app for the P.O.

  - Continued looking at tutorial on xcode and swift.

- Today (worked 4 hours)

  - Continued looking at tutorial on xcode and swift.

- Tomorrow (planning for 4 hours):

  - Will continue looking at the tutorial on how to use xcode and swift.

- Hurdles:

  - None.

SP20 Team13 Standup 1/28/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued looking at tutorial on xcode and swift.

- Today (worked 4 hours)

  - Continued looking at tutorial on xcode and swift.

- Tomorrow (planning for 4 hours):

  - Will continue looking at the tutorial on how to use xcode and swift.

- Hurdles:

  - None.

SP20 Team13 Standup 1/29/2020 6:00pm 6:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued looking at tutorial on xcode and swift.

- Today (worked 4 hours)

  - Continued looking at tutorial on xcode and swift.

- Tomorrow (planning for 4 hours):

  - Will continue looking at the tutorial on how to use xcode and swift.

- Hurdles:

  - None.

SP20 Team13 Standup 1/30/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued looking at tutorial on xcode and swift.

- Today (worked 4 hours)

  - Begun working on image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue will continue working on image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 1/31/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Begun working on image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/4/2020 11:00pm 11:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/5/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/6/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/7/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/9/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/10/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/12/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/13/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/14/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/16/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/17/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/18/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will continue working on the image import for the app.

- Hurdles:

  - None.

SP20 Team13 Standup 2/19/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on the image import for the app.

- Today (worked 4 hours)

  - Continued working on the image import for the app.

- Tomorrow (planning for 4 hours):

  - Will begin researching about image processing.

- Hurdles:

  - None.

SP20 Team13 Standup 2/20/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Begun researching about image processing.

- Today (worked 4 hours)

  - Continued researching about image processing

- Tomorrow (planning for 4 hours):

  - Will continue researching about image processing.

- Hurdles:

  - Camera on simulator doesn’t work. Will work on solution.

SP20 Team13 Standup 3/2/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued researching about image processing.

  - Worked with Eliyahu to fix camera not working on simulator. Might be a problem with simulator and may not be something we can fix.

- Today (worked 4 hours)

  - Worked on about page as requested by product owner.

  - Checked on and work on other requests by product owner.

- Tomorrow (planning for 4 hours):

  - Will look at other apps with about pages for ideas.

  - Will work on getting a webpage to view inside app rather than opening safari.

- Hurdles:

  - None.

SP20 Team13 Standup 3/3/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Worked on about page as requested by product owner.

  - Checked on and work on other requests by product owner.

- Today (worked 4 hours)

  - Looked at other apps with about pages for ideas.

  - Worked on getting a webpage to view inside app instead of opening safari.

- Tomorrow (planning for 4 hours):

  - Will continue working on getting a webpage to view inside app rather than opening safari.

- Hurdles:

  - None

SP20 Team13 Standup 3/4/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Looked at other apps with about pages for ideas

  - Worked on getting a webpage to view inside app instead of opening safari.

- Today (worked 4 hours)

  - Conitinued working on getting a webpage to view inside app instead of opening safari.

- Tomorrow (planning for 4 hours):

  - Will continue working on getting a webpage to view inside app rather than opening safari.

- Hurdles:

  - None

SP20 Team13 Standup 3/5/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on getting a webpage to view inside app instead of opening safari.

- Today (worked 4 hours)

  - Continued working on getting a webpage to view inside app instead of opening safari.

- Tomorrow (planning for 4 hours):

  - Will continue working on getting a webpage to view inside app rather than opening safari.

  - Will look at more apps with about pages for formatting.

- Hurdles:

  - Tutorial used to get a web view in the app was wrong. Website opens up safari, not what's wanted.

SP20 Team13 Standup 3/9/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continue working on getting a webpage to view inside app instead of opening safari.

- Today (worked 4 hours)

  - Continued working on getting a webpage to view inside app instead of opening safari.

  - Looked at more apps with about pages for formatting.

- Tomorrow (planning for 4 hours):

  - Will work on writing information about the app for the about page.

  - Will work on formatting the page.

SP20 Team13 Standup 3/10/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continue working on getting a webpage to view inside app instead of opening safari.

  - Looked at more apps with about pages for formatting.

- Today (worked 4 hours)

  - Worked on writing information about the app for the about page.

  - Worked on formatting the page.

- Tomorrow (planning for 4 hours):

  - Will continue working on writing information about the app for the about page.

  - Will continue working on formatting the page.

- Hurdles:

  - Writing is not a strong suit of mine. Writing about the app may need to be redone based on product owner's response.

SP20 Team13 Standup 3/11/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Worked on writing information about the app for the about page.

  - Worked on formatting the page.

- Today (worked 4 hours)

  - Continued working on writing information about the app for the about page.

  - Continued working on formatting the page.

- Tomorrow (planning for 4 hours):

  - Will continue working on writing information about the app for the about page.

  - Will continue working on formatting the page.

- Hurdles:

  - Writing is not a strong suit of mine. Writing about the app may need to be redone based on product owner's response.

SP20 Team13 Standup 3/12/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Worked on writing information about the app for the about page.

  - Worked on formatting the page.

- Today (worked 4 hours)

  - Continued working on writing information about the app for the about page.

  - Continued working on formatting the page.

- Tomorrow (planning for 4 hours):

  - Will check in on product owner response about the about/information page for the app.

  - Will look at other stories needing to be done.

- Hurdles:

  - Writing is not a strong suit of mine. Writing about the app may need to be redone based on product owner's response.

SP20 Team13 Standup 3/16/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on writing information about the app for the about page.

  - Continued working on formatting the page.

- Today (worked 4 hours):

  - Continued working on formatting the page.

- Tomorrow (planning for 4 hours):

  - Will look at other stories needing to be done.

- Hurdles:

  - Due to COVID-19 housing is requesting students to head back to their homes if possible, though not required at this point. I requested and received a request to stay for the meantime.

SP20 Team13 Standup 3/17/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on formatting the page.

- Today (worked 4 hours):

  - Looked at other stories needing to be done.

- Tomorrow (planning for 4 hours):

  - Will look at other stories needing to be done.

  - Planning to work on bazaar view.

- Hurdles:

  - Due to COVID-19 housing is requesting students to head back to their homes and is required at this point unless you qualify for any of the 4 criteria, which I do not. Still requesting an exemption but at this point for this sprint I may not get much done.

SP20 Team13 Standup 3/18/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued working on formatting the page.

- Today (worked 4 hours):

  - Looked at other stories needing to be done.

  - Planning to work on bazaar view.

- Tomorrow (planning for 4 hours):

  - Will plan to work on bazaar view.

- Hurdles:

  - Due to COVID-19 housing is requiring non-qualifying students to head back to their homes. My exemption status hasn’t been answered in the meantime, but I am finding it difficult to get much done due to this uncertainty stressing me out.

SP20 Team13 Standup 3/19/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Looked at other stories needing to be done.

  - Planning to work on bazaar view.

- Today (worked 4 hours):

  - Continued planning to work on bazaar view.

- Tomorrow (planning for 4 hours):

  - Will plan to work on bazaar view.

- Hurdles:

  - My exemption request was denied, so I will be returning back home tomorrow.

SP20 Team13 Standup 3/20/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued planning to work on bazaar view.

- Today (worked 4 hours):

  - Continued planning to work on bazaar view.

- Tomorrow (planning for 4 hours):

  - Will plan to work on bazaar view.

- Hurdles:

  - Since I had just returned home and spent most of the day unpacking everything, was not able to actually get much done.

SP20 Team13 Standup 3/23/2020 7:00pm 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours):

  - Continued planning to work on bazaar view.

- Today (worked 4 hours):

  - Continued planning to work on bazaar view.

- Tomorrow (planning for 4 hours):

  - Will plan to work on bazaar view.

- Hurdles:

  - Internet will be down for the remainder of the week since unable to pay for bill, so not sure about getting anything done. Will do the rest of standup meetings through phone, but don’t think anything can get done on my end for the rest of this sprint. Hope to have internet back by next week.

SP20 Team13 Standup 4/6/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 0 hours)

  - None

- Today: (worked for 8 hours)

  - Work on redesigning the UI for the app.

- Tomorrow: (planning for 8 hours)

  - Continue working on UI for app.

- Hurdles:

  - Spent a lot of time in the hospital during the first week of this sprint due to trouble breathing. Because of this, and the covid also having me make arrangements for going back home during sprint 5, scrapped the bazaar.

SP20 Team13 Standup 4/7/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 8 hours)

  - Worked on redesigning the UI for the app.

- Today: (worked for 8 hours)

  - Continued working on the UI for the app.

- Tomorrow: (planning for 8 hours)

  - Continue working on UI for app.

- Hurdles:

  - Spent a lot of time in the hospital during the first week of this sprint due to trouble breathing. Because of this, and the covid also having me make arrangements for going back home during sprint 5, scrapped the bazaar.

SP20 Team13 Standup 4/8/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 8 hours)

  - Continued working on the UI for the app.

- Today: (worked for 8 hours)

  - Continued working on the UI for the app.

- Tomorrow: (planning for 8 hours)

  - Continue working on UI for app.

- Hurdles:

  - Spent a lot of time in the hospital during the first week of this sprint due to trouble breathing. Because of this, and the covid also having me make arrangements for going back home during sprint 5, scrapped the bazaar.

SP20 Team13 Standup 4/9/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 8 hours)

  - Continued working on the UI for the app.

- Today: (worked for 8 hours)

  - Continued working on the UI for the app.

- Tomorrow: (planning for 8 hours)

  - Continue working on UI for app.

- Hurdles:

  - Spent a lot of time in the hospital during the first week of this sprint due to trouble breathing. Because of this, and the covid also having me make arrangements for going back home during sprint 5, scrapped the bazaar.

SP20 Team13 Standup 4/10/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 8 hours)

  - Continued working on the UI for the app.

- Today: (worked for 8 hours)

  - Continued working on the UI for the app.

- Tomorrow: (planning for 8 hours)

  - Continue working on UI for app.

- Hurdles:

  - Spent a lot of time in the hospital during the first week of this sprint due to trouble breathing. Because of this, and the covid also having me make arrangements for going back home during sprint 5, scrapped the bazaar.

SP20 Team13 Standup 4/13/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Continued working on the UI for the app.

- Today: (worked for 4 hours)

  - Continued working on the UI for the app.

- Tomorrow: (planning for 4 hours)

  - Will begin work on the final documents

- Hurdles:

  - None.

SP20 Team13 Standup 4/14/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Continued working on the UI for the app.

- Today: (worked for 4 hours)

  - Begun working on the final document for the project.

- Tomorrow: (planning for 4 hours)

  - Will continue working on the final documents

- Hurdles:

  - None.

SP20 Team13 Standup 4/15/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Begun working on the final document for the project.

- Today: (worked for 4 hours)

  - Continued working on the final document for the project.

- Tomorrow: (planning for 4 hours)

  - Will continue working on the final documents

- Hurdles:

  - None.

SP20 Team13 Standup 4/16/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Continued working on the final document for the project.

- Today: (worked for 4 hours)

  - Continued working on the final document for the project.

- Tomorrow: (planning for 4 hours)

  - Will begin working on the slides for the project.

- Hurdles:

  - None.

SP20 Team13 Standup 4/17/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Continued working on the final document for the project.

- Today: (worked for 4 hours)

  - Begun working on the slides for the project.

- Tomorrow: (planning for 4 hours)

  - Will continue working on the slides for the project.

- Hurdles:

  - None.

SP20 Team13 Standup 4/20/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Begun working on the slides for the project.

- Today: (worked for 4 hours)

  - Continued working on the slides for the project.

- Tomorrow: (planning for 4 hours)

  - Will continue working on the slides for the project.

- Hurdles:

  - None.

SP20 Team13 Standup 4/21/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Continued working on the slides for the project.

- Today: (worked for 4 hours)

  - Continued working on the slides for the project.

- Tomorrow: (planning for 4 hours)

  - Will begin recording videos for the project.

- Hurdles:

  - None.

SP20 Team13 Standup 4/22/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Continued working on the slides for the project.

- Today: (worked for 4 hours)

  - Begun recording videos for the project.

- Tomorrow: (planning for 4 hours)

  - Will begin recording videos for the project.

- Hurdles:

  - None.

SP20 Team13 Standup 4/23/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Begun recording videos for the project.

- Today: (worked for 4 hours)

  - Continued recording videos for the project.

- Tomorrow: (planning for 4 hours)

  - Will begin recording videos for the project.

- Hurdles:

  - None.

SP20 Team13 Standup 4/24/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Continued recording videos for the project.

- Today: (worked for 4 hours)

  - Continued recording videos for the project.

- Tomorrow: (planning for 4 hours)

  - Will make edits to documents and slides.

  - Will begin making poster.

- Hurdles:

  - None.

SP20 Team13 Standup 4/25/20 7:00pm - 7:15pm

- Cory Bliss

- Yesterday (worked 4 hours)

  - Continued recording videos for the project.

- Today: (worked for 4 hours)

  - Began making edits to documents and slides.

  - Started making poster.

- Tomorrow: (planning for 4 hours)

  - Will upload zip file.

- Hurdles:

  - None.