1/13/2020 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Yesterday (0 hours since today is the first standup meeting)

- Today (4 hours)

  - Watched the five videos on the IOS app to get familiar with the application

  - Messaged PO to finalize time for kickoff meeting

- Tomorrow (4 hours)

  - Will work on downloading xcode to local machine

  - Downloading dev tools

- Hurdles

  - Cannot start project because kickoff meeting is scheduled for this Friday the 17th

1/14/2020 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (4 hours)

  - Downloaded xcode and development tools to machine

  - Managed to get the kickoff meeting scheduled within everyone's availability

- Tomorrow (4 hours)

  - Review project documents, posters, slides, user story videos

  - Attempt to get Dr_Horticulture working locally

  - Assist Cory Bliss in setting up xcode locally/VM due to not having access to xcode on personal machine

- Hurdles

  - Cannot start project because kickoff meeting is scheduled for this Friday the 17th

1/15/2020 Daily Standup  7:00pm - 7:15pm

- Eliyahu Hersher

- Today (4 hours)

  - Reviewed project documents, posters, slides, user story videos

  - Attempted to get Dr_Horticulture working locally

- Tomorrow (4 hours)

  - Continue to compile program

  - Start researching technologies needed to close out user stories

- Hurdles

  - Cannot start project because kickoff meeting is scheduled for this Friday the 17th

1/16/2020 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (4 hours)

  - Downloaded Xcode V9.2, downloaded CocoaPods, researched Google Firebase

  - Continued to watch Youtube video playlist

- Tomorrow (4 hours)

  - Continue to download applications to launch Dr. Horticulture 1.0

  - Meet with PO for first project kickoff meeting

- Hurdles

  - Cannot start project because kickoff meeting is

  - scheduled for this Friday the 17th

  - Downloaded wrong version of xcode so have to try again later at home

1/17/2020 Daily Standup  7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Met with PO for project kickoff meeting

  - Discussed project requirements/features

  - Decided on a schedule for meetings, both in-person and in Teams

- Monday (Planning for 4 hours)

  - Will continue to work on compiling the application

  - Setting up Google Firebase, CocoaPods

  - Work on project mock-ups

- Hurdles

  - Need to research good mock-up software

  - Need to successfully launch V1 application

1/17/2020 Kickoff Meeting 10:00am - 11:00am

- Amir Khoddamzadeh, Eliyahu Hersher, Cory Bliss

- Project Goals:

  - Complete development of a centralized application of horticulture to detect fertilizer, sell market items, and post educational resources.

  - Improve the existing app that was developed in a previous semester by adding additional functionality and UI elements.

  - Utilize image processing to obtain the amount of nitrogen in a plant which will display certain information to the user based upon nitrogen levels.

- Project Scope

  - Fertilizer detector

  - "Bazaar" (Online market featuring plants/fertilizers)

  - Education - Videos/Articles about horticulture

- Sprint 1 User Stories

  - As a developer, I want to connect the Google Firebase database to the application in order to develop further.

  - As a developer, I want to launch the alpha build of the app locally in order to begin further development of the application.

  - As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

  - As a designer, I want to sketch multiple mockups of the iOS application in order to assist the product owner in deciding on a final design.

  - As a developer, I want to consolidate the program structure into a readable powerpoint in order to convey the system design to the product owner.

  - As a developer, I want to get CocoaPods setup on a local environment to assist in development.

  - As a developer, I want to setup a Github so the developers can work off of the latest build in development.

- Summary of other stuff

  - Discussed our product owner's research and how it correlates to the information in the application we are building.

  - Decided on three features for the application.

  - Agreed on set meeting times with occasional correspondence in Teams in between.

  - Looked at similar apps to get a feel of how Dr. Horticulture should be developed.

1/20/2020 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Successfully compiled previous application

  - Successfully installed CocoaPods to local machine

  - Configured a firebase database to work with the iOS app

- Tomorrow (Planning for 4 hours)

  - Will work on a suitable mockup for P.O.

  - Begin a hands-on learning course for Swift in iOS

- Hurdles

  - Previous project has no functionality other than a UI skin

  - Need to consult with P.O. about further progress

1/21/2020 Daily Standup 6:00pm - 6:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Began working on mockups

- Began Swift development courseTomorrow (Planning for 4 hours)

  - Continue working on mockup for P.O.

  - Continue Swift course

  - Meet with PO for backlog grooming meeting

- Hurdles

  - Starting over from scratch now

  - Lack of alpha version of app

1/22/2020 Daily Standup 7:00pm 7:15pm

- Eliyahu Hersher

- Today (4 hrs):

  - Finished mockup of iOS app and uploaded it to Teams

  - Underwent sprint grooming meeting

- Tomorrow (Planning on 4 hrs):

  - Begin learning about swiftUI

  - Continue iOS tutorials

- Hurdles

  - Waiting for approval from PO

  - Lack of knowledge to begin iOS development

1/22/2020 Backlog Grooming 5:00pm - 6:00pm

- Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Product Backlog:

  - User Story 1

    - As a developer, I would like to learn the syntax of swift, so that the logic of my application is correct.

  - User Story 2

    - As a developer, I would like to learn about swiftUI, to make interface building simpler and require less code.

  - User Story 3

    - As a developer, I would like to learn about requirements to submit an app into the app store so that our app can be approved with little delay.

  - User Story 4

    - As a developer, I want to configure cocoapods on my computer in order to read to google's database.

  - User Story 5

    - As a developer, I need to setup an iOS development environment to be able to compile the project.

  - User Story 6

    - As a developer, I want to add data for three plants into firebase in order to read their values during image processing.

  - User Story 7

    - As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

  - User Story 8

    - As a developer, I want to set up git through Azure in order to have proper version control between developers.

  - User Story 9

    - As a developer, I want to pull from another developer's branch in order to ensure that swiftUI supports git pull and git push.

  - Epic 1

    - Learn iOS development.

  - Epic 2

    - Build an iOS prototype that can read from a firebase database.

  - Epic 3

    - Configure Xcode project on Git/Azure

  - Summary of other things discussed:

    - At the moment we're unable to make any user based user stories due to insufficient knowledge to begin development.

    - We don't have a concrete design plan to begin development off of.

1/23/2020 Daily Standup 7:00pm 7:15pm

- Eliyahu Hersher

- Today (4 hrs):

  - Continued learning about Swift UI

  - Read up on ios requirements

  - Placed backlog items in preparation for next sprint

- Tomorrow (Planning on 4 hrs):

  - Continue learning about Swift UI

  - Continue iOS tutorials

- Hurdles

  - Waiting for approval from PO

  - Lack of knowledge to begin iOS development

1/27/2020 Sprint Review 9am - 10pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories

  - User story 3, As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

  - User story 4, As a designer, I want to sketch multiple mockups of the iOS application in order to assist the product owner in deciding on a final design.

  - User story 7, As a developer, I want to setup a Github so the developers can work off of the latest build in development.

- List of rejected user stories:

  - User story 1, As a developer, I want to connect the Google Firebase database to the application in order to develop further.

    - The reason for rejection was the original project had no existing functionality.

  - User story 2, As a developer, I want to launch the alpha build of the app locally in order to begin further development of the application.

    - The reason for rejection was the original project had no existing functionality.

  - User story 5, As a developer, I want to consolidate the program structure into a readable powerpoint in order to convey the system design to the product owner.

    - The reason for rejection is that this will be pushed into the final documentation at the end of the project.

  - User story 6, As a developer, I want to get CocoaPods setup on a local environment to assist in development.

    - The reason for rejection was the original project had no existing functionality.

1/27/2020 Sprint Retrospective 10am - 11am

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- Team Performance:

  - Eliyahu

    - What went right?

      - iOS learning was good

      - Mockups were satisfactory

    - What went wrong?

      - Existing project had no functionality.

  - Cory

    - What went right?

      - Mockups were satisfactory

      - Development environment was set up

    - What went wrong?

      - Existing project had no functionality.

- Product Evaluation

  - Amir

    - What was created right?

      - Initial diagrams correctly mapped out program sequence.

    - What was created wrong?

      - Existing project had no functionality.

1/27/2020 Sprint Planning 11am - 12pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- Sprint goals

  - Continue learning iOS development

  - Set Git

  - Obtain a working prototype of an app

- Sprint user stories:

  - User story 1

    - As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

    - Initially assigned to Eli and Cory

  - User story 2

    - As a developer, I want to learn about SwiftUI and syntax, to start building our application.

    - Initially assigned to Eli and Cory

  - User story 3

    - As a developer, I want to set up git through Azure in order to have proper version control between developers.

    - Initially assigned to Eli and Cory

  - User story 4

    - As a developer, I want to pull from another developer's branch in order to ensure that swiftUI supports git pull and git push.

    - Initially assigned to Eli and Cory

  - User story 5

    - As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

    - Initially assigned to Eli and Cory

  - User story 6

    - As a developer, I would like to learn the syntax of swift, so that the logic of my application is correct.

    - Initially assigned to Eli and Cory

- Summary of other stuff discussed:

  - Need to work on building a base app immediately.

1/27/2020 Daily Standup 7:00pm - 7:15am

- Eliyahu Hersher

- Last Friday (worked 4 hours)

  - Continued iOS tutorials about Hstack and Vstack

- Tomorrow

  - Continue iOS tutorial

- Hurdles

  - No app in development as of yet

1/28/2020 Daily Standup 7:00pm - 7:15am

- Eliyahu Hersher

- Today (worked 4 hours)

  - Continued iOS tutorials about controllers

- Tomorrow (Planning for 4 hours)

  - Continue iOS tutorial and hopefully have base app built

- Hurdles

  - No app in development as of yet

1/29/2020 Daily Standup 6:00pm - 6:15am

- Eliyahu Hersher

- Today (worked 4 hours)

  - Implemented tab viuew for controller

- Tomorrow (Planning for 4 hours)

  - Implement basic login view

  - Attempt to connect Firebase database for login

- Hurdles

  - Prototype very basic in functionality

1/30/2020 Daily Standup 6:00pm - 6:15am

- Eliyahu Hersher

- Today (worked 4 hours)

  - Implemented UI for login view

  - Managed to call different views with UI navigation controller

- Tomorrow (Planning for 4 hours)

  - Continue implementing login view

  - Attempt to connect database

- Hurdles

  - Views are being defined within a view

  - User authentication is still not complete

1/31/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continued to implement login view

  - Change logo of iOS app

- Monday (Planning for four hours)

  - Continue working on login

  - Connect to Firebase database

- Hurdles

  - Need to have some working prototype for PO soon

2/5/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Added skins for front end development of login page

- Tomorrow (Planning for four hours)

  - Continue refining login view

  - Implement sign out button

- Hurdles

  - Sign out is not taking the user to proper view

  - Login process is jumpy and not smooth at all

2/6/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continued to integrate login view to Google Firebase

  - Implement signout functionality

- Tomorrow (Planning for four hours)

  - Continue refining login view

  - Work on animation for plus button to fork into two views

- Hurdles

  - Still no working prototype to begin image processing

  - Need to import image before anything else

2/7/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continued to integrate login view to Google Firebase

  - Continued to integrate signout view to Google Firebase

  - Recorded short demo for PO

- Tomorrow (Planning for four hours)

  - Continue refining signout

  - Navigate signout button view into home

  - Remove default placeholder text upon app login

  - Build app locally on my phone

- Hurdles

  - Still no working prototype to begin image processing

  - Need to import image before anything else

2/9/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continued to work on signout functionality

  - Remove built in email approval on app

  - Planned sprint review and retrospective meetings

- Tomorrow (Planning for four hours)

  - Remove default Firebase login view

  - Attempt to implement import photo

  - Build app locally on my phone

- Hurdles

  - Still no working prototype to begin image processing

  - No knowledge of importing image libraries as of yet

2/9/2020 Backlog Grooming 7:15pm - 8:15pm

- Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Product Backlog:

  - User Story 7

    - As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

    - Initially assigned to Cory and Eli

    - Story size: Small

  - User Story 9

    - As a user I want to be able to sign up to the app through registering an email in order to have an account.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 10

    - As a user I want to be able to sign in to the app through a registered email in order to access my account.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 11

    - As a user, I want to be able to sign out of the application in order to no longer be signed in.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 12

    - As a user, I want to navigate to different views from the home page in order to access different aspects of the application.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 13

    - As a user, I want to be able to reset my password via email should I forget it.

    - Initially assigned to Eli

    - Story size: Medium

  - Epic 4

    - Implement login/logout view

  - Epic 5

    - Implement the ability for multiple iOS views

  - Summary of other stuff discussed:

    - Image processing is crucial so we can begin testing greenhouse plant ranges right away

    - Need to setup Cory's environment

2/9/2020 Sprint Review 7:15pm - 8:15pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories:

  - User story 1

    - As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

  - User story 2

    - As a developer, I want to learn about SwiftUI and syntax, to start building our application.

  - User story 3

    - As a developer, I want to set up git through Azure in order to have proper version control between developers.

  - User story 4

    - As a developer, I want to pull from another developer's branch in order to ensure that swiftUI supports git pull and git push.

  - User story 5

    - As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

  - User story 6

    - As a developer, I would like to learn the syntax of swift, so that the logic of my application is correct.

- List of rejected user stories:

  - None

2/9/2020 Sprint Retrospective 7:15pm - 8:15pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- Team performance:

  - Eliyahu

    - What went right?

      - Able to get login functionality working

      - Multiple tab bar views implemented

    - What went wrong?

      - Unable to execute signout functionality

  - Cory

    - What went right?

      - Produced second mockup for PO

      - Obtained working development environment

    - What went wrong?

      - Took 2 weeks to get development environment working

- Product evaluation

  - Amir

    - What was created right?

      - Existing project had login functionality enabled

    - What was created wrong?

      - No current bazaar view for project

2/10/2020 Sprint Planning 7pm - 8pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

  - Sprint goals

    - Implement login functionality

    - Implement logout functionality

    - Implement photo insertion

- User Story 7

  - As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

  - Initially assigned to Cory and Eli

  - Story size: Small

- User Story 9

  - As a user I want to be able to sign up to the app through registering an email in order to have an account.

  - Initially assigned to Eli

  - Story size: Large

- User Story 10

  - As a user I want to be able to sign in to the app through a registered email in order to access my account.

  - Initially assigned to Eli

  - Story size: Large

- User Story 11

  - As a user, I want to be able to sign out of the application in order to no longer be signed in.

  - Initially assigned to Eli

  - Story size: Large

- User Story 12

  - As a user, I want to navigate to different views from the home page in order to access different aspects of the application.

  - Initially assigned to Eli

  - Story size: Large

- User Story 13

  - As a user, I want to be able to reset my password via email should I forget it.

  - Initially assigned to Eli

  - Story size: Medium

- Summary of other stuff discussed:

  - Import photo feature is crucial for this sprint

2/10/20 Daily Standup 7:45pm - 8pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Removed default Firebase login view

  - Worked on importing photo

  - Worked on building app locally

- Tomorrow (Planning for four hours)

  - Continue to implement signout functionality

- Hurdles

  - Still no working prototype to begin image processing

  - No knowledge of importing image libraries as of yet

2/12/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Finished signout functionality

  - Allocated views to image and photo import

  - Created set of app icons including home image

- Tomorrow (Planning for four hours)

  - Remove bugs with login /logout

  - Attempt to build on local device

  - Begin on image importing view

- Hurdles

  - None at the moment

2/13/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Fixed bug to signout button

  - Fixed bug to tab bar shifting

  - Worked on building app on phone

  - Got Cory's environment working

- Tomorrow (Planning for four hours)

  - Continue to attempt to build on local device

  - Begin on camera importing view

- Hurdles

  - None at the moment

2/14/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Finished camera import

  - Designed UI elements for layout

  - Corrected auto-capitalization for text fields

  - Toggle off animation when plus is already selected

- Tomorrow (Planning for four hours)

  - Continue to attempt to build on local device

  - Begin researching image processing on image

- Hurdles

  - Steep learning curve with image processing

2/16/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continue research on image processing

  - Make demo for PO

- Tomorrow (Planning for four hours)

  - Continue to attempt to build on local device

  - Continue researching image processing on image

- Hurdles

  - Steep learning curve with image processing

2/17/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continue research on image processing

  - Make demo for PO

- Tomorrow (Planning for four hours)

  - Continue to attempt to build on local device

  - Continue researching image processing on image

- Hurdles

  - Steep learning curve with image processing

2/18/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Looked at several image processing articles

  - Continued to attempt to build on device

- Tomorrow (Planning for four hours)

  - Continue to attempt to build on local device

  - Continue researching image processing on image

- Hurdles

  - No working implementation on image processing as of yet

2/19/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Attempted to access local image and perform basic modifications on it

  - Continued to attempt to build on device

- Tomorrow (Planning for four hours)

  - Continue to attempt to build on local device

  - Continue researching image processing on image

- Hurdles

  - No working implementation on image processing as of yet

2/20/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Attempted import image into Firebase

  - Looked at sample projects with image processing

- Tomorrow (Planning for four hours)

  - Continue on importing image

- Hurdles

  - No working implementation on image processing as of yet

2/27/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Attempted to make GET reuqest via HTTP

  - Attempted to breakdown picture into bitmap image

- Tomorrow (Planning for four hours)

  - Continue looking into making image into bitmap

  - Revert back to image upload process

- Hurdles

  - Steep learning curve with image processing

2/28/2020 Backlog Grooming 9:00am - 10:00am

- Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Product Backlog:

  - User Story 47

    - As a developer, I need to figure out how to process images into a 2-d bitmap array.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

    - Initially assigned to Cory

    - Story size: Small

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

    - Initially assigned to Cory

    - Story size: Small

  - User Story 50

    - As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 51

    - As a developer, I want to test the camera view in order to simulate a real environment.

    - Initially assigned to Eli

    - Story size: Medium

  - Epic 6

    - Obtain a bitmap of the image color

  - Epic 7

    - Implement information view

  - Summary of other stuff discussed:

    - Image processing is crucial so we can begin testing greenhouse plant ranges right away

2/28/2020 Sprint Review 9:00am - 10:00am

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories:

  - User story 1

    - As a developer, I want to configure cocoapods so I can read and write into the database.

  - User story 2

    - As a developer, I want to Create importing image capability so the user can begin importing images.

  - User story 3

    - As a user I want to be able to sign up to the app through registering an email in order to have an account.

  - User story 4

    - As a user, I want to be able to sign out of the application in order to no longer be signed in.

  - User story 5

    - As a user I want to be able to sign in to the app through a registered email in order to access my account.

  - User story 6

    - As a user, I want to navigate to different views from the home page in order to access different aspects of the application.

  - User story 7

    - As a user, I want to be able to reset my password via email should I forget it.

- List of rejected user stories:

  - None

2/28/2020 Sprint Retrospective 9:00am - 10:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- Team performance:

  - Eliyahu

    - What went right?

      - Able to get login/signout functionality working

      - Fixed some bugs with the client

    - What went wrong?

      - Unable to process bitmap correctly

  - Cory

    - What went right?

      - Was able to get environment working

    - What went wrong?

      - Nothing so far

- Product evaluation

  - Amir

    - What was created right?

      - Login/Signout overall flow is good

    - What was created wrong?

      - Image processing is crucial at the moment

3/2/2020 Sprint Planning 10am - 11am

- Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

  - Sprint goals

    - Implement 2d bitmap array

    - Implement information overlay

      - User Story 47

        - As a developer, I need to figure out how to process images into a 2-d bitmap array.

        - Initially assigned to Eli

        - Story size: Large

      - User Story 48

        - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

        - Initially assigned to Cory

        - Story size: Small

      - User Story 49

        - As a user, I want to click on a link in order to be redirected to Amir's home page.

        - Initially assigned to Cory

        - Story size: Small

      - User Story 50

        - As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

        - Initially assigned to Eli

        - Story size: Large

      - User Story 51

        - As a developer, I want to test the camera view in order to simulate a real environment.

        - Initially assigned to Eli

        - Story size: Medium

      - Summary of other stuff discussed:

        - Image processing is crucial so we can begin testing greenhouse plant ranges right away

3/2/20 Daily Standup  7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continued to make GET request via HTTP

  - Continued to breakdown picture into bitmap image

- Tomorrow (Planning for four hours)

  - Continue looking into making image into bitmap

  - Revert back to image upload process

- Hurdles

  - Steep learning curve with image processing

3/3/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Attempted to work on mock server for GET request

  - Continued to breakdown picture into bitmap image

- Tomorrow (Planning for four hours)

  - Continue looking into making image into bitmap

  - Build mock server for python script to run on

- Hurdles

  - Steep learning curve with image processing

3/4/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Abandoned working on HTTP request

  - Converted image to UIImage

  - Obtained rough algorithm of image

- Tomorrow (Planning for four hours)

  - Continue refining algorithm to avoid runtime error

- HurdlesIndex out of bounds exception when traversing image

3/5/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continued work on resolving runtime error algorithm

  - Continue attempting to build iPhone

- Tomorrow (Planning for four hours)

  - Continue refining algorithm to avoid runtime error

- HurdlesIndex out of bounds exception when traversing image

3/6/20 Daily Standup 5:00pm - 5:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Successfully built device on iPhone by switching Firebase bug

  - Successfully printed 2-d bitmap array

- Tomorrow (Planning for four hours)

  - Consolidate data into Swift 2-d array

  - Begin making algorithm for accepted color ranges

- Algorithm might be difficult to implement with accepted ranges

3/9/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Fixed UI bugs with only text being selected

- Tomorrow (Planning for four hours)

  - Implement camera view

- Camera view crashing current build

3/10/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Implemented camera view into UI

- Tomorrow (Planning for four hours)

  - Work on building a 2d array from bitmap image processing

- Array out of bounds index

3/11/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Worked on populating 2d array for image

- Tomorrow (Planning for four hours)

  - Test 2-d imaging and fix various software and iOS bugs

- Image processing still not complete

3/12/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Worked on algorithm for detecting certain ranges of color

- Tomorrow (Planning for four hours)

  - Continue work on algorithm

- Algorithm may potentially take several hours to complete

3/13/20 Daily Standup 6:00pm - 6:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Converted rgb values to LAB values for use of processing

  - Ran image processing on test images

  - Scheduled meeting with PO to test in greenhouse

- Tomorrow (Planning for four hours)

  - Add testing parameters for certain values

  - Add loading bar for analyze option

- Analysis may not work for real-life plants

3/15/2020 Backlog Grooming 9:00pm - 10:00pm

- Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Product Backlog:

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

    - Initially assigned to Cory

    - Story size: Small

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

    - Initially assigned to Cory

    - Story size: Small

  - User Story 52

    - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 53

    - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

    - Initially assigned to Eli

    - Story size: Medium

  - User Story 54

    - As a user, I want to have different categories in the bazaar in order to view different items

    - Initially assigned to Eli

    - Story size: Medium

  - Epic 6

    - Work on information page

  - Epic 7

    - Bazaar view

  - Summary of other stuff discussed:

    - Test image processing asap

3/15/2020 Sprint Review 9:00pm - 10:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories

  - User Story 47

    - As a developer, I need to figure out how to process images into a 2-d bitmap array.

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

  - User Story 50

    - As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

  - User Story 51

    - As a developer, I want to test the camera view in order to simulate a real environment.

- List of rejected user stories

  - None

3/15/2020 Sprint Retrospective 9:00pm - 10:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- Team performance:

  - Eliyahu

    - What went right?

      - Able to get image processing working with LAB algorithm

      - Camera part went well

    - What went wrong?

      - Image processing took longer than expected to work

      - Had to downsize image to avoid runtime error

  - Cory

    - What went right?

      - Was able to start working on the information page

    - What went wrong?

      - Nothing so far

- Product evaluation

  - Amir

    - What was created right?

      - Image processing and able to test in the greenhouse labs.

    - What was created wrong?

      - Nothing at the moment

3/16/2020 Sprint Planning 9:00am - 10:00am

Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Sprint goals

  - Implement personalized message

  - Implement information overlay

    - User Story 48

      - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 49

      - As a user, I want to click on a link in order to be redirected to Amir's home page.

      - Initially assigned to Cory

      - Story size: Small

    - User Story 52

      - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

      - Initially assigned to Cory

      - Story size: Small

    - User Story 53

      - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 54

      - As a user, I want to have different categories in the bazaar in order to view different items

      - Initially assigned to Eli

      - Story size: Medium

    - Summary of other stuff discussed:

      - Testing needs to be moved to online due to COVID-19

3/16/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Ran image processing on additional test images

  - Altered different parameters

- Tomorrow (Planning for four hours)

  - Look into loading bar animation

  - Add loading bar for analyze option

- No impediments at this time

3/17/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Worked on loading bar animation

- Tomorrow (Planning for four hours)

  - Looked into possibility of overlay at launch of application

- No impediments at this time

3/18/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Started working on plant overlay

- Tomorrow (Planning for four hours)

  - Meet with PO to discuss future of project

- No impediments at this time

3/19/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continued working on plant overlay

  - Added plant picker for different plants

- Tomorrow (Planning for four hours)

  - Adding specific values for each plant

- No impediments at this time

3/20/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Added specific values for each plant

- Tomorrow (Planning for four hours)

  - Work on result message to user

- No impediments at this time

3/23/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Worked on improving UI within the app

- Tomorrow (Planning for four hours)

  - Continue working on UI improvements

- No impediments at this time

3/24/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Worked on plant informations page

- Tomorrow (Planning for four hours)

  - Continue working on plants information page

- No impediments at this time

3/25/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Met with PO to discuss shortened term goals for project

  - Research loading bar issue

- Tomorrow (Planning for four hours)

  - Implement loading bar with client-side animation

- No impediments at this time

3/26/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Look into database storage for user information

  - Test various database storages with Firebase

- Tomorrow (Planning for four hours)

  - Continue researching ideas for user information

- No impediments at this time

3/27/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Look into plant history with user storage

- Tomorrow (Planning for four hours)

  - Continue looking into plant history storage online

- No impediments at this time

3/27/2020 Backlog Grooming 7:00pm - 8:00pm

- Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Product Backlog:

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

    - Initially assigned to Cory

    - Story size: Small

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

    - Initially assigned to Cory

    - Story size: Small

  - User Story 52

    - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 53

    - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

    - Initially assigned to Eli

    - Story size: Medium

  - User Story 54

    - As a user, I want to have different categories in the bazaar in order to view different items

    - Initially assigned to Eli

    - Story size: Medium

  - Epic 6

    - Work on information page

  - Epic 7

    - Bazaar view

  - Summary of other stuff discussed:

    - User stories got delayed so we are now hebind schedule

3/27/2020 Sprint Review 7:00pm - 8:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories

  - User Story 47

    - As a developer, I need to figure out how to process images into a 2-d bitmap array.

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

  - User Story 50

    - As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

  - User Story 51

    - As a developer, I want to test the camera view in order to simulate a real environment.

- List of rejected user stories

  - None

3/27/2020 Sprint Retrospective 7:00pm - 8:00pm

- Eliyahu Hersher,  Amir Khoddamzadeh

- Team performance:

  - Eliyahu

    - What went right?

      - Nothing for this sprint

    - What went wrong?

      - COVID-19 outbreak delayed work on the project

- Product evaluation

  - Amir

    - What was created right?

      - Test images sent for app testing.

    - What was created wrong?

      - Nothing at the moment

3/30/2020 Sprint Planning 7:00am - 18:00pm

Tasks carried over from previous sprint

Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Sprint goals

  - Implement personalized message

  - Implement information overlay

    - User Story 48

      - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 49

      - As a user, I want to click on a link in order to be redirected to Amir's home page.

      - Initially assigned to Cory

      - Story size: Small

    - User Story 52

      - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

      - Initially assigned to Cory

      - Story size: Small

    - User Story 53

      - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 54

      - As a user, I want to have different categories in the bazaar in order to view different items

      - Initially assigned to Eli

      - Story size: Medium

    - Summary of other stuff discussed:

      - Testing needs to be moved to online due to COVID-19

3/30/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Begin working on settings page

- Tomorrow (Planning for four hours)

  - Continue settings page UI design

- No impediments at this time

3/31/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Align elements on settings page

- Tomorrow (Planning for four hours)

  - Convert Swift color to UI color to customize back buttons

- No impediments at this time

4/1/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Work on bug where settings elements are not being updated

- Tomorrow (Planning for four hours)

  - Test values to ensure bug is fixed

- No impediments at this time

4/2/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Began researching how to emb web pages into the SwiftUI view

- Tomorrow (Planning for four hours)

  - Create basic structs for embed views

- No impediments at this time

4/3/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continued development on web page structures

- Tomorrow (Planning for four hours)

  - Test out UI

- No impediments at this time

4/6/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Test to make sure the state determines whether the plant is healthy or not

- Tomorrow (Planning for four hours)

  - Work on design for the healthy display

- No impediments at this time

4/7/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Tweak user settings to ensure desirable outcome

- Tomorrow (Planning for four hours)

  - Continue testing on various plants

- No impediments at this time

4/8/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Look into more design settings for an FAQ/informations page

- Tomorrow (Planning for four hours)

  - Continue work on FAQ/informations page

- No impediments at this time

4/9/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Look into adding text into the camera for PO's needs

- Tomorrow (Planning for four hours)

  - Continue work on camera text-in line display

- No impediments at this time

4/9/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continue adding FAQ elements

- Tomorrow (Planning for four hours)

  - Look into possibility of pulling new plant information from Firebase

- No impediments at this time

4/12/2020 Backlog Grooming 7:00pm - 8:00pm

- Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Product Backlog:

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

    - Initially assigned to Eli

    - Story size: Small

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

    - Initially assigned to Eli

    - Story size: Small

  - User Story 52

    - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

    - Initially assigned to Eli

    - Story size: Large

  - User Story 53

    - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

    - Initially assigned to Eli

    - Story size: Medium

  - User Story 54

    - As a user, I want to have different categories in the bazaar in order to view different items

    - Initially assigned to Eli

    - Story size: Medium

  - User Story 55

    - As a user, I want to see different articles on NDVI and plant information in order to get acclimated to the app

    - Initially assigned to Eli

    - Story size: Medium

  - Epic 6

    - Continue work on informations page

  - Epic 8

    - Continue testing to get the correct number threshholds

  - Summary of other stuff discussed:

    - User stories got delayed due to COVID-19 responsibilities so we are now behind schedule

4/12/2020 Sprint Review 7:00pm - 8:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

  - User Story 52

    - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

  - User Story 53

    - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

  - User Story 54

    - As a user, I want to have different categories in the bazaar in order to view different items

- List of rejected user stories

  - None

4/12/2020 Sprint Retrospective 7:00pm - 8:00pm

- Eliyahu Hersher,  Amir Khoddamzadeh

- Team performance:

  - Eliyahu

    - What went right?

      - Managed to put some more work to user stories

    - What went wrong?

      - COVID-19 outbreak delayed work on the project

- Product evaluation

  - Amir

    - What was created right?

      - Progress on project being made steadily

    - What was created wrong?

      - Nothing at the moment

4/13/2020 Sprint Planning 7:00am - 8:00pm

Eliyahu Hersher, Amir Khoddamzadeh

- Sprint goals

  - Implement personalized message

  - Implement information overlay

  - Implement database structurr

    - User Story 48

    - Story size: Large

    - Initially assigned to Eli

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

    - User Story 49

      - As a user, I want to click on a link in order to be redirected to Amir's home page.

      - Initially assigned to Eli

      - Story size: Small

    - User Story 52

      - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

      - Initially assigned to Eli

      - Story size: Small

    - User Story 53

      - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 55

      - As a user I want a short tutorial on how to navigate the various page elements of the app.

      - Initially assigned to Eli

    - User Story 56

      - As a user I want to be given fertilizer recommendations based on plant analyzed.

    - Summary of other stuff discussed:

      - Move all hard-coded values into database storage

4/13/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Begin setting up database structure and remove hard-coded values

- Tomorrow (Planning for four hours)

  - Test database structure by changing results manually

- No impediments at this time

4/14/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Work on information tutorial

- Tomorrow (Planning for four hours)

  - Remove toggle for information tutorial due to bug

4/15/20 Daily Standup  7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Links to Amir's website as well as various articles

- Tomorrow (Planning for four hours)

  - Test app to ensure most functionality is ok

- No impediments at this time

4/16/20 Daily Standup  7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Work on getting overlay screen to appear after image analysis is done

- Tomorrow (Planning for four hours)

  - Continue work on screen overlay

- No impediments at this time

4/17/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continue work on screen overlay

- Tomorrow (Planning for four hours)

  - Continue importing global variables to database storage

- No impediments at this time

4/20/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Began writing end-to-end tests for the different use cases in an Excel sheet.

- Tomorrow (Planning for four hours)

  - Begin manual testing on use cases in Excel sheet

- No impediments at this time

4/21/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Finish testing on manual use cases

  - Begin working on consolidating project code

- Tomorrow (Planning for four hours)

  - Finish consolidating code and begin working on project final deliverable

- No impediments at this time

4/22/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Continue working on project deliverable

  - Write a script to parse data from teams so scrum meeting information is intact

- Tomorrow (Planning for four hours)

  - Finish up project documentation, begin working on UML diagrams

- No impediments at this time

4/23/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Finish implementing small changes in app requested by PO

- Tomorrow (Planning for four hours)

  - Finish up project documentation, continue working on UML diagrams

- No impediments at this time

4/24/20 Daily Standup 7:00pm - 7:15pm

- Eliyahu Hersher

- Today (Worked 4 hours)

  - Finish implementing small changes in app requested by PO

- Tomorrow (Planning for four hours)

  - Finish up project documentation, continue working on UML diagrams

- No impediments at this time

4/26/2020 Backlog Grooming 7:00pm - 8:00pm

Backlog meeting skipped due to no more upcoming sprints

4/26/2020 Sprint Review 7:00pm - 8:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- Approved user stories:

- User Story 48

- Story size: Large

- Initially assigned to Eli

- As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

- User Story 49

  - As a user, I want to click on a link in order to be redirected to Amir's home page.

  - Initially assigned to Eli

  - Story size: Small

- User Story 52

  - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

  - Initially assigned to Eli

  - Story size: Small

- User Story 53

  - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

  - Initially assigned to Eli

  - Story size: Large

- User Story 55

  - As a user I want a short tutorial on how to navigate the various page elements of the app.

  - Initially assigned to Eli

- User Story 56

  - As a user I want to be given fertilizer recommendations based on plant analyzed.

4/26/2020 Sprint Retrospective 7:00pm - 8:00pm

- Eliyahu Hersher,  Amir Khoddamzadeh

- Team performance:

  - Eliyahu

    - What went right?

      - Managed to get a level1 prototype working

      - Testing for the app is complete

    - What went wrong?

      - COVID-19 outbreak delayed work on the project

- Product evaluation

  - Amir

    - What was created right?

      - Progress on project being made steadily

    - What was created wrong?

      - Nothing at the moment