Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Dr Horticulture

Team Members: Eliyahu Hersher, Cory Bliss

Product Owner(s):  Amir Khoddamzadeh

Mentor(s): N/A

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Dr Horticulture iOS application. Generally, farmers tend to over-fertilize their crops and plants daily. This over fertilization of crops is one of the contributing factors to polluting the environment. The purpose of the Dr. Horticulture iOS application is to decrease the amount of pollution caused by the nitrogen fertilizers that farmers use by detecting how much fertilizer a plant needs based on image. Doing so would help reduce the excess nitrogen that would reach the oceans and pollute the marine life, while also reducing the costs of fertilizer for farmers by providing fertilizer only when the plant needs it.

Table of Contents

Introduction …………………………………………………………………………………………….....6

Current System ……….…………………………………………………………………………………………………..6

Purpose of New System  …………………………………………………..……………………………. 6

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 9

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 10

Sprints Plan  ……………………………………………………………..………………………………………………………. 11

Sprint 1  …………………………………………………………………………………………………………………………... 11

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 15

Sprint 4  …………………………………………………………………………………………………………………………... 16

Sprint 5  …………………………………………………………………………………………………………………………... 17

Sprint 6  …………………………………………………………………………………………………………………………... 19

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	22

Deployment Diagram  …………………………………………………………………………………………………….…...	25

Design Patterns  ………………………………………………………………………………………………………….…....	25

System Validation  …………………………………………………………………………………………………………………….	26

Glossary  ………………………………………………………………………………………………………………………………….	28

Appendix  ………………………………………………………………………………………………………………………………….	29

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	29

Static UML Diagrams  ……………………………………………………………………………………………………….	30

Dynamic UML Diagrams  …………………………………………………………………………………………………..	31

Appendix B - User Interface Design  …………………………………………………………………………….…...	32

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	35

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	48

References ……………………………………………………………………………………………………………………...………...	67

# Introduction

One of the ongoing growing issues in the agricultural field is the problem of overfertilization. Farmers tend to over fertilize their crops, and the excess nitrogen from plants becomes washed towards water sources. The water source is then contaminated as toxic algae blooms in them and kills the aquatic life inside. Dr Horticulture attempts to solve this issue by analyzing images for green color. The green color is indicative of the nitrogen levels of a plant, which will then provide us with a recommendation on whether the plant needs fertilizer or not.

## Current System

The only methods of determining a plant's nitrogen levels are either very costly and/or invasive to the plant. These invasive methods tend to damage the plant by collecting either a clipping of the plant or leaf samples, and generally require weeks of lab work, or too expensive due to lab fees as well as the equipment used for each plant sample. This is generally off-putting for farmers, and many will opt to fertilize often to reduce costs and save time, as there’s no cheap or efficient method to determine a plant’s need.

## Purpose of New System

Dr Horticulture attempts to solve the efficiency and cost of providing a plants nitrogen levels without harming the plant. By taking an image of a plant, the app uses image processing to provide a recommendation on whether the plant requires fertilizer. This scales down the time to minutes, or even seconds, rather than waiting for lab work. This also scales down the cost for farmers by providing an app rather than using an expensive machine to test the nitrogen levels, making it more accessible to use.

User Stories

The following section provides the detailed user stories that were implemented in this iteration of Dr. Horticulture. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

User story 1, As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

User story 2, As a designer, I want to sketch multiple mockups of the iOS application in order to assist the product owner in deciding on a final design.

User story 3, As a developer, I want to setup a Github so the developers can work off of the latest build in development.

User story 4, As a developer, I want to continue research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

User story 5, As a developer, I want to learn about SwiftUI and syntax, to start building our application.

User story 6, As a developer, I want to set up git through Azure in order to have proper version control between developers.

User story 7, As a developer, I want to pull from another developer's branch in order to ensure that swiftUI supports git pull and git push.

User story 8, As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

User story 9, As a developer, I would like to learn the syntax of swift, so that the logic of my application is correct.

User story 10, As a developer, I want to configure cocoapods so I can read and write into the database.

User story 11, As a developer, I want to create importing image capability so the user can begin importing images.

User story 12, As a user I want to be able to sign up to the app through registering an email in order to have an account.

User story 13, As a user, I want to be able to sign out of the application in order to no longer be signed in.

User story 14, As a user I want to be able to sign in to the app through a registered email in order to access my account.

User story 15, As a user, I want to navigate to different views from the home page in order to access different aspects of the application.

User story 16, As a user, I want to be able to reset my password via email should I forget it.

User Story 17, As a developer, I need to figure out how to process images into a 2-d bitmap array.

User Story 18, As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

User Story 19, As a user, I want to click on a link in order to be redirected to Amir's home page.

User Story 20, As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

User Story 21, As a developer, I want to test the camera view in order to simulate a real environment.

User Story 22, As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

User Story 23, As a user, I want to click on a link in order to be redirected to Amir's home page.

User Story 24, As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

User Story 25, As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

User Story 26, As a user, I want to have different categories in the bazaar in order to view different items

## Pending User Stories

User Story 27, As a user I want to have links to a bazaar-type plant shop based on which fertilizer is recommended to me.

User story 28, As a user, I want to sort the fertilizers by different types of plant soil.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

XCode - Used as the main IDE for compiling IOS applications. XCode is an all-inclusive environment where developers can test, build, run, debug, and maintain credentials with Apple servers for means of uploading the finished iOS app to the app store.

CocoaPods - A free, open-sourced framework that works seamlessly with XCode and Firebase, allowing for smooth transition of data between the app and the realtime database on the Firebase console.

Firebase - A real time database that utilizes an easy to envision GUI that can replace the traditional SQL commands associated with database structuring and schema

SwiftUI - A cutting edge, front-end development language that utilizes an HTML-style format to easily display UI elements in a preview window. This allows for fast and complete development.

## Sprints Plan

### Sprint 1

Epic 1: Initialize learning process for SwiftUI and begin learning XCode IDE environment.

Epic 2: Successfully compile previous semester’s project and build the app in Xcode.

User story 1:  As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

- Initially assigned Eli

- Story points: 2 story points

- Acceptance criteria

  - App must follow the human interface guidelines set by Apple for their style of software

  - The app must compile without any bugs whatsoever

  - The app must maintain a high level of user security, which is integral to the stability of an iOS app

User story 2: As a designer, I want to sketch multiple mockups of the iOS application in order to assist the product owner in deciding on a final design.

- Initially assigned to Cory

- Story points: 4 story points

- Acceptance criteria

  - Design must be fluid and work harmoniously with iOS elements

  - Easy to see buttons for means of accessing settings and camera import

  - Dr. Horticulture logo centered in the middle of the app

User story 3:  As a developer, I want to set up a Github so the developers can work off of the latest build in development.

- Initially assigned to Eli

- Story points: 4 story points

- Acceptance criteria

  - Must work seamlessly with all files in the database, including the json file, xcode project file and pod files

  - Add user shortcuts for “push” and “pull” to allow skipping the arbitrary requirement that Azure requires for Git add ons

User story 4:  As a developer, I want to continue research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

- Initially assigned to Cory

- Story points: 2 story points

- Acceptance criteria

  - App must follow the human interface guidelines set by Apple for their style of software

  - The app must compile without any bugs whatsoever

  - The app must maintain a high level of user security, which is integral to the stability of an iOS app

User story 5:  As a developer, I want to learn about SwiftUI and syntax, to start building our application.

- Initially assigned to Cory and Eli

- Story points: 16 story points

- Acceptance criteria

  - Obtain the knowledge to design basic UI elements using SwiftUI

  - Learn to format UI elements based on structuring properties

  - Learn about views, and how different views and their subviews can be used as a navigating tool in the app.

### Sprint 2

Epic 3: Setup complete development environment, complete with version control integration, Firebase database storage, and Cocoapods integration with Xcode.

User story 7:  As a developer, I want to pull from another developer's branch in order to ensure that swiftUI supports git pull and git push.

- Initially assigned to Cory and Eli

- Story points: 2 story points

- Acceptance criteria

  - Ensure that git commits remain consistent when pushing/pulling to the master branch

  - Ensure that the development environment works with small/slight changes to xcode xml files such as user settings, environment configuration etc.

User story 8:  As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

- Initially assigned to Cory and Eli

- Story points: 2 story points

- Acceptance criteria

  - Ensure that Firebase accurately reflects any data types such as images, text, strings, and numbers, and stores them in a proper hierarchy in the Firebase realtime database

  - Ensure that reading from any of the data values stored in the Firebase realtime database are accurately reflected in UI elements present in Dr Horticulture

User story 9: As a developer, I would like to learn the syntax of swift, so that the logic of my application is correct.

- Initially assigned to Eli

- Story points: 4 story points

- Acceptance criteria

  - Run through various iterations of basic data structures

  - Test if/else, boolean, and for loops logic in Swift

User story 10: As a developer, I want to configure cocoapods so I can read and write into the database.

- Initially assigned to Eli

- Story points: 4 story points

- Acceptance criteria

  - Test and install Cocoapods to ensure dependencies are accurately reflected on Xcode

User story 11: As a developer, I want to create importing image capability so the user can begin importing images.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - User must be able to import an image from anywhere in his iOS device library

  - Image must be previewed before it is analyzed in the Dr. Horticulture app

  - Image picker must be closed

User story 12: As a user I want to be able to sign up to the app through registering an email in order to have an account.

- Initially assigned to Eli

- Story points: 16 story points

- Acceptance criteria

  - User must be able to enter a valid email while invalid emails will not be allowed to enter into the text field

  - User should be sent an email verification once the email invite has come through

### Sprint 3

Epic 4: Continue work based off of previous sprints that had to get their user stories pushed

Epic 5: Continue structuring user authentication (Login/logout, signup, signout)

User story 12: As a user I want to be able to sign up to the app through registering an email in order to have an account.

- Initially assigned to Eli

- Story points: 16 story points

- Acceptance criteria

  - User must be able to enter a valid email while invalid emails will not be allowed to enter into the text field

  - User should be sent an email verification once the email invite has come through

User story 13: As a user, I want to be able to sign out of the application in order to no longer be signed in.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - Tapping the signout button must take the user back to the login page once completed

  - Upon opening the app again, the user must be redirected back to the login page and should not be signed in

User story 14: As a user I want to be able to sign in to the app through a registered email in order to access my account.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - Signing in should accept the previous email used to sign up with the account

  - Signing in should redirect the user to the main page used in the Dr. Horticulture app

### Sprint 4

Epic 6: Finish implementing user authentication

Epic 7: Design main view functionality

User story 15: As a user, I want to navigate to different views from the home page in order to access different aspects of the application.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - Views should be controlled by a custom tab bar on the bottom of the app, with links to the different views

  - Images in buttons should be translucent and easy to follow

  - Images in buttons need to follow the Apple guidelines for element images

User story 16: As a user, I want to be able to reset my password via email should I forget it.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - Email should be sent to the correct email registered at the beginning of account creation

### Sprint 5

Epic 8: Convert image into UIImage

Epic 9: Work on a UIImage algorithm for image processing

User Story 17: As a developer, I need to figure out how to process images into a 2-d bitmap array.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - Image should be an array of bits, and each bit should have an associated RGB value (array within an array)

  - Color values within the array should be classified as floating point decimal types in order to work with the current algorithm

  - All other data from the image should be removed if it does not pertain directly to the associated RGB value

User Story 18: As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

- Initially assigned to Eli

- Story points: 4 story points

- Acceptance criteria

  - The user should be able to click on a link on the bottom that redirects to the PO’s home page

  - Clicking on the information icon on the bottom left should redirect immediately to this page

  - The user should be able to still go about importing an image with the camera or with the photo library on this page

User Story 19: As a user, I want to click on a link in order to be redirected to Amir's home page.

- Initially assigned to Eli

- Story points: 2 story points

- Acceptance criteria

  - Link should open directly inside the app and should not open a new Safari window

  - Link should format the webpage appropriately for all types of mobile devices

User Story 20: As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - App should open on an iOS device without any manual input to the database or Xcode

  - Thread SIGABART errors must be removed from the app

  - Remove any unnecessary Apple constraints on the device by allowing full access to all of iOS settings

User Story 21: As a developer, I want to test the camera view in order to simulate a real environment.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - App should open on an iOS device without any manual input to the database or Xcode

  - Thread SIGABART errors must be removed from the app

  - Remove any unnecessary Apple constraints on the device by allowing full access to all of iOS settings

### Sprint 6

Epic 10: Finish various UI elements plus app testing

User Story 22: As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

- Initially assigned to Eli

- Story points: 8 story points

- Acceptance criteria

  - Overlay should include a small tutorial displayed to the user on how to navigate different parts of the app

  - Image icons displayed to the user should match the image icons that they will be clicking on

  - Clicking on the green arrow should redirect the user to the next slide

  - The message will only be displayed once when logging into the app successfully

User Story 23: As a user, I want to click on a link in order to be redirected to Amir's home page.

- Initially assigned to Eli

- Story points: 2 story points

- Acceptance criteria

  - Link should open directly inside the app and should not open a new Safari window

  - Link should format the webpage appropriately for all types of mobile devices

User Story 24: As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

- Initially assigned to Eli

- Story points: 4 story points

- Acceptance criteria

  - If the plant is healthy, then a green checkmark should appear along with a message that the plant doesn’t require any additional fertilizer

  - If the plant is not healthy, then a red x should appear along with a message that the plant requires additional fertilizer

  - The message view should be displayed as a popup, so the user can easily bring the menu options down if they are no longer necessary

User Story 25: As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

User Story 26: As a user, I want to have different categories in the bazaar in order to view different items

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The project was designed using two architectural patterns: Model-View-Controller and Client-Server pattern. The Model-View-Controller was designed for the creation of the front-end of the app that displays what the user sees, separating what gets presented to the user, what the user inputs, how the inputs get handled, and the functionality of the data. The Client-Server pattern was used for designing the back-end of the system, used to design the database and the server.

## System and Subsystem Decomposition

The front-end of the system is divided into views. Each view is composed of the view that’s displayed in the main storyboard and view controller. The view in the storyboard displays the elements that the user sees on the app, and the view-controller determines the state the app is in, what data is presented, and how the view changes to different views.

The back-end of the system is composed of the database and the server. The database side is the Firebase database that is composed of user and plant data. The user data contains the usernames and passwords of the users as well as user imported images. The plant data contains the names of the plants and the research data provided by Dr. Khoddamzadeh.

## Deployment Diagram

## Design Patterns

Abstract factory -  UIkit and SwiftUI contain many of abstract classes needed to run and successfully compile the project from Xcode

Prototype - Xcode-based simulator allows for projects to be ran without having to build on a physical device

Private Class Data - Certain variables are used in Dr. Horticulture which track the different states that the user app is currently in.

State - Used to track the different plant states that might be when the user is logged into Dr. Horticulture

# System Validation

Test Case 1 - Login/Logout

Purpose: To ensure user authentication works for the user

Precondition: Firebase must be up and running as well as connected to the app through XCode

Expected Result: Logging in with the correct user name and password should immediately take you to the main screen

Actual Result: Logging in with the correct user name and password should immediately take you to the main screen

Status: Passed

Test Case 2 - User Tutorial

Purpose: Ensure the user is educated on the different ways they can interact within the app

Precondition: The user must be logged in with a valid account to the Firebase database

Expected Result: User is able to view each tutorial slide and clicking the green arrow displays an additional slide to the user

Actual Result: User is able to view each tutorial slide and clicking the green arrow displays an additional slide to the user

Status: Passed

Test Case 3 - Import photo with user library

Purpose: To import a user-selected photo into the app for use of image processing

Precondition: The user must already have a photo set in his phone and the user must have granted permission to Apple to access the photo library

Expected Result: The app is successfully imported into the app and is ready to be analyzed.

Actual Result: The app is successfully imported into the app and is ready to be analyzed.

Status: Passed

Test Case 4 - Import photo with user camera

Purpose: To import a photo using the user’s camera for means of image processing

Precondition: The user must have granted permission to Apple to use the cameras to import the photo into the app

Expected Result: A photo is able to be taken within the app and the popup can be slid down with the finger.

Actual Result: A photo is able to be taken within the app and the popup can be slid down with the finger.

Status: Passed

Test Case 5 - Analyze the image to determine if fertilizer levels are insufficient

Purpose: To determine that the user-selected plant contains the proper amount of fertilizer

Precondition: A photo must be imported into the app by means of camera or library, else the analyze button will be greyed out

Expected Result: The analyze button is greyed out when a photo is not imported. User results are given when a photo is imported into the app.

Actual Result: The analyze button is greyed out when a photo is not imported. User results are given when a photo is imported into the app.

Status: Passed

# Glossary

SwiftUI - Apple’s new, front-end development language that allows for an HTML-style layout of page elements. Modifications can be made to these elements by interacting with the code itself or by using the built in GUI

UIKit - Apple’s older front-end development language that utilizes an XML style platform for consolidating all of the user objects. UIKit is essential for image processing since the bitmap modification can only be performed on a UIKit image

Bitmap - An array of red, green, and blue color values that is processed whenever an image is uploaded into the app.

NDVI - A level of index that determines whether the plant requires additional fertilizer or not.

# Appendix

## Appendix A - UML Diagrams

Class Diagram (Eliyahu Hersher)

Use case diagram (Eliyahu Hersher)

Sequence diagram (Eliyahu Hersher)

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint 1

1/17/2020 Kickoff Meeting 10:00am - 11:00am

- Amir Khoddamzadeh, Eliyahu Hersher, Cory Bliss

- Project Goals:

  - Complete development of a centralized application of horticulture to detect fertilizer, sell market items, and post educational resources.

  - Improve the existing app that was developed in a previous semester by adding additional functionality and UI elements.

  - Utilize image processing to obtain the amount of nitrogen in a plant which will display certain information to the user based upon nitrogen levels.

- Project Scope

  - Fertilizer detector

  - "Bazaar" (Online market featuring plants/fertilizers)

  - Education - Videos/Articles about horticulture

- Sprint 1 User Stories

  - As a developer, I want to connect the Google Firebase database to the application in order to develop further.

  - As a developer, I want to launch the alpha build of the app locally in order to begin further development of the application.

  - As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

  - As a designer, I want to sketch multiple mockups of the iOS application in order to assist the product owner in deciding on a final design.

  - As a developer, I want to consolidate the program structure into a readable powerpoint in order to convey the system design to the product owner.

  - As a developer, I want to get CocoaPods setup on a local environment to assist in development.

  - As a developer, I want to setup a Github so the developers can work off of the latest build in development.

- Summary of other stuff

  - Discussed our product owner's research and how it correlates to the information in the application we are building.

  - Decided on three features for the application.

  - Agreed on set meeting times with occasional correspondence in Teams in between.

  - Looked at similar apps to get a feel of how Dr. Horticulture should be developed.

1/27/2020 Sprint Review 9am - 10pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories

  - User story 3, As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

  - User story 4, As a designer, I want to sketch multiple mockups of the iOS application in order to assist the product owner in deciding on a final design.

  - User story 7, As a developer, I want to setup a Github so the developers can work off of the latest build in development.

- List of rejected user stories:

  - User story 1, As a developer, I want to connect the Google Firebase database to the application in order to develop further.

    - The reason for rejection was the original project had no existing functionality.

  - User story 2, As a developer, I want to launch the alpha build of the app locally in order to begin further development of the application.

    - The reason for rejection was the original project had no existing functionality.

  - User story 5, As a developer, I want to consolidate the program structure into a readable powerpoint in order to convey the system design to the product owner.

    - The reason for rejection is that this will be pushed into the final documentation at the end of the project.

  - User story 6, As a developer, I want to get CocoaPods setup on a local environment to assist in development.

    - The reason for rejection was the original project had no existing functionality.

Sprint 2

1/27/2020 Sprint Planning 11am - 12pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- Sprint goals

  - Continue learning iOS development

  - Set Git

  - Obtain a working prototype of an app

- Sprint user stories:

  - User story 1

    - As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

    - Initially assigned to Eli and Cory

  - User story 2

    - As a developer, I want to learn about SwiftUI and syntax, to start building our application.

    - Initially assigned to Eli and Cory

  - User story 3

    - As a developer, I want to set up git through Azure in order to have proper version control between developers.

    - Initially assigned to Eli and Cory

  - User story 4

    - As a developer, I want to pull from another developer's branch in order to ensure that swiftUI supports git pull and git push.

    - Initially assigned to Eli and Cory

  - User story 5

    - As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

    - Initially assigned to Eli and Cory

  - User story 6

    - As a developer, I would like to learn the syntax of swift, so that the logic of my application is correct.

    - Initially assigned to Eli and Cory

- Summary of other stuff discussed:

  - Need to work on building a base app immediately.

2/9/2020 Sprint Review 7:15pm - 8:15pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories:

  - User story 1

    - As a developer, I want to research the Apple Store requirements in order to get a working Dr. Horticulture app in the store.

  - User story 2

    - As a developer, I want to learn about SwiftUI and syntax, to start building our application.

  - User story 3

    - As a developer, I want to set up git through Azure in order to have proper version control between developers.

  - User story 4

    - As a developer, I want to pull from another developer's branch in order to ensure that swiftUI supports git pull and git push.

  - User story 5

    - As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

  - User story 6

    - As a developer, I would like to learn the syntax of swift, so that the logic of my application is correct.

- List of rejected user stories:

  - None

Sprint 3

2/10/2020 Sprint Planning 7pm - 8pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

  - Sprint goals

    - Implement login functionality

    - Implement logout functionality

    - Implement photo insertion

- User Story 7

  - As a developer, I want to make a test read/write from the database to ensure the app and database are connected.

  - Initially assigned to Cory and Eli

  - Story size: Small

- User Story 9

  - As a user I want to be able to sign up to the app through registering an email in order to have an account.

  - Initially assigned to Eli

  - Story size: Large

- User Story 10

  - As a user I want to be able to sign in to the app through a registered email in order to access my account.

  - Initially assigned to Eli

  - Story size: Large

- User Story 11

  - As a user, I want to be able to sign out of the application in order to no longer be signed in.

  - Initially assigned to Eli

  - Story size: Large

- User Story 12

  - As a user, I want to navigate to different views from the home page in order to access different aspects of the application.

  - Initially assigned to Eli

  - Story size: Large

- User Story 13

  - As a user, I want to be able to reset my password via email should I forget it.

  - Initially assigned to Eli

  - Story size: Medium

- Summary of other stuff discussed:

  - Import photo feature is crucial for this sprint

2/28/2020 Sprint Review 9:00am - 10:00am

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories:

  - User story 1

    - As a developer, I want to configure cocoapods so I can read and write into the database.

  - User story 2

    - As a developer, I want to Create importing image capability so the user can begin importing images.

  - User story 3

    - As a user I want to be able to sign up to the app through registering an email in order to have an account.

  - User story 4

    - As a user, I want to be able to sign out of the application in order to no longer be signed in.

  - User story 5

    - As a user I want to be able to sign in to the app through a registered email in order to access my account.

  - User story 6

    - As a user, I want to navigate to different views from the home page in order to access different aspects of the application.

  - User story 7

    - As a user, I want to be able to reset my password via email should I forget it.

- List of rejected user stories:

  - None

Sprint 4

3/2/2020 Sprint Planning 10am - 11am

- Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

  - Sprint goals

    - Implement 2d bitmap array

    - Implement information overlay

      - User Story 47

        - As a developer, I need to figure out how to process images into a 2-d bitmap array.

        - Initially assigned to Eli

        - Story size: Large

      - User Story 48

        - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

        - Initially assigned to Cory

        - Story size: Small

      - User Story 49

        - As a user, I want to click on a link in order to be redirected to Amir's home page.

        - Initially assigned to Cory

        - Story size: Small

      - User Story 50

        - As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

        - Initially assigned to Eli

        - Story size: Large

      - User Story 51

        - As a developer, I want to test the camera view in order to simulate a real environment.

        - Initially assigned to Eli

        - Story size: Medium

      - Summary of other stuff discussed:

        - Image processing is crucial so we can begin testing greenhouse plant ranges right away

3/15/2020 Sprint Review 9:00pm - 10:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories

  - User Story 47

    - As a developer, I need to figure out how to process images into a 2-d bitmap array.

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

  - User Story 50

    - As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

  - User Story 51

    - As a developer, I want to test the camera view in order to simulate a real environment.

- List of rejected user stories

  - None

Sprint 5

3/16/2020 Sprint Planning 9:00am - 10:00am

Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Sprint goals

  - Implement personalized message

  - Implement information overlay

    - User Story 48

      - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 49

      - As a user, I want to click on a link in order to be redirected to Amir's home page.

      - Initially assigned to Cory

      - Story size: Small

    - User Story 52

      - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

      - Initially assigned to Cory

      - Story size: Small

    - User Story 53

      - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 54

      - As a user, I want to have different categories in the bazaar in order to view different items

      - Initially assigned to Eli

      - Story size: Medium

    - Summary of other stuff discussed:

      - Testing needs to be moved to online due to COVID-19

3/27/2020 Sprint Review 7:00pm - 8:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories

  - User Story 47

    - As a developer, I need to figure out how to process images into a 2-d bitmap array.

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

  - User Story 50

    - As a developer, I need to figure out how to compile on an iPhone in order to simulate a real environment.

  - User Story 51

    - As a developer, I want to test the camera view in order to simulate a real environment.

- List of rejected user stories

  - None

Sprint 6

3/30/2020 Sprint Planning 7:00am - 18:00pm

Tasks carried over from previous sprint

Cory Bliss, Eliyahu Hersher, Amir Khoddamzadeh

- Sprint goals

  - Implement personalized message

  - Implement information overlay

    - User Story 48

      - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 49

      - As a user, I want to click on a link in order to be redirected to Amir's home page.

      - Initially assigned to Cory

      - Story size: Small

    - User Story 52

      - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

      - Initially assigned to Cory

      - Story size: Small

    - User Story 53

      - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

      - Initially assigned to Eli

      - Story size: Large

    - User Story 54

      - As a user, I want to have different categories in the bazaar in order to view different items

      - Initially assigned to Eli

      - Story size: Medium

    - Summary of other stuff discussed:

      - Testing needs to be moved to online due to COVID-19

4/12/2020 Sprint Review 7:00pm - 8:00pm

- Eliyahu Hersher, Cory Bliss, Amir Khoddamzadeh

- List of approved user stories

  - User Story 48

    - As a developer, I need to add a design to the about/information page on the app in order to see more information about the app owner.

  - User Story 49

    - As a user, I want to click on a link in order to be redirected to Amir's home page.

  - User Story 52

    - As a user, I want to be given a personalized message so I can determine whether my plant is healthy or not.

  - User Story 53

    - As a user, I want to be notified of a message to hold the camera within five inches of the plant in order to get a more accurate reading.

  - User Story 54

    - As a user, I want to have different categories in the bazaar in order to view different items

- List of rejected user stories

  - None

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual:

Create an account / login

Sign up

Sign in

Settings page

Articles/Informations page

Import photos

Analyze image

Installation/Maintenance Document

Installation Guide for Dr. Horticulture

For any questions/concerns on building the application, please contact me at ehersher@gmail.com.

Download XCode

Begin by opening the Mac App store and downloading XCode. You will need a Mac/Macbook as well as an Apple user account to initiate the process.

Open project in XCode

Navigate to source folder directory and open this workspace (double click on it)

Install Cocoapods on your Mac

Open a terminal window in the “Code” root folder as shown here:

Next enter the command “sudo gem install cocoapods”

The installation may take several minutes. You may need to grant root access as well.

Setup a Firebase account

Navigate to https://firebase.google.com, then click on the console button here (you may need to sign in)

Click on “Add a project”

Give the project a name then hit continue

Disable Google analytics and then hit continue. You should then get this message:

Go back and click on your newly create project

Click on IOS

Enter the bundle ID to what is in the Xcode project

Download the Plist and drag it into the xcode folder, replacing the one currently there

Follow the rest of the instructions as such:

(This part is already done in the project)

Build the app to ensure Firebase is setup correctly

Lastly, go to the realtime database and import the Database.json file that is included in the Code folder.

Shortcomings/Wistlist

- Dr Horticulture cannot be used to import photos from any kind of cloudshare source such as iCloud or Google Drive

- Image processing can only be done client-side and not over some kind of backend server hosted on a website

- Image processing is limited to red, green, and blue color analysis. However other circumstances such as brightness, cannot be analyzed

# References

https://earthobservatory.nasa.gov/features/MeasuringVegetation/measuring_vegetation_2.php

https://agriculture.trimble.com/product/greenseeker-system/

https://www.youtube.com/watch?v=6q1IRMwkgVs