Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

EForT - EFST

Team Members: Timothy Marr and Guirdelle Blaise

Product Owner(s): Masoud Sadjadi

Mentor(s): Alexander Monaco

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the implementation of a Foreign Exchange Market (FOREX) scalping algorithm through an automated trader (Expert Advisor). The Expert Advisor will allow trades based on an algorithm presented by a custom signal. The trader must be completely automated, and reliable in reference to performance results with a positive net profit.

The trading signal integrates a pre-existing algorithm that involves a Stochastic, and Exponential Moving Average (EMA) indicator. To assess the performance of the Expert Advisor (EA), it has to be thoroughly backtested. Through different configurations of trading conditions, came a profitable and reliable EA that follows a scalping trading style.

The results of the algorithm display an EA that can be profitable and be completely automated. Though, not having manual trading can be less reliable considering there are some elements of a trading chart that aren’t well detected through code, like a ranging market.

Table of Contents

Introduction ……………………………………………………………………………………....………………….....7

Current System …….………………...……………………………………………………...…………………………..7

Purpose of New System  …………………………………………………..……………………………. 7

User Stories

Implemented User Stories  ………………………………………….……………………………..……..8

Pending User Stories  …………………………………………………………………...………………………...……..….. 12

Project Plan

Hardware and Software Resources  ………………………………………………………………… 13

Sprints Plan…….…………………………………………..………………………………………. 14

Sprint 1  ……………………………………………………………………………………………………14

Sprint 2  ………………………………………………………………………………………………….. 15

Sprint 3  …………………………………………………………………………………………………... 17

Sprint 4  …………………………………………………………………………………………………... 18

Sprint 5  …………………………………………………………………………………………………... 19

Sprint 6  …………………………………………………………………………………………………... 20

Sprint 7  …………………………………………………………………………………………………... 21

System Design

Architectural Patterns  ………………..……………………………………………………………………………………..  22

System and Subsystem Decomposition  ………………………………………………………………………………………………....….…	23

Deployment Diagram  ………………………………………………………………………………………………….…...	24

Design Patterns  ……………………………………………………………………………………………………...	24

System Validation  ………………………………………………………………………………………………………….25

Glossary  ………………………………………………………………………………………………………….27

Appendix  ………………………………………………………………………………………………………….28

Appendix A - UML Diagrams  …………………………………………………………………………………………….…………28

Static UML Diagrams  ……………………………………………………………………………………………………28

Dynamic UML Diagrams  ……………………....……………………………………………………………………………..30

Appendix B - User Interface Design  ……………………………………………………………………………………..…………….…...	33

Appendix C - Sprint Review Reports  ………………………………………………………………………………………...………...……	34

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………...………	46

References …………………………………………………………………………………………………………..56

# Introduction

Scalping is a method of Forex trading that enters and exits trades quickly, multiple times a day. This way, it utilizes small profits with short holding times, opposed to large profits with longer holding times. An automated approach to scalping can alleviate the amount of dedication and attention that the scalp trading algorithms require. The EMAStochMix EA was designed to trade for the user and decrease risks from the previous Scalpy_V6 EA.

## Current System

The current Expert Advisor (EMAStochMix), is an automated trader that implements a 200 period exponential moving average and default Stochastic indicator. It utilizes the EURUSD 5 minute chart and recognizes and trades successfully on trending markets. It follows a scalping initial setup and performs well on trending markets.

## Purpose of New System

The EMAStochMix Expert Advisor serves as the successor to the Scalpy_V6 EA that utilizes EMA lines, solely. A new algorithm was implemented in order to increase profit and reliability, based on different metrics such as profit factor, drawdown, win/loss ratio, sharpe ratio, etc [1]. This scalping automated trader is designed to provide a more reliable trading bot for the trader.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the EForT-EFST project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- User Story 1

  - As a developer, I will review Forex and learn the terminology.

    - Acceptance Criteria:

      - Team members can confidently understand the associated terminology with Forex

    - Initially assigned to: Timothy Marr and Guirdelle Blaise

    - Story points: 8

- User Story 2

  - As a developer, I will become comfortable with using MetaTrader.

    - Acceptance Criteria:

      - Team members will be able to understand the different windows, ways of representing graphs/charts, run sample expert advisors, etc.

    - Initially assigned to: Timothy Marr and Guirdelle Blaise

    - Story points: 8

- User Story 3

  - As a developer, I will look up different signals on MQ5 and experiment with them.

    - Acceptance Criteria:

      - Team members will understand the reliability of different signals, their max profit and other details to help gauge the variety.

    - Initially assigned to: Timothy Marr and Guirdelle Blaise

    - Story points: 5

- User Story 4

  - As a developer, I will set up a git environment to have the project sourced in.

    - Acceptance Criteria:

      - Team members will have a git repository for the project.

    - Initially assigned to: Timothy Marr and Guirdelle Blaise

    - Story points: 2

- User Story 5

  - As a developer, I would like to find scalping signals to compare

    - Acceptance Criteria:

      - Team members can confidently assess the reliability and profitability of the algorithms and understand the tradeoffs.

- Initially assigned to: Timothy Marr and Guirdelle Blaise

- Story points: 10

- User Story 6

  - As a developer, I would like to learn about MQL5 and the wizard so that I can create indicators.

    - Acceptance Criteria:

      - Team members can confidently explain the terms associated with MQL5 and be comfortable navigating the wizard.

    - Initially assigned to Timothy Marr and Guirdelle Blaise

    - Story points: 8

- User Story 7

- As a developer, I would like to be able to understand the MQL standard library

- Acceptance Criteria:

      - Team members can confidently understand how and where the standard library is used

    - Initially assigned to Timothy Marr and Guirdelle Blaise

    - Story points: 5

- User Story 8

- As a developer, I would like to be able to code an indicator using MQL5

- Acceptance Criteria:

    - Team members have a functional indicator that can be used on MQL5.

- Initially assigned to Timothy Marr and Guirdelle Blaise

- Story points: 5

- User Story 9

  - As a developer, I would like to use the Strategy Tester to evaluate the scalping algorithm developed by the previous team so that I can be more comfortable using the Strategy Tester.

    - Acceptance Criteria:

      - Team member has compiled a report that shows the values of the main metrics for the previous scalping algorithm

      - Team member can analyze the results generated from the Strategy Tester

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 8

- User Story 10

  - As a developer, I would like to be comfortable using the standard library , so that we can include these programs when we’re developing or improving an algorithm.

    - Acceptance Criteria:

      - Team member can confidently understand the different components of the standard library

      - Team member knows when to use a specific component for a specific task

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 5

- User Story 11

  - As a developer, I would like to become comfortable using the Wizard, and understand how certain classes are used.

    - Acceptance Criteria:

      - Team member knows how to use the Wizard and change different parameters according to their liking

    - Initially assigned to Timothy and Guirdelle

    - Story points: 3

- User Story 12

  - As a developer, I would like to create a table that compares and contrasts different Scalping algorithms, so that we can decide which ones to set as the basis for our own algorithm

    - Acceptance Criteria:

      - Have a table that clearly shows the comparisons between different Scalping algorithms

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 8

- User Story 13

  - As a developer, I would like to create a trading signal by customizing the TripleSignal signal that was created by the summer 2019 group.

    - Acceptance Criteria:

      - Have a working signal that we can use while we study scalping algorithms

    - Initially assigned to Timothy and Guirdelle

    - Story Points: 7

- User Story 14

  - As a developer, I would like to optimize our signal to gain more profit and have there be a higher profit/loss ratio.

    - Acceptance Criteria:

      - Profit increased from what it was during Sprint 4

    - Initially assigned to Timothy Marr, Guirdelle Blaise

    - Story points: 10

- User Story 15

  - As a developer, I would like to begin research on trailing to implement a stop loss and gain method to secure funds.

    - Acceptance Criteria:

      - Team member can confidently understand and explain how trailing works

      - Method is fully functional

    - Initially assigned to Timothy Marr, Guirdelle Blaise

    - Story points: 8

- User Story 16

  - As a developer, I would like to finalize optimization of EmaStochMix based off of profit, MFE/MAE correlation, sharpe ratio, recovery factor, etc

    - Acceptance Criteria:

      - All the metrics described above see an average increase

    - Initially assigned to Timothy Marr, Guirdelle Blaise

    - Story points: 9

- User Story 17

  - As a developer, I would like to perform multiple historical backtests to show EmaStochMix’s profitability, reliability, and document those cases.

    - Acceptance Criteria:

      - Backtests are documented for at least 3 different cases

    - Initially assigned to Timothy Marr, Guirdelle Blaise

    - Story points: 3

- User Story 18

  - As a developer, I would like to finalize our Wiki to give information about what we have learned and created during this project.

    - Acceptance Criteria:

      - All pages of the wiki are thoroughly complete, including references and images to accompany the material

(if possible)

    - Initially assigned to Timothy Marr, Guirdelle Blaise

    - Story points: 3

## Pending User Stories

N/A

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Software Resources:

- MetaQuotes Language 5 (MQL5)

- MetaEditor

- MetaTrader 5 (MT5)

- Git

- Azure DevOps

- Google Drive

Hardware Resources:

- Windows PC

- Mac PC

## Sprints Plan

### Sprint 1 (Jan 13 - Jan 26 2020)

SP20 Team18 Planning 1/15/2020 5:15pm – 6:20pm

- Guirdelle Blaise, Timothy Marr, Masoud Sadjadi

- Sprint Goals:

  - Gain a full understanding of Forex, along with the terminology

  - Become comfortable with using Metatrader5 and MetaQuotes

  - Experiment with the MQL5 Wizard

  - Become more familiar with Azure DevOps

  - Set up the GitHub environment

- Sprint User Stories:

- User Story 1

    - As a developer, I will review Forex and learn the terminology.

      - Acceptance Criteria:

        - Team members can confidently understand the associated terminology with Forex

      - Initially assigned to: Timothy Marr and Guirdelle Blaise

      - Story points: 8

- User Story 2

    - As a developer, I will become comfortable with using MetaTrader.

      - Acceptance Criteria:

        - Team members will be able to understand the different windows, ways of representing graphs/charts, run sample expert advisors, etc.

      - Initially assigned to: Timothy Marr and Guirdelle Blaise

      - Story points: 8

- User Story 3

    - As a developer, I will look up different signals on MQ5 and experiment with them.

      - Acceptance Criteria:

        - Team members will understand the reliability of different signals, their max profit and other details to help gauge the variety.

      - Initially assigned to: Timothy Marr and Guirdelle Blaise

      - Story points: 5

- User Story 4

    - As a developer, I will set up a git environment to have the project sourced in.

      - Acceptance Criteria:

        - Team members will have a git repository for the project.

      - Initially assigned to: Timothy Marr and Guirdelle Blaise

      - Story points: 2

- Summary of other stuff discussed

  - We met with our PO to go over the project goal, and also learn the basics of FOREX, MetaTrader, MetaEditor, etc. Also discussed the goal for the sprint.

### Sprint 2 (Jan 27 - Feb 9 2020)

SP20 Team18 Planning 1/27/2020 5:30pm 6pm

- Timothy Marr, Guirdelle Blaise, Masoud Sadjadi

- Sprint Goals:

  - Compare and contrast trading performances

  - Full knowledge of MQL5

  - Know how to use the wizard

  - Understand the MQL standard library

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to find scalping signals to compare

      - Acceptance Criteria:

        - Team members can confidently assess the reliability and profitability of the algorithms and understand the tradeoffs.

- Initially assigned to: Timothy Marr and Guirdelle Blaise

- Story points: 10

- User Story 2

  - As a developer, I would like to learn about MQL5 and the wizard so that I can create indicators.

    - Acceptance Criteria:

      - Team members can confidently explain the terms associated with MQL5 and be comfortable navigating the wizard.

    - Initially assigned to Timothy Marr and Guirdelle Blaise

    - Story points: 8

- User Story 3

- As a developer, I would like to be able to understand the MQL standard library

- Acceptance Criteria:

    - Team members can confidently understand how and where the standard library is used

  - Initially assigned to Timothy Marr and Guirdelle Blaise

  - Story points: 5

- User Story 4

- As a developer, I would like to be able to code an indicator using MQL5

- Acceptance Criteria:

    - Team members have a functional indicator that can be used on MQL5.

- Initially assigned to Timothy Marr and Guirdelle Blaise

- Story points: 5

- Summary: Our PO had given us the main goal of the sprint, which is to understand MQL5 completely and be able to assess different trading algorithms.

### Sprint 3 (Feb 10 - Feb 23 2020)

SP20 Team18 Planning 2/10/2020 6:30pm - 6:45pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Sprint Goals:

  - Use the Strategy Tester to evaluate the scalping algorithm developed by the previous team

  - Become comfortable with standard library and know how its used

  - Become comfortable using the Wizard

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to use the Strategy Tester to evaluate the scalping algorithm developed by the previous team so that I can be more comfortable using the Strategy Tester.

      - Acceptance Criteria:

        - Team member has compiled a report that shows the values of the main metrics for the previous scalping algorithm

        - Team member can analyze the results generated from the Strategy Tester

      - Initially assigned to Timothy and Guirdelle.

      - Story Points: 8

  - User Story 2

    - As a developer, I would like to be comfortable using the standard library , so that we can include these programs when we’re developing or improving an algorithm.

      - Acceptance Criteria:

        - Team member can confidently understand the different components of the standard library

        - Team member knows when to use a specific component for a specific task

      - Initially assigned to Timothy and Guirdelle.

      - Story Points: 5

  - User Story 3

- As a developer, I would like to become comfortable using the Wizard, and understand how certain classes are used.

  - Acceptance Criteria:

    - Team member knows how to use the Wizard and change different parameters according to their liking

  - Initially assigned to Timothy and Guirdelle

  - Story points: 3

- Summary of other stuff discussed

  - We discussed what times that we could meet up during the week to work on the project.

### Sprint 4 (Mar 2 - Mar 15 2020)

SP20 Team18 Planning 03/02/2020 7pm 7:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Sprint Goals:

  - Create a table that compares and contrasts different Scalping algorithms

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to create a table that compares and contrasts different Scalping algorithms, so that we can decide which ones to set as the basis for our own algorithm

      - Acceptance Criteria:

        - Have a table that clearly shows the comparisons between different Scalping algorithms

      - Initially assigned to Timothy and Guirdelle.

      - Story Points: 8

  - User Story 2

    - As a developer, I would like to create a trading signal by customizing the TripleSignal signal that was created by the summer 2019 group.

      - Acceptance Criteria:

        - Have a working signal that we can use while we study scalping algorithms

      - Initially assigned to Timothy and Guirdelle

      - Story Points: 7

- Summary of other stuff discussed.

  - We discussed what kinds of algorithms that we can use to study for this sprint, including those that use the stochastic oscillator

  - Ways to salvage TripleSignal by integrating it with other algorithms for scalping

### Sprint 5

SP20 Team18 Planning 3/17/2020 6pm 6:30pm

- Timothy Marr, Guirdelle Blaise, Masoud Sadjadi

- Sprint Goals:

  - Goal 1

    - Optimize our signal to gain more profit

  - Goal 2

    - Implement a stop loss and gain method to our signal

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to optimize our signal to gain more profit and have there be a higher profit/loss ratio.

    - Acceptance Criteria:

      - Profit increased from what it was during Sprint 4

    - Initially assigned to Timothy Marr, Guirdelle Blaise

    - Story points: 10

  - User Story 2

    - As a developer, I would like to begin research on trailing to implement a stop loss and gain method to secure funds.

    - Acceptance Criteria:

      - Team member can confidently understand and explain how trailing works

      - Method is fully functional

    - Initially assigned to Timothy Marr, Guirdelle Blaise

    - Story points: 8

- Summary of other stuff discussed.

  - Discussed what features that we can implement from the previous team’s wishlist

### Sprint 6

SP20 Team18 Planning 3/31/2020 8pm 8:15pm

- Timothy Marr, Guirdelle Blaise, Masoud Sadjadi

- Sprint Goals:

  - Goal 1

    - Final Optimization of EmaStochMix to improve reliability

  - Goal 2

    - Complete Wiki documentation

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to finalize optimization of EmaStochMix based off of profit, MFE/MAE correlation, sharpe ratio, recovery factor, etc

      - Acceptance Criteria:

        - All the metrics described below see an average increase

      - Initially assigned to Timothy Marr, Guirdelle Blaise

      - Story points: 9

  - User Story 2

    - As a developer, I would like to perform multiple historical backtests to show EmaStochMix’s profitability, reliability, and document those cases.

      - Acceptance Criteria:

        - Backtests are documented for at least 3 different cases

      - Initially assigned to Timothy Marr, Guirdelle Blaise

      - Story points: 3

  - User Story 3

    - As a developer, I would like to finalize our Wiki to give information about what we have learned and created during this project.

      - Acceptance Criteria:

        - All pages of the wiki are thoroughly complete, including references and images to accompany the material

(if possible)

      - Initially assigned to Timothy Marr, Guirdelle Blaise

      - Story points: 3

- Summary of other stuff discussed.

  - Used previous teams work to see if our advisor can compete

### Sprint 7

SP20 Team18 Planning 4/15/2020 5pm 5:15pm

- Timothy Marr, Guirdelle Blaise, Masoud Sadjadi

- Sprint Goals:

  - Goal 1

    - Complete the deliverables for this project

- Summary of other stuff discussed.

  - How we plan to break up the deliverables so that each person has a fair load

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## The architectural pattern of our EA is shown by the above sequence diagram. It displays how our EA interacts with our custom signal and a trailing implementation to perform automatic trades, once initiated by a Forex broker. The sequence goes through three different sections of the program to execute successfully.

## Firstly, here is what happens during OnInit(). First, the Forex broker initializes EMAStochMix through OnInit(). Second, the EA initializes our signal through InitSignal(), which is then connected to the CExpertSignal class. From there, this class adds the signal to the EA through .addFilter(). After that, the signal is returned to the EA, and then to the Forex broker.

Secondly, here is what happens during OnTick(). First, EMAStochMix interacts with the CExpertSignal class through SetDirection(). Second, the signal will vary between executing a buy or a sell position depending on the conditions set by the LongCondition and ShortCondition methods, which will be returned to OnTick(). Next, the EA calls several different methods and returns the values back to itself and then back to the Forex broker.

Finally, here is what happens during OnDeinit(). Once the EA has completed trades for a certain period of time, it must be deinitialized.

## System and Subsystem Decomposition

Package Diagram:

Subsystems

Our subsystems are composed of our custom Expert Advisor, our trading signal, and the classes that compose them. The EA, which was created using the Wizard in MetaEditor 5, utilizes the functionalities of the Experts class as its base class. It then extends the functionalities of the CExpertSignal class, theCExpertTrailing class, and the CExpertMoney class, allowing us to implement our scalping algorithm, trailing, and money management. The custom trading signal uses the ExpertSignal class as its base class. From there, a custom class called cStoMix was created. This class includes variables and methods that became part of our logic for carrying out our algorithm.

## Deployment Diagram

## Design Patterns

The design patterns used in our system follow a type of structural design, more specifically, a facade. Structural design patterns focus on class and object composition. A facade is a single class that represents an entire subsystem [2]. As mentioned before, our EA and signal are composed of different subsystems, each responsible for their own function that helps complete our EA. For example, the CExpertSignal class represents a subsystem that focuses on the implementation of our scalping algorithm. Another example includes the CExpertTrailing class. It represents a subsystem that focuses on trailing. Within this subsystem, we could implement a take profit/stop loss ratio of 18/8, which helped our EA become more profitable than that of the previous scalping team.

# System Validation

Throughout the project, we based our performance through comparison with the Scalpy_v6 expert advisor, which was created by the Summer 2019 EFST team. Through backtesting, we found our algorithm and EA to perform favorably juxtaposed to our predecessor. Backtesting allows the team to be able to access and prove that EMAStochMix is an improved and reliable Expert Advisor.

# EMAStochMix (01.01.20 - 04.23.20)

# Scalpy_V6 (01.01.20 - 04.23.20)

These backtests are used to show the improvements that EMAStochMix has made when it comes to automated trading. To give each EA the same opportunities, the backtesting settings followed the same format. A 180 ms delay is inputted to simulate a server delay, and modelling is based on ‘Every tick based on real ticks’ to get the most accurate trades using the historical data provided by the broker.

EMAStochMix generates a higher profit than Scalpy, along with profit factor. Having a higher recovery factor also exhibits an algorithm that has a lower risk factor when it comes to making profit. A large improvement that was found throughout multiple backtests, including this example, is the dramatic increase in the sharpe ratio in EMAStochMix.

The area that the EMAStochMix excels best in, is the win/loss ratio. Our EA has returned an average around 65-75% win ratio to a 25-35% loss ratio. This is a large increase from Scalpy_V6 which currently showed a 42% win rate with a 57% loss rate. Their higher average profit trade allows for the system to still be profitable, though.

# Glossary

Backtesting

A way to assess the performance of an expert advisor by applying it’s algorithm to a set of historical data.

Drawdown

Drawdown refers to the degree of decline from one price to point to the next low.

Expert Advisor

Automated bots in MQL5 that analyze price charts and trade automatically following underlying rules that are provided by some sort of algorithm. [3]

Exponential Moving Average (EMA):

The EMA is a form of the moving average indicator that puts greater weight on recent price points. [4]

Forward Testing:

Repeated run of the Expert Advisor with a different time period.

Sharpe Ratio:

A metric used to understand the return of an investment compared to its risk. [5]

Stochastic:

The Stochastic indicator is a momentum indicator that compares a certain closing price of a security to a range of prices over a period of time. [6]

Trading Signal

A trading signal in MQL5 utilizes indicators to follow an algorithm that allows the EA to enter buy or sell trades.

Recovery Factor:

A metric created by MQL5 to assess the Expert Advisor’s ability to recover from a loss.

# Appendix

## Appendix A - UML Diagrams

Static UML Diagrams

Class Diagram

Package Diagram

Deployment Diagram

Dynamic UML Diagrams

Use Case Diagram

Sequence Diagram

Statechart Diagram

## Appendix B - User Interface Design

## Both indicators of EMAStochMix appear on the chart panel in front of a black background for better visual clarity. In the top half of the chart panel, the 200 EMA line is shown in red. Price movements are shown using green candlesticks, since they are the most common type of Forex chart to use. Price values are shown to the right of the chart. The currency pair that is being traded on, along with the time frame, and price values are shown in the top left of this section. In the bottom half of the chart panel, the Stochastic indicator is shown in teal. The settings are located in the top left of the section. The values for indicating overbought (greater than 80) and oversold (less than 20) conditions are located to the right. Dates and times are shown across the chart panel at the bottom.

## Appendix C - Sprint Review Reports

Sprint 1 (Jan 13 - Jan 26 2020)

SP20 Team18 Review 1/25/2020 7pm 7:30pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- List of Approved User Stories:

  - User Story 1

    - As a developer, I will review Forex and learn the terminology.

      - Acceptance Criteria:

        - Team members can confidently understand and explain the terms associated with Forex

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 8

  - User Story 2

    - As a developer, I will become comfortable with using MetaTrader.

      - Acceptance Criteria:

        - Team members will be able to understand the different windows, ways of representing graphs/charts, run sample expert advisors, etc.

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 8

  - User Story 3

    - As a developer, I will set up a git environment to have the project

sourced in.

- Acceptance Criteria:

  - Git branch is created for our project, according to branching guidelines

- Initially assigned to: Timothy Marr

- Story points: 2

- List of Rejected User Stories:

  - User Story 4

    - As a developer, I would like to learn more about trading signals so that we can compare trading algorithms based on reliability

      - Acceptance Criteria:

        - Team members can confidently understand and explain the terms associated with trading signals

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 5

    - The reason for rejection is that our PO thought that it was best to save it for the next sprint. This sprint was mainly focused on learning the basics of Forex and MT5, so that we are more comfortable with the project

SP20 Team18 Retrospective 1/25/2020 7pm 7:30pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Team Performance:

  - Timothy Marr

    - What went right?

- Was able to understand forex terminology

- Was able to navigate through MetaTrader5 and understand the different windows and the UI.

- Integrate the summer 2019’s code and backtest it to make sure that it is working

- Was able to learn different strategies for scalping and the basics of

    - What went wrong?

- We had a 3 day delay due to the first project not being well suited for our major.

  - Guirdelle Blaise

    - What went right?

      - I was able to learn about Forex, scalping, charts, terminology, and scalping with the help of online articles and YouTube videos

      - I was able to set up a Google Drive to organize our Scrum documents

    - What went wrong?

      - My VM that was assigned to me constantly gave me issues, which prevented me from spending more time on navigating the MetaTrader5 program

- Product Evaluation:

  - Masoud Sadjadi

    - What was created right?

- PENDING***

    - What was created wrong?

- PENDING***

Sprint 2 (Jan 27 - Feb 9 2020)

SP20 Team18 Review 2/09/2020 7:30pm 8pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to find scalping signals to compare.

      - Acceptance Criteria:

        - Team members can confidently evaluate signals and acknowledge their drawdowns and positives.

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 10

  - User Story 2

    - As a developer, I would like to learn about MQL5 and the wizard so that I can create indicators.

      - Acceptance Criteria:

        - Team members are able to interact with the wizard confidently.

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 8

  - User Story 3

    - As a developer, I would like to be able to understand the MQL standard library.

      - Acceptance Criteria:

        - Team members are able to confidently navigate through the standard library and acknowledge what sections to be used and when.

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 5

  - User Story 4

    - As a developer, I would like to be able to code an indicator using MQL5.

      - Acceptance Criteria:

        - Team members have created a functioning indicator that displays some sort of visual tracking on the MQL5 chart.

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 5

- List of Rejected User Stories:

- N/A

SP20 Team18 Retrospective 2/09/2020 7:30pm 8pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Team Performance:

  - Timothy

    - What went right?

      - Was able to code an indicator with partner

      - Make wiki pages with research

      - Custom indicator tutorial

    - What went wrong?

      - Weird vertical line bug with indicator

  - Guirdelle

    - What went right?

      - Completing all the user stories for this sprint

      - Creating documentation and research pages for our wiki

    - What went wrong?

      - Our practice indicator had a bug that we could not fix

- Product Evaluation:

  - Masoud

    - What was created right?

      - Pending

    - What was created wrong?

      - Pending

Sprint 3 (Feb 10 - Feb 23 2020)

SP20 Team18 Review 2/23/2020 7pm 7:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to use the Strategy Tester to evaluate the scalping algorithm developed by the previous team so that I can be more comfortable using the Strategy Tester.

      - Acceptance Criteria:

        - Team member has compiled a report that shows the values of the main metrics for the previous scalping algorithm

        - Team member can analyze the results generated from the Strategy Tester

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story Points: 8

  - User Story 2

    - As a developer, I would like to be comfortable using the standard library , so that we can include these programs when we’re developing or improving an algorithm.

      - Acceptance Criteria:

        - Team member can confidently understand the different components of the standard library

        - Team member knows when to use a specific component for a specific task

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story Points: 5

  - User Story 3

- As a developer, I would like to become comfortable using the Wizard, and understand how certain classes and methods are used.

- Acceptance Criteria:

  - Team member knows how to use the Wizard and change different parameters according to their liking

- Initially assigned to: Timothy Marr, Guirdelle Blaise

- Story points: 3

- List of Rejected User Stories:

  - N/A

SP20 Team18 Retrospective 2/23/2020 7pm 7:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Team Performance:

  - Timothy

    - What went right?

      - Able to analyze Scalpy_v6

      - Understand the code in the Triple Signal

      - Utilize the standard library

    - What went wrong?

      - N/A

  - Guirdelle

    - What went right?

      - Analyzing the performance results of Scalpy_V6 and understanding the code

      - Reviewing the standard library and the wizard

    - What went wrong?

      - N/A

- Product Evaluation:

  - Masoud

    - What was created right?

      - Pending

    - What was created wrong?

      - Pending

Sprint 4 (Mar 2 - Mar 15 2020)

SP20 Team18 Review 3/15/2020 6pm 6:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to create a table that compares and contrasts different Scalping algorithms, so that we can decide which ones to set as the basis for our own algorithm

      - Acceptance Criteria:

        - Table clearly shows the comparisons between different Scalping algorithms

          - Points include set-up, description, buy condition, sell condition, pros, cons, images (if possible)

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story Points: 8

  - User Story 2

    - As a developer, I would like to create a trading signal by customizing the TripleSignal signal that was created by the summer 2019 group.

      - Acceptance Criteria:

        - Signal is fully functional and can be used while we study scalping algorithms

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story Points: 7

- List of Rejected User Stories:

  - N/A

SP20 Team18 Retrospective 3/15/2020 6:15pm 6:30pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Team Performance:

  - Timothy

    - What went right?

      - Was able to find and compare multiple powerful scalping algorithms

      - Was able to implement a signal that successfully generated profit, overall

    - What went wrong?

      - N/A

  - Guirdelle

    - What went right?

      - Creating a wiki page that compares and contrasts different scalping algorithms

      - Choosing an algorithm to improve upon for the remaining sprints

    - What went wrong?

      - N/A

- Product Evaluation:

  - Masoud

    - What was created right?

      - Pending

    - What was created wrong?

      - Pending

Sprint 5 (Mar 16 - Mar 29 2020)

SP20 Team18 Review 3/29/2020 6pm 6:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to optimize our signal to gain more profit and have there be a higher profit/loss ratio.

      - Acceptance Criteria:

        - Profit increased from what it was during Sprint 4

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 10

  - User Story 2

    - As a developer, I would like to begin research on trailing to implement a stop loss and gain method to secure funds.

      - Acceptance Criteria:

        - Team member can confidently understand and explain how trailing works

        - Trailing method is fully functional

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 7

- List of Rejected User Stories:

  - N/A

SP20 Team18 Retrospective 3/29/2020 6:15pm 6:30pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Team Performance:

  - Timothy

    - What went right?

      - Was able to optimize the signal and get better results

      - Adding trailing to our EA had a great benefit

    - What went wrong?

      - Couldn’t successfully implement a sideways market detection

  - Guirdelle

    - What went right?

      - Our signal was optimized compared to the results that we got from the last sprint

      - We found a profitable stop loss/take profit ratio and implemented trailing

    - What went wrong?

      - We were planning to use data from all of 2019 to compare results of our EA and the previous EA, but MetaTrader was giving too many errors, so we ended up using part of 2019 and part of 2020

- Product Evaluation:

  - Masoud

    - What was created right?

      - PENDING

    - What was created wrong?

      - PENDING

Sprint 6 (Mar 30 - Apr 12 2020)

SP20 Team18 Review 4/12/2020 6pm 6:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to finalize optimization of EmaStochMix based off of profit, MFE/MAE correlation, sharpe ratio, recovery factor, etc

      - Acceptance Criteria:

        - All the metrics described below see an average increase

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 9

  - User Story 2

    - As a developer, I would like to perform multiple historical backtests to show EmaStochMix’s profitability, reliability, and document those cases.

      - Acceptance Criteria:

        - Backtests are documented for at least 3 different cases

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 3

  - User Story 3

    - As a developer, I would like to finalize our Wiki to give information about what we have learned and created during this project.

      - Acceptance Criteria:

        - All pages of the wiki are thoroughly complete, including references and images to accompany the material (if possible)

      - Initially assigned to: Timothy Marr, Guirdelle Blaise

      - Story points: 3

- List of Rejected User Stories:

  - N/A

SP20 Team18 Retrospective 4/12/2020 6:15pm 6:30pm

- Timothy Marr, Guirdelle Blaise, Masoud Sadjadi

- Team Performance:

  - Timothy

    - What went right?

      - Was able to improve on every end (except MFE/MAE)

      - Found the EA to be successful in multiple historical backtests

      - Was able to cut down on huge max loss found by PO

    - What went wrong?

      - Was not able to cut down the holding prices for the EA successfully

  - Guirdelle

    - What went right?

      - Completed the wiki, along with references

      - Created an optimization video to help future teams

    - What went wrong?

      - Holding time for positions could not decrease

- Product Evaluation:

  - Masoud

    - What was created right?

      - PENDING

    - What was created wrong?

      - PENDING

Sprint 7 (Apr 13 - Apr 26 2020)

SP20 Team18 Review 4/26/2020 11pm 11:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- List of Approved User Stories:

  - N/A

- List of Rejected User Stories:

  - N/A

SP20 Team18 Retrospective 4/26/2020 11:15pm 11:30pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Team Performance:

  - Timothy

    - What went right?

      - Finished the deliverables

    - What went wrong?

      - N/A

  - Guirdelle

    - What went right?

      - Finished the deliverables

    - What went wrong?

      - N/A

- Product Evaluation:

  - Masoud

    - What was created right?

      - Pending

    - What was created wrong?

      - Pending

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual

Guide to MetaTrader 5:

- Introduction

MetaTrader is a program that allows a user to connect to different trading platforms and trade in them using either a computer or a smartphone. It is commonly used by Forex traders to trade different currencies [7]. In this guide, you will be introduced to the different components of MetaTrader 5 (MT5) and learn how to navigate through the program.

- Getting Started

When you open up the MT5 terminal, your screen should look like this:

There are five main components to this screen, which include the Data Window panel, the Market Watch panel, the Navigator panel, the Trading panel, and the Charts panel. Let's go through each panel one by one.

- Data Window

To view the exact price, time or indicator values, use the Crosshair along with the Data Window.

Click on the Crosshair icon right next to the cursor icon. You will see a crosshair appear over the Charts panel, once you move your mouse over there. As you are moving the mouse, you will see exact values appear in the Data Window [8].

- Market Watch

This panel displays all the prices in a tabular format. You can add more currency pairs by clicking "Click to add.." and simply typing in the name of the pair. Right-click on any currency pair to view more options.

- Navigator

This panel contains all the key information that you need to know and access. You have access to your accounts, indicators, expert advisors, and services. These components are displayed in a tree-like structure; simply click on the "+" button next to each component and you will see more information spread out below. If you click on the Accounts tab, you can sign in to your saved accounts on MT5 by clicking on them. The Indicators tab contains all the indicators that are already downloaded on MT5, along with indicators that you have made already. The same goes for the Expert Advisors tab and the Scripts tab.

When it comes to testing any indicators or expert advisors that you have modified, right-click on the component, click "Refresh" and then click "Test". The Strategy Tester will open, which is a panel that allows you to choose which currencies that you would like to trade, the trading period, visual settings, and more.

- Trading

The Trade tab is the main one that you look at when trading. It displays your balance, equity and free margin. The Exposure tab displays how much exposure you have on a certain currency when trading. The History tab shows the history of all of your trades. The Calendar tab displays a live economic calendar that gets updated each time that you log in to MT5. It is very useful if you want to know if there are major holidays coming up, transactions, and other events. The Experts tab gives you a history of all that is happening with your expert advisors. The Journal tab gives you a history of everything that has ever happened within MT5.

- Charts

This panel displays your trading charts. You can view multiple charts at a time that contain information about different currencies or you can view just one chart. You could customize the charts even further by changing the type of chart or the trading period. Make sure to activate your EAs by clicking the EA symbol so that it turns from red to green [9].

How to Optimize Your EA:

- Introduction

The Optimization tool in MT5 allows traders to test and optimize either their own custom strategies to use or the strategies of others before buying them. It works by testing various sets of parameters and returning the results as a table. Then, the trader can see which set of parameters yielded the best results depending on different factors, such as net profit, recovery factor, and Sharpe ratio [10]. In this tutorial, we will be showing how this tool works by using our own EA as an example.

- Steps

  - Select your EA from the Navigator Panel. Click Test, so that it appears in the Strategy Tester. If you had recently made some changes to your EA, hit Refresh, then hit Test.

  - Configure your testing parameters. The following image shows an example of the parameters that we used for our EA. Also, make sure to click on Slow complete algorithm for Optimization. This option will allow you to test all different combinations of parameters for your algorithm. In the next box, several different options will show up. You can choose whichever one you would like depending on the factor that most interests you. To learn more about these options, press F1 in MT5 to access the Help documentation. In the Contents pane to the left, click on Algorithmic Trading, Trading Robots. Then click on Strategy Optimization.

  - Go to the Inputs tab in the Strategy Tester. If you want to optimize a certain variable, check the box next to it so that the variable name becomes bold. After that, you can change the starting values in the Start column, the interval value in the Step column, and the final values in the Stop column. So, in our example, you can see that we started the Stop Loss trailing level at 18 and the Take Profit trailing level at 8. The Optimization tool will then test different parameter values, in increments of 10, until it reaches our final desired values.

  - Check your results. You can scroll through to see different results for different parameters. If you click on the dropdown menu in the top right of the results table, where it says Select criterion, you can view the results of other factors, such as Balance + max Profit Factor, or Balance + max Sharpe Ratio. If you want to test the parameters for a single case, right click on that row, and click on Run Single Test.

- Conclusion

Feel free to play around with this tool as much as you can. Also, try to keep in mind that just because certain parameters make your strategy great for one factor, does not mean that those same parameters will yield great results for another factor. So, it's important to perform multiple backtests to produce profitable results.

## Installation/Maintenance (add pictures)

- Download MetaTrader 5 from https://www.metatrader5.com/en/download

- Visit the master Forex GitHub branch

  - Ensure that “EMAStochMix.mq5” is present in MQL5/Experts/Experts/EForT/EFST

  - Ensure that “EMASTOCH.mqh” is present in MQL5/Include/Expert/Signal/EForT/EFST

- Download the MQL5 ZIP from master or Optimization branch

  - Open EForT-Forex-Data-Folder-MQL5-Opitimization-EFST-1 folder

    - Copy contents of folder, or MQL5 folder

- Locate “D0E8209F77C8CF37AD8BF550E51FF075” folder in your directory, from MetaQuotes/Terminal.

- Replace MQL5 folder with the MQL5 downloaded from GitHub.

- Open MetaEditor

  - Find EMAStochMix and compile

  - Find EMASTOCH and compile

Shortcomings/Wishlist

- Modify the EA to work with multiple currencies

- Modify the code to work with different time frames

- Modify the code to decrease the holding times for open positions

- Detect a ranging market to stop trading to decrease loss and holding times

# References

- https://forextradingstrategies4u.com/simple-forex-scalping-strategy-using-200ema-and-stochastic-indicator/

- https://sourcemaking.com/design_patterns

- https://www.mql5.com/en/code/mt5/experts

- https://www.investopedia.com/terms/e/ema.asp

- https://www.investopedia.com/terms/s/sharperatio.asp

- https://www.investopedia.com/terms/s/stochasticoscillator.asp

- https://libertex.org/blog/what-metatrader-everything-you-need-know-about-mt4-and-mt5

- https://www.metatrader5.com/en/terminal/help/charts_analysis/charts#datawindow

- https://www.youtube.com/watch?v=V02FQdM6Zuo&t=244s

- https://www.metatrader5.com/en/terminal/help/algotrading/strategy_optimization