Daily Scrum Meeting Minutes

Sprint 1 (Jan 13 - Jan 26 2020)

Jan 13

SP20 Team18 Standup 1/13/2019 12:00pm 12:15pm

- Guirdelle Blaise

- Yesterday (worked 0 hours):

  - Nothing

- Tomorrow (planning for 4 hours):

  - Review the Level Bar project idea, including the technologies involved

  - Set up Google Drive folder to share scrum documents and other information

  - Reach out to PO through email to schedule an earlier contact before the kickoff meeting

- Hurdles:

  - Haven’t met with PO yet

Jan 14

SP20 Team18 Standup 1/14/2019 12:00pm 12:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Review the Level Bar project idea, including the technologies involved

  - Review senior project guidelines

  - Scheduled kickoff meeting with PO

- Tomorrow (planning for 5 hours):

  - Potentially meet with the PO to discuss how to start the project

  - Continue reviewing the project idea

- Hurdles:

  - Haven’t met with PO yet (unless they respond to an email requesting earlier contact)

Jan 15

SP20 Team18 Standup 1/15/2019 12:00pm 12:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Reviewed Level Bar project idea

  - Spoke with PO to get an idea of how to start the project

  - Searched for another project idea

- Tomorrow (planning for 4 hours):

  - Learn the basics of Forex and Metatrader5 for the new project idea

  - Learn terminology associated with scalping

  - Download Windows VM to install Metatrader5

- Hurdles:

  - Previous project idea was not feasible for this semester, so we had to drop it and search for another idea to work on

Jan 16

SP20 Team18 Standup 1/16/2019 12:00pm 12:15pm

- Guirdelle Blaise

- Yesterday (worked 5 hours):

  - Learned more about Forex and scalping terminology by reviewing work from past semesters

  - Attended the kickoff/planning meeting with PO and our mentors

  - Created Google Drive folder to organize Scrum documents

- Today (working for 4 hours):

  - Continue learning about Forex, scalping, and MetaTrader5

  - Organize Scrum documents for Sprint 1

  - Download Windows VM to install MetaTrader5

- Tomorrow (planning for 3 hours):

  - Continue learning about Forex, scalping, and MetaTrader5

  - Experiment with MQ5 signals

- Hurdles:

  - None

Jan 17

SP20 Team18 Standup 1/17/2019 12:00pm 12:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Continued learning about Forex with the help of the references from past semesters and a video sent to me by my teammate

  - Organized Scrum documents for Sprint 1 in Google Drive

- Today (working for 2 hours):

  - Continue learning about Forex, scalping, and MetaTrader5

  - Download Windows VM to install MetaTrader5

- Tomorrow (planning for 2 hours):

  - Review the MetaQuotes code to understand how to create an EA

- Hurdles:

  - I couldn’t install the Windows VM yesterday because of Internet issues, so will try again today

  - Can’t experiment with signals yet until I have MetaTrader5 downloaded on my machine

Jan 21

SP20 Team18 Standup 1/21/2019 12:00pm 12:15pm

- Guirdelle Blaise

- Yesterday (worked 0 hours):

  - Nothing (holiday)

- Today (working for 2 hours):

  - Install MetaTrader5 on my computer

  - Review MQL5

  - Review Azure DevOps user stories for Sprint 1

  - Attempt to contact PO for backlog grooming meeting

- Tomorrow (planning for 4 hours):

  - Continue reviewing Forex, scalping, and MT5

- Hurdles:

  - VM link still does not work, so I will try downloading MetaTrader5 on my MacBook

Jan 22

SP20 Team18 Standup 1/22/2019 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Review Azure DevOps user stories for Sprint 1

  - Attempt to contact PO for backlog grooming meeting

- Today (working for 4 hours):

  - Install MetaTrader5 on my computer

  - Review MQL5 and MT5

  - Learn how to create an EA

  - Changed the standup time so that we can cover more of what we have down during the day

- Tomorrow (planning for 3 hours):

  - Meet with mentor for guidance on our project

  - Meet with PO for backlog meeting

  - Continue reviewing MQL5 and MT5

- Hurdles:

  - None

Jan 23

SP20 Team18 Standup 1/23/2019 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Installed MetaTrader5 on my VM

  - Reviewed MQL5 and MT5

  - Learned how to create an EA

  - Watched videos on the three types of charts used in forex

  - Changed the standup time to a later time so that we can cover more of what we have down during the day

- Today (working for 3 hours):

  - Meet with mentor for guidance on our project

  - Meet with PO for backlog grooming meeting

  - Continue reviewing MQL5 and MT5

- Tomorrow (planning for 3 hours):

  - Install a new VM

  - Continue reviewing MT5

- Hurdles:

  - Old VM does not work due to connection issues, which prevents me from using MT5, so I will try to use a different VM so that I can play with MT5 more easily

Jan 24

SP20 Team18 Standup 1/24/2019 12:00pm 12:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Met with mentor for guidance on our project

  - Met with PO for backlog grooming meeting

  - Continued reviewing MQL5 and MT5

- Today (working for 3 hours):

  - Install a new VM

  - Continue reviewing MT5

- Tomorrow (planning for 4 hours):

  - Finish Sprint 1

    - Attend sprint review and retrospective meetings

    - Record video that explains what I have done for this sprint

- Hurdles:

  - Old VM does not work due to connection issues, which prevents me from using MT5, so I will try to use a different VM so that I can play with MT5 more easily

Sprint 2 (Jan 27 - Feb 9)

Jan 27

SP20 Team18 Standup 1/27/2019 6:00pm 6:15pm

- Guirdelle Blaise

- Yesterday (worked 0 hours):

  - Nothing

- Today (working for 4 hours):

  - Install a new VM, along with MT5

  - Review trading signals

  - Review the branching strategy for the project repo on GitHub

  - Plan for this sprint with my teammate

  - Fill out the assessment documents

- Tomorrow (planning for 4 hours):

  - Continue reviewing trade signals in MQL5

  - Explore MT5 some more

- Hurdles:

  - None

Jan 28

SP20 Team18 Standup 1/28/2019 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Install a new VM, along with MT5

  - Review trading signals

  - Review the branching strategy for the project repo on GitHub

  - Plan for this sprint with my teammate

  - Fill out the assessment documents

- Today (working for 3 hours):

  - Continued reviewing trade signals in MQL5 and read articles pertaining to the subject

  - Explored MT5 some more

  - Fixed our user stories according to our PO’s feedback

  - Added user stories to Azure DevOps

- Tomorrow (planning for 4 hours):

  - Compare trading signals with my partner

  - Learn more about signals

- Hurdles:

  - None

Jan 29

SP20 Team18 Standup 1/29/2019 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continued reviewing trade signals in MQL5 and read articles pertaining to the subject

  - Explored MT5 some more

  - Fixed our user stories according to our PO’s feedback

  - Added user stories to Azure DevOps

- Today (working for 4 hours):

  - Compare trading signals with my partner

  - Learn more about signals along with terminology associated with them

  - Explore MQL5 standard library

- Tomorrow (planning for 4 hours):

  - Learn more about signals along with terminology associated with them

  - Explore MQL5 standard library

- Hurdles:

  - Uncertainty on user story with creating indicators

Jan 30

SP20 Team18 Standup 1/30/2019 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Compare trading signals with my partner

  - Learn more about signals along with terminology associated with them

  - Explore MQL5 standard library

- Today (working for 3 hours):

  - Learn more about signals and terminology associated with them

  - Reviewed standard lot, results of trade based on currency pairs, leverage, and margin

  - Review standard library with teammate

- Tomorrow (planning for 3 hours):

  - Continue learning about how to create signals and compare them

  - Continue exploring MQL5 standard library

- Hurdles:

  - Uncertainty on user story with creating indicators

  - JIRA link for branching strategy does not work

Jan 31

SP20 Team18 Standup 1/31/2019 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Learn more about signals and terminology associated with them

  - Reviewed standard lot, results of trade based on currency pairs, leverage, and margin

  - Review standard library with teammate

- Today (working for 3 hours):

  - Continue learning about how to create signals and compare them

  - Continue exploring MQL5 standard library

- Tomorrow (planning for 4 hours):

  - Meet with partner to discuss indicators

  - Learn how to create indicators in MQL5 and test them in MT5

  - Look up different types of indicators that we can create (EMA, MACD, etc)

- Hurdles:

  - Uncertainty on user story with creating indicators

  - JIRA link for branching strategy does not work

Feb 3

SP20 Team18 Standup 2/3/2019 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Learned how to backtest an expert advisor

  - Created an indicator that displayed buy and sell positions in the market

- Today (working for 5 hours):

  - Learn how to create custom indicators in MQL5

  - Meet with partner to start creating an indicator based on SMA

  - Review more of MQL5 standard library

  - Confirm time for backlog grooming meeting

- Tomorrow (planning for 4 hours):

  - Meet with partner and PO for sprint backlog grooming meeting

  - Learn more about indicators

- Hurdles:

  - None

Feb 4

SP20 Team18 Standup 2/4/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 5 hours):

  - Learned how to create custom indicators in MQL5

    - Reviewed the components of an indicator program including parameters, global variables, input variables, OnInit(), OnCalculate(), and OnDeInit()

  - Met with partner to start creating an indicator based on SMA

  - Reviewed more of MQL5 standard library

  - Confirmed time for backlog grooming meeting

- Today (working for 4 hours):

  - Meet with partner and PO for backlog grooming meeting

  - Continue learning more about indicators

  - Continue working on SMA indicator

  - Review more of MQL5 standard library

  - Plan to meet with other trading teams to help each other with the project

- Tomorrow (planning for 4 hours):

  - Meet with partner to review the material

  - Learn more about indicators

  - Start planning the video that we will make that shows what we have learned for this sprint

- Hurdles:

  - None

Feb 5

SP20 Team18 Standup 2/5/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Met with partner and PO for backlog grooming meeting

  - Continued learning more about indicators

  - Continued working on SMA indicator

  - Reviewed more of MQL5 standard library

  - Plan to meet with other trading teams to help each other with the project

- Today (working for 2.5 hours):

  - Meet with partner to review the material

  - Learn more about indicators

  - Start planning the video that we will make that shows what we have learned for this sprint

- Tomorrow (planning for 4 hours):

  - Meet with the other trading teams to help each other out

  - Continue working on sprint 2 recap video

- Hurdles:

  - None

Feb 6

SP20 Team18 Standup 2/6/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2.5 hours):

  - Met with partner to review the material

  - Learned more about indicators

  - Started planning the video that we will make that shows what we have learned for this sprint

- Today (working for 4 hours):

  - Meet with the other trading teams and TA to help each other out and make sure that we are all on the same page

  - Continue working on sprint 2 recap video

    - Fill out the outline

  - Start adding to the wiki

    - Fill out documentation pages

    - Start filling out the Charts page for research

- Tomorrow (planning for 3 hours):

  - Continue working on sprint 2 recap video

  - Continue adding to the wiki

- Hurdles:

  - None

Feb 7

SP20 Team18 Standup 2/7/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Met with the other trading teams and TA to help each other out and make sure that we are all on the same page

  - Continued working on sprint 2 recap video

    - Started filling out the outline

  - Started adding to the wiki

    - Started filling out documentation pages

    - Started filling out the Charts page for research

- Today (working for 3 hours):

  - Continue working on sprint 2 recap video

  - Continue adding to the wiki

- Tomorrow (planning for 2 hours):

  - Continue working on sprint 2 recap video

  - Continue adding to the wiki

- Hurdles:

  - None

Sprint 3 (Feb 10 - Feb 23 2020)

Feb 10

SP20 Team18 Standup 2/10/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Attended and recorded review and retrospective meetings with my partner

  - Recorded sprint 2 recap videos

- Today (working for 3 hours):

  - Plan for this sprint with my partner according to the feedback that we received from our PO

  - Add user stories to Azure DevOps

  - Complete evaluation forms for myself, my partner, and my PO

  - Organize Google Drive folder for this sprint

- Tomorrow (planning for 4 hours):

  - Add more information to our wiki

  - Evaluate scalping algorithm created by the previous teams

- Hurdles:

  - None

Feb 11

SP20 Team18 Standup 2/11/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Planned for this sprint with my partner according to the feedback that we received from our PO

  - Added user stories to Azure DevOps

  - Completed evaluation forms for myself, my partner, and my PO

  - Organized Google Drive folder for this sprint

- Today (working for 1 hour):

  - Add more information to our wiki

    - Created more documentation pages and filled them out

    - Started a beginner’s guide to MetaTrader 5

  - Evaluate scalping algorithm created by the previous teams

- Tomorrow (planning for 4 hours):

  - Evaluate scalping algorithm created by the previous teams

- Hurdles:

  - None

Feb 12

SP20 Team18 Standup 2/12/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 1 hour):

  - Added more information to our wiki

    - Created more documentation pages and filled them out

    - Started a beginner’s guide to MetaTrader 5

    - Created page for evaluating trading signals

  - Evaluated scalping algorithm created by the previous teams

- Today (working for 2 hours):

  - Evaluated scalping algorithm created by the previous teams

- Tomorrow (planning for 4 hours):

  - Evaluate scalping algorithm created by the previous teams

- Hurdles:

  - None

Feb 13

SP20 Team18 Standup 2/13/2020 4:00pm 4:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hour):

  - Evaluated scalping algorithm created by the previous teams

  - Backtested Scalpy_V6

- Today (working for 4 hours):

  - Meet with partner to evaluate scalping algorithm created by the previous teams

  - Watch videos and read documentation that will help me understand the scalping algorithm

- Tomorrow (planning for 4 hours):

  - Evaluate scalping algorithm created by the previous teams

- Hurdles:

  - None

Feb 14

SP20 Team18 Standup 2/14/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Met with partner to evaluate scalping algorithm created by the previous teams

  - Watched videos and read documentation that will help me understand Scalpy_V6

  - Learned about forward testing

    - Watched video from previous team explaining the concept

    - Applied it on the Strategy Tester in MT5

  - Learned more about Strategy Tester and all of its components

    - Configuring parameters, journal, graphs, backtesting, forward testing, visualization, optimization

    - Played with components to assess strengths and weaknesses of Scalpy_V6

  - Reviewed previous team’s wishlist for Scalpy_V6

- Today (working for 4 hours):

  - Evaluate scalping algorithm created by the previous teams

  - Continue adding to wiki (Guide to MT5)

- Tomorrow (planning for 4 hours):

  - Evaluate scalping algorithm created by the previous teams

  - Continue adding to wiki (Guide to MT5)

  - Continue learning about the Strategy Tester

- Hurdles:

  - None

Feb 17

SP20 Team18 Standup 2/17/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 0 hours):

  - Nothing

- Today (working for 3 hours):

  - Evaluate scalping algorithm created by the previous teams

  - Continue adding to wiki (Guide to MT5)

  - Continue learning about the Strategy Tester

  - Make plan to meet with PO for backlog grooming meeting

  - Review some terminology

  - Review how to evaluate signals

- Tomorrow (planning for 4 hours):

  - Evaluate scalping algorithm created by the previous teams

  - Continue adding to wiki (Guide to MT5)

  - Continue learning about the Strategy Tester

- Hurdles:

  - None

Feb 18

SP20 Team18 Standup 2/18/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Evaluated scalping algorithm created by the previous teams

  - Continued adding to wiki (Guide to MT5)

  - Continued learning about the Strategy Tester

  - Made a plan to meet with PO for backlog grooming meeting

  - Reviewed some terminology

  - Reviewed how to evaluate signals

- Today (working for 3 hours):

  - Meet with partner to work on project

  - Look over the wishlist for Scalpy_V6 and see what we can do to improve the algorithm

  - Evaluate scalping algorithm created by the previous teams

    - Learn how to interpret performance results

  - Continue learning about the Strategy Tester

  - Make a plan to meet with PO for backlog grooming meeting

- Tomorrow (planning for 4 hours):

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

    - Learn how to interpret performance results

- Hurdles:

  - None

Feb 19

SP20 Team18 Standup 2/19/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Met with partner to work on project

  - Reviewed the wishlist for Scalpy_V6 and saw what we can do to improve the algorithm

  - Evaluated scalping algorithm created by the previous teams

    - Learned how to interpret performance results

  - Continued learning about the Strategy Tester

  - Made a plan to meet with PO for backlog grooming meeting

- Today (working for 4 hours):

  - Conduct backlog grooming meeting

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

    - Learn how to interpret performance results

      - Total net profit, profit factor, maximum drawdown

- Tomorrow (planning for 4 hours):

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

    - Learn how to interpret performance results

      - Total net profit, profit factor, maximum drawdown

- Hurdles:

  - None

Feb 20

SP20 Team18 Standup 2/20/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Conduct backlog grooming meeting

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

    - Learn how to interpret performance results

      - Total net profit, profit factor, maximum drawdown

- Today (working for 4 hours):

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

    - Learn how to interpret performance results

      - Total net profit, profit factor, maximum drawdown

- Tomorrow (planning for 4 hours):

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

- Hurdles:

  - None

Feb 21

SP20 Team18 Standup 2/20/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

    - Learn how to interpret performance results

      - Total net profit, profit factor, maximum drawdown

- Today (working for 4 hours):

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

- Tomorrow (planning for 4 hours):

  - Review standard library

  - Practice using the Wizard

  - Evaluate scalping algorithm created by the previous teams

  - Conduct sprint 3 review and retrospective meetings

  - Record sprint 3 recap video

- Hurdles:

  - None

Sprint 4 (Mar 2 - Mar 15 2020)

March 2

SP20 Team18 Standup 3/2/2020 7:00pm 7:15pm

- Guirdelle Blaise

- Yesterday (worked 0 hours):

  - Nothing

- Today (working for 4 hours):

  - Plan for this sprint with my partner according to the feedback that we received from our PO

  - Add user stories to Azure DevOps

  - Organize Google Drive folder for this sprint

  - Discuss what kind of scalping algorithms that we can use for our project

  - Started creating a table that will compare and contrast different scalping algorithms

  - Researched stochastic oscillators

- Tomorrow (planning for 4 hours):

  - Research scalping algorithms

- Hurdles:

  - None

March 3

SP20 Team18 Standup 3/3/2020 6:00pm 6:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Plan for this sprint with my partner according to the feedback that we received from our PO

  - Add user stories to Azure DevOps

  - Organize Google Drive folder for this sprint

  - Discuss what kind of scalping algorithms that we can use for our project

  - Started creating a table that will compare and contrast different scalping algorithms

  - Researched stochastic oscillators

- Today (working for 4 hours):

  - Met with teammate to research scalping algorithms

  - Created wiki page with a table that will help us compare and contrast algorithms

  - Modified Azure page

- Tomorrow (planning for 4 hours):

  - Meet with teammate to continue researching scalping algorithms

- Hurdles:

  - Unsure of what other metrics to use to compare and contrast algorithms

March 4

SP20 Team18 Standup 3/4/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Met with teammate to research scalping algorithms

  - Created wiki page with a table that will help us compare and contrast algorithms

  - Modified Azure page

- Today (working for 4 hours):

  - Meet with teammate to continue researching scalping algorithms

- Tomorrow (planning for 4 hours):

  - Meet with teammate to continue researching scalping algorithms

- Hurdles:

  - Unsure of what other metrics to use to compare and contrast algorithms

March 5

SP20 Team18 Standup 3/5/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continued researching scalping algorithms

- Today (working for 4 hours):

  - Met with teammate to continue researching scalping algorithms

  - Added more information to the wiki page that compares and contrasts algorithms

    - Came up with metrics for comparisons

    - Described the algorithms in more details, including pros and cons

- Tomorrow (planning for 4 hours):

  - Meet with teammate to continue researching scalping algorithms and work on test indicator

- Hurdles:

  - None

March 6

SP20 Team18 Standup 3/6/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Met with teammate to continue researching scalping algorithms

  - Added more information to the wiki page that compares and contrasts algorithms

    - Came up with metrics for comparisons

    - Described the algorithms in more details, including pros and cons

- Today (working for 4 hours):

  - Meet with teammate to continue researching scalping algorithms and work on test indicator

  - Added more information to the wiki chart that compares algorithms

- Tomorrow (planning for 0 hours):

  - Nothing

- Hurdles:

  - None

March 9

SP20 Team18 Standup 3/9/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 0 hours):

  - Nothing

- Today (working for 4 hours):

  - Meet with teammate to work on test indicator

  - Modified test indicator

  - Researched 1 minute scalping strategy

  - Conduct backlog grooming meeting

- Tomorrow (planning for 4 hours):

  - Meet with teammate to work on test indicator

- Hurdles:

  - None

March 10

SP20 Team18 Standup 3/10/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Meet with teammate to work on test indicator

  - Modified test indicator

  - Researched 1 minute scalping strategy

  - Conduct backlog grooming meeting

- Today (working for 4 hours):

  - Meet with teammate to work on test indicator

- Tomorrow (planning for 4 hours):

  - Continue researching scalping algorithms

- Hurdles:

  - None

March 11

SP20 Team18 Standup 3/11/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Researched scalping algorithms

- Today (working for 4 hours):

  - Research scalping algorithms

    - Reviewed stochastic indicator, support and resistance

- Tomorrow (planning for 4 hours):

  - Modify algorithm comparison table

- Hurdles:

  - None

March 12

SP20 Team18 Standup 3/12/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Research scalping algorithms

    - Reviewed stochastic indicator, support and resistance

- Today (working for 4 hours):

  - Modify algorithm comparison table on Azure wiki

  - Research more scalping algorithms

  - Schedule sprint 4 review meeting with PO

- Tomorrow (planning for 4 hours):

  - Research more scalping algorithms

- Hurdles:

  - None

March 13

SP20 Team18 Standup 3/13/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Modify algorithm comparison table on Azure wiki

  - Research more scalping algorithms

  - Schedule sprint 4 review meeting with PO

- Today (working for 4 hours):

  - Research more scalping algorithms

- Tomorrow (planning for 4 hours):

  - Research more scalping algorithms

  - Work on test indicator

- Hurdles:

  - None

March 14

SP20 Team18 Standup 3/14/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Research more scalping algorithms

- Today (working for 4 hours):

  - Research more scalping algorithms

  - Work on test indicator

  - Fix the wiki page that compares scalping algorithms

- Tomorrow (planning for 4 hours):

  - Record recap video for sprint 4

  - Attend sprint review and retro meetings

  - Finish up any remaining documentation for this sprint

  - Fix the wiki page that compares scalping algorithms

- Hurdles:

  - None

March 15

SP20 Team18 Standup 3/15/2020 5:00pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Research more scalping algorithms

  - Work on test indicator

  - Fix the wiki page that compares scalping algorithms

- Today (working for 4 hours):

  - Record recap video for sprint 4

  - Attend sprint review and retro meetings

  - Finish up any remaining documentation for this sprint

  - Fix the wiki page that compares scalping algorithms

- Tomorrow (planning for 4 hours):

  - Start planning for sprint 5

- Hurdles:

  - None

Sprint 5 (Mar 16 - Mar 29 2020)

March 16

SP20 Team40 Standup 3/16/2020 6:30pm 6:45pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Attend sprint review and retro meetings

  - Finish up any remaining documentation for this sprint

  - Fix the wiki page that compares scalping algorithms

- Today (planning for 2 hours):

  - Record recap video for sprint 4 again to fix some errors

- Tomorrow (planning for 4 hours):

  - Attend sprint 5 planning meeting

  - Add user stories to Azure DevOps

- Hurdles:

  - None

March 17

SP20 Team40 Standup 3/17/2020 6:30pm 6:45pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Record recap video for sprint 4

- Today (planning for 4 hours):

  - Attend sprint 5 planning meeting

    - Plan for sprint according to PO’s feedback

  - Add user stories to Azure DevOps

- Tomorrow (planning for 4 hours):

  - Research trailing stop loss

- Hurdles:

  - None

March 18

SP20 Team40 Standup 3/18/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Attend sprint 5 planning meeting

    - Plan for sprint according to PO’s feedback

  - Add user stories to Azure DevOps

- Today (planning for 3 hours):

  - Research trailing stop loss

  - Meet with teammate to work on optimizing our EA

- Tomorrow (planning for 4 hours):

  - Research trailing stop loss

  - Meet with teammate to work on optimizing our EA

- Hurdles:

  - None

March 19

SP20 Team18 Standup 3/19/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Research trailing stop loss

  - Meet with teammate to work on optimizing our EA

- Today (planning for 4 hours):

  - Research trailing stop loss

  - Meet with teammate to work on optimizing our EA

- Tomorrow (planning for 4 hours):

  - Research trailing stop loss

- Hurdles:

  - None

March 20

SP20 Team18 Standup 3/20/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Research trailing stop loss

  - Meet with teammate to work on optimizing our EA

- Today (planning for 4 hours):

  - Research trailing stop loss

- Tomorrow (planning for 4 hours):

  - Meet with teammate to work on EA

  - Research trailing stop loss

  - Determine other ways to optimize EA

  - Review previous team’s wishlist

  - Schedule backlog grooming meeting

- Hurdles:

  - None

March 21

SP20 Team18 Standup 3/21/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Research trailing stop loss

- Today (planning for 4 hours):

  - Meet with teammate to work on EA

  - Research trailing stop loss

  - Determine other ways to optimize EA

  - Review previous team’s wishlist

  - Schedule backlog grooming meeting

- Tomorrow (planning for 3 hours):

  - Figure out how to implement security measures to EA

- Hurdles:

  - None

March 22

SP20 Team18 Standup 3/22/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Meet with teammate to work on EA

  - Research trailing stop loss

  - Determine other ways to optimize EA

  - Review previous team’s wishlist

  - Schedule backlog grooming meeting

- Today (planning for 3 hours):

  - Figure out how to implement security measures to EA

- Tomorrow (planning for 4 hours):

  - Attend backlog grooming meeting

  - Continue optimizing EA

- Hurdles:

  - None

March 23

SP20 Team18 Standup 3/23/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Figure out how to implement security measures to EA

- Today (planning for 3 hours):

  - Attend backlog grooming meeting

  - Continue optimizing EA

- Tomorrow (planning for 4 hours):

  - Continue optimizing EA

- Hurdles:

  - None

March 24

SP20 Team18 Standup 3/24/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Attend backlog grooming meeting

  - Continue optimizing EA

- Today (planning for 4 hours):

  - Continue optimizing EA

- Tomorrow (planning for 4 hours):

  - Continue optimizing EA

- Hurdles:

  - None

March 25

SP20 Team18 Standup 3/25/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue optimizing EA

- Today (planning for 4 hours):

  - Continue optimizing EA

  - Determine what is the best stop loss/take profit ratio for trading

    - Experiment with different values to make EA more profitable

- Tomorrow (planning for 4 hours):

  - Continue optimizing EA

- Hurdles:

  - None

March 26

SP20 Team18 Standup 3/26/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue optimizing EA

  - Determine what is the best stop loss/take profit ratio for trading

    - Experiment with different values to make EA more profitable

- Today (planning for 4 hours):

  - Continue optimizing EA

  - Research risk/reward ratio

    - Look at different articles to determine a suitable ratio

- Tomorrow (planning for 4 hours):

  - Continue optimizing EA

- Hurdles:

  - None

March 27

SP20 Team18 Standup 3/27/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue optimizing EA

  - Research risk/reward ratio

    - Look at different articles to determine a suitable ratio

- Today (planning for 1 hour):

  - Continue optimizing EA

- Tomorrow (planning for 2 hours):

  - Continue optimizing EA

  - Start working on recap video

- Hurdles:

  - None

March 28

SP20 Team18 Standup 3/28/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 1 hours):

  - Continue optimizing EA

- Today (planning for 2 hours):

  - Continue optimizing EA

  - Start working on recap video

- Tomorrow (planning for 3 hours):

  - Work on recap video

  - Finish documentation for sprint 5

  - Attend sprint review/retro meetings

- Hurdles:

  - None

March 29

SP20 Team18 Standup 3/29/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Continue optimizing EA

  - Start working on recap video

- Today (planning for 3 hours):

  - Work on recap video

  - Finish documentation for sprint 5

  - Attend sprint review/retro meetings

- Tomorrow (planning for 3 hours):

  - Start planning for sprint 5

- Hurdles:

  - None

Sprint 6 (Mar 30 - Apr 12 2020)

March 30

SP20 Team18 Standup 3/30/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Worked on recap video

  - Finished documentation for sprint 5

  - Attended sprint review/retro meetings

- Today (planning for 3 hours):

  - Start planning for sprint 6

  - Complete evaluations

  - Add stories to Azure DevOps

- Tomorrow (planning for 3 hours):

  - Continue adding to wiki

- Hurdles:

  - None

March 31

SP20 Team18 Standup 3/31/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 0 hours):

  - Nothing (had to move sprint planning meeting)

- Today (planning for 3 hours):

  - Start planning for sprint 6

  - Complete evaluations

  - Add stories to Azure DevOps

  - Review past teams’ work

- Tomorrow (planning for 3 hours):

  - Continue adding to wiki

  - Look for ways to optimize EA

- Hurdles:

  - None

Apr 1

SP20 Team18 Standup 4/1/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Start planning for sprint 6

  - Complete evaluations

  - Add stories to Azure DevOps

  - Review past teams’ work

- Today (planning for 3 hours):

  - Look over wiki and see what can be added to it

  - Look for ways to optimize EA (multiple currencies)

  - Analyze performance of EA

- Tomorrow (planning for 4 hours):

  - Start with wiki

  - Continue analyzing and optimizing EA

- Hurdles:

  - None

Apr 2

SP20 Team18 Standup 4/2/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Look over wiki and see what can be added to it

  - Look for ways to optimize EA (multiple currencies)

  - Analyze performance of EA

- Today (planning for 4 hours):

  - Finished guide to MT5 page in the wiki

  - Attempted to optimize EA in GBPUSD

    - Played around with stop loss and take profit

- Tomorrow (planning for 4 hours):

  - Start evaluating signals page in wiki

  - Continue trying to optimize EA

- Hurdles:

  - None

Apr 3

SP20 Team18 Standup 4/3/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Finished guide to MT5 page in the wiki

  - Attempted to optimize EA in GBPUSD

    - Played around with stop loss and take profit

- Today (planning for 1 hour):

  - Start evaluating signals page in wiki

  - Continue trying to optimize EA

- Monday (planning for 4 hours):

  - Start more wiki pages

    - Evaluating signals, optimizing signals

- Hurdles:

  - None

Apr 6

SP20 Team18 Standup 4/6/2020 5pm 5:15pm

- Guirdelle Blaise

- Friday (worked 1 hour):

  - Start evaluating signals page in wiki

  - Continue trying to optimize EA

- Today (planning for 4 hours):

  - Start more wiki pages

    - Evaluating signals, optimizing signals

- Monday (planning for 4 hours):

  - Continue adding more information to the wiki

- Hurdles:

  - None

Apr 7

SP20 Team18 Standup 4/7/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Start more wiki pages

    - Evaluating signals, optimizing signals

- Today (planning for 4 hours):

  - Continue adding more information to the wiki

    - Work on signal optimization page

- Tomorrow (planning for 4 hours):

  - Continue adding more information to the wiki

  - Attend backlog grooming meeting

- Hurdles:

  - None

Apr 8

SP20 Team18 Standup 4/8/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue adding more information to the wiki

    - Work on signal optimization page

- Today (planning for 4 hours):

  - Continue adding more information to the wiki

  - Attend backlog grooming meeting

  - Modify algorithm according to feedback from PO

  - Work with optimization tool in MT5 for video

- Tomorrow (planning for 4 hours):

  - Make optimization video

  - Start another wiki page

- Hurdles:

  - None

Apr 9

SP20 Team18 Standup 4/9/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue adding more information to the wiki

  - Attend backlog grooming meeting

  - Modify algorithm according to feedback from PO

  - Work with optimization tool in MT5 for video

- Today (planning for 4 hours):

  - Make optimization video

  - Start another wiki page

- Tomorrow (planning for 4 hours):

  - Finish optimization video

  - Continue working on wiki

- Hurdles:

  - None

Apr 10

SP20 Team18 Standup 4/10/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Make optimization video

  - Start another wiki page

- Today (planning for 4 hours):

  - Finish optimization video

  - Continue working on wiki

- Tomorrow (planning for 2 hours):

  - Continue working on wiki

- Hurdles:

  - None

Apr 11

SP20 Team18 Standup 4/11/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Finish optimization video

  - Continue working on wiki

- Today (planning for 2 hours):

  - Continue working on wiki

- Tomorrow (planning for 3 hours):

  - Finish wiki

  - Sprint review and retrospective

- Hurdles:

  - None

Apr 12

SP20 Team18 Standup 4/12/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Continue working on wiki

- Today (planning for 3 hours):

  - Finish wiki

  - Sprint review and retrospective

- Tomorrow (planning for 3 hours):

  - Start on deliverables for the project

- Hurdles:

  - None

Sprint 7 (Apr 13 - Apr 26 2020)

Apr 13

SP20 Team18 Standup 4/13/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Finish wiki

  - Sprint review and retrospective

  - Complete sprint recap video

- Today (planning for 3 hours):

  - Start on deliverables for the project

    - Look over the list of documents

  - Discuss how to improve algorithm

  - Sprint planning

- Tomorrow (planning for 3 hours):

  - Continue working on deliverables

- Hurdles:

  - None

Apr 14

SP20 Team18 Standup 4/14/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Start on deliverables for the project

    - Look over the list of documents

  - Discuss how to improve algorithm

  - Sprint planning

- Today (planning for 3 hours):

  - Start on deliverables for the project

  - Sprint planning (yesterday was canceled)

- Tomorrow (planning for 2 hours):

  - Continue working on deliverables

- Hurdles:

  - None

Apr 15

SP20 Team18 Standup 4/15/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Start on deliverables for the project

  - Organized documents and guidelines in Google Drive to make it easier to find everything

- Today (planning for 2 hours):

  - Sprint planning (yesterday was canceled)

  - Started researching gantt charts

- Tomorrow (planning for 4 hours):

  - Continue working on deliverables

  - Finish gantt chart

  - Think of other videos to make

- Hurdles:

  - None

Apr 16

SP20 Team18 Standup 4/16/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Sprint planning (yesterday was canceled)

  - Started researching gantt charts

- Today (planning for 4 hours):

  - Continue working on deliverables

  - Finish gantt chart

    - Get PO feedback

  - Think of other videos to make

- Tomorrow (planning for 2 hours):

  - Meet with teammate to work on documentation

- Hurdles:

  - None

Apr 17

SP20 Team18 Standup 4/17/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue working on deliverables

  - Finish gantt chart

    - Get PO feedback

  - Think of other videos to make

- Today (planning for 4 hours):

  - Meet with teammate to work on documentation

    - Finished appendix c (sprint reviews)

    - Started on the sprint planning portion

    - Completed my part of the daily scrum meeting minutes

    - Further organized our project folders

  - Started poster and videos folders

- Tomorrow (planning for 4 hours):

  - Work on documentation

    - Finish sprint planning portion

- Hurdles:

  - Cannot access YouTube account to upload our videos because of a verification issue

Apr 18

SP20 Team18 Standup 4/18/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Meet with teammate to work on documentation

    - Finished appendix c (sprint reviews)

    - Started on the sprint planning portion

    - Completed my part of the daily scrum meeting minutes

    - Further organized our project folders

  - Started poster and videos folders

- Today (planning for 4 hours):

  - Work on documentation

    - Finish sprint planning portion

    - Start researching UML diagrams

- Monday (planning for 4 hours):

  - Continue researching UML diagrams

- Hurdles:

  - Cannot access YouTube account to upload our videos because of a verification issue

Apr 20

SP20 Team18 Standup 4/20/2020 5pm 5:15pm

- Guirdelle Blaise

- Saturday (worked 4 hours):

  - Work on documentation

    - Finish sprint planning portion

    - Start researching UML diagrams

- Today (planning for 4 hours):

  - Continue researching UML diagrams

  - Work on documentation

  - Record shortcomings video

- Tomorrow (planning for 4 hours):

  - Finish video (if not yet completed)

  - Continue working on documentation

- Hurdles:

  - Cannot access YouTube account to upload our videos because of a verification issue

Apr 21

SP20 Team18 Standup 4/21/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue researching UML diagrams

  - Work on documentation

  - Record shortcomings video

- Today (planning for 4 hours):

  - Finish video and upload to YouTube

  - Continue working on documentation

  - Research UML and architecture

- Tomorrow (planning for 4 hours):

  - Continue working on documentation

  - Research UML and architecture

- Hurdles:

  - None

Apr 22

SP20 Team18 Standup 4/21/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Finish video and upload to YouTube

  - Continue working on documentation

  - Research UML and architecture

- Today (planning for 2 hours):

  - Continue working on documentation

  - Research UML and architecture

  - Work on slides

- Tomorrow (planning for 3 hours):

  - Continue working on documentation and slides

- Hurdles:

  - None

Apr 23

SP20 Team18 Standup 4/23/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Continue working on documentation

  - Research UML and architecture

  - Work on slides

- Today (planning for 6 hours):

  - Meet with teammate to continue working on documentation and slides

  - Finish slides

  - Start creating script for intro video for EA

- Tomorrow (planning for 4 hours):

  - Finish intro video

  - Continue documentation

  - Start poster

- Hurdles:

  - Need verification on some UML diagrams

Apr 24

SP20 Team18 Standup 4/24/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 6 hours):

  - Meet with teammate to continue working on documentation and slides

  - Finish slides

  - Start creating script for intro video for EA

- Today (planning for 9 hours):

  - Continue documentation

  - Polish up the slides and documentation

- Tomorrow (planning for 6 hours):

  - Finish intro video

  - Start on poster

- Hurdles:

  - Need verification on some UML diagrams

Apr 25

SP20 Team18 Standup 4/25/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 9 hours):

  - Continue documentation

  - Polish up the slides and documentation

- Today (planning for 6 hours):

  - Plan for intro video

  - Start on poster

  - Finalize documentation and slides

    - User manual, UML diagrams, UI design

  - Continue daily scrum file

- Tomorrow (planning for 5 hours):

  - Finish poster

  - Record intro video

  - Finish daily scrum file

- Hurdles:

  - Stuck on persistent data design

Apr 26

SP20 Team18 Standup 4/26/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 6 hours):

  - Plan for intro video

  - Start on poster

  - Finalize documentation and slides

    - User manual, UML diagrams, UI design

  - Continue daily scrum file

- Today (planning for 5 hours):

  - Finish poster

  - Plan for intro video

  - Finish daily scrum file

  - Finish documentation and slides

- Tomorrow (planning for 4 hours):

  - Polish up and organize any remaining deliverables

  - Turn in the final project

- Hurdles:

  - N/A

Sprint1:

NO JAN 13 DUE TO NO PROJECT

SP20 Team18 Standup 1/14/2019 12:00pm 12:15pm

·         Timothy Marr

·         Yesterday (worked 2 hours):

- Review the Level Bar document(s) and go over the tech provided

- Schedule the kick off meeting with the PO after they respond to email

·         Tomorrow (planning for 3 hours):

- Search technology sent in email in greater detail with respect to coding (LED technology with respect to axis location, and a carpenter level)

- Potentially speak to our PO

·         Hurdles:

- Can’t meet with PO until Friday (unless they respond to email requesting an earlier date.

SP20 Team18 Standup 1/15/2019 12:00pm 12:15pm

- Timothy Marr

- Yesterday (Worked 3 hours)

  - Reviewed the Level Bar project

  - Spoke with the PO over the phone on the idea of the project

  - Looked for another project due to lack of mechanical engineering knowledge

  - Started looking over new content for Scalping project

  - Watched YouTube videos provided by PO

  - Installed MetaTrader, MetaEditor, and TreeSource.

- Tomorrow (planning for 4 hours)

  - Learn the basics of MetaTrader and Forex

  - Delve deeper into scalping and other instances of it online

- Hurdles: Had to switch projects due to the Level Bar Project not being a good fit for my partner and I

SP20 Team18 Standup 1/16/2019 12:00pm 12:15pm

- Timothy Marr

- Yesterday (Worked 4 hours)

- Learned about Forex

- Learned about Scalping and other terminology related to trading

- Attended a kick off meeting with other teams, PO, and our mentor

- Today (4 hours):

- Experiment with some signals on MetaTrader

- Watch tutorials on how to use MetaTrader5

- Review the code from the kickoff that our PO has demonstrated

- Tomorrow (3 hours):

- Continue learning about Forex and MetaTrader

- Use different signals

- Hurdles: None

Timothy Marr SP Team 18 Standup 1/17/2020 12:00PM-12:15PM

- Yesterday(4 hours)

  - watched videos on candlestick graphs

  - watched more intro videos on MetaTrader5

  - Used a wizard to make an expert advisor

  - Played with demo money and tried to read pips

- Tomorrow (4 hours):

  - > try and review the code more with my partner

  - > review the past year student documents

  - > look up content on scalping

SP20 Team18 Standup 1/19/2020 12:00PM-12:15pm

- Timothy Marr

- Today (3 hours)

- Watched more forex videos to familiarize with terminology

- Played with MetaTrader5 by reading the graphs and predicting

- Learned that forex closes at Friday 5pm-Sunday 5pm EST

- Reviewed some code in the wizard expert made

- Looked over the code in the CExpert class

1/17 (3 hours worked)

- Played with the different types of graphs

- Watched videos on optimal times for trading forex

- Watched more videos on scalping

- Hurdle: didn’t know that forex closes which caused a lot of confusion as to why my trading expert wasn’t working

SP20 Team18 Standup 1/20/2020 12:00PM-12:15pm

- Timothy Marr

- Today (3 hours)

- Watch more Forex videos

- Play with demo money on MetaTrader5 and try to follow scalping strat

- Look over beginner expert advisor coding tutorials

SP20 Team18 Standup 1/21/2019 12:000-12:15PM

- Timothy Marr

- Friday (3 hours)

  - Watched more content on Forex

- Today (4 hours)

- Transfer user stories and sprint data to Azure

- Play around with code on MetaEditor

- Watch videos on other people’s scalping strategies

SP20 Team18 Standup 1/22/2019 5:00-5:15PM

- Timothy Marr

- Yesterday (4 hours worked)

- Transferred user stories and sprint data to Azure

- Went over Expert class on MetaEditor

- Rewatched some videos from summer 2019

- Today (4 hours worked)

- Went over expert and generated classes in ME5

- Learned resistance and support levels using ATR

- Watched videos on scalping

- Tomorrow (4 hours worked )

- Meet with our mentor

- Backlog Grooming with PO

- Use direction from mentor on moving forward

Hurdles: None so far

SP20 Team18 Standup 1/23/2020 5pm 5:15pm

- Timothy Marr

- Yesterday (worked 3 hours):

  - Went over expert class and generated advisor

  - Rewatched summer team’s videos to fully grasp the project

  - Played with MetaTrader5 settings

  - Watched videos on scalping (resistance, support using ATR)

- Tomorrow (planning for 4 hours):

  - Will further test code from summer 2019

  - Review the code on MetaEditor and see how they were coded

- Hurdles:

  - None so far

P20 Team18 Standup 1/24/2020 12pm 12:15pm

- Timothy Marr

- Yesterday (worked 4 hours):

  - Met with Mentor to discuss our progress and gain tips

  - Met with our PO to do our backlog grooming

  - Integrated Summer 2019’s project

  - Back tested scalpy_V6

- Tomorrow (planning for 4 hours):

  - Record video on what I’ve learned this sprint

  - Plan for next sprint

- Hurdles:

  - None so far

Sprint 2

SP20 Team18 Standup 1/27/2020 6pm 6:15pm

- Timothy Marr

- Friday (worked 5 hours):

  - Worked on finalizing the sprint

  - Learned more about scalping

  - Looked at signals on MQL5 community

  - Looked at videos talking about the standard library

- Tomorrow (planning for 5 hours):

  - Look at different signals

  - Assess signals based on their reliability and profitability

  - Look at fully algorithmic signals vs manual

- Hurdles:

  - None

SP20 Team18 Standup 1/28/2020  5:00pm 5:15pm

- Timothy Marr

- Yesterday (worked 3 hours):

  - Worked with MQL5

  - Looked up signals

  - Meet with partner to do planning

- Today (4 hours)

- Compared and contrasted some scalping signals

- Read Articles on how to compare and contrast signals

- Watched videos on different EA’s

- Tomorrow (planning for 5 hours):

  - Comparing and contrasting signals with my partner

  - Looking up how to start making our own indicator

- Hurdles:

  - None

SP20 Team18 Standup 1/29/2019 5pm 5:15pm

- Timothy Marr

- Yesterday (worked 4 hours):

  - Compared signals

  - Read articles sent my PO

  - Watched videos on how to create an indicator

- Today (worked 5 hours):

- Spoke with teammate on going over signals

  - Read articles on making indicators

  - Went over standard library

  - Looked at old files from Summer ’19 to see how they used extensions

- Tomorrow (planning for 5 hours):

  - Go over indicator plans

  - Compare and contrast signals again

  - Meet with teammate to flesh out understanding the standard library

- Hurdles:

  - Uncertainty about the user story involving indicators

SP20 Team18 Standup 1/30/2019 5pm 5:15pm

- Timothy Marr

- Yesterday (worked 5 hours):

- Spoke with teammate on going over signals

- Read articles on making indicators

- Went over standard library

- Looked at old files from Summer ’19 to see how they used extensions

- Today (worked for 5 hours):

  - Go over indicator plans

  - Compare and contrast signals again

  - Meet with teammate to flesh out understanding the standard library

- Tomorrow (Planning for 3 hours)

- Go over the standard library more intensely

- Watch coding tutorials with MQL5

- Look at different signals again

- Hurdles:

  - Uncertainty about the user story involving indicators

sp20 team 18 standup 1/31/20 5pm 5-15pm

Yesterday (5 hours worked)

>reviewed standard library

>went over signals again

Today(5 hours)

> went over signals

> compared scalping signals on community

Tomorrow (3 hours plan)

>work with teammate on signals

SP20 Team18 Standup 2/3/2020 5pm 5:15pm

- Timothy Marr

- Saturday(worked 4 hours):

  - Compared signals

  - Read articles

  - Played around with making indicators

  - Looked at example indicators

  - Looked up info on SMA and the logic behind it so we can code it

- Today (worked 5 hours):

- Worked with teammate on making an indicator

- Looked up info on indicators

- Looked over indicators from the standard library

- Mostly coded SMA indicator

- Tomorrow (planning for 5 hours):

  - Go over indicator plans

  - Compare and contrast signals again

  - Meet with teammate again to refine our indicator

- Hurdles:

  - None

SP20 Team18 Standup 2/4/2020 5pm-5:15pm

- Timothy Marr

- Yesterday (Worked 5 hours)

- Worked with teammate on making an indicator

- Looked up info on indicators

- Looked over indicators from the standard library

- Mostly coded SMA indicator

- Today (Worked 5 hours)

- Looked over function documentation

- Coded SMa

- Coded a version of SMA with averages

- Looked over documentation sent in group chat

- Reviewed articles sent from PO

- Met with Po for Backlog

- Tomorrow (planning 6 hours)

- Look over documentation on the Wizard

- Meet with my partner to review

SP20 Team18 Standup 2/5/2020 5pm-5:15pm

- Timothy Marr

- Yesterday (worked 5 hours)

- Looked over function documentation

- Coded SMa

- Coded a version of SMA with averages

- Looked over documentation sent in group chat

- Reviewed articles sent from PO

- Met with Po for Backlog

- Today ( 4 hours worked)

- Worked with teammate looking over Spring code

- Read over Wizard article and took notes

- Played with the expert on MetaEditor

- Tomorrow (planning 6 hours)

- Look over documentation on the Wizard

- Meet with my partner to review

SP20 Team18 Standup 2/6/2020 5pm-5:15pm

- Timothy Marr

- Yesterday (worked 4 hours)

    - Worked with teemate looking over spring code

    - Read over wizard article and took notes

    - Played with expert on metaeditor

- Today (5 hours)

    - Edited Wiki page

    - Met with teammates and mentor to discuss overview

    - Looked over making signals and indicators

- Tomorrow( 4 hours)

- Play with the wizard

- Update the wiki

SP20 Team18 Standup 2/7/2020 5pm – 5:15pm

- Timothy Marr

- Yesterday ( worked 4 hours )

- Met with Partner, Teams, and mentor

- Discussed our wiki and started creating pages

- Went over indicators and custom indicators

- Reviewed content on the wizard

- Today (worked 5 hours)

- Updated the wiki with our custom indicator

- Review custom indicators

Sprint 3

SP20 Team 18 Standup 2/10/2020 5Pm 5:15pm

- Timothy Marr

- Today (3 hours)

  - Backtested the Scalpy_V6 Algorithm

  - Read article over with Wizard

  - Went over some include statements with standard Library

- Tomorrow (5 hours)

  - Backtest and evaluate results

  - Go over the standard library again

SP20 Team18 standup 2/11/2020 5pm-5:15pm

- Timothy Marr

- Yesterday ( 3 hours)

  - Went over old code

  - Spoke with partner about moving forward/planning

  - Back tested code

- Tomorrow(5 hours)

  - Meet with partner and test code

  - Decide what we should do with the code moving forward

Sp20 Team 18 Standup 2/12/2020 5pm-5:15pm

- Timothy Marr

- Yesterday(3 hours)

  - Review Code

  - Back test the original EA

- Tomorrow (4 hours)

  - Focus on understanding what the TripleSignal class does

  - Dissect code and make judgements

- Hurdle: none

SP20 Team 18 Standup 2/13/2020 5pm-5:15PM

- Timothy Marr

- Yesterday( 4 hours)

  - Went over different strategies for scalping

  - Looked at old documentation

- Today(4 hours)

  - Focus on understanding triplesignal class

  - Dissect code and make judgements

- Tomorrow(4 hours)

  - Dissect code more

  - Play around with code

SP20 Team18 standup 2/14/2020 5pm-5:15pm

- Timothy Marr

- Yesterday( 4 hours)

  - Focus on understanding triplesignal class

  - Dissect code and make judgements

- Today( 4 hours)

  - Strategy tested the old wizard

  - Watched youtube videos

  - Looked at how to make my own signal class

- Monday ( 3 hours)

  - Meet with partner

  - Set grooming date

SP20 team 18 Standup 2/17/2020 6:40pm – 6:50pm

- Timothy Marr

- Friday (4 hours)

  - Strategy tested old wizard

  - Looked at how to make signal classes

  - Watched youtube Videos

- Today( 3 hours)

  - Work with teammate

  - Try to change indicator colors in the signal class

- Tomorrow ( 5 hours)

  - Work with teammate

  - Continue looking up strategies

- Hurdles: none

SP20 Team 18 Standup 2/18/2020 5:00-5:15pm

- Timothy Marr

- Yesterday (4 hours)

  - Worth with teammate

  - Go over user story list

  - Try change indicator colors

- Today (4 hours)

  - Work with teammate

  - Look over scalping

  - Backtest on different periods and look over gross profit

  - Plan ahead

- Tomorrow ( 5 hours)

  - Look at more scalping algorithms

  - Back test more of the program

SP20 team 18 Standup 2/19/2020 5:00pm – 5:15pm

- Timothy Marr

- Yesterday (4  hours)

  - Work with teammate

  - Look over scalping algorithm

  - Backtest different periods and look over gross profit

  - Plan ahead

- Today ( 5 hours)

  - Work with teammate again

  - Look more over algorithms

  - Film backlog and send to PO

- Tomorrow ( 4 hours)

  - Look at how to code indicator colors

  - Alter class code

SP20 Team 18 Standup 2/20/2020 5:00pm-5:15pm

- Timothy Marr

- Yesterday ( 5 hours)

  - Work with partner

  - Look over alforithms

  - Film backlog and send to PO

- Today (4 hours)

  - Look up scalping algorithms

  - Begin researching how to combine trading signals

  - Go over using the Wizard

SP20 Team 18 Standup 2/22/2020 5:00PM-5:15pm

- Timothy Marr

- Yesterday (4 hours)

  - Look over algorithms

  - Figure out how to combine two indicators into one trading module

  - Look over more MQL5 documentation

- Today ( 5 hours)

  - Start coding my trading signal

  - Look over more MQL documentation to combine indicators

  - Backtest again

SP20 Team 18 Standup 2/23/2020 7:00-7:15pm

- Timothy Marr

- Yesterday( 5 hours)

  - Coded trading signal

  - Looked over MQL documentation to combine indicators

  - Backtest again

- Today( 3 hours)

  - Meet with partner

  - Film videos

  - Backtest the scalpy EA and evaluate it

  - Continue working on trading signal

Sprint 4

SP20 Team 18 Standup 3/2/2020 5:00PM-5:15PM

- Timothy Marr

- Today( 4 hours)

  - Worked on Custom Stochastic Signal

  - Looked over different scalping algorithms to refine our options

  - Met with teammate to look over signals

- Tomorrow ( 4 hours)

  - Go over different indicators to use for the signal

  - Edit code for custom stochastic indicator

  - Figure out how to combine

SP20 Team 18 Standup 3/3/2020 5:45pm - 6:00pm

- Timothy Marr

- Yesterday ( 4 hours )

  - Worked on Custom Stochastic Signal

  - Looked over different scalping algorithms to refine our options

  - Met with teammate too look over signals

- Today ( 3 hours)

  - Went over different indicators that we can use for our signal

  - Edited code on our custom stochastic indicator

  - Met with teammate to formalize a chart on comparing and contrasting the different strategies

- Tomorrow ( 4 hours )

  - Meet with teammate

  - Go over the signals

  - Look at code developed

SP20 Team 18 Standup 3/4/2020 5:00PM-5:15pm

- Timothy Marr

- Yesterday ( 3 hours)

  - Went over different indicators that we can use for our signal

  - Edited code on our custom stochastic indicator

  - Met with teammate to formalize a chart on comparing and contrasting the different strategies

- Today( 4 hours)

  - Went over the indicators again

  - Went over signals that we can implement

  - Looked at the code that we had developed and seen where we can improve

- Tomorrow ( 4 hours)

  - Meet with teammate

  - Unknown

- Hurdles: none

SP20 Team 18 Standup 3/5/2020 5:00PM-5:15PM

- Timothy Marr

- Yesterday (3 hours)

  - Comparing scalping signals online

  - Editing our signal

- Today (4 hours)

  - Go over different signals

  - Meet with teammate on teams

  - Try to decipher which signal to implement

- Tomrrow (5 hours)

  - Meet with teammate in person

  - Go over the signal list we made

  - Implement a signal through metaeditor

SP20 Team 18 Standup 3/6/2020 5:00PM-5:15PM

- Timothy Marr

- Yesterday ( 4 hours)

  - Go over signals

  - Meet with teammate

  - Try to decipher signals implemented

- Today ( 5 hours)

  - Complete signal list

  - Meet with teammate and go over future prospects

SP20 Team 18 3/8/2020 5:00PM-5:15PM

- Timothy Marr

- Today (3 hours)

  - Worked on signal

  - Made the signal display the indicators on MetaTrader

  - Looked up different scalping algorithms

- Tomorrow ( 4 hours)

  - Work on the signal more

SP20 Team 18 Standup 3/9/2020 5:00PM-5:15PM

- Timothy Marr

- Today ( 4 hours)

  - Worked on Signal with partner

  - Backtested the signal to try find profitable regions

- Tomorrow( 5 hours)

  - Try to fix our StochasticMix signal to become more profitable

  - Research how to code “pullback”

- Hurdles: Having trouble not making the signal trade immediately when conditions are met

SP20 Team 18 Standup 3/10/2020 5:00PM-5:15PM

- Timothy Marr

- Yesterday(3 hours)

  - Worked on signal

  - Made signal display indicators on metatrader

  - Looked up diff scalping methods

- Today(4 hours)

  - Worked on signal more

  - Backtested with different time frames

- Tomorrow(4 hours)

  - Finding another Stoch/EMA mix that we can implement

SP20 Team18 Standup 3/11/2020 5:00-5:15PM

- Timothy Marr

- Yesterday( 4 hours)

  - Worked on signal

  - Backtested signal and played around with long/short condition

- Today(4 hours)

  - Found a different stochastic signal

  - Used some of their conditions mixed with my own

  - Backtested Signal and reported results

- Tomorrow( 5 hours)

  - Refine our new indicator

SP20 Team 18 StandUP 03/13/2020 5pm-5:15pm

- Timothy Marr

- Yesterday ( 4 hours)

  - Corrected signal

  - Met with teammate

  - Fixed our signal comparisons

- Today (3 hours)

  - Backtested StochEMA

  - Did more research on other Stochastic EMA signals

- Tomorrow (4 hours)

  - Look for a more reliable stochastic focused mix

SP20 Team18 standup 3/14/2020 5pm-5:15pm

- Timothy Marr

- Yesterday (3 hours)

  - Backtested StochEMA
Did more research on other stochastic ema signals

- Today (4 hours)

  - Did more research on a better Stoch EMA line

  - Implemented a more reliable EMA line

  - Backtested new stochastic signal (better results)

Sprint 5:

SP20 Team 18 Standup 3/16/2020 5:00PM-5:15PM

- Timothy Marr

- Today ( 2 hours)

  - Research on how to measure a stagnant trend

- Tomorrow ( 3 hours)

  - Plan on how to code the stagnant trend for the 200 ema line

  - Look up info on trailing

- Hurdles: none

SP20 Team 18 Standup 3/17/2020 5:00PM-5:15PM

- Timothy Marr

- Today (3 hours)

  - Attempted to code a conditional for when the market is not trending

  - Look up ways of measuring when the market is not trending

  - Meet with teammate for planning

- Tomorrow ( 4 hours)

  - Implement code

  - Backtest new code

- Hurdles: none

SP20 Team 18 Standup 3/18/2020 5:00PM-5:15pm

- Timothy Marr

- Yesterday (3 hours)

  - Tried coding a conditional for a flatline

  - Looked up ways of measuring sideways trends

  - Met with teammate for planning

- Today ( 4 hours)

  - Did research on Trailing for stop loss/take profit

  - Researched how to call time and compare

  - Made some time restrictions in conditions to optimize profit and drawdown

  - Compared results with time restrictions and without to view benefits

- Tomorrow ( 5 hours)

  - Work on custom trailing

Hurdle: Sideways detection is extremely difficult in detecting

SP20 Team 18  Standup 3/19/2020 5PM-5:15PM

- Yesterday( 4 hours)

  - Researched Trailing

  - How to call time and compare

  - Made some restrictions based on time due to mass loss on certain time frames

  - Compared Results

- Today ( 3 hours)

  - Did research on how to make our EA have a lower drawdown

  - Looked for ways to make the EA more reliable

- Tomorrow ( 4 hours)

  - Go over Trailing

- Hurdles: none

SP20 Team 18 Standup 3/20/2020 5Pm-5:15PM

Timothy Marr

- Yesterday (3 hours)

  - Research on how to make EA lower drawdown

  - Looked for ways to make EA reliable

- Today ( 4 hours)

  - Tested Scalpy on a lot of different dates to get a consensus of the algorithm

  - Tested our EA many times, was time consuming

- Tomorrw ( 4 hours)

  - Go over Trailing more

- Hurdle: none

SP20 Team18 Standup 3/21/2020 5PM-5:15PM

- Yesterday (3 hours)

  - Researched how to make the EA have a lower drawdown

  - Looked for ways to make EA more reliable

- Today ( 4 hours)

  - Implemented Trailing to our 200EMA

  - Backtested our EA with and without trailing

  - Discovered Trailing had made our EA much more reliable with lower drawdown

- Tomorrow(3 hours)

  - Find how to implement some security measures in our EA for losses

SP20 Team18 Standup 3/23/2020 5PM-5:15PM

- Timothy Marr

- Today( 4 hours)

  - Go over signal with partner and catch up

  - Try and see which stop/take profit level works well on a wide range

  - Lots of backtesting

- Tomorrow(3 hours)

  - Continue refining the signal

  - Play with stop loss and take profit

  - More back testing

- Hurdle: Signal seems to be a bit unreliable in the last year

SP20 Team18 standup 3/24/2020 5PM-5:15Pm

- Timothy Marr

- Yesterday( 4 hours)

  - Go over signal with partner and catch up

  - Try and see which stop/take profit level works well on a wide range

  - Lots of backtesting

- Today(3 hours)

  - Continued working on the signal with my partner

  - Played with stop loss and take profit to ensure our signal has the best

  - More time consuming backtesting

  - Comparing with last scalping group’s Scalpy_V6

- Tomorrow( 5 hours)

  - Look up introducing Bollinger bands for sideways markets

- Hurdle: none

SP20 Team18 Standup 3/25/2020 5PM-5::15PM

- Timothy Marr

- Yesterday(3 hours)

  - Worked on signal with partner

  - Researched stop loss / take profit

  - Continue testing

- Today( 5 hours)

  - Worked on improving our signal with optimal times

  - Implemented a stop loss

  - Tested different stop loss and take profit factors

  - More backtesting

- Tomorrow( 5 hours)

  - Work on improving signal some more with partner

  - Alter the take profit/stop loss

  - Backtest again

SP20 Team18 Standup 3/26/2020 5PM-5:15PM

- Timothy Marr

- Yesterday(5 hours)

  - Worked on improving our signal with optimal times

  - Implemented a stop loss

  - Tested different stop loss and take profit factors

  - More backtesting

- Today( 4 hours)

  - Tried implemented a sideways market detector

  - Research on how sideways markets can be predicted

  - Failed implementation

- Tomorrow ( 5 hours)

  - Further testing against Scalpy_V6

  - See how we can improve

SP20 Team18 standup 3/27/2020 5Pm-5:15pm

- Timothy Marr

- Yesterday( 4 hours)

  - Tried implemented a sideways market detector

  - Research on how sideways markets can be predicted

  - Failed implementation

- Today ( 4 hours)

  - Play more with the stop loss/ take profit

  - Backtest and fix issues

  - Edit the optimal hours

  - More backtesting

- Hurdles: MetaTrader5 started to make my comp freeze upon opening

  - Sideways market detection not working as planned

Sprint 6:

SP20 Team 18 Standup 3/30/2020 5PM-5:15PM

- Timothy Marr

- Today ( 4 hours)

  - Planning out wiki for project

  - Optimizing signal to make sure our trailing is must optimal

- Tomorrow ( 4 hours)

  - Try and implement some different conditions in long and short position

  - Try to improve win average

SP20 Team 18 Standup 3/31/2020 5PM-5:15PM

- Timothy Marr

- Today ( 4 hours)

  - More optimizing on EMASTOCH (our singal/EA)

  - Compare against ScalpyV6

- Tomorrow ( 4 hours)

  - Try and play with short condition and long condition to make more improvements

- Hurdle: Everything being implemented doesn’t seem to perform better than what we currently have

SP20 Team 18 Standup 4/1/2020 5:00PM – 5:15PM

- Timothy Marr

- Today ( 4 hours )

  - Improve the wiki

  - Research on Scalping/Forex for a proper introduction on the wiki

  - More testing

- Tomorrow ( 4 hours)

  - More testing/optimization

- Hurdles: none

SP20 Team 18 Standup 4/2/2020 5:00PM- 5:15PM

- Timothy Marr

- Today (4 Hours)

  - Further optimization

  - More Research to further improve the wiki

  - Backtesting

- Tomorrow( 4 hours)

  - More testing/optimization

  - Compare EA values to those on the community website

- Hurdles: none

SP20 Team 18 standup 4/3/2020 5:00PM-5:15PM

- Timothy Marr

- Yesterday (4 hours)

  - Further optimization

  - More Research to further improve the wiki

  - Backtesting

- Today( 4 hours)

  - More testing

  - Changing input values

- Tomorrow( 4 hours)

  - More testing and optimizing

- Hurdles: none

SP20 Team 18 standup 4/7/2020 5:00PM-5:15PM

- Timothy Marr

- Today( 8 hours)

  - Implemented a time restraint for the EA to reduce the time trades were open for

  - Research on how to reduce open trade times

  - Looking at other signals on the community page

- Tomorrow (5 hours)

  - Try to reduce the open trade times however possible

SP20 Team 18 Standup 4/8/2020 5:00PM-5:15PM

- Timothy Marr

- Yesterday ( 8 hours)

  - Implemented a time restraint for the EA to reduce the time trades were open for

  - Research on how to reduce open trade times

  - Looking at other signals on the community page

- Today( 6 hours)

  - Play with input and a lot of optimizing

  - Try to reduce holding time

- Tomorrow (4 hours)

Sp20 Team 18 Standup 4/9/2020 5:00PM-5:15PM

- Timothy Marr

- Yesterday( 6 hours)

  - Play with input and a lot of optimizing

  - Try to reduce holding time

- Today (6 hours)

  - Document attempts at refining the EA

  - More optimizing

- Tomorrow(4 hours)

  - More optimizing

Hurdle: Still not showing good results

Sprint 7 (Apr 13 - Apr 26 2020)

SP20 Team18 Standup 4/13/2020 5pm 5:15pm

- Timothy Marr

- Today ( 4 hours)

  - Organizing meeting documents

  - Re-learning UML charts

  - Drafting a class diagram

- Tomorrow ( 4 hours)

  - Continuation of today

- Hurdles: none

SP20 Team18 Standup 4/14/2020 5pm 5:15pm

- Timothy Marr

- Yeserday ( 4 hours)

  - Organizing meeting documents

  - Re-learning UML charts

  - Drafting a class diagram

- Today ( 4 hours)

  - Organized documents

  - Finished Class diagram

  - Making state chart diagram

- Tomorrow ( 4 hours)

  - Start on final document

  - Start on final PowerPoint presentation

  - Make videos

- Hurdles: none

SP20 Team18 Standup 4/15/2020 5pm 5:15pm

- Timothy Marr

- Yesterday ( 4 hours)

  - Organized documents

  - Finished Class diagram

  - Making state chart diagram

- Today ( 4 hours)

  - Make videos on MetaTrader

  - Look up examples of UML

- Tomorrow ( 4 hours)

  - Upload to youutube

  - More documentation

SP20 Team18 Standup 4/16/2020 5pm 5:15pm

- Timothy Marr

- Yesterday (4 hours)

  - Make videos on MetaTrader

  - Look up examples of UML

- Today ( 4 Hours)

  - Edit videos

  - Attempt to finish a Sequence Diagram

- Tomorrow(4 hours)

  - Continuation of today

- Hurdles: can’t connect to the youtube account due to verification

SP20 Team18 Standup 4/17/2020 5pm 5:15pm

- Timothy Marr

- Yesterday (4 hours)

  - Edit videos

  - Attempt to finish a Sequence Diagram

- Today(4 hours)

  - More work done on final document and powerpoint

  - UML

- Hurdle: can’t connect to youtube account

SP20 Team 18 Standup 4/20/2020 5PM 5:15PM

- Timothy Marr

- Today( 4 hours)

  - Worked on refining videos

  - Worked on refining UML documents

  - Worked on final document with partner

- Tomorrow (4 hours)

  - Continuation of today

- Hurdles: youtube

SP20 Team 18 Standup 4/21/2020 5PM-5:15pm

- Timothy Marr

- Yesterday ( 4 hours )

  - Worked on refining videos

  - Worked on refining UML documents

  - Worked on final documents with partner

- Today ( 4 hours)

  - Worked on final document

  - Worked on final presentation

  - Worked on videos

  - Met with partner to go over uml for the presentation and final paper

- Tomorrow (4 hours)

  - Continuation

- Hurdles: none

SP20 Team 18 Standup 4/22/2020 5PM – 5PM

- Timothy Marr

- Yesterday (4 hours)

  - Worked on final document/presentation

  - Worked on videos

  - Met wirth partner to go over UML

- Today ( 6 hours)

  - More filming

  - Worked on final document and presentation

- Tomorrow ( 6 hours)

  - Continuation

SP 20 Team 18 Standup 4/23/2020 5PM-5:15pm

- Timothy Marr

- Yesterday( 6 hours)

  - Filiming

  - Worked on final document

- Today ( 6 hours)

  - Try to fix sequence diagram

  - Make deployment diagram

  - Final documentation

- Tomorrow( 7 hours)

Finalizing

SP20 team 18 Standup 4/24/2020 5PM-5:15PM

- Timothy Marr

- Yesterday ( 6 hours)

  - Try to fix sequence diagram

  - Make deployment diagram

  - Final documentation

- Today( 7 hours)

  - Worked on sequence diagram

  - Finalize the documents

  - Add more to the powerpoint

SP20 team 18 Standup 4/25/2020 5PM-5:15PM

- Timothy Marr

- Yesterday( 7 hours)

  - Worked on sequence diagram

  - Finalize the documents

  - Add more to the powerpoint

- Today(7 hours)

  - Finalize documents

  - Work with partner to finalize sequence diagram

  - Finalize poster

- Tomorrow (8 hours)

  - Finalize all documents and code for deliverables

- Hurdles: Sequence is incorrect

SP20 Team 18 Standup 4/26/2020 5PM-5:15PM

·         Timothy Marr

·         Yesterday( 7 hours)

  - Finalize documents

  - Work with partner to finalize sequence diagram

  - Finalize poster

·         Today ( 8 hours)

o   Finish poster

o   Finish final document

·         Hurdles: none