SP20 Team18 Kickoff 1/15/2020 5:15PM - 6:20PM

- Timothy Marr, Guirdelle Blaise, Masoud Sadjadi

- Project Goals

  - Have a reliable and profitable expert advisor

- Project Scope:

  - Use Trading algorithms to analyze the financial market

  - Create our own scalping bot

- Sprint 1 User Stories:

  - As a developer, I will review Forex and learn the terminology.

    - Acceptance Criteria: Team members can confidently understand the associated terminology with Forex

Assigned: Timothy Marr, Guirdelle Blaise

  - As a developer, I will become comfortable with using MetaTrader.

    - Acceptance Criteria: Team members will be able to understand the different windows, ways of representing graphs/charts, run sample expert advisors, etc.

Assigned: Timothy Marr, Guirdelle Blaise

  - As a developer, I will look up different signals on MQ5 and experiment with them.

    - Acceptance Criteria: Team members will understand the reliability of different signals, their max profit and other details to help gauge the variety.

Assigned: Timothy Marr, Guirdelle Blaise

  - As a developer, I will set up a git environment to have the project sourced in.

    - Acceptance Criteria: Team members will have a git repository for the project.

Assigned: Timothy Marr, Guirdelle Blaise

- Summary: We met with our PO to go over the project goal, and also learn the basics of FOREX, MetaTrader, MetaEditor, etc. Also discussed the goal for the sprint.