SP20 Team18 Grooming 1/23/2020 6 pm - 6:15 pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Product Backlog:

  - User Story 1

    - As a developer, I will review Forex and learn the terminology.

    - Acceptance Criteria: Team members can confidently understand the associated terminology with Forex

    - Initially assigned to Timothy Marr and Guirdelle Blaise

  - User Story 2

    - As a developer, I will become comfortable with using MetaTrader.

    - Acceptance Criteria: Team members will be able to understand the different windows, ways of representing graphs/charts, run sample expert advisors, etc.

    - Initially assigned to Timothy Marr and Guirdelle Blaise

  - User Story 3

    - As a developer, I will look up different signals on MQ5 and experiment with them.

    - Acceptance Criteria: Team members will understand the reliability of different signals, their max profit and other details to help gauge the variety.

    - Initially assigned to Timothy Marr and Guirdelle Blaise

  - User Story 4

    - As a developer, I will set up a git environment to have the project sourced in.

    - Acceptance Criteria: Team members will have a git repository for the project.

    - Initially assigned to Timothy Marr and Guirdelle Blaise

  - Epic 1

    - Use Trading algorithms to analyze the financial market

  - Epic 2

    - Create our own scalping bot

- Summary of other stuff discussed:

  - We discussed the goals for Sprint 2, including becoming familiar with the standard library for MetaQuotes 5

  - Our PO expressed his expectations for us moving forward:

    - Record a video to explain what we learned during this sprint

    - Understand how to evaluate different trading algorithms for the project based on reliability

    - Know how to interpret values in the various charts in MT5