SP20 Team18 Planning 1/15/2019 5:15pm – 6:20pm

- Guirdelle Blaise, Timothy Marr, Masoud Sadjadi

- Sprint Goals:

  - Gain a full understanding of Forex, along with the terminology

  - Become comfortable with using Metatrader5 and MetaQuotes

  - Experiment with the MQL5 Wizard

  - Become more familiar with Azure DevOps

  - Set up the GitHub environment

- Sprint User Stories:

- User Story 1

    - As a developer, I will review Forex and learn the terminology.

    - Acceptance Criteria: Team members can confidently understand the associated terminology with Forex

    - Initially assigned to Timothy Marr and Guirdelle Blaise

- User Story 2

    - As a developer, I will become comfortable with using MetaTrader.

    - Acceptance Criteria: Team members will be able to understand the different windows, ways of representing graphs/charts, run sample expert advisors, etc.

    - Initially assigned to Timothy Marr and Guirdelle Blaise

- User Story 3

    - As a developer, I will look up different signals on MQ5 and experiment with them.

    - Acceptance Criteria: Team members will understand the reliability of different signals, their max profit and other details to help gauge the variety.

    - Initially assigned to Timothy Marr and Guirdelle Blaise

- User Story 4

    - As a developer, I will set up a git environment to have the project sourced in.

    - Acceptance Criteria: Team members will have a git repository for the project.

    - Initially assigned to Timothy Marr and Guirdelle Blaise

- Summary of other stuff discussed

  - We met with our PO to go over the project goal, and also learn the basics of FOREX, MetaTrader, MetaEditor, etc. Also discussed the goal for the sprint.