SP20 Team18 Retrospective 1/25/2020 7pm 7:30pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Team Performance:

  - Timothy Marr

    - What went right?

- Was able to understand forex terminology

- Was able to navigate through MetaTrader5 and understand the different windows and the UI.

- Integrate the summer 2019’s code and backtest it to make sure that it is working

- Was able to learn different strategies for scalping and the basics of

    - What went wrong?

- We had a 3 day delay due to the first project not being well suited for our major.

  - Guirdelle Blaise

    - What went right?

      - I was able to learn about Forex, scalping, charts, terminology, and scalping with the help of online articles and YouTube videos

      - I was able to set up a Google Drive to organize our Scrum documents

    - What went wrong?

      - My VM that was assigned to me constantly gave me issues, which prevented me from spending more time on navigating the MetaTrader5 program

- Product Evaluation:

  - Masoud Sadjadi

    - What was created right?

- PENDING***

    - What was created wrong?

- PENDING***